3GPP TSG SA WG4#125	S4-231186

Gothenburg, SE, 21st – 25th August 2023

Agenda item: 	9.11

Source: 	Qualcomm

Title: 	Draft Time Plan for the FS_AVATAR Study Item v0.1.1

Document for	Discussion and Agreement

# Introduction

The FS_AVATAR study item has been agreed at the SA plenary #100 in document SP-230544.

The study item has the following objectives:

- Identify and extract the Avatar-related use cases and requirements as defined in TR22.856.

- Document the use cases for Avatars and classify avatar representations,

- Collect and document Avatar animation and representation approaches:

- Document the requirements for an interoperable base Avatar format:

  - Prioritize deployed representations.

- Document formats for the animation data,

- Study the integration of Avatars into the RTC services (including WebRTC and IMS),

- Study the cross-operation with split rendering,

- Investigate the QoS, processing, and storage requirements for Avatars,

- In collaboration with SA3, investigate security aspects of Avatars, including authentication, privacy, DRM, …

- Document the network procedures and the impact on the 5G-RTC architecture.

- Discuss with relevant 3GPP groups on architecture and security aspects.

# Time Plan

The following time plan for the execution of the SR_MSE work item objectives is proposed in the following table.

| Meeting | Work Item Objectives |
| --- | --- |
| SA4#125 (21 – 25 August 2023, Gothenburg) | - Identify and extract the Avatar-related use cases and requirements as defined in TR22.856. - Document the use cases for Avatars and classify avatar representations. |
| Post SA4 #125 Video AHG Calls | - Finalize collection and documentation of use cases. |
| SA4#126 (13 – 17 November 2023, Chicago, US) | - Collect and document Avatar animation and representation approaches. - Document the requirements for an interoperable base Avatar format: - Prioritize deployed representations. - Document formats for the animation data. - Discuss with relevant 3GPP groups on architecture and security aspects. |
| SA4#127 (29 January – 2 February 2024, Sophia-Antipolis, FR) | - Study the integration of Avatars into the RTC services (including WebRTC and IMS). - Study the cross-operation with split rendering. - Investigate the QoS, processing, and storage requirements for Avatars. - In collaboration with SA3, investigate security aspects of Avatars, including authentication, privacy, DRM, … |
| SA#103 (19 – 22 March 2024, FR) | - Send TR26.xxx to SA for information. |
| SA4#128 (20 – 24 May 2023, KR) | - Document the network procedures and the impact on the 5G-RTC architecture. |
| SA#104 (18 – 21 June 2024, FR) | - Send TR26.xxx to SA for approval. |

# Proposal

It is proposed to agree on the time and work plan as described in Section 2.