## Slide 1: SA4 Work and Study Items Status at the start of SA4#130
Frédéric Gabin, SA4 Chair (Dolby France SAS)
and all SA4 WID/SID Rapporteurs
(Agenda Item 5.1)

## Slide 2: Outline
Rel-19 Work Items
  Status at the end of SA#105 (and SA4#129-e)
  Rapporteur’s progress report since SA4#129-e
Study Items
  Status at the end of SA#105 (and SA4#129-e)
  Rapporteur’s progress report since SA4#129-e

## Slide 3: Overview of work progress Rel-19 Work Items – after SA#105 (SA4#129-e)
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1030002 | Video Operating Points - Harmonization and Stereo MV-HEVC | VOPS | 3/3/2025 | 10% | SP-240060 | 20% | 
1030003 | Split Rendering over IMS | SR_IMS | 3/3/2025 | 15% | SP-240492 | 25% | 
1040021 | EVS Codec Extension for Immersive Voice and Audio Services, Phase 2 | IVAS_Codec_Ph2 | 6/6/2025 | - | SP-241000 | 5% | 
1050113 | Terminal Audio quality performance and Test methods for Immersive Audio Services | ATIAS_Ph2 | 9/9/2025 | - | SP-241314 |  | New

## Slide 4: Video Operating Points - Harmonization and Stereo MV-HEVC (VOPS)
Rapporteur: Waqar Zia (waqar_zia (at) apple.com)
Progress since last SA4 meeting
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  Draft TS 26.265 v0.3.1 and pCR to draft TS 26.265 (on Signal Characteristics and Existing Capabilities) provided by Qualcomm, comments noted.
Any recommendations based on the agreements?
  Continue progressing the work based on the progress during Video SWG, progress at MPEG as outlined by their LS to SA4 in S4-242059, and based on meeting input contributions.
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  MPEG has sent LS on progress on the related aspects in S4-242059.
  There are (p)CRs provided for draft TS 26.265 and TS 26.511 with significant overlap that needs to be resolved and progressed.
  Progress based on the above and send draft TS 26.265 to SA plenary for approval as planned.
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030002 | Video Operating Points - Harmonization and Stereo MV-HEVC | VOPS | 3/3/2025 | 10% | SP-240060 | 20% | 

## Slide 5: Split Rendering over IMS (SR_IMS)
Rapporteur: He, Shane, Nokia Corporation, shane.he@nokia.com
Progress since last SA4 meeting
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  6 contributions received
    3 agreed: S4aR240081 , S4aR240063 , S4aR240066 it was agreed to add the definition of split rendering session and metric definitions and formats to TS 26.567, and agreed to initiate a draft LS to SA2 regarding MF discovery for IMS split rendering
    1 noted: S4aR240079 on Split Rendering Use Cases and Procedures
    2 proceeded with email discussion: S4aR240100 , S4aR240101 on delay adjustment based on QoE metrics
Any recommendations based on the agreements ? None.
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Discuss the submitted contributions and incorporate these into TS 26.567 : S4-241917 , S4-241918 , S4-241921 , S4 -241947 , S4-241953 , S4-241962 , S4-241963 , S4-241972 , S4-242007 , S4-242040 , S4-242041 , S4-242042 , S4-242043 (13 incl. updated draft TS 26.567 and a draft LS)
  Progress the work on media codecs, configuration, metric format, procedures, etc., of split rendering over IMS, improve the quality of TS
  According to the time plan, expect to agree on TS 26.567 v1.0.0 (send to SA plenary for information).
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030003 | Split Rendering over IMS | SR_IMS | 3/3/2025 | 15% | SP-240492 | 25% | 

## Slide 6: EVS Codec Extension for Immersive Voice and Audio Services, Phase 2 (IVAS_Codec_Ph2)
Rapporteur: Su, Huan-yu, Huawei Technologies Co Ltd., su.huanyu@huawei.com
Progress since last SA4 meeting
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  Reviewed the Fixed-point C-code conversion status and decoder/renderer delivery verification results
  Agreed to create a new Pdoc: IVAS-10, to document BASOP development schedule and performance verifications
Any recommendations based on the agreements ?
  Proceed with the current plan
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Continue to improve related TS/TR
  Continue working on IVAS level definition
  Update BASOP work plan if needed
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1040021 | EVS Codec Extension for Immersive Voice and Audio Services, Phase 2 | IVAS_Codec_Ph2 | 6/6/2025 | - | SP-241000 | 5% | 

## Slide 7: Terminal Audio quality performance and Test methods for Immersive Audio Services, Phase 2 (ATIAS_Ph2)
Rapporteur: Jan Reimes, HEAD acoustics GmbH, jan.reimes@head-acoustics.com
Progress since last SA4 meeting
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  None – first meeting after WID
Any recommendations based on the agreements ?
  None – first meeting after WID
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Test methods for headtracking/rendering performance of UE (TS 26.260)  S4-241964
  Test methods for acoustic echo control performance of UE (TS 26.260/261)  S4-242015, S4-241840
  Subjective test method for evaluation of UEs capture performance (TS 26.259)  S4-241969
  SA4#130 is a "kick-off meeting" for ATIAS_Ph2 – mostly discussions are anticipated
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1050113 | Terminal Audio quality performance and Test methods for Immersive Audio Services | ATIAS_Ph2 | 9/9/2025 | - | SP-241314 |  | New

## Slide 8: Overview of work progress Study Items – after SA#104 (SA4#128)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
950011 | Study on Artificial Intelligence (AI) and Machine Learning (ML) for Media | FS_AI4Media | 3/3/2025 | 75% | SP-220328 | 78% | 
980008 | Study on Diverse audio Capturing system for End-user Devices | FS_DaCED | 9/9/2024 ->12/12/2024 | 85% | SP-221330 | 90% | 
1000019 | Feasibility Study on Avatars for Real-Time Communication | FS_AVATAR | 12/12/2024 | 50% | SP-230544 | 55% | 
1030004 | Study on Media enerGy consumption exposuRE and EvaluatioN framework | FS_MediaEnergyGREEN | 3/3/2025 | 15% | SP-240481 | 30% | 
1030005 | Study on Media Messaging | FS_MeMe | 3/3/2025 | 10% | SP-240477 | 30% | 
1030006 | Study on Advanced Media Delivery | FS_AMD | 12/12/2024 | 15% | SP-241011 | 30% | 
1030007 | Study of 5G Real-time Transport Protocol Configurations, Phase 2 | FS_5G_RTP_Ph2 | 12/12/2024 | 40% | SP-240482 | 65% | 
1030008 | Study on Beyond 2D Video | FS_Beyond2D | 3/3/2025 | 10% | SP-240479 | 17% | 
1030009 | Study on Audio Codec APIs | FS_ACAPI | 3/3/2025 | 10% | SP-240480 | 10% | 
1040020 | Study on Haptics in 5G Media Services | FS_HapticsMed -> FS_HapticsMedia | 3/3/2025 | 0% | SP-240979 -> SP-241121 | 15% | Revised SID
1040022 | Study on Spatial Computing for AR Services | FS_ARSpatial | 6/6/2025 | 0% | SP-240927 | 10% | 

## Slide 9: Feasibility Study on Artificial Intelligence (AI) and Machine Learning (ML) for Media (FS_AI4Media)
Rapporteur: Eric Yip, eric.yip@samsung.com
Progress since last SA4 meeting
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  Updates to evaluation PD:
    Live translation over IMS
    Incremental model delivery
    Intermediate data tensor size
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Aim to agree and send TR 26.927 v1.0.0 for info
  Continue discussion on conclusions in TR 26.927
  Continue evaluations
  Discuss how to proceed with evaluations vs completing SI to current schedule
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
950011 | Study on Artificial Intelligence (AI) and Machine Learning (ML) for Media | FS_AI4Media | 3/3/2025 | 75% | SP-220328 | 78% | 

## Slide 10: Study on Diverse audio Capturing system for End-user Devices (FS_DaCED)
Rapporteur: Wang Bin, Xiaomi, email: wangbin23@xiaomi.com
Progress since last SA4 meeting
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  There were 6 contributions reviewed and noted in Sep telco, the TR doc content was reviewed and discussed, there were some controversies on the expected output, the key point is on the conclusion part.
Any recommendations based on the agreements ?
  The TR version 1.3.0 was made for further work, the target finalization data was delayed to 130# meeting
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  There are 4 contributions: S4-241931, S4-241946, S4-241998 and S4-242011，related to editorial updates, conclusion proposal, fold phone study, and TR review. They will be discussed, and target to finalize the SI.
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
980008 | Study on Diverse audio Capturing system for End-user Devices | FS_DaCED | 9/9/2024 ->12/12/2024 | 85% | SP-221330 | 90% | 

## Slide 11: Feasibility Study on Avatars for Real-Time Communication (FS_AVATAR)
Rapporteur: Bouazizi, Imed, Qualcomm Incorporated, bouazizi AT qti DOT qualcomm DOT com
Progress since last SA4 meeting
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  No progress during ad-hoc calls
Any recommendations based on the agreements ?
  None
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Align architecture and call flow descriptions with latest progress in SA2
  Document the MPEG avatar representation format
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1000019 | Feasibility Study on Avatars for Real-Time Communication | FS_AVATAR | 12/12/2024 | 50% | SP-230544 | 55% | 

## Slide 12: Study on Media enerGy consumption exposuRE and EvaluatioN framework (FS_MediaEnergyGREEN)
Rapporteur: Julien Lemotheux, Orange, julien.lemotheux@orange.com
Progress since last SA4 meeting
3 contributions agreed during the MBS Adhoc calls: Correction on collection and exposure at NF (S4aI240173), Complements on KI#2 (S4aI240142) and Modification to description to Key Issue #1: Information exposure (S4aI240126).
This has been integrated in new v0.3.2 of TR 26.942.
For the meeting, 10 contributions have been submitted. The goal is to :
  Progress on References, Terms and Definitions
  Precise Key Issue description #2
  Progress on solutions for each Key Issue
  Discuss on the interest of UE Energy consumption reporting
  Discuss on power efficiency characterization
At the end of this meeting, the plan is to present TR 26.942 v1.0.0 to SA for information (means TR completed at least at 60%)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030004 | Study on Media enerGy consumption exposuRE and EvaluatioN framework | FS_MediaEnergyGREEN | 3/3/2025 | 15% | SP-240481 | 30% | 

## Slide 13: Study on Media Messaging (FS_MeMe)
Rapporteur: Thomas Stockhammer, Qualcomm Incorporated, tsto@qti.qualcomm.com
Progress since last SA4 meeting
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  During the AHG 2 documents were agreed, one update to IETF MIMI and one principal one (S4aI240149)
    consider core aspects of the study such as MIMI and MeMAF as candidates for standardization in future Releases of 3GPP, but not in Rel-19. The discussion in the study should still continue.
    focus study efforts on completion of smaller extensions for Rel-19.
Any recommendations based on the agreements ?
  Agree the updated version TR 26.841v0.3.1 (S4-241877) and the updated time and work plan in S4-241878
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Progress the work on the spatial video, update TR and prepare TR 26.841 for submission for information to SA plenary.
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030005 | Study on Media Messaging | FS_MeMe | 3/3/2025 | 10% | SP-240477 | 30% | 

## Slide 14: Study on Advanced Media Delivery (FS_AMD)
Rapporteur:
Thomas Stockhammer, Qualcomm Incorporated, tsto@qti.qualcomm.com
Progress since last SA4 meeting
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  Document S4-241976 MBS Report includes details from AHG Meetings and calls: 53 docs, 16 revised, 14 endorsed, 11 agreed, 3 not treated
  Significant progress in online and offline AHG calls for 8 out of the 15 topics (see next slide)
Any recommendations based on the agreements ?
  Agree the endorsements from the AHG calls and prioritize the work for the topics that are candidates.
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur (see workplan S4-242051)
  25 input documents for this meeting that progresses the work from the AHG Calls
  SA4#130 the focus should be on agreeing CRs for all individual work topics and also agreeing which ones go to stage-2 normative work.
  Telco on Nov 26 to agree an integrated CR to TR 26.804 and TR26.802 that includes all agreements from AMD for stage-2 and agree WID
  Plan for another AHG for MBS to complete stage-3 studz work and to initiate stage-2 normative work
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030006 | Study on Advanced Media Delivery | FS_AMD | 12/12/2024 | 15% | SP-241011 | 30% | 

## Slide 15: Status of Work Plan
Topic | Title | Lead | Latest Document and Status | Related spec and CR number | Clause in spec | Completion | Completion New | Candidate for Rel-19 normative work | Stage-2 Impact | Other WG Impact | Explicit Supporters
0 | Specification Structure | Thomas Stockhammer, Qualcomm | S4-241472 (n) | 26804-0014rev2 | 5.15, 6.15 | 10% | 10% | no | no | no | Qualcomm, BBC
1 | Common Client Metadata | Thomas Stockhammer, Qualcomm | S4aI240184 (e) | 26804-0015rev6 | 5.16, 6.16 | 70% | 90% | yes | yes | yes | Qualcomm, Dolby, CMCC, AT&T, Telecom Italia, Comcast, Orange, BBC, EBU, Tencent, ATEME
2 | Common Server-and Network-Assisted Streaming | Gilles Teniou, Tencent | S4-241661 (e) | 26804-0009rev4 | 5.17, 6.17 | 15% | 15% | no | no | no | Qualcomm, Dolby, AT&T, Comcast, Tencent, ATEME, Sony Europe B.V.
3a | Multi-CDN Media Delivery | Jason Cloud, Dolby | S4aI240185 (e),S4aI240199 (m) | 26804-0006rev19 | 5.19, 6.19 | 30% | 55% | yes | yes | to be decided | Qualcomm, Dolby, AT&T, Orange, Samsung Electronics Co. Ltd., Huawei Technologies Co Ltd., ATEME
3b | Multi-Access Media Delivery | Prakash Kolan, Samsung | S4aI240192 (e) | 26804-0013rev8 | 5.18, 6.18 | 50% | 55% | yes | yes | to be decided | Samsung, Dolby
4 | Modem Usage Optimized Media Streaming | Gilles Teniou, Tencent | S4-241758 (e), S4-241691 (n) | 26804-0010rev4 | 5.20, 6.20 | 20% | 20% | no | no | no | Qualcomm, Dolby, Comcast, BBC, EBU, Tencent
5 | DRM and Conditional Access | Thomas Stockhammer, Qualcomm | S4aI240188 (e) | 26804-0016rev5 | 5.10, 6.10 | 40% | 80% | yes | yes | yes | Qualcomm, Telecom Italia, Comcast, Rohde&Schwarz, Huawei Technologies Co Ltd.
6 | In-session Unicast Repair for MBS Object Distribution | Thomas Stockhammer, Qualcomm | S4aI240181 (e) | 26802-0001rev5 | 5.9 | 30% | 40% | yes | yes | to be decided | Qualcomm, Telecom Italia, Comcast, Orange, BBC, SWR, EBU, Rohde&Schwarz, Huawei Technologies Co Ltd., ATEME
7 | MBS User Service and Delivery Protocols for eMBMS | Thomas Stockhammer, Qualcomm | S4aI240179 (pp) | 26802-0002rev6 | 5.10 | 15% | 30% | yes | yes | yes | Qualcomm, Comcast, SWR, EBU, Rohde&Schwarz, ATEME
8 | Selected MBMS Functionalities not supported in MBS | Thomas Stockhammer, Qualcomm | S4aI240180 (e) | 26802-0003rev4 | 5.11 | 15% | 40% | yes | yes | yes | Qualcomm, Comcast, SWR, EBU, Rohde&Schwarz, Huawei Technologies Co Ltd., ATEME
9 | DASH/HLS Interoperability | Gilles Teniou, Tencent | S4-241760 (e) | 26804-0011rev5 | 5.21, 6.21 | 15% | 15% | no | no | no | Qualcomm, Telecom Italia, Comcast, Orange, BBC, EBU, Rohde&Schwarz, Huawei Technologies Co Ltd., Tencent
10 | Further harmonization of RTC and Streaming for Advanced Media Delivery |  |  | 26804-xxxx | 5.22, 6.22 | 0% | 0% | no | no | no | Qualcomm, CMCC, Comcast, Samsung Electronics Co. Ltd., NTT, InterDigital Communications, Lenovo
11 | Issues identified by Market Representation Partners | Thomas Stockhammer, Qualcomm | S4-240908 (e) |  |  | 20% | 20% | no | no | no | Qualcomm, Comcast, BBC, Dolby, EBU
12 | Improved QoS support | Qi Pan, Huawei | S4aI240190(e), S4aI240200(m) | 26804-0007rev7 | 5.23, 6.23 | 50% | 65% | yes | yes | yes | Ericsson LM, Huawei Technologies Co Ltd., Qualcomm, BBC, InterDigital Communications, Lenovo
13 | Impacts and opportunities of QUIC for segmented content delivery | Emmanouil Potetsianakis, Xiaomi | S4aI240186 (e) S4aI240183 (e) | 26804-0012rev2, 26804-0019rev3, | 5.4, 6.4 5.24, 6.24 | 30% | 50% | no | yes | no | Xiaomi, Qualcomm
14 | In-band Signaling of QoS for 5G Media Streaming | Thomas Stockhammer, Qualcomm | S4aI240154 (n) | 26804-0017rev2 | 5.25, 6.25 | 5% | 10% | no | no | no | Qualcomm
15 | Multi AS dynamic content generation and a sample solution | Rufael Mekuria, Huawei | S4-241756 (n) | 26804-0017rev2 | 5.26, 6.26 | 0% | 0% | no | no | no | Huawei
 | Overall progress |  |  |  |  | 26% | 37% | 0 |  |  | 
 |  |  |  |  |  |  | 57% | 0 |  |  | 

## Slide 16: Study of 5G Real-time Transport Protocol Configurations, Phase 2 (FS_5G_RTP_Ph2)
Rapporteur:
Igor Curcio, Nokia Corporation, igor.curcio@nokia.com
Bo Burman, Ericsson, bo.burman@ericsson.com : TR editor.
Progress since last SA4 meeting
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  Updates on the gap analysis for the lone PDUs
  Feasibility of RTP retransmission
  Architectural assumptions and requirements
  Measurement Based Pre-compensation for PDU Set Size Correction
Any recommendations based on the agreements ?
  Work on the conclusions of the TR.
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Complete the analysis of the solutions, the conclusions of the TR, send the TR for approval. Agree a new WI for normative work.
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030007 | Study of 5G Real-time Transport Protocol Configurations, Phase 2 | FS_5G_RTP_Ph2 | 12/12/2024 | 40% | SP-240482 | 65% | 

## Slide 17: Study on Beyond 2D Video (FS_Beyond2D)
Rapporteur:
Jiayi Xu, xujiayi@chinamobile.com
Progress since last SA4 meeting
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  Agreed Multi-view video representation format (for TR).
  Review and agreed the Test sequences for “streaming single asset” scenario (for PD).
Any recommendations based on the agreements ?
  None
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
Discuss work scope and the structure (S4-241897)
Discuss representation formats (S4-241871 & 1898 & 1988 & 1942)
Discuss proposed scenarios (S4-241841 & 1842 & 1869 & 1992 & 1993 & 1994 & 1997 &2000)
Others (TR: 1867 PD: 1868 TP:1872)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030008 | Study on Beyond 2D Video | FS_Beyond2D | 3/3/2025 | 10% | SP-240479 | 17% | 

## Slide 18: Study on Audio Codec APIs (FS_ACAPI)
Rapporteur:
Stefan Döhla (stefan DOT doehla AT iis DOT fraunhofer DOT de)
Progress since last SA4 meeting
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  No inputs
Any recommendations based on the agreements ?
  TBA
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Progress on WebCodec definitions for 3GPP speech and audio codecs (Tdoc S-241968)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030009 | Study on Audio Codec APIs | FS_ACAPI | 3/3/2025 | 10% | SP-240480 | 10% | 

## Slide 19: Study on Haptics in 5G Media Services (FS_HapticsMed)
Rapporteur:
Gaëlle Martin-Cocher, InterDigital (Gaelle.Martin-Cocher@InterDigital.com)
Progress since last SA4 meeting
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  One new use-case agreed (S4aR240067), revision to other use-cases (S4aR240048, S4aR240049, S4aR240050); some refinement needed.
  Partial agreement on end to end pipelines. (S4aR240052)
  Long lasting discussions on device types, haptics formats, haptic versus tactile communication and control loops.
Any recommendations based on the agreements ?
  In light of the adhoc discussion, re-affirm the SID scope:
    The subset of use-cases focusing on the communication and distribution of haptics data/signals for media and real time communication services are in scope of the study. Robotic, medical and industrial services, described as “Tactile and multimodal communication” in TR22.847 which could require a dedicated architecture are not in scope.
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Refine use cases, device types, haptics media formats
  Start identifying relevant 3GPP services, architecture, traffic characteristics, gaps.
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030002 | Study on Haptics in 5G Media Services | FS_HapticsMed -> FS_HapticsMedia | 3/3/2025 | 0% | SP-240979 -> SP-241121 | 15% | Revised SID
FS_HapticsMed

## Slide 20: Study on Spatial Computing for AR Services (FS_ARSpatial)
Rapporteur:
Hamza, Ahmed, InterDigital Canada, <Ahmed.Hamza@InterDigital.com>
Progress since last SA4 meeting
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  Text for clause 5 on relevant standardization work was added based on S4aV240066
Any recommendations based on the agreements ?
  None
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Discuss 9 contributions on related work, relevant use cases, spatial computing functions, and architecture mapping with the aim of fulfilling the following objectives:
    Study spatial computing functions identify the necessary set of spatial mapping information
    Collect and document spatial description formats
    Document interoperability requirements for such descriptions
    Mapping of spatial computing functions to the architecture defined in TS 26.506
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1040022 | Study on Spatial Computing for AR Services | FS_ARSpatial | 6/6/2025 | 0% | SP-240927 | 10% | 

## Slide 21: Study on immersive Real-Time Communication for WebRTC, Phase 2 (FS_iRTCW_Ph2)
Rapporteur:
Hakju Ryan Lee, Samsung Electronics, CO., LTD, hakju00.lee@samsung.com
Progress since last SA4 meeting
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  None
Any recommendations based on the agreements ?
  None
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Agreement on Key issue description to configure the shape of potential solutions
  Agreement on skeleton TR
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1050037 | Study on immersive Real-Time Communication for WebRTC, Phase 2 | FS_iRTCW_Ph2 | 6/6/2025 | 0% | SP-241374 |  | NEW