Source:	Nokia

Title:	Proposal for DaCAS deliverables

Document for:	Discussion & Agreement

Agenda Item:	7.6 – DaCAS

# 1. Introduction

Submission of DaCAS example solution(s) for the first target devices is currently expected for June [1]. At that time, evaluation and verification is also set to start.

Relating to submissions, DaCAS deliverables should be clarified. This input collect discussion on potential deliverables identified previously in [2].

The source considers that agreement on deliverables including their timing is needed at this meeting.

# 2. Potential deliverables from [2]

The following potential deliverables were previously identified:

- Example solution binaries (time of submission, June)

- Documentation to run and evaluate example solution(s) (time of submission, June)

- High-level description of example solution(s) based on target device configuration description(s), pseudo-CR for parts intended for TS 26.533 (SA4#133-e July)

- Proponent evaluation results for example solution(s) (SA4#133-e July)

- Proposal on test vectors for example solution(s) (SA4#133-e July)

- Indication to SA4 on IPR policy declaration (SA4#133-e July)

- Algorithmic description of agreed example solution(s), pseudo-CR for TS 26.533 (August)

- Source code attachment of agreed example solution(s), pseudo-CR for TS 26.533 (August)

- Full set of test vectors for agreed example solution(s) (August)

- Optional: complexity analysis of agreed example solution(s) (August)

- Optional: demo of agreed example solution(s) (starting at SA4#134 November)

# 3. Further development of potential deliverables

June submission telco/date (TBD)

- Windows (floating-point) executable(s) of example solution(s)

  - Proponents provide their executables to TBD

  - Behavior of the submitted executable should correspond with high-level description, algorithmic description, and source code (July/August deliverables). Any updates or changes to the executable behavior shall be documented and reported to SA4.

- Documentation for processing example solution(s) with input database(s)

  - Documentation shall enable processing for evaluating the proposed example solution(s) using common databases and any additional testing materials corresponding with the corresponding target device or target device type descriptions.

Other events:

- Begin evaluation and verification.

3GPPSA4#133-e, July 21-25

- High-level description of proposed example solution(s)

  - High-level description allows analysis of the proposed example solution(s), it should therefore include relevant design information, e.g., algorithmic delay

  - Pseudo-CR for TS 26.533 covering the general description of the proposed example solution(s)

- Proponent evaluation results for performance of the proposed example solution(s)

  - Objective evaluation results

  - Subjective evalution results (TBD, optional?)

- Proposal on set of test vectors for proposed example solution(s)

  - Indication of relevant test vector set(s) for verifying correct behavior of implementation(s) based on the proposed example solution(s)

- Indication on IPR policy declaration

  - Proponents are to provide an acceptable IPR declaration corresponding to the IPR policy of their 3GPP Partner Organization (e.g., ETSI) and inform SA4

Other events:

- SA4 agrees evaluation results and report on example solutions(s).

- Begin draft of example solution(s) that meet the performance requirements. These example solution(s) are agreed in TS 26.533.

August Audio SWG telco (TBD)

- Algorithmic description of agreed example solution(s), draft specification of the agreed examples solution(s)

  - Pseudo-CR for TS 26.533

- Source code attachment of agreed example solutions(s), draft specification of the agreed example solution(s)

  - Floating-point C/C++ source code of the agreed example solution(s) (TBD)

  - Pseudo-CR for TS 26.533 referencing the source code and providing sufficient details on the usage of the agreed example solution(s)

  - Optional: complexity analysis of the agreed example solution(s) (TBD)

- Test vectors for agreed example solution(s) (TBD)

Note: Original test vectors may belong to a non-proponent party

# 4. Summary & Proposal

Agreements on deliverables, and clarifications on their timing, are needed at the Fukuoka meeting according to current project time plan.

Furthermore, proponents are foreseen to require information on the deliverables and other related aspects for at least binding indications to submit example solution(s) and/or participate in evaluation and verification of other proponents’ example solution(s).

The source proposes to agree on the deliverables (based on discussion) and to revise the DaCAS time plan as needed.

# References

[1]	S4-250668: Work Plan for DaCAS v0.3, Rapporteur (Xiaomi)

[2]	S4aA250018: On DaCAS deliverables, Nokia