## Slide 1: SA5 CH SWG Exec Report SA5#114, 21-25 Aug. 2017 Sophia-Antipolis, France
Maryse GARDELLA, SWG Chair, Nokia

## Slide 2: Administrative aspects
Elections: SA5 Leadership renewal
  SWG leadership composition change: one VC position.
  Maryse Gardella (Nokia) is proposed for the SWG Chair position
  Chen Shan (Huawei) is proposed for the SWG Vice Chair position
Future meetings
  SA5#122 (mega-meeting Nov 2018): although colocation with SA2/CTs would have been preferred, SA5 CH sees no issues with the proposal in the current SA5 Meeting calendar.
  SA5 CH may use additional meetings decided by SA5 in 2018 if needed, but does not plan to request for additional ones based on current status.
  SWG CH group will start on Monday Q1 for the coming SA5 meetings.

## Slide 3: 3GPP SA5-on charging work for CUPS ad hoc
Conference call (27th July) with decision power
  Triggered by "Guidance for SA5 Charging for CUPS (SP-170595)" from SA#76 Plenary
  Output:
Tdoc | Title | Source | Decision | Type
S5C-170013 | LSout to CT4 and SA on the charging support for CUPS | HuaWei Technologies Co., Ltd | Approved | LS to CT4 and SA (cc SA2)
S5C-170012 | Rel-14 CR 32.299 Clarification on Envelope Reporting | Nokia | Agreed | CR

## Slide 4: Incoming LSs (1/1)
Tdoc | Title | Source | Decision | ReplyIn
S5-174048 | LS from SA2 to SA5 on standardization of Northbound SCEF API Charging | S2-173674 | replied to | S5-174301
S5-174049 | LS from SA2 to SA5 on Request to update maximum data rate values in EPS | S2-173685 | replied to | S5-174299
S5-174051 | LS from SA2 to SA5 on Support of NR using Dual Connectivity using EPC | S2-174068 | replied to | S5-174300
S5-174063 | Resubmitted LS from SA2 to SA5 on Stage 2 completion on introduction of WLAN as alternative technology for ProSe Direct Discovery | S2-172506 | Postponed | 
S5-174073 | LS from ETSI TC LI on Request of updated information on SA5 standards or reports related to billing systems and parameters for 5G access and services | ETSI TC LI | replied to | S5-174322
S5-174084 | Response LS from SA6 to SA5 on standardization of Northbound SCEF API Charging | S6-171107 | replied to | S5-174302

## Slide 5: Outgoing LSs (1/1)
Tdoc | Title | To | Cc | ReplyTo
S5-174299 | Reply LS to SA2 on Request to update maximum data rate values in EPS | SA2 |  | S5-174049
S5-174300 | Reply to LS from SA2 to SA5 on Support of NR using Dual Connectivity using EPC | SA2 |  | S5-174051
S5-174301 | LSOut to Reply on SA2 for LS on standardization of Northbound SCEF API Charging | SA2 |  | S5-174048
S5-174302 | Response LS to SA6 Response LS from SA6 to SA5 on standardization of Northbound SCEF API Charging | SA6 |  | S5-174084
S5-174322 | LS reply to LS from ETSI TC LI on Request of updated information on SA5 standards or reports related to billing systems and parameters for 5G access and services | ETSI TC LI | SA3-LI, SA1 | S5-174073
S5-174378 | LS to SA2 and CT4 on 5G Charging Study Phase 1 on N4 | SA2, CT4 |  | 

## Slide 6
New/Update Work Item proposals (1/1)
For approval by SA5 closing plenary
TDoc | Title
S5-174379 | Update "Study on Charging Aspects of 5G System Architecture Phase 1"

## Slide 7
Charging TSs & TRs
Number | Title
S5-174377 | Presentation of draft TR 32.899 to SA#77 for information

## Slide 8
Charging Maintenance and Rel-15 small Enhancements (1/2)
TDoc | Title
S5-174074 | Rel-14 CR 32.298 Correction on handling of Private and Public user ID for IMS charging
S5-174075 | Rel-13 CR 32.298 Correction on handling of Private and Public user ID for IMS charging
S5-174076 | Rel-12 CR 32.298 Correction on handling of Private and Public user ID for IMS charging
S5-174077 | Rel-11 CR 32.298 Correction on handling of Private and Public user ID for IMS charging
S5-174081 | Rel-14 CR 32.298 Addition of the fields ProSe Direct Discovery for Public Safety
S5-174310 | Rel-14 CR 32.298 Addition of FE Identifier List to IMS Charging
S5-174131 | Rel-14 CR 32.298 Introduce T4 Device Trigger charging
Package for resubmission (already agreed at SA5#113)

## Slide 9
Charging Maintenance and Rel-15 small Enhancements (2/2)
TDoc | Title
S5-174078 | Rel-12 CR 32.260 Correction in the Trigger for Charging from I-CSCF
S5-174079 | Rel-13 CR 32.260 Correction in the Trigger for Charging from I-CSCF
S5-174080 | Rel-14 CR 32.260 Correction in the Trigger for Charging from I-CSCF

## Slide 10
Rel-15 Charging WIs (1/3)
Work Item | Charging Enhancement for eFMSS | eFMSS-CH
 |  | 760057
Rapporteur | China Telecom | 
Completion | 0%->70% | 
Target | SA#78 (12/2017) | 
Status | A "Traffic Steering Policy Identifier" (for Uplink and Downlink) is introduced in the PGW CDR, to indicate which Traffic Steering Policy was used for the service data flow (in the service data container). The corresponding AVPs was introduced for Offline charging, and corresponding ASN.1 fields were created in PGW CDR description. | 
Documents | Rel-15 CRs (TS 32.251; 32.299, 32.298) | 

## Slide 11
Rel-15 Charging WIs (2/3)
Work Item | Charging aspects of EDCE5 | EDCE5-CH
 |  | 760062
Rapporteur | Ericsson | 
Completion | 0%->0% | 
Target | SA#79 (03/2018) | 
Status | - No input (LS reply to SA2 S5-174300 during the meeting) | 
Documents | None | 

## Slide 12
Rel-15 Charging WIs (3/3)
Work Item | Charging aspects of NAPS | NAPS-CH
 |  | 760063
Rapporteur | Huawei | 
Completion | 0%->10% | 
Target | SA#79 (03/2018) | 
Status | TS 32.254 "Northbound Application Program Interfaces (APIs) for exposure function interworking charging" Skeleton was created Scope and References were introduced Online and offline Charging architectures from the SCEF were introduced. | 
Documents | Skeleton and pCRs | 

## Slide 13
Charging studies (1/4)
Work Item | Study on Overload Control for Diameter Charging Applications | FS_DOCME_CH
 |  | 680054
Rapporteur | Ericsson | 
Completion | 25%->25% | 
Target | SA#78 (12/2017) | 
Status | Refinement was brought on the Scope The flows were cleaned up. The description for offline was updated | 
Documents | pCRs | 

## Slide 14
Charging studies (2/4)
Work Item | Study on forward compatibility for 3GPP Diameter Charging Applications | FS_FWDCA
 |  | 730053
Rapporteur | Nokia | 
Completion | 10%->40% | 
Target | SA#76 (06/2017) -> SA#78 (12/2017) | 
Status | Existing description on relationship between Charging Application and Diameter was improved Several key issues related to M-bit setting were introduced: per application level, Diameter Proxy in the path, Introduction of new 3GP Release, Introduction of new functionalities Solutions principles as replacement to M-bit set were introduced | 
Documents | pCRs | 

## Slide 15
Charging studies (3/4)
Work Item | Study on Charging Aspects of 5G System Architecture Phase 1 | FS_5GS_Ph1_CH
 |  | 750019
Rapporteur | Huawei | 
Completion | 15%->60 % | 
Target | SA#78 (12/2017) | 
Status | Following topics were introduced: Service Based architecture Exposure of Charging System as Network Capability Roaming Interworking between 5G System and Existing Systems Online and Offline Charging evaluation Registration Interaction between SMF and UPF: solutions for quota management with several UPFs, monitoring over N4 Network slicing: introduction of the concept of tenant based charging. | 
Documents | pCRs, TR 32.899 sent for information | 

## Slide 16
Charging studies (4/4)
Work Item | Study on Volume Based Charging Aspects for VoLTE | FS_VBCLTE
 |  | 760060
Rapporteur | China Mobile | 
Completion | 0%->5% | 
Target | SA#80 (06/2018) | 
Status | TR 32.848 "Study on Volume based charging aspects for Voice Over LTE (VoLTE)" Skeleton was created Scope and References were introduced | 
Documents | Skeleton and pCRs | 

## Slide 17: Thank you!