## Slide 1: SA5 CH SWG Exec Report SA5#123, 21-25 January 2019 Montreal,CA
Maryse GARDELLA, SWG Chair, Nokia

## Slide 2: Administrative aspects
Future meetings
Request for a CH- OAM SWGs join session at Taipei SA5#124 meeting (Clarifications for Study on Charging Aspects of Network Slicing).
Participation to June SA5-Ad Hoc to be confirmed at SA5#124

## Slide 3: Incoming LSs
Tdoc | Title | Source | Decision | ReplyIn
S5-191281 | LS reply from CT3 to SA5 on PRA extension for offline charging | C3-187490 | Noted | 
S5-191282 | Reply LS from CT4 cc SA5 on API specification and API version number maintenance | C4-188646 | Noted | 
LS from CT4 (S5-191282): no change compared to the previous LS reply by SA5 CH to CT4 => no need to reply.
As indicated by SA5 CH, the last published TS 29.500 (version control clause 4.3) was considered for the Nchf_ConvergedCharging service OpenAPI version numbering.
The process for handling the yaml part is pending to endorsement by SA, expected to occur at the next SA#83 Plenary.

## Slide 4: Outgoing LSs
Tdoc | Title | To | Cc | ReplyTo

## Slide 5
New or revised Work Items / Study Items
For approval by SA5 closing plenary
TDoc | Title | Source

## Slide 6
Charging Maintenance and Rel-16 small Enhancements CRs for approval by SA5 closing plenary
TDoc | Title | Source
S5-191407 | Rel-12 CR 32.298 Correction for multiple recipients in SC-SMO CDR | Nokia, Nokia Shanghai Bell
S5-191325 | Rel-13 CR 32.298 Correction for multiple recipients in SC-SMO CDR | Nokia, Nokia Shanghai Bell
S5-191326 | Rel-14 CR 32.298 Correction for multiple recipients in SC-SMO CDR | Nokia, Nokia Shanghai Bell
S5-191327 | Rel-15 CR 32.298 Correction for multiple recipients in SC-SMO CDR | Nokia, Nokia Shanghai Bell

## Slide 7
Charging Maintenance and Rel-16 small Enhancements CRs for approval by SA5 closing plenary
TDoc | Title | Source
S5-191328 | Rel-15 CR 32.291 Correction of create operation description for event | Nokia, Nokia Shanghai Bell
S5-191411 | Rel-15 CR 32.291 Correction of data type associated to volume | Nokia, Nokia Shanghai Bell
S5-191329 | Rel-15 CR 32.291 Correction on reference for common data types | Nokia, Nokia Shanghai Bell
S5-191330 | Rel-15 CR 32.291 Correction of inconsistencies in data types | Nokia, Nokia Shanghai Bell
S5-191332 | Rel-15 CR 32.298 Correction of NSSAI | Nokia, Nokia Shanghai Bell
S5-191046 | Rel-15 CR 32.298 Correction of subscriber equipment number | Nokia, Nokia Shanghai Bell
S5-191047 | Rel-15 CR 32.255 Correction of category for subscriber identifier | Nokia, Nokia Shanghai Bell
S5-191333 | Rel-15 CR 32.290 Correction of create operation for subscriber identifier | Nokia, Nokia Shanghai Bell
S5-191335 | Rel-15 CR 32.260 Correction of GGSN field for SMF address | Nokia, Nokia Shanghai Bell
S5-191049 | Rel-15 CR 32.299 Correction of GGSN field for SMF address | Nokia, Nokia Shanghai Bell

## Slide 8
Charging Maintenance and Rel-16 small Enhancements CRs for approval by SA5 closing plenary
TDoc | Title | Source
S5-191336 | Rel-15 CR 32.290 Correction of NF Consumer Information | Nokia, Nokia Shanghai Bell
S5-191398 | Rel-15 CR 32.291 Correction of NF Consumer Information | Nokia, Nokia Shanghai Bell
S5-191399 | Rel-15 CR 32.255 Correction of NF Consumer Information | Nokia, Nokia Shanghai Bell
S5-191053 | Rel-15 CR 32.298 Correction of NF Consumer Information | Nokia, Nokia Shanghai Bell
S5-191054 | Rel-15 CR 32.274 Correction of NF Consumer Information | Nokia, Nokia Shanghai Bell
S5-191055 | Rel-15 CR 32.274 Correction of category Invocation result | Nokia, Nokia Shanghai Bell
S5-191168 | Rel-15 CR 32.290 Correction of SMSF as NF Consumer | Nokia, Nokia Shanghai Bell
S5-191056 | Rel-15 CR 32.298 Correction of SMSF as NF Consumer | Nokia, Nokia Shanghai Bell
S5-191057 | Rel-15 CR 32.291 Correction of SMSF as NF Consumer | Nokia, Nokia Shanghai Bell

## Slide 9
Charging Maintenance and Rel-16 small Enhancements CRs for approval by SA5 closing plenary
TDoc | Title | Source
S5-191094 | Rel-15 CR 32.291 Correction of ValidityTime data type | Huawei
S5-191403 | Correct usedUnitContainer to sequence of | Ericsson
S5-191402 | Rel-15 CR 32.291 Correction of API versioning and externalDocs field | Nokia, Nokia Shanghai Bell
S5-191405 | Correct missing Session Identifier | Ericsson
S5-191404 | Correct missing Session Identifier | Ericsson
S5-191331 | Correct faults in yaml part | Ericsson
S5-191406 | Correct definition of Individual Partial record mechanism | Ericsson
S5-191408 | Rel-15 CR 32.298 Corrections on ASN.1 syntax and charging modules version | Nokia, Nokia Shanghai Bell
S5-191058 | Rel-15 CR 32.299 Correction of missing Presence-Reporting-Area-Node AVP | Nokia, Nokia Shanghai Bell
S5-191400 | Rel-15 CR 32.298 Correction of PresenceReportingAreaNode ASN1 syntax | Nokia, Nokia Shanghai Bell

## Slide 10
Rel-16 CH WIs (1/5)
Work Item | Volume Based Charging Aspects for VoLTE |  | VBCLTE
 |  |  | 810021
Rapporteur | China Mobile | Percentage of completion | 0% -> 0%
Target | SA#84 – June 2019 | Main TSs | TS 32.251, TS 32.260, TS 32.299, TS 32.298
Summary of progress | None |  | 
Outstanding issues | - |  | 
Documents | None |  | 

## Slide 11
Rel-16 CH WIs (2/5)
Work Item | Nchf Online and Offline Charging Services |  | OFSBI_CH
 |  |  | 820030
Rapporteur | Huawei | Percentage of completion | 0% -> 25%
Target | SA#84 – June 2019 | Main TSs | TS 32.240, TS 32.255, TS 32.290, TS 32.291, TS 32.298
Summary of progress | CRs were agreed to TS 32.255 on: 5G data connectivity converged charging architecture applicability to "offline only" charging Requirement of optional support of ""offline only" charging by SMF Applicability to "offline only" charging of the following specified for converged charging: Charging Data messages contents Default Trigger conditions in SMF and their category Triggers for CHF CDR CRs were agreed to TS 32.290 on: Reference architecture for the Nchf Interface applicability to "offline only" charging New Nchf_OfflineCharging service which definition is FFS "Offline only" charging service compared to "offline in converged charging" raises a lot of discussions. |  | 
Outstanding issues | - |  | 
Documents | CRs TS 32.255 (S5-191307, S5-191309, S5-191310, S5-191311, S5-191313, S5-191409), CRs TS 32.290 (S5-191308, S5-191312) |  | 

## Slide 12
Rel-16 CH WIs (3/5)
Work Item | Charging Enhancement of 5GC interworking with EPC |  | 5GIEPC_CH
 |  |  | 820031
Rapporteur | Huawei | Percentage of completion | 0% -> 30%
Target | SA#85 – September 2019 | Main TSs | TS 32.255, TS 32.291, TS 32.298
Summary of progress | CRs were agreed to TS 32.255 to address handover EPS to/from 5GS with N26 and without N26: 3 new charging triggers "Handover cancel, Handover start, Handover complete" New flows for EPS and 5G interworking reflecting SMF interaction with CHF and start/close for the counts. |  | 
Outstanding issues | - |  | 
Documents | CRs TS 32.255 (S5-191316, S5-191317) |  | 

## Slide 13
Rel-16 CH WIs (4/5)
Work Item | Network Exposure Charging in 5G System Architecture |  | 5GS_Ph1_NEFCH
 |  |  | 820033
Rapporteur | Ericsson | Percentage of completion | 0% -> 5%
Target | SA#86 – December 2019 | Main TSs | TS 32.240, TS 32.254, TS 32.290, TS 32.291, TS 32.298
Summary of progress | The Northbound API converged charging architecture was introduced. Basic principles for Northbound API converged charging were introduced (NEF interacting with CHF using Nchf) |  | 
Outstanding issues | - |  | 
Documents | CRs TS 32.254 (S5-191314, S5-191315) |  | 

## Slide 14
Rel-16 CH WIs (5/5)
Work Item | Charging AMF in 5G System Architecture Phase 1 |  | 5GS_Ph1_AMFCH
 |  |  | 820034
Rapporteur | Nokia | Percentage of completion | 0% -> 0%
Target | SA#85 – September 2019 | Main TSs | TS 32.240, TS 32.290, TS 32.291, TS 32.298, TS 32.297
Summary of progress | None |  | 
Outstanding issues | - |  | 
Documents | None |  | 

## Slide 15
SIs (1/1)
Study Item | Study on Charging Aspects of Network Slicing |  | FS_NETSLICE_CH
 |  |  | 820029
Rapporteur | Huawei | Percentage of completion | 5% -> 20%
Target | SA#84– June 2019 | Main TR | TR 32.845
Summary of progress | The following were introduced: Background, including a summary of the 4 phases in the lifecycle of a Network Slice Instance (Need to further identify appropriate OAM TS(s) on Management Network Function(s)). TS 28.530 Business Roles model as a preliminary input (to be further adapted from charging's perspective) 3 use cases and potential requirements: CSP consumes a private slice, CSP consumes a shared network slice instance, CSP consumes multiple network slice instances. Key issue "usage (e.g. volume) based charging for network slice" and a solution based aggregation relying on existing reporting of S-NSSAI per PDU session. Key issue "Performance (e.g. latency, Guaranteed / non-guaranteed QoS..) based charging for network slice" and a solution to be studied based on a new "Performance based network slice charging Function" consuming performance data from appropriate Management Function. |  | 
Outstanding issues | None |  | 
Documents | pCRs new TR 32.845, email approval (S5-191324) |  | 

## Slide 16: TRs / TSs to be sent to SA#83
Tdoc | Title | Source | Sent for

## Slide 17: Thank you!