3GPP TSG|WG-5 Meeting #129-e	S5-201524

February 24 – 28, 2020 	revision of S5-2abcde

Source:	Intel

Title:	Rel-16 Work Item Exception for SON_5G

Document for:	Approval

Agenda Item:	6.4.12

3GPP™ Work Item Exception

# Title : 		Self-Organizing Networks (SON) for 5G networks

## Acronym  : 	SON_5G

## Unique Identifier :	850030

Release 16 Submission form

| Feature / Item: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: No | ME: No | AN: Yes | CN: Yes | Others (specify): |
| Expected Completion Date: | March 2020 (SA#87) |  |  |  |  |
| Service(s) impacted: | SON_5G |  |  |  |  |
| Specification(s) affected: | TS 28.313, TS 28.541, TS 28.552 |  |  |  |  |
| Task(s) within work which are not complete: | - TS 28.313 specification of (Stage 1) is 80% complete. - TS 28.541 specification of (Procedures) is 50% complete. - TS 28.552 specification of (Stage 2) is 30% complete. |  |  |  |  |
| Consequences if not included in Release ZZ: | 5G SON solution is not complete |  |  |  |  |

Abstract of document:

The completion of this WI depends on the following information that are not yet specified in TS 38.331 and TS 38.300:

-  The UE information is needed for the performance measurements definition

-  Normative solutions for SON features, as described in TR 37.816

Contentious Issues: