## Slide 1: CT WG4 Status Report to TSG CT#107
Yue Song
3GPP CT4 Chair, China Mobile

## Slide 2: TSG CT4 Officials
Song Yue
TSG CT WG4 Chair
CCSA songyue@chinamobile.com
Kimmo Kymalainen
Secretary
MCC
kimmo.kymalainen@3gpp.org
Hiroshi Ishikawa
TSG CT WG4 Vicechair
TTC hiroshi.ishikawa.ev@nttdocomo.com
Li Zhijun
TSG CT WG4 Vicechair
ETSI li.zhijun3@zte.com.cn

## Slide 3: Meeting Calendar
Since the last CT plenary
  Ordinary:
    CT4#127 Athens (GR)
  E-meeting:
    None
Upcoming Meetings
  Ordinary:
    CT4#128 Wuhan (CN)
    CT4#129 Bratislava (SK)
  E-meeting:
    None

## Slide 4: TSG WG CT4 Statistics
Number of handled documents
  CT4#127: 684
Agreed CRs
  CT4#127: 240 94 (B), 125 (F/C/D), 21 (A)
Agreed pCRs
  CT4#127: 8 2 (29.889), 1 (29.866), 5 (new TS of SCP service)
Attendances
  CT4#127: 213/225 (F2F) , 1/16 (online)
Other information
    some statistics
  In Meeting rooms we had 20 to 30 delegates depending on the topic.
  CT4#127 was 5 days long

## Slide 5: New Agreed Study/Work Items led by CT4
TDoc # | Title | Source | Objectives
CP-250017 | New WID on CT aspects of PRU Usage Extension supported by Core Network | CATT | Enhance LMF service to support PRU measurements when the serving LMF of target UE and the serving LMF of the PRU are different.

## Slide 6: Revised Study/Work Items led by CT4
TDoc # | Title | Source | Objectives
CP-250018 | WID revised Rel-19 CT aspects of UPF enhancement for Exposure And SBA Phase 2 | ZTE | Delta: Impacts on CT3 regarding NEF, SMF, PCF services are confirmed; impacts on CT4 regarding NRF service and PFCP are confirmed; impact on UDR service regarding header handling is added
CP-250019 | WID revised Rel-19 Revised WID on CT Aspects of Indirect Network Sharing (TEI19_NetShare) | China Unicom | Delta: Impacts on CT1 are confirmed; impact on CT3 regarding PCF interface is added; impacts on CT4 regarding AUSF, UDM, NSACF are added
CP-250020 | WID revised Rel-19 Revised WID on CT aspects of 5G NR Femto | NTT DOCOMO | Delta: Objective of supporting local service access is removed
CP-250016 | WID revised Rel-19 Revised WID on CT aspects of enhancement of support for Edge Computing in 5G Core network - Phase 3 | Nokia | Delta: Update on description of objective and impacted specs regarding local offloading management and N6 delay measurement

## Slide 7: New Agreed Study/Work Items endorsed by CT4
TDoc # | Title | Source | Objectives
C4-250626 | WID new Rel-19 New WID on CT aspects of energy efficiency and energy saving | Samsung | 
C4-250593 | WID new Rel-19 New WID on support for PWS in satellite E-UTRAN and satellite NG-RAN | Qualcomm Incorporated | 
C4-250594 | WID new Rel-19 CT aspects of Network Controlled Network Slice Selection | ZTE | 

## Slide 8: Revised Study/Work Items endorsed by CT4
TDoc # | Title | Source | Objectives
C4-250631 | WID revised Rel-19 Revised WID on CT aspects of Core Network Enhanced Support for Artificial Intelligence (AI) and Machine Learning (ML) | vivo | 
C4-250397 | WID revised Rel-19 CT aspects of Providing per-subscriber VLAN instructions from UDM and DN-AAA | Ericsson | 

## Slide 9: Work Plan CT4 Led (1/2)
UID | Name | Acronym | Target | Old% | WID | New% | Change or Comment
1000001 | Study on Reducing Information Exposure over SBI | FS_RedInfExp_SBI | 2023-12-12 | 100% | CP-231350 | 100% | 
1010003 | Study on IMS Disaster Prevention and Restoration Enhancement | FS_IMS_RES | 2024-3-3 | 100% | CP-232281 | 100% | See Note below
1040053 | CT4 Aspects on Minimize the Number of Policy Associations | TEI19_MINPA | 2025-3-3 | 100% | CP-241295 | 100% | 
1040051 | CT4 aspects of Service Based Interface Protocol Improvements Release 19 | SBIProtoc19 | 2025-9-9 | 20% | CP-241021 | 30% | 
1040003 | Subscriber Data Migration | SUBDMIG | 2024-6-17 | 80% | CP-241023 | 90% | 
1040005 | Study on Protocol for AI Data Collection from UPF | FS_PAIDC_UPF | 2024-6-17 | 40% | CP-241025 | 50% | 
1050001 | CT4 aspects of UPF enhancement for Exposure And SBA Phase 2 | UPEAS_Ph2 | 2025-9-9 | 70% | CP-242021 | 95% | 
1050002 | CT4 aspects of Architecture support of roaming value-added services | TEI19_RVAS | 2025-6-6 | 99% | CP-242022 | 99% | 
1050003 | CT4 aspects of On-demand broadcast of GNSS assistance enhancement | TEI19_OBGAD | 2025-9-9 | 100% | CP-242023 | 100% | 
1050004 | CT4 aspects of Indirect Network Sharing | TEI19_NetShare | 2025-9-9 | 40% | CP-242024 | 95% | 
1050005 | CT4 aspects of NF discovery and selection by target PLMN | TEI19_NFsel_by_tPLMN | 2025-9-9 | 80% | CP-242025 | 85% | 
1050006 | CT4 aspects of enhancement of support for Edge Computing in 5G Core network - Phase 3 | eEDGE_5GC_Ph3 | 2025-9-9 | 40% | CP-242026 | 70% | 
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
red text - Updated text since last plenary
Note: The output TR is sent to this plenary for approval

## Slide 10: Work Plan CT4 Led (2/2)
UID | Name | Acronym | Target | Old% | WID | New% | Change or Comment
1050007 | CT4 aspects of MPS for IMS Messaging and SMS services | MPS4msg | 2025-9-9 | 70% | CP-242027 | 90% | 
1050009 | CT4 aspects of Identifying non-3GPP Devices Connecting behind a UE or 5G-RG | UIA_ARC | 2025-9-9 | 10% | CP-242029 | 90% | 
1060001 | CT4 aspects of Subscription control for reference time distribution in EPS | TEI19_TIME_SUB_EPS | 2024-12-9 | 100% | CP-243017 | 100% | 
1060002 | CT4 aspects of 5G NR Femto | 5G_Femto | 2025-9-9 | 40% | CP-243018 | 90% | 
1060003 | Reducing Information Exposure over SBI | RedInfExp_SBI | 2025-9-9 | 5% | CP-243019 | 70% | 
1060005 | CT4 Aspects on Deferred 5GC-MT-LR Procedure for Periodic Location Events based NRPPa Periodic Measurement Reports | TEI19_DLPMR | 2025-3-3 | 95% | CP-243048 | 95% | 
1070001 | CT4 Aspects of PRU Usage Extension supported by Core Network | TEI19_PRUE | 2025-6-6 | - |  | 100% | 
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
red text - Updated text since last plenary

## Slide 11: Work Plan CT4 Supported (1/2)
UID | Name | Acronym | Target | Old% | WID | New% | Change or Comment
1040057 | CT4 aspects of Enhancing Parameter Provisioning with static UE IP address and UP security policy | TEI19_IP_SP_EXP | 2024-6-17 | 100% | CP-241297 | 100% | 
1040055 | CT4 aspects of Providing per-subscriber VLAN instructions from UDM and DN-AAA | TEI19_VLANSUB | 2024-6-17 | 90% | CP-241072 | 90% | 
1040066 | CT4 aspects of Protocol enhancements for Mission Critical Services | MCProtoc19 | 2024-6-17 | 0% | CP-241283 | 0% | 
1040068 | CT4 aspects of Enhancement of controlling RAT utilization | ECRATU | 2024-6-17 | 50% | CP-241298 | 95% | 
1050102 | CT4 aspects of Vehicle Mounted Relays Phase 2 | VMR_Ph2 | 2025-6-6 | 70% | CP-242253 | 90% | 
1050049 | CT4 aspects of Core Network Enhanced Support for Artificial Intelligence (AI)/Machine Learning (ML) | AIML_CN | 2025-9-9 | 50% | CP-242247 | 55% | 
1050086 | CT4 aspects of QoS monitoring enhancement | TEI19_QME | 2024-12-12 | 90% | CP-242061 | 95% | 
1050069 | CT4 aspects of Next Generation Real time Communication services | NG_RTC_Ph2 | 2025-9-9 | 30% | CP-242250 | 60% | 
1050043 | CT4 aspects of integration of satellite components in the 5G architecture Phase 3 | 5GSAT_Ph3_ARCH | 2025-9-9 | 10% | CP-242103 | 70% | 
1050039 | CT4 aspects of Proximity-based Services in 5GS Phase 3 | 5G_ProSe_Ph3 | 2025-9-9 | 70% | CP-242108 | 80% | 
1050059 | CT4 aspects of Multi Access | MASSS | 2025-9-9 | 40% | CP-242259 | 80% | 
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
red text - Updated text since last plenary

## Slide 12: Work Plan CT4 Supported (2/2)
UID | Name | Acronym | Target | Old% | WID | New% | Change or Comment
1050082 | CT4 aspects of ProSe support in NPN | TEI19_ProSe_NPN | 2025-9-9 | 95% | CP-242106 | 95% | 
1060037 | CT4 aspects of Extended Reality and Media service (XRM) Phase 2 | XRM_Ph2 | 2025-9-9 | 20% |  | 50% | 
1060047 | CT4 aspects of Phase3 for UAS, UAV and UAM | UAS_Ph3 | 2025-9-9 | 40% |  | 50% | 
 | CT4 aspects of Energy Efficiency and Energy Saving | EnergySys | 2025-9-9 | - |  | 10% | 
 | CT4 aspects of Support for PWS in Satellite E-UTRAN and Satellite NG-RAN | PWS_NTN | 2025-9-9 | - |  | 0% | 
 | CT4 aspects of Network Controlled Network Slice Selection | TEI19_SliceSel | 2025-9-9 | - |  | 80% | 
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
red text - Updated text since last plenary

## Slide 13: TS/TR sent to CT plenary
TDoc # | Title | Version | Rapporteurs | Sent for
CP-250138 | TR 29.866 | v2.0.0 | Liu liu (China Telecom) | Approval

## Slide 14: Exception sheets to CT plenary
TDoc # | Title | Rapporteurs | Sent for
None this time

## Slide 15: Release 16 Status
Overall Rel-16
No CR was agreed for Rel-16
Chart: R16 CAT F CRs
| CT#95 | CT#96 | CT#97 | CT#98 | CT#99 | CT#100 | CT#101 | CT#102 | CT#103 | CT#104 | CT#105 | CT#106 | CT#107
系列 1 | 47 | 23 | 26 | 11 | 9 | 12 | 6 | 4 | 10 | 4 | 4 | 2 | 0

## Slide 16: Release 17 Status
Overall Rel-17
9 CAT F CRs were agreed for Rel-17
  All CRs are agreed by consensus and we agreed that they fulfill FASMO criteria.
Chart: R17 CAT F CRs
| CT#95 | CT#96 | CT#97 | CT#98 | CT#99 | CT#100 | CT#101 | CT#102 | CT#103 | CT#104 | CT#105 | CT#106 | CT#107
系列 1 | 152 | 128 | 187 | 81 | 46 | 47 | 37 | 45 | 41 | 17 | 11 | 9 | 9

## Slide 17: Release 18 Status
Overall Rel-18
26 CAT F CRs were agreed for Rel-18
  All CRs are agreed by consensus and we agreed that they fulfill FASMO criteria.
Chart: R18 CAT F CRs
| CT#102 | CT#103 | CT#104 | CT#105 | CT#106 | CT#107
系列 1 | 274 | 157 | 279 | 88 | 50 | 26

## Slide 18: Release 19 Status
Overall Rel-19
94 CAT B CRs were agreed for Rel-19
  90 CAT F/C/D CRs were agreed for Rel-19
  8 pCRs were agreed for Rel-19
Chart: R19 CRs/pCRs
| CT#105 | CT#106 | CT#107
CAT B | 33 | 130 | 94
CAT F/C/D | 73 | 112 | 90
pCR | 12 | 15 | 8

## Slide 19: Backward Incompatible Changes
In “Frozen” specification, with impact on other TSG WGs
TDoc # | Title | Source | Impacted TS | Impacted TSG WG
No CR was marked as backward incompatible this time.

## Slide 20: For Information to CT
Regarding the discussion triggered by CT1 on CT#106, about whether to maintain .xsd file within the .zip file of the spec. CT4 decided to continue to maintain .xsd file
CT4 had a trial on the new processing regarding API version control as decided by CT#106. The processing basically works, but still needs some improvement, e.g.:
  The data type finder tool could be improved so that delegates need not to run the tool multiple times for the same date type on different releases
  Delegates should more strictly follow the processing

## Slide 21: For Action to CT
3GU now has a new feature, which aligns the tdoc title (in the database) with the content of uploaded tdoc. To illustrate this, CP-250139 was reserved and uploaded.
Title input during tdoc# reservation
Title after uploading tdoc
Delegate in CT4 proposed to improve this feature by raising a warning when mis-alignment is detected, rather than just silently aligning the database with the uploaded tdoc. CT is requested to discuss this issue. If proposal from CT4 can be agreed, please convey this information to MCC/IT support.

## Slide 22: Acknowledgement
The Chair wants to:
  Thank CT4 delegates for their hard work, their dedication and their excellent team spirit and to be open for compromises during the discussions and in the offline discussion.
  Thank the CT4 vice chairs for chairing the parallel sessions, their support before and during the meeting.
  Thank the WI and spec rapporteurs for their priceless coordination work and the pre-editing work of the 5GC specifications and check of the Open API files. The number of open API files are increasing but handled by the same number of delegates
  Thank Kimmo for his excellent work and support as MCC.
  Thanks to the Host of the meeting and the support during the meeting.

## Slide 23: Annex

## Slide 24: CRs for Conditional Approval
TD# | Title | TS | CR | Other Aff Specs | Affected WG
C4-250608 | Update the Nimsas_SessionEventControl service to support Network Capability exposure | 29.175 | 0036 | 23.228-1541.. | SA2
C4-250609 | Update the description of callingIdentity for Nimsas_SessionEventControl service | 29.175 | 0037 | 23.228-1550.. | SA2
C4-250610 | Update the Nimsas_SessionEventControl service to support PS Data Off status report | 29.175 | 0038 | 23.228-1533.. | SA2
C4-250586 | Update Nimsas_ImsSessionManagement service | 29.175 | 0039 | 23.228-1550... | SA2
C4-250577 | Correction on the Header Handling | 29.244 | 0910 | 23.501-5904 | SA2
C4-250465 | Leveraging PDU Set QoS information for DSCP marking over N3/N9 in the transport network | 29.244 | 0912 | 23.501-6050 | SA2
C4-250460 | Restore PFCP Sessions at an alternative SMF | 29.244 | 0914 | 23.527-0091 | SA2
C4-250433 | Subscription update on support of Remaining data reporting | 29.244 | 0920 | 23.501-5980 | SA2
C4-250476 | Terminology of MPQUIC-based steering functionalities | 29.244 | 0926 | 23.502-5277 | SA2
C4-250492 | VPLMN QoS Constraints supporting Multiple 5QIs | 29.502 | 0839 | 23.501-5931 | SA2

## Slide 25: CRs for Conditional Approval
TD# | Title | TS | CR | Other Aff Specs | Affected WG
C4-250493 | VPLMN QoS Constraints supporting Multiple 5QIs | 29.502 | 0840 | 23.501-5931 | SA2
C4-250428 | N16a enhancements to signal delay-related AF requests | 29.502 | 0846 | 23.502-5332 | SA2
C4-250430 | N38 enhancements for I-SMF based Local Offloading Management | 29.502 | 0847 | 23.548-0296 | SA2
C4-250259 | Support of PDU Set QoS in Alternative QoS Profile | 29.502 | 0848 | 23.501-5524 | SA2
C4-250583 | Support of serving satellite ID | 29.502 | 0850 | 23.502-5129 | SA2
C4-250582 | AMF indication of AMF Data Restoration synchronization is initiated | 29.502 | 0852 | 23.527-0092 | SA2
C4-250448 | Support of Layer-2 multi-hop U2N relaying | 29.503 | 1385 | 23.304-0535 | SA2
C4-250646 | Update on reference model | 29.503 | 1387 | 23.501-6142 | SA2
C4-250638 | Support of Feature ID and VFL interoperability indicator for NWDAF, untrusted AF, and trusted Afs | 29.510 | 1145 | 23.501-5978 | SA2
C4-250443 | Alignment of MlAnalyticsInfo attributes for VFL | 29.510 | 1151 | 23.502-5266 | SA2

## Slide 26: CRs for Conditional Approval
TD# | Title | TS | CR | Other Aff Specs | Affected WG
C4-250588 | Support EIF discovery and selection | 29.510 | 1156 | 23.501-5897 | SA2
C4-250474 | Support for Multi-hop 5G ProSe Layer-2 | 29.518 | 1166 | 23.304-0535 | SA2
C4-250426 | Local Offloading Management Allowed Indication | 29.518 | 1176 | 23.502-5271 | SA2
C4-250122 | Correction of MBS support for eRedCap UEs | 29.532 | 0093 | 23.247-0384 | SA2
C4-250431 | Neasdf_DNSContext service updates for I-SMF based Local Offloading Management | 29.556 | 0050 | 23.548-0274 | SA2
C4-250436 | Header Handling Reporting Control | 29.564 | 0128 | 23.501-5454 23.502-4877 23.503-1329 | SA2 SA2 SA2
C4-250571 | Correction of MBS support for eRedCap UEs | 29.571 | 0619 | 23.247-0384 | SA2
C4-250572 | Correction of MBS support for eRedCap UEs | 29.571 | 0620 | 23.247-0385 | SA2
C4-250449 | Support of Layer-2 multi-hop U2N relaying | 29.571 | 0624 | 23.304-0535 | SA2
C4-250446 | Correction on GEO Satellite ID | 29.571 | 0629 | 23.502-5129 | SA2

## Slide 27: CRs for Conditional Approval
TD# | Title | TS | CR | Other Aff Specs | Affected WG
C4-250458 | MBS broadcast support for NTN | 29.571 | 0630 | 23.247-0372 | SA2
C4-250581 | Enhancement of Additional ULI | 29.572 | 0324 | 23.501-5968 | SA2
C4-250550 | AfNetSliceRepl feature | 29.504 | 0301 | 29.519-0571 | CT3
C4-250632 | EnCommonDnai feature | 29.504 | 0302 | 29.519-0573 | CT3
C4-250647 | Updates data type and data values on relative velocity | 24.080 | 0123 | 29.572-0295. | CT4
C4-250648 | Updates data type and data values on relative velocity | 24.080 | 0124 | 29.572-0296 | CT4
C4-250485 | AMF Signalling Measurement Event for Storm Mitigation | 29.518 | 1173 | 29.571-0632 | CT4

## Slide 28: Thank You!
Yue Song
3GPP TSG CT WG4 Chair
songyue@chinamobile.com