3GPP TSG CT Meeting #108	CP-251134

Prague, CZ, 9 - 10 June, 2025	(revision of CP-250250)

Source:	CT3

Title:	Revised WID on CT aspects of Core Network Enhanced Support for Artificial Intelligence (AI) and Machine Learning (ML)

Document For:	Approval

Agenda Item:	19.3

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

Title: 	CT aspects of Core Network Enhanced Support for Artificial Intelligence (AI) and Machine Learning (ML)

Acronym:	AIML_CN

Unique identifier:	1050014

Potential target Release:	Rel-19

# 1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  |  |  | X |  |
| No | X | X | X |  | X |
| Don't know |  |  |  |  |  |

# 2	Classification of the Work Item and linked work items

## 2.1	Primary classification

### This work item is a …

|  | Study |
| --- | --- |
|  | Normative – Stage 1 |
|  | Normative – Stage 2 |
| X | Normative – Stage 3 |
|  | Normative – Other* |

## 2.2	Parent Work Item

For a brand-new topic, use “N/A” in the table below. Otherwise indicate the parent Work Item.

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |
| AIML_CN | SA2 | 1040033 | Core Network Enhanced Support for Artificial Intelligence (AI)/Machine Learning (ML) |

### 2.3	Other related Work Items and dependencies

| Other related Work /Study Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 940073 | Study on Enablers for Network Automation for 5G - phase 3 | Related to enhancement study of NWDAF in Rel-18 |
| 980020 | Enablers for Network Automation for 5G phase 3 | Related to enhancement work of NWDAF in Rel-18 |
| 940084 | Study on Artificial Intelligence (AI)/Machine Learning (ML) for NR Air Interface | Related study for RAN intelligence |
| 941010 | Artificial Intelligence (AI)/Machine Learning (ML) for NG-RAN | Related study for AIML NG-RAN aspects |
| 980019 | (Stage 2 for AIML) System Support for AI/ML-based Services | Related to support for analytics exposure and federated learning |
| 940058 | Study on Enhancement to the 5GC LoCation Services-Phase 3 | Related to 5GC LoCation Services enhancement in Rel-18 |
| 870001 | Enhancement to the 5GC LoCation Services-Phase 2 | Related to 5GC LoCation Services enhancement in Rel-17 |
| 820016 | Enhancement to the 5GC LoCation Services | Related to 5GC LoCation Services enhancement in Rel-16 |

Dependency on non-3GPP (draft) specification: N/A.

# 3	Justification

The convergence of communication network and Artificial Intelligence (AI) technology is progressing based on work done in previous releases on AI-enabled network architecture and leveraging AI/Machine Learning (ML) to enable 5GC and air interface intelligence in terms of data collection, ML model training, analytics inference, and closed-loop procedures by consuming data analytics, etc. NWDAF mechanisms and enhancements have been defined in Rel-16, Rel-17, and Rel-18. Moreover, Rel-18 AIMLsys has introduced 5GC assistance capabilities to support AI/ML operations in the application layer specified in TS 22.261.

Based on the above, for Rel-19 it is proposed to expand the scope of network AI services to leverage AI/ML technologies to enable 5GC and Air interface Intelligence by providing network automation and improving the efficiency of the 5G network architecture.

Stage 2 has studied the system enhancements on Core Network Enhanced Support for Artificial Intelligence (AI)/Machine Learning (ML) under the Rel-19 "FS_AIML_CN" study item. The conclusions of the study are captured in 3GPP TR 23.700-84. TSG-SA meeting SA#104 approved the "AIML_CN" work item as specified in SP-240991 and normative stage 2 work is currently under development.

Therefore, it is necessary for a new CT work item to implement the stage-2 requirements and address the stage 3 protocol enhancement.

# 4	Objective

The objective of this work is to specify the CT aspects of Core Network Enhanced Support for Artificial Intelligence (AI)/Machine Learning (ML) in order to implement the stage 2 normative work. The stage 3 work shall be started after the applicable normative stage 2 requirements are available, the detail impacts are subject to change when stage 2 normative CRs are agreed.

The following aspects of work are expected to be covered:

CT3:

-	For Direct AI/ML based Positioning:

-	update on NWDAF to support Direct AI/ML based Positioning, e.g., AI positioning model training, AI positioning model delivery, performance monitoring;

-	update on NWDAF to support data collection for AI positioning model training;

-	For Vertical Federated Learning (VFL):

-	update on NWDAF and AF to support sample alignment for VFL;

-	update on NWDAF and AF to support VFL training;

-	update on NWDAF and AF to support VFL inference;

-	update on NWDAF and AF to support performance monitoring for VFL;

-	update on NEF to support VFL in case of an untrusted AF;

-	For NWDAF-assisted policy control and QoS enhancement:

-	update on PCF and NWDAF to support the analytics for QoS and policy assistance information;

-	update on NFs and AF to support input data collection;

-	update on NWDAF to support performance monitoring for NWDAF-assisted policy control;

-	For signalling storm mitigation and prevention:

-	update on NWDAF to support analytics for signalling storm Mitigation and Prevention caused by NFs;

-	update on NWDAF to support analytics for Signalling storm Mitigation and Prevention caused by massive signalling of UEs;

-	update on NFs to support input data collection;

-	Potential impacts on ADRF, DCCF, and MFAF APIs for supporting the data sources or analytics.

CT4:

-	For Direct AI/ML based Positioning:

-	update on LMF to support Direct AI/ML based positioning;

-	update on UDM to allow LMF as a consumer for retrieving user consent;

-	update on NFs to support training data collection for AI positioning model;

-	update to NWDAF discovery via NRF for training ML model for Direct AI/ML based Positioning;

-	For Vertical Federated Learning:

-	update on NRF to support VFL entity registration and discovery;

-	For signalling storm mitigation and prevention:

-	update on AMF and NRF to support input data collection;

-	update on SCP entity to support input data collection.

# 5	Expected Output and Time scale

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Rapporteur |
| TS | 29.570 | 5G System; Service Communication Proxy (SCP) Services; Stage 3 | TSG#108 (June 2025) | TSG#109 (September 2025) | Roya Rezagah roya.rezagah@huawei.com (CT4 responsibility) |
| TS | 29.abc | 5G System; Application Function Artificial Intelligence/Machine Learning (AI/ML) Services; Stage 3 | TSG#109 (September 2025) | TSG#109 (September 2025) | Xuefei Zhang summer.xuefei@huawei.com (CT3 responsibility) |

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| 29.508 | Potential update on NFs to support input data collection for signalling storm mitigation and prevention; | TSG#109 (September 2025) | CT3 |
| 29.513 | Update on PCF to support the analytics for QoS and policy assistance information | TSG#109 (September 2025) | CT3 |
| 29.520 | 1. Potential update on NWDAF to support data collection for AI positioning model training; 2. Update on NWDAF to support sample alignment for VFL; 3. Update on NWDAF to support VFL training; 4. Update on NWDAF to support VFL inference; 5. update on NWDAF to support performance monitoring for VFL; 6. Update on NWDAF to support the analytics for QoS and policy assistance information; 7. update on NWDAF to support performance monitoring for NWDAF-assisted policy control; 8. Update on NWDAF to support analytics for signalling storm Mitigation and Prevention caused by NFs; 9. Update on NWDAF to support analytics for Signalling storm Mitigation and Prevention caused by UEs; | TSG#109 (September 2025) | CT3 |
| 29.522 | 1. update on NEF to support VFL in case of an untrusted AF; 2. Potential update on NEF to support input data collection for signalling storm mitigation and prevention | TSG#109 (September 2025) | CT3 |
| 29.552 | 1. update on NWDAF to support data collection for AI positioning model training; 2. Update on NWDAF to support VFL; 3. Update on NWDAF to support the analytics for QoS and policy assistance information; 4. Update on NWDAF to support analytics for signalling storm Mitigation and Prevention caused by NFs and massive signalling of UEs. | TSG#109 (September 2025) | CT3 |
| 29.574 | Potential impacts on DCCF API for supporting the new or extended data sources or analytics. | TSG#109 (September 2025) | CT3 |
| 29.575 | Potential impacts on ADRF API for supporting the new or extended data sources or analytics. | TSG#109 (September 2025) | CT3 |
| 29.576 | Potential impacts on MFAF API for supporting the new or extended data sources or analytics. | TSG#109 (September 2025) | CT3 |
| 29.591 | 1. update on NEF to support VFL in case of an untrusted AF; 2. update on NEF to support input data collection for NWDAF-assisted policy control and QoS enhancement; 3. update on NEF to support input data collection for signalling storm mitigation and prevention | TSG#109 (September 2025) | CT3 |
| 24.080 | Potential update on NFs to support training data collection for AI positioning model | TSG#109 (September 2025) | CT4 |
| 29.503 | update on UDM to allow LMF as a consumer for retrieving user consent | TSG#109 (September 2025) | CT4 |
| 29.510 | 1. Update on NRF to support NWDAF discovery for training ML model for AI/ML based Positioning; 2. Update on NRF_Management and NRF_Discovery to support NWDAF/AF registration and discovery for VFL; 3. update on NRF to support input data collection for signalling storm mitigation and prevention; 4. update on NRF_Management and NRF_Discovery to support SCP entity discovery for signalling storm mitigation and prevention. 5. update on NRF_AccessToken to support the authorization for VFL. | TSG#109 (September 2025) | CT4 |
| 29.518 | 1. Potential update on AMF to support training data collection for AI positioning model; 2. update on AMF_EventExposure service to support to support input data collection. | TSG#109 (September 2025) | CT4 |
| 29.572 | 1. Update on LMF to support Direct AI/ML based positioning; 2. update on LMF to support training data collection for AI positioning model; | TSG#109 (September 2025) | CT4 |

# 6	Work item Rapporteur(s)

Yizhong ZHANG, vivo, yizhong.zhang@vivo.com

# 7	Work item leadership

CT3

# 8	Aspects that involve other WGs

SA3 for the security aspects.

# 9	Supporting Individual Members

Supporting IM name

vivo

China Mobile

China Telecom

CATT

Ericsson

Nokia

ZTE

Huawei

InterDigital

Xiaomi

Lenovo

Qualcomm Incorporated

AT&T

Telefonica

NTT DOCOMO

LG Electronics