3GPP TSG-CT Meeting #108	CP-251138

Prague, CZ, 9 - 10 June 2025

Title:	Presentation of Specification to TSG:
TS 29.437, Version 1.0.0

Source:	TSG CT WG3

Agenda item:	20.2

Release:	Rel-19

Work Item:	Metaverse_App

Rapporteur:	Narendranath Durga Tangudu, Samsung

Document for:	Information

Abstract of document:

As part of the approved work item (Metaverse_App, CP-243309) on application enablement for mobile metaverse services, 3GPP TS 29.437 specifies the service APIs exposed by Spatial Anchor and Spatial map servers. The service APIs are based on the stage-2 functionalities specified in 3GPP TS 23.437.

The work has progressed on various services APIs of Spatial Anchor and Spatial Map. API Data model of most of Spatial Anchors services (4 APIs) is complete. And, data model of one Spatial Map service is specified. The remaining work to be completed, includes, one Spatial Anchor service, five Spatial map services and the corresponding Open API specifications.

Changes since last presentation to CT Meeting:

This is the first presentation of TS 29.437 to TSG CT plenary.

Outstanding Issues:

The outstanding work for this specification includes the following:

- Spatial Anchor Management retrieve service definition.

- Spatial Map APIs: SS_SmDiscovery API, SS_SmLocalization API, SS_SmDataSourceDiscovery,  SS_SmSmasRegistration

- Open API specification files.

Contentious Issues:

None identified.