3GPP TSG-CT Meeting #108	CP-251186

# Prague, Czech Republic; 09th – 10th June 2025

# Source:	Huawei, HiSilicon, OPPO

# Title:	New WID on CT aspects of Architecture support of Ambient power-enabled Internet of Things

# Document for:	Approval

# Agenda Item:	19.2

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

Title:	CT aspects of Architecture support of Ambient power-enabled Internet of Things

Acronym:	AmbientIoT-CT

Unique identifier:	TBD

Potential target Release:	Rel-19

# 1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  | X |  | X |  |
| No |  |  | X |  |  |
| Don't know | X |  |  |  | X |

# 2	Classification of the Work Item and linked work items

## 2.1	Primary classification

### This work item is a:

|  | Study |
| --- | --- |
|  | Normative – Stage 1 |
|  | Normative – Stage 2 |
| X | Normative – Stage 3 |
|  | Normative – Other* |

* Other = e.g. testing

## 2.2	Parent Work Item

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |
| AmbientIoT-ARC | SA2 | 1070010 | Architecture support of Ambient power-enabled Internet of Things |

### 2.3	Other related Work Items and dependencies

| Other related Work /Study Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 1070022 | Security Aspect of Ambient IoT Services in 5G | Security aspects for AIoT |
| 1060084 | Solutions for Ambient IoT (Internet of Things) in NR | RAN aspects of AIoT |

Dependency on non-3GPP (draft) specification: none.

# 3	Justification

To open up new markets and opportunities for 3GPP systems supporting local device density in the order of magnitude higher than existing 3GPP IoT technologies, Ambient IoT (AIoT), the new IoT technology, aims to be able to provide complexity and power consumption significantly lower than the existing 3GPP IoT technologies (e.g., NB-IoT, eMTC).

SA1 specified in TS 22.369 the service and performance requirements for AIoT. The AIoT device is an IoT device powered by energy harvesting, being either battery-less or with limited energy storage capability (e.g., using a capacitor). An AIoT device has low complexity, small size, lower capabilities and lower power consumption than previously defined 3GPP IoT devices (e.g., NB-IoT/eMTC devices). AIoT devices can be maintenance free and can have long life span (e.g., more than 10 years).

A RAN work item "Solutions for Ambient IoT (Internet of Things) in NR" was approved in December 2024. An SA2 work item "Architecture support of Ambient power-enabled Internet of Things" was approved in March 2025. An SA3 work item "Security Aspect of Ambient IoT Services in 5G" was approved in March 2025. Hence, the corresponding stage-3 work is to be developed by CT working groups (WG) and it needs to be defined by a work item description in Rel-19.

# 4	Objective

The objective of this work item is to specify the CT aspects of Architecture support of AIoT (Direct interface option between AIOTF and AIoT RAN and Indirect interface option via AMF between AIOTF and AIoT RAN) in order to define the necessary protocol/interface aspects based on the stage-2 requirements developed by SA WG2 and SA WG3. Stage 3 work shall be started only after the applicable normative stage 2 work is available.

The following areas of work will include the following (non-exhaustive, additional areas can be identified based on the progress in the normative stage-2 work in SA WG2 and SA WG3).

For CT1, the expected work includes:

a)	specification of a new AIoT NAS protocol to support transport of signalling and AIoT data between AIoT device and AIOTF; and

b)	potential mechanisms in AIoT NAS to support AIoT security, e.g., privacy of AIoT device identifiers and authentication between AIoT device and 5G core.

For CT3, the expected work includes:

a)	the definition of the new northbound Nnef_AIoT service API exposed by the NEF to support AIoT services (e.g., Inventory, Command) exposure to Ambient IoT Application Functions; and

b)	the definition of the new AIOTF network function and the corresponding new Naiotf_AIoT service API to expose AIoT services (e.g., Inventory, Command) to AIoT Application Functions either directly or via the NEF.

For CT4, the expected work includes:

a)	stage 3 enhancements for support of AIoT identification, inventory and command procedure, i.e.:

-	the definition of AMF and AIOTF interaction, e.g. Namf_AIoT service operation;

-	the definition of ADM and AIOTF interaction e.g. Nadm_DM service operation;

-	the definition of ADM and UDR interaction to support the usage of the Unified Data Repository services for AIoT Device Profile Data;

-	specification of the AIoT device ID;

-	enhancements to the ADM/UDR to support AIoT device Profile Data; and

-	enhancements to the NRF to support the AIoT related new service names and NF types.

# 5	Expected Output and Time scale

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Rapporteur |
| TS | 24.xxx | Ambient IoT Non-Access-Stratum (AIoT NAS) protocol for 5G System (5GS); Stage 3 | TSG CT#108 (September 2025) | TSG CT#109 (September 2025) | CT1 This TS will define the AIoT NAS protocol between AIoT device and AIOTF. Rapporteur: Giorgi Gulbani, OPPO, v-giorgi.gulbani@oppo.com |
| TS | 29.xxx | 5G System; Ambient IoT Function (AIOTF) Services, Stage 3 | TSG CT#108 (June 2025) | TSG CT#109 (September 2025) | CT3 This TS will define the APIs exposed by the AIOTF and consumed by the NEF/AF for AIoT service exposure. Rapporteur: Abdessamad El Moatamid, Huawei, abdessamad.el.moatamid@huawei.com |
| TS | 29.xxx | 5G System; Ambient IoT Data Management (ADM) Services, Stage 3 | TSG CT#108 (September 2025) | TSG CT#109 (September 2025) | CT4 This TS will define the Ambient IoT Data Management Services. Rapporteur: Hao Jing, Huawei, hao.jing@huawei.com |
| TS | 29.xxx | 5G System; Usage of the Unified Data Repository services for AIoT Device Profile Data, Stage 3 | TSG CT#109 (September 2025) | TSG CT#109 (September 2025) | CT4 This TS will define the usage of the Unified Data Repository services for AIoT Device Profile Data. Rapporteur: Rong Wang, China Mobile, wangrongyjy@chinamobile.com |

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| 24.007 | Addition of AIoT NAS as a layer 3 protocol | TSG CT#109 (September 2025) | CT1 |
| 29.522 | Enhancements to support the new Nnef_AIoT service API. | TSG CT#109 (September 2025) | CT3 |
| 23.003 | Specification of the A-IoT device ID. | TSG CT#109 (September 2025) | CT4 |
| 29.518 | Enhancements to support Namf_AIoT service operation. | TSG CT#109 (September 2025) | CT4 |
| 29.504 | Enhancements to support AIoT device profile data. | TSG CT#109 (September 2025) | CT4 |
| 29.510 | Enhancements to support AIoT related new service names and NF types. | TSG CT#109 (September 2025) | CT4 |
| 29.571 | Potential enhancements to support common data of AIoT service. | TSG CT#109 (September 2025) | CT4 |

# 6	Work item Rapporteur(s)

Wass, Mikael, Huawei, mikael.wass@huawei.com

# 7	Work item leadership

CT1

# 8	Aspects that involve other WGs

SA3 for security aspects.

# 9	Supporting Individual Members

Supporting IM name

Apple

China Mobile

Cisco

Huawei

HiSilicon

InterDigital

Lenovo

LG Electronics

NEC

OPPO

Samsung

SHARP

Verizon

vivo

ZTE