## Slide 1: CT WG4 Status Report to TSG CT#108
Yue Song
3GPP CT4 Chair, China Mobile

## Slide 2: TSG CT4 Officials
Song Yue
TSG CT WG4 Chair
CCSA songyue@chinamobile.com
Kimmo Kymalainen
Secretary
MCC
kimmo.kymalainen@3gpp.org
Li Zhijun
TSG CT WG4 Vicechair
ETSI li.zhijun3@zte.com.cn
Re-elected on CT4#128
Re-elected on CT4#128
Elected on CT4#128
Anders Askerup
TSG CT WG4 Vicechair
ATIS aaskerup@cisco.com

## Slide 3: Meeting Calendar
Since the last CT plenary
  Ordinary:
    CT4#128 Wuhan (CN)
    CT4#129 Bratislava (SK)
  E-meeting:
    None
Upcoming Meetings
  Ordinary:
    CT4#130 Goteborg (SE)
  E-meeting:
    None

## Slide 4: TSG WG CT4 Statistics
Number of handled documents
  CT4#128: 500
  CT4#129: 514
Agreed CRs
  CT4#128: 143 47 (B), 76 (F/C/D), 20 (A)
  CT4#129: 175 50 (B), 110 (F/C/D), 15 (A)
Agreed pCRs
  CT4#128: 14 5 (29.889), 4 (29.570), 5 (new TS of ADM service)
  CT4#129: 15 4 (29.889), 3 (29.570), 5 (new TS of ADM service), 2 (new TR on IMSResil), 1 (new TS on AIoT device profile data modelling)
Attendances
  CT4#128: 120/154 (F2F) , 0/35 (online)
  CT4#129: 94/108 (F2F) , 0/24 (online)
Other information
    some statistics
  In Meeting rooms we had 20 to 30 delegates depending on the topic.
  CT4#128 was 5 days long CT4#129 was 5 days long

## Slide 5: New Agreed Study/Work Items led by CT4
TDoc # | Title | Source | Objectives
CP-251016 | New WID on IMS Disaster Prevention and Restoration Enhancement | China Telecom | The aim of this work item is to specify the solutions that concluded to be standardized in 3GPP TR 29.866 Clause 8 Conclusions
CP-251017 | New SID on IMS resiliency | KDDI | Study and identify IMS congestion scenarios and whether lack of coordination between UE and network exacerbates the congestion Study whether the current standardized solutions can work for the identified scenarios or not If the existing solutions cannot work for the identified scenarios, then study new potential solutions
CP-251037 | New WID on CT aspects on Advanced Media Delivery | Qualcomm | Enhancement to Multicast/Broadcast Service Transport Services to support Advanced Media Delivery feature developed by SA4 Possible impact on NEF service accordingly

## Slide 6: Revised Study/Work Items led by CT4
TDoc # | Title | Source | Objectives
CP-251039 | Protocol for AI Data Collection from UPF | China Mobile | Delta: Update on time scale of the study
CP-251038 | Subscriber Data Migration | Ericsson | Delta: Update on time scale of the study

## Slide 7: New Agreed Study/Work Items endorsed by CT4
TDoc # | Title | Source | Objectives
C4-251469 | New WID on CT aspects of Architecture support of Ambient power-enabled Internet of Things | Huawei | 

## Slide 8: Revised Study/Work Items endorsed by CT4 (1/2)
TDoc # | Title | Source | Objectives
C4-251323 | Revised WID on enhancement of controlling access technology utilization | Vodafone | 
C4-251491 | Revised WID on CT aspects of Extended Reality and Media service (XRM) Phase 2 | Nokia | 
C4-251180 | Revised WID on the support for PWS in Satellite E-UTRAN and Satellite NG-RAN | Qualcomm | NOTE: CT4 is not impacted by this WI anymore
C4-251182 | Revised WID on CT aspects of Vehicle Mounted Relays Phase 2 | Qualcomm | 
C4-251206 | Revised WID on CT Aspects of Phase 3 for UAS, UAV and UAM | LGE | 

## Slide 9: Revised Study/Work Items endorsed by CT4 (2/2)
TDoc # | Title | Source | Objectives
C4-252034 | WID revised Rel-19 Revised WID on CT aspects of Multi-Access (ATSSS_Ph4) | Apple | 
C4-252070 | WID revised Rel-19 revised WID on CT aspects of Network Controlled Network Slice Selection | ZTE | 
C4-252283 | WID revised Rel-19 Revised WID on CT aspects of Core Network Enhanced Support for Artificial Intelligence (AI) and Machine Learning (ML) | vivo | 
C4-252409 | WID revised Rel-19 Revised WID on CT aspects of ProSe support in NPN | China Telecommunications Corp. | 

## Slide 10: Work Plan CT4 Led (1/2)
UID | Name | Acronym | Release | Group | WID | Status old | Status new | Note
1000001 | Study on Reducing Information Exposure over SBI | FS_RedInfExp_SBI | Rel-19 | C4 | CP-231350 | 100% | 100% | 
1010003 | Study on IMS Disaster Prevention and Restoration Enhancement | FS_IMS_RES | Rel-19 | C4 | CP-232281 | 100% | 100% | 
1040053 | CT4 Aspects on Minimize the Number of Policy Associations | TEI19_MINPA | Rel-19 | C4 | CP-241295 | 100% | 100% | 
1040051 | CT4 aspects of Service Based Interface Protocol Improvements Release 19 | SBIProtoc19 | Rel-19 | C4 | CP-241021 | 30% | 60% | 
1040003 | Subscriber Data Migration | SUBDMIG | Rel-19 | C4 | CP-241023 | 90% | 95% | 
1040005 | Study on Protocol for AI Data Collection from UPF | FS_PAIDC_UPF | Rel-19 | C4 | CP-241025 | 50% | 90% | 
1050001 | CT4 aspects of UPF enhancement for Exposure And SBA Phase 2 | UPEAS_Ph2 | Rel-19 | C4 | CP-242021 | 95% | 100% | 
1050002 | CT4 aspects of Architecture support of roaming value-added services | TEI19_RVAS | Rel-19 | C4 | CP-242022 | 99% | 100% | 
1050003 | CT4 aspects of On-demand broadcast of GNSS assistance enhancement | TEI19_OBGAD | Rel-19 | C4 | CP-242023 | 100% | 100% | 
1050004 | CT4 aspects of Indirect Network Sharing | TEI19_NetShare | Rel-19 | C4 | CP-242024 | 95% | 100% | 
1050005 | CT4 aspects of NF discovery and selection by target PLMN | TEI19_NFsel_by_tPLMN | Rel-19 | C4 | CP-242025 | 85% | 100% | 
1050006 | CT4 aspects of enhancement of support for Edge Computing in 5G Core network - Phase 3 | eEDGE_5GC_Ph3 | Rel-19 | C4 | CP-242026 | 70% | 90% | 
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
red text - Updated text since last plenary

## Slide 11: Work Plan CT4 Led (2/2)
UID | Name | Acronym | Release | Group | WID | Status old | Status new | Note
1050007 | CT4 aspects of MPS for IMS Messaging and SMS services | MPS4msg | Rel-19 | C4 | CP-242027 | 90% | 92% | 
1050009 | CT4 aspects of Identifying non-3GPP Devices Connecting behind a UE or 5G-RG | UIA_ARC | Rel-19 | C4 | CP-242029 | 90% | 95% | 
1060001 | CT4 aspects of Subscription control for reference time distribution in EPS | TEI19_TIME_SUB_EPS | Rel-19 | C4 | CP-243017 | 100% | 100% | 
1060002 | CT4 aspects of 5G NR Femto | 5G_Femto | Rel-19 | C4 | CP-243018 | 90% | 100% | 
1060003 | Reducing Information Exposure over SBI | RedInfExp_SBI | Rel-19 | C4 | CP-243019 | 70% | 100% | 
1060005 | CT4 Aspects on Deferred 5GC-MT-LR Procedure for Periodic Location Events based NRPPa Periodic Measurement Reports | TEI19_DLPMR | Rel-19 | C4 | CP-243048 | 95% | 100% | 
1070001 | CT4 Aspects of PRU Usage Extension supported by Core Network | TEI19_PRUE | Rel-19 | C4 | CP-250017 | 100% | 100% | 
1080001 | IMS Disaster Prevention and Restoration Enhancement | IMS_RES-CT | Rel-19 | C4 |  | - | 30% | 
1080002 | Study on IMS resiliency | FS_IMSResil | Rel-19 | C4 |  | - | 10% | 
1080004 | CT4 aspects on Advanced Media Delivery | AMD_PRO-MED-CT | Rel-19 | C4 |  | - | 50% | 
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
red text - Updated text since last plenary

## Slide 12: Work Plan CT4 Supported (1/2)
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
red text - Updated text since last plenary
UID | Name | Acronym | Release | Group | WID | Status old | Status new | Note
1040057 | CT4 aspects of Enhancing Parameter Provisioning with static UE IP address and UP security policy | TEI19_IP_SP_EXP | Rel-19 | C4 | CP-241297 | 100% | 100% | 
1040055 | CT4 aspects of Providing per-subscriber VLAN instructions from UDM and DN-AAA | TEI19_VLANSUB | Rel-19 | C4 | CP-241072 | 90% | 100% | 
1040066 | CT4 aspects of Protocol enhancements for Mission Critical Services | MCProtoc19 | Rel-19 | C4 | CP-241283 | 0% | 0% | 
1040068 | CT4 aspects of Enhancement of controlling RAT utilization | ECRATU | Rel-19 | C4 | CP-241298 | 95% | 98% | 
1050102 | CT4 aspects of Vehicle Mounted Relays Phase 2 | VMR_Ph2 | Rel-19 | C4 | CP-242253 | 90% | 100% | 
1050049 | CT4 aspects of Core Network Enhanced Support for Artificial Intelligence (AI)/Machine Learning (ML) | AIML_CN | Rel-19 | C4 | CP-242247 | 55% | 70% | 
1050086 | CT4 aspects of QoS monitoring enhancement | TEI19_QME | Rel-19 | C4 | CP-242061 | 95% | 100% | 
1050069 | CT4 aspects of Next Generation Real time Communication services | NG_RTC_Ph2 | Rel-19 | C4 | CP-242250 | 60% | 85% | 
1050043 | CT4 aspects of integration of satellite components in the 5G architecture Phase 3 | 5GSAT_Ph3_ARCH | Rel-19 | C4 | CP-242103 | 70% | 90% | 
1050039 | CT4 aspects of Proximity-based Services in 5GS Phase 3 | 5G_ProSe_Ph3 | Rel-19 | C4 | CP-242108 | 80% | 90% | 
1050059 | CT4 aspects of Multi Access | MASSS | Rel-19 | C4 | CP-242259 | 80% | 95% | 

## Slide 13: Work Plan CT4 Supported (2/2)
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
red text - Updated text since last plenary
UID | Name | Acronym | Release | Group | WID | Status old | Status new | Note
1050082 | CT4 aspects of ProSe support in NPN | TEI19_ProSe_NPN | Rel-19 | C4 | CP-242106 | 95% | 95% | 
1060037 | CT4 aspects of Extended Reality and Media service (XRM) Phase 2 | XRM_Ph2 | Rel-19 | C4 | CP-243075 | 50% | 90% | 
1060047 | CT4 aspects of Phase3 for UAS, UAV and UAM | UAS_Ph3 | Rel-19 | C4 | CP-243077 | 50% | 90% | 
1070035 | CT4 aspects of Energy Efficiency and Energy Saving | EnergySys | Rel-19 | C4 | CP-250247 | 10% | 75% | 
1070050 | CT4 aspects of Support for PWS in Satellite E-UTRAN and Satellite NG-RAN | PWS_NTN | Rel-19 | C4 | CP-250132 | 0% | Stopped | 
1070043 | CT4 aspects of Network Controlled Network Slice Selection | TEI19_SliceSel | Rel-19 | C4 | CP-250073 | 80% | 100% | 
 | CT4 aspects of Architecture support of Ambient power-enabled Internet of Things | AmbientIoT-CT | Rel-19 | C4 |  | - | 60% | 

## Slide 14: Work Plan Highlighting
7 work items led by CT4 are newly completed
3 work items supported by CT4 are newly completed
The revised WID on PWS_NTN has been agreed where impacts on CT4 has been removed. Therefore the corresponding work in CT4 is stopped
1 study item led by CT4 is newly created, 2 work items led by CT4 are newly created, 1 work item supported is newly created. These WI/SI have only one meeting to complete the work. The other WIs are mostly on track.
For WI MCProtoc19, there is still no and most likely will not be impact on CT4, should revise the WID accordingly.

## Slide 15: TS/TR sent to CT plenary
TDoc # | Title | Version | Rapporteurs | Sent for
CP-251041 | TR 29.889 | v1.0.0 | Huang Zhenning (China Mobile) | Information
CP-251040 | TS 29.570 | v1.0.0 | Roya Rezagah (Huawei) | Information

## Slide 16: Exception sheets to CT plenary
TDoc # | Title | Rapporteurs | Sent for
None this time

## Slide 17: Release 16 Status
Overall Rel-16
No CR was agreed for Rel-16
Chart: R16 CAT F CRs
| CT#95 | CT#96 | CT#97 | CT#98 | CT#99 | CT#100 | CT#101 | CT#102 | CT#103 | CT#104 | CT#105 | CT#106 | CT#107 | CT#108
系列 1 | 47 | 23 | 26 | 11 | 9 | 12 | 6 | 4 | 10 | 4 | 4 | 2 | 0 | 0

## Slide 18: Release 17 Status
Overall Rel-17
10 CAT F CRs were agreed for Rel-17
  All CRs are agreed by consensus and we agreed that they fulfill FASMO criteria.
Chart: R17 CAT F CRs
| CT#95 | CT#96 | CT#97 | CT#98 | CT#99 | CT#100 | CT#101 | CT#102 | CT#103 | CT#104 | CT#105 | CT#106 | CT#107 | CT#108
系列 1 | 152 | 128 | 187 | 81 | 46 | 47 | 37 | 45 | 41 | 17 | 11 | 9 | 9 | 10

## Slide 19: Release 18 Status
Overall Rel-18
31 CAT F CRs were agreed for Rel-18
  All CRs are agreed by consensus and we agreed that they fulfill FASMO criteria.
Chart: R18 CAT F CRs
| CT#102 | CT#103 | CT#104 | CT#105 | CT#106 | CT#107 | CT#108
系列 1 | 274 | 157 | 279 | 88 | 50 | 26 | 31

## Slide 20: Release 19 Status
Overall Rel-19
91 CAT B CRs were agreed for Rel-19
  144 CAT F/C/D CRs were agreed for Rel-19
  29 pCRs were agreed for Rel-19
Chart: R19 CRs/pCRs
| CT#105 | CT#106 | CT#107 | CT#108
CAT B | 33 | 130 | 94 | 91
CAT F/C/D | 73 | 112 | 90 | 144
pCR | 12 | 15 | 8 | 29

## Slide 21: Backward Incompatible Changes
In “Frozen” specification, with impact on other TSG WGs
TDoc # | Title | Source | Impacted TS | Impacted TSG WG
No CR was marked as backward incompatible this time.

## Slide 22: For Information to CT
On CT4#128 meeting, the discussion paper on “6G specification format modernization” was raised (see C4-251284). In general, companies were open for studying and assessing the topic at TSG level, with MCC driving this effort and assessment. Concerns were raised about:
  Having different working procedures for different specifications, considering that CT expects to reuse many 5G specifications for 6G
  Difficulty to use Markdown for complex tables and figures, and how to handle/where to store inputs for generating figures
  Strong reliance today on MS WORD track changes in CRs
It is believed that the decision shall be made jointly by RAN/SA/CT.

## Slide 23: For Action to CT
During the work on AIoT, CT4 noticed that stage2 is not clear on which UDR service is used for accessing AIoT device profile data. CT4 believes Nudr-DR service should be used for such purpose (LS has been sent to SA2 for confirmation) Based on above understanding, CT4 has agreed to create a new TS on AIoT device profile data modelling for Nudr-DR service. CT is kindly requested to approve company contribution of revised WID of AIoT (see CP-251186)

## Slide 24: Acknowledgement
The Chair wants to:
  Thank Mr. Hiroshi ISHIKAWA for his commitment to CT4 and excellent job as Vice Chair in the past four years
  Thank CT4 delegates for their hard work, their dedication and their excellent team spirit and to be open for compromises during the discussions and in the offline discussion.
  Thank the CT4 vice chairs for chairing the parallel sessions, their support before and during the meeting.
  Thank the WI and spec rapporteurs for their priceless coordination work and the pre-editing work of the 5GC specifications and check of the Open API files.
  Thank Kimmo for his excellent work and support as MCC.
  Thanks to the Host of the meeting and the support during the meeting.

## Slide 25: Annex

## Slide 26: CRs for Conditional Approval
TD# | Title | TS | CR | Other Aff Specs | Affected WG
C4-251494 | Sending both MPQUIC Proxy IPv4 and IPv6 address when using MPQUIC-E steering functionality | 29.244 | 0940 | 23.501-6257 23.502-5471 | SA2 SA2
C4-252059 | Authorization of NF service access with NF selection at target PLMN | 29.500 | 0470 | 33.501-2135 | SA3
C4-252427 | Support of available bitrate monitoring | 29.502 | 0873 | 23.501-6255 | SA2
C4-252443 | Update of Nsmf_PDUSession_Update service to support Non-3GPP Device Connection Information. | 29.502 | 0875 | 23.502-5394 24.501-6867 | SA2 CT1
C4-252428 | EIF Interaction with UDM | 29.503 | 1445 | 23.502-5464 | SA2
C4-252370 | Clarify the usage of requiredUpfFunctionList and prefUpfFunctionList | 29.503 | 1447 | 23.501-6176 | SA2
C4-252296 | Support of VFL capability for aggregating the intermediate result | 29.510 | 1192 | 23.288-1450 | SA2
C4-252420 | Correction in the description of access token protection | 29.510 | 1197 | 33.501-2123 | SA3
C4-252043 | Assigned Trajectory deviation time | 29.518 | 1197 | 23.502-5391... | SA2
C4-252357 | CHF Group Id in UE context | 29.518 | 1198 | 23.502-5433... | SA2

## Slide 27: CRs for Conditional Approval (cont.)
TD# | Title | TS | CR | Other Aff Specs | Affected WG
C4-252354 | Solving UE shall have maximum one LCS-UPP | 29.518 | 1204 | 23.273-0703 23.273-0717 | SA2 SA2
C4-252413 | Solving UE shall have maximum one LCS-UPP | 29.518 | 1205 | 23.273-0717 | SA2
C4-252322 | Update the assigned trajectory parameters | 29.518 | 1218 | 23.502-5391 | SA2
C4-252426 | AF Identifier in ImsEeSubscription | 29.562 | 0179 | 23.228-1601 | SA2
C4-252306 | Remaining Data Reporting Indication per Event | 29.564 | 0138 | 23.502-5401 | SA2
C4-252312 | Support of Performance Monitoring for LMF Based AIML Positioning | 29.572 | 0335 | 23.273-0700 23.273_0720 | SA2 SA2
C4-252440 | Correction on Location Context Transfer with LCS-UPP Connection | 29.572 | 0351 | 23.273-0717 | SA2
C4-252441 | Correction on Location Context Transfer with LCS-UPP Connection | 29.572 | 0352 | 23.273-0717 | SA2
C4-252137 | Missed SIB Types for LCS Broadcasting Assisted Data Type | 29.272 | 0874 | 24.501-6843 | CT1
C4-252138 | Missed SIB Types for LCS Broadcasting Assisted Data Type | 29.272 | 0875 | 24.501-6844 | CT1

## Slide 28: CRs for Conditional Approval (cont.)
TD# | Title | TS | CR | Other Aff Specs | Affected WG
C4-252139 | Missed SIB Types for LCS Broadcasting Assisted Data Type | 29.272 | 0876 | 24.501-6844 | CT1
C4-251440 | Clarification on the setting of RPPCSI in Create Session Request and Modify Bearer Request message | 29.274 | 2119 | 23.007-0401 | CT4
C4-251464 | Energy Saving Indicator in UE Subscription | 29.503 | 1418 | 29.571-0641 | CT4
C4-252400 | Missed SIB Types for LCS Broadcasting Assisted Data Type | 29.503 | 1454 | 24.501-6843 | CT1
C4-252401 | Missed SIB Types for LCS Broadcasting Assisted Data Type | 29.503 | 1455 | 24.501-6844 | CT1
C4-252402 | Missed SIB Types for LCS Broadcasting Assisted Data Type | 29.503 | 1456 | 24.501-6844 | CT1
C4-251418 | Simultaneous Connectivity Failure feature | 29.504 | 0307 | 29.519-0590... | CT3
C4-251368 | Add a new feature of Energy | 29.504 | 0308 | 29.519-0593 | CT3
C4-252452 | Add Nhss_ImsEE OpenAPI | 29.562 | 0180 | 29.562-0179 | CT4
C4-251350 | Support of QoS monitoring of available bitrate | 29.564 | 0137 | 29.244-0962 | CT4

## Slide 29: CRs for Conditional Approval (cont.)
TD# | Title | TS | CR | Other Aff Specs | Affected WG
C4-252378 | Delete AR in MediaResourceType | 29.571 | 0655 | 29.175-0051 29.176-0027 | CT4 CT4
C4-251398 | Add missing Rel-17 posSibType | 29.572 | 0340 | 24.501_6843 | CT1
C4-251496 | Add missing Rel-17 posSibType | 29.572 | 0341 | 24.501-6844 | CT1
C4-251497 | Add missing Rel-17 posSibType | 29.572 | 0342 | 24.501-6845 | CT1
C4-251420 | Add missing Rel-18 posSibType | 29.572 | 0343 | 24.501-6844 | CT1
C4-251498 | Add missing Rel-18 posSibType | 29.572 | 0344 | 24.501-6845 | CT1

## Slide 30: Thank You!
Yue Song
3GPP TSG CT WG4 Chair
songyue@chinamobile.com