TSG CT WG Meeting #109	CP-252061

15 - 16 September. 2025, Beijing, CN

Source:	CT3

Title:	Rel-19 Work Item Exception for AIML_CN

Document for:	Approval

Agenda Item:	19.1

3GPP™ Work Item Exception

# Title : 		CT aspects of Core Network Enhanced Support for Artificial Intelligence (AI) 	and Machine Learning (ML)

## Acronym : 	AIML_CN

## Unique Identifier :	1050014

Release 19 Submission form

| Feature / Item: | AIML_CN |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: | ME: | AN: | CN: X | Others (specify): |
| Expected Completion Date: | CT#110 (December 2025) |  |  |  |  |
| Service(s) impacted: | Artificial Intelligence and Machine Learning service |  |  |  |  |
| Specification(s) affected: | TS 29.520, TS 29.552, TS 29.591, TS 29.508, TS 29.530, TS 29.574, TS 29.575, TS 29.576, TS 29.522 |  |  |  |  |
| Task(s) within work which are not complete: | The following main tasks are not completed: - Support of LMF-based AI/ML positioning indication for NWDAF - Support of signalling flows for VFL training - Support of Nnef_Training API - Support of Southbound Nnef_VFLTraining API - ENs on QoS and Policy Assistance analytics - Data models consolidation for VFL Training and Inference APIs |  |  |  |  |
| Consequences if not included in Release 19: | Stage-2 requirements are not supported |  |  |  |  |

Abstract of document:

Exception sheet for Rel-19 work item on CT aspects of Core Network Enhanced Support for Artificial Intelligence (AI) and Machine Learning (ML)

Contentious Issues:

How to support the LMF-based AI/ML positioning indication for NWDAF