## Slide 1: R20 work planning in CT WGs
CT & CT WG Chairs

## Slide 2: Release Timelines
#108
#110
#112
#114
#116
#118
#120
#122
#124
#126
2025
2026
2028
#111
#113
#115
#119
#121
#123
#125
2027
2029
5GA Stage 1
#117
#109
2024
#104
#106
#107
#105
Mar.
#103
TSGs
Mar.
Mar.
Mar.
Mar.
Mar.
Sep.
Sep.
Sep.
Sep.
Sep.
Sep.
Dec.
Dec.
Dec.
Dec.
Dec.
Dec.
Now
Release 20 5GA
Release 20 FS_6G
5GA Stage 2
5GA RAN Completion**
5GA Stage 3
Chart showing Normative dates
(timeline for 5GA studies not shown)
Chart showing Studies dates
(no 6G normative work in Rel-20)
FS_6G Stage 1
FS_6G RAN P
FS_6G Stage 2
or
FS_6G RAN WG**
FS_6G Stage 3
TBD
Release 21 6G
Rel-21 timeline to be decided no later than June 2026
ITU deadlines for 6G: March 2029 for technology proposal, mid-2030 for specifications
ASN.1
Jun.
Jun.
Jun.
Jun.

## Slide 3: Planning of 5GA in Rel-20
CT WGs will focus on final completion of Rel-19 in Q4 2025
Maintenance of Rel-19 will have high priority in Q1 2026
Any SID/WID, CR or pCR related to Rel-20 5G-A will not be handled until Q1 2026
WID/SID without dependencies on stage2, e.g. 5GProtoc, SBIProtoc, may be created in Q1 2026, but no actual CRs to be agreed in Q1 2026. Protocol enhancement to Rel-20 can be discussed and endorsed if agreed by the group in Q1 2026
Work items with dependencies on stage2 may be created if stage2 is stable enough in Q1 2026 , but no actual CRs to be agreed in Q1 2026.

## Slide 4: Planning of 6G in Rel-20
Open the discussion on 6G SID in Q4 2025, i.e. October and November meetings. Initial set of 6G SIDs may be agreed and sent for approval in Dec. Only SIDs can be discussed in Q4 2025, i.e. no actual pCRs
If any 6G SID is approved in Dec. 2025, corresponding pCRs can be submitted from Q1 2026

## Slide 5: Thank You!