## Slide 1: CT WG3 Status Report to TSG CT#102
Yali Yan
TSG CT WG3 Chair
Huawei

## Slide 2: TSG CT WG3 Officials
Yali Yan
CT3 Chair
yanyali@huawei.com
Narendranath Durga Tangudu
CT3 Vice Chair n.tangudu@samsung.com
Susana Fernández
CT3 Vice Chair
susana.fernandez@ericsson.com
Dongwook Kim
Secretary
MCC
Dongwook.Kim@etsi.org

## Slide 3: Meeting Calendar
Since the last CT plenary
  CT3#130, (09th – 13th October, 2023) in Xiamen, China
  CT3#131, (13th – 17th November, 2023) in Chicago, America
Upcoming Meetings
  CT3#132, (22nd – 24th January, 2024), e-meeting
  CT3#133, (26th February – 01st March, 2024) in Athens, Greece

## Slide 4: TSG WG CT3 Statistics
CT3#130:
Number of handled documents
  708 documents allocated
Agreed CRs
  Cat B/F : 154/98
Agreed pCRs
  13
Attendances
  197 registered/ 150 attendants
CT3#131:
Number of handled documents
  732 documents allocated
Agreed CRs
  Cat B/F : 132/145
Agreed pCRs
  13
Attendances
  218 registered/ 173 attendants

## Slide 5: New agreed Study/Work Items led by CT3
TDoc # | Title | Acronym | Source | Objectives | Release
CP-233293 | New WID on Network Slice Capability Exposure for Application Layer Enablement | NSCALE | China Mobile | The objective of this work item is to define the protocol aspects and related APIs for enabling network slice capability exposure for application layer based upon the normative Stage 2 technical specifications. | Rel-18

## Slide 6: Revised agreed Study/Work Items led by CT3
TDoc # | Title | Acronym | Source | Objectives | Release
CP-233114 | Revised WID on CT aspects for enabling Edge Applications Phase 2 | EDGEAPP_Ph2 | Samsung | The objective is to specify the application layer architecture, procedures and information flows necessary for enabling deployment of edge applications in CT The WID is revised to change the target completion plenary to CT#103 (March 2024). | Rel-18
CP-233115 | Revised WID on Rel-18 Enhancements of UE Policy Control | UEP18 | Ericsson | The objective is to specify the pure stage 3 procedures related to the technical improvements on UE Policy Control. The WID is revised to add more impacts and change the target completion plenary to CT#103 (March 2024). | Rel-18
CP-233124 | Revised WID on CT aspects on TEI18_DCAMP_Ph2 | TEI18_DCAMP_Ph2 | China Telecom | The objective is to support of providing dynamically changing of AM policy for any roaming UEs in LBO roaming scenario in CT: The WID is revised to include more CT3 impact and add CT4 impact. | Rel-18
CP-233125 | Revised WID on CT aspects on TEI18_SLAMUP | TEI18_SLAMUP | China Telecom | The objective is to enable the PCF for a UE to take spending limits into account for the relevant subscribers before making AM/UE policy decision in CT aspects. The WID is revised to include more CT3 impact and add CT4 impact. | Rel-18
CP-233206 | Revised WID on CT aspects of enhancement of 5G UE Policy | eUEPO | Intel | The objective is to specify the CT aspects of eUEPO in 5GS and EPS. The WID is revised to include more impacts on CT1, CT3 and CT4, and adding more supporting companies. | Rel-18

## Slide 7: Rel-18 Work Plan – CT3 led (1/2)
UID | Name | Acronym | Release | Group | End | Status old | Status new | WID | Notes
960054 | Rel-18 Enhancements of 3GPP Northbound and Application Layer interfaces and APIs | NBI18 | Rel-18 | C3 | 03/24 | 70% | 90% | CP-231190 | 
970045 | Rel-18 Enhancements of UE Policy Control | UEP18 | Rel-18 | C3 | 12/23 | 75% | 98% | CP-233115 | 
980039 | Enhancement of Network Automation Enablers | eNetAE | Rel-18 | C3 | 03/24 | 95% | 99% | CP-231191 | 
980103 | Timing Resiliency and URLLC enhancements | TRS_URLLC | Rel-18 | C3 | 03/24 | 90% | 98% | CP-231360 | 
980094 | Extensions to the TSC Framework to support DetNet | DetNet | Rel-18 | C3 | 03/24 | 80% | 98% | CP-231195 | 
980053 | CT aspects of 5G System with Satellite Backhaul | 5GSATB | Rel-18 | C3 | 12/23 | 80% | 100% | CP-232131 | 
980091 | CT aspects of 5G System Enabler for Service Function Chaining | SFC | Rel-18 | C3 | 03/24 | 100% | 100% | CP-231193 | 
980082 | CT aspects of enhancement of 5G UE Policy | eUEPO | Rel-18 | C3 | 03/24 | 70% | 90% | CP-233206 | 
980075 | CT aspects for Enabling Edge Applications Phase 2 | EDGEAPP_Ph2 | Rel-18 | C3 | 12/23 | 55% | 80% | CP-233114 | 
980036 | Rel-18 enhancements of session management policy control | SMPC18 | Rel-18 | C3 | 12/23 | 60% | 90% | CP-223208 | 
980097 | CT aspects of General Support of IPv6 Prefix Delegation in 5GS | TEI18_IPv6PD | Rel-18 | C3 | 12/23 | 100% | 100% | CP-230121 | 
980030 | TEI18 on Enhancement of Application Detection Event Exposure | TEI18_ADEE | Rel-18 | C3 | 06/23 | 100% | 100% | CP-223202 | 
990009 | Generic Group Management, Exposure and Communication Enhancements | GMEC | Rel-18 | C3 | 03/24 | 70% | 90% | CP-232135 | 
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
blue text - Updated text since last plenary

## Slide 8: Rel-18 Work Plan – CT3 led (2/2)
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
blue text - Updated text since last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | WID | Notes
990008 | CT aspects of System Support for AI/ML-based Services | AIMLsys | Rel-18 | C3 | 03/24 | 70% | 92% | CP-230329 | 
990006 | Architecture Enhancements for XR and media services | XRM | Rel-18 | C3 | 03/24 | 75% | 85% | CP-232134 | 
990010 | Enablers for Network Automation for 5G - phase 3 | eNA_Ph3 | Rel-18 | C3 | 03/24 | 75% | 90% | CP-230119 | 
990007 | CT aspects on 5G AM Policy | AMP | Rel-18 | C3 | 03/24 | 85% | 100% | CP-232130 | 
990005 | CT aspects on Dynamically Changing AM Policies in the 5GC Phase 2 | TEI18_DCAMP_Ph2 | Rel-18 | C3 | 09/23 | 100% | 100% | CP-233124 | 
1000062 | CT aspects on Spending Limits for AM and UE Policies in the 5GC | TEI18_SLAMUP | Rel-18 | C3 | 12/23 | 80% | 100% | CP-233125 | 
1010002 | Application enablement aspects for subscriber-aware northbound API access | SNAAPP | Rel-18 | C3 | 03/24 | 0% | 75% | CP-232128 | 
1020006 | Network Slice Capability Exposure for Application Layer Enablement | NSCALE | Rel-18 | C3 | 03/24 |  | 15% | CP-233293 | 

## Slide 9: Rel-18 Work Plan – Non-CT3 led (1/2)
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
blue text - Updated text since last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | WID | Notes
960060 | Service Based Interface Protocol Improvements Release 18 | SBIProtoc18 | Rel-18 | C3 | 12/23 | 70% | 90% | CP-221083 | 
970048 | IMS Stage-3 IETF Protocol Alignment | IMSProtoc18 | Rel-18 | C3 | 12/23 | 70% | 90% | CP-223102 | 
980065 | Enhanced Service Enabler Architecture Layer for Verticals Phase 2 | SEAL_Ph3 | Rel-18 | C3 | 12/23 | 60% | 85% | CP-233219 | 
980079 | CT aspects of Enhanced support of Non-Public Networks Phase 2 | eNPN_Ph2 | Rel-18 | C3 | 03/24 | 60% | 95% | CP-231286 | 
980084 | Support for wireless and wireline convergence for the 5G system architecture Phase 2 | 5WWC_Ph2 | Rel-18 | C3 | 03/24 | 80% | 100% | CP-233221 | 
980100 | Secondary DN authentication and authorization in EPC IWK cases | TEI18_SDNAEPC | Rel-18 | C3 | 12/23 | 96% | 100% | CP-230188 | 
980086 | Enhancement of NSAC for maximum number of UEs with at least one PDU session/PDN connection | eNSAC | Rel-18 | C3 | 06/23 | 100% | 100% | CP-232025 | 
980073 | CT aspects of application layer support for V2X services; Phase 3 | V2XAPP_Ph3 | Rel-18 | C3 | 03/24 | 0% | 95% | CP-233214 | 
980067 | CT aspects of SEAL data delivery enabler for vertical applications | SEALDD | Rel-18 | C3 | 03/24 | 50% | 90% | CP-233213 | 
980056 | CT Aspects of Application Layer Support for Uncrewed Aerial Systems (UAS), Phase 2 | UASAPP_Ph2 | Rel-18 | C3 | 12/23 | 40% | 80% | CP-230189 | 
980061 | CT aspects of proximity based services in 5GS Phase 2 | 5G_ProSe_Ph2 | Rel-18 | C3 | 12/23 | 80% | 95% | CP-233220 | 
980058 | CT aspects of enhancement to the 5GC location services - phase 3 | 5G_eLCS_Ph3 | Rel-18 | C3 | 03/24 | 70% | 95% | CP-232029 | 
980076 | CT Aspects of Edge Computing Phase 2 | EDGE_Ph2 | Rel-18 | C3 | 12/23 | 70% | 90% | CP-233026 | 
980089 | CT aspect of Seamless UE context recovery | SUECR | Rel-18 | C3 | 09/23 | 80% | 100% | CP-223262 | 
980106 | Protocol enhancements for Mission Critical Services | MCProtoc18 | Rel-18 | C3 | 12/23 | 60% | 90% | CP-233212 | 

## Slide 10: Rel-18 Work Plan – Non-CT3 led (2/2)
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
blue text - Updated text since last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | WID | Notes
990076 | CT aspects for the architectural enhancements for 5G Multicast-Broadcast services Phase 2 | 5MBS_Ph2 | Rel-18 | C3 | 03/24 | 70% | 95% | CP-232031 | 
990061 | CT aspects of Application layer support for Personal IoT Network | PINAPP | Rel-18 | C3 | 03/24 | 30% | 95% | CP-233218 | 
990097 | CT aspects of Application Data Analytics Enablement Service | ADAES | Rel-18 | C3 | 03/24 | 5% | 40% | CP-230333 | 
990089 | CT aspects of Access Traffic Steering, Switching and Splitting support in 5G system – Phase 3 | ATSSS_Ph3 | Rel-18 | C3 | 03/24 | 70% | 95% | CP-230334 | 
990058 | CT aspects of Personal IoT Network | PIN | Rel-18 | C3 | 03/24 | 65% | 100% | CP-233216 | 
990092 | CT aspects of UPF enhancement for exposure and SBA | UPEAS | Rel-18 | C3 | 03/24 | 95% | 99% | CP-232027 | 
990086 | CT aspects of Next Generation Real time Communication services | NG_RTC | Rel-18 | C3 | 03/24 | 90% | 100% | CP-233211 | 
990063 | CT Aspect of Further Architecture Enhancement for UAV and UAM | UAS_Ph2 | Rel-18 | C3 | 03/24 | 60% | 100% | CP-230330 | 
990099 | CT aspects for enabling MSGin5G Service phase 2 | 5GMARCH_Ph2 | Rel-18 | C3 | 12/23 | 85% | 100% | CP-230198 | 
990066 | CT aspects of Ranging based services and sidelink positioning | Ranging_SL | Rel-18 | C3 | 03/24 | 60% | 90% | CP-233215 | 
990081 | Stage 3 of Network Slicing Phase 3 | eNS_Ph3 | Rel-18 | C3 | 03/24 | 70% | 90% | CP-230194 | 
990069 | CT aspects of 5G-enabled fused location service capability exposure | 5GFLS | Rel-18 | C3 | 03/24 | 85% | 100% | CP-230195 | 

## Slide 11: TS/TR sent to CT Plenary
TDoc # | Title | Version | Rapporteur | Sent for
CP-233289 | 3GPP TS 29.548 v1.0.0 on Service Enabler Architecture Layer for Verticals (SEAL); SEAL Data Delivery (SEALDD) Server Services | 1.0.0 | Huawei | Information
CP-233290 | 3GPP TS 29.543 v1.0.0 on 5G System; Data Transfer Policy Control Services | 1.0.0 | Ericsson | Information
CP-233291 | 3GPP TS 29.583 v1.0.0 on Application layer support for Personal IoT Network (PINAPP); Personal IoT Network (PIN) server services | 1.0.0 | vivo | Information

## Slide 12: Exception sheet for work item
TDoc # | Title | Rapporteur | Remaining Issues | Expected Completion Date
N/A |  |  |  | 

## Slide 13: Release 18 Status - General
Agreement or endorsement of new/revised Rel-18 WIDs:
  1 new WID (i.e. NSCALE) is agreed, depending on stage 2 requirement, it is a bit of challenging to complete the functional specifications for this newly created WI before March. 2024;
  5 revised WIDs (i.e. EDGEAPP_Ph2, UEP18, eUEPO, TEI18_DCAMP_Ph2, TEI18_SLAMUP) are agreed;
  11 revised WIDs (i.e. SEAL_Ph3 , 5WWC_Ph2 , V2XAPP_Ph3 , SEALDD , 5G_ProSe_Ph2 , EDGE_Ph2 , MCProtoc18 , PINAPP , PIN , NG_RTC , Ranging_SL) are endorsed.
A working agreement (#58) was declared on C3-234550 by the Chair in CT3#130 meeting (Oct. 2023) on CAPIF extensibility about security method, related with ETSI MEC and SA6 requirements. However, it was challenged, a voting for the working agreement was held in CT3#131 meeting (Nov. 2023), the voting result is 66.88% (103 votes in favor of the WA#58): 33.12% (51 votes not in favor of the WA#58). The WA#58 was hence overturned and CT3 discussed the issue again during CT3#131 meeting but still no agreement. C3-234550 was postponed till next meeting. A show of hands will be held in CT3#132 meeting (Jan. 2024). Please note that there is a risk that finally, nothing but implementation specific will be taken in Rel-18.
Rapporteurs triggerred offline coordination calls to push the progress for CT3 WIs. Progress is quite well, most of the WIs are already over 85% completion rate. Only 3 WIs are with less than 80% completion rate, i.e. SNAAPP 75%, NSCALE 15%, ADAES 40%. Few LSs are sent to stage 2 requesting further clarifications and ENs are added for the time being for further study.
Slides 14- 19 indicate the major CT3 progress in Q2

## Slide 14: Release 18 Status (1/6)
NBI18 [Enhancements of 3GPP Northbound and Application Layer interfaces and APIs Rel-18] with 90% completion
  Regarding the support of the CAPIF extensibility requirements from ETSI MEC, the support of query parameters extensionbility was agreed and the support of CAPIF security methods extensibility is still under discussion.
  Update the NBI TSs with the new HTTP RFCs numbers to replace the obsoleted ones.
SEAL_Ph3 [Service Enabler Architecture Layer for Vertical Phase 3] with 85% completion
  Start the definition of BDT configuration management support within the SS_NetworkResourceAdaptation API.
  Support the triggering criteria within the SS_LocationReporting API.
  Complete the definition of the encoding of the VAL Service Area ID.
  Resolution of several of the remaining Editor’s Notes.
eUEPO [CT aspects of enhancement of 5G UE Policy] with 90% completion
  Completing URSP rule in the roaming case.
  Support of VPLMN-specific URSP delivery outcome.

## Slide 15: Release 18 Status (2/6)
EDGEAPP_Ph2 [CT aspects for Enabling Edge Applications Phase 2] with 80% completion
  Further progress on the resolution of the remaining Editor’s Notes (e.g., content of the EAS bundling information, error handling cases for the Eees_ACRManagementEvent and Eees_SessionWithQoS API, ACR Selection event definition, etc.).
  Redefine the Eees_UEIdentifier API to support the new stage 2 requirements (e.g., EEC is also a consumer of this API, additional input/output information for the service operations of this API, etc.).
  Updates to the Eecs_TargetEESDiscovery API to support EES retrieval based on application group ID.
V2XAPP_Ph3 [Support for V2X services; Phase 3] with 95% completion
  Definition the new VAE_ServiceAdaptationQoSControlInfo, VAE_VRUZoneManagement and VAE_V2PApplicationRequirement APIs.
SEALDD [CT aspects of SEAL data delivery enabler for vertical applications] with 90% completion
  Definition the new SDD_DataStorage and SDD_PolicyConfiguration APIs.
  Further progress on the resolution of the remaining Editor’s Notes (e.g., error handling, missing CRUD operations, VAL UE identification, etc.) on the other APIs.

## Slide 16: Release 18 Status (3/6)
UASAPP_Ph2 [CT Aspects of Application Layer Support for Uncrewed Aerial Systems (UAS), Phase 2] with 95% completion
  Corrections to the data model of the TS29257_UAE_DAASupport API.
EDGE_Ph2 [CT Aspects of Edge Computing Phase 2] with 90% completion
  Definition of the new Nnef_UEId service supporting HR-SBO
  Definition of the new Nnef_ECSAddress API service supporting ECS Address Information in Roaming
GMEC [Generic Group Management, Exposure and Communication Enhancements] with 90% completion
  Support event reporting as part of AF requested QoS for a UE or group of UEs not identified by a UE address.
  Support the change of the PDU Session Type for a 5G VN group.
  Complete the support the management of the temporal invalidity conditions and policy.
  Further progress on the resolution of various remaining open points and Editor’s Notes (e.g., Maximum Group Data Rate related handling, the functionalities related to traffic characteristics and monitoring of performance characteristics, etc.).

## Slide 17: Release 18 Status (4/6)
AIMLsys [CT aspects of System Support for AI/ML-based Services] with 92% completion
  Support of End-to-end data volume transfer time for list of Ues and the filtering criteria of Member UE selection
  Update the PDTQ warning notification procedure
  Support of Consolidated Data Rate for Multi-member AF session
XRM [Architecture Enhancements for XR and media services] with 85% completion
  Introduce new features for PDU set handle, RT latency, QoS monitoring enhancement, L4S, multi-modal and power saving
  Support of subscription to flow level QoS monitoring
  Enhance the PCC rule to support the Data Burst Handling Information
eNA_Ph3 [Enablers for Network Automation for 5G - phase 3] with 90% completion
  Define Nnwdaf_MLModelMonitor / Nnwdaf_RoamingData / Nnwdaf_RoamingAnalytics APIs
  Support of Relative Proximity analytics and Movement Behaviour Analytics
  Update the Nnwdaf_MLModelProvisio and Nadrf_MLModelManagement APIs to support ML model provisioning and ML model file storage

## Slide 18: Release 18 Status (5/6)
PINAPP [CT aspects of Application layer support for Personal IoT Network] with 95% completion
  Definition of the new Pin_ASServiceSwitchSubscription API, new Pin_ASServiceContinuitySubscription API
ADAES [CT aspects of Application Data Analytics Enablement Service] with 40% completion
  Start to define SS_ADAE_VALPerformanceAnalytics, SS_ADAE_SlicePerformanceAnalytics, SS_ADAE_Ue2UePerformanceAnalytics, SS_ADAE_ServiceApiAnalytics, SS_ADAE_SliceUsagePatternAnalytics and SS_ADAE_EdgeLoadAnalytics APIs.
Ranging_SL [CT aspects of Ranging based services and sidelink positioning] with 90% completion
  Complete the definition of the Ranging_SL related enhancements to the handling of UE policies.
  Further enhancement of location exposure to support the Ranging_SL feature.
eNS_Ph3 [Stage 3 of Network Slicing Phase 3] with 90% completion
  Discussion on the definition of the Network Slice Replacement event reporting to the PCF for the UE but no conclusion reached yet on the way forward.
  Further progress the definition of Network Slice Replacement, Network Slice Usage Control and Partial Network Slice Support in a Registration Area functionalities.

## Slide 19: Release 18 Status (6/6)
SNAAPP [Application enablement aspects for subscriber-aware northbound API access] with 75% completion
  Start the definition of the support of the addition OAuth grant types (e.g., authorization code flow) for RNAA.
NSCALE [Network Slice Capability Exposure for Application Layer Enablement] with 15% completion
  Start the definition of the new TS and two new APIs (i.e., NSCE_PolicyManagement and NSCE_NSOptimization APIs).
  Support of the Network Slice Load Prediction analytics reporting to the NSCE Server via the NEF.
Quite few contributions to enhance the functionalities & descriptions for different WIs (TEI18 + WI code CRs).

## Slide 20: Release 17 Status
17 CRs (Cat.F) are agreed in Release 17 as essential corrections, e.g.:
  IIoT WI: Miscellaneous Corrections for Ntsctsf_TimeSynchronization Service
  eNA_Ph2 WI: Correcting a contradiction in the meaning of expiry
  NBI17 WI: Resolving the remaining LOLC related ENs
  5MBS WI: Reduced area indication when MBS service area is larger than MB-SMF service area
  5GMARCH WI: Correction on the OpenAPI files
  EVEX WI: Incorrect data type in Media Streaming Event Exposure notification
An LS is sent to SA3 and SA2 for further clarification under eNA_Ph2 WI on Issues related to user consent for data stored in the ADRF.
Corrections not considered as FASMO were moved to further releases.

## Slide 21: Pre-Release 17 Status
2 CRs (Cat. F) are agreed in Release 15 as essential corrections, e.g.:
  5GS_Ph1-CT WI: Corrections on attribute names of SM Policy Data.
1 CR (Cat. F) is agreed in Release 16 as essential corrections:
  ATSSS WI: Corrections attribute name for Access Network Gateway Address
Corrections not considered as FASMO were moved to further releases.

## Slide 22: Backward Incompatible Changes
None

## Slide 23: For Information to CT
CT3 work focused on:
  Completion of Rel-18 normative work, the release takes a great proportion (around 94%) of the total documents.
  Essential corrections on Release 17/16/15 specifications.
CT3 will hold 3-day CT3#132 meeting from 22nd to 24th Jan. 2024, only focus on the following WIs which are with controversial issues or risk for frozen on time:
  NBI18: only discuss about the CAPIF extensibility on security method. A show of hands will be held in CT3#132 meeting
  ADAES: 40% completion rate now, some APIs need to be defined
  NSCALE: 15% completion rate now, some APIs need to be defined
  XRM: 85% completion rate now, some controversial issues need to be defined
  EDGEAPP_Ph2: 80% completion rate now, some controversial issues need to be defined

## Slide 24: For Action to CT
Approval of new/revised Rel-18 WIDs led by CT3. The new CT3-leading WID CP-233113 is further revised to CP-233293 by only including more supporting companies.
Approval of company CRs as the revisions of agreed CRs in CT3#130 and CT3#131 meetings. Those CRs are submitted to solve the issues related to the OpenAPI errors identified by the Rapporteurs. All the documents are discussed in CT3 reflector already and can be agreed in the Plenary.

## Slide 25: Acknowledgement
The Chair wants to thank
  Vice Chairs, Naren and Susana for their support in the CT3 management.
  MCC Dongwook for his excellent effort and work to support CT3 before, during and after the meeting.
  ETSI support for IT facilities.
  All CT3 delegates, and specially TS/TR rapporteurs, for their hard work, professionalism and commitment for the success of the challenging meeting.
  CT WG Chairs, CT Chair and MCCs for helping with the good practices in the handling of meetings and coordination activities.

## Slide 26: Annex

## Slide 27: CRs for conditional approval (1/3)
TDoc # | Title | Spec | CR# | Dependency
C3-234458 | Clarification on configuration of maximum group data rate | 29.512 | 1133 | TS 23.503 CR 1164
C3-234485 | Resolving the remaining EN on group data rate control | 29.519 | 0450 | TS 23.503 CR#1172
C3-234487 | Support the change of the PDU Session Type for a 5G VN group | 29.525 | 0282 | TS 23.501 CR#4993, TS 23.502 CR#4496
C3-234619 | DNAI-EAS Mappings data subset in the UDR | 29.519 | 0453 | TS 29.504 CR 0241
C3-235265 | Updates in UE Id retrieval procedures | 29.522 | 1129 | TS 23.501 CR 5001, TS 23.502 CR 4504
C3-235345 | Update to ML Model Training Procedures | 29.522 | 0077 | TS 23.288 CR#0923
C3-235348 | Updates for Application Error Handling | 29.520 | 0828 | TS 23.288 CR#0925
C3-235367 | Non-subscribed SNPN signalled WLANSP | 29.525 | 0306 | TS 23.503 CR 1119
C3-235500 | Support of QoS monitoring subscription from the NWDAF | 29.513 | 0512 | TS 23.502 CR#4505, TS 29.244 CR#5058
C3-235501 | Support of explicit QoS monitoring subscription | 29.508 | 0243 | TS 23.502 CR#4505
C3-235502 | Correction to PCC procedures for location dependent MBS service | 29.513 | 0510 | TS 23.247 CR 0200
C3-235503 | Correction to PCC procedures for location dependent MBS service | 29.513 | 0511 | TS 23.247 CR 0201
C3-235504 | Correction to Npcf_MBSPolicyControl API for location dependent MBS service | 29.537 | 0027 | TS 23.247 CR 0200, TS 29.571 CR#0476
C3-235505 | Correction to Npcf_MBSPolicyControl API for location dependent MBS service | 29.537 | 0028 | TS 23.247 CR 0201, TS 29.571 CR#0476

## Slide 28: CRs for conditional approval (2/3)
TDoc # | Title | Spec | CR# | Dependency
C3-235555 | EN resolution for the VAL service area location representation | 29.549 | 0202 | TS 23.434 CR#0244
C3-235562 | Update to Procedures for Federated Learning | 29.552 | 0076 | TS 23.288 CR#0855, TS 23.288 CR#0906, TS 23.288 CR#0946, TS 23.288 CR#0881, TS 23.288 CR#0947, TS 23.288 CR#0904
C3-235563 | Updates for the Support of Nnwdaf_MLModelTraining_Subscribe Service Operation | 29.520 | 0826 | TS 23.288 CR#0943, TS 23.288 CR#0883
C3-235585 | SS_IdmParameterProvisioning API Other CRUD operations | 29.549 | 0209 | TS 23.434 CR#0246
C3-235588 | Update the data types of the Media Steaming attributes | 29.517 | 0125 | TS/TR 26.512 CR 0041
C3-235589 | Update the data types of the Media Steaming attributes | 29.591 | 0169 | TS/TR 26.512 CR 0041
C3-235590 | Update subscription service operation implementation in the SS_VALServiceAreaConfiguration API | 29.549 | 0205 | TS 23.434 CR#0244
C3-235616 | Support the change of the PDU Session Type for a 5G VN group | 29.522 | 1049 | TS 23.501 CR#4993, TS 23.502 CR#4496
C3-235644 | Reduced area indication when MBS service area is larger than MB-SMF service area | 29.522 | 1104 | TS 29.571 CR 0478 TS 23.247 CR 0275
C3-235646 | Reduced area indication when MBS service area is larger than MB-SMF service area | 29.522 | 1105 | TS 29.571 CR 0478 TS 23.247 CR 0275
C3-235656 | Update subscription service operation implementation in the SS_VALServiceAreaConfiguration OpenAPI file | 29.549 | 0206 | TS 23.434 CR#0244

## Slide 29: CRs for conditional approval (3/3)
TDoc # | Title | Spec | CR# | Dependency
C3-235661 | Update subscription service operation in the SS_VALServiceAreaConfiguration API | 29.549 | 0207 | TS 23.434 CR#0244
C3-235698 | Update to the time synchronization status and the report | 29.565 | 0094 | TS 23.502 CR 4286
C3-235712 | Correction to MLModelManagement_StorageRequest service operation | 29.575 | 0071 | TS 23.288 CR 0988
C3-235715 | Update ACR management event notification | 29.558 | 0145 | TS 23.558 CR #0499

## Slide 30: Thank You!
Yali Yan
3GPP CT WG3 Chair
yanyali@huawei.com