## Slide 1: View on IMT-2030 submission timeline
NTT DOCOMO, INC.
3GPP TSG SA/CT/RAN meeting #102
Edinburgh, Scotland, December 11-15, 2023
SP-231508 / CP-233298 / RP-233548

## Slide 2: Background – ITU-R
ITU-R has started the activities towards IMT-2030
→ Now it's time for 3GPP to start discussion towards IMT-2030 / 6G, as triggered by TSG leadership
[1] Report on the 41st meeting of Working Party 5D
[2] Framework and overall objectives of the future development of IMT for 2030 and beyond
NOW

## Slide 3: Background – SA1
S1-233010: Process for SA1 Rel-20 content planning was endorsed in SA1#104
  Rel-20 part 2: Studies with normative work aiming for Rel-21 and beyond
  3GPP Stage 1 Workshop on IMT 2030 Use cases on 8-10 May 2024

## Slide 4: Discussion points
No. of releases to be submitted to IMT-2030
  Single release as Rel-21, FFS when to be completed for stage 3 / ASN.1 freeze
    Avoid multiple releases for ITU submission as 5G (Rel-15/16), where many Rel-16 features have not been commercialized
    SA/CT: 9 months b/w stage 2 and stage 3 completions, followed by 3 months for ASN.1 freeze
    → SA2 completion on schedule is quite important
Rel-20 part 2 SA1 work planning
  Support the endorsed S1-233010:
    Workshop on 6G use cases in May'24
    Window to present studies (2 meetings): SA1#106 (May'24) and SA1#107 (Aug'24)
    Window to agree studies (1 meeting): SA1 #107 (Aug'24)
TSG-wide (i.e. jointly with SA/CT/RAN) 6G workshop
  Useful to discuss/decide cross-TSG aspects, such as
    Which 6G use cases are supported by (enhanced) 5G NR, and which ones are supported by 6G RAT?
    Which 6G use cases identified in SA1 Rel-20 SI(s) should be prioritized for SA2 Rel-20 SI(s)?
    Whether 6G CN architecture is (enhanced) 5GC or brand-new 6GC?
    What should be discussed for tight TSG coordination, such as 6G NW architecture, including RAN-CN interface?
  To be held in Mar'25, considering followings:
    Progress of SA1 Rel-20 Part 2 SI and start timing of SA2 Rel-20 6G discussion
    1Q margin before the start of RAN1 Rel-20 SI, assuming that it will starts from Q3’25, just after Rel-19 RAN1 completion

## Slide 5: Proposed 3GPP 6G timeline
2023 |  |  |  | 2024 | 2023 | 2023 | 2023 | 2025 | 2023 | 2023 | 2023 | 2026 | 2023 | 2023 | 2023 | 2027 | 2023 | 2023 | 2023 | 2028 | 2023 | 2023 | 2023 | 2029 | 2023 | 2023 | 2023 | 2030 | 2023 | 2023 | 2023
Q1 | Q2 | Q3 | Q4 | Q1 | Q2 | Q3 | Q4 | Q1 | Q2 | Q3 | Q4 | Q1 | Q2 | Q3 | Q4 | Q1 | Q2 | Q3 | Q4 | Q1 | Q2 | Q3 | Q4 | Q1 | Q2 | Q3 | Q4 | Q1 | Q2 | Q3 | Q4
Rel-20 (6G SI) + Rel-21 (6G WI)
6G RAN requirements
3GPP RAN
6G WS (joint SA/CT/RAN)
IMT-2030 submission
ITU-R
Technical performance requirements
Evaluation criteria & methodology
Requirements, evaluation criteria and submission templates
Circular Letter
Workshop
Technology proposals for IMT-2030
Evaluation
Consensus building
Outcome & decision
IMT-2030 spec.
3GPP SA/CT
Stage 1 (SA1)
Stage 2 (SA2)
Stage 3 + ASN.1/Open API (CT)
Timeline discussion
Rel-20 (6G SI) + Rel-21 (6G WI)
WS on 6G use cases
Rel-20 (6G SI) + Rel-21 (6G WI)
IMT-2030 submission
Rel-20 Part 2 (6G SI) + Rel-21 (6G WI)
FFS detailed schedule, including duration and freeze timing of each release