## Slide 1: CT WG3 Status Report to TSG CT#86
Susana Fernández
TSG CT WG3 Chair
Ericsson

## Slide 2: TSG CT3 Officials
Susana Fernández
CT3 Chair
susana.fernandez@ericsson
Yoshihiro Inoue
CT3 Vicechair yoshihiro.inoue@ntt-at.co.jp
Huang Zhenning
CT3 Vicechair
huangzhenning@chinamobile.com
Hao Jing
Secretary
MCC
Hao.Jing@3gpp.org
CT3#106 MCC: Ingbert Sigovich Ingbert.Sigovich@ETSI.ORG
CT3#107 MCC: John M Meredith
John.Meredith@etsi.org

## Slide 3: Meeting Calendar
Since the last CT plenary
  Ordinary:
    CT3#106 (Portoroz, SI)
    CT3#107 (Reno, US)
  Ad-hoc:
    None
Upcoming Meetings
  Ordinary:
    CT3#108 (Sophia-Antipolis, FR)
  Ad-hoc:
    None (Potential ad-hoc meeting in January, cancelled)

## Slide 4: TSG WG CT3 Statistics
Number of handled documents
  474 documents allocated in CT3#106
  449 documents allocated in CT3#107
Agreed CRs
  Cat B/C/F : 148/0/89
Agreed pCRs
  32
Attendances
    CT3#106 (Portoroz, SI): 80 registered/ 75 attendants
    CT3#107 (Reno, US): 94 registered/ 87 attendants

## Slide 5: New/Revised agreed Study/Work Items led by CT3
TDoc # | Title | Source | Objectives
CP-193175 | Enhancement of 3GPP Northbound APIs (revised) | Huawei | The objective of this work item is to specify the technical enhancements and necessary changes to the 3GPP Northbound APIs (i.e. SCEF Northbound APIs, NEF Northbound APIs, CAPIF APIs and xMB API). WID revised to introduce impacts in CT4 TSs due to service capability exposure (TS 29.503, TS 29.505, TS 29.571)

## Slide 6: Work Plan – CT3 Driven
Name | Acronym | Start | End | % | WID
Enhancement of 5G PCC related services (*) | en5GPccSer | 2018-12 | 2019-12 | 90 | CP-193246
CT3 aspects of eNA | eNA | 2019-03 | 2020-03 | 85 | CP-192181
Volume Based Charging Aspects for VoLTE | VBCLTE | 2019-06 | 2020-03 | 100 | CP-191110
Enhancement of 3GPP Northbound APIs | eNAPIs | 2019-06 | 2020-03 | 85 | CP-193175
CT aspects on 5GS Transfer of Policies for Background Data | xBDT | 2019-06 | 2020-03 | 95 | CP-192182
xMB extension for mission critical services | MC_XMB-CT | 2019-09 | 2020-03 | 90 | CP-192180
CT aspects of enhancements for Common API Framework for 3GPP Northbound APIs | eCAPIF | 2019-09 | 2020-03 | 65 | CP-192183
Legend Green row – Newly completed
Yellow row – on time for completion on time Red row – at risk for completion on time
98 – no progress since the last plenary
98 - Updated
(*): On time considering 2020-03 as completion date

## Slide 7: Work Plan – Non-CT3 Driven (I)
Name | Acronym | Start | End | % | WID
CT3 aspects of Multi-device and multi-identity (*) | MuD | 2018-09 | 2019-06 | 98 | CP-193144
IMS Stage-3 IETF Protocol Alignment (*) | IMSProtoc16 | 2018-12 | 2019-12 | 80 | CP-183084
CT3 aspects of 5G_eSBA (*) | 5G_eSBA | 2019-03 | 2019-12 | 30** | CP-190191
CT3 aspects of ATSSS (*) | ATSSS | 2019-03 | 2019-12 | 60 | CP-190201
CT3 aspects of Vertical_LAN | Vertical_LAN | 2019-03 | 2020-03 | 60 | CP-193142
CT3 aspects of ETSUN (*) | ETSUN | 2019-03 | 2019-12 | 85 | CP-190192
CT3 aspects of PARLOS (*) | PARLOS | 2019-03 | 2019-12 | 95 | CP-190197
Legend Green row – Newly completed
Yellow row – on time for completion on time Red row – at risk for completion on time
98 – no progress since the last plenary
98 - Updated
(*): On time considering 2020-03 as completion date
(**): No expressed concern for the completion in one meeting

## Slide 8: Work Plan – Non-CT3 Driven (II)
Name | Acrony | Start | End | % | WID
CT3 aspects of eNS (*) | eNS | 2019-03 | 2019-12 | 80 | CP-190196
CT3 aspects of 5G_eLCS (*) | 5G_eLCS | 2019-03 | 2019-12 | 0** | CP-190190
CT3 Aspects of E2E_DELAY | E2E_DELAY | 2019-03 | 2019-12 | 100 | CP-190193
CT3 aspects of 5G_CIoT | 5G_CIoT | 2019-03 | 2020-03 | 65 | CP-193147
CT3 aspects of 5WWC (*) | 5WWC | 2019-03 | 2019-12 | 70 | CP-193145
CT3 aspects of RACS | RACS | 2019-06 | 2020-03 | 90 | CP-191230
CT3 aspects SBIProtoc16 | SBIProtoc16 | 2019-06 | 2020-03 | 75 | CP-191060
Legend Green row – Newly completed
Yellow row – on time for completion on time Red row – at risk for completion on time
98 – no progress since the last plenary
98 - Updated
(*): On time considering 2020-03 as completion date
(**): No expressed concern for the completion in one meeting

## Slide 9: Work Plan – Non-CT3 Driven (III)
Name | Acrony | Start | End | % | WID
CT3 aspects of eV2XARC | eV2XARC | 2019-06 | 2020-03 | 80 | CP-192078
CT3 aspects of 5G URLLC | 5G_URLCC | 2019-06 | 2020-03 | 80 | CP-192022
CT3 aspects of eIMS5G_SBA | eIMS5G_SBA | 2019-06 | 2020-03 | 90 | CP-192023
CT3 aspects of V2XAPP | V2XAPP | 2019-06 | 2020-03 | 60 | CP-192077
CT aspects of Service Enabler Architecture Layer for Verticals | SEAL | 2019-09 | 2020-03 | 60 | CP-192205
Load and Overload Control of 5GC Service Based Interfaces | LOCL | 2019-09 | 2020-03 | 0** | CP-192019
CT aspect of single radio voice continuity from 5GS to 3G | 5G_SRVCC | 2019-11 | 2020-03 | 60 | CP-193014
Legend Green row – Newly completed
Yellow row – on time for completion on time Red row – at risk for completion on time
98 – no progress since the last plenary
98 - Updated
(**): No expressed concern for the completion in one meeting

## Slide 10: TS/TR sent to CT plenary
TDoc # | Title | Version | Rapporteur | Sent for
CP-193178 | 3GPP TS 29.517 | 1.0.0 | Huawei | Information
CP-193177 | 3GPP TS 29.675 | 1.0.0 | Ericsson | Information
CP-193176 | 3GPP TS 29.549 | 1.0.0 | Samsung | Information

## Slide 11: Release 16 Status (I)
28 Work Items being handled by CT3
  1 revised Work Item that introduced CT3 impacts endorsed in CT3#107
  1 Work Item removed in CT3#106
  2 Work Items not started yet
  2 Work Items already completed
  13 Work Items surpass 80% of completion
Dependencies with stage 2 still to be considered (LSs not received yet or related CRs are still missing)
All features/corrections classified as backward-Compatible
  Reluctancy to accept Backward-Incompatible corrections
Use of ETSI Forge being improved

## Slide 12: Release 15 Status
Most of the work related to the introduction of corrections in 5G TSs
  ETSI Forge tool helping in identifying mistakes.
All corrections classified as backward compatible
  Still long discussions on finding solutions that avoid changing the major version of the OpenAPI specification.
More stable procedure for the handling of OpenAPI versions
  Rapporteurs handling the OpenAPI version and TS version update for ExternalDocs field.
40 CRs agreed (+mirrors)
Work Item | Agreed CRs
5GS_Ph1-CT, | 24
CAPIF-CT | 5
NAPS-CT | 2
TEI15 | 3
5GS_Ph1-IMSo5G | 1

## Slide 13: Backward Incompatible Changes
None
  Reluctancy to accept Backward-Incompatible Changes

## Slide 14: For Information to CT (I)
CT3 work is mainly focused in Release 16. Work load for Release 15 has decreased significantly
Significant work expected for the upcoming meeting (last meeting before the freeze of the Release)
  26 ongoing Work Items for Release 16
Dependencies with the ongoing work at stage 2 level
  Waiting for LS replies and related CRs
Meeting in January is cancelled
Companies do not see a real need for the potential Ad-hoc meeting in July 2020

## Slide 15: For Information to CT (II)
Stable process for the handling of OpenAPI specifications
  Common efforts with CT4 in order to have a common understanding on the handling of the OpenAPI specifications.
    Less controversial topics under discussion
    Joint sessions more focused on the handling of common data types or LS handling that affect both WGs
  Rapporteurs & delegates still handling a big amount of work before/after the CT Plenary
    More acquired expertise makes the process faster
    Handling of ETSI Forge tool is helping in reducing the number of CRs sent to the Plenary
    Commitment for all delegates is needed to ensure that OpenAPI version updates is done properly
  Rappporteurs start getting used to ETSI Forge tool
    Improvements in the tool helping in identifying undetectable mistakes in the past
    The inclusion of the whole API in the CRs allows identifying mistakes before/during the meeting

## Slide 16: For Action to CT
No identified action

## Slide 17: Acknowledgement
The Chairman wants to thank
  Vice Chairmen Yoshihiro and Huang Zhenning for helping in the CT3 management before, during and after the meetings.
  MCC Hao Jing for his big effort and good work to support CT3 before and after the meetings.
  MCC Ingbert Sigovich and John M Meredith for their excellent and profesional work for the handling of CT3#106 & CT3#107 meetings respectively.
  European Friends of 3GPP for hosting the meeting CT3#106 in Portoroz, Slovenia.
  North American Friends of 3GPP for hosting the meeting CT3#107 in Reno, US.
  ETSI support for IT facilities.
  CT4 chair Peter, CT chair Lionel and CT4 delegates for sharing their experience and for working together with the CT3 team for the success of 3GPP work.
  All CT3 delegates, and specially TS rapporteurs, for their hard work, professionalism and commitment.

## Slide 18: Annex

## Slide 19: CRs for conditional approval(I)
TDoc # | Title | Spec | CR# | Dependency
4407 | Patch Report to Nudr_DataRepository API for Policy data | TS 29.519 | #0152 | TS 29.504 CR 0059
4416 | Support of BDT reference Id within Session Management data | TS 29.519 | #0149 | TS 29.504 CR 0063
5357 | P-CSCF restoration in 5GS | TS 29.165 | #0994 | TS 24.229 CR #6398
5358 | P-CSCF restoration in 5GS | TS 29.165 | #0995 | TS 24.229 CR #6399
5059 | Additional-Identity header in REFER request | TS 29.165 | #0996 | TS 24.229 CR #6399
5284 | AMF change in the HR scenario | TS 29.512 | #0382 | TS 23.503 CR #0322
5357 | NF Load analytics generalities | TS 29.520 | #0106 | TS 23.288 CR #0002
5241 | Support of simultaneous registration in multiple accesses | TS 29.507 | #0091 | TS 23.316 CR #0010
5380 | Support of S-NSSAI for non-3GPP access | TS 29.507 | #0092 | TS 23.316 CR #0010

## Slide 20: CRs for conditional approval(II)
TDoc # | Title | Spec | CR# | Dependancy
5248 | Support of Trusted non-3GPP accesses | TS 29.514 | #0156 | TS29.571 CR#0135
5390 | Adding Caller and Callee information | TS 29.212 | #1697 | TS 29.214 CR#1630
5426 | QoS Handling for V2X Communication | TS 29.514 | #0141 | TS 23.503 CR#0331
5298 | Correction to QoS monitoring control | TS 29.512 | #0384 | TS 23.503 CR #0320
5192 | Support of BDT reference Id within Session Management data | TS 29.519 | #0149 | TS 29.504 CR #0063
5203 | Correction of AF Charging Identifier data type | TS 29.514 | #0157 | TS 29.571 CR #0163
5425 | Update to NIDD APIs for RDS Dynamic Port Management | TS 29.122 | #0158 | TS 23.682 CR 0444
NOTE: Dependencies with CRs related to CT4 TSs are not required with the assumption that CT3 CRs are agreed
once the related CT4 CR is agreed.

## Slide 21: Thank You!
Susana Fernández
3GPP TSG CT WG3 Chair
Susana.fernandez@ericsson.com