## Slide 1: CT WG4 Status Report to TSG CT#88e
Peter Schmitt
3GPP TSG CT WG4 Chairman, Huawei

## Slide 2: TSG CT4 Officials
Peter Schmitt
TSG CT WG4 Chairman
CCSA
peter.schmitt@huawei.com
Song Yue
TSG CT WG4 Vicechair
CCSA songyue@chinamobile.com
Yvette Koza
TSG CT WG4 Vicechair
ETSI
yvette.koza@magenta.at
Kimmo Kymalainen
Secretary
MCC
kimmo.kymalainen@3gpp.org

## Slide 3: Meeting Calendar
Since the last CT plenary
  Ordinary:
    none
  E-meetings replacing ordinary meetings:
    CT4#97E (electronic meeting)
    CT4#98E (electronic meeting)
Upcoming Meetings
  Ordinary:
    none
  E-meetings replacing ordinary meetings :
    CT4#99E (electronic meeting)

## Slide 4: TSG WG CT4 Statistics
Number of handled documents
  557 in CT4#97E*
  716 in CT4#98E*
  *Draft revisions are not counted
Agreed CRs
  Cat B(75)/C(2)/F(155), CT4#97E
  Cat B(65)/C(2)/F(221), CT4#98E
Agreed pCRs
  23 CT4#98E
Attendances
    CT4#97E/98E (E-Meeting): 66/80 present: ~30
Other information
    CT4#97E Rel-17 was excluded
    CT4#98E all topics
    some statistics
  Exchange of ~1500 emails per meeting on CT4 meeting reflector
  Every day a conference calls using GoTo meeting
  CT4#97E was 8 days long
  CT4#98E was 9 days long
  The last day of the meeting excluded technical comments

## Slide 5: New/revised agreed Study/Work Items led by CT4
TDoc # | Title | Source | Objectives
CP-201074 | WID revised Rel-16 IAB CT WID update | Qualcomm Incorporated | Alignment with current status of the work, e.g. two TSs from CT4 are removed in the list of effected specifcations, as no impact to these TSs was identified.
CP-201075 | WID new Rel-17 Service Based Interface Protocol Improvements Release 17 | China Mobile | Similar with Rel-16, a dedicated WID for SBI protocol enhancements and improvements.
CP-201076 | WID new Rel-17 BEst Practice of PFCP | China Mobile, China Telecom, China Unicom, ZTE, CATT, Nokia, Nokia Shanghai Bell | PFCP (N4 interface protocol) enhancement to support the inter-operation between SMF and UPFs belonging to different vendors.

## Slide 6: New/revised endorsed Study/Work Items by CT4
TDoc # | Title | Source | Objectives
C4-203406 | WID revised Rel-16 Revised WID on CT aspects of eV2XARC | Huawei, HiSilicon /Christian | Alignment with current status of the work woith regard to effected specification.
C4-203435 | WID revised Rel-16 Revised WID on CT aspects on enhancement of network slicing | ZTE | Adds new requirements with regard to security regarding NSSAAF, reflected in 1 new TS which is send for approval to this plenary.
C4-203488 | SID new Rel-17 Study on enhanced IMS to 5GC Integration Phase 2 | Huawei, HiSilicon | This study is to investigate enhancements to the IMS architecture and capabilities to better utilize the new features and services of the 5GC system and to enhance the IMS FE to integrate with the new network functions of 5GC. Each effected WG has its own TR.
C4-203492 | WID new Rel-17 New on Enhancement for the 5G Control Plane Steering of Roaming for UE in CONNECTED mode | NTT DOCOMO INC | New requirements defined in Rel-17 for performing CP-SOR while the UE is in connected mode
C4-203716 | WID new Rel-17 New WID on Stage 3 of Multimedia Priority Service (MPS) Phase 2 | Perspecta Labs Inc. | MPS stage 3 impacts to core network specifications. For example, priority voice / video conferencing, conferencing initiated by host on the server, priority sessions (voice/video calls, voice/priority teleconferencing) from a public UE (i.e., a UE not subscribed to MPS), priority data sessions using the default bearer, including those to an enterprise network, priority sessions initiated from enterprise network, etc.

## Slide 7: Work Plan (1/3)
Name | Acronym | Start | End | % | WID
CT4 Aspects of 5G_URLLC | 5G_URLLC | 06/06/2019 | 12/03/2020 | 98% now 100% | CP-191063
CT4 aspects of Vertical_LAN | Vertical_LAN | 14/03/2019 | 12/03/2020 | 95% now 100% | CP-191157
CT4 aspects of 5G_CIoT | 5G_CIoT | 14/03/2019 | 12/03/2020 | 90% now 100% | CP-111237
CT4 aspects of V2XAPP | V2XAPP | 06/06/2019 | 12/03/2020 | 100% | CP-191153
CT4 aspects of eV2XARC | eV2XARC | 06/06/2019 | 12/03/2020 | 95% now 100% | CP-191154
CT4 aspects of 5G_eLCS | 5G_eLCSoe | 07/03/2019 | 05/12/2019 | 99% now 100% | CP-191064
CT4 aspects of RACS | RACS | 06/06/2019 | 12/03/2020 | 90% now 100% | CP-191061
CT4 aspects of eNA | eNA | 07/03/2019 | 05/12/2019 | 100% | CP-191111
CT4 aspects of 5WWC | 5WWC | 13/06/2019 | 12/03/2020 | 95% now 100% | CP-191156
CT4 aspects of eNAPIs | eNAPIs | 06/09/2018 | 13/12/2019 | 100% | CP-192184
Legend Green row – Newly completed
Yellow row – small outstanding issues, no exception sheet Red row – exception sheet
black text - no change since the last plenary
red text - Updated text since last plenary

## Slide 8: Work Plan (2/3)
Name | Acronym | Start | End | % | WID
CT4 aspects of eNS | eNS | 07/03/2019 | 05/12/2019 | 85% now 100% | CP-190196
CT4 aspects of PARLOS | PARLOS | 14/03/2019 | 12/12/2019 | 100% | CP-190197
CT4 aspects of ETSUN | ETSUN | 08/03/2019 | 06/12/2019 | 100% | CP-190192
CT4 aspects of ATSSS | ATSSS | 11/03/2019 | 09/12/2019 | 85% now 100% | CP-190201
CT4 aspect of 5G_SRVCC | 5G_SRVCC | 06/06/2019 | 12/03/2020 | 100% | CP-191062
CT4 aspects of 5G_eSBA | 5G_eSBA | 14/03/2019 | 12/12/2019 | 95% now 100% | CP-190191
CT4 aspects of eIMS5G_SBA | eIMS5G_SBA | 06/06/2019 | 12/03/2020 | 90% now 100% | CP-191065
CT4 Aspects of E2E_DELAY | E2E_DELAY | 14/03/2019 | 12/12/2019 | 100% | CP-190193
CT aspects of UDICOM | UDICOM | 06/06/2019 | 12/03/2020 | 90% now 100% | CP-191066
CT4 aspects of xBDT | xBDT | 17/09/2019 | 12/03/2020 | 100% | CP-181136
Legend Green row – Newly completed
Yellow row – small outstanding issues, no exception sheet Red row – exception sheet
black text - no change since the last plenary
red text - Updated text since last plenary

## Slide 9: Work Plan (3/3)
Name | Acronym | Start | End | % | WID
CT4 aspects of SBIProtoc16 | SBIProtoc16 | 06/06/2019 | 12/03/2020 | 95% now 100% | CP-191060
Study on Load and Overload Control of 5GC Service Based Interfaces | FS_LOLC | 06/06/2018 | 14/06/2019 | 100% | CP-181195
Study on IETF QUIC Transport for Service Based Interfaces | FS_QUIC | 06/06/2018 | 12/06/2019 | 80% | CP-183245
Study on User Plane Protocol in 5GC | FS_UPPS | 15/12/2017 | 14/06/2019 | 100% | CP-182052
Study on Nudsf Service Based Interface | FS_NUDSF | 06/06/2019 | 12/12/2019 | 100% | CP-191236
Load and Overload Control of 5GC Service Based Interfaces | LOLC | 18/09/2019 | 12/03/2020 | 90% now 100% | CP-192019
5GS Enhanced support of OTA mechanism for configuration parameter update | 5GS_OTAF | 18/09/2019 | 12/03/2020 | 100% | CP-192021
CT aspects of support for integrated access and backhaul | IABARC | 18/09/2019 | 12/03/2020 | 100% | CP-192256
Nudsf Service Based Interface | NUDSF | 09/12/2019 | 12/03/2020 | 100% | CP-193013
Nsoraf Service Based Interface | NSORAF | 09/12/2019 | 12/03/2020 | 100% | CP-193271
Legend Green row – Newly completed
Yellow row – small outstanding issues, no exception sheet Red row – exception sheet
black text - no change since the last plenary
red text - Updated since the last plenary

## Slide 10: Work Plan and Release 16
Evaluation of the workplan and background
  All Rel-16 work items are seen as completed
  We send all 1 TS for for information and approval to the plenary.
  For the TR on QUIC we are still waiting that IETF complete their work on the RFC. We are currently tracing their work. The completion of the study is moved to Rel-17 or Rel-18
  .

## Slide 11: TS/TR sent to CT plenary
TDoc # | Title | Version | Rapporteurs | Sent for
CP-201193 | 3GPP TS 29.526 on 5G System; Network Slice-Specific Authentication and Authorization (NSSAA) services Stage 3 | 1.0.0 |  | Information and approval

## Slide 12: Exception sheets to CT plenary
TDoc # | Title | Rapporteurs | Sent for
None this time

## Slide 13: Release 15 Status
Title:
  CT aspects on 5G System –Phase 1 (CT1)
Objectives:
  After completion of the Study, specify the service-based interfaces (API)
  CT4 responsible for the specification of core-network SBIs (except PCC) and impacts on existing protocols (e.g. GTP, PFCP)
WID: 100% completed
Normative Phase:
  support the UE Reachability event on AMF Event Exposure service, as specified in TS 23.502 v15.9. 0 is enhanced by a new indication in the service request to allow the consumer NF to indicate whether the subscription is for "changes of UE reachability state" report (internal) or for "UE reachable for DL traffic" report (external). SA2 is informed about this and is asked for further clarification by an LS.

## Slide 14: Release 16 Status
Title:
  Load and Overload Control of 5GC Service Based Interfaces [LOLC] (CT4)
Objectives (e.g.):
  Choose and implement a solution for Load and overlaod control in 5GC.
Status:
  NF Service Consumer to signal either of the following scopes in OCI (Overload Control Information) sent to NF Service Producers (callback-URI or NF Service Instance, NF Service Set,..)
  For indirect communication an SCP may piggyback its own LCI and OCI in HTTP requests and responses
  a message may include multiple LCI/OCIs, with different scopes e.g. for a service instance and for a service set or OCI of V-SMF and of H-SMF
Next steps:
  Work is seen as completed
  WID completion: 100%

## Slide 15: Release 16 Status
Title:
  User data interworking, Coexistence and Migration [UDICOM] (CT4)
Objectives (e.g.):
  addresses normative stage 2 and stage 3 work needed to specify the service based interface between UDM and HSS.
Status:
  Clarified that Non-SBA interfaces to/from SMS-GMSC/IWMSC and SMS Router are either supported by the HSS or by the UDM in the Architecture for direct UDM-HSS interworking
  Clarified support of SMS over IP in scenarios without 2G/3G/4G accesses, e.g. the interactions between UDM and HSS (IMS) for MT SMS delivery over 5G NAS is described.
Next steps:
  Work is seen as completed
  WID completion: 100%

## Slide 16: Release 16 Status
Title:
  CT aspects on CT aspects of Access Traffic Steering, Switch and Splitting support in 5G system [ATSSS]
Objectives (e.g.):
  NRF services for selection of ATSSS capable SMF/UPF
  N4 reference point for support of Multi-Access Rules and MPTCP proxy control
  AMF “Namf_Communication” service for ATSSS
  Status (some agreements):
  Alignment with stage 2 requirement on the UPF capability of supporting RTT measurement without PMF, and the SMF shall be able to use such UPF capability to select proper UPF by adding new capability IE “rttWithoutPmf” to “AtsssCapability” data type. The new capability is only used by the UPF.
  PMF Control Information is extended to be disable PMF RTT measurements in the UPF for a UE that does not support such measurements. The UPF signals support of the feature via supported feature flags
Next steps:
  Work is seen as completed
  WID completion: 100%

## Slide 17: Release 16 Status
Title:
  CT aspects of optimisations on UE radio capability signalling [RACS] (CT4)
Objectives (e.g.):
  Specification of the UE Radio Capability Management Service exposed by the UCMF
  Specification of the interface between the UCMF and the MME
  Specification of interworking between core network nodes supporting RACS and core network nodes not supporting RACS
Status:
  No additional information is needed to be added to the version ID description in TS 23.003, the related editor’s note is deleted.
Next steps:
  Work is seen as completed.
  WID completion: 100%

## Slide 18: Release 16 Status
Title:
  CT aspects of SBA interactions between IMS and 5GC [eIMS5G_SBA] (CT4)
Objectives (e.g.):
  specify the service-based interface between IMS network entities and the HSS
Status:
  Requesting subscription data for a set of IMS Public Identities
  DSAI handling as described in legacy diameter Sh is incorporated, in eIMS, multiple DSAI tags will be allowed to be changed in the same request for the Application Server.
Next steps:
  Workitem is seen as completed.
  WID completion: 100%

## Slide 19: Release 16 Status
Title:
  Nudsf Service Based Interface [NUDSF](CT4)
Objectives:
  specify Nudsf service as a service as defined in 3GPP TS 23.502 and analysed in TR 29.808
    REST-style service operations to support Create, Read, Update and Delete
    Support Subscribe to Notifications and Notification of data change as an optional capability
    Support a search capability with a filter criteria on meta tags and multiple logical storage spaces
    Support common data types as well as the storage of binary data
Status:
  Adding the Subscribe to Notify mechanism to the Nudsf, an NF service consumer can subscribe to notification in the UDSF by a PATCH request and update it via a PUT
Next steps:
  Work is seen as completed
WID completion: 100%

## Slide 20: Release 16 Status
Title:
  Nsoraf Service Based Interface [NSORAF](CT4)
Objectives:
  specify Nsoraf service as a service as defined in 3GPP TS 23.122 (e.g. Definition of the protocol and interface aspects of the interactions between a NF Consumer and the new SOR-AF over the Nsoraf Service-based interface, clarify the impacts on UDM and UDR)
Status:
  Nudm_PP_Update service operation is agreed to be used to update the Steering of Roaming Information.
  SoR Information Retrieval Procedure is enhanced by access type used by the UE is added as query parameter in alignment with CT1 specification.
Next steps:
  Work is seen as completed
WID completion: 100%

## Slide 21: Release 16 Status
Title:
  CT aspects on Enhancement of network slicing [eNS] (CT4)
Objectives (e.g.):
  CT aspects on enhancement of network slicing: performing a new SMF selection during EPS to 5GS handover, AUSF service for Slice-Specific Secondary Authentication
  New service for NSSAAF/AUSF
TS 29.526 is version 1.0.0
Status:
  New specification for the new service procedure on NSSAAF is ready for approval after 1 meeting
  Inconsistency in stage 2 with regard to AAA-S address regarding conveyed by AMF to AUSF/NSSAAF needs to be solved by SA2 and SA3 further more it is not clear if the AAA-S address needs to be stored in UDM/UDR and can be retrieved from UDM/UDR. An LS is send to SA2 and SA3 asking for clarification.
Next steps:
  Work is seen as completed
  Resolving AAA-S address aspects will impact stage 3, this is seen as an essential correction for Rel-16
  WID completion: 100%

## Slide 22: Release 16 Status
Title:
  User Plane Gateway Function for Inter-PLMN Security [UPGF]
Objectives:
  Support of IPUPS (inter-PLMN User Plane Security) Functionality defined in TS 23.501.
Status:
  Update to the NRF to add means of announcing that UPF is configured for IPUPS in the UPF profile and selection of such a UPF.
  The N4 Interface is enhanced to signal to the SMF that the UPF is configured tom be used for IPUPS.
Next steps:
  It is open if the SMF can send an explicit indication that the UPF needs to/shall apply IPUPS

## Slide 23: Backward Incompatible Changes
In “Frozen” specification, with impact on other TSG WGs
TDoc # | Title | Source | Impacted TS | Impacted TSG WG
No CR was marked as backward incompatible this time.

## Slide 24: For Information to CT
  E-meeting in CT4.
  CT4#97E/#98E was held taking the feedback form CT4#96 into account
  First half of the meeting dedicated topics per day
  Deadline for technical comments on Thursday (~24hours before close of the meeting) provision of final versions of contributions by Friday to avoid last minute comments to avoid that delegates havbe to work over the weekend.
  A conference call per day was seen as a good practice to discuss topics which were identified as controversial/tricky/ping pong of emails.
  GoToMeeting works well for the conference calls
  Conference calls time from 12:00 UTC to 14:00 UTC were seen as the best compromise (late for delegates from Japan very early for delegates from US pacific coast).
  Meeting participation
  Number of registered delegates were similar as for F2F meetings.
  Number of active delegates was similar to F2F
  ~30 delegates were generating ~1500 email/meeting on the reflector created for the e-meeting

## Slide 25: For Action to CT
LS
Reply LS on port allocation to RAN3, CT, RAN
CT4 has discussed the topic that IANA is restrictive in allocating new port numbers for new interfaces. IANA has rejected the allocation of a port number for the W1 interface specified by RAN3. Several alternatives were discussed but no final preference by CT4 was provided. This needs detailed analysis. CT should decide if CT4 should start a study on this topic in Rel-17 time frame.
Remark:
Triggered by the rejection of the request from RAN3 to IANA, CT4 has chosen for the S17 (MME – UCMF) interface an OAM based solution (operator has to select and configure a port number out of the Private/Dynamic port number range commonly within his PLMN).

## Slide 26: Acknowledgement
The Chairman wants to:
  Thank CT4 delegates for their dedication and their excellent team spirit on the 5GS related specifications
  Thanks the CT4 vice chairs for their support before and during the meeting
  Thank the WI and spec rapporteurs for their priceless coordination work and the pre-editing work of the 5GC specifications and check of the Open API files
  Thank Kimmo for his hard work as MCC (and his guidelines)
  Thanks to ETSI support and providing IT facilities.

## Slide 27: Annex

## Slide 28: CRs for Conditional Approval
CRs with dependencies to other agreed CRs
TS | CR | Revision | Release | Title | C4 TD# | Other Affected Specs | Affected WG
29.230 | 0681 | 0 | Rel-16 | Authorized PLMNs and RATs for V2X | C4-202149 | 29.388-0004 | CT4
29.230 | 0682 | 0 | Rel-16 | Subscribed PC5 QoS Parameters for NR V2X | C4-202150 | 29.272-0817 | CT4
29.500 | 0113 | 1 | Rel-16 | Populating Recovery Information in the Binding Indication | C4-202376 | 23.527-0019 23.527-0020 | CT4
29.503 | 0453 | 1 | Rel-16 | Support of SMSoIP | C4-203622 | 23.632-0019 | CT4
29.504 | 0084 | 0 | Rel-16 | Coverage restriction data resource | C4-202019 | 29.505-0267 | CT4
29.504 | 0086 | 0 | Rel-16 | Location information retrieval for GMLC | C4-202155 | 29.505-0275 | CT4
29.504 | 0087 | 0 | Rel-16 | Resource LcsPrivacySubscriptionData | C4-202156 | 29.505-0276 | CT4
29.504 | 0095 | 0 | Rel-16 | Support of SMSoIP | C4-203338 | 23.632-0019 | CT4
29.504 | 0096 | 0 | Rel-16 | Resource LcsMobileOriginatedSubscriptionData | C4-203364 | 29.505-0288 | CT4
29.505 | 0287 | 1 | Rel-16 | Support of SMSoIP | C4-203623 | 23.632-0019 | CT4
29.510 | 0323 | 1 | Rel-16 | Recovery Time for NF Service Set and NF Set | C4-202375 | 23.527-0021 | CT4
29.518 | 0344 | 3 | Rel-16 | UE Reachability Event | C4-203434 | 29.518-0370 | CT4
29.571 | 0196 | 1 | Rel-16 | MDT Configuration data for 5G | C4-202399 | 29.503-0421 29.518-0322 | CT4
29.571 | 0198 | 0 | Rel-16 | HTTP redirection for indirect communication | C4-202099 | 29.500-0119 | CT4
29.571 | 0214 | 3 | Rel-16 | UPF Supports RTT Measurements without PMF | C4-203702 | 23.501-2303 | CT4

## Slide 29: CRs for Conditional Approval
CRs with dependencies to other groups agreed CRs
TS | CR | Revision | Release | Title | C4 TD# | Other Affected Specs | Affected WG
29.503 | 0394 | 3 | Rel-16 | Monitoring Configuration for event Loss of Connectivity | C4-203713 | 29.503-0284 23.502-2312 | CT4 SA2
29.503 | 0284 | 3 | Rel-16 | Monitoring Configuration for event UE reachability | C4-203669 | 29.503-0394 23.502-2312 | CT4 SA2
29.503 | 0393 | 1 | Rel-16 | Define the value range of NB-IoT UE priority | C4-202403 | 38.413-0156 | RAN3
23.632 | 0003 | 2 | Rel-16 | SMS | C4-202307 | 23.502- | SA2
23.632 | 0014 | 2 | Rel-16 | Common Network Exposure | C4-203339 | 23.501-2232 | SA2
29.244 | 0414 | 1 | Rel-16 | Aligning "MO Exception data" handling with stage 2 - UPF | C4-203465 | 23.501-2271 | SA2
29.244 | 0427 | 3 | Rel-16 | Downlink data reordering - new feature definition | C4-203666 | 23.501-2339 23.502-2280 | SA2
29.244 | 0435 | 2 | Rel-16 | PMF control information to enable/disable PMF RTT measurements | C4-203507 | 23.501-2303 | SA2
29.244 | 0437 | 1 | Rel-16 | 5GS Bridge and port information separation for Time Sensitive Communication | C4-203509 | 23.501-2230 | SA2
29.500 | 0121 | 3 | Rel-16 | Clarifications for scenarios with more than one SCP | C4-203498 | 23.501-2269 | SA2
29.502 | 0340 | 0 | Rel-16 | Registration with I-SMF insertion/change/removal and UP connection establishment | C4-202299 | 23.502-2115 | SA2
29.502 | 0343 | 3 | Rel-16 | Aligning "MO Exception data" handling with stage 2 | C4-203665 | 23.501-2271 23.502-2216 | SA2
29.502 | 0344 | 1 | Rel-16 | MA-PDU Session Release | C4-203557 | 23.502-2188 | SA2
29.502 | 0345 | 1 | Rel-16 | N4 information exchanged over N16a during PDU session release | C4-203500 | 23.502-2250 | SA2

## Slide 30: CRs for Conditional Approval
CRs with dependencies to other groups agreed CRs
TS | CR | Revision | Release | Title | C4 TD# | Other Affected Specs | Affected WG
29.502 | 0346 | 1 | Rel-16 | MA PDU Session re-activation | C4-203505 | 23.502-2199 | SA2
29.502 | 0349 | 1 | Rel-16 | QoS Monitoring Request to NG-RAN | C4-203543 | 23.502-2322 | SA2
29.503 | 0436 | 1 | Rel-16 | Removal of RG-TMBR | C4-203546 | 23.316-2038 | SA2
29.503 | 0440 | 1 | Rel-16 | Corrections of Enhance Coverage Restriction | C4-203545 | 23.501-2302 | SA2
29.503 | 0443 | 0 | Rel-16 | Correction on V2X Subscription data | C4-203275 | 23.287-0114 | SA2
29.505 | 0283 | 0 | Rel-16 | Correction on V2X Subscription data | C4-203277 | 23.501-2302 | SA2
29.510 | 0345 | 1 | Rel-16 | SCP profile registration and discovery | C4-203497 | 23.501-2269 23.502-2208 | SA2
29.510 | 0356 | 1 | Rel-16 | V-SMF Selection for Serving Full PLMN | C4-203570 | 23.501-2225 | SA2
29.515 | 0010 | 0 | Rel-16 | LDRreference | C4-203269 | 23.501-2302 | SA2
29.518 | 0354 | 1 | Rel-16 | Condition of MA-PDU Session Context Transfer | C4-203556 | 23.502-2188 | SA2
29.541 | 0003 | 0 | Rel-16 | Revert MO Exception Data Indication | C4-203260 | 23.501-2277 23.502-2216 | SA2
29.571 | 0218 | 1 | Rel-16 | Removal of RG-TMBR | C4-203544 | 23.316-2038 | SA2
29.571 | 0219 | 1 | Rel-16 | Update the RAT type definition | C4-203547 | 23.316-2040 23.501-2308 | SA2
29.571 | 0225 | 1 | Rel-16 | Aligning "MO Exception data" handling with stage 2 - Data types | C4-203474 | 23.501-2271 | SA2

## Slide 31: CRs for Conditional Approval
CRs with dependencies to other groups agreed CRs
TS | CR | Revision | Release | Title | C4 TD# | Other Affected Specs | Affected WG
29.572 | 0063 | 1 | Rel-16 | LDRreference | C4-203525 | 23.501-2302 | SA2
29.673 | 0001 | 1 | Rel-16 | Multiple Coding Formats Support in RAC-Information | C4-203483 | 23.502-2231 | SA2
29.673 | 0004 | 0 | Rel-16 | New application error at receiving out-dated UE RAC-ID | C4-203228 | 23.501-2257 | SA2
29.674 | 0002 | 1 | Rel-16 | Multiple Coding Formats Supports in RAC-Information | C4-203484 | 23.401-2255 | SA2
29.674 | 0003 | 0 | Rel-16 | New application error at receiving out-dated UE RAC-ID | C4-203229 | 23.401-3598 | SA2
29.500 | 0135 | 1 | Rel-16 | Client credentials assertion and authentication | C4-203496 | 33.501-0808 | SA3

## Slide 32: Thank You!
Peter Schmitt
3GPP TSG CT WG4 Chairman
Peter.schmitt@huawei.com