## Slide 1: CT WG1 Status Report to TSG CT#88
Peter Leis
CT1 chairman, Nokia

## Slide 2: TSG CT WG1 Officials
Peter Leis
TSG CT WG1 Chairman
ETSI
peter.leis@nokia.com
Lena Chaponniere
TSG CT WG1 ViceChair
ATIS lguellec@QTI.QUALCOMM.COM
Jörgen Axell
TSG CT WG1 ViceChair
ETSI
jorgen.axell@ericsson.com
Frederic Firmin
Secretary
MCC
frederic.firmin@etsi.org

## Slide 3: Meeting Calendar
Since the last CT plenary
  CT1#123-e (electronic)
    Only Rel-15 and Rel-16 in scope
  CT1#124-e (electronic)
    All releases in scope
Upcoming Meetings
  Electronic:
    CT1#125-e

## Slide 4: TSG CT WG1 Statistics
Number of handled documents
  CT1#123-e: 934
  CT1#124-e: 1198
Agreed CRs
  CT1#123-e: Cat B/C/F 302
  CT1#124-e: Cat B/C/F 394
Agreed pCRs
  CT1#123-e: 65
  CT1#124-e: 36
Attendances
  CT1#123-e: 108 registered
  CT1#124-e: 133 registered
Other information
  CT1#123-e had limited scope on Rel-15 and Rel-16
  CT1#124-e all releases in scope

## Slide 5: New agreed Study/Work Items led by CT1
TDoc # | Title | Source | Objectives
CP-201162 | New WID on Multi-device and multi-identity enhancements | Vivo | specify the stage 3 procedures related to the MuD service requirements in 3GPP TS 22.173 CR0128R4 in SP‑190824
CP-201163 | New WID on Stage-3 5GS NAS protocol development 17 | Ericsson | technical improvements and enhancements to 5GS NAS protocol, not of sufficient significance to be normally covered by a dedicated work item, also includes impact on EPS NAS protocol related to interworking with 5GS
CP-201164 | New WID on Protocol enhancements for Mission Critical Services | Ericsson | minor protocol and procedural enhancements to support existing Stage 3 solutions
CP-201165 | New WID on Stage-3 SAE Protocol Development | InterDigital | technical improvements and enhancements to EPS, not of sufficient significance to be normally covered by a work item
CP-201166 | New WID on Enhancement for the 5G Control Plane Steering of Roaming for UE in CONNECTED mode | NTT DoCoMo | to support the new requirements defined in Rel-17 for performing CP-SOR while the UE is in connected mode.
CP-201167 | New WID on IMS Stage-3 IETF Protocol Alignment | Nokia | protocol alignment between 3GPP Stage 3 IMS work and IETF and minor technical improvements and enhancements to IMS, not of sufficient significance to be normally covered by a work item
CP-201168 | New SID on Enhanced IMS to 5GC Integration Phase 2 | Huawei | investigate enhancements to the IMS architecture and capabilities to better utilize the new features and services of the 5GC system and to enhance the IMS FE to integrate with the new network functions of 5GC.

## Slide 6: Work Plan I
Name | Acronym | Start | End | % | WID
CT1 aspects of Vertical_LAN | Vertical_LAN | 14.03.2019 | 12.03.2020 | 99% | CP-190195
CT1 aspects of 5G_CIoT | 5G_CIoT | 14.03.2019 | 12.03.2020 | 99% | CP-190198
CT1 aspects of V2XAPP | V2XAPP | 06.06.2019 | 12.03.2020 | 100% | CP-191153
CT1 aspects of eV2XARC | eV2XARC | 06.06.2019 | 12.03.2020 | 99% | CP-191154
CT1 aspects of 5G_eLCS | 5G_eLCS | 07.03.2019 | 05.12.2019 | 99% | CP-190190
CT1 aspects of RACS | RACS | 06.06.2019 | 12.03.2020 | 100% | CP-191061
CT1 aspects of 5WWC | 5WWC | 07.03.2019 | 12.03.2020 | 100% | CP-190200
Legend Green row – Newly completed
Yellow row – on time for completion Red row – at risk for completion on time, below 70%
98 – no progress since the last plenary
98 - Updated

## Slide 7: Work Plan II
Name | Acronym | Start | End | % | WID
CT aspects of eMCData2 | eMCData2 | 14.03.2019 | 12.12.2019 | 100% | CP-192081
Protocol enhancements for Mission Critical Services | MCProtoc16 | 06.09.2018 | 20.12.2019 | 100% | CP-182110
Stage 3 for MC Communication Interworking with Land Mobile Radio Systems | MCCI_CT | 06.06.2018 | 12.09.2019 | 100% | CP-190203
Mission Critical system migration and interconnection | MCSMI_CT | 06.06.2018 | 12.12.2019 | 5% | CP-190203
Study on stages 2 and 3 of enhancements of ePWS | ePWS | 10.09.2018 | 14.06.2019 | 100% | CP-182228
CT1 aspects of ePWS | ePWS | 06.09.2018 | 12.03.2020 | 100% | CP-182228
CT1 aspects of MONASTERY2 | MONASTERY2 | 06.06.2019 | 12.03.2020 | 100% | CP-191152
Legend Green row – Newly completed
Yellow row – on time for completion Red row – at risk for completion on time, below 70%
98 – no progress since the last plenary
98 - Updated

## Slide 8: Work Plan III
Name | Acronym | Start | End | % | WID
CT1 aspects of Multi-device and multi-identity | MuD | 06.09.2018 | 14.06.2019 | 100% | CP-182227
CT1 aspects of eNS | eNS | 07.03.2019 | 05.12.2019 | 97% | CP-190196
CT1 aspects of PARLOS | PARLOS | 14.03.2019 | 12.12.2019 | 100% | CP-190197
CT1 aspects of ATSSS | ATSSS | 11.03.2019 | 09.12.2019 | 100% | CP-190201
CT1 aspect of 5G_SRVCC | 5G_SRVCC | 06.06.2019 | 12.03.2020 | 100% | CP-191062
CT1 Aspects of E2E_DELAY | E2E_DELAY | 14.03.2019 | 12.12.2019 | 100% | CP-190193
CT1 aspects of VBCLTE (no impact on CT1 anymore) | VBCLTE | 06.06.2019 | 12.03.2020 | 100% | CP-191110
Legend Green row – Newly completed
Yellow row – on time for completion Red row – at risk for completion on time, below 70%
98 – no progress since the last plenary
98 - Updated

## Slide 9: Work Plan IV
Name | Acronym | Start | End | % | WID
Signalling Improvements for Network Efficiency in 5GS | SINE_5G | 13.12.2018 | 12.12.2019 | 100% | CP-190142
CT1 aspects of xBDT | xBDT | 06.06.2019 | 12.03.2020 | 100% | CP-191113
IMS Stage-3 IETF Protocol Alignment | IMSProtoc16 | 13.12.2018 | 19.12.2019 | 100% | CP-183084
Stage-3 5GS NAS protocol development | 5GProtoc16 | 13.12.2018 | 19.12.2019 | 100% | CP-183087
Stage-3 SAE Protocol Development for Rel16 | SAES16 | 13.12.2018 | 19.12.2019 | 100% | CP-183088
Withdrawal of TS 24.323 from Rel-11, Rel-12, Rel-13 | ISAT-MO-WITHDRAW | 06.06.2019 | 12.03.2020 | 100% | CP-191151
CT1 aspects of SEAL | SEAL | 19.09.2019 | 12.03.2020 | 100% | CP-192255
CT1 aspects of eIMS5G_SBA | eIMS5G_SBA | 06.06.2019 | 12.03.2020 | 100% | CP-192023
Legend Green row – Newly completed
Yellow row – on time for completion Red row – at risk for completion on time, below 70%
98 – no progress since the last plenary
98 - Updated

## Slide 10: Work Plan V
Name | Acronym | Start | End | % | WID
CT aspects of enh2MCPTT | enh2MCPTT-CT | 06.12.2019 | 12.03.2020 | 100% | CP-193148
Video enhancement of IMS CAT/CRS/announcement services | eIMSVideo | 06.12.2019 | 12.03.2020 | 100% | CP-193149
CT1 aspects of URLLC | 5G_URLLC | 06.06.2019 | 12.03.2020 | 100% | CP-192022
CT1 aspects of support for integrated access and backhaul (IAB) | IABARC-CT |  | 29.06.2020 | 100% | new
CT1 aspects 5GS Enhanced support of Over the air (OTA) mechanism for UICC configuration parameter update | 5GS_OTAF | 19.09.2019 | 12.03.2020 | 100% | CP-192257
Legend Green row – Newly completed
Yellow row – on time for completion Red row – at risk for completion on time, below 70%
98 – no progress since the last plenary
98 - Updated

## Slide 11: TS sent to CT plenary
TDoc # | Title | Version | Rapporteurs | Sent for
CP-201173 | 3GPP TS 24.193 v2.0.0 Access Traffic Steering, Switching and Splitting (ATSSS); Stage 3 | 2.0.0 | Xingyue Zhou | Approval
CP-201181 | 3GPP TS 24.486 v2.0.0 on Vehicle-to-Everything (V2X) Application Enabler (VAE) layer; Protocol aspects; Stage 3 | 2.0.0 | Christian Herrero-Veron | Approval
CP-201180 | 3GPP TS 24.548 v2.0.0 on Network Resource Management - Service Enabler Architecture Layer for Verticals (SEAL); Protocol specification | 2.0.0 | Christian Herrero-Veron | Approval

## Slide 12: Status of older releases
Rel-13: 7 CAT F CRs on MCPTT were agreed
Rel-14: 6 CAT F CRs on Mission Critical items were agreed

## Slide 13: Release 15 Status
2 CRs on 5GS_Ph1-CT were agreed, both CRs are backward compatible
3 CRs on Mission Critical items were agreed
1 CR on IMS was agreed
Overall Rel-15 is stable

## Slide 14: Backward Incompatible Changes
In “Frozen” specification, with impact on other TSG WGs
TDoc # | Title | Source | Impacted TS | Impacted TSG WG
n/a |  |  |  | 

## Slide 15: Release 16 Status (I)
3 revised work items were agreed
2 revised work items were endorsed
Significant progress on Rel-16 in the two electronic meetings in Q2
ATSSS
  CT1 decided on the protocol for “Performance Management Function Protocol”, decision was taken during CT1#123-e
CT1 provides two exception sheets to CT#88-e -> eNS and vertical LAN
see next slide for more information on completion of work items

## Slide 16: Rel 16 – Status of work items
5WWC: The work is at 100% completion. However, CRs are expected on impacts from BBF LS LIAISE-394 and to align with stage-2.
5G_eLCS: The work is almost complete at 99% completion. ”UE initiated Event Reporting Procedure for Low Power Event Reporting and Triggered 5GC-MT-LR” may be fixed based on further analysis in CT1, an LS has been sent to SA2.
5G_CIoT: The work is almost complete at 99% completion. Work is expected to align with pending reply LSs from SA2 (already sent out by SA2) and SA3.
eV2XARC: The work is almost complete at 99% completion. It is expected that postponed CRs on support of TCP/IP for V2X in EPS will come back, further AT commands have to be completed (completely under CT1 responsibility).

## Slide 17: For Information to CT (I)
CT1 cancelled the July ad-hoc
CT1 has scheduled one electronic meeting in Q3 2020 -> CT1#125-e, 2020-08-20 to 2020-08-28
CT1 plans two electronic meetings in Q4 2020

## Slide 18: For Action to CT
n/a

## Slide 19: Experience with e-meeting
High number of emails in both electronic meetings resulted in very busy meetings:
  CT1#123-e roughly 3500 emails
  CT1#124-e roughly 4100 emails
During CT1#124-e we experienced delays in email distribution over the email exploder
Conference calls
  Used GoTo Meeting, timeslot 13:00 UTC to 15:00 UTC
  Can help to find way forward
Decision making over email not always easy
  sometimes slow (different timezones), no f2f offline discussion
  as a consequence, complex topics are more easily shifted out of the meeting

## Slide 20: Some stats, number of tdocs
E-meeting in February and April had limited scope
E-meeting in June had full scope
Chart: Number of tdocs in CT1
| Jan 2018 | Feb 2018 | Apr 2018 | May 2018 | Jul 2018 | Aug 2018 | Oct 2018 | Nov 2018 | Jan 2019 | Feb 2019 | Apr 2019 | May 2019 | Aug 2019 | Oct 2019 | Nov 2019 | Feb electronic | April electronic | June-electronic
begin of meeting | 377 | 400 | 422 | 472 | 531 | 404 | 548 | 479 | 350 | 376 | 438 | 450 | 720 | 535 | 525 | 571 | 562 | 765
end of meeting | 710 | 725 | 801 | 812 | 884 | 771 | 969 | 895 | 643 | 703 | 750 | 839 | 1135 | 920 | 940 | 840 | 895 | 1168

## Slide 21: Some stats, agreed CRs
Chart: CT1 - agreed CR/pCR
| Aug | Oct | Nov | Feb-e | April-e | June-e
agreedCR | 244 | 207 | 213 | 194 | 304 | 394
agreedpCR | 92 | 95 | 59 | 107 | 42 | 36
E-meeting in February and April had limited scope
E-meeting in June had full scope

## Slide 22: Acknowledgement
The CT1 Chairman wants to thank
Lena Chaponniere for chairing the breakout stream on “services” topics
Jörgen Axell for chairing the breakout stream on “IMS and MC” topics
Frédéric Firmin for his excellent support before, during and after the meeting
Most important the CT1 delegates for their dedication and hard work during very busy and demanding electronic meetings

## Slide 23: Annex

## Slide 24: CRs for conditional approval I
TDoc # | Title | Spec | CR# | Dependancy
C1-203962 | Service gap control: Exceptions to start of timer T3447 | 24,501 | 2308 | TS 23.502 CR 2204 (SA2)
C1-203462 | Corrections for Enhanced Coverage in 5GS for CIoT | 24,501 | 2316 | TS/TR 23.501 CR 2302 (SA2)
C1-204156 | Updates to non-allowed area restrictions | 24,501 | 2327 | TS 23.501 CR 2243 (SA2)
C1-204162 | Redirection of UE from N1 mode to S1 mode | 24,501 | 2372 | TS 24.501 CR 2077
C1-202638 | Initial Registration after 5G-SRVCC | 24,501 | 2115 | TS/TR 38.331 CR 1508 (RAN2)
C1-204119 | Provisioning of DNS server security information to the UE | 24,008 | 3226 | TS 24.301CR 3404, TS 24.501 CR 2345
C1-202705 | Allowed SSC mode for association between an application and a PDU session | 24,526 | 75 | TS 24501 CR 2183
C1-202706 | Handling of unallowed SSC mode | 24,501 | 2183 | TS 24.526 CR 0075
C1-204013 | IPv6 configuration for W-AGF acting on behalf of FN-RG | 24,501 | 2220 | TS 23.316 CR 2046 (SA2)
C1-204040 | Access network parameters | 24,502 | 134 | TS 23.502 CR 2291 (SA2)

## Slide 25: CRs for conditional approval II
TDoc # | Title | Spec | CR# | Dependancy
C1-204041 | Correction of TNGF procedure | 24,502 | 135 | TS 23.502 CR 2293 (SA2)
C1-204189 | SUPI/SUCI of N5GC devices | 24,502 | 143 | TS/TR 23.316 CR 2042 (SA2)
C1-202774 | Clarification S-NSSAI status in AMF for NSSAA | 24,501 | 2038 | TS 29.518/29.571 CR 0324/0202 (CT4)
C1-203938 | Adding AAA-S via NSSAAF to support NSSAA | 24,501 | 2228 | TS 23.501 CR2372, 23.502 CR2316 (SA2)
C1-204025 | Correction of coding of configuration of PC5 RAT selection and Tx profiles | 24,588 | 4 | TS 23.287 CR 0109 (SA2)
C1-204004 | Correction of coding of configuration of default mode of communication | 24,588 | 5 | TS 23.28 7 CR 0110 (SA2)
C1-204008 | Correction of coding of PC5 QoS mapping configuration | 24,588 | 7 | TS 23.287 CR 0113 (SA2)
C1-204010 | Correction of coding of validity timers | 24,588 | 9 | TS 23.287 CR 0109 (SA2)
C1-204003 | Correction of configuration of PC5 RAT selection and Tx profiles | 24,587 | 39 | TS 23.287 CR 0109 (SA2)
C1-204026 | Correction of configuration of default mode of communication | 24,587 | 40 | TS 23.287 CR 0110 (SA2)

## Slide 26: CRs for conditional approval III
TDoc # | Title | Spec | CR# | Dependancy
C1-204007 | Correction of PC5 QoS mapping configuration | 24,587 | 42 | TS 23.287 CR 0113 (SA2)
C1-203896 | Alignment of the name of cause#5 | 24,587 | 51 | TS24.587 CR 0016.
C1-203899 | Handling of PC5 unicast link ID update accept | 24,587 | 54 | TS 23.287. CR 0110, 0112 (SA2)
C1-203976 | Mapping between V2X Service ID and PFI for a PC5 unicast link establishment | 24,587 | 66 | TS 23.287 CR 0130 (SA2)
C1-203975 | Updating PC5 unicast link modification procedure | 24,587 | 67 | TS 23.287 CR 0130 (SA2)
C1-203782 | SRVCC from E-UTRAN to GERAN/UTRAN when IMS voice call is initiated in 5GS and support of scenario where the SCC AS sends a request to the HSS to retrieve the SRVCC data for the UE using SBA | 24,237 | 1298 | TS 29.328 CR 0632 (CT4)
C1-204123 | Sending CAG information list - option 1 | 23,122 | 522 | TS 24.501 CR 2128
C1-202840 | Providing configured human readable name for CAG-ID | 24,501 | 2009 | TS 23.501 CR 2267 (SA2)
C1-203814 | Clarification on the non-supported functions and procedures for SNPN | 24,501 | 2340 | TS 23.501 CR 2223 (SA2)
C1-203792 | Introduction of Bridge management information | 24,519 | 4 | TS 23.501 CR 2230 (SA2)

## Slide 27: Thank You!
Peter Leis
3GPP TSG CT WG1 Chairman
peter.leis@nokia.com