## Slide 1: CT WG3 Status Report to TSG CT#97e
Yali Yan
TSG CT WG3 Chair
Huawei

## Slide 2: TSG CT WG3 Officials
Yali Yan
CT3 Chair
yanyali@huawei.com
Narendranath Durga Tangudu
CT3 Vice Chair n.tangudu@samsung.com
Susana Fernández
CT3 Vice Chair
susana.fernandez@ericsson.com
Dongwook Kim
Secretary
MCC
Dongwook.Kim@etsi.org

## Slide 3: Meeting Calendar
Since the last CT plenary
  CT3#123-e (18th- 26th August, 2022)
Upcoming Meetings
  CT3#124-e, CANCELLED
  CT3#125, (14th - 18th November, 2022)

## Slide 4: TSG WG CT3 Statistics
CT3#123-e:
Number of handled documents
  787 documents allocated
Agreed CRs
  Cat B/C/F : 37/0/298
Agreed pCRs
  15
Attendances
  169 registered/ 158 attendants

## Slide 5: New/Revised agreed Study/Work Items led by CT3
TDoc # | Title | Source | Objectives | Release
CP-222128 | Revised WID on CT aspects of 5GMS AF Event Exposure (EVEX) | Qualcomm | The objective of this work item is to implement stage-3 for the stage-2 impacts of EVEX work on NEF and AF APIs. Revised to update the target completion plenary as CT#97e | Rel-17
CP-222131 | New WID on Rel-18 Enhancements of UE Policy Control (UEP18) | Ericsson | The objective is to specify the stage 3 procedures related to the technical improvements identified for UE Policy Control APIs in release 18. | Rel-18

## Slide 6: Rel-17 Work Plan (1/3)
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
880058 | Stage 3 of Multimedia Priority Service (MPS) Phase 2 | MPS2 | Rel-17 | C3 | 03/21 | 100% | 100% | CP-201207
880032 | PFD Management Enhancement | pfdManEnh | Rel-17 | C3 | 12/20 | 100% | 100% | CP-210183
890032 | Authentication and key management for applications based on 3GPP credential in 5G | AKMA-CT | Rel-17 | C3 | 06/21 | 100% | 100% | CP-203107
890072 | CT aspects on PAP/CHAP protocols usage in 5GS | PAP_CHAP | Rel-17 | C3 | 03/21 | 100% | 100% | CP-210251
900035 | CT aspects for Enabling Edge Applications | EDGEAPP | Rel-17 | C3 | 06/22 | 99% | 100% | CP-221106
910082 | CT aspects on Dynamically Changing AM Policies in the 5GC | TEI17_DCAMP | Rel-17 | C3 | 03/22 | 100% | 100% | CP-213205
910011 | N7 Interfaces Enhancements to Support GERAN and UTRAN | TEI17_NIESGU | Rel-17 | C3 | 09/21 | 100% | 100% | CP-211194
910085 | CT aspects on Dynamic Management of Group-based Event Monitoring | TEI17_GEM | Rel-17 | C3 | 03/22 | 100% | 100% | CP-220059
910088 | Enablers for Network Automation for 5G - phase 2 | eNA_Ph2 | Rel-17 | C3 | 03/22 | 100% | 100% | CP-213261
920053 | Enhancements of 3GPP Northbound Interfaces and Application Layer APIs | NBI17 | Rel-17 | C3 | 03/22 | 100% | 100% | CP-220058
920012 | Enhancement of 5G PCC related services in Rel-17 | en5GPccSer17 | Rel-17 | C3 | 03/22 | 100% | 100% | CP-220060
960021 | CT aspects of 5GMS AF Event Exposure | EVEX | Rel-17 | C3 | 06/22 | 95% | 100% | CP-222218
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
blue text - Updated text since last plenary

## Slide 7: Rel-17 Work Plan (2/3)
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
911036 | Study on enhanced IMS to 5GC Integration Phase 2 | FS_eIMS5G2 | Rel-17 | C3 | 03/21 | 100% | 100% | CP-201358
911035 | IMS Stage-3 IETF Protocol Alignment | IMSProtoc17 | Rel-17 | C3 | 09/21 | 100% | 100% | CP-201167
880053 | Service Based Interface Protocol Enhancement Release 17 | SBIProtoc17 | Rel-17 | C3 | 09/21 | 100% | 100% | CP-211088
900005 | Reliable Data Service Serialization Indication | RDSSI | Rel-17 | C3 | 09/21 | 100% | 100% | CP-203234
900003 | CT aspects on Same PCF Selection For AMF and SMF | TEI17_SPSFAS | Rel-17 | C3 | 09/21 | 100% | 100% | CP-211184
910057 | CT aspects of Access Traffic Steering, Switch and Splitting support in the 5G system architecture; Phase 2 | ATSSS_Ph2 | Rel-17 | C3 | 03/22 | 100% | 100% | CP-210136
910061 | CT aspects of support of enhanced Industrial IoT | IIoT | Rel-17 | C3 | 03/22 | 100% | 100% | CP-212267
910067 | CT aspects of Enhanced support of Non-Public Networks | eNPN | Rel-17 | C3 | 03/22 | 100% | 100% | CP-220309
910042 | Enhancement of Network Slicing Phase 2 | eNS_Ph2 | Rel-17 | C3 | 03/22 | 100% | 100% | CP-220096
910070 | CT aspects for Support of Uncrewed Aerial Systems Connectivity, Identification, and Tracking | ID_UAS | Rel-17 | C3 | 03/22 | 100% | 100% | CP-211333
910050 | CT Aspects of 5G eEDGE | eEDGE_5GC | Rel-17 | C3 | 03/22 | 100% | 100% | CP-212265
910054 | Enhancement to the 5GC LoCation Services-Phase 2 | 5G_eLCS_ph2 | Rel-17 | C3 | 03/22 | 100% | 100% | CP-211090
910073 | CT aspects of proximity based services in 5GS | 5G_ProSe | Rel-17 | C3 | 03/22 | 100% | 100% | CP-221267
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
blue text - Updated text since last plenary

## Slide 8: Rel-17 Work Plan (3/3)
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
920056 | BEst Practice of PFCP | BEPoP | Rel-17 | C3 | 09/21 | 100% | 100% | CP-212024
920057 | CT aspects of 5GC architecture for satellite networks | 5GSAT_ARCH-CT | Rel-17 | C3 | 09/21 | 100% | 100% | CP-211164
910057 | CT aspects of Enhanced application layer support for V2X services | eV2XAPP | Rel-17 | C3 | 03/22 | 100% | 100% | CP-211109
910080 | CT aspects on support for Signed Attestation for Priority and Emergency Sessions | TEI17_SAPES | Rel-17 | C3 | 09/21 | 100% | 100% | CP-210272
920046 | CT Aspects of Application Layer Support for Uncrewed Aerial Systems (UAS) | UASAPP | Rel-17 | C3 | 03/22 | 100% | 100% | CP-220303
920044 | CT aspects of the architectural enhancements for 5G multicast-broadcast services | 5MBS | Rel-17 | C3 | 06/22 | 85% | 100% | CP-222199
920050 | Enhanced Service Enabler Architecture Layer for Verticals | eSEAL | Rel-17 | C3 | 03/22 | 100% | 100% | CP-212098
930038 | System enhancement for redundant PDU session | TEI17_SE_RPS | Rel-17 | C3 | 03/22 | 100% | 100% | CP-212099
930042 | CT aspects for enabling MSGin5G Service | 5GMARCH | Rel-17 | C3 | 03/22 | 100% | 100% | CP-212268
940049 | Enhancements of 3GPP profiles for cryptographic algorithms and security protocols | eCryptPr | Rel-17 | C3 | 03/22 | 100% | 100% | CP-213083
930019 | CT aspects of NB-IoT/eMTC Non-Terrestrial Networks in EPS | IoT_SAT_ARCH_EPS | Rel-17 | C3 | 03/22 | 100% | 100% | CP-213273
940002 | Restoration of Profiles related to UDR | ReP_UDR | Rel-17 | C3 | 03/22 | 100% | 100% | CP-220100
950047 | CT aspects of Architecture Enhancement for NR Reduced Capability Devices | ARCH_NR_REDCAP | Rel-17 | C3 | 03/22 | 100% | 100% | CP-221265
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
blue text - Updated text since last plenary

## Slide 9: Rel-18 Work Plan (1/1)
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
960054 | Rel-18 Enhancements of 3GPP Northbound and Application Layer interfaces and APIs | NBI18 | Rel-18 | C3 | 12/23 | 0% | 0% | CP-221330
960060 | Service Based Interface Protocol Improvements Release 18 | SBIProtoc18 | Rel-18 | C3 | 12/23 | 0% | 0% | CP-221083
 | Rel-18 Enhancements of UE Policy Control | UEP18 | Rel-18 | C3 | 12/23 |  | 0% | CP-222131
 | IMS Stage-3 IETF Protocol Alignment | IMSProtoc18 | Rel-18 | C3 | 12/23 |  | 0% | CP-222177
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
blue text - Updated text since last plenary

## Slide 10: TS/TR sent to CT Plenary
TDoc # | Title | Version | Rapporteur | Sent for
CP-222129 | 3GPP TS 29.537 | 2.0.0 | Huawei | Approval
CP-222130 | 3GPP TS 29.580 | 2.0.0 | Huawei | Approval

## Slide 11: Exception sheet for work item
TDoc # | Title | Rapporteur | Remaining Issues | Expected Completion Date
N/A |  |  |  | 

## Slide 12: Pre-Release 17 Status
No CRs are agreed in pre-Release 15.
5 CRs (Cat. F) are agreed in Release 15, i.e. 4 CRs on 5GS_Ph1-CT, 1 CR on NAPS-CT WI.
6 CRs (Cat. F) are agreed in Release 16, i.e. 1 CR on eNA WI, 1 CR on 5G_eLCS WI, 1 CR on eV2XARC WI, 2 CRs on 5G_URLLC WI, 1 CR on eNAPIs WI.
Corrections not considered as FASMO are moved to further releases.

## Slide 13: Release 17 Status - General
37 CRs with Cat. B are agreed in Rel-17.
298 CRs with Cat. F are agreed in Rel-17.
Completion of 3 remaing work items (i.e. EDGEAPP, EVEX and 5MBS) to align with the feedback from stage 2 and any related additional requirements received during the meeting.
Continuous corrections or clarifications on other work items.
2 remaining new TSs (i.e. TS 29.537 and TS 29.580) are sent to the Plenary for Approval.
Contributions still expected in the upcoming meetings to do further corrections and/or alignment with other stage 3 specifications.

## Slide 14: Release 17 Status (1/6)
MPS2 [Multimedia Priority Service (MPS) Phase 2]
  Allocate value to FAILED_QOS_UPDATE for Specific-Action AVP in TS 29.214
pfdManEnh [PFD Management Enhancement]
  Correction on caching timer in Nnef_PFDManagement API
SBIProtoc17 [Service Based Interface Protocol Enhancement Release 17]
  Most CRs are related to alignment with SBI template, definition of description fields in the OpenAPI files etc.
AKMA-CT [Authentication and key management for applications based on 3GPP credential in 5G]
  Support of new Naanf_AKMA_ApplicationKey_AnonUser_Get service operation by reusing the definition of Naanf_AKMA_ApplicationKey_Get service operation
  An LS is sent to SA3 (C3-224730) on further clarification about the new Naanf_AKMA_ApplicationKey_AnonUser_Get service operation

## Slide 15: Release 17 Status (2/6)
EDGEAPP [CT aspects for Enabling Edge Applications] with 100% completion
  Completion of AF specific UE Id retrieval, e.g. definition of new application errors
  Support of failure handling and redirections for EES/ECS APIs
  Other miscellaneous changes (e.g. Removal of unused reference to OMA from TS 29.558, alignment with naming convention, etc.)
TEI17_DCAMP [CT aspects on Dynamically Changing AM Policies in the 5GC]
  Corrections on TEI17_DCAMP related procedures, e.g. notification about AF application AM context event/termination procedure
  Correction on Nbsf_Management Service operations, e.g. Wrong attribute names in the main body
IIoT [CT aspects of support of enhanced Industrial IoT]
  Corrections on Ntsctsf services (e.g. Ntsctsf_QoSandTSCAssistance and Ntsctsf_TimeSynchronization)
  Transferring the functionality of mapping between the external identifiers to the internal identifiers from the NEF to TSCTSF

## Slide 16: Release 17 Status (3/6)
eNPN [CT aspects of Enhanced support of Non-Public Networks]
  Default UE credentials for primary/secondary authentication
eNS_Ph2 [Enhancement of Network Slicing Phase 2]
  Support of 1:1 mapping between VPLMN S-NSSAI and HPLMN S-NSSAI when UE-Slice-MBR enforcement is used in roaming case, based on stage 2’s reply LS
ID_UAS [CT aspects for Support of Uncrewed Aerial Systems Connectivity, Identification, and Tracking]
  Introduction of CAA-Level UAV ID to the authorization response
  Other miscellaneous changes (e.g. definition of description and Operation Id fields, update of presence condition, etc.)
5G_ProSe [CT aspects of proximity based services in 5GS]
  Update the reference of the application errors for Naf_ProSe API

## Slide 17: Release 17 Status (4/6)
eEDGE_5GC [CT Aspects of 5G eEDGE]
  Support of User plane latency requirement via N5 interface
  Support of GET for Individual EAS Deployment Information Data resource
  Precedence handling of URSP guidance
  An LS is sent to CT4 for further clarification on feature negotiation for the indirect subscription
eNA_Ph2 [Enablers for Network Automation for 5G - phase 2]
  Finalization of data collection services (i.e. Nnwdaf/Ndccf/Nadrf/Nmfaf_(3ca)DataManagement services), based on late stage 2 requirements
  Resolution of the remaining Editor’s Notes for ML model, analytics subsets, multiple events supported by DCCF etc.
  Other miscellaneous corrections (e.g. incorrect cardinalities, and missing supported features)
  An LS is sent to SA2 on exposing the 5GS information to an untrusted AF
NBI17 [Enhancements of 3GPP Northbound Interfaces and Application Layer APIs]
  Most CRs are related to definition of Tags and OperationId fields, aligning the handling of application errors with other specifications

## Slide 18: Release 17 Status (5/6)
5MBS [CT aspects of the architectural enhancements for 5G multicast-broadcast services] with 100% completion
  Finalization of Multicast/Broadcast policy control (i.e. Npcf_MBSPolicyControl and Npcf_MBSPolicyAuthorization services), Multicast/Broadcast Service Function (i.e. Nmbsf_MBSUserService and Nmbsf_MBSUserDataIngestSession services), and NEF Multicast/Broadcast Multicast/Broadcast services based on the new stage 2 requirements
  TS 29.537 (Multicast/Broadcast Policy Control services) and TS 29.580 (Multicast/Broadcast Service Function services) are sent to the Plenary for Approval
eSEAL [Enhanced Service Enabler Architecture Layer for Verticals]
  Corrections on several SEAL APIs, e.g. update of Resource URI in the main body
5GMARCH [CT aspects for enabling MSGin5G Service]
  Update of the presence condition for some attributes

## Slide 19: Release 17 Status (6/6)
EVEX [CT aspects of 5GMS AF Event Exposure] with 100% completion
  Finalization of NEF/AF Data Collection and Reporting APIs, based on late stage 2 requirements
  Support of the Media Streaming Event Exposure service (i.e. Nnef_MSEventExposure) to support exposing the Data Collection service of DCAF to an untrusted consumer
Quite few contributions to enhance functionality & descriptions for different WIs (TEI17 + WI code CRs).
No contributions on the remaining WIs during this Plenary Cycle.

## Slide 20: Release 18 Status
Agreement or endorsement of new Rel-18 WIDs:
  1 new WID (UEP18) is agreed;
  1 new WID (IMSProtoc18) is endorsed.
No CRs are agreed in Rel-18.
Contributions considered as corrections or useful clarifications are moved to Rel-17.

## Slide 21: Backward Incompatible Changes
None

## Slide 22: For Information to CT
CT3 work focused on:
  Continuous corrections and completion of Rel-17 Work Items
  Agreeing/endorsing revised Rel-17 Work Items and new Release 18 Work Items
    The revised WID on 5MBS has been handled in CT3 but finally postponed due to no conclusion reached in other WG, CT3 agrees to endorse the WID as C3-224656 per CT3 aspects
  Essential corrections on Release 16 & Release 15 specifications.
CT1-CT3 coordination on Requesting V2XP, ProSeP or both at registration procedure that impact both groups
CT3-CT4 coordination required for some topics
  Functionality that affect both WGs, API design principles or work split for Work Items that impact both groups.
Rapporteurs organized several calls to collaborate with stage 2 about the additional requirements and/or the way forward for CT3 before the start of the meeting
E-meeting experience improves in each meeting
  Still the process is quite time consuming and reaching agreements is more difficult than in F2F meetings.

## Slide 23: For Action to CT
No identified action

## Slide 24: Acknowledgement
The Chair wants to thank
  Vice Chairs, Naren and Susana for their support in the CT3 management.
  MCC Dongwook for his big effort and good work to support CT3 before, during and after the meeting.
  ETSI support for IT facilities.
  All CT3 delegates, and specially TS rapporteurs, for their hard work, professionalism and commitment for the success of the challenging meeting.
  CT WG Chairs, CT Chair and MCCs for helping with the good practices in the handling of e-meetings and coordination activities.

## Slide 25: Annex

## Slide 26: CRs for conditional approval (1/3)
TDoc # | Title | Spec | CR# | Dependency
C3-224228 | Removal of the mapping of GPSIs and Group Identifiers to a SUPI list | 29.522 | 0666 | TS 23.502 CR 3516
C3-224263 | Mapping of GPSIs and Group Identifiers to a SUPI list | 29.565 | 0025 | TS 23.502 CR 3516
C3-224723 | Correction to UE-Slice-MBR handling for VPLMN S-NSSAI to HPLMN S-NSSAI mapping | 29.507 | 0227 | TS 23.501 CR #3670
C3-224559 | The events subscribed by the NEF | 29.122 | 0595 | TS 23.503 CR#0735
C3-224600 | The events subscribed by the NEF | 29.522 | 0683 | TS 23.503 CR#0735
C3-224637 | Define API resource clauses in Nnef_MBSUserDataIngestSession API | 29.522 | 0691 | TS 26.502 CR#0007
C3-224638 | Define API data model in Nnef_MBSUserDataIngestSession API | 29.522 | 0693 | TS 26.502 CR#0007
C3-224639 | Define Service and Service Operations in Nnef_MBSUserDataIngestSession API | 29.522 | 0694 | TS 26.502 CR#0007
C3-224640 | Define OpenAPI file of Nnef_MBSUserDataIngestSession API | 29.522 | 0695 | TS 26.502 CR#0007

## Slide 27: CRs for conditional approval (2/3)
TDoc # | Title | Spec | CR# | Dependency
C3-224704 | Adding the support of MBS Service Requirements for the Nnef_MBSSession API | 29.522 | 0699 | TS 29.571 CR#0366
C3-224657 | Modification of data type for Network slice capability Enablement API | 29.549 | 0094 | TS 23.434 CR#0107
C3-224577 | Updates to Media Streaming QoE metrics Event | 29.517 | 0076 | TS 26.501 CR#0040
C3-224578 | Updates to Media Streaming Consumption Event | 29.517 | 0077 | TS 26.501 CR#0040
C3-224579 | Updates to Media Streaming Network Assistance Invocation Event | 29.517 | 0078 | TS 26.501 CR#0040
C3-224580 | Updates to Media Streaming Dynamic Policy Invocation Event | 29.517 | 0079 | TS 26.501 CR#0040
C3-224581 | Updates to Media Streaming Access Event | 29.517 | 0080 | TS 26.501 CR#0040
C3-224582 | Updates to Media Streaming QoE metrics Event | 29.591 | 0089 | TS 26.501 CR#0040
C3-224583 | Updates to Media Streaming Consumption Event | 29.591 | 0090 | TS 26.501 CR#0040

## Slide 28: CRs for conditional approval (3/3)
TDoc # | Title | Spec | CR# | Dependency
C3-224584 | Updates to Media Streaming Network Assistance Invocation Event | 29.591 | 0091 | TS 26.501 CR#0040
C3-224585 | Updates to Media Streaming Dynamic Policy Invocation Event | 29.591 | 0092 | TS 26.501 CR#0040
C3-224586 | Updates to Media Streaming Access Event | 29.591 | 0093 | TS 26.501 CR#0040
C3-224690 | Support of Reason header for handling of Identity header errors | 29.165 | 1032 | TS 24.229 CR#6564

## Slide 29: Thank You!
Yali Yan
3GPP CT WG3 Chair
yanyali@huawei.com