## Slide 1: CT WG4 Status Report to TSG CT#97
Peter Schmitt
3GPP TSG CT WG4 Chair, Huawei

## Slide 2: TSG CT4 Officials
Peter Schmitt
TSG CT WG4 Chair
CCSA
peter.schmitt@huawei.com
Song Yue
TSG CT WG4 Vicechair
CCSA songyue@chinamobile.com
Kimmo Kymalainen
Secretary
MCC
kimmo.kymalainen@3gpp.org
Hiroshi Ishikawa
TSG CT WG4 Vicechair
TTC hiroshi.ishikawa.ev@nttdocomo.com

## Slide 3: Meeting Calendar
Since the last CT plenary
  Ordinary:
    none
  E-meetings replacing ordinary meeting:
    CT4#111E (electronic meeting)
Upcoming Meetings
  Ordinary:
    CT4#113 Toulouse (France)
  E-meetings replacing ordinary meeting :
    -
  CT4 agreed to cancel CT4#112 (October) meeting.
  One Meeting in Q1 2023 is seen as sufficient.

## Slide 4: TSG WG CT4 Statistics
Number of handled documents
  639 in CT4#111E*
  *Draft revisions are not counted
Agreed CRs
  Cat B(19)/F(237)/D(2) CT4#111E
Agreed pCRs
  17 CT4#111E
Attendances
    CT4#111E (E-Meeting): 163 active on reflector and during conference calls: ~30
Other information
    some statistics
  Exchange of 1319 emails during the meetings on CT4 meeting reflector
  During the meeting on 7 days conference calls using Microsoft Teams
  CT4#111E was 7 days long

## Slide 5: New/revised agreed Study/Work Items led by CT4
TDoc # | Title | Source | Objectives
None this time

## Slide 6: New/revised endorsed Study/Work Items by CT4
TDoc # | Title | Source | Objectives
CP-222xxx | Enhancements of UE Policy and AM Policy Control | Ericsson | The objectives to add the Update of UDM services to enable eDRX parameter for NR RedCap devices

## Slide 7: Work Plan (1/5)
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
blue text - Updated text since last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
910068 | CT4 aspects of eNPN | eNPN | Rel-17 | C4 | Fri 11/03/22 | 100% | 100% | 
910055 | CT4 aspects of 5G_eLCS_ph2 | 5G_eLCS_ph2 | Rel-17 | C4 | Fri 11/03/22 | 100% | 100% | 
910071 | CT4 aspects for ID_UAS | ID_UAS | Rel-17 | C4 | Fri 11/03/22 | 100% | 100% | 
911031 | CT4 aspects of 5GC architecture for satellite networks | 5GSAT_ARCH-CT | Rel-17 | C4 | Fri 11/03/22 | 100% | 100% | 
910062 | CT4 aspects of support of enhanced Industrial IoT | IIoT | Rel-17 | C4 | Fri 11/03/22 | 100% | 100% | 
910002 | CT4 aspects of the architectural enhancements for 5G multicast-broadcast services | 5MBS | Rel-17 | C4 | Sat 12/03/22 | 99% | 100% | 
910051 | CT4 aspects of 5G eEDGE | eEDGE_5GC | Rel-17 | C4 | Fri 11/03/22 | 100% | 100% | 
920054 | CT4 aspects of NBI17 | NBI17 | Rel-17 | C4 | Sat 12/03/22 | 100% | 100% | CT4 impacts removed

## Slide 8: Work Plan (2/5)
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – exception sheet
black text - no change since the last plenary
blue text - Updated text since last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
910043 | CT4 aspects of eNS_Ph2 | eNS_Ph2 | Rel-17 | C4 | Fri 11/03/22 | 100% | 100% | 
910064 | CT4 aspects of Enabling Multi-USIM Devices | MUSIM | Rel-17 | C4 | Fri 11/03/22 | 100% | 100% | 
910007 | Start of Pause of Charging via User Plane | SPOCUP | Rel-17 | C4 | Fri 11/06/21 | 100% | 100% | 
900002 | Restoration of PDN Connections in PGW-C/SMF Set | RPCPSET | Rel-17 | C4 | Fri 18/12/20 | 100% | 100% | 
900037 | Enhancement of Inter-PLMN Roaming | EoIPR | Rel-17 | C4 | 12/03/22 | 100% | 100% | 
910058 | CT4 aspects of ATSSS_Ph2 | ATSSS_Ph2 | Rel-17 | C4 | Fri 11/03/22 | 100% | 100% | 
910089 | CT4 aspects of eNA_Ph2 | eNA_Ph2 | Rel-17 | C4 | Fri 11/03/22 | 100% | 100% | 
910074 | CT4 aspects of 5G_ProSe | 5G_ProSe | Rel-17 | C4 | Fri 11/03/22 | 90% | 100% | 

## Slide 9: Work Plan (3/5)
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – exception sheet
black text - no change since the last plenary
blue text - Updated text since last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
890033 | CT4 aspects of AKMA | AKMA-CT | Rel-17 | C4 | 12/03/22 | 100% | 100% | 
880051 | CT4 aspects of MPS2 | MPS2 | Rel-17 | C4 | 12/03/22 | 100% | 100% | 
890029 | CT4 aspects of SMS_SBI | SMS_SBI | Rel-17 | C4 | 11/03/22 | 90% | 100% | 
880014 | CT4 aspects of BEPoP | BEPoP | Rel-17 | C4 | 12/03/22 | 100% | 100% | 
900036 | Stage 3 (CT4) of eCPSOR_CON | eCPSOR_CON | Rel-17 | C4 | 11/03/22 | 100% | 100% | 
910004 | CT aspects of Integration of GBA into SBA | GBA_5G | Rel-17 | C4 | 11/03/22 | 100% | 100% | 
930045 | CT4 aspects on CT aspects of Support for Minimization of service Interruption | MINT | Rel-17 | C4 | 11/03/22 | 100% | 100% | 
910046 | CT4 aspects on TEI17_SPSFAS | TEI17_SPSFAS | Rel-17 | C4 | 11/06/21 | 100% | 100% | 
930039 | CT4 aspects on System enhancement for redundant PDU session | TEI17_SE_RPS | Rel-17 | C4 | 11/03/22 | 100% | 100% | 
910083 | CT4 aspects on TEI17_DCAMP | TEI17_DCAMP | Rel-17 | C4 | 12/03/22 | 100% | 100% | 

## Slide 10: Work Plan (4/5)
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – exception sheet
black text - no change since the last plenary
blue text - Updated text since last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
910086 | CT4 aspects on TEI17_GEM | TEI17_GEM | Rel-17 | C4 | Sat 12/03/22 | 100% | 100% | 
920001 | CT aspects of Support of different slices over different Non 3GPP access | TEI17_N3SLICE | Rel-17 | C4 | Sun 20/06/21 | 100% | 100% | 
920082 | CT4 aspects of N7 Interfaces Enhancements to Support GERAN and UTRAN | TEI17_NIESGU | Rel-17 | C4 | 12/09/21 | 100% | 100% | No impact on CT4 specification
880054 | CT4 aspects of SBIProtoc17 | SBIProtoc17 | Rel-17 | C4 | 12/03/22 | 100% | 100% | 
911033 | CT4 aspects of FS_eIMS5G2 | FS_eIMS5G2 | Rel-17 | C4 | 8/12/21 | 100% | 100% | 
900001 | Study on restoration of profiles related to UDR | FS_ReP_UDR | Rel-17 | C4 | 10/12/21 | 100% | 100% | 
890002 | Study on Port Number Allocation Alternatives for New 3GPP Interfaces | FS_PortAl | Rel-17 | C4 | 12/03/22 | 100% | 100% | 
940100 | CT aspects of Architecture Enhancement for NR Reduced Capability Devices | ARCH_NR_REDCAP | Rel-17 | C4 | 12/03/22 | 100% | 100% | 
940050 | Enhancements of 3GPP profiles for cryptographic algorithms and security protocols | eCryptPr | Rel-17 | C4 | 12/03/22 | 100% | 100% | 

## Slide 11: Work Plan (5/5)
Legend Green row – Newly completed
Yellow row – outstanding issues, currently on time Red row – behind estimated time schedule
black text - no change since the last plenary
blue text - Updated text since last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
940002 | Restoration of profiles related to UDR | ReP_UDR | Rel-17 | C4 | 12/03/22 | 100% | 100% | 
940003 | Enhancement on the GTP-U entity restart | EGTPUR | Rel-17 | C4 | 12/03/22 | 100% | 100% | 
950001 | Port Number Allocation Alternatives for New 3GPP Interfaces | PortAL | Rel-17 | C4 | 12/03/22 | 100% | 100% | 
950002 | Non-Seamless WLAN offload authentication in 5GS | NSWO_5G | Rel-17 | C4 | 12/03/22 | 100% | 100% | 
960069 | CT4 aspects on enhancement of RAN slicing for NR | NRslice | Rel-17 | C4 | 10/06/22 | 100% | 100% | 
800045 | Study on IETF QUIC Transport for Service Based Interfaces | FS_QUIC | Rel-18 | C4 | 12/03/22 | 80% | 80% | 
960001 | NWID on Service Based Interface Protocol Improvements Release 18 | SBIProtoc18 | Rel-18 | C4 | /12/23 | 0% | 5% | 
960002 | SID on NRF API enhancements to avoid signalling and storing of redundant data | FS_NRFe | Rel-18 | C4 | /06/23 | 0% | 10% | 
960066 | CT4 aspects for Enabling Edge Applications | EDGEAPP | Rel-17 | C4 | 10/06/22 | 100% | 100% | 
970?? | Rel-18 Enhancements of UE Policy | UEP18 | Rel-18 | C4 | /12/23 |  | 0% | 

## Slide 12: TS/TR sent to CT plenary
TDoc # | Title | Version | Rapporteurs | Sent for
CP-222074 | TS 29.553 5G System; 5G ProSe Anchor Services | 1.0.0 | CATT | Information and approval

## Slide 13: Exception sheets to CT plenary
TDoc # | Title | Rapporteurs | Sent for
None this time

## Slide 14: Release 15 Status
1 essential corrections is agreed for Rel15 (3 for CT#96, 3 for CT#95, 4 for CT#94) on the WID 5GS_Ph1-CT.
solves a misalignment between SA3 specification on handling of the modification policy in the receiving SEPP
The CR is agreed by consensus and we agreed that it fulfill FASMO criteria.

## Slide 15: Release 16 Status
26 essential corrections are agreed for Rel-16 (23 for CT#96, 47 for CT#95, 48 for CT#94)
The correction were in the area of the following WIs:
  5G_CIoT, 5G_eSBA, 5G_SRVCC, eIMS5G_SBA, ETSUN, SBIPROTOC16, TEI16, Vertical_LAN, 5GS_Ph1-CT.
  All CRs are agreed by consensus and we agreed that they fulfill FASMO criteria.

## Slide 16: Release 17 Status
Overall Rel-17
187 category F, D CRs are agreed for Rel-17 (138 for CT#96 152 for CT#95 and 117 for CT#94e)
10 category B CRs are agreed for Rel-17 (29 for CT#96 137 for CT#95 and 147 for CT#94e)
The work plan provides an overview of the work items we are currently active on (see slide 7 to 12)
The slides 17 to 20 provides an extract of the work which might be of interest by CT
1 TS is send for information and approval

## Slide 17: Release 17 Status
Title:
  Service-based support for SMS in 5GC(CT4 Lead) [SMS_SBI] (CT4)
Objectives (e.g.):
  Specify service-based interfaces which allow SMSF and UDM to only make use of SBA services in 5GC and avoid resorting to legacy MAP and Diameter interfaces within the PLMN and in roaming scenarios
Key Highlights for CT Plenary‘ s attention:
  SMSRegistrationInfo Data type is extended to signal SBI support indication for IP-SM-GW
  Introduce new Nnef_SMService_MoForwardSm service operation to support SBI-based MO SM transmit.
Next steps:
  Work is seen as completed.
  WID completion: 100%

## Slide 18: Release 17 Status
Title:
  CT4 aspects of proximity based services in 5GS [5G_ProSe] (CT4)
Objectives (e.g.):
  This work is to specify the CT aspects of proximity based services in 5GS, a new 5G ProSe Anchor Function is introduced by stage 2
Key Highlights for CT Plenary‘ s attention:
  TS 29.553 5G ProSe Anchor Services is send for information and approval
  NAI formats of PRUK ID and 5G PRUK ID are specified according to SA3 definition in TS 33.503..
Next steps:
  Work is seen as completed
  WID completion: 100%

## Slide 19: Release 17 Status
Title:
  CT aspects of the architectural enhancements for 5G multicast-broadcast services [5MBS] (CT4)
Objectives :
  The objective of this work item is to specify protocol enhancements and related APIs for 5G multicast-broadcast services based on the normative stage 2 technical specifications
  For MB-SMF provided services for the new 5BMS features
Key Highlights for CT Plenary‘ s attention:
  Alignment with 23.247 with regard to MBS service requirement( e.g. related to QoS requirements').
  The usage of the flag PLLSSM (Provide Low Layer Source Specific Multicast address) indicating in the MBSN4mbReq-Flags IE to request the MB-UPF to provide a lower layer SSM address is clarified.
  Alignment with stage 2 that the user plane between MBSTF and MB-UPF is a unicast tunnel.
Next steps:
  small alignments with stage 2 are expected (SA3 and SA4 meeting closed at the same time)
  Work is seen as completed
  WID completion: 100%

## Slide 20: Release 17 Status
Title:
  Service based Interface protocol improvements [SBIProtoc17] (CT4)
Objectives (e.g.):
  Introduction of optimisations and improvements on SBI services.
Key Highlights for CT Plenary‘ s attention:
  The 3gpp-Sbi-Originating-Network-Id shall contain the source PLMN ID or SNPN ID and shall be inserted by the sending SCP, the sending SEPP or the receiving SEPP respectively, if they can determine the source network ID. Details are specified in TS 33.501 and SA3 is informed about this agreed CR.
  The result message to a Query to the NRF is enhance to provide reasons and details for not finding an NF profile matching the search criteria
Next steps:
  Work is seen as completed
  WID completion: 100%

## Slide 21: Release 18 Status
Title:
  Service based Interface protocol improvements [SBIProtoc18] (CT4)
Objectives (e.g.):
  Introduction of optimisations and improvements on SBI services.
Key Highlights for CT Plenary‘ s attention:
  It is clarified that as forbidden areas a Area code can be provided (similar to Zone codes) instead of long list of TAIs by the UDM
  New feature is introduced to allow that the NF Service Consumer may also indicate to the NSSF that the subscription is for all TAI(s) associated with the AMF Set
Next steps:
  Capture optimizations' and improvements which are not covered by any other Rel-18 WID and which are not seen as essential to be introduced in an earlier release.
  WID completion: 5%

## Slide 22: Release 18 Status
Title:
  Study on NRF API enhancements to avoid signalling and storing of redundant data [FS_NRF] (CT4)
Objectives (e.g.):
  Introduction of optimisations and improvements on SBI services.
Key Highlights for CT Plenary‘ s attention:
  first version of TR 29.831 0.1.0 is agreed as basis for future work
  Key Issue for Avoiding Duplicate Configuration and Transmission of UE Identifier Range and 1 possible solution to the key issue is agreed
Next steps:
  Continue to add key issues and possible solution.
  WID completion: 10%

## Slide 23: Backward Incompatible Changes
In “Frozen” specification, with impact on other TSG WGs
TDoc # | Title | Source | Impacted TS | Impacted TSG WG
No CR was marked as backward incompatible this time.

## Slide 24: For Information to CT
  E-meeting in CT4.
  CT4#111e were held taking the feedback from previous e-meetings into account
  The first 4 days of the meeting we had dedicated topics per day
  A conference call per day was seen as a good practice to discuss topics which were identified as controversial/tricky/ping pong of emails. The conference calls were scheduled for 3 hours.
  Microsoft teams works well for the conference calls.
  Conference call’s time from 12:00 UTC to 15:00 UTC very late for delegates from Japan (due to summer time in Europe and US) and very early for delegates from US pacific coast.
  Chair's notes were provide before and after each conference call and at eve (21:00 UTC) every day on the server.
  Meeting participation
  Number of registered delegates was similar as for F2F meetings 3 years ago.
  Number of active delegates on the reflector and participating in the conference calls were similar to F2F 3 years ago.
  Controversial topics are still tricky and occupy a lot of time and emails until solved or postponed.

## Slide 25: For Information to CT
  Rel-15 and Rel-16 corrections
  All Rel-15 and Rel-16 corrections are agreed as essential corrections.
Rel-17
  The CRs were agreed using the status of stage 2 at the beginning of the CT4 meeting.
  Coordination with SA4 worked well a number of calls took place to align.
  Due to the fact that SA2, SA3, SA4 had agreed stage 2 CRs which may impact specifications in CT4 area alignment CRs are expected in Q4.
Rel-18
  We started the work but mainly on topics in CT area
  We had some initial discussion on possible upcoming work based on ongoing stage 2 work.

## Slide 26: For Action to CT
None this time

## Slide 27: Acknowledgement
The Chair wants to:
  Thank CT4 delegates for their hard work, their dedication and their excellent team spirit and to be open for compromises during the discussions via email and in the conference calls
  Thanks the CT4 vice chairs for their support before and during the meeting.
  Thank the WI and spec rapporteurs for their priceless coordination work and the pre-editing work of the 5GC specifications and check of the Open API files. The number of open API files are increasing but handled by the same number of delegates
  Thank Kimmo for his excellent work and support as MCC
  Thanks to ETSI support and providing the IT facilities.

## Slide 28: Annex

## Slide 29: CRs for Conditional Approval
CRs with dependencies to other agreed CRs
TD# | Title | TS | CR | Other Aff Specs | Affected WG
C4-224560 | WLAN location information for interworking between ePDG connected to EPC and 5GS | 29.571 | 0369 | 29.512-0950 | CT3
C4-224542 | PGW Change Info | 29.274 | 2057 | 23.007-0382 | CT4
C4-224155 | PGW Change Info | 29.502 | 0571 | 23.007-0382 | CT4
C4-224611 | PEI Information | 29.503 | 0932 | 29.505-0445 | CT4
C4-224391 | PEI Information | 29.504 | 0194 | 29.505-0445 | CT4
C4-224623 | MSC Server Identity in Namf_Location_EventNotify during SRVCC handover | 29.518 | 0763 | 29.274-2059 | CT4
C4-224624 | MSC Server Identity in Namf_Location_EventNotify during SRVCC handover | 29.518 | 0764 | 29.274-2060 | CT4
C4-224557 | 5GPRUK ID Common Data Type | 29.571 | 0373 | 23.003-0644 | CT4
C4-224615 | Defining the "indication that the PCF has to be contacted" | 29.532 | 0034 | 23.247-0109 | SA2

## Slide 30: Thank You!
Peter Schmitt
3GPP TSG CT WG4 Chair
Peter.schmitt@huawei.com