## Slide 1: Consideration on Rel-18 Planning in Stage 3
Biao Long
China Telecom

## Slide 2: Background
Observation 1: Observations from Rel-17 Stage 3
  The Stage 3 of Rel-17 had been frozen on March 2022(TSG#95) but still 27 Exceptions across CT WGs
  The OpenAPI/ASN.1 of Rel-17 had been frozen on June 2022(TSG#96) but still 15 Exceptions across CT WGs
Observation 2: Observations from Rel-18 Stage 2(Focus on SA2 )
  Overloaded items compared to previous releases(28 Rel-18 WIDs + 7 TEI18 items)
  Some of them are likely to be delayed, especially for the large items.(Many exception requests are expected.)
  Observation 3: Most of the meetings are arraged as the F2F meetings in 2023.
  The work capacity in the F2F meeting vs. e-meeting?
  It will be overloaded for the colleagues attending the F2F meeting.
How to handle the Rel-18 stage 3 work for 9 months between stage 2 and stage 3 freeze time?

## Slide 3: Proposals
Proposal 1: Delay freeze time of Rel-18 Stage 2 by one quarter
  The freeze time of Rel-18 Stage 3 will be delayed by one quarter accordingly.
Proposal 2: Extend the gap between stage 2 and stage 3 freeze time from 9 months to 12 months in Rel-18.
  Keep the original freeze time of Rel-18 Stage 2.
Proposal 3: Keep the original R18 planning.
  How to make sure the stage 3 work will be completed on time?
  Proposal X: ……
  We are open to discuss.

## Slide 4
Thank you！