3GPP TSG-CT Meeting #109	CP-252124

- Beijing, P.R. China; 15th – 16th September 2025

Source:	CT1

Title:	Rel-19 Work Item Exception for MMTel_App

Document for:	Approval

Agenda Item:	19.1

3GPP™ Work Item Exception

# Title : 		CT aspects for application enablement aspects for MMTel

## Acronym  : 	MMTel_App

## Unique Identifier :	1070037

Release 19 Submission form

| Feature / Item: | MMTel_App |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: | ME: X | AN: | CN: X | Others (specify): |
| Expected Completion Date: | Dec 2025 (CT#110) |  |  |  |  |
| Service(s) impacted: | Application enablement aspects for MMTel |  |  |  |  |
| Specification(s) affected: | TS 24.392 |  |  |  |  |
| Task(s) within work which are not complete: | CT1 needs to complete normative specification to: 1. finalize the JSON schemas; 2. define the ZIP container structure; 3. define the SEAL subscription (JSON) and map all TS 24.542 operations unambiguously; and 4. conduct clean-up of TS 24.392 (e.g. resolves ENs), i.e. the details of subscription request sent to the MMTel Enabler server. |  |  |  |  |
| Consequences if not included in Release ZZ: | Features associated with the incomplete tasks will be not be supported. |  |  |  |  |

Abstract of document:

This document provides a summary of the remaining tasks under the remit of CT1, as part of the MMTel_App Work Item, and requests to CT an extension to the completion date in order to finalize those tasks at CT#110 in December 2025.

The remaining tasks are all related to TS 24.392, which is sent for information to CT#109. These tasks are shown under the "Task(s) within work which are not complete" in the submission form above.

Contentious Issues:

None