## Slide 1: Status Report RAN WG1
3GPP RAN WG1 Chair
Younsun Kim
RP-230822

## Slide 2: Executive Summary
RAN1 specifications up to Rel-17 are stable
RAN1 was tasked to complete work on Rel-18 UAV and Rel-18 dedicated BW<5MHz in Q2
  Work on UAV has been completed but work on dedicated BW<5MHz requires an additional meeting
For other ongoing Rel-18 study/work items, overall progress was adequate but few WIs face risk of not being completed in time (details to follow)
RAN1#112bis-e | April 17th – April 26th, 2023 | e-meeting | LTE/NR maintenance and Rel-18 SI/WIs
RAN1#113 | May 22nd – May 26th, 2023 | Incheon, Korea | Rel-18 SI/WIs
RAN #100 | June 12th – June 14th, 2023 | Taipei | 

## Slide 3: Delegates in RAN1
RAN1#112bis-e had 1085 registered participants and 636 attended participants
RAN1#113 had 1170 registered participants and 594 attended participants
In 2019, 460 per meeting
381
604 per meeting in the last 3 F2F meetings

## Slide 4: Tdocs submitted to RAN1
RAN1 continues to have over 2000 tdocs per meeting
Chart: tdocs
| #106b-e | #107-e | #107b-e | #108-e | #109-e | #110 | #110-bis | #111 | #112 | #112b-e | #113
 | 2013 | 2241 | 835 | 2159 | 2685 | 2609 | 2480 | 2220 | 2248 | 2036 | 1973

## Slide 5: Online sessions
Up to 3 parallel sessions were used for online discussions
  In general, online time used per WI/SI was roughly proportional to the number of TUs per WI/SI assigned by RAN
  For UE features, RAN1#112bis-e used 300 minutes and RAN1#113 used 900 minutes
  All online sessions in both RAN1 meetings were accessible via GTW
Rel-18 WI/SIs | AI/ML | Position | MIMO | Sidelink | Duplex | NW EnSav | NTN | Cov Enh | LP-WUS | Mobility | RedCap | XR | <5MHz | UAV | ITU Sat Eval | UE features
RAN assigned TUs | 3 | 3 | 3 | 2 | 2 | 2 | 1 | 1 | 1 | 1 | 1 | 1 | 0.5 | 0.5 | 0.5 | 
Time in RAN1#112b-e (GTW time) | 682 min | 682 min | 484 min | 440 min | 319 min | 341 min | 230 min | 242 min | 193 min | 242 min | 220 min | 193 min | - | 100 min | 33 min | 300 min
Time in RAN1#113 | 810 min | 810 min | 690 min | 540 min | 410 min | 510 min | 330 min | 240 min | 375 min | 210 min | 180 min | 180 min | 150 min | - | 30 min | 900 min

## Slide 6: Offline sessions
Up to 2 parallel sessions were used for organized offline discussions
  For RAN1#112bis-e, organized offline sessions were used only when needed to resolve a specific issue and the offline sessions were announced at least 20 hours in advance
  For RAN1#113, time for organized offline sessions were assigned roughly in proportion to the WI/SI TUs
  Remote participants had access to offline sessions via MS Teams in RAN1#112bis-e but not in RAN1#113
Rel-18 WI/SIs | AI/ML | Position | MIMO | Sidelink | Duplex | NW EnSav | NTN | Cov Enh | LP-WUS | Mobility | RedCap | XR | <5MHz | UAV | ITU Sat Eval | Higher layer
RAN assigned TUs | 3 | 3 | 3 | 2 | 2 | 2 | 1 | 1 | 1 | 1 | 1 | 1 | 0.5 | 0.5 | 0.5 | 
Time in RAN1#112b-e (GTW time) |  | 120 min |  | 120 min | 60 min |  | 120 min | 180 min | 180 min | 60 min |  |  |  | 60 min | 60 min | 
Time in RAN1#113 | 470 min | 450 min | 465 min | 240 min | 300 min | 450 min | 270 min | 220 min | 420 min | 150 min | 60 min | 165 min | 90 min |  |  | 660 min

## Slide 7: Other Information on RAN1 for 2023.Q1
Additional effort was spent by RAN1 on post meeting email discussions to handle various topics in Q2 of 2023 (listed below)
  Review of Rel-18 draft CRs
  LS to RAN2 on Rel-18 RRC parameters
  Description of dynamic TDD schemes in Duplex TR
  Evaluation results and observations for LP-WUS
  Endorsement of alignment CRs

## Slide 8
E-UTRA

## Slide 9: Overview of Rel-18 LTE WIs
Title |  | Completed? |  | Target completion date |  | SR
 |  | RAN1 | Overall | Agreed | Proposed | 
(RAN2-led) IoT (Internet of Things) NTN (non-terrestrial network) enhancements | WI | No | No | RAN#101 | RAN#101 | RP-231309
 | Disputed
red | Proposal for change

## Slide 10: Rel-18 LTE Draft CRs, RRC Parameters, UE Features
Review of Rel-18 draft CRs on IoT-NTN has started in RAN1 (in RAN1#113)
First LS on Rel-18 IoT-NTN RRC parameters has been sent to RAN2 (R1-2306270)
First LS on Rel-18 IoT-NTN UE features has been sent to RAN2 (R1-2306222)
Rel-18 draft CRs, RRC parameters, and UE features will be further updated in RAN1#114 (Aug)

## Slide 11: LTE Summary
LTE specifications up to Rel-17 are stable
  There was only 1 tdoc submitted
  There were no endorsed CRs
Rel-18 LTE (IoT NTN)
  Adequate progress in all topics – on track for completion (RAN1 part)

## Slide 12
5G NR

## Slide 13: Overview of Rel-18 NR WI/SIs
Title |  | Completed? |  | Target completion date |  | SR
 |  | RAN1 | Overall | Agreed | Proposed | 
NR MIMO evolution for downlink and uplink | WI | No | No | RAN#101 | RAN#101 | RP-231039
NR sidelink evolution | WI | No | No | RAN#101 | RAN#101 | RP-230908
Expanded and Improved NR Positioning | WI | No | No | RAN#101 | RAN#101 | RP-231092
Enhanced support of reduced capability NR devices | WI | No | No | RAN#101 | RAN#101 | RP-230902
Network energy savings for NR | WI | No | No | RAN#101 | RAN#101 | RP-230914
NR network-controlled repeaters | WI | YES | No | RAN#101 | RAN#101 | RP-231014
Enhancement of NR Dynamic Spectrum Sharing (DSS) | WI | YES | No | RAN#101 | RAN#101 | RP-231114
Multi-carrier enhancements for NR | WI | YES | No | RAN#101 | RAN#101 | RP-231171
Further NR coverage enhancements | WI | No | No | RAN#101 | RAN#101 | RP-231195
Study on Artificial Intelligence (AI)/Machine Learning (ML) for NR air interface | SI | No | No | RAN#101 | RAN#101 | RP-230987
Study on evolution of NR duplex operation | SI | No | No | RAN#101 | RAN#101 | RP-231144
Study on low-power Wake-up Signal and Receiver for NR | SI | No | No | RAN#101 | RAN#101 | RP-231021
(RAN2-led) NR support for UAV (Uncrewed Aerial Vehicles) | WI | YES | No | RAN#101 | RAN#101 | RP-231276
(RAN2-led) XR enhancements for NR | WI | No | No | RAN#101 | RAN#101 | RP-231056
(RAN2-led) NR NTN (Non-Terrestrial Networks) enhancements | WI | No | No | RAN#101 | RAN#101 | RP-230913
(RAN2-led) Further NR mobility enhancements | WI | No | No | RAN#101 | RAN#101 | RP-231311
(RAN4-led) NR support for dedicated spectrum less than 5MHz for FR1 | WI | No | No | RAN#101 | RAN#101 | RP-230986
(RAN4-led) Support for BWP operation w/o restriction in NR | WI | YES | No | RAN#101 | RAN#101 | RP-231206
(RAN-led) Study on Self-Evaluation towards the 3GPP submission of an IMT-2020 Satellite RAT | SI | No | No | RAN#102 | RAN#102 | RP-231291
 | Disputed
red | Proposal for change

## Slide 14: NR Summary: Maintenance
NR specifications up to Rel-17 are stable
  No Cat-F CRs were endorsed for Rel-15 (for the last 3 quarters)
  5 Cat-F CRs were endorsed for Rel-16 (12 in 2022.Q4  9 in 2023.Q1  5 in 2023.Q2)
  24 Cat-F CRs were endorsed for Rel-17 (105 in 2022.Q4  40 in 2023.Q1  24 in 2023.Q2)
Rel-17 NR UE feature list is stable

## Slide 15: NR Summary: Rel-18 Details (1/4)
NR MIMO evolution for downlink and uplink
  Adequate progress in all topics – on track for completion in Q3 (RAN1 part)
Expanded and improved NR positioning
  Adequate progress in all topics – on track for completion in Q3 (RAN1 part)
Enhanced support of reduced capability NR device
  Adequate progress in all topics – on track for completion in Q3 (RAN1 part)
Further NR mobility enhancements
  Adequate progress in all topics – on track for completion in Q3 (RAN1 part)
Further NR coverage enhancements
  Adequate progress in all topics – on track for completion in Q3 (RAN1 part)
Complete the specification support for BandWidth Part operation without restriction in NR
  RAN1 part of the WI has been completed – relevant draft CR has been reviewed
NR support for UAV (Uncrewed Aerial Vehicles)
  There was no consensus on the need for new UE UAV capabilities – RAN1 part of the WI has been completed

## Slide 16: NR Summary: Rel-18 Details (2/4)
Network energy savings for NR
  Adequate progress in all topics – but there is still quite a bit of detail that needs to be finalized in Q3
XR enhancements for NR
  Adequate progress in all topics – on track for completion in Q3 (RAN1 part)
  RAN1 discussed “PDCCH monitoring resumption after UL NACK after PDCCH skipping is started”
    In RAN1#112bis-e, text proposal alternatives to implement the feature were provided in R1-2304042 (by the moderator based on email discussions). The text proposal alternatives were to be discussed and finalized so that RAN1 can submit a converged text proposal to RAN. However, during the review process, CATT and Intel expressed sustained objections on the candidate TPs. They also expressed sustained objections on the support of this feature.
    In RAN1#113, RAN1 reviewed candidate TPs but was not able to converge
      Candidate TPs: R1-2304494 (vivo, MTK, Ericsson, Xiaomi, ZTE, Sanechips, China Telecom, China Unicom, Qualcomm, LGE, Huawei, HiSilicon, Google, Meta, Apple), R1-2303312 (Nokia, NSB), R1-2306088 (TP in page 6 from CATT)
      Most of the companies were supportive of both the TP in R1-2304494 and the TP in R1-2306088 (page 6) but there was at least one objection to each of the TPs
TEI
  RAN1 endorsed three TEI proposals in 2023.Q2
  To align the TEI CR submission across WGs, RAN1 CRs on Rel-18 TEI will be submitted in RAN#102 (December)

## Slide 17: NR Summary: Rel-18 Details (3/4)
Study on Artificial Intelligence (AI)/Machine Learning (ML) for NR air interface
  Adequate progress in all topics – but there is still quite a bit of detail that needs to be finalized in Q3
  RAN1 requests RAN decision on whether to include further discussions on potential specification of CSI prediction for UE-sided model use case as part of Rel-18 AI/ML (details in the status report, RP-230987)
Study on evolution of NR duplex operation
  Adequate progress in all topics – on track for completion in Q3 (RAN1 part)
Study on low-power wake-up signal and receiver for NR
  Adequate progress in all topics – but there is still quite a bit of detail that needs to be finalized in Q3
Study on Self-Evaluation towards the 3GPP submission of a IMT-2020 Satellite Radio Interface Technology
  Progressing as planned
  Finalized the evaluation methodology in Q2 and will start collection/discussion of evaluation results in Q3

## Slide 18: NR Summary: Rel-18 Details (4/4)
NR sidelink evolution
  Behind schedule
  Lots of details need to be finalized in order to complete the WI – it will be very challenging
  RAN1 work on SL coexistence has been completed
  RAN1 work on SL CA did not start
NR NTN enhancements
  Behind schedule
  RAN1 has a deadlock situation on down-selection of alternatives for combinations of UE and gNB receive-transmit time difference measurements – considering the discussions so far, it does not seem feasible to complete the work in Q3
NR support for dedicated spectrum less than 5MHz for FR1
  RAN1 work is incomplete (details of CORESET#0 TX using less than 24 PRBs)

## Slide 19: Rel-18 NR Draft CRs, RRC Parameters, UE Features
Review of Rel-18 NR draft CRs has started in RAN1 (in RAN1#112bis-e and RAN1#113)
  Only for select WIs: MIMO, sidelink, positioning, RedCap, network controlled repeaters, multi-carrier enhancement, NR-NTN, dedicated spectrum less than 5MHz, mobility enhancement, eDSS, BWP without restriction, and endorsed TEIs
First LS on Rel-18 NR RRC parameters has been sent to RAN2 (R1-2306270)
  Only for select WIs: MIMO, sidelink, positioning, RedCap, network controlled repeaters, multi-carrier enhancement, eDSS, BWP without restriction, and endorsed TEIs
First LS on Rel-18 NR UE features has been sent to RAN2 (R1-2306225)
  Only for select WIs: MIMO, sidelink, positioning, RedCap, network controlled repeaters, multi-carrier enhancement, eDSS, BWP without restriction, dedicated spectrum less than 5MHz, NR-NTN, and endorsed TEIs
Rel-18 draft CRs, RRC parameters, and UE features will be further updated in RAN1#114 (Aug)

## Slide 20: Future Meetings
RAN1 will have one meeting in 2023.Q3
  RAN1#114 (August 21~25, Toulouse, France) will be a F2F meeting with 1-way remote attendance
To meet the functional freeze target date of 2023.Q3 for Rel-18, RAN1 will have
  Update/Review Rel-18 draft CRs for final CR submission to RAN#101
  Update/Review Rel-18 higher layer signaling parameters for RAN2, RAN3
  Update/Review Rel-18 UE features for RAN2

## Slide 21: Concluding Remarks
RAN1#112bis-e and RAN1#113 focused on
  Rel-18 study/work item discussions
  Critical maintenance issues (in RAN1#112bis-e only)
  Responses to incoming LSs
Highly appreciate:
  Patrick Merias for his always efficient and excellent support
  Vice-chairs David Mazzarese and Xiaodong Xu for sharing the e-meeting management
  Editors Brian Classon (TS36.212), Vijay Nangia (TS36.213), Satoshi Nagata (TS38.201), Alexandros Manolakos (TS38.202), Sorour Falahati (TS37.213), Stefan Parkvall (TS36.211, TS38.211), Yan Cheng (TS38.212), Aris Papasakellariou (TS38.213), Mihai Enescu (TS38.214), Daewon Lee (TS38.215)
  Shinya Kumagai and Ralf Bendlin for leading UE features discussions
  All feature leads/moderators for leading discussions in each respective feature
  All delegates for active and enthusiastic discussion, and being constructive in driving consensus
  Special thanks to TTA for hosting the meeting in Incheon – all aspects of the RAN1 meeting arrangement were outstanding