## Slide 1: Status Report RAN WG2 to TSG-RAN #100
v0
Johan Johansson
RAN2 Chair (MediaTek Inc)
AI: 5.2
Revision History:

## Slide 2: RAN WG2 meetings in this Q
R2 121-bis-e, Electronic Meeting
  April 17th – 26th
  Full Agenda, Maintenance mainly offline, clarification type enhancements lower priority.
R2 122, Incheon, Korea
  May 22nd – 26th
  Full Agenda

## Slide 3: NR & Joint WIs Rel-15 and Rel-16
- Agreed CRs Does not include Cat A CRs
- Drafts include no of offline drafts on the
meeting server
- Tdocs include both input tdocs and revisions. - The first 3 NR items represents the common Agenda item, with all other Wis (i.e. all except V2X, NR Pos, NR SON MDT)
  NR Rel-16 and earlier Q2 2023
  NR and Joint WIs
    31 CRs agreed (not incl Cat A CRs), was 25 last Q
    No NBC CRs.
Chart: 122 NR Maintenance R15 R16
| Stage-2 | User Plane | Control Plane | NR V2X | NR Positioning | NR SON MDT
Agreed CRs | 1 | 0 | 18 | 3 | 7 | 2
Tdocs 122 | 6 | 0 | 71 | 13 | 23 | 14
Drafts | 17 | 14 | 15
Chart: 121bis-e NR Maintenance R15 R16
| Stage-2 | User Plane | Control Plane | NR V2X | NR Positioning | NR SON MDT
IPA CRs | 0 | 0 | 11 | 3 | 6 | 0
Tdocs 121bis-e | 4 | 3 | 76 | 26 | 29 | 8
Drafts | 18 | 155 | 54 | 57

## Slide 4: NR & Joint WIs Rel-17
- Agreed CRs Does not include Cat A CRs
- Drafts include no of offline drafts on the
meeting server
- Tdocs include both input tdocs and revisions.
- The first 3 NR items represents the common Agenda item, with all other WIs.
  Rel-17 Q1 2023
  NR and Joint WIs
    117 CRs agreed (not incl Cat A CRs), was 95 last Q
    CRs with interoperability issues, see appendix.
Chart: 122 NR Maintenance R17
| Stage-2 | User Plane | Control Plane | MBS | SL Relay | NR NTN | ePos | SONMDT | enh SL
Agreed CRs | 4 | 7 | 35 | 12 | 12 | 15 | 15 | 7 | 10
Tdocs 122 | 13 | 15 | 116 | 44 | 41 | 38 | 28 | 18 | 32
Drafts | 3 | 91 | 9 | 81 | 32 | 8 | 66
Chart: 121bis-e NR Maintenance R17
| Stage-2 | User Plane | Control Plane | MBS | IIOT URLLC | Small Data | SL Relay | NR NTN | ePos | SONMDT | enh SL | Rach Ind Part
IPA CRs | 0 | 1 | 16 | 10 | 0 | 3 | 5 | 10 | 10 | 0 | 3 | 0
Tdocs 121bis-e | 5 | 9 | 103 | 38 | 2 | 15 | 34 | 43 | 36 | 14 | 34 | 1
Drafts | 51 | 349 | 82 | 33 | 75 | 129 | 73 | 133

## Slide 5: EUTRA Rel-17 and Earlier
- Agreed CRs Does not include Cat A CRs
- Drafts include no of offline drafts on the
meeting server
- Tdocs include both input tdocs and revisions. - The first 5 NR items represents the common Agenda item, with all other Wis (i.e. all except V2X, NR Pos, NR SON MDT)
  EUTRA Rel-17 and earlier Q2 2023.
  EUTRA WIs
    8 CRs agreed (not incl Cat A CRs), was 16 last Q
    No NBC CRs.
Chart: 122 EUTRA Maintenance
| R17- LTE and IoT | R17 IoT-NTN | R15- V2X and SL | R16- Pos
Agreed CRs | 2 | 8 | 0 | 0
Tdocs 122 | 8 | 21 | 0 | 0
Drafts | 4
Chart: 121bis-e EUTRA Maintenance
| R17- LTE and IoT | R17 IoT-NTN | R15- V2X and SL | R16- Pos
IPA CRs | 0 | 5 | 0 | 1
Tdocs 121bis-e | 3 | 21 | 0 | 18
Drafts | 34 | 22

## Slide 6: Rel-17 and earlier
Remarks
  NR: Around 20% increase in agreed CRs compared to last quarter after many quarters with steady decrease. Most CRs have very small impact. RAN2 Chair: See no reason for concerns, a potential reason is that current Quarter had two WG meetings with Maintenance Agenda.
  EUTRA: Not many CRs at all, and steady decrease in agreed CRs. Rel-17 IoT-NTN the dominant contributor.

## Slide 7: Rel-18
- Drafts include no of offline drafts on the
meeting server
- Tdocs include both input tdocs and revisions.
Chart: 122 Rel-18
| NC Repeater | eiPos | Nw Energy Saving | fMobEnh | XR | IoT NTN enh | NR NTN enh | UAV | eSLRelay | IDC | eMBS | Mob IAB | feSONMDT | eQOE | SL evo | AI ML | Dual TXRX MUSIM | MT SDT | eRedcap | NR MIMO evo | NR CovEnh 2 | SI LPWUS | Timing URLLC | TEI18 | Other
IPA CRs | 6 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 5 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 11 | 7
Tdocs 122 | 42 | 95 | 87 | 155 | 140 | 71 | 107 | 60 | 112 | 38 | 50 | 55 | 95 | 38 | 108 | 96 | 0 | 39 | 61 | 27 | 24 | 27 | 23 | 75 | 111
Drafts | 30 | 12 | 4 | 29 | 41 | 22 | 55 | 17 | 44 | 58 | 13 | 9 | 55 | 100 | 15 | 58 | 54
Chart: 121bis-e Rel-18
| NC Repeater | eiPos | Nw Energy Saving | fMobEnh | XR | IoT NTN enh | NR NTN enh | UAV | eSLRelay | IDC | eMBS | Mob IAB | feSONMDT | eQOE | SL evo | AI ML | Dual TXRX MUSIM | MT SDT | eRedcap | NR MIMO evo | NR CovEnh 2 | SI LPWUS | Timing URLLC | TEI18 | Other
Tdocs 121bis-e | 51 | 98 | 60 | 155 | 135 | 83 | 118 | 70 | 106 | 7 | 65 | 44 | 40 | 37 | 92 | 90 | 46 | 0 | 61 | 30 | 13 | 28 | 23 | 36 | 62
Drafts | 58 | 195 | 30 | 135 | 163 | 140 | 254 | 70 | 177 | 68 | 16 | 16 | 34 | 83 | 98 | 52 | 26 | 20 | 59 | 56

## Slide 8: Rel-18: RAN2 led items
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
941106 | Core part: NR NTN (Non-Terrestrial Networks) enhancements | NR_NTN_enh-Core | 12/2023 | 35% | RP-230809 | 60% | --
940104 | Core part: IoT (Internet of Things) NTN (non-terrestrial network) enhancements | IoT_NTN_enh-Core | 12/2023 | 50% | RP-223519 | 65% | --
941105 | Core part: NR support for UAV (Uncrewed Aerial Vehicles) | NR_UAV-Core | 12/2023 | 40% | RP-230782 | 60% | --
941102 | Core part: NR sidelink relay enhancements | NR_SL_relay_enh-Core | 12/2023 | 50% | RP-223501 | 65% | -
941100 | Core part: Mobile Terminated-Small Data Transmission (MT-SDT) for NR | NR_MT_SDT-Core | 09/2023 | 37% | RP-222993 | 75% | --
940199 | Core part: Enhancements of NR Multicast and Broadcast Services | NR_MBS_enh-Core | 12/2023 | 45% | RP-221458 | 60% | --
981139 | Core Part: XR (eXtended Reality) enhancements for NR | NR_XR_enh-Core | 12/2023 | 10% | RP-223502 | 45% | 
940198 | Core part: Further NR mobility enhancements | NR_Mob_enh2-Core | 12/2023 | 45% | RP-223520 | 60% | --
941103 | Core part: In-Device Co-existence (IDC) enhancements for NR and MR-DC | NR_IDC_enh-Core | 12/2023 | 70% | RP-213589 | 90% | RAN2 CRs Ready and Endorsed. WI is complete from RAN2 point of view.
941101 | Core part: Dual Transmission/Reception (Tx/Rx) Multi-SIM for NR | NR_DualTxRx_MUSIM-Core | 12/2023 | 30% | RP-230751 | 40% | -

## Slide 9: Rel-18: Comments Selected other items
UID | Name | Acronym | GR | Target | Old % | WID | New % | Change or comment
940194 | Core part: Multi-carrier enhancements for NR | NR_MC_enh-Core | R1 | 06/2023 |  | RP-222251 |  | R2 CRs For UL TX switching Ready and Endorsed. This part is complete from RAN2 perspective. RRC parameters for multi-cell-single-DCI-scheduling not received from RAN1 in time to make CRs.
970179 | Core part: NR network-controlled repeaters | NR_netcon_repeater-Core | R1 | 06/2023 |  | RP-230175 |  | R2 CRs Ready and Endorsed, WI complete from RAN2 point of view
940084 | SI: Study on Artificial Intelligence (AI)/Machine Learning (ML) for NR Air Interface | FS_NR_AIML_air | R1 | 12/2023 |  | RP-221348 |  | R2 Chair report: Some UE vendors want to include for evaluation in the SI: EVEX as a mechanism for Data collection for training for UE-side AIML algorithms. This has been blocked in RAN2 at two meetings by sustained objections, and it seems difficult to progress on this in R2 unless TSG RAN intervenes. R2 Chair General Comment: Still difficult to progress in R2 due to dependency on R1 progress and the unusual R1 R2 scope overlap where R1 seems to be specifying signalling. Significant Risk that this item towards conclusion will need significantly more time for sufficient progress in R2.

## Slide 10: Specific RAN2 Tasks
Intra-band EN-DC combinations (from TSG RAN 97): RAN tasks RAN4 and RAN2 to have more discussion.
  REPORT Q2 2023:
  R2 Provides complete CRs to this TSG RAN.

## Slide 11: RAN2 Load - statistics
Chart: 
| R2 116-e | R2 116bis-e | R2 117-e | R2 118-e | R2 119-e | R2 119bis-e | R2 120 | R2 121 | R2 121bis-e | R2 122
Tdocs (no) | 2348 | 2055 | 2170 | 2462 | 2332 | 1709 | 2192 | 2295 | 2072 | 2237
Chart: On-line (h)
| R2 116bis-e | R2 117-e | R2 118-e | R2 119-e | R2 119bis-e | R2 120 | R2 121 | R2 121bis-e | R2 122
GTW (h) | 57 | 80.9 | 76.2 | 67.8 | 68.5 | 114 | 117.75 | 71.5 | 110
Chart: AT Tech Offline Disc
| R2 116-e | R2 116bis-e | R2 117-e | R2 118-e | R2 119-e | R2 119bis-e | R2 120 | R2 121 | R2 121bis-e | R2 122
Email Disc (no) | 124 | 103 | 187 | 180 | 137 | 92 | 98 | 94 | 105 | 109
Chart: Drafts Offline Folders
| R2 116-e | R2 116bis-e | R2 117-e | R2 118-e | R2 119-e | R2 119bis-e | R2 120 | R2 121 | R2 121bis-e | R2 122
Draft files (no) | 2957 | 2351 | 4229 | 4236 | 2846 | 1948 | 1027 | 1081 | 3015 | 956
Draft size (MB) | 474 | 357 | 851 | 1550 | 800 | 301 | 164 | 146 | 471 | 208

## Slide 12: RAN2 load - overtime
121bis-e overtime | MON | TUE | WED | THU | FRI | MON | TUE | WED
MAIN | 40 | 31 | 23 | 47 | 1 | 43 | -1 | 12
BO1 | 6 | 11 | 6 | 18 | 15 | 50 | 19 | 32
BO2 | 4 | 15 | 15 | 16 | 9 | 3 | 22 | 70
RAN2 121bis-e On-Line Time =
Nominal time + OverTime
63 + 8.5 = 71.5 h
122 overtime | MON | TUE | WED | THU | FRI
MAIN | 10 | 15 | - | 15 | 5
BO1 | - | 5 | 20 | 5 | -
BO2 | - | 45 | - | - | -
RAN2 122 On-Line Time =
Nominal time + OverTime
108 + 2 = 110 h

## Slide 13: RAN2 Load - Remarks
Load of physical meetings is no issue.
The high offline intensity of e-meetings is an issue. Having open ended or non-prepared discussions offline results in very high overhead.
As we can rely on physical meetings for open ended discussions, Suggest to / expect to limit the scope of e-meetings quite significantly, A: Subtopics whose detail scope can be specific can be treated. B: Maintenance can be treated. It is anyway treated somewhat inefficiently, and it is assumed that companies have done significant pre-filtering.

## Slide 14
Thank you R2 leadership:
Juha Korhonen (MCC)
Tero Henttonen (RAN2 Vice Chair)
Sergio Parolari (RAN2 Vice Chair)
Kyeongin Jeong (session chair)
Nathan Tenny (session chair)
Diana Pani (session chair)
Hu Nan (session chair)
Dawid Koziol (session chair)
Thank you for your support last quarter
Sasha Sirotkin (session chair)
Yi Guo (session chair)
Mattias Bergstrom (session chair)
Eswar Vutukuri (session chair)
Erlin Zheng (session chair)
Qianxi Lu, who temporarily Chaired instead of Kyeongin at R2 121bis-e.
Thank you
Rapporteurs, volunteers and diligent reviewers.

## Slide 15: Appendix: TEI report The TEI Report lists the TEI related CRs agreed by RAN2 in 2023 Q1. Cat A CRs not listed (see tdoc lists)

## Slide 16: TEI Report Agreed CRs (except Cat A)
CAT B/C Rel-15 NR
R2-2306885 Introduction of intra-band EN-DC contiguous capability for UL Huawei, HiSilicon, Nokia, Nokia Shanghai Bell, Qualcomm Incorporated, Intel Corporation, ZTE Corporation, Sanechips, MediaTek inc Rel-15 38.331 15.21.0 TEI17, NR_newRAT-Core 4156 1 B
R2-2306507 Introduction of intra-band EN-DC contiguous capability for UL Huawei, HiSilicon, Nokia, Nokia Shanghai Bell, Qualcomm Incorporated, Intel Corporation, ZTE Corporation, Sanechips, MediaTek inc Rel-15 38.306 15.20.0 TEI17, NR_newRAT-Core 0927 B
CAT B/C Rel-17 NR
R2-2306931 Packet loss rate with delay threshold China Unicom, CATT Rel-17 38.314 17.2.0 NR_SON_MDT-Core, TEI17 0028 1 C
Rel-15 NR
R2-2306908 Miscellaneous non-controversial corrections Set XVIII Ericsson Rel-15 38.331 15.21.0 TEI15 4115 1 F
Rel-16 NR
R2-2305468 Correction on the need code for secondary DRX group Huawei, HiSilicon, Ericsson Rel-16 38.331 16.12.0 TEI16 4012 2 F
R2-2306948 Miscellaneous non-controversial corrections Set XVIII Ericsson Rel-16 38.331 16.12.0 TEI16 4116 2 F

## Slide 17: TEI Report Agreed CRs (except Cat A)
Rel-17 NR
R2-2305270 Corrections to signaling of Rel-17 channel bandwidths in FR1 Qualcomm Incorporated Rel-17 38.306 17.4.0 TEI17, NR_ext_to_71GHz-Core 0914 F
R2-2306494 Corrections to on-demand SI request ZTE Corporation, Sanechips Rel-17 38.331 17.4.0 TEI17 4050 2 F
R2-2306820 Miscellaneous updates for TR 38.822 Intel Corporation Rel-17 38.822 17.0.0 NR_NTN_solutions-Core, NR_MG_enh-Core, NR_DL1024QAM_FR1, NR_MBS-Core, TEI17, NR_FeMIMO-Core, NR_redcap-Core, NR_cov_enh-Core 0013 1 F
R2-2306929 Support of releasing crossCarrierSchedulingConifig Huawei, HiSilicon, Telecom Italia, China Unicom Rel-17 38.331 17.4.0 NR_newRAT-Core, TEI17 4169 1 F
R2-2306930 UE capability for releasing crossCarrierSchedulingConifig Huawei, HiSilicon, Telecom Italia, China Unicom Rel-17 38.306 17.4.0 NR_newRAT-Core, TEI17 0930 1 F
R2-2306949 Miscellaneous non-controversial corrections Set XVIII Ericsson Rel-17 38.331 17.4.0 TEI17 4117 2 F
Rel-17 EUTRA
R2-2306570 Correction on handover procedure completion vivo, Nokia (rapporteur) Rel-17 36.300 17.4.0 LTE-L23, TEI17 1385 2 F
R2-2306571 Correction on QoE configuration release Google, Qualcomm, Ericsson Rel-17 36.331 17.4.0 LTE_QMC_Streaming-Core, TEI17 4935 3 F

## Slide 18: TEI Report Agreed CRs
Cat B/C Rel-18 Endorsed CRs (In-Principle-Agreed)
R2-2305852 Positioning restrictions for UE-to-network remote UEs [PosL2RemoteUE] MediaTek Inc., CATT, Huawei, HiSilicon, Qualcomm Incorporated, Xiaomi, Intel Corporation, vivo, Ericsson Rel-18 38.305 17.4.0 TEI18 0134 1 C
R2-2305854 Support positioning of L2 UE-to-network remote UEs [PosL2RemoteUE] MediaTek Inc., CATT, Huawei, HiSilicon, Qualcomm Incorporated, Xiaomi, Intel Corporation, vivo, Ericsson Rel-18 37.355 17.4.0 TEI18 0444 1 C
R2-2305891 Support of Local Cartesian Coordinates in LPP [PosLocalCoords] Qualcomm Incorporated Rel-18 37.355 17.4.0 TEI18 0447 C
R2-2305955 RedCap CFR for MBS broadcast [RedCapMBS_Bcast] Qualcomm Incorporated, Ericsson, Verizon, FirstNet Rel-18 38.331 17.4.0 TEI18, NR_MBS-Core, NR_redcap-Core 4123 B
R2-2306770 CR to add SR periodicities for 30 and 120 kHz subcarrier spacing [SR-Periods-30-120-kHz] Ericsson Rel-18 38.331 17.4.0 TEI18 3971 2 C
R2-2306773 CR to add SR periodicities for 30 and 120 kHz subcarrier spacing [SR-Periods-30-120-kHz] Ericsson Rel-18 38.306 17.4.0 TEI18 0891 2 C
R2-2306786 GNSS LOS/NLOS posSIB broadcast assistance information [GNSS LOS/NLOS] Vodafone, Spirent, Ericsson, Telecom Italia, Samsung Rel-18 36.331 17.4.0 TEI18 4931 2 B
R2-2306787 GNSS LOS/NLOS posSIB broadcast assistance information [GNSS LOS/NLOS] Vodafone, Spirent, Ericsson, Telecom Italia, Samsung Rel-18 38.331 17.4.0 TEI18 4109 2 B
R2-2306788 GNSS LOS/NLOS assistance information [GNSS LOS/NLOS] Vodafone, Spirent, Ericsson, Telecom Italia, Samsung Rel-18 37.355 17.4.0 TEI18 0446 2 B
R2-2306828 Capabilities of L2 UE-to-network relay UEs for positioning [PosL2RemoteUE] MediaTek Inc., CATT, Huawei, HiSilicon, Qualcomm Incorporated, Xiaomi, Intel Corporation, vivo, Ericsson Rel-18 38.306 17.4.0 TEI18 0907 2 C
R2-2306839 Downlink positioning support and posSIB request for L2 UE-to-network remote UE [PosL2RemoteUE] MediaTek Inc., CATT, Huawei, HiSilicon, Qualcomm Incorporated, Xiaomi, Intel Corporation, vivo, Ericsson Rel-18 38.331 17.4.0 TEI18 4066 4 C

## Slide 19: Appendix: CRs with compatibility issues / comments

## Slide 20: CR with interoperability issues
All CRs in this quarter are backwards compatible on ASN.1 level. Below CRs are mandatory for both protocol end points for the related functionality and/or has interoperability issue on functional level.
Rel-15
R2-2305394 Corrections on refServCellIndicator ZTE Corporation, Sanechips, Nokia, Nokia Shanghai Bell CR Rel-15 38.331 15.21.0 3999 2 F NR_newRAT-Core R2-2304542
R2-2305395 Corrections on refServCellIndicator ZTE Corporation, Sanechips, Nokia, Nokia Shanghai Bell CR Rel-16 38.331 16.12.0 4000 2 A NR_newRAT-Core R2-2304543
R2-2305396 Corrections on refServCellIndicator ZTE Corporation, Sanechips, Nokia, Nokia Shanghai Bell CR Rel-17 38.331 17.4.0 4001 2 A
Rel-17
R2-2306177 Corrections on MAC reset regarding configured sidelink grant ASUSTeK, Huawei, HiSilicon, Samsung, vivo CR Rel-17 38.321 17.4.0 1605 3 F NR_SL_enh-Core R2-2304237