3GPP TSG RAN Meeting #100	RP-231148

Taipei, Jun 12 - 14, 2023

Status Report to TSG

Agenda item:			13.2.1

| WI / SI Name | UE Conformance Test Aspects - Rel-16 NR CA and DC; and NR and LTE DC Configurations |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_CADC_NR_LTE_DC_R16-UEConTest |  |  |  |  |
| Unique ID | 830083 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-190321 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: Dec. 2023(+6) |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 42% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Dan SONG, Leif Mattisson, Yu SHI |
|  | Company | CMCC, Ericsson, China Unicom |
|  | Email | songdan@chinamobile.com, leif.mattisson@ericsson.com, shiyu19@chinaunicom.cn |

# 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

Status after RAN5#99 (the details can be found in R5-232788):

- 42% overall completeness achieved

- For test environment, 5 Tdoc were agreed.

- For Common ICS, 7 Tdocs were agreed.

- For RF, 30 Tdocs were agreed.

- For applicability, 1Tdoc was agreed.

- For TT analysis, 8 Tdocs were agreed.

2.5.2	Remaining Open issues

See the work plan for details [1].

2.5.3	Remaining Open issues with cross-WG dependencies

N/A.

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General Papers

- R5-232788	WP NR_Rel-16_CA_DC after RAN5#99, CMCC

- R5-233205	Discussion on simplification for inter-band 2UL co-existence test, ZTE Corporation

- R5-232107	PRD21 CDS: NR CA PC3 FR1 CA_n28A-n78A, Nokia, Nokia Shanghai Bell

- R5-232882	PRD21 CDS: CA_n5A-n66A BCS0, no UL CA, PC3., Ericsson

- R5-232883	PRD21 CDS: CA_n5A-n66A, no UL CA, BCS1, PC3., Ericsson

TS 38.508-1 CRs

- R5-232338	Addition of test frequencies for new EN-DC comb within FR2, KDDI Corporation

- R5-232654	Update of NR inter-band CA configurations in FR1 for CA_n3A-n8A, China Unicom

- R5-232790	Addition of test frequencies of CA_n39A-n41A config TC 4.3.1.1.2.1, CMCC

- R5-232877	Addition of new CA configuration CA-n41A-n66A-n71A, Ericsson

- R5-233501	Addition of test frequency for new 3/4 band EN-DC comb, KT Corp.

TS 38.508-2 CRs

- R5-232108	Introduction of CA_n28A-n78A for physical layer baseline implementation capabilities, Nokia, Nokia Shanghai Bell

- R5-232363	Addition of UE capability for new EN-DC comb within FR2, KDDI Corporation

- R5-232624	Update 38.508-2 for CA_n2A-n5A and CA_n2A-n48A, Qualcomm India Pvt Ltd

- R5-232655	Update of ICS baseline for CA_n3A-n8A, China Unicom

- R5-232793	Addition of CA_n39A-n41A RF Baseline Implementation Capabilities, CMCC

- R5-232875	Introduction of CA_n5A-n66A and CA_n41A-n66A-n71A., Ericsson

- R5-233503	Update of Table A.4.3.2B.2.3.2-2 and A.4.3.2B.2.3.3-2 for new 3/4 band EN-DC comb, KT Corp.

TS 38.521-1 CRs

- R5-232109	Introduction of Output power requirements for CA_n28A-n78A, Nokia, Nokia Shanghai Bell

- R5-233510	Introduction of additional maximum output power reduction for CA_n28A-n78A, Nokia, Nokia Shanghai Bell

- R5-232111	Introduction of General spurious emissions test requirements for CA_n28A-n78A, Nokia, Nokia Shanghai Bell

- R5-233511	Introduction of Spurious emissions for UE co-existence requirements for CA_n28A-n78A, Nokia, Nokia Shanghai Bell

- R5-232113	Introduction of Spurious emissions for UE co-existence test requirements for CA_n28A-n78A, Nokia, Nokia Shanghai Bell

- R5-232241	Update general spurious emissions for CA_n2A-n77A, CA_n5A-n77A, and CA_n66A-n77A, Verizon

- R5-232413	Addition of general spurious emissions for CA_n1A-n3A, China Unicom

- R5-232414	Addition of Spurious emissions for UE co-existence for CA_n1A-n3A, China Unicom

- R5-232625	Update 6.2A.4.0.2.3 for CA_n2A-n5A and CA_n2A-n48A, Qualcomm India Pvt Ltd

- R5-232791	Update of delta TIB,c for CA_n39A-n41A, CMCC

- R5-233532	Correction for CA_n66A-n71A, ROHDE & SCHWARZ

- R5-233705	Update minimum requirement table for reference sensitivity exceptions and uplink/downlink configurations due to harmonic mixing from a PC3 aggressor, Verizon, Qualcomm, Ericsson

- R5-232243	Update inter-band NR CA PC3 reference sensitivity test configuration and test requirement tables, Verizon Switzerland AG, Qualcomm, Ericsson

- R5-232276	Addition of refsence sensitivity for n28A-n77A, KDDI Corporation

- R5-233533	Update for CA_n2A-n48A and CA_n2A-n77A combos in section 7.3A.0, Keysight Technologies UK Ltd

- R5-232341	Corrections for certain FR1 combos in section 7.3A.1_1, China Unicom, Keysight Technologies UK Ltd

- R5-232411	Addition of 7.3A.1 for CA_n1A-n8A and CA_n3A-n8A, CU Digital Technology

- R5-233706	Correction UL RB configuration for CA_n1-n3-n78, MediaTek Beijing Inc.

- R5-232792	Update of delta RIB,c for CA_n39A-n41A, China Unicom, CMCC

- R5-233534	Editorial changes in Table 7.3A.1.5-1, China Unicom, Ericsson

- R5-232874	Correction of delta RIB,c , Core spec alignment, China Unicom, Ericsson

- R5-232879	Addition of Delta RIB,c for CA_n41A-n66A-n71A, China Unicom, Ericsson

- R5-232880	Addition of CA_n41A-n66A-n71A in Table 7.3A.2.5-1, China Unicom, Ericsson

- R5-233555	General updates of clause 5 for R16 CA configurations, China Unicom, CU Digital Technology, Ericsson, CMCC, ROHDE & SCHWARZ

TS 38.521-3 CRs

- R5-233563	Addition of new CADC MOP TC, Intertek, CMCC

- R5-233564	Addition of new CADC TC 6.3B.3.4_1.1, Intertek

- R5-232609	Update Ref sense for DC_7A_n66A DC_7A_n71A DC_7A_n77A and DC_66A_n25A, KTL, Qualcomm India Pvt Ltd

- R5-233157	Update 7.3B.3.3.1 for R16 DC combos, Qualcomm India Pvt Ltd

- R5-233576	Corrections on test requirements for MSD due to dual uplink for EN-DC, ZTE Corporation

- R5-233183	Update to R16 Configuration for DC, Bureau Veritas ADT, KDDI

TS 38.522 CRs

- R5-233736	Update to R16 NR CADC configuration test cases applicability, CMCC, Intertek, R&S

TS 38.905 CRs

- R5-232114	Introduction of MOP test point analysis for CA_n28A-n78A, Nokia, Nokia Shanghai Bell

- R5-232115	Introduction of spurious emission TP analysis for CA_n28A-n78A, Nokia, Nokia Shanghai Bell

- R5-232424	Addition of spurious emission TP analysis for CA_n1A-n3A, China Unicom

- R5-232608	Ref sensitivity TP selection for DC_7A_n66A DC_7A_n77A and DC_66A_n25A, Qualcomm India Pvt Ltd

- R5-232709	Addition of reference sensitivity test point analysis for n28A-n77A, KDDI Corporation

- R5-232876	Editorial in Table 4.1.3.1-2, Ericsson

- R5-232878	Addition of CA_n41A-n66A-n71A in sensitivity test case config table., Ericsson

- R5-233530	Correction of test point analysis for CA_n66A-n71A, ROHDE & SCHWARZ

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template