## Slide 1
0
2023-06
Way forwards on AI/ML for NG-RAN WI
CMCC, Ericsson
3GPP TSG RAN#100 RP-231160
Taiwan, Jun. 12-14, 2023

## Slide 2
Progress of R18 AI/ML for NG-RAN WI
In the ongoing Rel-18 AI/ML for NG-RAN WI, RAN3 is working on the data collection enhancements and signaling support for:
  AI/ML-based Network Energy Saving
  AI/ML-based Load Balancing
  AI/ML-based Mobility Optimization
The overall Completion level is about 60%

## Slide 3
The WI needs to be extended to Dec 2023 since there are still some open issues
  Load Balancing and Mobility Optimization Solution: stage3 open issues need to be discussed and converged
  Energy Saving solution: the feasibility of Energy Cost value needs to confirmed by SA5, LS reply from SA5 is expected
New use cases for AI/ML for NG-RAN will be studied in Rel-19, and no new SI for AI/ML for NG-RAN in R18
The corresponding TU adjustment plan is provided by RAN3 chair in RP-230883:
Way forwards on the WI

## Slide 4
Thank you!