3GPP TSG RAN meeting #100										RP-231236

Taipei, June 12-14, 2023

## Status Report to TSG

Agenda item:			13.3.3

| WI / SI Name | UE Conformance - Rel-17 NR CA and DC; and NR and LTE DC Configurations |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_CADC_NR_LTE_DC_R17-UEConTest |  |  |  |  |
| Unique ID | 900056 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-211357 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: | Performance part: | Testing part: December.2023 |  |
| Overall Completion level | Study Item: | Core part: | Performance Part: | Testing part: 11% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Yuxin Hao |
|  | Company | Huawei Technologies. Co., Ltd. |
|  | Email | haoyuxin@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

19 CRs were agreed during RAN5#99 meeting. No new test cases were introduced.

The percentage completion of the test case framework can be traced in work plan [1].

The status of configurations can be traced in the Annex.B in TS 38.508-2.

The latest status of configurations is updated in R5-232822.

#### 2.5.2	Remaining Open issues

See the work plan for details [1]

#### 2.5.3	Remaining Open issues with cross-WG dependencies

N/A

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

## 4.	References

General paper

- R5-233108	WP of Rel-17 NR CA and DC; and NR and LTE DC Configurations

- R5-232822	Update NR band and CADC configs status in ICS Annex B, CMCC

- R5-233499	Revised WID on UE Conformance - Rel-17 NR CA and DC; and NR and LTE DC Configurations

TS 38.508-2 CR:

- R5-232239	Update inter-band NR CA 3DL configurations of CA_n2A-n5A-n77A, CA_n2A-n66A-n77A, and CA_n5A-n66A-n77A, Verizon

- R5-232798	Addition of R17 new CA PC3 config RF Baseline Implementation Capabilities, CMCC

- R5-233529	Update of physical layer baseline capabilities for CA_n28A-n79A, Huawei, HiSilicon

TS 38.521-1 CRs:

- R5-232611	General SE for CA_n5A-n48A, Qualcomm India Pvt Ltd

- R5-232612	TX SE_Co_exist for CA_n5A-n48A, Qualcomm India Pvt Ltd

- R5-232614	Update 6.2A.1.1 for CA_n5A-n48A, Qualcomm India Pvt Ltd

- R5-232616	Update 6.2A.4.0.2.3 for CA_n5A-n48A, Qualcomm India Pvt Ltd

- R5-232796	Update of delta TIB,c for CA_n28A-n41A-n79A, CMCC

- R5-232613	Update 7.3A.1 for CA_n5A-n48A, Qualcomm India Pvt Ltd

- R5-232797	Update of delta RIB,c for CA_n28A-n41A-n79A, CMCC

- R5-232897	Update of applicability of simultaneous RxTx capability for CA_n28-n79, Huawei, HiSilicon

- R5-233536	Corrections on supported channel bandwidths for SUL configurations, ZTE Corporation

- R5-233556	General updates of clause 5 for R17 CA configurations, CU Digital Technology, Qualcomm

TS 38.521-3 CRs:

- R5-232349	Editorial update Tx spurious co-existence for DC_71A_n2A, Keysight Technologies UK Ltd

- R5-232365	Correction to spurious emissions test cases for 21A_n28A, DOCOMO Communications Lab.

- R5-232772	Addition of reference sensitivity for 21A_n28A, DOCOMO Communications Lab.

TR 38.905 CRs:

- R5-233512	Correction to spurious emissions TP analysis for 21A_n28A, DOCOMO Communications Lab.

- R5-233513	Spur_TpAnalysis for CA_n5A_n48A, Qualcomm India Pvt Ltd

- R5-232718	Addition of reference sensitivity test point analysis for DC_21A_n28A, NTT DOCOMO INC.

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time