3GPP TSG RAN meeting #100										RP-231241

Taipei, June 12-14, 2023

## Status Report to TSG

Agenda item:			13.3.16

| WI / SI Name | UE Conformance - NR Multicast and Broadcast Services including CT and SA aspects |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_MBS_5MBS_5MBUSA-UEConTest |  |  |  |  |
| Unique ID | 950061 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-220423 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: Dec. 2023 (+6 months) |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 77% (+26%) |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Ya Zhao |
|  | Company | Huawei Technologies. Co., Ltd |
|  | Email | zhaoya@hisilicon.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

The overall completion level has reached 77% (+26%), 21 CRs were agreed at this meeting.

Work plan:

-	The Work plan is updated in [23].

Common test environment:

-	Addition of Procedure for MBS TMGI Check in [1];

-	Correction of RRC IE and message for MBS in [2].

-	Correction of system information of combination for MBS in [3].

-	Add new PICS for MBS TC in [4].

Test case:

-    Add 14 MBS test cases in [7]-[20].

-    Correct 2 MBS test cases in [5-6].

-    Add test applicability for MBS test cases in [21].

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

[1]	R5-233382	Addition of Procedure to check TMGI and associated MRB reception in a multicast MBS session	Huawei, Hisilicon

[2]	R5-233383	Update PDCCH-Config for MSS condtion	Huawei, Hisilicon

[3]	R5-232946	Delete NR-19 for MBS in the Common configurations of system information blocks	Huawei, Hisilicon

[4]	R5-232947	Addition of PICS for MBS TC	Huawei, Hisilicon

[5]	R5-232948	Correction of MBS Broadcast TCs 14.1.x	Huawei, Hisilicon

[6]	R5-232949	Correction of MBS Multicast TC 14.2.4.1.x-group paging	Huawei, Hisilicon

[7]	R5-233384	Addition of MBS Broadcast TC 14.1.1.2-becoming interested to receive MBS broadcast services	Huawei, Hisilicon

[8]	R5-232951	Addition of MBS Broadcast TC 14.1.1.3-MCCH Information change notification	Huawei, Hisilicon

[9]	R5-232952	Addition of MBS Broadcast TC 14.1.1.4-receiving SIB20 of an SCell via dedicated signalling	Huawei, Hisilicon

[10]	R5-232953	Addition of MBS Multicast TC 14.2.1.1.2-DCI format 4_2	Huawei, Hisilicon

[11]	R5-232954	Addition of MBS Multicast TC 14.2.1.1.6-DCI-based ACK-NACK HARQ feedback for Multicast	Huawei, Hisilicon

[12]	R5-232955	Addition of MBS Multicast TC 14.2.1.1.9-DCI-based NACK-only HARQ feedback for Multicast	Huawei, Hisilicon

[13]	R5-232956	Addition of MBS Multicast TC 14.2.1.2.2-DRX-PTM retransmission for multicast	Huawei, Hisilicon

[14]	R5-232957	Addition of MBS Multicast TC 14.2.1.2.3-DRX-PTP retransmission for multicast	Huawei, Hisilicon

[15]	R5-233385	Addition of MBS Multicast TC 14.2.4.3.1-Handover between multicast supporting cell	Huawei, Hisilicon

[16]	R5-233386	Addition of MBS Multicast TC 14.2.4.3.2-Re-establishment	Huawei, Hisilicon

[17]	R5-232960	Addition of MBS Multicast TC 14.2.4.3.3-Handover between Multicast-supporting cell and Multicast non-supporting cell	Huawei, Hisilicon

[18]	R5-233387	Addition of MBS Multicast TC 14.2.5.1.1-Network-requested PDU session modification to remove UE from MBS session	Huawei, Hisilicon

[19]	R5-233388	Addition of MBS Multicast TC 14.2.5.1.2-Network-requested PDU session modification to update MBS service area	Huawei, Hisilicon

[20]	R5-233389	Addition of MBS Multicast TC 14.2.5.2.1-UE-requested to join MBS multicast session-accept	Huawei, Hisilicon

[21]	R5-233390	Addition of test applicablity for MBS TC	Huawei, Hisilicon

[22]	R5-232935	SR of UE Conformance - NR Multicast and Broadcast Services including CT and SA aspects	Huawei, Hisilicon

[23]	R5-232936	WP of UE Conformance - NR Multicast and Broadcast Services including CT and SA aspects	Huawei, Hisilicon

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template