3GPP TSG RAN Meeting #100	RP-231262

Taipei, June 12-14, 2023

Status Report to TSG

Agenda item:			13.2.6

| WI / SI Name | UE Conformance Test Aspects for NR Positioning Support |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_pos-UEConTest |  |  |  |  |
| Unique ID | 900057 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-212227 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: - | Performance part: - | Testing part: Sep.2023(+3 month) |  |
| Overall Completion level | Study Item: - | Core part: . | Performance Part: - | Testing part: 94%(+5%) |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Xiaoyang TIAN |
|  | Company | CATT |
|  | Email | tianxiaoyang@catt.cn |

1	Work plan related evaluation

N/A

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

Status after RAN5#99:

- 4 CRs agreed for TS 38.903 in [18] to [21]

- 6 CRs agreed for TS 37.571-1 in [47] to [52]

- 1 CR agreed for TS 37.571-3 in [13]

- 94% (+5%) Overall completeness achieved

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

Revised WID:

[1] R5-215772	Revised WID on UE Conformance Test Aspects for NR Positioning Support

[2] R5-223483	Revised WID on UE Conformance Test Aspects for NR Positioning Support

[3] R5-230344	Revised WID on UE Conformance Test Aspects for NR Positioning Support

Work plan:

[1] R5-210334	Work plan: UE Conformance Test Aspects for NR Positioning Support; Source: CATT

[2] R5-212540	Work plan: UE Conformance Test Aspects for NR Positioning Support; Source: CATT

[3] R5-214577	Work plan: UE Conformance Test Aspects for NR Positioning Support; Source: CATT

[4] R5-216763	Work plan: UE Conformance Test Aspects for NR Positioning Support; Source: CATT

[5] R5-220526	Work plan: UE Conformance Test Aspects for NR Positioning Support; Source: CATT

[6] R5-222612	Work plan: UE Conformance Test Aspects for NR Positioning Support; Source: CATT

[7] R5-224419	Work plan: UE Conformance Test Aspects for NR Positioning Support; Source: CATT

[8] R5-230345	Work plan: UE Conformance Test Aspects for NR Positioning Support; Source: CATT

CRs TS 38.508-1:

[1] R5-215973	Addition of Multi-RTT, Dl-AoD and DL-TDOA positioning method test condition; Source: CATT

[2] R5-223387	Addition of scheduling information for positioning system information blocks; Source: CATT

[3] R5-225311	Correction of the scheduling information for combination NR-15; Source: CATT

[4] R5-225312	Addition of message contents for DedicatedSIBRequest; Source: CATT

[5] R5-231219	Addition of scheduling information for high accuracy GNSS posSibTypes; Source: Rohde & Schwarz

CRs TS 38.523-3:

[1] R5-222377	NR Positioning: addition of posSIBs support; Source: MCC TF160

[2] R5-223933	NR Positioning: updates for posSIBs support; Source: MCC TF160

CRs TS 38.903:

[1] R5-225616	TT analysis for positioning test case 15.2.1 and 15.2.2; Source: CATT

[2] R5-224412	Introduction of NR positioning test cases information; Source: CATT

[3] R5-225939	TT analysis for positioning test case 15.2.3; Source: CATT

[4] R5-225940	TT analysis for positioning test case 15.2.4; Source: CATT

[5] R5-225941	TT analysis for positioning test case 15.3.1; Source: CATT

[6] R5-225942	TT analysis for positioning test case 15.3.2; Source: CATT

[7] R5-226481	Update TT analysis for TC 14.2.1; Source: ROHDE & SCHWARZ

[8] R5-226482	Update TT analysis for TC 14.3.1; Source: ROHDE & SCHWARZ

[9] R5-226483	New TT analysis for TC 14.2.2; Source: ROHDE & SCHWARZ

[10] R5-226484	New TT analysis for TC 14.3.2; Source: ROHDE & SCHWARZ

[11] R5-230030	TT analysis for positioning test case 14.2.3; Source: CATT

[12] R5-230031	TT analysis for positioning test case 14.2.4; Source: CATT

[13] R5-231756	TT analysis for positioning test case 14.3.3; Source: CATT

[14] R5-230033	TT analysis for positioning test case 14.3.4; Source: CATT

[15] R5-230034	TT analysis for positioning test case 16.2.3; Source: CATT

[16] R5-231757	TT analysis for positioning test case 16.2.3; Source: CATT

[17] R5-231758	Update TT analysis for TC 14.3.2; Source: ROHDE & SCHWARZ

[18] R5-231758	TT analysis for TC 16.2.1; Source: ROHDE & SCHWARZ

[19] R5-231758	TT analysis for TC 16.2.2; Source: ROHDE & SCHWARZ

[20] R5-231758	TT analysis for TC 16.3.1; Source: ROHDE & SCHWARZ

[21] R5-231757	TT analysis for positioning test case 16.3.2; Source: CATT

CRs TS 37.571-1:

[1] R5-215973	Addition of Multi-RTT, Dl-AoD and DL-TDOA positioning method test condition; Source: CATT

[2] R5-215974	Addition of conditions for NR PRS-based measurements and connection diagrams; Source: CATT

[3] R5-220518	Addition of test cases for UE Rx-Tx time difference measurement period; Source: CATT

[4] R5-221887	Addition of UE Rx-Tx time difference measurement test uncertainties and test parameter relaxations; Source: CATT

[5] R5-221201	Update for the signal conditions for FR2 test cases; Source: ROHDE & SCHWARZ

[6] R5-221202	New NR RSTD test case 14.2.1; Source: ROHDE & SCHWARZ

[7] R5-221203	New NR RSTD test case 14.2.2; Source: ROHDE & SCHWARZ

[8] R5-221204	New NR RSTD test case 14.3.1; Source: ROHDE & SCHWARZ

[9] R5-221205	New NR RSTD test case 14.3.2; Source: ROHDE & SCHWARZ

[10] R5-221206	New NR PRS-RSRP test case 16.2.1; Source: ROHDE & SCHWARZ

[11] R5-221207	New NR PRS-RSRP test case 16.2.2; Source: ROHDE & SCHWARZ

[12] R5-221208	New NR PRS-RSRP test case 16.3.1; Source: ROHDE & SCHWARZ

[13] R5-222596	Addition of measurement period requirements in Multi-RTT test conditions, DL-TDOA test conditions and DL-AoD test; Source: CATT

[14] R5-222597	Correction of NR RSTD test cases 14.2.1, 14.2.2, 14.3.1 and 14.3.2, Source: CATT

[15] R5-222598	Addition of SRS configuration in UE Rx-Tx time difference measurement period test cases, Source: CATT, X-Net

[16] R5-222599	Addition of new RSTD accuracy test case 14.2.3, Source: CATT

[17] R5-222600	Addition of new RSTD accuracy test case 14.2.4, Source: CATT

[18] R5-222601	Addition of new RSTD accuracy test case 14.3.3, Source: CATT

[19] R5-223748	Addition of new RSTD accuracy test case 14.3.4, Source: CATT

[20] R5-222603	Addition of new RSTD accuracy test case 15.3.1, Source: CATT, X-Net

[21] R5-222604	Addition of new RSTD accuracy test case 15.3.2, Source: CATT, X-Net

[22] R5-223972	Annexes for TC 14.2.1 and 14.3.1, Source: ROHDE & SCHWARZ

[23] R5-225698	Correction to UE Rx-TX time difference measurement period test cases 15.2.1 and 15.2.2, Source: CATT

[24] R5-224401	Correction of UE Rx-Tx time difference accuracy test cases, Source: CATT

[25] R5-225740	Correction of NR RSTD test cases, Source: CATT

[26] R5-224403	Addition of new PRS RSRP measurement period test case 16.2.3, Source: CATT

[27] R5-224404	Addition of new PRS RSRP measurement period test case 16.2.4, Source: CATT

[28] R5-225741	Addition of new PRS RSRP measurement accuracy test case 16.3.2, Source: CATT

[29] R5-227843	Correction to UE Rx-Tx time difference test cases 15.2.3, 15.2.4, 15.3.1 and 15.3.2, Source: CATT

[30] R5-225944	Addition of NR PRS-based measurement requirements for Multi-RTT test cases, Source: CATT

[31] R5-226460	Addition of accuracy requirements for RSTD and PRS-RSRP, Source: CATT

[32] R5-226485	Complete TC 14.2.1 with TT analysis results, Source: ROHDE & SCHWARZ

[33] R5-226486	Complete TC 14.3.1 with TT analysis results, Source: ROHDE & SCHWARZ

[34] R5-226487	Complete TC 14.2.2 with TT analysis results, Source: ROHDE & SCHWARZ

[35] R5-226488	Complete TC 14.3.2 with TT analysis results, Source: ROHDE & SCHWARZ

[36] R5-226489	Update on Annexes for RSTD TT results, Source: ROHDE & SCHWARZ

[37] R5-231744	Correction to RSTD test case 14.2.3, Source: CATT

[38] R5-231750	Correction to RSTD test case 14.2.4, Source: CATT

[39] R5-231751	Correction to RSTD test case 14.3.3, Source: CATT

[40] R5-231752	Correction to RSTD test case 14.3.4, Source: CATT

[41] R5-231753	Correction to PRS-RSRP test case 16.2.3, Source: CATT

[42] R5-231754	Correction to PRS-RSRP test case 16.2.4, Source: CATT

[43] R5-231755	Addition of NR PRS-based measurement requirements for NR RSTD and PRS-RSRP test cases, Source: CATT

[44] R5-230337	Addition of accuracy requiremets for UE Rx-Tx time difference, Source: CATT

[45] R5-230927	Update TC 14.3.2 with TT analysis results, Source: ROHDE & SCHWARZ

[46] R5-230928	Update minimum conformance requirements for dual PFL for TC 14.3.2, Source: ROHDE & SCHWARZ

[47] R5-233651	Completion 16.2.1 with TT analysis results, Source: ROHDE & SCHWARZ

[48] R5-233652	Completion 16.2.2 with TT analysis results, Source: ROHDE & SCHWARZ

[49] R5-232438	Annex C updated for PRS-RSRP TT results, Source: ROHDE & SCHWARZ

[50] R5-232710	Completion 16.3.1 with TT analysis results, Source: ROHDE & SCHWARZ

[51] R5-232079	Correction to PRS-RSRP test cases 16.3.2, Source: CATT

[52] R5-232080	Addition of NR PRS-based measurement requirements for PRS-RSRP accuracy test case, Source: CATT

CRs TS 37.571-2:

[1] R5-212537	Addition of NR Rel 16 positioning methods into default conditions for NR; Source: CATT

[2] R5-212536	Addition of NR Rel 16 positioning methods information into protocol conformance test cases for NR; Source: CATT

[3] R5-215616	Clarification text on LCS Sub-Test Case; Source: Apple Gesellschaft

[4] R5-216322	Correction to NR positioning method information in Position Capability Transfer test case; Source: CATT

[5] R5-216323	Addition of assistance data information elements for Multi-RTT, DL-AoD and DL-TDOA positioning methods; Source: CATT

[6] R5-217936	Addition of RESET UE POSITIONING STORED INFORMATION message contents; Source: CATT

[7] R5-217937	Correction of the test steps for Multi-RTT sub-tests; Source: CATT

[8] R5-217938	Correction of the conditions for Multi-RTT and Dl-AoD assistance data elements; Source: CATT

[9] R5-217927	Correction to pre-test conditions for NR DL-TDOA UE-Based test cases; Source: ROHDE & SCHWARZ

[10] R5-221592	Addition of TC 9.4.1 PosSIB broadcasting followed by location information transfer; Source: CATT

[11] R5-221593	Correction of the assistance data elements for NR positioning support; Source: CATT

[12] R5-223388	Correction of TC 9.4.1 PosSIB broadcasting followed by location information transfer; Source: CATT

[13] R5-223389	Addition of TC 9.4.2 PosSIB broadcasting followed by location information transfer / Positioning SI messages offset; Source: CATT

[14] R5-223390	Addition of TC 7.5.2 PosSIB broadcasting followed by location information transfer; Source: CATT

[15] R5-225313	Correction to LPP Provide Capabilities template for subclause 9 test cases; Source: ROHDE & SCHWARZ

[16] R5-224406	Removal of test case 7.5.2; Source: CATT

[17] R5-224407	Correction of posSIB broadcasting test case; Source: CATT

[18] R5-225314	Addition of on-demand PosSIB followed by location information transfer in RRC_connected state; Source: CATT

[19] R5-226513	Correction to MeasGapConfig; Source: ROHDE & SCHWARZ

[20] R5-227526	Correction to NR DL-PRS Assistance Data; Source: ROHDE & SCHWARZ

[21] R5-226515	Correction to NR-DL-PRS-Info; Source: ROHDE & SCHWARZ

[22] R5-227527	Include measObject as part of the measConfig message; Source: ROHDE & SCHWARZ

[23] R5-231022	Correction to NR-DL-PRS-Info parameters; Source: ROHDE & SCHWARZ

CRs TS 37.571-3:

[1] R5-212534	Addition of NR Rel 16 positioning methods test applicability and condition; Source: CATT

[2] R5-212535	Addition of NR Rel 16 positioning method abbreviations and related PICS; Source: CATT

[3] R5-216324	Correction to the definetions of NR Rel 16 positioning method related PICS; Source: CATT

[4] R5-216324	Correction of the NR DL-PRS Capability PICS definition; Source: CATT

[5] R5-201888	Addition of test applicabilities for NR UE Rx-Tx time difference measurement test cases; Source: CATT

[6] R5-221594	Addition of test applicabilities for PosSIB broadcasting test case; Source: CATT

[7] R5-222608	Addition of test applicabilities for RSTD and NR UE Rx-Tx time difference accuracy measurement test cases; Source: CATT

[8] R5-223391	Addition of test applicabilities for positioning SI messages offset test case; Source: CATT

[9] R5-224410	Addition of test applicabilities for PRS-RSRP FR2 test cases; Source: CATT

[10] R5-225315	Addition of pics for testing LTE positioning methods on NR; Source: ROHDE & SCHWARZ

[11] R5-224409	Addition of test applicabilities for on-demand posSIB test case; Source: CATT

[12] R5-223441	Delete test applicabilities for posSIB broadcasting test case in LTE; Source: CATT

[13] R5-232439	Test applicability for PRS-RSRP test cases; Source: ROHDE & SCHWARZ

CRs TS 37.571-4:

[1] R5-216658	NR Positioning: Test Model addition; Source: MCC TF160

CRs TS 37.571-5:

[1] R5-225742	Assistance data for TC 14.2.1 and 14.3.1; Source: ROHDE & SCHWARZ

[2] R5-226490	Assistance data for 14.2.2; Source: ROHDE & SCHWARZ

CRs TS 38.509:

[1] R5-217935	Addition of NR Rel 16 positioning methods test applicability and condition; Source: CATT