3GPP TSG RAN meeting #100										RP-231277

Taipei, June 12 – 14th 2023

## Status Report to TSG

Agenda item:			10.2.3

| WI / SI Name | WI on Enhanced LTE Support for UAV (Uncrewed Aerial Vehicles) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | LTE_UAV_enh |  |  |  |  |
| Unique ID |  |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-230783 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 12/2023 | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 60% | Performance Part: | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN2 |
| --- | --- | --- |
| Rapporteur | Name | Jedrzej Stanczak |
|  | Company | Nokia, Nokia Shanghai Bell |
|  | Email | jedrzej.stanczak@nokia.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

RAN2#121bis:

1. DAA can be supported using the same framework as used for BRID transmission over the LTE and NR PC5 interface, without any specific enhancements. 2. LTE PC5 Mode-4 resource allocation is supported, and LTE PC5 Mode-3 is not supported 3. NR PC5 mode-1 is not supported 4. For LTE PC5, we will follow the NR PC5 framework agreements, unless explicitly identified e.g. a strong technical reason 5. RAN2 assumes that BRID and DAA services will be delivered on a frequency designated by regulators 6. As a baseline, we will use the existing V2X QoS framework. FFS whether different resource pools are needed for UAV services 7. No further enhancement on PC5 range for A2X broadcast services will be pursued in this release 8. We will not investigate interference for BRID and DAA broadcast 9. Send an LS to SA2 to: a. inform them as a result of RAN Plenary decision to re-use BRID RAN2 will only support PC5 broadcast for deconfliction in RAN in release 18. b. ask SA2 whether BRID and DAA broadcast over LTE and NR PC5 requires new QoS requirements and parameters not supported within the ranges supported for V2X

#### 2.2.2	Remaining Open issues

Specify the support for UAV identification broadcast (BRID) in LTE PC5. Support of DAA using the same framework as BRID without DAA specific enhancements can be considered. Note: UAV use of LTE PC5 is to be used only in designated bands as defined in regulation for BRID/DAA use.

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

RAN4#106bis:

Agreed/Endorsed Tdocs - R4-2306641, WF on NR support for UAV, Nokia - R4-2306642, WF on back off study (MPR/A-MPR) for UAV, Qualcomm - R4-2306643, Running Draft CR to TS 38.101-1 on additional OOBE requirements for aerial UEs, Ericsson - R4-2306644, Running Draft CR to TS 36.101 on additional OOBE requirements for aerial UEs, Huawei

RAN4#107:

Agreed Tdocs - R4-2310487, WF on NR_LTE_UAV, Nokia

#### 2.4.2	Remaining Open issues

Based on the technical conditions defined for aerial UE usage in ECC Decision (22)07, study and specify the necessary UE types and additional OOBE requirements for aerial UEs in 1710-1785 MHz, 2500-2570 MHz and 2570-2620 MHz.

Note: In other frequency bands, OOBE limits applicable to terrestrial UE remain unchanged for aerial UE

Note2: Applicability of power classes for aerial UE may need to be addressed in RAN4

Note3: RAN4 to identify the supported bands for aerial UE impacted by above information.

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SA2

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

TDocs submitted to RAN2:

- R2-2302443	LS on PC5 based Detect and Avoid mechanism (S2-2301854; contact: LGE)	SA2	LS in	Rel-18

- R2-2302444	LS on RAN dependency for UAS (S2-2303285; contact: LGE)	SA2	LS in	Rel-18	UAS_Ph2

- R2-2302459	Reply to LS to 3GPP on ECC request for standardisation support related to ECC Decision (22)07 on “harmonised framework on aerial UE usage in MFCN harmonised bands” (RP-230804; contact: Ericsson)

- R2-2302464	LS to 3GPP on ECC request for standardisation support related to ECC Decision (22)07 on “harmonised framework on aerial UE usage in MFCN harmonised bands” (TFES(23)074033r1_LS_to_3GPP_on_aerial_UE; contact: Ericsson)	ETSI TC MSG/TFES	LS in	To:RAN, SA, RAN2, RAN4, SA2

- R2-2303171	Uncrewed Aerial Vehicles in Rel-18 - Updated Workplan	Nokia, Nokia Shanghai Bell	Work Plan

- R2-2303172	Stage-2 Text Proposal for Rel-18 UAVs	Nokia, Nokia Shanghai Bell	discussion	Rel-18	NR_UAV-Core

- R2-2302681	Report of [POST121][313][UAV] Height-dependent configuration	Qualcomm Incorporated (Moderator)	report	Rel-18	NR_UAV-Core

- R2-2302865	Interference control for combined event	Intel Corporation	discussion	Rel-18	NR_UAV-Core

- R2-2302866	Height dependent RRM configuration to reduce measurement reporting	Intel Corporation	discussion	Rel-18	NR_UAV-Core

- R2-2303058	Measurement and reporting enhancements	Qualcomm Incorporated	discussion	Rel-18	NR_UAV-Core

- R2-2303068	UAV measurement reports 	Ericsson	discussion	Rel-18	NR_UAV-Core

- R2-2303095	Discussion on Measurement Reports Enhancements	NEC Europe Ltd	discussion	Rel-18	NR_UAV-Core

- R2-2303147	Discussion on measurement reporting for NR UAV	Sharp	discussion

- R2-2303173	On Interference Reporting and Height-dependent Configuration Adjustments for UAVs	Nokia, Nokia Shanghai Bell	discussion	Rel-18	NR_UAV-Core

- R2-2303235	Discussion on height dependent measurement for NR UAV	Lenovo	discussion	Rel-18

- R2-2303402	Measurement reporting enhancement in UAV	Apple	discussion	Rel-18	NR_UAV

- R2-2303430	Measurement reporting enhancement in NR UAV	ZTE Corporation, Sanechips	discussion	Rel-18	NR_UAV-Core

- R2-2303431	Height-dependent measurement configuration	ZTE Corporation, Sanechips	discussion	Rel-18	NR_UAV-Core

- R2-2303527	Measurement Reporting for NR UAV	CMCC	discussion	Rel-18	NR_UAV-Core

- R2-2303805	Further discussion on NR support for UAV	NTT DOCOMO, INC.	discussion

- R2-2303808	Discussion on measurement report for UAV	Huawei, HiSilicon	discussion	Rel-18	NR_UAV-Core

- R2-2303846	Remaining issues on measurement reporting enhancements in NR UAV	Samsung Electronics Austria	discussion	Rel-18	NR_UAV-Core

- R2-2303850	Discussion on measurement reporting for NR UAV	Xiaomi	discussion	Rel-18	NR_UAV-Core

- R2-2303951	Discussion on measurement reporting enhancement for NR UAV	vivo	discussion	Rel-18	NR_UAV-Core

- R2-2304176	Measurement Report Enhancement	LG Electronics	discussion	Rel-18

- R2-2302726	Consideration on flight path reporting for NR UAV	DENSO CORPORATION	discussion	NR_UAV-Core

- R2-2302864	Flight path update triggering for UAV	Intel Corporation	discussion	Rel-18	NR_UAV-Core

- R2-2302901	On Flight Path Plan (FPP) 	Nokia, Nokia Shanghai Bell	discussion	Rel-18	NR_UAV-Core

- R2-2302905	UAV Flight Path Reporting	Ericsson España S.A.	discussion	Rel-18

- R2-2303059	Flight path reporting enhancements	Qualcomm Incorporated	discussion	Rel-18	NR_UAV-Core

- R2-2303105	Discussion on Flight Path Reporting	NEC Europe Ltd	discussion	Rel-18	NR_UAV-Core	R2-2300853

- R2-2303148	Discussion on flight path reporting for NR UAV	Sharp	discussion

- R2-2303260	Remaining issues of flight path reporting for NR UAV	Lenovo	discussion	Rel-18

- R2-2303401	Flight path reporting in UAV	Apple	discussion	Rel-18	NR_UAV

- R2-2303432	On flight path reporting	ZTE Corporation, Sanechips	discussion	Rel-18	NR_UAV-Core

- R2-2303731	Flight path notification and reporting for UAV	InterDigital	discussion	Rel-18	NR_UAV-Core

- R2-2303781	Further consideration on flight path reporting for NR UAV	China Telecom	discussion

- R2-2303791	Discussion on opening issues for Flight path Reporting	CMCC	discussion	Rel-18	NR_UAV-Core

- R2-2303809	Further discussion on flight path reporting	Huawei, HiSilicon	discussion	Rel-18	NR_UAV-Core

- R2-2303851	Discussion on flight path reporting for NR UAV	Xiaomi	discussion	Rel-18	NR_UAV-Core

- R2-2303888	Discussion on flight path reporting	Samsung	discussion	Rel-18	NR_UAV-Core

- R2-2303902	Leftover Issue on Flight Path Reporting	CATT	discussion	Rel-18	NR_UAV-Core

- R2-2303952	Discussion on flight path reporting	vivo	discussion	Rel-18	NR_UAV-Core

- R2-2303992	[DRAFT] LS on flightpath information forwarding for UAV	Intel Corporation	LS out	NR_UAV-Core	To:RAN3

- R2-2304177	Flight Path Information Report	LG Electronics	discussion	Rel-18

- R2-2302682	Subscription-based Aerial-UE Identification in NR	Qualcomm Incorporated	discussion	Rel-18	NR_UAV-Core

- R2-2302906	Subscription-Based Aerial UEs Identification	Ericsson España S.A	discussion	Rel-18	NR_UAV-Core	R2-2212898

- R2-2303528	Subscription-based aerial-UE identification for NR UAV	CMCC	discussion	Rel-18	NR_UAV-Core

- R2-2303811	Consideration on subscription-based UAV identification	Huawei, HiSilicon	discussion	Rel-18	NR_UAV-Core

- R2-2303844	Discussion on subscription-based aerial-UE identification for NR UAV	Samsung Electronics Austria	discussion	Rel-18	NR_UAV-Core

- R2-2303953	Discussion on subscription-based aerial-UE identification	vivo	discussion	Rel-18	NR_UAV-Core

- R2-2302907	On Broadcasting UAV Identification	Ericsson España S.A.	discussion	Rel-18

- R2-2303060	RAN2 aspects of PC5-based BRID and DAA support	Qualcomm Incorporated	discussion	Rel-18	NR_UAV-Core, LTE_UAV_enh-Core

- R2-2303174	RAN2 Aspects of BRID and DAA for UAVs in Rel-18	Nokia, Nokia Shanghai Bell	discussion	Rel-18	NR_UAV-Core

- R2-2303236	Discussion on broadcasting remote id for UAV	Lenovo	discussion	Rel-18

- R2-2303403	Network enabling indication on UAV over PC5	Apple	discussion	Rel-18	NR_UAV

- R2-2303529	Further discussion on UAV identification broadcast	CMCC	discussion	Rel-18	NR_UAV-Core

- R2-2303784	UAV Analysis of BRID and DAA Broadcast over PC5	Beijing Xiaomi Mobile Software	discussion	Rel-18	NR_UAV-Core

- R2-2303810	Further discussion on UAV remote identification broadcast	Huawei, HiSilicon	discussion	Rel-18	NR_UAV-Core

- R2-2303903	Re Discussion on the LS from SA2 for NR UAV	CATT	discussion	Rel-18	NR_UAV-Core

- R2-2303904	The Gap for Supporting DAA as BRID	CATT	discussion	Rel-18	NR_UAV-Core

- R2-2303954	Discussion on UAV identification broadcast	vivo	discussion	Rel-18	NR_UAV-Core

- R2-2303988	Discussion on UAV identification and DAA broadcast	Samsung	discussion	Rel-18	NR_UAV-Core

- R2-2304157	On UAV identification broadcast	ZTE Corporation, Sanechips	discussion	Rel-18	NR_UAV-Core

- R2-2305885	Uncrewed Aerial Vehicles in Rel-18 - Updated Workplan	Nokia, Nokia Shanghai Bell	Work Plan	Rel-18	NR_UAV-Core

- R2-2305886	Stage-2 Text Proposal for Rel-18 UAVs	Nokia, Nokia Shanghai Bell	discussion	Rel-18	NR_UAV-Core

- R2-2305056	Measurement and reporting enhancements	Qualcomm Incorporated	discussion	Rel-18	NR_UAV-Core

- R2-2305143	On Height-dependent Measurement Report Configuration for UAVs	Nokia, Nokia Shanghai Bell	discussion	Rel-18	NR_UAV-Core

- R2-2305144	On Interference Reporting for UAVs	Nokia, Nokia Shanghai Bell	discussion	Rel-18	NR_UAV-Core

- R2-2305302	Discussion on Measurement Reports Enhancements	NEC Europe Ltd	discussion	Rel-18	LTE_UAV_enh-Core

- R2-2305429	Discussion on measurement reporting enhancement for NR UAV	vivo	discussion	Rel-18	NR_UAV-Core

- R2-2305600	Discussion on Measurement Reporting for NR UAV	CMCC	discussion	Rel-18	NR_UAV-Core

- R2-2305691	Discussion on height dependent measurement for NR UAV	Lenovo	discussion	Rel-18

- R2-2305868	UAV measurement reports 	Ericsson 	discussion	Rel-18	NR_UAV-Core

- R2-2306046	Remaining issues on measurement reporting enhancements in NR UAV	Samsung Electronics Austria	discussion	Rel-18	NR_UAV-Core

- R2-2306053	Discussion on measurement reporting for NR UAV	Sharp	discussion

- R2-2306135	Discussion on measurement reporting for NR UAV	Xiaomi	discussion	Rel-18	NR_UAV-Core

- R2-2306171	Measurement reporting enhancement in UAV	Apple	discussion	Rel-18	NR_UAV

- R2-2306215	Measurement report enhancement for UAV	Huawei, HiSilicon	discussion	Rel-18	NR_UAV-Core

- R2-2306288	Measurement Report Enhancement	LG Electronics	discussion	Rel-18

- R2-2306337	Measurement reporting enhancements for NR UAV	China Telecom Corporation Ltd.	discussion	Revised

- R2-2306458	Further discussion on NR support for UAV	NTT DOCOMO, INC.	discussion

- R2-2306490	Measurement reporting enhancement in NR UAV	ZTE Corporation, Sanechips	discussion	Rel-18	NR_UAV-Core

- R2-2306491	Height-dependent measurement configuration	ZTE Corporation, Sanechips	discussion	Rel-18	NR_UAV-Core

- R2-2306529	Measurement reporting for mobility and interference control	China Telecom	discussion

- R2-2305109	Delta reporting of flight path plan	Qualcomm Incorporated	discussion	Rel-18	NR_UAV-Core

- R2-2305304	Discussion on Flight Path Reporting	NEC Europe Ltd	discussion	Rel-18	LTE_UAV_enh-Core	R2-2303105

- R2-2305430	discussion on Flight path reporting	vivo	discussion	Rel-18	NR_UAV-Core

- R2-2305544	UAV Flight Path Reporting	Ericsson España S.A.	discussion	Rel-18

- R2-2305601	Discussion on Flight path Reporting	CMCC	discussion	Rel-18	NR_UAV

- R2-2305692	Remaining issues of flight path reporting for NR UAV	Lenovo	discussion	Rel-18

- R2-2305887	Further Details on Flight Path Plan (FPP)	Nokia, Nokia Shanghai Bell	discussion	Rel-18	NR_UAV-Core

- R2-2305938	Flightpath update notification for UAV	InterDigital	discussion	Rel-18	NR_UAV

- R2-2305939	Flightpath reporting for UAV	InterDigital	discussion	Rel-18	NR_UAV-Core

- R2-2306054	Discussion on flight path reporting for NR UAV	Sharp	discussion

- R2-2306124	Discussion on triggering of flight path report	ASUSTeK	discussion	Rel-18	NR_UAV-Core

- R2-2306136	Discussion on flight path reporting for NR UAV	Xiaomi	discussion	Rel-18	NR_UAV-Core

- R2-2306170	Flight path reporting in UAV	Apple	discussion	Rel-18	NR_UAV

- R2-2306216	Discussion on flight path reporting	Huawei, HiSilicon	discussion	Rel-18

- R2-2306236	Leftover Issue on Flight Path Reporting	CATT	discussion	Rel-18	NR_UAV-Core

- R2-2306241	Consideration on flight path reporting for NR UAV	DENSO CORPORATION	discussion	NR_UAV-Core

- R2-2306289	Flight Path Information Report	LG Electronics	discussion	Rel-18

- R2-2306338	Flight path reporting enhancements for NR UAV	China Telecom Corporation Ltd.	discussion

- R2-2306449	Discussion on flight path reporting	Samsung	discussion	Rel-18	NR_UAV-Core

- R2-2306492	On flight path reporting	ZTE Corporation, Sanechips	discussion	Rel-18	NR_UAV-Core

- R2-2305431	discussion on Subscription-based aerial-UE identification	vivo	discussion	Rel-18	NR_UAV-Core

- R2-2305545	Subscription-Based Aerial UEs Identification	Ericsson España S.A	discussion	Rel-18	NR_UAV-Core	R2-2302906

- R2-2305602	Subscription-based aerial-UE identification for NR UAV	CMCC	discussion	Rel-18	NR_UAV-Core

- R2-2306030	Subscription-based Aerial-UE Identification in NR	Qualcomm Incorporated	discussion	Rel-18	NR_UAV-Core

- R2-2306048	Discussion on subscription-based aerial-UE identification for NR UAV	Samsung Electronics Austria	discussion	Rel-18	NR_UAV-Core

- R2-2306217	Consideration on subscription-based UAV identification	Huawei, HiSilicon	discussion	Rel-18	NR_UAV-Core

- R2-2306424	UAV Subscription and Identification	Beijing Xiaomi Mobile Software	discussion	Rel-18	NR_UAV-Core

- R2-2305110	Remaining aspects of PC5-based BRID and DAA support	Qualcomm Incorporated	discussion	Rel-18	NR_UAV-Core, LTE_UAV_enh-Core

- R2-2305306	Considerations on Enhancements for UAV identification broadcast	NEC Europe Ltd	discussion	Rel-18	LTE_UAV_enh-Core

- R2-2305432	discussion on UAV identification broadcast	vivo	discussion	Rel-18	NR_UAV-

- R2-2305546	UAV Broadcast Identification	Ericsson España S.A.	discussion	Rel-18

- R2-2305603	UAV identification broadcast	CMCC	discussion	Rel-18	NR_UAV-Core

- R2-2305693	Discussion on broadcasting remote id for UAV	Lenovo	discussion	Rel-18

- R2-2305742	Resource configuration for UAV ID broadcast	Samsung	discussion	Rel-18	NR_UAV-Core

- R2-2305888	On How To Ensure QoS for PC5-based BRID and DAA	Nokia, Nokia Shanghai Bell	discussion	Rel-18	NR_UAV-Core

- R2-2306218	Discussion on UAV remote identification broadcast	Huawei, HiSilicon	discussion	Rel-18	NR_UAV-Core

- R2-2306425	NR UAV BRID broadcast over PC5	Beijing Xiaomi Mobile Software	discussion	Rel-18	NR_UAV-Core	Late

- R2-2306493	On UAV identification broadcast	ZTE Corporation, Sanechips	discussion	Rel-18	NR_UAV-Core

TDocs submitted to RAN4:

- R4-2306311, Topic summary for [106-bis-e][149] NR_UAV, Nokia

- R4-2304507, Discussion on UAV requirements, Nokia, Nokia Shanghai Bell

- R4-2304211, Discussion on NR UAV requirements, CMCC

- R4-2304362, UAV emissions for EU, Qualcomm Incorporated

- R4-2304508, Discussion on UAV Arial UE Type(s), Nokia, Nokia Shanghai Bell

- R4-2304577, Additional UE OOBE for UAV in 1.7 and 2.5 GHz, Ericsson

- R4-2304578, Draft CR to TS 38.101-1 - Additional OOBE for Aerial Ues in CEPT countries, Ericsson

- R4-2305712, Initial discussion on additional OOBE requirements for aerial UEs, Huawei, HiSilicon

- R4-2305713, Draft CR to TS 38.101-1 on additional OOBE requirements for aerial UEs, Huawei, HiSilicon

- R4-2305714, Draft CR to TS 36.101 on additional OOBE requirements for aerial UEs, Huawei, HiSilicon

- R4-2310035, Topic summary for [107][152] NR_LTE_UAV, Nokia

- R4-2310396, Ad hoc minutes on NR_LTE_UAV, Nokia

- R4-2308104, Discussion on power back off for aerial Ues, Nokia, Nokia Shanghai Bell

- R4-2308349, Discussion on identification of aerial UEs, Nokia, Nokia Shanghai Bell

- R4-2308350, DraftCR on NS signalling for UAVs, Nokia, Nokia Shanghai Bell

- R4-2308545, Aerial UEs - NR, Ericsson

- R4-2308547, Running CR to TS 38.101-1 - Introduction of Aerial UEs support, Ericsson

- R4-2309181, Further discussion on NR based UAV, ZTE Corporation

- R4-2309443, Discussion on NR UAV requirements, CMCC

- R4-2309681, UAV emissions for EU, Qualcomm incorporated

- R4-2309682, UAV type in RAN4, Qualcomm Incorporated

- R4-2309629, Running Draft CR to TS 36.101 on additional OOBE requirements for Aerial UEs, Huawei

- R4-2308362, Discussion on identification of LTE aerial UAVs, Nokia, Nokia Shanghai Bell

- R4-2308546, Aerial UEs - LTE, Ericsson

- R4-2309444, Discussion on LTE UAV requirements, CMCC

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template