3GPP TSG RAN Meeting #102	RP-232784

Edinburgh, United Kingdom, Dec 11-15, 2023

## Status Report to TSG

Agenda item:			13.4.2

| WI / SI Name | UE Conformance – Introduction of LTE TDD band in 1670-1675 MHz |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | LTE_TDD_1670_1675MHz-UEConTest |  |  |  |  |
| Unique ID | 991032 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-231545 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: 12/23 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 100% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Ojas Choksi |
|  | Company | Ligado Networks |
|  | Email | ojas.choksi@ligado.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

#### RAN5#101:

Even though the technical work for this WI was completed in RAN5#101 (see below). the WI was kept open until the endorsed provisional change to TS 38.521-5 (R5-235685) is formally approved for publication in 12/23.

Given that the WI: UE Conformance - Solutions for NR to support non-terrestrial networks (NTN) plus CT aspects is a Rel-17 WI and the new TS 38.521-5 resulting from the WI is expected to be approved at RAN#102, it was agreed to submit the endorsed CR in R5-235685 for approval at RAN#102. Upon its approval, specifications manager will assist RAN secretary in creating the Rel-18 version of the spec based of the Rel-17 version of TS 38.521-5 approved in RAN#102.

#### RAN5#100:

Work plan was updated based on the progress made at the meeting.

Following CRs were agreed:

- R5-234614 	Updates to Annex F3.2 as part of introduction of LTE Band 54, Ligado Networks

- R5-234616	Updates and additions to TP analyses for spurious emissions UE coexistence for CA combinations as part of the introduction of LTE TDD Band 54, Ligado Networks

- R5-235617	Updates to spurious emissions UE coexistence test cases as part of introduction of LTE Band 54, Ligado Networks

- R5-235618	Updates to spurious emissions UE coexistence test cases as part of introduction of LTE Band 54, Ligado Networks

- R5-235619 	Updates to TP analyses for spurious emissions UE coexistence for CA combinations as part of the introduction of LTE TDD Band 54, Ligado Networks

- R5-235685	Updates to spurious emissions UE coexistence test cases as part of introduction of Band 54, Ligado Networks

- R5-235860	Updates and additions to TP analyses for spurious emissions UE coexistence for EN-DC combinations as part of the introduction of LTE TDD Band 54, Ligado Networks

- R5-235932	Updates to spurious emissions and additional spurious emissions test cases as part of introduction of LTE Band 54, Ligado Networks

Revised WID in R5-234611 was reviewed and endorsed.

Note that the technical work for this WI is complete. However, the WI is kept open until the approved provisional change to TS 38.521-5 (R5-235685) is formally approved for publication in 12/23.

#### RAN5#99:

Work plan is available.

Following CRs were agreed:

- R5-232312	Addition of signalling test frequencies for LTE Band 54, Ligado Networks

- R5-232313	Introduction of LTE Band 54 to common clauses (section 5), Ligado Networks

- R5-232314	Updates to MOP and MPR test cases as part of introduction of LTE Band 54, Ligado Networks

- R5-232315	Updates to A-MPR test cases as part of introduction of LTE Band 54, Ligado Networks

- R5-233704	Revision of R5-232316: Updates to spurious emissions and additional spurious emissions test cases as part of introduction of LTE Band 54, Ligado Networks

- R5-232321	Updates to receiver reference sensitivity test cases as part of introduction of LTE Band 54, Ligado Networks

- R5-232322	Updates to receiver blocking test cases as part of introduction of LTE Band 54, Ligado Networks

- R5-232323	Updates to test case applicability as part of introduction of LTE Band 54, Ligado Networks

- R5-232324	Updates to groups of band as part of introduction of LTE Band 54, Ligado Networks

- R5-232325	Updates to test case applicability as part of Introduction of LTE Band 54, Ligado Networks

- R5-233694	Revision of R5-232311: Addition of test frequencies for LTE Band 54, Ligado Networks

- R5-233414	Revision of R5-232326: Updates to guidelines on test execution for LTE Band 54, Ligado Networks

#### 2.5.2	Remaining Open issues

TP analysis and updates to spurious emissions UE coexistence test cases in TSs 38.521-1, 38.521-3 and draft TS 38.521-5  specifications to protect E-UTRA Band 54 from spurious emissions of NR TN and NTN bands and band combinations.

#### 2.5.3	Remaining Open issues with cross-WG dependencies

N/A

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN5#101

- R5-23XXXX	Revised WID: UE Conformance – Introduction of LTE TDD band in 1670 – 1675 MHz, Ligado Networks