3GPP TSG RAN Meeting #102									              RP-233437

Edinburgh, GB, Dec 11-15, 2023

Status Report to TSG

Agenda item:			9.3.3.1

| WI / SI Name | # Further enhancement of data collection for SONMDT in NR standalone and MR-DC |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | NR_ENDC_SON_MDT_enh2-Core |  |  |  |  |
| Unique ID | 941107 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-231157 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: mm/yyyy | Core part: 12/2023 | Performance part: mm/yyyy | Testing part: mm/yyyy |  |
| Overall Completion level | Study Item: xx% | Core part: 100% | Performance Part: xx% | Testing part: xx% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN3 |
| --- | --- | --- |
| Rapporteur | Name | Liang LIU |
|  | Company | CMCC |
|  | Email | liuliang@chinamobile.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

The change of the target completion date is due to postponement of Stage-3 functional completion to June 2022.

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

RAN2 #123bis meeting

- Running CR

=> The following running CR will be endorsed as baseline for further running:

R2-2310446	Running CR 38306 for UE capability for R18 SONMDT

R2-2310447	Running CR 38331 for UE capability for R18 SONMDT

R2-2310496	Running 38.331 CR for logged MDT enhancements and NPN

R2-2310497	Running 36.331 CR for logged MDT enhancements

R2-2310498	Discussion on 38.331 issues for NPN

R2-2310508	Running CR 36306 for UE capability for R18 SONMDT

R2-2310509	Running CR 36331 for UE capability for R18 SONMDT

R2-2310562	Running 36331 CR for SN RACH report

R2-2310563	Running 38.331 CR for SON on RACH report

R2-2310749	Running CR 36331 for Rel-18 SON MRO

R2-2310750	Running CR 38331 for Rel-18 SON MRO

- SHR and SPCR

Agreements:

1	The target C-RNTI is included in inter-RAT SHR to enable the correlation of the SHR and RLF report.

2	UE should be allowed to store two SPR configurations configured by MN and SN respectively. UE only monitors the SPR configuration configured by the node that initiated the PSCell change.

3	The NW indicates that a PSCell change is MN-initiated or SN-initiated if UE support SPR, and UE includes this information in the SPR.

4	Mechanism (other than indicating it in RRCReconfigurationComplete message) to indicate SPR availability to the network is needed for SRB1.

R2-2311528	Reply LS on SHR and SPR (Nokia)

=>	LS is approved

Agreements:

For the following scenarios which SP configuration(s) the UE should clear:

1	At successful PSCellAddition, only T304 threshold configured by target SN is released.

2	At successful PSCellChange, the UE clears the SPR configuration provided by source SN.

3	At SCG failure, the UE clears the SPR configuration provided by SN  upon SCGFailureInformation SPR configuration provided by SN.

4	At Reconfiguration with synch on PCell, the UE clears the SPR configuration provided by MN

- SON for NR-U

Agreements:

1	Introduce a field to indicate that all preambles transmitted in a selected beam were blocked by LBT. FFS how to set the numberOfPreamblesSentOnSSB-r16/numberOfPreamblesSentOnCSI-RS-r16 and the perRAAttemptInfoList.

2	If all preambles transmitted in a selected beam were blocked by LBT, the already agreed “lbtDetected” flag is not included in the perRAInfo.

3	All the BWPs (same as for the RA-Report) in which the UE experienced the consistent UL LBT failure, prior the RLF/HOF, are included in the RLF-Report.

4	For the HOF, the RSSI measurement results of the serving and neighbouring frequencies should be included in the RLF-Report, if the measRSSI-ReportConfig is configured for those frequencies and if available.

5	For the RLF, the RSSI measurement results of the neighbouring frequencies should be included in the RLF-Report, if the measRSSI-ReportConfig is configured for those frequencies and if available.

6	The RSSI measurements of the serving/neighboring frequencies should be included in the SHR, if the measRSSI-ReportConfig is configured for those frequencies and if available.

- RACH enhancement

Agreements:

1	Include the slice IDs (S-NSSAIs) that triggered the RA procedure in the RA report.

2	Include a single flag indicating whether the SDT was failed or not.

- SON/MDT enhancements for Non-Public Networks

=>	Consider MHI, CEF and RA report enhancements for NPN networks in Rel-18. Similar conclusions should be reached rapidly and repetitive discussions should be avoided.

=>	RAN2 to send the decision to RAN3 in the reply LS (CATT)

=>	Consider to introduce enhancements for OOC analysis involving NPN network.

Agreement:

1	Not introducing any enhancements to address the loss issue of logged MDT report when UE switches between SNPN and PN due to limited time.

R2-2311526	Reply LS on potential override of logged MDT reports upon moving from SNPN to PLMN

=>	LS is approved.

Agreements:

1	A critical extension (i.e. AreaConfiguration-r18) can be considered in R18 for the PNI-NPN area scope in logged MDT configuration for mistake correction and to cover all configuration possibilities.

2	Include the 3 cases of cell based/TAI based/SNPN list based SNPN related area scopes in the logged MDT configuration and a critical extension (i.e. AreaConfiguration-r18) can be considered in R18. FFS how to optimize the signalling structure to avoid much overhead.

- Other

Agreements:

1	UE includes following time information in RLF report for fast MCG link recovery optimization: Time between MCG failure (or transmitting MCGFailureInformation, only for case a) and SCG failure for case a and f1.

2	Upon MCG recovery failure due to SCG failure all possible SCG failure types (that in legacy may be included in the SCGFailureInformation) can be logged for MCG recovery failure cause in the RLF report. Details can be further discussed through running CR.

Agreements:

1: Introduce an optional feature without signalling for NR RLF report for voice fallback in NR. This feature indicates whether the UE supports an explicit indication in RLF-report when mobility from NR fails and due to voice fallback.

2: Introduce an optional feature without signalling for LTE RLF report for voice fallback in LTE. This feature is for the case an RLF occurs shortly after successful HO from NR to E-UTRAN for voice fallback.

3: Introduce a new UE capaiblity bit (optional with signalling) for SPR. This bit indicates whether the UE supports the storage and delivery of Successful PScell Change/Addition Report upon request from the network.

4: Introduce A new UE capability bit (optional with signalling) for SHR for a handover from NR to E-UTRA. This bit indicates whether the UE supports the storage and delivery of Successful Handover Report for Handover from NR to E-UTRA, upon request from the network.

5: Introduce A new UE capability bit (optional with signalling) for NPN in logged MDT. This bit indicates whether the UE supports the inclusion of NPN ID in logged MDT procedures, upon request from the network.

6: Introduce an optioanl feature without signalling for NPN in RLF report. This feature indicates whether the UE supports the inclusion of NPN ID in RLF report procedure, upon request from the network.

9: Introduce a new UE capability bit (optional with signalling) for RACH report about NR RACH Report in LTE. This bit indicates whether the UE supports NR RACH report in LTE, upon request from the network.

12: Introduce a new UE capability bit (optional with signalling) for signalling based logged MDT override protection in LTE. This bit indicates whether the UE supports the override protection of the signalling based logged measurements configured in E-UTRA when going to NR.

13: For new UE capabilities for Rel-18 SON and MDT enhancements (except for NR-U SON capabilities), there is no need to differentiate FDD/TDD and FR1/FR2.

8: For RACH report about RACH partitioning information, this could be an optional feature without signalling.

10: For RLF for Fast MCG recovery, it is an optional feature without signalling.

11: For SON enhancements for NR-U: Introduce a new optional feature for NR-U in SON reports. The feature is optional without signalling, and it covers RA-report/SHR/RLF report.

14: For NR-U SON capabilities, they are applicable only to FR1.

=>	Strat the running CR on UE capabilities base on the agreements from this meeting. (CATT)

- Post-meeting email discussions

- [Post123bis][677][R18 SON/MDT] Reply LS on RACH enhancement (CMCC)

Scope: inform RAN3 our preference.

Output: Approved LS

Deadline: Very short

- [Post123bis][658][R18 SON/MDT] Running UE capabilities CR of SON/MDT (CATT)

Scope: Constructing basic CR and continue running

Output: running CR for technical endorse

Deadline: Long

- [Post123bis][666][R18 SON/MDT] Running CR for Rel-18 SON MRO (Ericsson)

Scope: Use the endorsed version as baseline to continue the running 38.331CR for R18 SON MRO. If impact on 36.331 is identified, also provide corresponding running 36.331 CR.

Intended outcome: Running CR baselines for R18 SON MRO

Deadline: Two weeks

- [Post123bis][667][R18 SON/MDT] Running CR for Rel-18 for logged MDT enhancements and NPN (Huawei)

Scope: Use endorsed versions as baselines to continue the running 38.331CR and 36.331 CR for R18 logged MDT enhancements and NPN.

Intended outcome: Running CRs baseline for R18 logged MDT enhancements and NPN

Deadline: Two weeks

- [Post123bis][668][R18 SON/MDT] Running CR for Rel-18 SON on RACH report (ZTE)

Scope: Use endorsed versions as baselines to continue the running 38.331CR and 36.331 CR for R18 SON on RACH report

Intended outcome: Running CRs baseline for R18 SON on RACH report

Deadline: Two weeks

RAN2 #124 meeting

- Organizational

Agreements:

This WI can be considered completed from RAN2 perspective

Running CRs:

R2-2312791 Running 36.331 CR for SN RACH report

R2-2312792	 Running 38.331 CR for SON on RACH report

R2-2312902 Running CR 38331 for Rel-18 SON MRO

R2-2313140	 Running 38.331 CR for logged MDT enhancements and NPN

R2-2313139	 Running 36.331 CR for logged MDT enhancements

- Agreements

Agreements:

In case the T310/T312 SPR triggering configuration is provided to the UE before the SN-initiated PSCell change, the existing RRCReconfiguration from SN to UE (in SRB1/SRB3) can be used.

If RAN2 agrees to support the case the T310/T312 SPR triggering configuration is provided to the UE at the time of the SN-initiated PSCell change, a new IE in the CG-Config is needed (FFS if there is a new UE behavior).

Reply LS to RAN3 is postponed to the next meeting.

- UE can report this PSCell identity also in the successful Fast MCG Recovery case, IE renaming can be discussed in CR implementation.

Agreements:

Define an optional UE capability without signalling to indicate if the UE supports the delivery of the CPAC related parameters for MRO in SCGFailureInformation message.

Change the wording of UE capability of NPN in logged MDT and divide it into two separate UE capabilities for SNPN and PNI-NP (loggedMDT-PNI-NPN-r18 and loggedMDT-SNPN-r18)

It is optional for UE to support RLF in SNPN

Agreements

RAN2 does not support differentiating of the emergency calls from normal voice call in the RLF report in this release

Include the time between HO execution and report retrieval in SHR

For the location information in the SPR the UE logs what is configured by the network (MN or SN) and as per the network node initiating the change

For measurement objects (configured by the PCell or by PSCell) report measurements associated with the configuration from the node that triggered the change

UE logs PCI and ARFCN of the target PSCell if the CGI of the corresponding cell is not available

In addition to SRB1 (to MN), support SPR availability indication over SRB3 (RRCReconfigurationComplete), no other mechanisms are supported in this release

Agreements

UE report all available NR RACH report based on request from LTE BS

For the case the UE indicates in a flag all preamble transmissions were blocked  by LBT it is left to UE implementation how to set the numberOfPreamblesSentOnSSB-r16 ,numberOfPreamblesSentOnCSI-RS-r16 and the perRAAttemptInfoList and the network ignores the information transferred in these IEs

Agreements

Include NPN related area scopes with a non critical extension, i.e. AreaConfiguration-v18xy

Before signalling availability and before reporting (as in legacy) UE shall check SNPN ID for MHI, CEF, RA reports, SHR, SPR (all SON reports)

NID is not included in SON reports

When moving from NPN to PLMN (or vice versa) UE discards all stored MHI, RA report, and CEF

For MRO for Fast MCG Recover, RAN2 discussed the incoming LS R2-2311729 from RAN3, and a reply LS was approved in R2-2313838.

- Post-meeting email discussions

[POST124][050][SON/MDT] UE capabilities

Intended outcome: agree to endorsed 36.331 and 36.306 CRs  (R2-2313130 and R2-2313131)

Deadline:  Nov. 23rd  0500 UTC

[POST124][055][SON/MDT] stage 2 CRs (Apple)

Intended outcome: Agree RAN3 CRs on SON/MTD

Deadline:  2 weeks

- [Post124][650][SONMDT] SON/MDT final CRs for 38.331 and 36.331 (Ericsson)

Scope: final checking

Intended outcome: agreed CRs

Deadline:  Short (for RP)

2.2.2	Remaining Open issues

None

2.3	RAN3

2.3.1	Agreements

RAN3 #121bis meeting：

- BL CR

R3-235051, BL CR to 38.401, Endorsed as BL CR

R3-235058, BL CR to 38.470, Endorsed as BL CR

R3-235065, BL CR to 37.320, Endorsed as BL CR

R3-235077, BL CR to 36.300, Endorsed as BL CR

R3-235079, BL CR to 37.340, Endorsed as BL CR

R3-235080, BL CR to 38.300, Endorsed as BL CR

R3-235081, BL CR to 38.413, Endorsed as BL CR

R3-235082, BL CR to 38.423, Endorsed as BL CR

R3-235083, BL CR to 38.423, Endorsed as BL CR

R3-235726, BL CR to 38.473, Endorsed as BL CR

R3-235116, BL CR to 38.420, Endorsed as BL CR

R3-235725, BL CR to 38.413, Endorsed as BL CR

R3-235078, BL CR to 36.423, Endorsed as BL CR

- SHR and SPR

2.1 	Inter-RAT SHR

There is no need to report any additional information from UE in Rel-18 in order to support UE context retrieval for SHR and SPR.

2.2 	SPR

For SN initiated PSCell change or CPC, source SN should provide the T310/T312 SPR triggers to MN.

The objective of T304 SPR trigger is to optimize RACH access issues in target SN.

Draft Reply LS to RAN2 on SON SPR in R3-235868 Agreed

TP to 37.340:  R3-235848 Agreed

- MRO

3.1	MRO for CPC

TP to 37.340:  R3-235809  Agreed

3.2	MRO for fast MCG recovery

LS to RAN2 on MRO for fast MCG recovery in R3-235897  Agreed unseen

- RACH enhancements

To Remove the editor’s note in the BLCRs for TS38.423 and TS 36.423 for RACH Indication.

To Specify the maximum number of RA Report Indications in the RACH Indication message to be 64.

TP to 36.423: R3-235729 Agreed

TP to 38.423: R3-235854 Agreed unseen

TP to 38.473: R3-235855  Agreed unseen

- SON/MDT Enhancements for Non-Public Networks

The undisclosed cell information in UHI for NPN is not pursued in R18.

TP to 38.423: R3-235870  Agreed

TP to 37.320: R3-235885  Agreed

- SON for NR-U

WA: RAN3 agrees to enable reporting of number of DL LBT failures from the target node to the source node in case of failed HO attempt (assuming the UE can be identified).

RAN3 #122 meeting：

- BL CR

R3-237005, BL CR to 38.401, Endorsed as BL CR

R3-237006, BL CR to 38.470, Endorsed as BL CR

R3-237007, BL CR to 36.300, Endorsed as BL CR

R3-237008, BL CR to 38.300, Endorsed as BL CR

R3-237009, BL CR to 38.413, Endorsed as BL CR

R3-237010, BL CR to 38.423, Endorsed as BL CR

R3-237011, BL CR to 38.420, Endorsed as BL CR

R3-237784, BL CR to 36.423, Endorsed unseen as BL CR

R3-237013, BL CR to 37.320, Endorsed as BL CR

R3-237014, BL CR to 38.413,  Endorsed as BL CR

R3-237015, BL CR to 38.423, Endorsed as BL CR

R3-237016, BL CR to 38.473, Endorsed as BL CR

R3-237017, BL CR to 37.340, Endorsed as BL CR

- SHR and SPR

2.1 	Inter-RAT SHR

Target C-RNTI should be included in the Xn HANDOVER REPORT.

Target C-RNTI should be included in the NG HANDOVER REPORT.

Include timeSinceFailure in HO Report message (Xn and NG).

TP to 38.423: R3-237992 Agreed unseen

TP to 38.300: R3-237993  Agreed unseen

TP to 38.413: R3-237990  Agreed unseen

2.2 	SPR

Add a new IE in S-NODE MODIFICATION REQUIRED message to inform the MN that an SPR is available at the UE.

TP to 38.423: R3-237995  Agreed unseen

- MRO

TP to 37.340: R3-237937  Agreed

TP to 36.300: R3-237896 Agreed

TP to 38.413: R3-237907 Agreed

TP to 38.300: R3-237932  Agreed

- RACH enhancements

TP to 38.423: R3-237314 Agreed

TP to 36.423: R3-237315 Agreed

- SON/MDT Enhancements for Non-Public Networks

TP to 38.423:  R3-237787  Agreed

- SON for NR-U

In case of mobility failure, reporting of DL LBT failures at the target during handover execution is enabled when the UE reestablishes to the source node and the UE can be identified by the target node.

The number of DL LBT failures at the target during handover execution is provided if the source node requests for it.

TP to 38.423: R3-238002 Ageed unseen

TP to 38.300: R3-237802 Agreed

TP to 38.300: R3-237207 Agreed

2.3.2	Remaining Open issues

None

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

RAN2 #123bis:

R2-2309437	LS on RACH enhancement (R3-234643; contact: Huawei)	RAN3

R2-2309439	Reply LS on SHR and SPR (R3-234716; contact: Huawei)	RAN3

R2-2309442	LS on MDT for NPN (R3-234744; contact: Ericsson)	RAN3

R2-2310260	SONMDT enhancement for NR-U	CMCC

R2-2310261	SONMDT enhancement for NPN	CMCC

R2-2310272	Discussion on RACH Enhancement for SONMDT	CMCC

R2-2310282	SON MDT enhancement for MR-DC CPAC	CMCC

R2-2310283	MHI Enhancement for SCG Activation/Deactivation	CMCC

R2-2310343	Out-of-coverage in NP	Apple

R2-2310344	RACH enhancements remaining issues	Apple

R2-2310345	On lbt-FailureRecoveryConfig in RLF-Report	Apple

R2-2310365	Further discussion on inter-RAT SHR and SPR	CATT

R2-2310366	SON Enhancement for NR-U	CATT

R2-2310367	RACH enhancement for SON	CATT

R2-2310368	SON and MDT Enhancement for NPN	CATT

R2-2310369	Discussion on Fast MCG recovery MRO Enhancement	CATT

R2-2310370	Discussion on MHI Enhancement for SCG Deactivation/Activation	CATT

R2-2310434	[Draft] Reply LS on RACH enhancement	CMCC

R2-2310445	Summary of [Post123][559][R18 SONMDT] Open issues of SONMDT for NPN (CATT)	CATT

R2-2310446	Running CR 38306 for UE capability for R18 SONMDT	CATT, Huawei, HiSilicon

R2-2310447	Running CR 38331 for UE capability for R18 SONMDT	CATT, Huawei, HiSilicon

R2-2310496	Running 38.331 CR for logged MDT enhancements and NPN	Huawei, HiSilicon

R2-2310497	Running 36.331 CR for logged MDT enhancements	Huawei, HiSilicon

R2-2310498	Discussion on 38.331 issues for NPN	Huawei, HiSilicon

R2-2310499	Report of [Post123][567][R18 SONMDT] Cap of SONMDT  (Huawei)	Huawei, HiSilicon

R2-2310500	Discussion on RACH enhancement (RAN3 LS R3-234643)	Huawei, HiSilicon

R2-2310501	Discussion on SHR and SPCR  (RAN3 LS R3-234716)	Huawei, HiSilicon

R2-2310502	Discussion on leftover issues for SHR and SPCR	Huawei, HiSilicon

R2-2310503	Discussion on leftover issues for SON for NR-U	Huawei, HiSilicon

R2-2310504	Discussion on leftover issues for RACH enhancement	Huawei, HiSilicon

R2-2310505	Discussion on leftover issues for SONMDT enhancements for NPN	Huawei, HiSilicon

R2-2310506	Discussion on leftover issues for fast MCG recovery	Huawei, HiSilicon

R2-2310507	Discussion on leftover issues for CPAC MRO	Huawei, HiSilicon

R2-2310508	Running CR 36306 for UE capability for R18 SONMDT	Huawei, HiSilicon, CATT

R2-2310509	Running CR 36331 for UE capability for R18 SONMDT	Huawei, HiSilicon, CATT

R2-2310562	Running 36331 CR for SN RACH report	ZTE Corporation, Sanechips

R2-2310563	Running 38.331 CR for SON on RACH report	ZTE Corporation, Sanechips

R2-2310564	Reply RAN3 LS on RACH enhancements	ZTE Corporation, Sanechips

R2-2310565	Consideration on SHR and SPR remaining issues	ZTE Corporation, Sanechips

R2-2310566	Consideration on RACH partitioning enhancements	ZTE Corporation, Sanechips

R2-2310567	Consideration on other RACH enhancements	ZTE Corporation, Sanechips

R2-2310568	Consideration on SON-MDT support for NPN	ZTE Corporation, Sanechips

R2-2310569	Consideration on fast MCG recovery and CPAC MRO	ZTE Corporation, Sanechips

R2-2310649	Discussion on RACH enhancement for SON	NEC

R2-2310703	SPR configuration and reporting related issues	Nokia, Nokia Shanghai Bell

R2-2310704	Correlation of inter-RAT SHR with RLF Report	Nokia, Nokia Shanghai Bell

R2-2310705	Discussion on RACH enhancement for SON and reply LS proposal to R2-2309437/R3-234643	Nokia, Nokia Shanghai Bell

R2-2310706	Improvement of handling of timeConnFailure	Nokia, Nokia Shanghai Bell

R2-2310707	MRO for CPAC	Nokia, Nokia Shanghai Bell

R2-2310708	MRO for fast MCG recovery	Nokia, Nokia Shanghai Bell

R2-2310744	Discussion on voice fallback HO failure	Ericsson

R2-2310745	Discussion on Fast MCG recovery and SCG failure optimization	Ericsson

R2-2310746	Discussion on inter-RAT SHR and SPR	Ericsson

R2-2310747	SON Support for NPN	Ericsson

R2-2310748	RA report enhancement	Ericsson

R2-2310749	Running CR 36331 for Rel-18 SON MRO	Ericsson

R2-2310750	Running CR 38331 for Rel-18 SON MRO	Ericsson

R2-2310751	List of Open Issues of Rel-18 SONMDT WI	Ericsson

R2-2311520	Pre-meeting summary for 7.13.4 (SHR and SPCR) (Nokia)	Nokia (Rapporteur)

R2-2311521	Summary of the AI 7.13.6 RACH optimization (Ericsson)	Ericsson

R2-2311522	Pre-meeting summary of 7.13.7	Huawei (email rapporteur)

R2-2311523	Summary of 7.13.8 Other	ZTE Corporation, Sanechips

R2-2311525	[At123bis][653][R18 SON/MDT] Open issues on SHR and SPCR (Ericsson)	Ericsson (moderator)

R2-2311526	Reply LS on potential override of logged MDT reports upon moving from SNPN to PLMN	RAN2

R2-2311527	Offline report of [At123bis][654][R18 SON/MDT] RAN2 decision on SONMDT for NPN (Huawei)	Huawei (email rapporteur)

R2-2311528	[DRAFT] Reply LS on SHR and SPR	Nokia

R2-2311530	Pre-meeting summary of 7.13.7	Huawei (email rapporteur)

R2-2311593	Reply LS on SHR and SPR	RAN2

RAN2 #124:

R2-2311725	LS on SPR (R3-235868; contact: Samsung)	RAN3

R2-2311729	LS on MRO for Fast MCG Recovery (R3-235897; contact: Huawei)	RAN3

R2-2311767	Reply LS on user consent of Non-public Network (S5-236928; contact: Ericsson)	SA5

R2-2312308	On SPR availability indication	Apple

R2-2312309	OOC analysis involving NPN network	Apple

R2-2312618	SPR reporting mechanism	Nokia, Nokia Shanghai Bell

R2-2312619	Discussion on RACH enhancement for SON	Nokia, Nokia Shanghai Bell

R2-2312620	Discussion on open NPN issues in SON/MDT	Nokia, Nokia Shanghai Bell

R2-2312621	Improvement of handling of timeConnFailure	Nokia, Nokia Shanghai Bell

R2-2312622	MRO for CPAC	Nokia, Nokia Shanghai Bell

R2-2312623	MRO for fast MCG recovery	Nokia, Nokia Shanghai Bell

R2-2312659	Discussion on MRO for fast MCG recovery	CMCC

R2-2312660	[Draft] Reply LS on MRO for Fast MCG Recovery	CMCC

R2-2312676	SONMDT enhancement for NR-U	CMCC

R2-2312677	SON MDT enhancement for MR-DC CPAC	CMCC

R2-2312678	MHI Enhancement for SCG Activation/Deactivation	CMCC, Ericsson, CATT

R2-2312740	The report of [Post123bis][658][R18 SONMDT] Running UE capabilities CR of SONMDT(CATT)	CATT

R2-2312741	Further discussion on SPR	CATT

R2-2312742	SON Enhancement for NR-U	CATT

R2-2312743	RACH enhancement for SON	CATT

R2-2312744	SON and MDT Enhancement for NPN	CATT

R2-2312745	Discussion on Fast MCG recovery MRO Enhancement	CATT

R2-2312746	Discussion on MHI Enhancement for SCG Deactivation/Activation	CATT

R2-2312791	Running 36.331 CR for SN RACH report	ZTE Corporation, Sanechips

R2-2312792	Running 38.331 CR for SON on RACH report	ZTE Corporation, Sanechips

R2-2312793	RACH relevant SON open issues	ZTE Corporation, Sanechips

R2-2312794	Consideration on MRO for inter-system handover for voice fallback	ZTE Corporation, Sanechips

R2-2312795	Consideration on SPR remaining issues	ZTE Corporation, Sanechips

R2-2312796	Remaining issue on NR-U	ZTE Corporation, Sanechips

R2-2312797	Remaining issue on RACH enhancements	ZTE Corporation, Sanechips

R2-2312798	Remaining issue on SON-MDT support for NPN	ZTE Corporation, Sanechips

R2-2312799	Consideration on other SON remaining issues	ZTE Corporation, Sanechips

R2-2312896	List of Open Issues of Rel-18 SONMDT MRO	Ericsson

R2-2312897	Discussion on voice fallback HO failure	Ericsson, CMCC

R2-2312898	Discussion on inter-RAT SHR and SPR	Ericsson

R2-2312899	RA report enhancement	Ericsson

R2-2312900	SON Support for NPN	Ericsson

R2-2312901	Discussion on Fast MCG recovery	Ericsson

R2-2312902	Running CR 38331 for Rel-18 SON MRO	Ericsson

R2-2312903	CR to 38331 for introducing SON/MDT features in Rel-18	Ericsson, Huawei, ZTE

R2-2313129	CR to 36.331 for Further enhancements on SONMDT	Huawei, Ericsson, ZTE

R2-2313130	CR to 36.306 for UE capability for R18 SONMDT	Huawei, HiSilicon, CATT

R2-2313131	CR to 36.331 for UE capability for R18 SONMDT	Huawei, HiSilicon, CATT

R2-2313132	Discussion on leftover issues for SHR and SPR	Huawei, HiSilicon

R2-2313133	Discussion on leftover issues for SON for NR-U	Huawei, HiSilicon

R2-2313134	Discussion on leftover issues for RACH enhancement	Huawei, HiSilicon

R2-2313135	Discussion on leftover issues for SONMDT enhancements for NPN	Huawei, HiSilicon

R2-2313136	Discussion on leftover issues for fast MCG recovery	Huawei, HiSilicon

R2-2313137	Discussion on leftover issues for CPAC MRO	Huawei, HiSilicon

R2-2313138	Discussion on MRO for Fast MCG Recovery (RAN3 LS R3-235897)	Huawei, HiSilicon

R2-2313139	Running 36.331 CR for logged MDT enhancements	Huawei, HiSilicon

R2-2313140	Running 38.331 CR for logged MDT enhancements and NPN	Huawei, HiSilicon

R2-2313141	Open issue list for RRC running CR for NPN	Huawei, HiSilicon

R2-2313271	CR to 38306 for UE capability for R18 SONMDT	CATT, Huawei, HiSilicon

R2-2313272	CR to 38331 for UE capability for R18 SONMDT	CATT, Huawei, HiSilicon

R2-2313544	Further discussion on SPR	CATT

R2-2313545	CR to 38306 for UE capability for R18 SONMDT	CATT, Huawei, HiSilicon

R2-2313546	CR to 38331 for UE capability for R18 SONMDT	CATT, Huawei, HiSilicon

R2-2313836	WF on LS reply to RAN3 LS R2-2311725	Ericsson

R2-2313838	Reply LS on MRO for Fast MCG Recovery	RAN2

R2-2313840	CR to 36.331 for UE capability for R18 SONMDT	Huawei, HiSilicon, CATT

R2-2313841	CR to 38306 for UE capability for R18 SONMDT	CATT, Huawei, HiSilicon

R2-2313842	CR to 38331 for UE capability for R18 SONMDT	CATT, Huawei, HiSilicon

RAN3 #121bis:

R3-235012	Response LS on SHR and SPR	RAN2(Nokia)

R3-235051	(BL CR to 38.401) Addition of SON features enhancement	ZTE

R3-235058	(BL CR to 38.470) Addition of SON features enhancement	CMCC

R3-235065	(BL CR to 37.320) Introduction of MDT enhancements to support Non-Public Networks	Nokia, Nokia Shanghai Bell, Ericsson, ZTE, Huawei

R3-235077	(BL CR to 36.300) Addition of SON features enhancement	Lenovo

R3-235078	(BL CR to 36.423) Addition of SON features enhancement	CATT

R3-235079	(BL CR to 37.340) Addition of SON Rel.18 features	Nokia, Nokia Shanghai Bell

R3-235080	(BL CR to 38.300) Addition of SON features enhancement	CMCC

R3-235081	(BL CR to 38.413) for SON	Ericsson

R3-235082	(BL CR to 38.423) for MDT	Huawei

R3-235083	(BL CR to 38.423) Addition of SON features enhancement	Samsung

R3-235084	(BL CR to 38.473) Addition of SON features enhancement	Huawei

R3-235116	(BL CR to 38.420) SON Introduction of RACH Indication	Huawei

R3-235133	(BL CR to 38.413) for MDT	Ericsson

R3-235134	Left issues remaining in NPN	CATT

R3-235162	Future of MRO solution in Rel.18 and optimisation of the EDT	Nokia, Nokia Shanghai Bell

R3-235192	(TP to BL CR for TS38.423) Discussion on SON for RACH	Samsung

R3-235193	(TPs to BL CRs for TS 38.423, 38.473) Discussion on SON for NR-U	Samsung

R3-235209	(TP for SON BLCR for 38.300) SON enhancement for SHR	Samsung, Nokia, Nokia Shanghai Bell

R3-235210	(TP for SON BLCR for 37.340 and 38.423) SON enhancement for SPR	Samsung

R3-235211	(TP for SON BLCR for 38.423 and 37.340) SON enhancements for CPAC	Samsung

R3-235212	(TP for SON BLCR for 38.413) MRO for the fast MCG recovery and inter-system handover for voice fallback	Samsung

R3-235229	Discussion on SON enhancements for SHR and SPR	Lenovo

R3-235230	(TP for SON BLCR to TS 38.423) MRO for CPAC	Lenovo

R3-235231	MRO for fast MCG recovery	Lenovo

R3-235232	(TP for SON BLCR to TS 38.423 and TS 36.423) Discussion on SN RACH enhancements	Lenovo

R3-235233	(TP for SON BLCR to TS 38.423) Discussion on MRO for NR-U	Lenovo

R3-235258	(TPs for SON BLCRs for TS 38.300 and TS 38.423) SHR and SPR	Huawei

R3-235259	(TPs for SON BLCRs for TS 38.300 and TS 38.423)  MRO on CPAC	Huawei

R3-235260	(TPs for SON BLCRs for TS 38.423) MRO on fast MCG recovery	Huawei

R3-235291	Discussion on remaining issue of inter-RAT SHR	NEC

R3-235292	Discussion on remaining issue of MRO	NEC

R3-235302	Open issues on SPR and SHR	Qualcomm Incorporated

R3-235303	MRO enhancements for CPAC and fast MCG recovery	Qualcomm Incorporated

R3-235304	SON MDT enhancements for SNPNs	Qualcomm Incorporated

R3-235305	SON enhancements for NR-U	Qualcomm Incorporated

R3-235322	(TPs for SON BL CR 36.300, 38.300 and 38.413) MRO for inter-system handover for voice fallback	ZTE

R3-235323	(TPs for SON BL CR 37.340 and 38.423) MRO for CPAC and fast MCG recovery	ZTE

R3-235324	(TP for SON BL CR 38.300) NR-U optimizations in Rel-18	ZTE

R3-235338	(TP for SON BLCR for TS38.423 and TS 36.423): Clean-up for RACH Enhancement	Huawei

R3-235339	(TP for MDT BLCR for TS 38.413 and TS 38.423): Remaining issues for MDT in NPN	Huawei

R3-235340	(TP for SON BL CR for TS 38.300): SON for NR-U	Huawei

R3-235355	Update of work Plan for Enhancement of Data Collection for SON_MDT in NR standalone and MR-DC WI	CMCC

R3-235356	Discussion on SON enhancement for SPR	CMCC

R3-235357	Discussion on MRO for CPAC	CMCC

R3-235358	Discussion on MRO for fast MCG recovery	CMCC

R3-235385	Remaining issues on SPR	Nokia, Nokia Shanghai Bell

R3-235386	(TPs for SON BLCR for TS 38.423) Further discussion on the MRO for CPAC and for the fast MCG recovery	Nokia, Nokia Shanghai Bell

R3-235443	(TPs for SON BLCRs for TS 38.300 38.423)Inter-RAT SHR and SPR	ZTE

R3-235444	(TPs for SON BLCRs for TS36.423 TS 38.423 TS 38.473)RACH enhancements	ZTE

R3-235445	(TPs for MDT BLCRs for TS38.413 TS 38.423)MDT support in NPN	ZTE

R3-235448	(TP for SON 37.340) Discussion on SON enhancement for SHR and SPR	CATT

R3-235449	(TP for SON 37.340 and 38.423) Discussion on MRO enhancement for CPAC	CATT

R3-235450	(TP for SON  38.413) Discussion on MRO enhancement for fast MCG recovery and voice fallback	CATT

R3-235451	(TP for SON 37.340) Discussion on RACH enhancement	CATT

R3-235452	Discussion on SON enhancement for NR-U	CATT

R3-235551	(TP for SON BL CR for TS 38.423, TS 37.340) SHR and SPR for SON rel-18	Ericsson

R3-235552	(TP for SON BL CR for TS 38.413) SON enhancements for MRO	Ericsson

R3-235553	(TP for SON BL CR for TS 37.340) Clarification on CPAC failure definitions	Ericsson

R3-235554	(TP for SON BL CR for TS 38.423, TS 38.473) RACH Optimization enhancement	Ericsson

R3-235555	(TP for SON to BLCR for TS 38.413, TS 38.423) SON enhancements for Non-public networks	Ericsson

R3-235556	(TP for SON to BLCR for TS 38.473, TS 38.423) NR-U enhancements for MRO and MLB	Ericsson

R3-235562	(TP for SON BLCR for 36.423, 38.423) RA report forwarding via Xn/X2 to neighbour’s neighbour node	Nokia, Nokia Shanghai Bell

R3-235563	(TP for TS 37.320) Removal of editor’s note	Nokia, Nokia Shanghai Bell

R3-235564	Further discussion on signalling based logged MDT override protection	Nokia, Nokia Shanghai Bell

R3-235702	Reply LS to S5-234839 = R3-233738 introduction new attribute to support source coordination between LTE and NR SA (to: SA5; cc: -; contact: ZTE)	RAN3

R3-235725	(BL CR to 38.413) for MDT	Ericsson

R3-235726	(BL CR to 38.473) Addition of SON features enhancement	Huawei

R3-235727	Summary of offline discussion SONMDT1_SHRSPR	Samsung

R3-235728	Summary of offline discussion SONMDT2_MRO	Huawei

R3-235729	(TP for SON BLCR for TS36.423 ) RACH enhancements	ZTE

R3-235730	(TP for SON BLCRs for TS38.423 ) RACH enhancements	Huawei

R3-235731	(TP for SON BLCRs for TS38.473 ) RACH enhancements	Ericsson

R3-235732	Summary of offline discussion SONMDT3_NPN	ZTE

R3-235733	(TP for SON BL CR for TS 38.300): SON for NR-U	Huawei

R3-235734	Summary of offline discussion SONMDT4_NRU	Nokia

R3-235809	(TP for SON BLCR for 37.340) SON enhancements for CPAC	Samsung

R3-235848	(TP for SON BLCR for 37.340) SON enhancement for SPR	Samsung

R3-235854	(TP for SON BLCR for TS38.423 ) RACH enhancements	Huawei

R3-235855	(TP for SON BLCR for TS38.473 ) RACH enhancements	Ericsson

R3-235865	(TP for BL CR for TS 36.300) MRO for inter-system handover for voice fallback	ZTE

R3-235866	(TP for BL CR for TS 38.300) MRO for inter-system handover for voice fallback	ZTE

R3-235867	DRAFT LS on MRO for fast MCG recovery (to: RAN2; cc: -; contact: Huawei)	Huawei

R3-235868	LS on SON SPR (Successful PSCell change Report) (to: RAN2; cc: -; contact: Samsung)	RAN3

R3-235870	(TP for SON BL CR to TS 38.413) SON enhancements for Non-public networks	Ericsson

R3-235871	Draft LS on SON MDT for Equivalent SNPNs (to: RAN2; cc: -; contact: Qualcomm)	Qualcomm

R3-235885	(TP for TS 37.320) Removal of editor’s note	Nokia, Nokia Shanghai Bell

R3-235897	LS on MRO for fast MCG recovery (to: RAN2; cc: -; contact: Huawei)	RAN3

RAN3 #122:

R3-237005	(BLCR to 38.401) Addition of SON features enhancement	ZTE

R3-237006	(BLCR to 38.470) Addition of SON features enhancement	CMCC

R3-237007	(BLCR to 36.300) Addition of SON features enhancement	Lenovo

R3-237008	(BLCR to 38.300) Addition of SON features enhancement	CMCC

R3-237009	(BLCR to 38.413) for SON	Ericsson

R3-237010	(BLCR to 38.423) for MDT	Huawei

R3-237011	(BL CR to 38.420) SON Introduction of RACH Indication	Huawei

R3-237012	(BL CR to 36.423) Addition of SON features enhancement	CATT

R3-237013	(BL CR to 37.320) Introduction of MDT enhancements to support Non-Public Networks	Nokia, Nokia Shanghai Bell, Ericsson, ZTE, Huawei

R3-237014	(BLCR to 38.413) for MDT	Ericsson

R3-237015	(BLCR to 38.423) Addition of SON features enhancement	Samsung

R3-237016	(BLCR to 38.473) Addition of SON features enhancement	Huawei

R3-237017	(BLCR to 37.340) Addition of SON Rel.18 features	Nokia, Nokia Shanghai Bell

R3-237143	Reply LS on potential override of logged MDT reports upon moving from SNPN to PLMN	RAN2(CATT)

R3-237146	Reply LS on SHR and SPR	RAN2(Nokia)

R3-237167	Reply LS on RACH enhancement	RAN2(CMCC)

R3-237187	Conclusion of the discussion on SON for NR-U	Nokia, Nokia Shanghai Bell

R3-237206	(TP for MDT BLCR for TS 38.423): Clean-up for MDT for NPN	Huawei

R3-237207	(TP for SON BL CR for TS 38.300): SON for NR-U	Huawei, ZTE, Nokia, Nokia Shanghai Bell, Ericsson, Qualcomm

R3-237245	Discussion on remaining issue of fast MCG recovery	NEC

R3-237252	(TPs for SON BLCRs for TS 38.300, 38.413, 38.423, 38.473) SHR and SPR	Huawei

R3-237253	(TPs for SON BLCRs for TS 37.340, 38.300,36.300, 38.413, 38.423)  MRO	Huawei

R3-237314	(TP for SON BLCR for TS 38.423): Clean-up for RACH Enhancement	Huawei, CMCC, China Unicom

R3-237315	(TP for SON BLCR for TS 36.423): Clean-up for RACH Enhancement	Huawei, CMCC, China Unicom

R3-237322	Discussion on SON for NR-U	Samsung

R3-237336	(TPs for SON BL CR 37.340 and 38.423) MRO for CPAC	ZTE

R3-237337	(TP for SON BL CR 38.300) Stage 2 clean-up on MRO for NR-U	ZTE

R3-237350	(TP for SON BLCR for 38.423 and TS38.300) SON enhancement for SHR	Samsung

R3-237351	(TP for SON BLCR for 37.340 and 38.423) SON enhancement for SPR	Samsung

R3-237352	(TP for SON BLCR for 38.423 and 37.340) SON enhancements for CPAC	Samsung

R3-237353	(TP for SON BLCR for 38.413) MRO for inter-system handover for voice fallback and the fast MCG recovery	Samsung

R3-237401	Discussion on SON enhancements for inter-RAT SHR and SPR	Lenovo

R3-237402	(TP to BLCR for TS37.340 and TS38.423) MRO for CPAC	Lenovo

R3-237403	(TP to BLCR for TS38.413) MRO for fast MCG recovery and inter-system handover for voice fallback	Lenovo

R3-237404	Discussion on MRO for NR-U	Lenovo

R3-237450	(TP for TS 38.413) Updates of MDT area scope for NPN in NGAP and XnAP	Nokia, Nokia Shanghai Bell

R3-237455	RA Report enhancements for identifying RACH partitoning configuration	Qualcomm Incorporated

R3-237456	SON enhancements for NR-U	Qualcomm Incorporated

R3-237508	(TP for SON to BLCR for TS 38.300) LBT failures in MRO	Ericsson, Nokia, Nokia Shanghai Bell, Qualcomm

R3-237509	(TP for SON to BLCR for TS 38.473, TS 38.423) NR-U enhancements for MLB and MRO	Ericsson

R3-237511	(TP for SON BL CR for TS 37.340, TS 38.423) SPR for SON rel-18	Ericsson

R3-237512	(TP for SON BL CR for TS 38.413) SON enhancements for MRO	Ericsson

R3-237513	(TP for SON BL CR for TS 37.340) Clarification on CPAC failure definitions	Ericsson

R3-237514	RACH Optimization enhancement	Ericsson

R3-237515	(TP for SON BLCR to TS 38.413 and TS 38.423) SON enhancements for Non-public networks	Ericsson

R3-237545	[TP for SON BLCR for 37.340] Remaining issues on SPR	Nokia, Nokia Shanghai Bell

R3-237546	(TP for SON BLCR for 37.340) SON enhancements for CPAC	Nokia, Nokia Shanghai Bell, Qualcomm Incorporated

R3-237585	(TP for SON 37.340, 38.423 and 36.423) Discussion on SON enhancement for SHR and SPR	CATT

R3-237586	(TP for SON 37.340 and 38.423) Discussion on MRO enhancement for CPAC	CATT

R3-237587	(TP for SON  38.413) Discussion on MRO enhancement for fast MCG recovery and voice fallback	CATT

R3-237588	Discussion on SON enhancement for NR-U	CATT

R3-237606	(TPs for SON BLCRs for TS 38.413 38.423)Inter-RAT SHR and SPR	ZTE

R3-237607	(TPs for MDT BLCRs for TS 38.423)MDT support in NPN	ZTE, CMCC,China Unicom

R3-237666	Update of work Plan for Enhancement of Data Collection for SON_MDT in NR standalone and MR-DC WI	CMCC

R3-237667	Discussion on SON enhancement for SPR	CMCC

R3-237668	Discussion on MRO for CPAC	CMCC

R3-237669	Discussion on MRO for fast MCG recovery	CMCC

R3-237703	(TP for SON BL CR 36.300) Stage 2 clean-up on MRO for inter-system handover for voice fallback	ZTE, China Telecom, China Unicom

R3-237704	(TP for SON BL CR 38.300) Stage 2 clean-up on MRO for inter-system handover for voice fallback	ZTE, China Telecom, China Unicom

R3-237705	(TP for SON BL CR 38.413) MRO for inter-system handover for voice fallback	ZTE, China Telecom, China Unicom

R3-237784	(BL CR to 36.423) Addition of SON features enhancement	CATT

R3-237785	CB:#SONMDT1_SHRSPR	Samsung

R3-237786	CB:#SONMDT2_MRO	Nokia

R3-237787	(TPs for MDT BLCRs for TS 38.423) MDT support in NPN	ZTE, CMCC, China Unicom, Ericsson

R3-237788	CB:#SONMDT3_NPN	ZTE

R3-237789	CB:#SONMDT4_NR-U	Ericsson

R3-237802	(TP for SON to BLCR for TS 38.300) LBT failures in MRO	Ericsson, Samsung, Nokia, Nokia Shanghai Bell, Qualcomm Incorporated

R3-237803	"Ericsson, Samsung, Nokia, Nokia Shanghai Bell, Lenovo,

Qualcomm Incorporated"	Ericsson

R3-237896	(TP for SON BLCR for TS36.300) MRO	Huawei

R3-237907	(TP for SON BL CR for TS 38.413) SON enhancements for Mobility Robustness Optimization	Ericsson

R3-237930	(TP for SON BLCRs for TS 38.413)Inter-RAT SHR and SPR	ZTE

R3-237931	(TP for SON BL CR for TS 38.423) SPR for SON Rel-18	Ericsson

R3-237932	(TP for SON BL CR 38.300) Stage 2 clean-up on MRO for inter-system handover for voice fallback	ZTE, China Telecom, China Unicom, Nokia, Nokia Shanghai Bell

R3-237937	(TP for SON BLCR for 37.340) SON enhancements for CPAC	Samsung, Nokia, Nokia Shanghai Bell

R3-237944	(TP for SON BLCR for TS38.300) SON enhancement for SHR	Samsung

R3-237962	(TP for SON BL CR for TS 38.423) Inter-RAT SHR for SON Rel-18	CATT

R3-237990	(TP for SON BLCRs for TS 38.413) Inter-RAT SHR	ZTE, Samsung

R3-237992	(TP for SON BL CR for TS 38.423) Inter-RAT SHR for SON Rel-18	CATT, Samsung

R3-237993	(TP for SON BLCR for TS38.300) SON enhancement for SHR	Samsung

R3-237995	(TP for SON BL CR for TS 38.423) SPR for SON Rel-18	Ericsson

R3-238002	(TP for SON to BLCR for TS 38.423) LBT failures in MRO	Ericsson, Samsung, Nokia, Nokia Shanghai Bell, Lenovo, Qualcomm Incorporated

R3-238072	(BLCR to 36.300) Addition of SON features enhancement	Lenovo

R3-238073	(BL CR to 36.423) Addition of SON features enhancement	CATT

R3-238074	(BLCR to 37.340) Addition of SON Rel.18 features	Nokia, Nokia Shanghai Bell

R3-238075	(BLCR to 38.300) Addition of SON features enhancement	CMCC

R3-238076	(BLCR to 38.413) for SON	Ericsson

R3-238077	(BLCR to 38.423) for MDT	Huawei

R3-238078	(BLCR to 38.423) Addition of SON features enhancement	Samsung

R3-238138	Addition of SON features enhancement	ZTE

R3-238139	Addition of SON features enhancement	CMCC

R3-238140	SON Introduction of RACH Indication	Huawei

R3-238141	Introduction of MDT enhancements to support Non-Public Networks	Nokia, Nokia Shanghai Bell, Ericsson, ZTE, Huawei

R3-238142	for MDT	Ericsson

R3-238143	Addition of SON features enhancement	Huawei