3GPP TSG RAN Meeting #102	　　　　RP-233512

Edinburgh, Scotland, December 11-15, 2023

Status Report to TSG

Agenda item:			9.3.4.10

| WI / SI Name | # Support of intra-band non-collocated EN-DC/NR-CA deployment |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NonCol_intraB_ENDC_NR_CA |  |  |  |  |
| Unique ID | 950081 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-231066 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: 12/2023 | Performance part: 06/2024 | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: 100% | Performance Part: 80% | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Yasuki Suzuki |
|  | Company | KDDI |
|  | Email | ui-suzuki@kddi.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

RAN2#124

- CR for 38.306 was endorsed [1] (already in the mega CR)

- CR for 38.331 (UE Capability) was endorsed [2] (already in Mega CR)

- CR for 38.331 (Signaling) was agreed [3]

- LS to RAN4 was approved [4]

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

RAN4#108
<UE RF>

- CR for 38.101-1 to introduce new BS signalling implementation was agreed [5].

- CR for 38.101-3 to introduce new BS signalling implementation was agreed [6].

<RRM RF>

- Draft CR on RRM core requirement for NonCol_intraB was endorsed [7].

- Draft CR on maintaining Type 1/2 RRM requirements for inter-band EN-DC with overlapping DL bands R18 was endorsed [8].

- Big CR for TS 38.133 was agreed [9].

<Issue 1-1: how to implement new RRC signalling into RRM requirement for UE supporting [intraBandNRCA-NonCollocated-r18]>

- Follow the agreement in RAN2, and capture the RAN2 agreement (if reached) in RAN4 CR in this week.

< Issue 1-2: how to implement new RRC signalling into RRM requirement for R18 UE supporting interBandMRDC-WithOverlapDL-Bands-r16>

- how to implement new RRC signalling into RRM requirement for R18 UE supporting interBandMRDC-WithOverlapDL-Bands-r16

  - Follow the agreement in RAN2, and capture the RAN2 agreement (if reached) in RAN4 CR in this week.

  - Note: the RRM requirements need to be adapted based on the new BS signaling only if UE indicates both the capability interBandMRDC-WithOverlapDL-Bands-r16 and additionally [SupportNewBSsignaling].

< Issue 1-3: the impacted RRM requirement for UE supporting [intraBandNRCA-NonCollocated-r18] due to new BS signalling>

- The impacted RRM requirement applicability for UE supporting [intraBandNRCA-NonCollocated-r18] due to new BS signalling

  - MRTD/MTTD, interruption, [SCell activation delay, BFD/CBD, scheduling restrictions and measurement restrictions requirements.]

< Issue 1-4: the impacted RRM requirement for R18 UE supporting interBandMRDC-WithOverlapDL-Bands-r16 due to new BS signalling>

- The impacted RRM requirement applicability for UE supporting interBandMRDC-WithOverlapDL-Bands-r16 due to new BS signalling

  - MRTD/MTTD and interruption requirements.

<RRM performance>

- No agreements. Continue a discussion to specify RRM test cases in TS 38.133.

<Demodulation performance>

- Draft CR to 38.101-4 demodulation requirements for non-collocated NR-CA was endorsed [10].

- Draft CR on introduction of performance requirements for intra-band EN-DC/NR-CA was endorsed [11].

- Draft CR on FRC for Non-colocated Intraband CA was endorsed [12].

- Big CR for TS 38.101-4: Type 2 UE NonCol NR-CA PDSCH demodulation requirements was agreed [13].

- WF in [14] captured the following agreements:

  - MCS pair

    - Assume 3% TxEVM for the purpose of simulation for MCS4 + MCS21 to complete the requirement this week and close the WI. The MCS pair and SNR value corresponding to the higher MCS will be in square bracket, subject to reviewing the simulation results.

  - Applicability

    - The requirements are only applicable for UE supporting TDD-TDD intra-band Non-Collocated NR-CA [intraBandNonColocatedCA-r18]

    - The requirements apply only in case modulation order configured for each CC doesn’t exceed UE per CC capability on supported maximum modulation order.

      - The requirements apply on in case the UE indicates support of 256QAM modulation scheme for PDSCH for FR1 (pdsch-256QAM-FR1)

    - RAN4 monitor how RAN5 capture the side condition such that the requirement will only be applicable to bands that are separated by 80MHz+BWanother/2.

      - Note this does not affect to the completion of the NonCol_intraB_ENDC_NR_CA performance part.

  - Configuration parameters

    - During the demodulation test, the new RRC signaling to be introduced by RAN2 should be configured to guarantee the tested UE is operating on type2 architecture.

  - CA combinations

    - Specify TDD 30kHz + TDD 30kHz only.

2.4.2	Remaining Open issues

<RRM performance>

- Update RRM test cases in TS 38.133 A.6.5.2.1 for Type 2 UE.

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

- R2-2313887 Rel-17 Signaling support for intra-band non-collocated NR-CA, EN-DC

- R2-2313938 Rel-17 Signaling support for intra-band non-collocated NR-CA, EN-DC (UE capability)

- R2-2313888 Rel-17 Signaling support for intra-band non-collocated NR-CA, EN-DC

- R2-2313889 LS to RAN4 on Intra-band non-collocated NR-CA. EN-DC

- R4-2322004	Rel-18 CR for 38.101-1 New BS signalling implementation for non-collocated scenario

- R4-2321995	Rel-18 CR for 38.101-3 New BS signalling implementation for non-collocated scenario

- R4-2321417	CR on RRM core requirement for NonCol_intraB

- R4-2321418	DraftCR on maintaining Type 1/2 RRM requirements for inter-band EN-DC with overlapping DL bands R18

- R4-2321639	Big CR to TS 38.133 on intra-band non-collocated EN-DC/NR-CA deployment

- R4-2321094	Draft CR to 38.101-4 demodulation requirements for non-collocated NR-CA

- R4-2321096	Draft CR on introduction of performance requirements for intra-band EN-DC/NR-CA

- R4-2321095	draftCR on FRC for Non-colocated Intraband CA

- R4-2318352	BigCR for 38.101-4: Type 2 UE NonCol NR-CA PDSCH demodulation requirements

- R4-2321052	WF on [109][319] NonCol_intraB_ENDC_NR_CA_Demod