3GPP TSG RAN Meeting #102	RP-233546

Edinburgh, Scotland, December 11-15, 2023

NOTE: RAN specific additions are added in blue.

# Source:	NTT DOCOMO, INC.

# Title:	Revised WID on Multi-carrier enhancements for NR

# Document for:	Approval

Agenda Item:	9.3.1.2

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

Title: Multi-carrier enhancements for NR

Acronym: NR_MC_enh

Unique identifier: 940094

NOTE:	For new WIs/SIs leave the Unique identifier empty and make a proposal for an Acronym.

For a revised WI/SI: Take Unique identifier and acronym as shown in 3GPP workplan.

If this is a RAN WID including Core and Perf. part, then Title, Acronym and Unique identifier refer to the feature WI.

Please tick (X) the applicable box(es) in the table below:

Either:

| This WID includes a Core part | X |
| --- | --- |
| This WID includes a Performance part | X |

or:

| This WID includes a Testing part |  |  |
| --- | --- | --- |
| and it addresses the following 3GPP work area: | Radio Access |  |
|  | Core Network |  |
|  | Services |  |

Potential target Release:	Rel-18

NOTE: In case of contradiction with the target dates of clause 5, clause 5 determines the target release.

1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |  |
| --- | --- | --- | --- | --- | --- | --- |
| Yes |  | X | X |  |  |
| No | X |  |  | X |  |
| Don't know |  |  |  |  |  |

2	Classification of the Work Item and linked work items

2.1	Primary classification

This description is either a …

|  | Study Item |
| --- | --- |

or a

| Normative Work Item: tick applicable boxes below |  |
| --- | --- |
|  | Stage 1 |
|  | Stage 2 |
| X | Stage 3 |
|  | Other (e.g. testing) |

2.2	Parent Work Item

For a brand-new topic, use “N/A” in the table below. Otherwise indicate the parent Work Item.

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |
| N/A | N/A | N/A | N/A |

NOTE:	RAN agreed some time ago, that it describes the feature WI + Core/Perf. part WI or Testing part WI in one 	WID. Therefore the table above should include the feature WI data (In case the feature covers Core and Perf. 	part, please list under Working Group the leading WG of the Core part).

2.3	Other related Work Items and dependencies

| Other related Work/Study Items (if any) |  |  |  |
| --- | --- | --- | --- |
| Acronym | Unique ID | Title | Nature of relationship |

NOTE:	Also related or dependent WIs/SIs in other TSGs shall be indicated here.

3	Justification

NR supports a wide range of spectrum in different frequency ranges. It is expected that there will be increasing availability of spectrum in the market for 5G Advanced possibly due to re-farming from the bands originally used for previous cellular generation networks. Especially for low frequency FR1 bands, the available spectrum blocks tend to be more fragmented and scattered with narrower bandwidth. For FR2 bands and some FR1 bands, the available spectrum can be wider such that intra-band multi-carrier operation is necessary. To meet different spectrum needs, it is important to ensure that these scattered spectrum bands or wider bandwidth spectrum can be utilized in a more spectral/power efficient and flexible manner, thus providing higher throughput and decent coverage in the network.

One motivation is to increase flexibility and spectral/power efficiency on scheduling data over multiple cells including intra-band cells and inter-band cells. The current scheduling mechanism only allows scheduling of single cell PUSCH/PDSCH per a scheduling DCI. With more available scattered spectrum bands or wider bandwidth spectrum, the need of simultaneous scheduling of multiple cells is expected to be increasing. To reduce the control overhead, it is beneficial to extend from single-cell scheduling to multi-cell PUSCH/PDSCH scheduling with a single scheduling DCI. Meanwhile, trade-off between overhead saving and scheduling restriction has to be taken into account.

For multi-carrier UL operation, there are some limitations of current specification, e.g. 2TX UE can be configured with at most 2 UL bands, which only can be changed by RRC reconfiguration, and UL Tx switching can be only performed between 2 UL bands for 2Tx UE. Dynamically selecting carriers with UL Tx switching e.g., based on the data traffic, TDD DL/UL configuration, bandwidths and channel conditions of each band, instead of RRC-based cell(s) reconfiguration, may potentially lead to higher UL data rate, spectrum utilization and UL capacity.

4	Objective

4.1	Objective of SI or Core part WI or Testing part WI

1. Specify a solution for multi-cell PUSCH/PDSCH scheduling (one PDSCH/PUSCH per cell) with a single DCI [RAN1]

- Identify the maximum number of cells that can be scheduled simultaneously (it was identified that the maximum number of cells that can be scheduled simultaneously is 4)

- Consider both intra-band and inter-band CA operation

- Consider both FR1 and FR2

- The single DCI shall be optimized for 3 or more cells for the multi-cell PUSCH/PDSCH scheduling

2. Study and if necessary (it was concluded that UL Tx switching schemes across up to 4 bands are specified in Rel-18) specify following enhancements for multi-carrier UL operation [RAN1, RAN2, RAN4]

- UL Tx switching schemes across up to 3 or 4 bands with restriction of up to 2 Tx simultaneous transmission for FR1 UEs, including mechanisms to enable more configured UL bands than its simultaneous transmission capability and to support dynamic Tx carrier switching across the configured bands for both single TAG and multiple TAGs configurations (RAN1, RAN4)

  - UE capability and RRC configuration related signalling (RAN2)

  - Note: strive for RAN1/2 design agnostic with the number of bands, i.e., common design between 3 and 4 bands

  - Note: no additional TAG is introduced for UL transmission on a carrier without corresponding DL carrier

  - Note: this objective does not target to extend the SUL framework to support more than 1 SUL for 1 NUL

  - Note: The number of TAGs is limited to up to 2.

  - Note: Extension of TX switching for 2 bands to multiple TAG configurations is included in the scope. The work is limited to RAN4.

  - Note: The scenario {SUL band + corresponding NUL band} + {SUL band + corresponding NUL band} is supported with the following restrictions

    - For the band pair between {NUL and NUL}, “switched UL” or “dual UL” can be reported/configured

    - For any other band pair including SUL (between {SUL and another SUL}, between {SUL and corresponding NUL}, and between {SUL and non-corresponding NUL}), only “switched UL” can be reported/configured

  - Note: The scenario {SUL band + corresponding NUL band} + 1 or 2 other NUL band(s) is supported with following restrictions

    - For the band pair between {NUL and NUL}, “switched UL” or “dual UL” can be reported/configured

    - For any other band pair including SUL (between {SUL and corresponding NUL}, and between {SUL and non-corresponding NUL}), only “switched UL” can be reported/configured

- Switching time and other RF aspects, and RRM requirements for above UL Tx switching schemes across up to 3 or 4 bands (RAN4)

  - Note: Prioritize UL Tx switching across up to 3 bands is to be addressed first and then that for up to 4 bands can also be addressed

4.2	Objective of Performance part WI

NOTE:	Leave empty if the WI proposal does not contain a RAN performance part.

- Specify RRM test cases related to core requirements on UL Tx switching schemes across up to 3 or 4 bands

[RAN4]

4.3	RAN time budget request (not applicable to RAN5 WIs/SIs)

NOTE:	For all new RAN related WIs/SIs which are not led by RAN WG5 the WI/SI rapporteur has to fill out the attached Excel table to request time budgets for corresponding RAN WG meetings.
The Excel table has to be filled out for all affected RAN WGs and up to the target date of the WI/SI.
One time unit (TU) corresponds to ~ 2 hours in the meeting.
If no TU is needed, then leave the field empty otherwise enter a number >0 in the field.

For revisions of already approved WI/SI descriptions: Please remove the Excel table from the WID/SID's zip file. The time budgets are already recorded. If you want to modify them, then this has to be done via the status report and not via a revised WID/SID.

If this WID is covering Core and Performance part, then please fill out one line for each part in the attached Excel table.

additional comments to the time budget request in the attached Excel table:

5	Expected Output and Time scale

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Remarks |

NOTE:	If this is a RAN WI including Core and Perf. part, then all new Core part specs have to be listed first and then all new Perf. part specs. Indicate "Core part" or "Perf. part" under Remarks for each spec.
By default a new specs can only be new for one of both parts.

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| 38.211 | NR; Physical channels and modulation | RAN#101 | Core Part |
| 38.212 | NR; Multiplexing and channel coding | RAN#101 | Core Part |
| 38.213 | NR; Physical layer procedures for control | RAN#101 | Core Part |
| 38.214 | NR; Physical layer procedures for data | RAN#102 | Core Part |
| 38.300 | NR; NR and NG-RAN Overall description; Stage-2 | RAN#102 | Core Part |
| 38.306 | NR; User Equipment (UE) radio access capabilities | RAN#102 | Core part |
| 38.307 | NR; Requirements on User Equipments (UEs) supporting a release-independent frequency band | RAN#102 | Core part |
| 38.331 | NR; Radio Resource Control (RRC); Protocol specification | RAN#102 | Core Part |
| 38.101-1 | NR; User Equipment (UE) radio transmission and reception; Part 1: Range 1 Standalone | RAN#102 | Core part |
| 38.133 | NR; Requirements for support of radio resource management | RAN#102 | Core part |
| 38.133 | NR; Requirements for support of radio resource management | RAN#104 | Performance part |

NOTE:	If this is a RAN WI including Core and Perf. part, then all new Core part specs have to be listed first and then all new Perf. part specs. Indicate "Core part" or "Perf. part" under Remarks for each spec.
If an existing spec is affected by both (Core part and Perf. part), then it has to be listed twice with appropriate approval dates.

6	Work item Rapporteur(s)

Hiroki Harada, NTT DOCOMO, INC., hiroki.harada.sv@nttdocomo.com

NOTE:	The first listed Rapporteur has the overall responsibility for this WI (incl all secondary tasks).

7	Work item leadership

Primary: RAN1

Secondary: RAN2, RAN4

8	Aspects that involve other WGs

None identified

NOTE:	For RAN WIs: Section 8 applies only toWGs outside of TSG RAN because all RAN WG aspects have to be covered in section 4.

9	Supporting Individual Members

Supporting IM name

Apple

APT

CAICT

CATT

China Telecom

China Unicom

CMCC

Deutsche Telekom

Ericsson

FGI

Futurewei

HiSilicon

Huawei

H3C

Intel

Lenovo

LG Electronics

MediaTek Inc.

Motorola Mobility

Nokia

Nokia Shanghai Bell

NTT DOCOMO, INC.

OPPO

Orange

Samsung

Sanechips

Sharp

SoftBank

Spreadtrum

Telia Company

vivo

Vodafone

WILUS

Xiaomi

ZTE Corporation