3GPP TSG-RAN Meeting #102	RP-233603

Edinburgh, GB, Dec 11-15, 2023

Status Report to TSG

Agenda item:			9.3.3.2

| WI / SI Name | Enhancement on NR QoE management and optimizations for diverse services |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | NR_QoE_enh |  |  |  |  |
| Unique ID | 941008 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-223488 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 12/2023 | Performance part: N/A | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 100% | Performance Part: N/A | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG3 |
| --- | --- | --- |
| Rapporteur | Name | Pei Li |
|  | Company | China Unicom |
|  | Email | lip104@chinaunicom.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

RAN2#119-e (Aug 2022)

- QoE measurements in RRC_IDLE INACTIVE

	- No need to send LS to SA4 since RAN3 is already sending an LS.

- The gNB can send the QoE configuration for MBS broadcast service to UE by RRC message in RRC_CONNECTED via dedicated signalling. The UE stores the configuration for QoE and performs the application layer measurement for MBS broadcast service.

- The baseline principles for QoE measurement collection for MBS services in RRC_INACTIVE and RRC_IDLE states are:

1)  	The UE is configured with IDLE/INACTIVE QoE via RRC.

2)	The UE buffers the QoE reports generated while in RRC IDLE/INACTIVE state.

- When the UE moves to RRC_CONNECTED state, the UE sends the QoE measurements availability indication to the gNB.

- For buffering of QoE reports generated in RRC IDLE/INACTIVE state, RAN2 should discuss at least the minimal memory size requirement.

- Left-over from R17

	- Not treated in this meeting.

RAN2#119b-e (Oct 2022)

- QoE measurements in RRC_IDLE INACTIVE

- Not treated in this meeting.

- Left-over from R17

- From RAN2’s perspective, there is no further work for per-slice-based QoE measurement.

- The enhancement on UAI message to express the UE’s preference on QoE reporting configurations is not pursued.

- QoE reporting via unlicensed band is out of the WID scope.

- RAN2 can discuss event-based RVQoE, including possible options, benefits, spec impacts, and complexities based on company contributions.

- RAN2 can wait for RAN3 progress on enhancement to per-slice RAN visible QoE measurement.

- RAN2 needs to wait for the progress of RAN3 on RVQoE value.

- RAN2 to postpone the discussion of the QoE reporting enhancement for overload scenario to the next meeting (based on the progress of RAN3).

- To wait for RAN3 decision on granularity of priority.

- Add the QoS flow ID in the RVQoE report

- Support of QoE measurements for NR-DC

- Rel-18 QoE configuration may be created by MN or SN.

- Either SRB1 or SRB3 can be used for providing SN configuration to UE (at least for m-based QoE).

- In NR-DC scenario, both signalling-based and management-based QoE measurement collection shall be supported.

- RAN2 assumes that there is a unique ID for QoE configurations across MN and SN. This can be accomplished by MN-SN coordination (e.g. similar as was done with measIds for NR-DC)

- Use SRB4 as baseline for Rel-18 QoE.

RAN2#120 (Nov 2022)

- QoE measurements in RRC_IDLE INACTIVE

- Ask SA4 if we can use application layer information for QoE measurements in IDLE/INACTIVE the Rel-18 area scope given that the needed information requires cell knowledge.

- For buffering of QoE reports generated in RRC IDLE/INACTIVE state, RAN2 will make some assumptions on the minimal memory size requirement and the buffering layer. We can indicate these to SA4/SA5 to see if they think those assumptions are realistic.

- Ask SA4/5 on how network would handle reports based on when they were collected, and whether it matters how “old” they are.

- UE can be configured to do QoE measurements for MBS broadcast in all RRC states.

- As a baseline, UE does not trigger RRC Resume – RRC Setup just for the sake of reporting QoE.

- Left-over from R17

	- Not treated in this meeting.

- Support of QoE measurements for NR-DC

	- Not treated in this meeting.

RAN2#121 (Feb 2023)

- QoE measurements in RRC_IDLE INACTIVE

- Rel-18 QoE configuration can be provided to UE as in Rel-17 (RRCreconfiguration, RRCresume).

- RAN2 thinks existing paging can be used to bring UE to CONNECTED, where NW can release QoE configuration. This requires no specification changes.

- If UE moves outside of area scope for QoE configuration, UE keeps the QoE configurations and does not start new QoE sessions.

- If the AS layer buffer is full, RAN2 thinks AS layer should discard the QoE data. Can revisit this if SA5 LS reply indicates something that would create issues with this.

- Same as the RRC_CONNECTED state, when the UE transfer to the IDLE state, the UE AS layer stores QoE configurations (except for QoE container) for MBS broadcast.

- Same as the RRC_CONNECTED state, when the UE transfer to the IDLE state, the UE APP layer should store QoE configurations (at least QoE container) for MBS broadcast.

- Left-over from R17

- Introduce the QoS flows ID information in the RVQoE reporting from the UE.

- RAN2 thinks (based on view from majority of companies) buffer level threshold-based triggering of RVQoE reporting by either APP layer or AS layer is feasible, but RAN2 prefers APP layer triggering. RAN2 will send an LS to SA4 to ask whether SA4 can make required specifications changes in Rel-18.

- Support of QoE measurements for NR-DC

- RRC configuration determines to which node UE sends the QoE report.  It is possible to change the reporting leg via RRC signalling after it has been configured.

- Split SRB for QoE reporting is not supported (unless serious problems are identified).

- Define new SRB (“SRB5”) for the QoE reporting to SN. SRB4 can only be configured for MCG (as in Rel-17). The priority of “SRB5” is lower than SRB1 or SRB3.

- If both MN and SN send the QoE configurations to the UE, MN and SN should not use the same set of identities.

- RAN2 thinks it’s possible to have different m-based QoE configurations for UE in MN and SN if RAN3 allows it.

- QoE Measurement For Inter-RAT Handover

- RAN2 understanding is that for HO between LTE/5GC and NR, QoE continuity is done in AS layer (rather than APP

- Agree on the principles of Option 3 and Option 4:

Option 3: For HO from NR to LTE/5GC, the UE can keep and continue measurements for only one configuration for a service type supported in LTE

Option 4: For HO from LTE/5GC to NR, the UE can keep and continue measurements for the ongoing configuration for a service type supported in NR

- Option 3 and Option 4 can be worked on in this WI only if there are no impacts to LTE specifications. Send LS to RAN3 and SA4 to inform them of RAN2 decisions. 1-week email discussion (Huawei) to draft the LS [215].

RAN2#121bis-e (April 2023)

- QoE measurements in RRC_IDLE INACTIVE

- RRC Release message is not used for configuring QoE measurements for MBS broadcast.

- When the UE moves to RRC-CONNECTED state and indicates that there is QoE measurement available in RRC{Setup,Resume}Complete message. Network then retrieves the report by configuring the SRB4/5 for QoE reporting and using the Rel-17 reporting mechanism.

- QoE measurement configuration via broadcast signaling (e.g. System Information, MCCH/MTCH etc.) is not supported.

- If the UE is in RRC_CONNECTED and receives QoE report for MBS broadcast from the application layer, the UE sends the report according to the Rel-17 QoE reporting procedure.

- The QoE configuration indicates the applicable states (i.e. that the QoE measurements for CONNECTED are supposed to be gathered also in RRC_IDLE/INACTIVE).

- For QoE configurations of MBS QoE in RRC IDLE, UE AS layer does not store the QoE container but stores QoE configuration ID and service type. FFS if UE AS layer stores something else.

- For QoE configurations MBS QoE in RRC IDLE/INACTIVE, the UE APP layer stores all the parameters forwarded from AS layer.

- Area scope is checked by the UE when the UE is in RRC IDLE/INACTIVE state.

- As a default behavior, when the UE’s buffer for storing QoE reports is full and a new report arrives, the UE should discard older report(s) to make room for the new one.

- Left-over from R17

	- Not treated in this meeting.

- Support of QoE measurements for NR-DC

-  Both SRB4 and SRB5 can be configured simultaneously.

- SRB5 handling (setup, modification, release) is configured via SN RRC Reconfiguration message, and SRB5 should be released when the SCG is released.

- According to the RAN2/RAN3 agreements, TS 37.340 can be updated based on the introduction of SRB5.

- If SRB5 is configured, the SCG is not deactivated, UE can transmit the QoE reports related to SCG in MeasurementReportAppLayer message via SRB5.

- RAN2 to agree the following RRC spec impacts with SRB5 introduced:

1) SRB5 is for RRC messages which include application layer measurement report information (i.e. MeasurementReportAppLayer), all using DCCH logical channel.

2) SRB5 has a lower priority than SRB3 and can only be configured by the network after AS security activation.

3) Once AS security is activated, all RRC messages on SRB5 are integrity protected and ciphered by PDCP.

4) Split SRB is not supported for SRB5.

5) The integrity protection algorithm is common for SRB1, SRB2, SRB3 (if configured), SRB4 (if configured), SRB5 (if configured) and DRBs configured with integrity protection, with the same keyToUse value. The ciphering algorithm is common for SRB1, SRB2, SRB3 (if configured), SRB4 (if configured), SRB5 (if configured) and DRBs configured with the same keyToUse value.

6) SRB5 release is supported, e.g. via srb5-ToRelease IE

- UL segmentation can be used for message over SRB5.

- As a baseline, Rel-17 pause/resume procedure is reused to pause/resume reporting of one or multiple QoE measurement configurations in a UE for NR-DC.

- The network can optionally explicitly indicate the SRB for the QoE reporting if both SRB4 and SRB5 are configured.

- MN- or SN-associated QoE reports can use either SRB4 or SRB5 if only one of SRB4 or SRB5 is configured for the UE. FFS whether network configuration is needed.

- There is no feedback from AS to AL in case reporting SRB is changed. This means that an ongoing application layer measurement session in APP layer is not affected when the reporting SRB is changed. The reporting SRB can also be changed even if the application session (from AS layer point of view) is ongoing.

- For NR-DC, if SRB5 is not configured (FFS on the SCG deactivation case), UE can transmit the SN-associated QoE reports via SRB4. FFS whether there are some ambiguities how MN knows where to forward this.

- The UE resumes SRB5 (if configured) during RRC connection resume based on network indication (same as for SCG bearers in general).

- RAN2 can wait for more RAN3 progress on the alignment of MDT and QoE before discussing any issues.

- QoE Measurement For Inter-RAT Handover

	- Not treated in this meeting.

RAN2#122 (May 2023)

- The revised work plan R2-2306476 was endorsed.

- For running CRs, the CR rapporteurs are requested to submit first running CRs as rapporteur input to RAN2#123.

- QoE measurements in RRC_IDLE INACTIVE

- Do not support delta configuration of the QoE configuration applied in RRC IDLE when the UE moves to RRC CONNECTED state unless it causes issues for QoE AL continuity in state transition.

- UE is allowed to release stored reports and configuration after 48h (similar to logged MDT). No timer is configured by the network

- RAN2 assumes PLMN/TA information is needed in area scope (in one way or another).

- LS on area scope QoE measurements is approved to SA5, SA4, RAN3 in R2-2306569.

- As working assumption, RAN2 will use explicit indicator in AS-layer on whether a QoE configuration is also applicable in RRC-IDLE/INACTIVE states. Can be revisited if RAN3 decides to introduce a service type.

- Do not introduce SIB1 indicator on whether UE is allowed to indicate presence of QoE measurements. UE always indicates if it has stored QoE report(s), and it’s up to network whether/when to retrieve them.

-  Introduce AS layer minimum memory requirement for storing Rel-18 QoE reports measured in RRC_IDLE/RRC_INACTIVE. Could have larger values than in Rel-17.

- Left-over from R17

- RAN2 confirms that buffer level threshold-based triggering of RVQoE reporting is triggered by application layer.

- RAN2 waits for RAN3’s conclusion on the buffer level threshold-based RVQoE reporting.

- RAN2 will align with RAN3’s agreement on support of radio-related event triggers for RVQoE reporting in Rel-18.

- Application layer measurement configuration and reporting for shared spectrum channel access is not supported in R18.

- Support of QoE measurements for NR-DC

- The network can use explicit indication per QoE config to indicate which SRB is used for the QoE reporting. Details can be discussed in Stage-3.

- RAN2 will follow RAN3 agreement on QoE config RRC IDs.

- RAN2 will follow RAN3 agreements (for NR-DC when SRB5 is not configured) on forwarding the received encapsulated QoE reports to the correct recipient (i.e. MCE or SN).

- QoE Measurement For Inter-RAT Handover

	- Not treated in this meeting.

RAN2#123 (Aug. 2023)

- The revised work plan R2-2308869 was endorsed.

-  Rapporteur will ensure RAN3 has the latest version of RAN2-endorsed Stage-2 CRs.

-  Two-week post-meeting email discussion to handle updates to 38300, 38331, 37340 running CR.

- QoE measurements in RRC_IDLE INACTIVE

-  From RAN2 viewpoint, network implementation can choose which UEs to use for MBS QoE. No new specification impacts have been identified. If RAN3 decides something on this aspect, RAN2 will take it into account.

-  1-bit indication is used by the UE to inform the network about stored QoE reports in Msg5 (SetupComplete or ResumeComplete). RAN2 does not intend to specify additional mechanisms unless it can be identified that existing mechanisms (e.g. BSR) do not work. If RAN3 decides something on this aspect, RAN2 will take it into account.

-  The UE does not setup/resume RRC connection just for QoE reporting, i.e. the QoE reports are sent to the network when the UE moves to RRC_CONNECTED state due to other reasons. RAN2 will not specify any mechanisms to cope with UEs not doing that. Can capture this in Stage-2.

-  RAN2 thinks that assistance information for the UE to decide which reports to discard in case the UE’s QoE buffer becomes full could be useful at least for UEs in IDLE/INACTIVE to allow network to prioritize some reports over others. Send LS to RAN3 to ask whether and what information can be provided to the UE for this.

- Left-over from R17

-   Follow the same approach as in Rel-17 on whether application layer can always provide QoS flow ID(s) for the both metrics of Bufferlevel and Playout delay.

- Support of QoE measurements for NR-DC

-  In Rel-18, network always configures SRB usage for each QoE reporting explicitly.

-  If UL traffic arrives and the UE cannot send a QoE report because the configured SRB is not available, UE continues to store the report until the SRB is available or the QoE configuration is released.

-  As working assumption, for encapsulated QoE report associated with the non-receiving RAN node, use option 1 (i.e.MeasurementReportAppLayer message)  to send to the receiving RAN node. This can be revisited if RAN3 decisions warrant something different for RVQoE.

-  Send LS to ask RAN3 if the above RAN2 working assumption has some problem from RAN3 perspective (e.g. since the RVQoE measurement associated with the non-receiving RAN node can be visible to the receiving RAN node). The question is included in the LS (R2-2309004) and sent to RAN3.

-  Follow Rel-17 principles: UE indicates data availability for DRBs when requesting SCG activation. It is up to NW implementation to map SRB5 to MN or pause QoE reporting when SCG is deactivated.

-  UE should not request to activate SCG only for the purpose of QoE reporting via SRB5.

-  When SN is released, UE is indicated which QoE configurations should be released or kept. For released configurations, UE indicates the release to upper layers (as in Rel-17).

-  Existing SCG failure and recovery procedure are reused, i.e. SRB5 bearer and related QoE reporting are suspended During SCG failure and recovery.

-  Existing MCG failure and recovery procedure are reused, SRB4 bearer and related QoE reporting are suspended During MCG failure and recovery.

-  Do not change QoE pause/resume in Rel-18, i.e. pause/resume works based on QoE reporting IDs.

- QoE Measurement For Inter-RAT Handover

	-  Not treated in this meeting.

- UE capabilities

	-  Introduce an UE capability indicating whether UE can perform MBS QoE in RRC_IDLE and RRC_INACTIVE.

	-  Introduce a UE capability for the supported buffer size. It is conditionally mandatory if UE supports MBS QoE. The range is from 64 kB to 1024 kB (exact values can be discussed in RRC running CR discussion).

- LS Out

	- LS to RAN3 on QoE in RRC IDLE/INACTIVE and NR-DC scenarios [47].

RAN2#123b (Oct. 2023)

- QoE measurements in RRC_IDLE INACTIVE

-  The UE does NOT perform QoE area scope checking when the UE is in RRC_CONNECTED state, i.e. it remains under the responsibility of the network, as in Rel-17.

-  Working assumption: For QoE configurations applicable to RRC_IDLE/INACTIVE state, area scope checking is performed by the UE AS layer when the UE is in RRC_IDLE/INACTIVE state.

-  It is feasible for gNB to store and retrieve IDLE/INACTIVE QoE configurations via UE based solution.

-  Session status indication can be transmitted from UE to gNB when the UE moves from RRC IDLE/INACTIVE to RRC_CONNECTED state. Detailed RRC procedures are FFS in RAN2.

-  QoE configurations cannot be released via broadcast.

- Support of QoE measurements for NR-DC

-  For s-based QoE configuration received by MN, MN sends the QoE configuration via SRB1, QoE reports can be sent via SRB4 or SRB5.

-  WA: The transparent reporting for RVQoE over RRC is not supported.

-  Define two different reporting leg indications for QoE and RVQoE.

-  For a UE in NR-DC, each legacy QoE configuration can have only one corresponding RVQoE configuration when needed.

-  Introduce a new indicator (ex, rrc-SegAllowed-SN-r17) for NW to inform UE of whether SN allows RRC segmentation via SRB5.

-  For Rel-18, clarify that the “segmentation flag” from Rel-17 refers to SRB4 only.

-  QoE report (e.g., either encapsulated QoE or RVQoE) associated with the non-receiving RAN node, can be send to the receiving RAN node via MeasurementReportAppLayer message if configured by NW.

-  QoE report over ULInformationTransferMRDC is not supported.

-  UE should not request to activate SCG only for the purpose of RVQoE reporting via SRB5.

-  When UE cannot send RVQoE report because the configured RVQoE specific SRB is not available, UE is not required to buffer the RVQoE report.

- QoE Measurement For Inter-RAT Handover

-  Not treated in this meeting.

- UE capabilities

-   For non-RedCap UE, minimum memory requirement for IDLE/INACTIVE reports is 64KB. This memory is in addition to 64KB used for QoE report storage during pause.

-   FFS For RedCap/eRedCap UE, the minimum requirement is 64 KB total for both IDLE/INACTIVE and paused reports

-   Introduce an optional UE capability indicates whether UE supports 128, 256, 512 and 1024KB buffer size.

-   Wait for RAN3 conclusion on whether there is some difference for QoE treatment for MBS and unicast.

-   Introduce UE capability of supporting QoE configuration in NR-DC framework with radio access capability parameter.

-   Introduce UE capability of supporting SRB5 for QoE reporting with radio access capability parameters.

- LS Out

-   Reply LS on area scope for QoE measurements RAN2 [45]

-   Reply LS on QMC support in RRC_IDLE and RRC_INACTIVE [47]

RAN2#124 (Nov. 2023)

- QoE measurements in RRC_IDLE INACTIVE

-   When UE moves to RRC_IDLE state, the UE will store QoE configurations it received in RRC_CONNECTED state or it stored in RRC_INACTIVE state in the AS layer.

-   When UE moves to RRC_IDLE state, the UE will store the following information per QoE configuration (can be updated based on further RAN3 agreements):

-   QoE reference.

-   The ID of the Measurement Collection Entity.

-   The measConfigAppLayerID.

-   Service type.

-   QoE measurement type (s-based or m-based measurement) for MBS broadcast service.

-   AS layer based area scope info.

-   RAN2 agree to leave it to RAN3 to decide which entity (gNB or OAM) can be used to map MCE ID to MCE IP address.

-   UE doesn’t store RVQoE configurations in RRC_IDLE state and in RRC_INACTIVE (outside of UE INACTIVE context, if stored there).

-   The following agreements are based on the assumption that we use AS-layer area scope checking:

-   The gNB forwards the area scope to the UE AS together with the IDLE/INACTIVE applicable QoE configuration in the MeasConfigAppLayer IE.

-   RAN2 should send an LS to CT1 and SA4, asking CT1 to extend the +CAPLEVMCNR AT command with an “inside area”/”outside area” indication or specify a new AT command for conveying such an indication from the UE AS to the UE application. AS layer sends this indication whenever it moves in/out area scope and APP layer only considers it for non-ongoing QoE measurement session

-   The UE shall not autonomously release a QoE configuration when the UE leaves the area scope in RRC_IDLE or RRC_INACTIVE state.

-   The gNB can configure a priority level for each QoE configuration. When the AS buffer for QoE becomes full in IDLE/INACTIVE state, the UE first discards the QoE measurements associating to the QoE configuration with the lowest priority.

-   Priority level is optionally configured by the network

-   The QoE configuration without priority level is considered as the lowest priority.

-   If none of the QoE configurations is associated to a priority level, the UE may first discard the oldest QoE measurement when the AS buffer becomes full.

-   RAN2 will use explicit indicator in AS-layer on whether a QoE configuration is also applicable in RRC-IDLE and INACTIVE states. One indicator for both IDLE and INACTIVE states is assumed unless it causes issues during CR implementation.

-   RAN2 assumes this has no impact on RAN3, i.e. this indication is set based on the information already available at the gNB (e.g. broadcast indication).

-   QoE measurement reporting procedure is used to transmit QoE configurations info to the gNB, i.e. the NW configures SRB4 and UE send QoE configurations and/or QoE reports (if available).

-   Session status indication should be sent in MeasurementReportAppLayer together with QoE configuration when UE moves from IDLE/INACTIVE to CONNECTED.

-   Introduce a 1-bit indicator in RRCReconfiguration/RRCResume to indicate gNB supports MBS QoE configuration/report retrieval.

-   If the indicator is present, UE can send MBS QoE configuration and/or reports.

-   Otherwise (i.e., the indicator is absent), UE releases all MBS QoE configurations and reports.

-   Share the 1-bit indication (previously agreed in RAN2) to indicate availability of QoE configurations and/or reports stored in the UE.

-   When transferring to RRC_CONNECTED, UE should check the PLMN of target gNB before UE forwards any QoE information.

-   If PLMN UE connects to is not included in the area scope and is different from the one which provided the QoE configuration, UE should not forward QoE configuration and report and release them.

- Support of QoE measurements for NR-DC

-   For QoE reporting configured to be reported via SRB5, when SCG is deactivated, it is NW implementation to map SRB5 to MN, release the corresponding QoE configurations or pause the QoE reporting.

-   The RAN2#123 agreement “if UL traffic arrives and the UE cannot send a QoE report because the configured SRB is not available, UE continues to store the report until the SRB is available or the QoE configuration is released” is applicable only to encapsulated QoE (i.e., the QoE report storage is not applied to RVQoE).

-   When SN is released, all the QoE measurements configured by the SN should be released (i.e., there is no need to indicate to UE which QoE configurations should be released or kept).

-   When UE cannot send RVQoE report because the configured RVQoE specific SRB is not available, the UE should discard the RVQoE report.

-   When SN is released, the UE should discard the unsent QoE report configured to be reported via SRB5.

- QoE Measurement For Inter-RAT Handover

-   For HO from LTE/5GC to NR, UE should release all LTE QoE configurations and apply NR QoE configuration if received. How UE releases old QoE configurations can be handled in CR phase.

-   For HO from NR to LTE/5GC, UE should release all NR QoE configurations and apply LTE QoE configuration if received. How UE releases old QoE configurations can be handled in CR phase.

- UE capabilities

-   SRB5 capability should be moved to section 4.2.20 in the next revision.

-   SRB5 capability should be moved together with other QoE parameters in the next revision.

-   Do not introduce MBS multicast UE capability for all RRC states in Rel-18 QoE.

-   Priority-based QoE report discarding is an optional UE capability with UE capability signaling. It applies to both reports stored in IDLE/INACTIVE and in RRC CONNECTED during QoE pause.

-   Reuse the segmentation capability from Rel-17 QoE also for segmentation over SRB5.

- LS Out

-  LS to CT1/SA4 on area scope [44]

2.2.2	Remaining Open issues

No issues left.

2.3	RAN3

2.3.1	Agreements

RAN3#117-e (Aug 2022)

- Support for New Service Type and RRC_INACTIVE/RRC_IDLE states

	- Both signalling based and management based QoE measurements in RRC INACTIVE/IDLE mode shall be supported in Rel-18.

	- UE handles area scope checking for QoE measurements in RRC INACTIVE/IDLE mode.

	- Whether UE AS layer or UE APP layer handle the area scope is to be discussed based on RAN2 progress.

	- Support MBS broadcast service INACTIVE/IDLE QoE first.

	- UE shall keep the QoE configuration for MBS broadcast service configured in RRC_CONNECTED even when UE switches to RRC_IDLE and RRC_INACTIVE.

	- No LS on INACTIVE/IDLE QoE will be sent from RAN3 to RAN2 in this meeting.

	- If the UE receives the configuration in RRC connected state, a common QoE configuration mechanism is used to support QoE measurement configuration pertaining to MBS broadcast service for all RRC states, where the Rel-17 QoE configuration mechanism is adopted as baseline.

- Support QoE for NR-DC

	- MN is responsible to configure the s-based QoE to UE.

	- For M-based QoE configuration in NR-DC, coordination between MN and SN is needed. Details are FFS.

	- If the M-based QoE configuration is received by the MN, the MN should make the decision on the UE selection and on which node sends the QoE configuration to the UE.

	- If the M-based QoE configuration is received only by the SN, whether the MN or the SN performs UE selection and sends the QoE configuration to the UE needs to be further discussed.

	- QoE reports can be transmitted to either MN or SN and the reporting leg (MCG or SCG) can be changed during the application session. Send LS to RAN2.

	- WA: If QoE reports are received by the SN, SN can forward the QoE reports to MCE directly.

	- RAN3 should discuss and clarify the scenarios for QoE reporting transmitted over SN. Which SRB can be used for QoE reporting in SN depend on RAN2.

	- WA: MN and SN can generate RVQoE configurations.

	- MN and SN should coordinate about configuring a dual-connected UE with RVQoE measurements. The details of the coordination are FFS.

	- WA: UE can send RVQoE report to MN, MN then forward the RVQoE report to SN if needed, and vice versa.

- Left-over from R17

	- Introduce the slice scope information in the configuration container, and send LS out to SA4.

	- Definition of RVQoE value needs cooperation with SA4.

	- UE should include QoS flow information in the RVQoE report to RAN.

	- QoS flow information should be introduced as an explicit IE in the RAN visible QoE report over F1.

- QoE Measurement For Inter-RAT Handover

	- None.

- LS Out

	- LS on new service types for NR QoE[49].

	- LS to RAN2 on RAN3 agreement of QoE reporting in NR-DC[50].

	- LS to SA4 on R18 enhancement of NR QoE[51].

RAN3#117bis-e (Oct 2022)

- Support for New Service Type and RRC_INACTIVE/RRC_IDLE states

	- Whether UE can only report the INACTIVE/IDLE QoE reports to gNB when the UE has entered to the RRC_CONNECTED due to other reasons is pending to RAN2 discussion.

	- RAN3 discuss the alignment between logged MDT and MBS QoE when basic solution for MBS QoE has been defined first.

	- RAN3 continues to discuss how to handle the QoE reports sent at new gNB when UE was in RRC_IDLE.

	- OAM should have the flexibility to collect QoE only in high mobility scenarios and/or in HSDN cells instead of collecting blindly.

- Support QoE for NR-DC

	- In DC, the UE switches the reporting leg based on indication from network, FFS on implicit or explicit way.

	- RAN3 should discuss which node can command the UE to switch the reporting leg.

	- Turn into an agreement the WA stating that, if QoE reports are received by the SN, the SN can forward the QoE reports to MCE directly.

	- If a node has configured the UE with QoE measurements, and the other node is receiving the QoE reports from the UE and forwarding them directly to the MCE, then: The node that has configured the UE with QoE measurements should indicate the QoE reference to the node that receives the reports and forwards them directly to MCE.

	- The MN can generate an RVQoE configuration for a UE.

	- The SN can generate an RVQoE configuration for a UE.

	- The MN can send an RVQoE configuration to the UE.

	- The MN can receive RVQoE reports directly from the UE.

	- The SN can receive RVQoE reports directly from the UE.

	- Turn the following WA into an agreement: “UE can send RVQoE report to the MN, the MN then forward the RVQoE report to the SN if needed, and vice versa”.

	- Agree to ensure that the RVQoE report is sent to the node(s) that provide the bearer(s) associated to the corresponding RVQoE measurement result in the RVQoE report.

	- The coordination between the MN and the SN should support at least the following (details to be further discussed):

- Coordination for configuring the UE.

- Coordination for establishing the SRB for receiving QoE/RVQoE reports.

- Indication about switching the reporting leg.

- Left-over from R17

	- QoS flow ID(s) should be included in the RAN visible QoE report collected at the UE.

	- DRB ID(s) should be transmitted over F1 as the QoS flow information in the RVQoE report.

	- RAN3 checks with SA4 on whether RVQoE value can reflect the overall situation of the experience of an ongoing service, with multiple QoE metrics taken into account, not limited to only RVQoE metrics.

	- RVQoE value is used by the RAN node for radio resource optimization, and can save on uplink RRC signaling, compared with transferring multiple QoE metrics (not only RAN visible QoE metrics).

	- In this release, slice information (e.g. S-NSSAI) is not included in RVQoE report.

	- WA: Introduce buffer level as a threshold-based trigger for RVQoE reporting.

- QoE Measurement For Inter-RAT Handover

	- None.

- LS Out

	- LS on RAN visible QoE value[104].

	- LS on including QoS flow information in the RAN visible QoE report over Uu[109].

RAN3#118 (Nov 2022)

- Support for New Service Type and RRC_INACTIVE/RRC_IDLE states

	- No enhancements on paging for the purpose of configuring UE with legacy QoE measurement for the RRC_IDLE/INACTIVE UEs. Legacy paging only for legacy QoE purpose is up to implementation.

	- Use the same set of parameters in QMC configuration for all RRC states.

	- RAN3 assumes that there is no need to request QoE measurements per UE RRC state.

	- WA: MBS service area can be expressed by QoE area scope IE, FFS on whether any enhancements of this IE are needed.

- Support QoE for NR-DC

	- In case of management-based QoE, the MN decides which node to perform the QoE measurement configuration, FFS which node (MN or SN) performs UE selection.

	- When MN configures a UE with m-based QoE, it may indicate to SN: the QoE Reference, the MCE IP address. FFS for other information (e.g., RRC ID) .

	- WA: SN can send an RVQoE configuration to the UE. FFS whether SN can send RVQoE configuration directly to UE via SRB3 or via split SRB1 or explicit over Xn (if MN can modify RVQoE).

- Left-over from R17

	- Turn the WA to agreement: Introduce buffer level as a threshold-based trigger for RVQoE reporting.

	- Do not introduce the threshold-based trigger for reporting playout delay for media startup.

	- The final list of topics that are to be discussed in Rel-18:

- RVQoE value (pending SA4 reply).

- Assistance information for handling of QoE reporting upon RAN overload.

- DU activation/deactivation/pause/resume of RVQoE reporting over F1.

- DU participation in assembling the RVQoE configuration.

- Event-based RVQoE reporting trigger.

- QoE Measurement For Inter-RAT Handover

	- None.

- LS Out

	- LS to SA4 on ID of MBS session in MBS QoE configuration[158].

RAN3#119 (Feb 2023)

- Support for New Service Type and RRC_INACTIVE/RRC_IDLE states

	- The RRC state info when UE collects the uploaded QoE data shall not be reported in QoE report for MBS BC. MBS MC can be discussed later.

	- MBS BC QoE measurements can proceed after the UE switches from RRC_IDLE/RRC_INACTIVE to RRC_CONNECTED.

	- RAN3 to discuss which configuration information related to QoE measurement needs to be available in the new gNB.

	- At least the following QoE configuration related information for MBS broadcast service should be available in the new gNB:

-QoE reference

-Measurement Collection Entity Information, the detail information can be further discussed

	- RAN3 shall discuss which of other QoE configuration info for MBS BC QoE shall be available in the new gNB.

- Support QoE for NR-DC

	- If the SN is interested in configuring a UE with an m-based QoE measurement configuration, it should send the request to the MN via a UE-associated procedure.

	- The MN should inform the SN that a UE is configured with an m-based QoE measurement.

	- For an m-based QoE configuration in the case SN is interested in configuring a UE with an m-based QoE measurement configuration, the MN can decide and notify the SN whether:

The MN shall send the configuration information to the UE, or

The SN should send the configuration to the UE directly, or

The SN should send the configuration information to the UE via the MN (inside a container).

	- The MN is responsible for RRC ID allocation for m-based sessions configured by the MN or SN, and notifies the allocated RRC ID(s) to the SN.

	- To determine which node(s) provide the bearers carrying an application session, a node can configure RVQoE measurements at a UE in NR-DC:

For the first RVQoE configuration, it is blindly configured by MN or SN.

From the PDU session ID and QFI in the first RVQoE report this node determines which node(s) provide the bearer(s) associated to the corresponding application session.

After the node determines which node(s) carry the session including bearer type change, the RVQoE configuration may be modified.

	- If a node receives an RVQoE report from a UE in NR-DC, and determines that the bearers for the application session are also or only provided by the peer node, this node can send the received RVQoE report to the peer node.

	- Turn WA to agreement: SN can send an RVQoE configuration to the UE.

- Left-over from R17

	- RAN3 to await the further progress of SA4 and ITU-T before proceeding further on the topic of RVQoE value.

	- In case assistance information for handling of QoE reporting upon RAN overload is sent to the RAN, it is sent together with QoE measurement configuration. RAN3 to further discuss what the assistance information is. From RAN3 perspective, there is no need to send assistance information to UE.

	- Introduce the deactivation of RAN visible QoE information transfer via F1. No need to introduce pause/resume mechanism in Release 18.

- QoE Measurement For Inter-RAT Handover

	- None.

- LS Out

	- LS on assistance information for handling of QoE reporting upon RAN overload to RAN2[218].

RAN3#119bis-e (Apr 2023)

- Support for New Service Type and RRC_INACTIVE/RRC_IDLE states

	- AR/MR will be supported as new service type and take R17 legacy QoE mechanism as baseline, pending on SA4’s further progress in R18.

	- Configuration container need not to be provided to the new gNB for MBS broadcast service.

	- RRC level ID (measConfigAppLayerID) for MBS broadcast service should be available in the new gNB.

	- For MBS QoE, an M-based QoE configuration shall not overwrite the S-based QoE configuration stored at the UE by the new gNB.

	- QoE measurement type (s-based or m-based measurement) for MBS broadcast service should be available in the gNB serving the UE after the transition from RRC_IDLE to RRC_CONNECTED.

	- RAN3 first focus on supporting the following scenario QMC:

-QoE measurement collection and reporting when the UE is in HSDN cells

	- For confining the QoE measurements to HSDN cells, RAN3 to choose between the HSDN-wide indication, existing area scope and other possible enhancements if needed.

	- For supporting QMC in high mobility scenarios, RAN3 to determine the meaning of “high mobility”.

- Support QoE for NR-DC

	- The information used by the SN to express to the MN its interest in configuring a UE with an m-based QoE and RVQoE measurement configuration, shall contain the QoE reference.

	- Support the following scenarios for m-based QoE configuration received in the SN:

	- The SN wants to configure the UE by using SRB3.

	- The SN wants to configure the UE, by sending the configuration in a transparent container to the MN, which then sends it to the UE via SRB1.

	- Discuss which parameters the SN needs to indicate to the MN, to express its interest in configuring a UE with an m-based QoE measurement and the corresponding RVQoE measurement.

	- The MN and the SN coordinate the RRC ID allocation for m-based QoE measurements to be configured at a UE, on a per-QoE reference basis.

	- When the MN approves that the SN configures the UE with a certain m-based QoE configuration, the MN assigns an RRC ID for this m-based QoE configuration and indicates it to the SN.

	- When SN indicates its interest in configuring m-based QoE a measurement to a UE:

	- The SN can indicate to the MN that the reports are to be sent via the SRB5.

	- The SN can request the use of the SRB4 for reporting, which the MN can confirm or reject.

	- The network can explicitly instruct a UE in NR-DC to switch the reporting leg.

	- The leg switching command can be sent to the UE by the node that configured that specific QoE configuration.

	- The node that currently receives the QoE reports via the Uu can send a request to the peer node, asking that the QoE reporting leg is switched to the peer node.

	- The leg switch for QoE reporting needs to be approved by both nodes serving the UE.

	- If the SN is asked by the MN to forward to the MCE the QoE reports pertaining to a measurement configured by the MN, the MN should indicate to the SN the QoE Reference, the MCE IP Address and the RRC ID.

	- If the MN is asked by the SN to forward to the MCE the QoE reports pertaining to a measurement configured by the SN, the SN should indicate to the MN the QoE Reference and the MCE IP Address.

	- As the baseline, QoE reports and RVQoE reports pertaining to the same QoE reference can be sent over the same leg.

	- WA: QoE reports and RVQoE reports pertaining to the same QoE reference can be sent over different legs.

	- If the SRB5 is not configured, the RVQoE reports can be sent on the SRB4 from the UE via the MN to the SN.

	- For UEs in NR-DC, the node that configured the UE with a QoE measurement configuration can generate the corresponding RVQoE measurement configuration.

	- The node that has initially configured a UE in NR-DC with an RVQoE configuration can modify and release the RVQoE configuration as long as this node serves the UE.

	- The SN can send an RVQoE configuration directly to UE via SRB3 or in a transparent container to the MN, which then sends it to the UE via SRB1.

	- Consider the QoE measurement reporting for NR-DC in following scenarios:

SCG failure scenario.

SN release scenario.

RAN overload scenario.

	- QMC continuity during mobility in NR-DC should be discussed after the baseline solution for QMC in NR-DC is in place.

- Left-over from R17

	- Radio-related event triggers for RVQoE reporting is not supported in Rel-18.

	- If a UE is configured with periodic RVQoE reporting that automatically starts at the beginning of the application session or immediately upon reception of RVQoE configuration, it cannot be configured with a threshold-based trigger at the same time.

	- Discuss whether threshold-based buffer level reporting starts: i) when buffer level is greater than a threshold or ii) when buffer level is below a threshold or iii) when buffer level is between two thresholds.

	- RAN3 should discuss how the UE should send the RVQoE reports after the threshold is met, e.g., the following options:

Option 1: Just once (after receiving this RVQoE report, gNB might reconfigure this threshold value to get additional reports)

Option 2: Periodically based on a gNB configured reporting periodicity

Option 3: A certain number of times based on gNB configured report amount

	- WA: A class-2 procedure is used for DU to deactivate the RVQoE reporting over F1AP.

- QoE Measurement For Inter-RAT Handover

	- WA: For HO from LTE/5GC to NR, there is no impacts to RAN3.

- LS Out

	- LS to SA5 on OAM awareness of MBS service area and MBS session ID [287].

RAN3#120 (May 2023)

- Support for New Service Type and RRC_INACTIVE/RRC_IDLE states

	None

- Support QoE for NR-DC

	- When a management-based QoE configuration is received directly by the SN from the OAM, the SN can explicitly indicate to the MN whether it is going to receive the QoE/RVQoE reports via the SRB5 or SRB4, whether it is transparently via SRB4 needs further discussion.

	- RAN3 understanding is that the UE can be explicitly instructed whether to report over SRB5 or SRB4.

	- When the RVQoE-configuring node receives an RVQoE report and determines that the non-RVQoE-configuring node provides the bearer(s) for the application session, the RVQoE-configuring node indicates that to the non-RVQoE-configuring node. FFS whether the indication is explicit or implicit.

	- In the response, the non-RVQoE-configuring node:

Can indicate to the RVQoE-configuring node that it does not want to receive the RVQoE reports.

Can indicate whether it prefers to receive the RVQoE reports directly from the UE.

Can indicate to the RVQoE-configuring node its preferred RVQoE configuration parameters, based on which the RVQoE-configuring node should modify the RVQoE configuration.

	- In line with the Rel-17 principles, if the MN configured the UE with QoE measurements, every subsequent MN serving the UE can configure and release the RVQoE measurements.

	- At SN change without MN change, the QoE configuration information is passed from the old/source SN to the new/target SN via the MN.

	- If the SN configured a UE with QoE measurements, at SN release, the QoE/RVQoE configuration can be released. Whether the SN-configured QoE/RVQoE configuration information can be passed to the MN in case of SN release needs to be further discussed.

- Left-over from R17

	- The network can configure UE with two types of events for threshold based RVQoE reporting, the RVQoE reporting is triggered when the buffer level is below a threshold or above a threshold. Whether these two types of events for threshold based RVQoE reporting can be configured simultaneously needs to be further discussed.

	- A class-2 procedure is used for DU to deactivate the RVQoE reporting over F1AP.

- QoE Measurement For Inter-RAT Handover

	- From NR to LTE, the source node adapts to the target node on deciding which one of the QoE configuration to keep.

- LS Out

	- LS to SA4, SA5 on QoE measurement collection for application sessions delivered via MBS broadcast or multicast[340].

RAN3#121 (Aug 2023)

- Support for New Service Type and RRC_INACTIVE/RRC_IDLE states

	- There is no need for UEs in RRC_INACTIVE and RRC_IDLE to perform RVQoE measurement collection.

	- RAN3 assumes that the new gNB needs to know measurement session status.

	- The following additional QoE configuration related information for MBS broadcast service should be available in the new gNB:

- Service type

- WA: Available RVQOE metrics

- Awareness of session status

- Slice scope – Not needed for broadcast.

	- When a UE is in the RRC_CONNECTED state, the area scope checking is done by the RAN, based on the Area Scope of QMC IE, in line with the current network behavior as specified in TS 38.413.

	- It is confirmed that when the UE is in RRC_IDLE or RRC_INACTIVE state, UE performs area scope checking.

- Support QoE for NR-DC

	- Reuse legacy procedures for the MN-SN coordination in NR-DC to support QoE.

	- For s-based QoE configuration received by MN

- MN sends the QoE configuration via SRB1.

- QoE reports can be sent via SRB4 or SRB5.

	- For management based QoE, there is no need for SN to explicitly indicate to the MN whether it wants to configure the UE directly via SRB3 or via a container and SRB1.

	- Modify the previous agreement as follows:

In case the SN is interested in configuring a UE with an m-based QoE measurement configuration, the MN can decide and notify the SN whether:

- The MN sends the configuration information to the UE, or

- The SN should send the configuration to the UE.

	- WA: The transparent reporting for RVQoE over RRC is not supported.

	- WA: RRC Transfer procedure can be considered to transfer the RVQoE report between MN and SN subjects to validation of whether the transparent reporting for RVQoE over RRC is precluded or not.

	- Define two different reporting leg indications for QoE and RVQoE.

	- For a UE in NR-DC, each legacy QoE configuration can have only one corresponding RVQoE configuration when needed.

- Left-over from R17

	- DU can deactivate RVQoE reporting over F1 per UE or per DU (which means all the UEs served by DU). The details on the solution, e.g., whether the F1AP procedure for deactivation of RVQoE reporting is UE-associated or non-UE-associated can be further discussed.

- QoE Measurement For Inter-RAT Handover

	- QoE measurement continuity from NR to LTE/5GC and vice versa can be supported by the current Area Scope for QMC IE.

	- The scenario where a UE is handed over from NR to LTE/5GC and then back to NR is not considered in the context of continuity of QoE measurements during intra-5GC inter-RAT HO.

	- HO from LTE/5GC to NR can be supported without introducing any new IEs.

- LS Out

	- Reply LS on area scope for QoE measurements[400].

	- LS to RAN2 and SA2, cc SA5 and SA3 on QMC support in RRC_IDLE and RRC_INACTIVE states[399].

	- LS to RAN2 on RAN3 progress on QoE in NR-DC[401].

RAN3#121bis (Oct 2023)

- Support for New Service Type and RRC_INACTIVE/RRC_IDLE states

	- Following SA4’s response, the MBS is considered as a communication service in Rel-18.

	- QMC is supported for MBS broadcast and multicast. Accordingly, define new extensible IEs with “multicast” and “broadcast” in XnAP and NGAP for QMC configuration.

	- MBS Service Area and MBS Session ID will not be added as explicit IE for MBS related QoE configuration in Rel-18.

	- No need to indicate PTP transmission or PTM transmission for multicast in the QoE report in Rel-18.

	- Area scope handling in IDLE and INACTIVE shall wait RAN2 decision.

	- For QoE measurements for sessions carried via the MBS, the gNB serving the UE when the UE returns from RRC_IDLE to RRC_CONNECTED needs to be informed about Area Scope information, for the QoE area scope checking.

	- For QoE/RVQoE measurements for sessions carried via the MBS, the gNB serving the UE when the UE returns from RRC_IDLE to RRC_CONNECTED needs to be informed about Available RVQoE metrics.

	- Reply LS to RAN2, SA4 and SA5 on MBS is a communication service with two modes. The content depends on the agreement RAN3 made during this online session.

	- Introduce priority information as assistance information over NG.

	- WA: UE based solution for IDLE QoE configuration retrieve in Rel-18 IDLE/INACTIVE QoE.

- Support QoE for NR-DC

	- To support inter MN HO scenarios, the new MN needs to be provided with all the information that the old MN has about the SN configured QoE measurements exchanged during co-ordination procedure.

	- To support SN change scenario, the co-ordination procedure can be used to deliver the necessary information about SN configured QoE measurements in old SN to MN, and MN can transfer this information to new SN.

	- The MN can only use SRB1 to configure UE with m-based QoE configuration from OAM.

	- Turn into agreement the WA that says the transparent reporting for RVQoE over RRC is not supported.

- Left-over from R17

	- Threshold-based trigger RVQoE reporting:

	- RAN3 will not pursue Buffer level threshold-based RVQoE reporting in Rel-18.

	- DU to deactivate RVQoE reporting over F1: A non-UE associated class-2 procedure could be defined for the DU to deactivate RVQoE reporting over F1.

- QoE Measurement For Inter-RAT Handover

	- Support QoE during Intra-5GC Inter-RAT handover:

	- Turn WA to agreement: For HO from LTE/5GC to NR, there is no impacts to RAN3.

	- Turn WA to agreement and update as: From NR to LTE, the source node decides which one of the QoE configuration to keep.

- LS Out

	- Reply LS to R2-2309004 and S5-235542 on Priority information and NR-DC[487].

	- Reply LS to S4-231491and S5-235781 on MBS communication service[488].

RAN3#122 (Nov 2023)

- Support for New Service Type and RRC_INACTIVE/RRC_IDLE states

	- Turn the WA to agreement: WA: UE based solution for IDLE QoE configuration retrieve in Rel-18 IDLE/INACTIVE QoE.

	- No need to add a codepoint for unicast in communication service mode IE in QoE configuration.

	- The QoE measurement should be continued when switching between multicast and unicast transmission mode for an ongoing session.

	- No need to specify separate Assistance Information IEs for the following two scenarios: Handling of QoE reports in case of full buffer at the UE and Pausing of QoE reporting during RAN overload.

	- RAN3 does not see the need to send the UE an indication of whether the UE should stop or continue ongoing QoE/RVQoE measurements in case the UE leaves the area scope while in RRC_IDLE and RRC_INACTIVE states.

- Support QoE for NR-DC

	- The QoE configuration container should not be included in SN to MN QMC Coordination Request List, because the MN can only decide to configure the m-based QoE to UE by itself instead of SN when the MN has received the same QoE configuration.

	- Confirm the usage of RRC transfer message to forward RVQoE reports and/or QoE reports between MN and SN.

	- Add MCE IP Address in the SN to MN QMC Coordination Request List of QMC Coordination Request IE.

	- Reuse the existing IE for QoE configuration, which is called e.g. ‘SN-related QMC configuration IE’, to allow the SN to provide the SN-received QoE configuration to the MN.

	- Include SN-related QMC configuration IE in the following messages:

-  Handover Request

-  SN Addition Request

-  SN Change Required

-  SN Modification Required

-  SN Modification Request Acknowledge

	- Add a new IE for the current reporting path(i.e., SRB4, SRB5) in NR-DC into the UE Application Layer Measurement Configuration Information IE in Xn.

	- Capture stage 2 description on RAN overload in TS37.340.

	- The SN should inform the MN if the SN has released a QoE configuration, via the QMC coordination procedure.

- Left-over from R17

	None

- QoE Measurement For Inter-RAT Handover

	- to clarify that CGI could indicate either NR CGI or E-UTRA CGI in 38.413.

- LS Out

	- LS on QMC support in RRC_IDLE and RRC_INACTIVE[564].

	- Support for MCE ID[565].

2.3.2	Remaining Open issues

	None

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN2#119-e

- R2-2208619	Work Plan for Rel-18 NR QoE Enhancement	China Unicom	Work Plan	Rel-18	NR_QoE_enh

- R2-2207026	QoE measurement collection for IDLE and Inactive state	Qualcomm Incorporated	discussion	NR_QoE_enh-Core

- R2-2207427	IDLE/INACTIVE Mode QoE Measurements and Reporting	Apple	discussion	Rel-18	NR_QoE_enh-Core

- R2-2207532	Considerations on QoE measurements in RRC_IDLE and RRC_INACTIVE	Lenovo	discussion	Rel-18	NR_QoE_enh-Core

- R2-2207725	Discussion on QoE for MBS	Ericsson	discussion	Rel-17	NR_QoE_enh-Core

- R2-2207822	Discussion on MBS broadcast services	CATT	discussion	Rel-18	NR_QoE_enh-Core

- R2-2207992	QoE measurements for MBS broadcast services	Huawei, HiSilicon	discussion	Rel-18	NR_QoE_enh-Core

- R2-2208248	QMC enhancements for NR MBS	Nokia, Nokia Shanghai Bell	discussion	Rel-18	NR_QoE_enh-Core

- R2-2208391	QoE measurement in RRC_IDLE and RRC_INACTIVE	Samsung	discussion	Rel-18

- R2-2208423	Discussion on QoE measurement in RRC_IDLE and RRC_INACTIVE	CMCC	discussion	Rel-18	NR_QoE_enh-Core

- R2-2208615	Discussion on Rel-18 QoE measurement	ZTE Corporation, Sanechips	discussion	Rel-18	NR_QoE_enh-Core

- R2-2208622	Discussion on MBS configuration and reporting for NR QoE in Rel-18	China Unicom	discussion	Rel-18	NR_QoE_enh

- R2-2207027	Discussion on Rel-17 leftover issues	Qualcomm Incorporated	discussion	NR_QoE_enh-Core

- R2-2207428	Views on Potential Enhancements of Existing QoE Features	Apple	discussion	Rel-18	NR_QoE_enh-Core

- R2-2207533	Discussion on Rel-17 leftover features for QoE	Lenovo	discussion	Rel-18	NR_QoE_enh-Core

- R2-2207724	Discussion on rel-17 leftovers	Ericsson	discussion	Rel-17	NR_QoE_enh-Core

- R2-2207823	Discussion on Rel-17 leftover issues for QoE	CATT	discussion	Rel-18	NR_QoE_enh-Core

- R2-2207993	Support of left-over features from Rel-17	Huawei, HiSilicon	discussion	Rel-18	NR_QoE_enh-Core

- R2-2208249	QMC enhancements for RAN overload	Nokia, Nokia Shanghai Bell	discussion	Rel-18	NR_QoE_enh-Core

- R2-2208392	Timing information of measured samples	Samsung	discussion	Rel-18

- R2-2208616	Discussion on Rel-17 leftover issues for QoE	ZTE Corporation, Sanechips	discussion	Rel-18	NR_QoE_enh-Core

- R2-2208613	Recommended bitrate for XR services	MediaTek Beijing Inc.	discussion	Rel-18

- R2-2208629	On RAN visible QoE parameters for new services	China Telecom 	discussion

RAN2#119b-e

- R2-2209323	LS to SA4 on Rel-18 enhancement of NR QoE (R3-225227; contact: Huawei)	RAN3	LS in	Rel-18	NR_QoE_enh	To:SA4	Cc:RAN2

- R2-2209330	LS to RAN2 on RAN3 agreement of QoE reporting in NR-DC (R3-225256; contact: China Unicom)	RAN3	LS in	Rel-18	NR_QoE_enh-Core	To:RAN2

- R2-2210748	Revised work plan for Rel-18 NR QoE Enhancement	China Unicom	Work Plan	Rel-18	NR_QoE-Core

- R2-2210754	Discussion on QoE measurements in RRC_IDLE and INACTIVE states	China Unicom	discussion	Rel-18	NR_QoE-Core

- R2-2209784	Views on QoE Reporting for Overload Scenarios	Apple	discussion	Rel-18	NR_QoE_enh-Core

- R2-2209830	Discussion on Rel-17 leftover features for QoE	Lenovo	discussion	Rel-18	NR_QoE_enh-Core

- R2-2209833	Discussion on Rel-17 leftover issues for QoE	ZTE Corporation, Sanechips	discussion	Rel-18	NR_QoE_enh-Core

- R2-2209837	Event-based RAN visible QoE report	Samsung	discussion	Rel-18

- R2-2209845	Discussion on RAN visible QoE trigger event	Qualcomm Incorporated	discussion	NR_QoE_enh-Core

- R2-2210015	Discussion on Rel-17 leftover issues for QoE	CATT	discussion	Rel-18	NR_QoE_enh-Core

- R2-2210204	Support of R17 left-over features	Huawei, HiSilicon	discussion	Rel-18	NR_QoE_enh-Core

- R2-2210275	QMC enhancements for RAN overload	Nokia, Nokia Shanghai Bell	discussion	Rel-18	NR_QoE_enh-Core

- R2-2210306	Discussion on rel-17 leftovers	Ericsson	discussion	Rel-18	NR_QoE_enh-Core

- R2-2210573	Discussion on QoE Rel-17 leftover issues	China Telecom Corporation Ltd.	Discussion

- R2-2209785	Support of QoE in NR-DC	Apple	discussion	Rel-18	NR_QoE_enh-Core

- R2-2209831	Discussion on support of QoE measurements for NR-DC	Lenovo	discussion	Rel-18	NR_QoE_enh-Core

- R2-2209832	Discussion on Rel-18 QoE measurement for NR-DC	ZTE Corporation, Sanechips	discussion	Rel-18	NR_QoE_enh-Core

- R2-2209838	Support of QoE measurements for NR-DC	Samsung	discussion	Rel-18

- R2-2209844	RAN2 issues to support QoE collection in NR-DC	Qualcomm Incorporated	discussion	NR_QoE_enh-Core

- R2-2210016	Discussion on QoE measurement in NR-DC	CATT	discussion	Rel-18	NR_QoE_enh-Core

- R2-2210205	Discussion on QoE measurements in NR-DC	Huawei, HiSilicon	discussion	Rel-18	NR_QoE_enh-Core

- R2-2210274	QMC support on NR-DC	Nokia, Nokia Shanghai Bell	discussion	Rel-18	NR_QoE_enh-Core	Late

- R2-2210307	Support of QoE in NR-DC	Ericsson	discussion	Rel-18	NR_QoE_enh-Core

- R2-2210752	Discussion on QoE configuration and reporting for NR-DC	China Unicom	discussion	Rel-18	NR_QoE-Core

- R2-2210813	Report of [AT119bis-e][204][QoE] Summary of Rel-17 leftovers for QoE (China Telecom)	China Telecom	report

RAN2#120

- R2-2211162	LS on RAN visible QoE value (R3-226014; contact: Huawei)	RAN3	LS in	Rel-18	NR_QoE_enh-Core	To:SA4	Cc:RAN2

- R2-2211166	LS on including QoS flow information in the RAN visible QoE report over Uu (R3-226062; contact: Huawei)	RAN3	LS in	Rel-18	NR_QoE_enh-Core	To:RAN2	Cc:SA4, CT1

- R2-2212932	Revised Work plan for Rel-18 NR QoE Enhancement	China Unicom	Work Plan	Rel-18	NR_QoE-Core

- R2-2211450	Discussion on QoE measurement in RRC_IDLE and RRC_INACTIVE	Samsung	discussion	Rel-18

- R2-2211713	Discussions on QoE Measurements in IDLE/INACTIVE States	Apple	discussion	NR_QoE_enh-Core

- R2-2211800	QoE collection for IDLE and Inactive state	Qualcomm Incorporated	discussion	NR_QoE_enh

- R2-2212008	Discussion on QoE measurement in IDLE and INACTIVE state	CATT	discussion	Rel-18	NR_QoE_enh-Core

- R2-2212192	Discussion on QoE measurements for MBS broadcast services	Huawei, HiSilicon	discussion	Rel-18	NR_QoE_enh-Core

- R2-2212288	Discussion on QoE measurement in IDLE and INACTIVE	ZTE Corporation, Sanechips	discussion	Rel-18	NR_QoE_enh-Core

- R2-2212457	QMC enhancements for NR MBS	Nokia, Nokia Shanghai Bell	discussion	Rel-18	NR_QoE_enh-Core	Late

- R2-2212458	Discussion on support of QoE measurements in RRC_IDLE and RRC_INACTIVE	Lenovo	discussion	Rel-18	NR_QoE_enh-Core

- R2-2212466	QoE measurements in NR-DC	Ericsson	discussion	Rel-18	NR_QoE_enh-Core

- R2-2212635	Consideration on QoE measurement in RRC_IDLE and RRC_INATIVE	CMCC	discussion	Rel-18	NR_QoE_enh-Core

- R2-2212795	Disucssion on QoE measurements in RRC_IDLE and RRC_INACTIVE	China Telecom	discussion

- R2-2212938	Discussion on QoE measurements in RRC_IDLE and INACTIVE states	China Unicom	discussion	Rel-18	NR_QoE-Core	R2-2210754

- R2-2211451	Discussion on QoE measurement for NR-DC	Samsung	discussion	Rel-18

- R2-2211714	QoE Reporting in NR-DC	Apple	discussion	NR_QoE_enh-Core

- R2-2211805	RAN2 issues to support QoE collection in NR-DC	Qualcomm Incorporated	discussion	NR_QoE_enh

- R2-2212009	Discussion on QoE measurement in NR-DC	CATT	discussion	Rel-18	NR_QoE_enh-Core

- R2-2212193	Discussion on QoE measurements in NR-DC	Huawei, HiSilicon	discussion	Rel-18	NR_QoE_enh-Core

- R2-2212289	Discussion on QoE measurement for NR-DC	ZTE Corporation, Sanechips	discussion	Rel-18	NR_QoE_enh-Core

- R2-2212456	QMC support on NR-DC	Nokia, Nokia Shanghai Bell	discussion	Rel-18	NR_QoE_enh-Core	Late

- R2-2212459	Discussion on support of QoE measurements for NR-DC	Lenovo	discussion	Rel-18	NR_QoE_enh-Core	Late

- R2-2212465	QoE configuration and reporting for RRC_INACTIVE and RRC_IDLE states	Ericsson	discussion	Rel-18	NR_QoE_enh-Core

- R2-2212754	QoE reporting continuity in NR-DC	LG Electronics Inc.	discussion	Rel-18

- R2-2212940	Discussion on QoE configuration and reporting for NR-DC	China Unicom	discussion	Rel-18	NR_QoE-Core

RAN2#121

- R2-2300085	Reply LS to RAN3 on RAN visible QoE value (S4-221604; contact: Qualcomm)	SA4	LS in	Rel-18	NR_QoE_enh-Core	To:RAN3, ITU-T SG12	Cc:RAN2, SA5

- R2-2300091	LS/r on RAN visible QoE value (reply to 3GPP-LS8) (SG12-LS29; contact: Ericsson)	ITU-T SG12	LS in	Rel-18	NR_QoE_enh-Core	To:SA4, SA5, RAN2, RAN3

- R2-2301335	Running CR for QoE measurements	Ericsson	draftCR	Rel-18	38.331	17.3.0	NR_QoE_enh-Core

- R2-2301754	Revised Work plan for Rel-18 NR QoE Enhancement	China Unicom	Work Plan	Rel-18	NR_QoE_enh-Core

- R2-23001940	Reply LS on QoE measurements in RRC IDLE/INACTIVE states (S4-230369; contact: Huawei)	SA4	LS in	Rel-18	NR_QoE_enh-Core	To:RAN2	Cc:RAN3, SA5

- R2-2300330	Discussion on support of QoE measurements in RRC_IDLE and RRC_INACTIVE	Lenovo	discussion	Rel-18	NR_QoE_enh-Core

- R2-2300353	Further discussion on QoE measurement in IDLE and INACTIVE	ZTE Corporation, Sanechips	discussion	Rel-18	NR_QoE_enh-Core

- R2-2300602	Discussion on QoE measurements for MBS broadcast services	Huawei, HiSilicon	discussion	Rel-18	NR_QoE_enh-Core

- R2-2300719	QoE Measurements Collection in IDLE/INACTIVE States	Apple	discussion	NR_QoE_enh-Core

- R2-2301014	QoE for IDLE and Inactive state	Qualcomm Incorporated	discussion	NR_QoE_enh-Core

- R2-2301246	Discussion on QMC in RRC_IDLE and RRC_INACTIVE	CMCC	discussion	Rel-18	NR_QoE_enh-Core

- R2-2301336	QoE measurements in RRC_INACTIVE and RRC_IDLE	Ericsson	discussion	Rel-18	NR_QoE_enh-Core

- R2-2301638	Discussion on QoE measurement in RRC_IDLE and RRC_INACTIVE	Samsung	discussion	Rel-18

- R2-2301662	Discussion on QoE measurements for NR MBS	Nokia, Nokia Shanghai Bell	discussion	Rel-18	NR_QoE_enh-Core

- R2-2301757	Discussion on QoE measurements in RRC_IDLE and INACTIVE states	China Unicom	discussion	Rel-18	NR_QoE_enh-Core

- R2-2301800	Discussion on QoE measurements in RRC IDLE and INACTIVE state	CATT	discussion	Rel-18	NR_QoE_enh-Core

- => Revised in R2-2301894

- R2-2301894	Discussion on QoE measurements in RRC IDLE and INACTIVE state	CATT	discussion	Rel-18	NR_QoE_enh-Core

- R2-2300332	Discussion on Rel-17 leftover topics for QoE	Lenovo	discussion	Rel-18	NR_QoE_enh-Core

- R2-2300354	Further discussion on Rel-17 leftover issues for QoE	ZTE Corporation, Sanechips	discussion	Rel-18	NR_QoE_enh-Core

- R2-2300601	Discussion on event-based RAN visible QoE	Huawei, HiSilicon	discussion	Rel-18	NR_QoE_enh-Core

- R2-2300720	Views on Leftover Issues of Rel-17 QoE	Apple	discussion	NR_QoE_enh-Core

- R2-2300988	Discussion on event-based RVQoE report	NEC	discussion	Rel-18	NR_QoE_enh-Core

- R2-2301016	Discussion on Rel-17 leftover issues	Qualcomm Incorporated	discussion	NR_QoE_enh-Core

- R2-2301247	Discussion on QoE reporting enhancement for overload scenrio	CMCC	discussion	Rel-18	NR_QoE_enh-Core

- R2-2301338	QoE rel-17 leftovers	Ericsson	discussion	Rel-18	NR_QoE_enh-Core

- R2-2301639	Discussion on event-based RAN visible QoE report	Samsung	discussion	Rel-18

- R2-2301663	QMC enhancements for RAN visible QoE and RAN overload	Nokia, Nokia Shanghai Bell	discussion	Rel-18	NR_QoE_enh-Core

- R2-2301801	Discussion on Rel-17 leftover topics for QoE	CATT	discussion	Rel-18	NR_QoE_enh-Core

- R2-2301816	Considerations on QoE Rel-17 leftover issues	China Telecom	discussion

- R2-2300331	Discussion on support of QoE measurements for NR-DC	Lenovo	discussion	Rel-18	NR_QoE_enh-Core

- R2-2300355	Further discussion on QoE measurement for NR-DC	ZTE Corporation, Sanechips	discussion	Rel-18	NR_QoE_enh-Core

- R2-2300600	Discussion on QoE measurements in NR-DC	Huawei, HiSilicon	discussion	Rel-18	NR_QoE_enh-Core

- R2-2300721	QoE Reporting for NR-DC	Apple	discussion	NR_QoE_enh-Core

- R2-2301015	RAN2 issues to support QoE collection in NR-DC	Qualcomm Incorporated	discussion	NR_QoE_enh-Core

- R2-2301337	QoE measurements in NR-DC	Ericsson	discussion	Rel-18	NR_QoE_enh-Core

- R2-2301640	Discussion on QoE measurement for NR-DC	Samsung	discussion	Rel-18

- R2-2301664	QMC support in NR-DC	Nokia, Nokia Shanghai Bell	discussion	Rel-18	NR_QoE_enh-Core

- R2-2301758	Discussion on QoE configuration and reporting for NR-DC	China Unicom	discussion	Rel-18	NR_QoE_enh-Core

- R2-2301802	Discussion on support of QoE measurement for NR-DC	CATT	discussion	Rel-18	NR_QoE_enh-Core

- R2-2300356	Discussion on Rel-18 other QoE enhancement	ZTE Corporation, Sanechips	discussion	Rel-18	NR_QoE_enh-Core

- R2-2300603	QoE continuity between LTE-5GC and NR	Huawei, HiSilicon	discussion	Rel-18	NR_QoE_enh-Core

- R2-2300631	Discussion on QoE measurement during intra-5GC inter-RAT handover	Lenovo	discussion	Rel-18	NR_QoE_enh-Core

- R2-2300722	QoE Continuity During Intra-5GC Inter-RAT Handover	Apple	discussion	NR_QoE_enh-Core

- R2-2301339	QoE measurements at IRAT handover	Ericsson	discussion	Rel-18	NR_QoE_enh-Core

- R2-2301641	Discussion on QoE measurement continuity during inter-RAT handover	Samsung	discussion	Rel-18

- R2-2301665	On QoE continuity during inter-RAT handover	Nokia, Nokia Shanghai Bell	discussion	Rel-18	NR_QoE_enh-Core

- R2-2301756	Discussion on the QoE continuity during intra-5GC inter-RAT HO	China Unicom	discussion	Rel-18	NR_QoE_enh-Core

- R2-2301803	Discussion on the continuity of QoE measurement	CATT	discussion	Rel-18	NR_QoE_enh-Core

- R2-2302002	Running Stage-2 CR for NR QoE enhancements	China Unicom

- R2-2302003	Running RRC CR for NR QoE enhancements	Ericsson

- R2-2302005	Report of [AT121][201][QoE] Continuity of QoE measurements during intra-5GC inter-RAT HO (Huawei)	Huawei	report

RAN2#121bis-e

- R2-2302425	LS on assistance information for handling of QoE reporting upon RAN overload (R3-231028; contact: Huawei)	RAN3	LS in	Rel-18	NR_QoE_enh-Core	To:RAN2

- R2-2302461	Reply LS on QoE measurements in RRC IDLE/INACTIVE states (S5-232760; contact: Huawei)	SA5	LS in	Rel-18	NR_QoE_enh-Core	To:RAN2, RAN3	Cc:SA4

- R2-2302463	LS on Approval of eQoE CRs for NR (S5-232997; contact: Ericsson)	SA5	LS in	Rel-18	eQoE	To:RAN2, RAN3, SA4, CT1, CT4

- R2-2303676	Running CR for QoE measurements	Ericsson	draftCR	Rel-18	38.331	17.4.0	NR_QoE_enh-Core

- R2-2304019	Draft reply LS on eQoE CRs for NR 	Lenovo	LS out	Rel-18	eQoE, NR_QoE_enh-Core	To:SA5	Cc:RAN3, SA4, CT1, CT4

- R2-2304084	Revised Work Plan for Rel-18 NR QoE Enhancement	China Unicom	Work Plan	NR_QoE_enh-Core

- R2-2302886	Discussion on support of QoE measurements in RRC_IDLE and RRC_INACTIVE	Lenovo	discussion	Rel-18	NR_QoE_enh-Core

- R2-2303108	Discussion on QoE measurement in IDLE and INACTIVE	ZTE Corporation, Sanechips	discussion	Rel-18	NR_QoE_enh-Core

- R2-2303319	Discussion on QoE measurement in RRC_IDLE and RRC_INACTIVE	Samsung	discussion	Rel-18

- R2-2303363	QoE Measurements in IDLE/INACTIVE States	Apple	discussion	Rel-18	NR_QoE_enh-Core

- R2-2303510	QoE collection for IDLE and Inactive state	Qualcomm Incorporated	discussion	NR_SL_relay_enh-Core

- R2-2303532	Consideration on QoE measurement in RRC_IDLE and RRC_INACTIVE	CMCC	discussion	Rel-18	NR_QoE_enh-Core

- R2-2303596	Discussion on QoE measurements for MBS broadcast services	Huawei, HiSilicon	discussion	Rel-18	NR_QoE_enh-Core

- R2-2303597	[DRAFT] Further reply LS to SA4 on QoE measurements in RRC IDLE/INACTIVE	Huawei, HiSilicon	LS out	Rel-18	NR_QoE_enh-Core	To:SA4	Cc:RAN3, SA5

- R2-2303599	[DRAFT] Further reply LS to SA5 on QoE measurements in RRC IDLEINACTIVE states	Huawei, HiSilicon	LS out	Rel-18	NR_QoE_enh-Core	To:SA5	Cc:RAN3, SA4

- R2-2303642	On QoE measurements in RRC IDLE and INACTIVE	Nokia, Nokia Shanghai Bell	discussion	Rel-18	NR_QoE_enh-Core

- R2-2303677	QoE measurements in RRC_INACTIVE and RRC_IDLE	Ericsson	discussion	Rel-18	NR_QoE_enh-Core

- R2-2303780	Considerations on QoE measurements in RRC_IDLE and RRC_INACTICE	China Telecom	discussion

- R2-2304037	Discussion on QoE measurements in RRC IDLE and INACTIVE state	CATT	discussion	Rel-18	NR_QoE_enh-Core

- R2-2304086	Discussion on QoE measurements in RRC_IDLE and INACTIVE states	China Unicom	discussion	NR_QoE_enh-Core

- R2-2302951	Discussion on SRB5 configuration and procedure	NEC	discussion	Rel-18	NR_QoE_enh-Core

- R2-2303109	Discussion on QoE measurement for NR-DC	ZTE Corporation, Sanechips	discussion	Rel-18	NR_QoE_enh-Core

- R2-2303309	Support of QoE measurements for NR-DC	LG Electronics Inc.	discussion	Rel-18

- R2-2303320	Discussion on switching reporting leg in NR-DC	Samsung	discussion	Rel-18

- R2-2303364	Views on QoE Reporting for NR-DC	Apple	discussion	Rel-18	NR_QoE_enh-Core

- R2-2303511	RAN2 issues to support QoE collection in NR-DC	Qualcomm Incorporated	discussion	NR_QoE_enh-Core

- R2-2303598	Discussion on QoE measurements in NR-DC	Huawei, HiSilicon	discussion	Rel-18	NR_QoE_enh-Core

- R2-2303643	QoE configuration and reporting in NR-DC	Nokia, Nokia Shanghai Bell	discussion	Rel-18	NR_QoE_enh-Core

- R2-2303678	QoE measurements in NR-DC	Ericsson	discussion	Rel-18	NR_QoE_enh-Core

- R2-2304038	Discussion on support of QoE measurement for NR-DC	CATT	discussion	Rel-18	NR_QoE_enh-Core

- R2-2304085	Discussion on QoE configuration and reporting for NR-DC	China Unicom	discussion	NR_QoE_enh-Core

- R2-2304529	Report of [AT121bis-e][221][QoE] LS replies to QoE)	Huawei, HiSilicon	discussion	Rel-18	NR_QoE_enh-Core

- R2-2304396	[DRAFT] Reply LS on eQoE CRs for NR	Lenovo	LS out	Rel-18	NR_QoE_enh-Core	To: SA5	Cc:RAN3, SA4, CT1, CT4

- R2-2304401	Reply LS on eQoE CRs for NR	RAN2	LS out	Rel-18	NR_QoE_enh-Core	To: SA5	Cc:RAN3, SA4, CT1, CT4

- R2-2304492	Reply LS on buffer level threshold-based RVQoE reporting (S4-230684; contact: Apple)	SA4	LS in	Rel-18	NR_QoE_enh-Core	To:RAN2	Cc: RAN3

- R2-2304395	Report of [AT121bis-e][220][QoE] SRB5 configuration and usage (China Unicom)	China Unicom	discussion	Rel-18	NR_QoE_enh-Core

RAN2#122

- R2-2304625	LS on the feasibility of introducing assistance information for handling of QoE reporting during RAN overload (R3-232047; contact: ZTE)	RAN3	LS in	Rel-18	NR_QoE_enh-Core	To:SA5	Cc:RAN2

- R2-2304626	LS on collecting QoE measurements per MBS service area and MBS session ID (R3-232079; contact: Huawei)	RAN3	LS in	Rel-18	NR_QoE_enh-Core	To:SA5	Cc:RAN2

- R2-2304658	Reply LS on buffer level threshold-based RVQoE reporting (S4-230684; contact: Apple)	SA4	LS in	Rel-18	NR_QoE_enh-Core	To:RAN2	Cc:RAN3

- R2-2305381	Running CR for QoE measurements	Ericsson	draftCR	Rel-18	38.331	17.4.0	NR_QoE_enh-Core

- R2-2306476	Revised Work Plan for Rel-18 NR QoE Enhancement	China Unicom	Work Plan	NR_QoE_enh-Core

- R2-2305076	QoE Measurements in IDLE/INACTIVE States	Apple	discussion	Rel-18	NR_QoE_enh-Core

- R2-2305077	[DRAFT] Reply LS on assistance information for handling of QoE reporting upon RAN overload	Apple	LS out	Rel-18	NR_QoE_enh-Core	To:RAN3

- R2-2305138	Discussion on support of QoE measurements in RRC_IDLE and RRC_INACTIVE	Lenovo	discussion	Rel-18	NR_QoE_enh-Core

- R2-2305310	Discussion on QoE measurement in RRC_IDLE and RRC_INACTIVE	Samsung	discussion	Rel-18	NR_QoE_enh-Core

- R2-2305382	QoE measurements in RRC_INACTIVE and RRC_IDLE	Ericsson	discussion	Rel-18	NR_QoE_enh-Core

- R2-2305606	Consideration on QoE measurement in RRC_IDLE/INACTIVE	CMCC	discussion	Rel-18	NR_QoE_enh-Core

- R2-2305755	QoE measurements support in RRC IDLE and INACTIVE	Nokia, Nokia Shanghai Bell	discussion	Rel-18	NR_QoE_enh-Core

- R2-2305766	Open issues on QoE collection for IDLE and Inactive state	Qualcomm Incorporated	discussion	NR_SL_relay_enh-Core

- R2-2305809	Discussion on QoE measurements for MBS broadcast services	Huawei, HiSilicon	discussion	Rel-18	NR_QoE_enh-Core

- R2-2306107	Considerations on QoE measurement in IDLE and INACTIVE	ZTE Corporation, Sanechips	discussion	Rel-18	NR_QoE_enh-Core

- R2-2306396	Discussion on QoE measurements in RRC IDLE and INACTIVE state	CATT	discussion	Rel-18	NR_QoE_enh-Core

- R2-2306478	Discussion on QoE measurements in RRC_IDLE and INACTIVE states	China Unicom	discussion	Rel-18	NR_QoE_enh-Core

- R2-2305015	Application Layer Measurement Reporting for unlicensed spectrum	Samsung Electronics Co., Ltd	discussion	Rel-18	NR_QoE_enh-Core

- R2-2305139	Discussion on Rel-17 leftover topics for QoE	Lenovo	discussion	Rel-18	NR_QoE_enh-Core

- R2-2305362	Discussion on Rel-17 leftover issues for QoE	NEC	discussion	Rel-18	NR_QoE_enh-Core

- R2-2305384	Event based RVQoE reporting	Ericsson	discussion	Rel-18	NR_QoE_enh-Core

- R2-2305756	Discussion on Rel-17 leftovers	Nokia, Nokia Shanghai Bell	discussion	Rel-18	NR_QoE_enh-Core

- R2-2305811	Discussion on Rel-17 left-over issues	Huawei, HiSilicon	discussion	Rel-18	NR_QoE_enh-Core

- R2-2306109	Considerations on Rel-17 leftover issues for QoE	ZTE Corporation, Sanechips	discussion	Rel-18	NR_QoE_enh-Core

- R2-2306397	Discussion on Rel-17 leftover topics for QoE	CATT	discussion	Rel-18	NR_QoE_enh-Core

- R2-2305078	Discussions on QoE Reporting for NR-DC	Apple	discussion	Rel-18	NR_QoE_enh-Core

- R2-2305311	Discussion on QoE measurement for NR-DC	Samsung	discussion	Rel-18	NR_QoE_enh-Core

- R2-2305383	QoE measurements in NR-DC	Ericsson	discussion	Rel-18	NR_QoE_enh-Core

- R2-2305479	Support of QoE measurements for NR-DC	LG Electronics Inc.	discussion	Rel-18

- R2-2305607	Consideration on QoE measurement for NR-DC	CMCC	discussion	Rel-18	NR_QoE_enh-Core

- R2-2305757	Detailed handling of QoE configuration and reporting in NR-DC	Nokia, Nokia Shanghai Bell	discussion	Rel-18	NR_QoE_enh-Core

- R2-2305767	Open issues to support QoE collection in NR-DC	Qualcomm Incorporated	discussion	NR_QoE_enh-Core

- R2-2305810	Discussion on QoE measurements in NR-DC	Huawei, HiSilicon	discussion	Rel-18	NR_QoE_enh-Core

- R2-2306108	Considerations on QoE measurement for NR-DC	ZTE Corporation, Sanechips	discussion	Rel-18	NR_QoE_enh-Core

- R2-2306398	Discussion on support of QoE measurement for NR-DC	CATT	discussion	Rel-18	NR_QoE_enh-Core

- R2-2306477	Discussion on QoE configuration and reporting for NR-DC	China Unicom	discussion	NR_QoE_enh-Core

- R2-2306561	[DRAFT] LS on area scope QoE measurements	Samsung	LS out	Rel-18	NR_QoE_enh-Core	To: SA5, SA4, RAN3

- R2-2306569	LS on area scope QoE measurements	RAN2	LS out	Rel-18	NR_QoE_enh-Core	To: SA5, SA4, RAN3

RAN2#123

- R2-2307074	Reply LS on buffer level threshold-based RVQoE reporting (S4-231119; contact: Apple)	SA4	LS in	Rel-18	NR_QoE_enh-Core	To:RAN2, RAN3

- R2-2307966	Running CR for QoE measurements	Ericsson	draftCR	Rel-18	38.331	17.5.0	NR_QoE_enh-Core

- R2-2308231	37.340 Running CR to support QoE in NR-DC	Nokia, Nokia Shanghai Bell	draftCR	Rel-18	37.340	17.5.0	B	NR_QoE_enh-Core

- R2-2308869	Revised Work Plan for Rel-18 NR QoE Enhancement	China Unicom	Work Plan	NR_QoE_enh-Core

- R2-2308872	38.300 running CR for R18 QoE enhancement in NR	China Unicom, Huawei, HiSilicon	draftCR	Rel-18	38.300	17.5.0	NR_QoE_enh-Core	R2-2302307

- R2-2307618	Discussion on support of QoE measurements in RRC_IDLE and RRC_INACTIVE	Lenovo	discussion	Rel-18	NR_QoE_enh-Core

- R2-2307746	Open issues on QoE collection for IDLE and Inactive state	Qualcomm Incorporated	discussion	NR_QoE_enh-Core

- R2-2307793	Discussion on QoE measurement in IDLE and INACTIVE	ZTE Corporation, Sanechips	discussion	Rel-18	NR_QoE_enh-Core

- R2-2307834	QoE Measurements Discarding in IDLE/INACTIVE States	Apple	discussion	NR_QoE_enh-Core

- R2-2307926	Discussion on QoE measurement in RRC_IDLE and RRC_INACTIVE	Samsung	discussion	Rel-18	NR_QoE_enh-Core

- R2-2307967	QoE measurements in RRC_INACTIVE and RRC_IDLE	Ericsson	discussion	Rel-18	NR_QoE_enh-Core

- R2-2308232	QoE for RRC IDLE and RRC INACTIVE	Nokia, Nokia Shanghai Bell	discussion	Rel-18	NR_QoE_enh-Core

- R2-2308312	Discusson on QoE in RRC_IDLE and RRC_INACTIVE	CMCC	discussion	Rel-18	NR_QoE_enh-Core

- R2-2308354	Discussion on QoE measurements in RRC IDLE/INACTIVE	Huawei, HiSilicon	discussion	Rel-18	NR_QoE_enh-Core

- R2-2308361	Discussion on QoE measurements in RRC IDLE and INACTIVE state	CATT	discussion	Rel-18	NR_QoE_enh-Core

- R2-2308871	Discussion on QoE measurements in RRC_IDLE and INACTIVE states	China Unicom	discussion	NR_QoE_enh-Core

- R2-2307473	Discussion on buffer level threshold based triggering	NEC	discussion	Rel-18	NR_QoE_enh-Core

- R2-2307747	Discussion on QoS flow ID(s) reporting and threshold-based Buffer Level reporting	Qualcomm Incorporated	discussion	NR_QoE_enh-Core

- R2-2307794	Discussion on Rel-17 leftover issues for QoE	ZTE Corporation, Sanechips	discussion	Rel-18	NR_QoE_enh-Core

- R2-2307835	Views on Buffer Level Threshold Based RVQoE Reporting	Apple	discussion	NR_QoE_enh-Core

- R2-2307927	Discussion on buffer level threshold based triggering	Samsung	discussion	Rel-18	NR_QoE_enh-Core

- R2-2307969	Event based RVQoE reporting	Ericsson	discussion	Rel-18	NR_QoE_enh-Core

- R2-2308233	Discussion on Rel-17 leftovers	Nokia, Nokia Shanghai Bell	discussion	Rel-18	NR_QoE_enh-Core

- R2-2308313	Discusson on Rel-17 leftover topics for QoE	CMCC	discussion	Rel-18	NR_QoE_enh-Core

- R2-2308356	Discussion on Rel-17 left-over issues	Huawei, HiSilicon	discussion	Rel-18	NR_QoE_enh-Core

- R2-2308362	Discussion on Rel-17 leftover topics for QoE	CATT	discussion	Rel-18	NR_QoE_enh-Core

- R2-2307474	Discussion on QoE measurements for MR-DC	NEC	discussion	Rel-18	NR_QoE_enh-Core

- R2-2307748	Open issues to support QoE collection in NR-DC	Qualcomm Incorporated	discussion	NR_QoE_enh-Core

- R2-2307795	Discussion on QoE measurement for NR-DC	ZTE Corporation, Sanechips	discussion	Rel-18	NR_QoE_enh-Core

- R2-2307836	Discussions on QoE Reporting for NR-DC	Apple	discussion	NR_QoE_enh-Core

- R2-2307928	Discussion on QoE measurement in NR-DC	Samsung	discussion	Rel-18	NR_QoE_enh-Core

- R2-2307968	QoE measurements in NR-DC	Ericsson	discussion	Rel-18	NR_QoE_enh-Core

- R2-2308234	On QoE configuration and reporting in NR-DC	Nokia, Nokia Shanghai Bell	discussion	Rel-18	NR_QoE_enh-Core

- R2-2308314	Discussion on QoE in NR-DC	CMCC	discussion	Rel-18	NR_QoE_enh-Core

- R2-2308355	Discussion on QoE measurements in NR-DC	Huawei, HiSilicon	discussion	Rel-18	NR_QoE_enh-Core

- R2-2308363	Discussion on support of QoE measurement for NR-DC	CATT	discussion	Rel-18	NR_QoE_enh-Core

- R2-2308870	Discussion on QoE configuration and reporting for NR-DC	China Unicom	discussion	NR_QoE_enh-Core

- R2-2307749	Discussion on UE QoE capabilities	Qualcomm Incorporated	discussion	NR_QoE_enh-Core

- R2-2307796	Discussion on Rel-18 other QoE enhancement	ZTE Corporation, Sanechips	discussion	Rel-18	NR_QoE_enh-Core

- R2-2307837	Views on UE Capabilities for Rel-18 QoE	Apple	discussion	NR_QoE_enh-Core

- R2-2307929	Discussion on QoE measurement continuity during inter-RAT handover	Samsung	discussion	Rel-18	NR_QoE_enh-Core

- R2-2307970	Outstanding issue and UE capabilities for QoE	Ericsson	discussion	Rel-18	NR_QoE_enh-Core

- R2-2308235	Inter-RAT QoE continuity and UE capabilities	Nokia, Nokia Shanghai Bell	discussion	Rel-18	NR_QoE_enh-Core

- R2-2308315	Discussion on QoE UE capabilities	CMCC	discussion	Rel-18	NR_QoE_enh-Core

- R2-2308357	Discussion on UE capabilities for QoE enhancements	Huawei, HiSilicon	discussion	Rel-18	NR_QoE_enh-Core

- R2-2309031	[Draft] LS on QoE in RRC IDLE/INACTIVE and NR-DC scenarios	Huawei	LS out	Rel-18	NR_QoE_enh-Core	To: RAN3

- R2-2309004	LS on QoE in RRC IDLE/INACTIVE and NR-DC scenarios	RAN2	LS out	Rel-18	NR_QoE_enh-Core	To: RAN3

RAN2#123b

- R2-2309443	LS on QMC support in RRC_IDLE and RRC_INACTIVE (R3-224745; contact: Ericsson)	RAN3	LS in	Rel-18	NR_QoE_enh-Core	To:RAN2, SA2	Cc:SA5, SA3

- R2-2309444	Reply LS on area scope for QoE measurements (R3-234746; contact: Samsung)	RAN3	LS in	Rel-18	NR_QoE_enh-Core	To:RAN2	Cc:SA4, SA5

- R2-2309445	LS on RAN3 progress on QoE in NR-DC (R3-234750; contact: ZTE)	RAN3	LS in	Rel-18	NR_QoE_enh-Core	To:RAN2

- R2-2309478	Reply LS on area scope for QoE measurements (S4-231490; contact: Huawei)	SA4	LS in	Rel-18	NR_QoE_enh-Core	To:RAN2	Cc:SA5, RAN3

- R2-2309479	Reply LS on buffer level threshold-based RVQoE reporting (S4-231582; contact: Apple)	SA4	LS in	Rel-18	NR_QoE_enh-Core	To:RAN2, RAN3

- R2-2309481	Reply LS on the feasibility of introducing assistance information for handling of QoE reporting during RAN overload (S5-235542; contact: Huawei)	SA5	LS in	Rel-18	eQoE	To:RAN3	Cc:RAN2

- R2-2309482	Reply LS on Approval of eQoE CRs for NR (S5-235772; contact: Ericsson)	SA5	LS in	Rel-18	eQoE	To:RAN2	Cc:RAN3, SA4, CT1, CT4

- R2-2309483	Reply LS on collecting QoE measurements per MBS service area and MBS session ID (S5-235781; contact: Huawei)	SA5	LS in	Rel-18	eQoE	To:RAN3	Cc:RAN2

- R2-2309484	Reply LS on area scope for QoE measurements (S5-235782; contact: Huawei)	SA5	LS in	Rel-18	eQoE	To:RAN2	Cc:SA4, RAN3

- R2-2310201	Revised Work Plan for Rel-18 NR QoE Enhancement	China Unicom	Work Plan	NR_QoE_enh-Core

- R2-2310204	[Post123][QoE] Remaining Open Issues (China Unicom)	China Unicom	discussion

- R2-2310653	37.340 Running CR to support QoE in NR-DC	Nokia, Nokia Shanghai Bell	draftCR	Rel-18	37.340	17.6.0	B	NR_QoE_enh-Core

- R2-2310755	Running CR for QoE enhancements in NR	Ericsson	CR	Rel-18	38.331	17.6.0	4350	-	B	NR_QoE_enh-Core	R2-2307966

- R2-2310203	Discussion on QoE measurements in RRC_IDLE and INACTIVE states	China Unicom	discussion	NR_QoE_enh-Core

- R2-2310240	Remaining issues on QoE in RRC_IDLE and RRC_INACTIVE	CMCC	discussion	Rel-18	NR_QoE_enh-Core

- R2-2310448	Discussion on remaining issues for QoE measurements in RRC IDLE and INACTIVE state	CATT	discussion	Rel-18	NR_QoE_enh-Core

- R2-2310455	Discussion on QoE measurement in RRC_IDLE and RRC_INACTIVE	Samsung	discussion	Rel-18	NR_QoE_enh-Core

- R2-2310514	Discussion on QoE measurements in RRC_IDLE/INACTIVE	Huawei, HiSilicon	discussion	Rel-18	NR_QoE_enh-Core

- R2-2310517	Discussion on area scope handling for MBS QoE	Huawei, HiSilicon	discussion	Rel-18	NR_QoE_enh-Core

- R2-2310570	Consideration on QoE measurement in IDLE and INACTIVE	ZTE Corporation, Sanechips	discussion	Rel-18	NR_QoE_enh-Core

- R2-2310654	Further discussion on QoE for RRC IDLE  and INACTIVE	Nokia, Nokia Shanghai Bell	discussion	Rel-18	NR_QoE_enh-Core

- R2-2310752	QoE measurements in RRC_INACTIVE and RRC_IDLE	Ericsson	discussion	NR_QoE_enh-Core

- R2-2310782	Open issues on QoE collection for IDLE and Inactive state	Qualcomm Incorporated	discussion	NR_QoE_enh-Core

- R2-2310336	Views on Way Forward of Buffer Level Threshold Based RVQoE Reporting	Apple	discussion	Rel-18	NR_QoE_enh-Core

- R2-2310202	Discussion on QoE configuration and reporting for NR-DC	China Unicom	discussion	NR_QoE_enh-Core

- R2-2310241	Remaining issues on QoE in NR-DC	CMCC	discussion	Rel-18	NR_QoE_enh-Core

- R2-2310449	Discussion on remaining issues for QoE measurements for NR-DC	CATT	discussion	Rel-18	NR_QoE_enh-Core

- R2-2310453	Discussion on QoE measurements for MR-DC	NEC	discussion	Rel-18	NR_QoE_enh-Core

- R2-2310456	Discussion on QoE measurement for NR-DC	Samsung	discussion	Rel-18	NR_QoE_enh-Core

- R2-2310515	Discussion on QoE measurements in NR-DC	Huawei, HiSilicon	discussion	Rel-18	NR_QoE_enh-Core

- R2-2310571	Consideration on QoE measurement for NR-DC	ZTE Corporation, Sanechips	discussion	Rel-18	NR_QoE_enh-Core

- R2-2310655	Remaining details on QoE support in NR-DC	Nokia, Nokia Shanghai Bell	discussion	Rel-18	NR_QoE_enh-Core

- R2-2310753	QoE measurements in NR-DC	Ericsson	discussion	NR_QoE_enh-Core

- R2-2310783	Open issues to support QoE collection in NR-DC	Qualcomm Incorporated	discussion	NR_QoE_enh-Core

- R2-2310205	Discussion on Rel-18 NR QoE capabilities	China Unicom	discussion	NR_QoE_enh-Core

- R2-2310242	Discussion on Rel-18 QoE UE Capabilities	CMCC	discussion	Rel-18	NR_QoE_enh-Core

- R2-2310243	38.306 darft CR for Rel-18 QoE	CMCC	draftCR	Rel-18	38.306	17.6.0	B	NR_QoE_enh-Core

- R2-2310457	Discussion on UE capability for MBS QoE buffer	Samsung	discussion	Rel-18	NR_QoE_enh-Core

- R2-2310516	Discussion on UE capabilities for QoE enhancements	Huawei, HiSilicon	discussion	Rel-18	NR_QoE_enh-Core

- R2-2310557	Discussion on remaining issues for UE capability	CATT	discussion	Rel-18	NR_QoE_enh-Core

- R2-2310572	Consideration on Rel-18 other QoE enhancement	ZTE Corporation, Sanechips	discussion	Rel-18	NR_QoE_enh-Core

- R2-2310656	Inter-RAT QoE continuity and UE capabilities	Nokia, Nokia Shanghai Bell	discussion	Rel-18	NR_QoE_enh-Core	R2-2308235

- R2-2310754	Measurement status issue in conditional handovers and UE capabilities for QoE	Ericsson	discussion	NR_QoE_enh-Core

- R2-2310784	Discussion on UE QoE capabilities	Qualcomm Incorporated	discussion	NR_QoE_enh-Core

- R2-2311400	Reply LS on area scope for QoE measurements RAN2	LS out	Rel-18	eQoE	To:SA4, SA5	Cc:RAN3

- R2-2311401	[DRAFT] Reply LS on QMC support in RRC_IDLE and RRC_INACTIVE China Unicom	LS out 	Rel-18	eQoE	To:RAN3	Cc: SA2, SA5, SA3

- R2-2311409	Reply LS on QMC support in RRC_IDLE and RRC_INACTIVE RAN2	LS out 	Rel-18	eQoE	To:RAN3	Cc: SA2, SA5, SA3

RAN2#124

- R2-2311730	Reply LS on Priority information and NR-DC (R3-235912; contact: Huawei)	RAN3	LS in	Rel-18	NR_QoE_enh-Core	To:RAN2	Cc:SA4, SA5

- R2-2311731	Reply LS on MBS communication service (R3-235913; contact: Huawei)	RAN3	LS in	Rel-18	NR_QoE_enh-Core	To:SA4, SA5, RAN2, SA2

- R2-2311869	[Post123bis][616][QoE] 38.300 CR update and open issues (China Unicom)	China Unicom	discussion	NR_QoE_enh-Core

- R2-2311870	38.300 running CR for R18 QoE enhancement in NR	China Unicom, Huawei, HiSilicon	draftCR	Rel-18	38.300	17.6.0	NR_QoE_enh-Core

- R2-2312661	Introduction of QMC in NR-DC and RRC_IDLE/RRC_INACTIVE in TS 38.306	CMCC	CR	Rel-18	38.306	17.6.0	0991	-	B	NR_QoE_enh-Core

- R2-2312662	Introduction of QMC in NR-DC and RRC_IDLE/RRC_INACTIVE in TS 38.331	CMCC	CR	Rel-18	38.331	17.6.0	4438	-	B	NR_QoE_enh-Core

- R2-2312663	Open issues list for Rel-18 QoE UE capabilities	CMCC	discussion	Rel-18	NR_QoE_enh-Core

- R2-2312664	Report of [Post123bis][619][QoE] UE capabilities CRs update and open issues (CMCC)	CMCC	discussion	Rel-18	NR_QoE_enh-Core

- R2-2312703	Introduction of QoE for NR-DC	Nokia, Nokia Shanghai Bell	CR	Rel-18	37.340	17.6.0	0372	-	B	NR_QoE_enh-Core

- R2-2312704	Report of [Post123bis][618][QoE] 37.340 CR update and open issues	Nokia, Nokia Shanghai Bell	discussion	Rel-18	NR_QoE_enh-Core

- R2-2312825	Introduction of Enhancement on NR QoE management and optimizations for diverse services	Ericsson	CR	Rel-18	38.331	17.6.0	4446	-	B	NR_QoE_enh-Core

- R2-2312826	Report of [Post123bis][617][QoE] 38.331 CR update and open issues (Ericsson)	Ericsson	discussion	Rel-18	NR_QoE_enh-Core

- R2-2313280	Revised Work Plan for Rel-18 NR QoE Enhancement	China Unicom	discussion	NR_QoE_enh-Core

- R2-2312334	QoE Measurements Discarding in IDLE/INACTIVE States	Apple	discussion	Rel-18	NR_QoE_enh-Core

- R2-2312435	Discussion on QoE measurement in RRC_IDLE and RRC_INACTIVE	Samsung	discussion	Rel-18	NR_QoE_enh-Core

- R2-2312665	Remaining issues on QMC in RRC_IDLE and RRC_INACTIVE	CMCC	discussion	Rel-18	NR_QoE_enh-Core

- R2-2312705	Remaining issues on QoE for RRC IDLE and INACTIVE	Nokia, Nokia Shanghai Bell	discussion	Rel-18	NR_QoE_enh-Core

- R2-2312747	Discussion on remaining issues for QoE measurements in RRC IDLE and INACTIVE state	CATT	discussion	Rel-18	NR_QoE_enh-Core

- R2-2312800	Remaining issue on QoE measurement in IDLE and INACTIVE	ZTE Corporation, Sanechips	discussion	Rel-18	NR_QoE_enh-Core

- R2-2312827	QoE measurements in RRC_INACTIVE and RRC_IDLE state	Ericsson	discussion	Rel-18	NR_QoE_enh-Core

- R2-2312871	Open Issues on QoE for IDLE and Inactive state	Qualcomm Incorporated	discussion	NR_QoE_enh-Core

- R2-2313142	Discussion on QoE measurements in RRC_IDLE and INACTIVE	Huawei, HiSilicon	discussion	Rel-18	NR_QoE_enh-Core

- R2-2313282	Discussion on QoE measurements in RRC_IDLE and INACTIVE states	China Unicom	discussion	NR_QoE_enh-Core

- R2-2312436	Discussion on QoE measurement for NR-DC	Samsung	discussion	Rel-18	NR_QoE_enh-Core

- R2-2312666	Remaining issues on QMC in NR-DC	CMCC	discussion	Rel-18	NR_QoE_enh-Core

- R2-2312706	Remaining issues on QoE for NR-DC	Nokia, Nokia Shanghai Bell	discussion	Rel-18	NR_QoE_enh-Core

- R2-2312748	Discussion on remaining issues for QoE measurements for NR-DC	CATT	discussion	Rel-18	NR_QoE_enh-Core

- R2-2312801	Remaining issue on QoE measurement for NR-DC	ZTE Corporation, Sanechips	discussion	Rel-18	NR_QoE_enh-Core

- R2-2312828	QoE measurements in NR-DC	Ericsson	discussion	Rel-18	NR_QoE_enh-Core

- R2-2313143	Discussion on QoE measurements in NR-DC	Huawei, HiSilicon	discussion	Rel-18	NR_QoE_enh-Core

- R2-2313281	Discussion on QoE configuration and reporting for NR-DC	China Unicom	discussion	NR_QoE_enh-Core

- R2-2312040	Remaining issues of QoE support for NR-DC and inter-RAT mobility	NEC	discussion	Rel-18	NR_QoE_enh-Core

- R2-2312335	Other Topics of Rel-18 QoE	Apple	discussion	Rel-18	NR_QoE_enh-Core

- R2-2312437	Discussion on QoE continuity during inter-RAT handover	Samsung	discussion	Rel-18	NR_QoE_enh-Core

- R2-2312667	Remaining issues on Rel-18 QoE UE capabilities	CMCC	discussion	Rel-18	NR_QoE_enh-Core

- R2-2312707	Discussion on inter-RAT QoE continuity and UE capabilities	Nokia, Nokia Shanghai Bell	discussion	Rel-18	NR_QoE_enh-Core	R2-2310656

- R2-2312749	Discussion on remaining issues for UE capability and Rel-17 leftover issues	CATT	discussion	Rel-18	NR_QoE_enh-Core

- R2-2312802	Remaining issue on Rel-18 other QoE enhancement	ZTE Corporation, Sanechips	discussion	Rel-18	NR_QoE_enh-Core

- R2-2312829	QoE and IRAT handover to LTE	Ericsson	discussion	Rel-18	NR_QoE_enh-Core

- R2-2312872	Inter-RAT QoE mobility	Qualcomm Incorporated	discussion	NR_QoE_enh-Core

- R2-2312873	Open issues on UE QoE capabilities	Qualcomm Incorporated	discussion	NR_QoE_enh-Core

- R2-2313144	Discussion on UE capabilities and others	Huawei, HiSilicon	discussion	Rel-18	NR_QoE_enh-Core

- R2-2313283	Discussion on Rel-18 NR QoE capabilities	China Unicom	discussion	NR_QoE_enh-Core

- R2-2313685	LS to CT1/SA4 on area scope	Ericsson

- R2-2313686 Report of [AT124][605][QoE] QoE configuration retrieval Samsung discussion	Rel-18	NR_QoE_enh-Core

RAN3#117-e

- R3-224360	QMC Support for New Services and High-Mobility Scenarios	Ericsson

- R3-224361	QoE and RVQoE Measurement Support for MBS	Ericsson

- R3-224362	The Support for QoE and RVQoE Measurement and Reporting in NR-DC Scenarios	Ericsson

- R3-224363	The Enhancements of RAN Visible QoE Measurements and Reporting	Ericsson

- R3-224364	The Enhancements of QMC Rel-17 Features	Ericsson

- R3-224416	Discussion on the objectives of QoE enhancements	Lenovo

- R3-224417	QoE measurement configuration and collection in RRC_INACTIVE and RRC_IDLE	Lenovo

- R3-224418	(TP to 38.423 & 38.420) Support of QoE measurement in RRC_INACTIVE	Lenovo

- R3-224419	QoE measurement in NR-DC	Lenovo

- R3-224420	(TP to TS 38.420) Support of QoE measurement in NR-DC	Lenovo

- R3-224457	On support of QMC for MBS and other service types surviving idle mode	Nokia, Nokia Shanghai Bell

- R3-224458	On support for QMC in NR-DC	Nokia, Nokia Shanghai Bell

- R3-224459	Initial observations on QMC support for Augmented Reality	Nokia, Nokia Shanghai Bell

- R3-224460	QMC enhancements for RAN overload	Nokia, Nokia Shanghai Bell

- R3-224589	Discussion on the support of R17 left-over features	Huawei

- R3-224610	QoE for new service types and high mobility scenarios	Qualcomm Incorporated

- R3-224611	QoE in RRC_IDLE and RRC_INACTIVE for MBS broadcast service	Qualcomm Incorporated

- R3-224612	Support for QoE in NR-DC	Qualcomm Incorporated

- R3-224613	Enhancements to RAN visible QoE	Qualcomm Incorporated

- R3-224758	Discussion on QMC in RRC_INACTIVE RRC_IDLE states	Xiaomi

- R3-224759	Discussion on QoE in NR-DC	Xiaomi

- R3-224760	Discussion on RVQoE value	Xiaomi

- R3-224761	Discussion on event-triggered RVQoE	Xiaomi

- R3-224788	Discussion on NR QoE for new service type	CATT

- R3-224789	Discussion on NR QoE in RRC_INACTIVE/ RRC_IDLE states	CATT

- R3-224790	Discussion on Support for legacy QoE in NR-DC	CATT

- R3-224791	Discussion on Support for RAN visible QoE in NR-DC	CATT

- R3-224792	Discussion on Left-over issues	CATT

- R3-224839	NR QoE Discussion on left over from R17	Samsung

- R3-224840	NR QoE Discussion on support for new service type and RRC inactive-idle state	Samsung

- R3-224841	NR QoE Discussion on support for NR-DC	Samsung

- R3-224842	Workplan for Rel-18 NR QoE Enhancement	China Unicom

- R3-224864	Discussion on QoE measurement in RRC_INACTIVE and RRC_IDLE states	China Unicom

- R3-224865	Discussion on QoE measurement in NR-DC	China Unicom

- R3-224866	Further discussion on R17 leftover issues	China Unicom

- R3-224869	Draft LS for R17 leftover issues	China Unicom

- R3-224875	Discussion on INACTIVE/IDLE QoE	ZTE Corporation

- R3-224876	Discussion on new service types and high mobility scenario	ZTE Corporation

- R3-224886	General considerations on R18 QoE enhancements	Huawei

- R3-224887	[Draft] LS to SA4 on R18 enhancement of NR QoE management and optimizations for diverse services	Huawei

- R3-224888	Initial discussions on the support of QoE measurement  in RRC_INACTIVE and RRC_IDLE states for MBS service	Huawei

- R3-224889	Discussions on the support for QoE in NR-DC	Huawei

- R3-224936	Discussion on the configuration and reporting of QoE and RVQoE in NR-DC	ZTE

- R3-224937	Discussion on MDT alignment and continuity in NR-DC	ZTE

- R3-224938	Discussion on R17 QoE left-over issues	ZTE

- R3-225010	CB: # QoE1_Inactive_Idle - Summary of email discussion	ZTE - moderator

- R3-225011	CB: # QoE2_NRDC - Summary of email discussion	China Unicom - moderator

- R3-225012	CB: # QoE3_Others - Summary of email discussion	Huawei - moderator

- R3-225255     LS on new service types for NR QoE

- R3-225256     LS to RAN2 on RAN3 agreement of QoE reporting in NR-DC

- R3-225227     LS to SA4 on R18 enhancement of NR QoE

RAN3#117bis-e

- R3-225331	QMC Support for High-Speed Mobility Scenarios	Ericsson

- R3-225334	Enhancements of Rel-17 QMC	Ericsson

- R3-225410	QMC in RRC_INACTIVE and RRC_IDLE for MBS	Qualcomm Incorporated

- R3-225411	QoE enhancements for high mobility scenarios	Qualcomm Incorporated

- R3-225412	Support for QoE in NR-DC	Qualcomm Incorporated

- R3-225413	MDT-QoE alignment and QoE measurement continuity in mobility scenarios in NR-DC	Qualcomm Incorporated

- R3-225414	Enhancements to RAN visible QoE	Qualcomm Incorporated

- R3-225430	NR QoE Discussion on support for new service type and RRC inactive-idle state	Samsung

- R3-225431	NR QoE Discussion on support for NR-DC	Samsung

- R3-225432	Discussion on QoE enhancement of R17 left-over features	Samsung

- R3-225478	QoE for RRC_INACTIVE/RRC_IDLE states	Lenovo

- R3-225479	(TP to 38.423 & 38.420) Support of QoE measurement in RRC_INACTIVE	Lenovo

- R3-225480	QoE measurement in NR-DC	Lenovo

- R3-225481	(TP to TS 38.420) Support of QoE measurement in NR-DC	Lenovo

- R3-225557	QoE and RVQoE Measurement Support for MBS	Ericsson

- R3-225558	The Support for QoE and RVQoE Measurement and Reporting in NR-DC Scenarios	Ericsson

- R3-225559	Enhancements of RAN Visible QoE Measurements and Reporting	Ericsson

- R3-225589	Enhancements to legacy framework for support of QMC for MBS	Nokia, Nokia Shanghai Bell

- R3-225590	Handling of QMC configuration for NR-DC	Nokia, Nokia Shanghai Bell

- R3-225591	QMC enhancements for RAN overload	Nokia, Nokia Shanghai Bell

- R3-225689	Further discussion on the support of R17 left-over features	Huawei

- R3-225690	[DRAFT] LS on RAN visible QoE value	Huawei

- R3-225746	Discussion on QoE configuration in RRC_INACTIVE RRC_IDLE states	Xiaomi

- R3-225747	Discussion on QoE in NR-DC	Xiaomi

- R3-225748	Discussion on RVQoE value	Xiaomi

- R3-225749	Discussion onRVQoE Reporting	Xiaomi

- R3-225763	Discussion on NR QoE for new service type	CATT

- R3-225764	Discussion on NR QoE in RRC_INACTIVE/RRC_IDLE states	CATT

- R3-225765	Discussion on Support for legacy QoE in NR-DC	CATT

- R3-225766	Discussion on Support for RV-QoE in NR-DC	CATT

- R3-225767	Discussion on Left-over issues	CATT

- R3-225819	Discussion on QoE configuration and reporting in NR-DC	ZTE, China Telecom

- R3-225820	Diccussion on RVQoE configuration and reporting in NR-DC	ZTE, China Telecom

- R3-225821	stage-2 TP to BL CR of 37.340 on QoE in NR-DC	ZTE, China Telecom

- R3-225822	Discussion on  R17 QoE left issues	ZTE, China Telecom, China Unicom

- R3-225823	TP to BL CR of 38.473 on RAN visible QoE	ZTE, China Telecom, China Unicom

- R3-225824	TP to BL CR of 38.401 on RAN visible QoE	ZTE, China Telecom, China Unicom

- R3-225836	Update Workplan for Rel-18 NR QoE Enhancement	China Unicom

- R3-225837	Discussion on QoE measurement in NR-DC	China Unicom

- R3-225838	Discussion on QoE measurement in RRC_INACTIVE and RRC_IDLE states	China Unicom

- R3-225840	Further discussion on R17 leftover issues	China Unicom

- R3-225841	Further  discussions on the support of QoE measurement  in RRC_INACTIVE and RRC_IDLE states for MBS service	Huawei

- R3-225842	CR on the support of QoE measurement enhancements to 38.413	Huawei

- R3-225843	Further discussions on the support for QoE in NR-DC	Huawei

- R3-225871	discussion on QoE high speed scenario	ZTE, China Telecom

- R3-225872	discussion on MBS broadcast QoE config and reporting	ZTE, China Telecom

- R3-225913	CB: # QoE1_Inactive_Idle - Summary of email discussion	China Unicom - moderator

- R3-225914	CB: # QoE2_NRDC - Summary of email discussion	Ericsson - moderator

- R3-225915	CB: # QoE3_Others - Summary of email discussion	ZTE - moderator

- R3-225960	CB: # QoE1_Inactive_Idle - Summary of email discussion	China Unicom - moderator

- R3-225961	CB: # QoE2_NRDC - Summary of email discussion	Ericsson - moderator

- R3-225962	CB: # QoE3_Others - Summary of email discussion	ZTE - moderator

- R3-226014	LS on RAN visible QoE value	Huawei

- R3-226015	LS on including QoS flow information in the RAN visible QoE report over Uu	Huawei

- R3-226027	TP to BL CR of 38.473 on RAN visible QoE	ZTE, China Telecom, China Unicom, Samsung

- R3-226028	TP to BL CR of 38.401 on RAN visible QoE	ZTE, China Telecom, China Unicom, Samsung

- R3-226051	TP to BL CR of 38.473 on RAN visible QoE	ZTE, China Telecom, China Unicom, Samsung, Ericsson

- R3-226062	LS on including QoS flow information in the RAN visible QoE report over Uu	Huawei

- R3-226087	(BLCR to 38.401) Enhancement on NR QoE	Samsung

- R3-226088	(BLCR to 38.473) Enhancement on NR QoE	ZTE

RAN3#118

- R3-226109	(BLCR to 38.401) Enhancement on NR QoE	Samsung

- R3-226110	(BLCR to 38.473) Enhancement on NR QoE	ZTE

- R3-226208	Handling of MBS QMC context in idle mode	Nokia, Nokia Shanghai Bell

- R3-226209	Discussion on high mobility scenarios	Nokia, Nokia Shanghai Bell

- R3-226210	Cost/benefit of m-based QMC configuration in the SN	Nokia, Nokia Shanghai Bell

- R3-226211	Discussion on RVQoE reports for DC	Nokia, Nokia Shanghai Bell

- R3-226425	QoE for RRC_INACTIVE/RRC_IDLE states	Lenovo

- R3-226426	(TP to 38.423 & 38.420) Support of QoE measurement in RRC_INACTIVE	Lenovo

- R3-226427	QoE measurement in NR-DC	Lenovo

- R3-226428	(TP to TS 38.420&423) Support of QoE measurement in NR-DC	Lenovo

- R3-226463	QoE and RVQoE Measurement Support for MBS	Ericsson

- R3-226464	QMC Support for High Mobility Scenarios	Ericsson

- R3-226465	The Support for QoE and RVQoE Measurements and Reporting in NR-DC Scenarios	Ericsson

- R3-226466	Enhancements of RAN Visible QoE Measurements and Reporting	Ericsson

- R3-226467	On the OAM-set Priorities for QoE Reporting	Ericsson

- R3-226518	QMC in RRC_INACTIVE and RRC_IDLE for MBS	Qualcomm Incorporated

- R3-226519	QoE enhancements for high mobility scenarios	Qualcomm Incorporated

- R3-226520	Support for QoE in NR-DC	Qualcomm Incorporated

- R3-226521	MDT-QoE alignment and QoE measurement continuity in mobility scenarios in NR-DC	Qualcomm Incorporated

- R3-226522	Enhancements to RAN visible QoE	Qualcomm Incorporated

- R3-226554	Discussion on NR QoE in RRC_INACTIVE/RRC_IDLE states	CATT

- R3-226555	Discussion on Support for legacy QoE in NR-DC	CATT

- R3-226556	(TP to BLCR for TS38.423) Support for legacy QoE in NR-DC	CATT

- R3-226557	Discussion on Support for RV-QoE in NR-DC	CATT

- R3-226558	Discussion on Left-over issues	CATT

- R3-226592	Further discussion on QMC for MBS and RRC state	Samsung

- R3-226593	Further discussion on support of NR-DC	Samsung

- R3-226606	Further discussions on the support of MBS QoE	Huawei

- R3-226607	Further discussions on the support for QoE in NR-DC	Huawei

- R3-226608	(TP for NR_QoE BLCR for 38.300) on QoE measurement enhancements	Huawei

- R3-226609	(TP for NR_QoE BLCR for 37.340) on QoE measurement in NR-DC	Huawei

- R3-226626	Further discussion on the support of R17 left-over features	Huawei

- R3-226702	Consideration for QMC in RRC_IDLE and RRC_INACTIVE	CMCC

- R3-226719	Discussion on QoE configuration and reporting in NR-DC	ZTE

- R3-226720	Discussion on MDT alignment and Mobility in NR-DC	ZTE

- R3-226721	Discussion on R17 QoE left-over issues	ZTE

- R3-226725	Discussion on QoE configuration in RRC_INACTIVE RRC_IDLE states	Xiaomi

- R3-226726	Discussion on QoE in NR-DC	Xiaomi

- R3-226727	(Draft CR for TS 38.300) Introduction of QoE configuration in NR-DC	Xiaomi

- R3-226728	Discussion on RVQoE	Xiaomi

- R3-226747	[Draft] LS to RAN2 on MBS QoE	ZTE

- R3-226748	Discussion on INACTIVE IDLE QoE and high speed scenario	ZTE

- R3-226760	Update Workplan for Rel-18 NR QoE Enhancement	China Unicom

- R3-226761	Discussion on QoE measurement in RRC_INACTIVE and RRC_IDLE states	China Unicom

- R3-226762	Discussion on QoE measurement in NR-DC	China Unicom

- R3-226763	Further discussion on R17 leftover issues	China Unicom

- R3-226916  LS to SA4 on ID of MBS session in MBS QoE configuration RAN3

RAN3#119

- R3-230013	LS on QoE measurements in RRC IDLE/INACTIVE states	RAN2, Huawei

- R3-230044	Reply LS to RAN3 on new service types for NR QoE	SA4, Qualcomm

- R3-230045	Reply LS on Rel-18 enhancement of NR QoE	SA4, Huawei

- R3-230046	Reply LS to RAN3 on RAN visible QoE value	SA4, Qualcomm

- R3-230061	Enhancement on NR QoE	Samsung

- R3-230062	Enhancement on NR QoE	ZTE

- R3-230141	Discussion on NR QoE in RRC_INACTIVE/RRC_IDLE states	CATT

- R3-230142	Discussion on Support for legacy QoE in NR-DC	CATT

- R3-230143	TP for Support for legacy QoE in NR-DC	CATT

- R3-230144	Discussion on Support for RV-QoE in NR-DC	CATT

- R3-230145	Discussion on Left-over issues	CATT

- R3-230183	QoE configuration and reporting in RRC_INACTIVE RRC_IDLE states	Xiaomi

- R3-230184	Discussion on QoE in high mobility scenario	Xiaomi

- R3-230185	Discussion on QoE configuration and reporting in NR-DC	Xiaomi

- R3-230186	Discussion on RVQoE leftovers	Xiaomi

- R3-230290	Further discussion on the support of R17 left-over features	Huawei

- R3-230328	QoE measurement configuration and collection in RRC_INACTIVE and RRC_IDLE	Lenovo

- R3-230329	(TP to 38.423 & 38.420) Support of QoE measurement in RRC_INACTIVE	Lenovo

- R3-230330	QoE measurement in NR-DC	Lenovo

- R3-230331	(TP to TS 38.420&423) Support of QoE measurement in NR-DC	Lenovo

- R3-230368	QMC in RRC_INACTIVE and RRC_IDLE for MBS broadcast service	Qualcomm Incorporated

- R3-230369	QoE enhancements for high mobility scenarios	Qualcomm Incorporated

- R3-230370	Support for QoE in NR-DC	Qualcomm Incorporated

- R3-230371	Enhancements to RAN visible QoE	Qualcomm Incorporated

- R3-230375	Further discussions on the support of MBS QoE	Huawei

- R3-230376	(TP for NR_QoE BLCR for 38.300 and 37.340) on QoE measurement enhancements	Huawei

- R3-230377	CR to 38.413 on the introduction of R18 QoE measurement	Huawei

- R3-230378	Further discussions on the support for QoE in NR-DC	Huawei

- R3-230389	LS/r on RAN visible QoE value (reply to 3GPP-LS8)	ITU-T SG12

- R3-230394	QoE and RVQoE Measurement Support for MBS	Ericsson

- R3-230395	QMC Support for High Mobility Scenarios	Ericsson

- R3-230396	The Support for QoE and RVQoE Measurements and Reporting in NR-DC Scenarios	Ericsson

- R3-230397	Enhancements of RAN Visible QoE Measurements and Reporting	Ericsson

- R3-230398	On the OAM-set Priorities for QoE Reporting	Ericsson

- R3-230521	Storing the network instance of QMC context in RRC idle	Nokia, Nokia Shanghai Bell

- R3-230522	QMC support for high mobility scenarios	Nokia, Nokia Shanghai Bell

- R3-230523	[DRAFT] LS on QMC enhancement for high-mobility scenarios	Nokia, Nokia Shanghai Bell

- R3-230524	Further discussion on SN-triggered m-based QMC	Nokia, Nokia Shanghai Bell

- R3-230525	Discussion of leftovers and enhancements	Nokia, Nokia Shanghai Bell

- R3-230621	Remaining issues on QMC for MBS and RRC state	Samsung

- R3-230622	Remaining issues on support of NR-DC	Samsung

- R3-230695	Remaining Issues on RRC_INACTIVE/RRC_IDLE States	China Telecommunications

- R3-230696	Update Workplan for Rel-18 NR QoE Enhancement	China Unicom

- R3-230697	Discussion on QoE measurement in RRC_INACTIVE and RRC_IDLE states	China Unicom

- R3-230698	Discussion on QoE measurement for high speed scenarios	China Unicom

- R3-230699	Discussion on QoE measurement in NR-DC	China Unicom

- R3-230700	Further discussion on R17 leftover issues	China Unicom

- R3-230731	Discussion on CN based solution and UE based solution for IDLE QoE	ZTE, China Telecom, China Unicom

- R3-230732	Discussion on IDLE INACTIVE QoE and high speed scenario	ZTE

- R3-230733	Discussion on SA4 reply LS with draft reply LS	ZTE

- R3-230734	TP for 38300 BL CR on  INACTIVE IDLE QoE new service types and high speed scenario	ZTE

- R3-230771	TP to BL CR of 38.473 on adding ASN.1	ZTE

- R3-230772	Dicussion on R17 QoE left-over issues	ZTE, China Unicom, China Telecom

- R3-230773	stage-2 TP to BL CR of 38.300 on R17 QoE left issues	ZTE

- R3-230774	Discussion on QoE configuration procedures in NR-RC	ZTE, China Telecom, CMCC

- R3-230775	Discussion on MDT alignment and mobility in NR-DC	ZTE, China Unicom, CMCC

- R3-230776	(TPs to BLCRs of 38.300 and 37.340) QoE measurement collection in NR-DC	ZTE

- R3-230786	Reply LS on ID of MBS session in MBS QoE configuration	SA4, Huawei

- R3-230787	Reply LS on QoE measurements in RRC IDLE/INACTIVE states	SA4, Huawei

- R3-231028   LS on assistance information for handling of QoE reporting upon RAN overload to RAN2

RAN3#119bis

- R3-231110	LS on Continuity of QoE measurements during intra-5GC inter-RAT HO	RAN2, Huawei

- R3-231111	LS on buffer level threshold-based RVQoE reporting	RAN2, Apple

- R3-231120	Reply LS on QoE measurements in RRC IDLE/INACTIVE states	SA5, Huawei

- R3-231123	LS on Approval of eQoE CRs for NR	SA5, Ericsson

- R3-231130	(BLCR) Enhancement on NR QoE	Samsung

- R3-231131	(BLCR) Enhancement on NR QoE	ZTE Corporation

- R3-231132	(BLCR to 38.300) for QoE Enh	China Unicom

- R3-231216	Remaining open issues on QMC for MBS and RRC state	Samsung

- R3-231217	Remaining open issues on support of NR-DC	Samsung

- R3-231318	Discussion on NR QoE in RRC_INACTIVE/RRC_IDLE states	CATT

- R3-231319	Discussion on Support for legacy QoE in NR-DC	CATT

- R3-231320	Discussion on Support for RV-QoE in NR-DC	CATT

- R3-231321	Discussion on Left-over issues	CATT

- R3-231344	QMC in RRC_INACTIVE and RRC_IDLE for MBS broadcast service	Qualcomm Incorporated

- R3-231345	QoE enhancements for high mobility scenarios	Qualcomm Incorporated

- R3-231346	Support for QoE in NR-DC	Qualcomm Incorporated

- R3-231347	Enhancements to RAN visible QoE	Qualcomm Incorporated

- R3-231422	Discussion on QoE measurement during intra-5GC inter-RAT handover	Lenovo

- R3-231429	Discussion on QoE measurement in RRC_INACTIVE and RRC_IDLE states	Lenovo

- R3-231430	(TP to 38.423 & 38.420) Support of QoE measurement in RRC_INACTIVE	Lenovo

- R3-231431	Discussion on QoE measurement in NR-DC	Lenovo

- R3-231486	QoE and RVQoE Measurement Support for MBS	Ericsson

- R3-231487	QMC in HSDN Cells and High Mobility Scenarios	Ericsson

- R3-231488	(TP for QoE BL CR for TS 38.300) QoE and RVQoE Measurements and Reporting in NR-DC Scenarios	Ericsson

- R3-231489	(TP for QoE BL CR for TS 38.473) Enhancements of Rel-17 QoE and RVQoE Features	Ericsson

- R3-231518	QoE configuration and reporting in RRC_INACTIVE RRC_IDLE states	Xiaomi

- R3-231519	Discussion on QoE in high mobility scenario	Xiaomi

- R3-231520	Discussion on QoE configuration and reporting in NR-DC	Xiaomi

- R3-231521	Discussion on RVQoE information (TP to BL CR TS 38.473 Enhancement on NR QoE)	Xiaomi

- R3-231624	Information required for MBS BC QMC	Nokia, Nokia Shanghai Bell, Orange

- R3-231625	QMC support for high mobility scenarios	Nokia, Nokia Shanghai Bell

- R3-231626	Further discussion on SN-triggered m-based QMC	Nokia, Nokia Shanghai Bell

- R3-231627	(TP for BL CR to TS 38.473) Deactivation of RAN visible QoE information transfer via F1	Nokia, Nokia Shanghai Bell

- R3-231762	Further discussion on the support of R17 left-over features	Huawei

- R3-231763	Discussion on the support of QoE continuity during intra-5GC inter RAT handover	Huawei

- R3-231764	[draft] Reply LS to LS on Continuity of QoE measurements during intra-5GC inter-RAT HO	Huawei

- R3-231768	[draft] Reply LS to Reply LS on QoE measurements in RRC IDLE/INACTIVE states	Huawei

- R3-231769	TP for 38300 BL CR on  INACTIVE IDLE QoE new service types and high speed scenario	ZTE, CMCC

- R3-231770	Discussion on SA4 reply LS with draft reply LS	ZTE, CMCC, China Unicom

- R3-231771	Discussion on IDLE NACTIVE QoE and high mobility scenario	ZTE, CMCC

- R3-231775	Dicussion on the LS from RAN2 about QoE continuity in intra-5GC inter-RAT HO	ZTE

- R3-231776	Further Consideration on QoE in NR-DC	ZTE, China Telecom, CMCC

- R3-231777	Dicussion on MDT alignment and mobility in NR-DC	ZTE, China Telecom

- R3-231778	TPs to BL CR of 38.401 and BL CR of 38.423 on NR QoE	ZTE, China Telecom

- R3-231779	Discussion on left-over issues from R17	ZTE, China Unicom, China Telecom

- R3-231780	TP to BL CR of 38.473 on NR QoE enhancement	ZTE, China Unicom, China Telecom

- R3-231818	Further discussions on the support for QoE in NR-DC	Huawei

- R3-231819	Further discussions on the support of MBS QoE	Huawei

- R3-231820	(TP for NR_QoE BL CR for 38.300) on QoE measurement enhancements	Huawei, China Telecom, China Unicom

- R3-231821	CR to 38.413 on the introduction of R18 QoE measurement	Huawei, China Telecom, China Unicom

- R3-231827	Update Workplan for Rel-18 NR QoE Enhancement	China Unicom

- R3-231828	Discussion on QoE measurement in RRC_INACTIVE and RRC_IDLE states	China Unicom

- R3-231829	Discussion on QoE measurement for high mobility scenarios	China Unicom

- R3-231830	Further discussion on QoE measurement in NR-DC	China Unicom

- R3-231831	Further discussion on assistance information when RAN overload	China Unicom

- R3-231874	CB: # QoE1_BLCR_RAN2LS - Summary of email discussion	China Unicom - moderator

- R3-231875	CB: # QoE2_InactiveIdle- Summary of email discussion	Huawei - moderator

- R3-231876	CB: # QoE3_NR-DC- Summary of email discussion	Ericsson - moderator

- R3-231877	CB: # QoE4_Others- Summary of email discussion	ZTE - moderator

- R3-231919	(draftCR TS 38.300) QoE and RVQoE Measurements and Reporting in NR-DC Scenarios	Ericsson

- R3-231945	(BLCR to 38.300) for QoE Enh	China Unicom

- R3-231946	CB: # QoE2_InactiveIdle- Summary of email discussion	Huawei - moderator

- R3-231947	CB: # QoE3_NR-DC- Summary of email discussion	Ericsson - moderator

- R3-232035	(TP for QoE BL CR for TS 38.300) QoE and RVQoE Measurements and Reporting in NR-DC Scenarios	Ericsson

- R3-232046	CB: # QoE4_Others- Summary of email discussion	ZTE - moderator

- R3-232047	LS on the feasibility of introducing assistance information for handling of QoE reporting during RAN overload	ZTE

- R3-232071	CR to 38.413 on the introduction of R18 QoE measurement	Huawei, China Telecom, China Unicom

- R3-232072	TP for 38300 BL CR on  INACTIVE IDLE QoE new service types and high speed scenario	ZTE, CMCC

- R3-232079	LS on OAM awareness of MBS service area and MBS session ID	Huawei

- R3-232146	LS to RAN2 on threshold-based triggers and event-based triggers for RAN Visible QoE report	RAN3(Qualcomm)

- R3-232150	CB: # QoE2_InactiveIdle- Summary of email discussion	Huawei - moderator

- R3-232160	TP to BL CRs for TS 38.300 for INACTIVE/IDLE QoE, new service types, and high mobility scenario	ZTE, CMCC, Huawei, China Telecom, China Unicom

RAN3#120

- R3-232542	Support of Enhancement of NR QoE	China Unicom

- R3-232543	(BLCR) Enhancement on NR QoE	Samsung

- R3-232544	Enhancement on NR QoE	ZTE

- R3-232570	Reply LS on Approval of eQoE CRs for NR	RAN2(Lenovo)

- R3-232582	(BLCR to 38.413) Introduction of R18 QoE measurement	Huawei, China Telecom, China Unicom

- R3-232583	MBS idle/inactive	Nokia, Nokia Shanghai Bell, Orange

- R3-232584	(TP for TS 38.300) Discussion on stage 2 description for QMC for NR-DC	Nokia, Nokia Shanghai Bell, China Unicom, Orange

- R3-232585	QMC enhancements for NR-DC	Nokia, Nokia Shanghai Bell, ZTE, China Unicom, Orange

- R3-232586	Further discussion on QoE leftovers	Nokia, Nokia Shanghai Bell

- R3-232774	Discussion on NR QoE in RRC_INACTIVE/RRC_IDLE states	CATT

- R3-232775	Discussion on Support for legacy QoE in NR-DC	CATT

- R3-232776	Discussion on Support for RV-QoE in NR-DC	CATT

- R3-232777	Discussion on Left-over issues	CATT

- R3-232849	QMC for applications carried over MBS broadcast and multicast	Qualcomm Incorporated

- R3-232850	QoE enhancements for high mobility scenarios	Qualcomm Incorporated

- R3-232851	Support for QoE in NR-DC	Qualcomm Incorporated

- R3-232852	Other open topics related to QoE	Qualcomm Incorporated

- R3-232911	QoE and RVQoE Measurement Collection for Sessions Carried via MBS	Ericsson

- R3-232912	QMC in HSDN Cells and High Mobility Scenarios	Ericsson

- R3-232913	(TP for QoE BL CR for TS 38.300) QoE and RVQoE Measurements and Reporting in NR-DC Scenarios	Ericsson

- R3-232914	(TP for QoE BL CR for TS 38.473) Enhancements of Rel-17 QoE and RVQoE Features	Ericsson

- R3-232949	Further discussion on the support of MBS QoE	Huawei

- R3-232950	(TP for 38.423) on QoE measurement enhancements	Huawei, China Telecom, China Unicom

- R3-232951	Further discussion on the support for QoE in NR-DC	Huawei

- R3-232952	Further discussion on the support of R17 left-over features	Huawei

- R3-232953	Further discussion on the support of QoE continuity during intra-5GC inter-RAT handover	Huawei

- R3-232954	[draft] Reply LS to Reply LS on QoE measurements in RRC IDLE/INACTIVE states	Huawei

- R3-232975	QoE configuration and reporting in RRC_INACTIVE RRC_IDLE states	Xiaomi

- R3-232976	Discussion on QoE configuration and reporting in NR-DC	Xiaomi

- R3-232977	Discussion on RVQoE leftovers	Xiaomi

- R3-233028	Discussion on QoE measurement in RRC_INACTIVE and RRC_IDLE states	Lenovo

- R3-233029	(TP to 38.423 & 38.420) Support of QoE measurement in RRC_INACTIVE	Lenovo

- R3-233030	Discussion on QoE measurement in NR-DC	Lenovo

- R3-233031	Discussion on QoE measurement during intra-5GC inter-RAT handover	Lenovo

- R3-233182	Further discussion on QMC for MBS and RRC state	Samsung

- R3-233183	Further discussion on support of NR-DC	Samsung

- R3-233255	Discussion on IDLE INACTIVE MBS QoE	ZTE

- R3-233256	Discussion on high speed scenario	ZTE

- R3-233275	Update Workplan for Rel-18 NR QoE Enhancement	China Unicom

- R3-233276	Discussion on QoE measurement in NR-DC	China Unicom

- R3-233278	NR QoE continuity during intra-5GC inter-RAT handover	China Unicom

- R3-233282	(TP to BL CR of 38.423) QoE in NR-DC	ZTE

- R3-233283	(TP to BLCR of 38.473) other issues in NR QoE	ZTE

- R3-233291	Discussion on QoE measurement in RRC_INACTIVE and RRC_IDLE states	CITC

- R3-233292	Discussion on QoE measurement for high mobility scenarios	CITC

- R3-233353	SoD - QoE NR-DC	Ericsson

- R3-233395	(TP for QoE BL CR for TS 38.300) QoE and RVQoE Measurements and Reporting in NR-DC Scenarios	Ericsson

- R3-233398	CB:#QoE1_MBS	Qualcomm

- R3-233402	CB:#QoE2_NRDC	Ericsson

- R3-233457	LS on QoE measurement collection for application sessions delivered via MBS broadcast or multicast	RAN3(Qualcomm)

- R3-233466	QMC enhancements for NR-DC	Nokia, Nokia Shanghai Bell, ZTE, China Unicom, Orange, Ericsson

- R3-233504	(TP to BL CR of 38.423) QoE in NR-DC	ZTE

- R3-233508	(TP for QoE BL CR for TS 38.300) QoE and RVQoE Measurements and Reporting in NR-DC Scenarios	Ericsson

- R3-233514	(TP to BL CR of 38.423) QoE in NR-DC	ZTE, Ericsson, Lenovo, Xiaomi, Nokia, Nokia Shanghai Bell

RAN3#121

- R3-232542	Support of Enhancement of NR QoE	China Unicom

- R3-233711	LS on area scope for QoE measurements	RAN2(Samsung)

- R3-233762	QoE in NR-DC	Ericsson

- R3-233777	(BLCR to 37.340) QMC enhancements for NR-DC	Nokia, Nokia Shanghai Bell, ZTE, China Unicom, Orange, Ericsson

- R3-233785	Support of Enhancement of NR QoE	China Unicom

- R3-233792	(BLCR) Enhancement on NR QoE	Samsung

- R3-233795	(BLCR to 38.413) Introduction of R18 QoE measurement	Huawei, China Telecom, China Unicom

- R3-233807	Enhancement on NR QoE	ZTE

- R3-233813	Reply LS on buffer level threshold-based RVQoE reporting	SA4(Apple)

- R3-233926	QMC for applications carried over MBS broadcast and multicast	Qualcomm Incorporated

- R3-233927	QoE enhancements for high mobility scenarios	Qualcomm Incorporated

- R3-233928	Support for QoE in NR-DC	Qualcomm Incorporated

- R3-233929	Threshold based reporting for buffer level	Qualcomm Incorporated

- R3-234029	Remaining issues on QMC for MBS and RRC state	Samsung

- R3-234030	[draft] Reply LS on area scope for QoE measurements	Samsung

- R3-234031	Remaining issues on support of NR-DC	Samsung

- R3-234043	QoE and RVQoE Measurement Collection for Sessions Carried via MBS	Ericsson

- R3-234044	QMC in HSDN Cells and High Mobility Scenarios	Ericsson

- R3-234045	(TPs for QoE BL CR for TS 37.340 and TS 38.300) QoE and RVQoE Measurements and Reporting in NR-DC Scenarios	Ericsson

- R3-234046	(TP for QoE BL CR for TS 38.473) Enhancements of Rel-17 QoE and RVQoE Features	Ericsson

- R3-234094	Further discussion on the support of MBS QoE	Huawei

- R3-234095	[draft] Reply LS to Reply LS on QoE measurements in RRC IDLE/INACTIVE states	Huawei

- R3-234096	[draft] Reply LS on area scope for QoE measurements	Huawei

- R3-234097	Further discussion on the support for QoE in NR-DC	Huawei

- R3-234098	(TP for 38.423) on QoE measurement enhancements	Huawei

- R3-234099	Further discussion on the support of R17 left-over features and inter RAT handover	Huawei, China Unicom, China Telecom

- R3-234127	Continued discussion on solutions for QMC in RRC_IDLE	Nokia, Nokia Shanghai Bell

- R3-234128	Further discussion on QoE/RVQoE measurement report continuity and RAN overload in NR-DC	Nokia, Nokia Shanghai Bell

- R3-234129	(TP for BLCR to TS 38.473) Discussion on report deactivation in F1 interface	Nokia, Nokia Shanghai Bell, ZTE, Xiaomi

- R3-234130	LS-related discussions	Nokia, Nokia Shanghai Bell

- R3-234178	Discussion on QoE measurement in RRC_INACTIVE and RRC_IDLE states	Lenovo

- R3-234179	(TP to 38.423 & 38.420) Support of QoE measurement in RRC_INACTIVE	Lenovo

- R3-234180	Discussion on QoE measurement in NR-DC	Lenovo

- R3-234181	Discussion on QoE measurement during intra-5GC inter-RAT handover	Lenovo

- R3-234248	QoE configuration and reporting in RRC_INACTIVE RRC_IDLE states	Xiaomi

- R3-234249	Discussion on QoE configuration and reporting in NR-DC	Xiaomi

- R3-234250	Discussion on R17 leftovers	Xiaomi

- R3-234385	Update Workplan for Rel-18 NR QoE Enhancement	China Unicom

- R3-234389	Support of Enhancement of NR QoE	China Unicom

- R3-234390	Discussion on NR QoE in RRC_INACTIVE/RRC_IDLE states	CATT

- R3-234391	Discussion on Support for legacy QoE in NR-DC	CATT

- R3-234392	Discussion on Support for RV-QoE in NR-DC	CATT

- R3-234393	Discussion on Left-over issues	CATT

- R3-234401	Discussion on QoE measurement in RRC_INACTIVE and RRC_IDLE states	China Unicom

- R3-234402	Discussion on QoE measurement in NR-DC	China Unicom

- R3-234403	(TP to BL CR of 38.423) QoE in NR-DC	China Unicom

- R3-234404	NR QoE continuity during intra-5GC inter-RAT handover	China Unicom

- R3-234421	Discussion on QoE in NR-DC	ZTE, China Unicom, China Telcom

- R3-234422	(TP to BL CR of 38.423) QoE in NR-DC	ZTE, China Unicom, China Telecom

- R3-234423	(TP to BL CR of 37.340) QoE in NR-DC	ZTE, China Unicom

- R3-234424	Discussion on other issues	ZTE, China Unicom, China Telecom, CMCC

- R3-234425	(TPs for BL CR of TS38.401&38.470) Deactivation of RVQoE reporting over F1AP	ZTE, Nokia, Nokia Shanghai Bell, China Unicom, China Telecom

- R3-234478	Discussion on INACTIVE/IDLE QoE and high mobility QoE	ZTE, China Telecom, CMCC

- R3-234479	Draft reply LS to RAN2 on area scope for QoE measurements	ZTE

- R3-234745  LS on QMC support in RRC_IDLE and RRC_INACTIVE

- R3-234746 Reply LS on area scope for QoE measurements

- R3-234750 LS on RAN3 progress on QoE in NR-DC

RAN3#121bis

- R3-235011	LS on QoE in RRC IDLE/INACTIVE and NR-DC scenarios	RAN2(Huawei)

- R3-235024	Reply LS on area scope for QoE measurements	SA4(Huawei)

- R3-235025	Reply LS on QoE measurement collection for application sessions delivered via MBS broadcast or multicast	SA4(Huawei)

- R3-235026	Reply LS on buffer level threshold-based RVQoE reporting	SA4(Apple)

- R3-235028	Reply LS on the feasibility of introducing assistance information for handling of QoE reporting during RAN overload	SA5(Huawei)

- R3-235029	Reply LS on Approval of eQoE CRs for NR	SA5(Ericsson)

- R3-235032	Reply LS on collecting QoE measurements per MBS service area and MBS session ID	SA5(Huawei)

- R3-235033	Reply LS on area scope for QoE measurements	SA5(Huawei)

- R3-235052	(BL CR to 38.413) Introduction of R18 QoE measurement	Huawei, China Telecom, China Unicom

- R3-235059	(BL CR to 38.401) Introduction of R18 QoE measurement	Samsung

- R3-235060	(BL CR to 38.473) Introduction of R18 QoE measurement	ZTE

- R3-235099	(BL CR to 37.340) QMC enhancements for NR-DC	Nokia, Nokia Shanghai Bell, ZTE, China Unicom, Orange, Ericsson

- R3-235100	(BL CR to 38.300) Introduction of R18 QoE measurement	China Unicom

- R3-235101	(BL CR to 38.423) Introduction of R18 QoE measurement	Ericsson

- R3-235234	Remaining issues on QoE measurement in RRC_INACTIVE and RRC_IDLE states	Lenovo

- R3-235235	(TP to 38.423 & 38.420) Support of QoE measurement in RRC_INACTIVE	Lenovo

- R3-235236	On Remaining issues of QoE measurement in NR-DC	Lenovo

- R3-235237	Remaining issues on QoE measurement during intra-5GC inter-RAT handover	Lenovo

- R3-235295	Discussion on INACTIVE/IDLE QoE	NEC

- R3-235296	Remaining issues on support of NR-DC	NEC

- R3-235306	QMC for applications carried over MBS broadcast and multicast	Qualcomm Incorporated

- R3-235307	QoE enhancements for high mobility scenarios	Qualcomm Incorporated

- R3-235308	Support for QoE in NR-DC	Qualcomm Incorporated

- R3-235309	Open issues on other QoE topics	Qualcomm Incorporated

- R3-235345	TP to BLCR for 38.413 on NR QoE in RRC_INACTIVE/RRC_IDLE states	CATT

- R3-235346	[Draft] Reply LS to R2-2309004 = R3-235011 on introducing assistance information (to: RAN2; cc: SA5; contact: CATT)	CATT

- R3-235347	Discussion on Support for QoE in NR-DC	CATT

- R3-235348	Discussion on Left-over issues	CATT

- R3-235395	Update Workplan for Rel-18 NR QoE Enhancement	China Unicom

- R3-235396	Discussion on QoE measurement in NR-DC	China Unicom

- R3-235397	(TP to BL CR of 38.423) QoE in NR-DC	China Unicom

- R3-235398	Discussion on NR QoE Left-over issues	China Unicom

- R3-235399	Discussion on QoE measurement in RRC_INACTIVE and RRC_IDLE states	China Unicom

- R3-235475	Leftover issues on QMC for MBS and RRC state	Samsung

- R3-235476	Leftover issues on QMC support of NR-DC	Samsung

- R3-235523	QoE and RVQoE Measurement Collection for Sessions Carried via MBS	Ericsson

- R3-235524	(TP for QoE BL CR for TS 38.413) QMC in HSDN Cells and High Mobility Scenarios	Ericsson

- R3-235525	(TPs for QoE BL CR for TS 37.340, TS 38.300, and TS 38.423) QoE and RVQoE Measurements and Reporting in NR-DC Scenarios	Ericsson

- R3-235526	(TP for QoE BL CR for TS 38.473) Enhancements of Rel-17 QoE and RVQoE Features	Ericsson

- R3-235558	(TP for TS 38.413) Configuration of MBS QMC	Nokia, Nokia Shanghai Bell

- R3-235559	Open points on high mobility scenarios	Nokia, Nokia Shanghai Bell

- R3-235560	(TP for TS 38.423) QoE scenarios requiring support in Xn signalling for NR-DC	Nokia, Nokia Shanghai Bell

- R3-235561	(TP for TS 38.473) Discussion on QoE reporting assistance information provisioning during RAN overload and RVQoE report deactivation over F1 interface	Nokia, Nokia Shanghai Bell, ZTE

- R3-235630	QoE measurement collection for MBS	Xiaomi

- R3-235631	(TP to BL CR for TS 38.423) QoE configuration and reporting in NR-DC	Xiaomi

- R3-235651	Further discussion on QoE enhancement for NR-DC	ZTE, China Telcom

- R3-235652	(TP to BL CR of 37.340) Procedure flows on the initial QMC configuration in NR-DC	ZTE, China Unicom, China Telecom

- R3-235653	(TP to BL CR of 38.423) QoE in NR-DC	ZTE, China Telecom

- R3-235654	Discussion on the other issues of NR QoE enhancement	ZTE, China Telecom, CMCC

- R3-235655	(TPs for BL CR of TS38.401&38.470) Deactivation of RVQoE reporting over F1AP	ZTE, Nokia, Nokia Shanghai Bell, China Telecom

- R3-235656	Further discussion on the support of MBS QoE	Huawei

- R3-235657	[draft] Reply LS to S4-231491 = R3-235025 on QoE measurement collection for application sessions delivered via MBS broadcast or multicast (to: SA4, RAN2; cc: SA5; contact: Huawei)	Huawei

- R3-235658	[draft] Reply LS to S5-232760 = R3-234095, R2-2309004 = R3-235011 on QoE measurements in RRC IDLE&INACTIVE states (to: SA5, RAN2; cc: SA4; contact: Huawei)	Huawei

- R3-235659	(TP to 38.413) on support of MBS QoE	Huawei, China Telecom, China Unicom

- R3-235660	Further discussion on the support for QoE in NR-DC	Huawei

- R3-235661	(TP to 38.423) on QoE measurement enhacements in DC	Huawei

- R3-235662	Further discussion on the support of R17 left-over features and inter RAT handover	Huawei

- R3-235663	[draft] Reply LS to S5-235542 = R3-235028 on the feasibility of introducing assistance information for handling of QoE reporting during RAN overload (to: SA5; cc: RAN2; contact: Huawei)	Huawei

- R3-235664	(TP to 38.413) on support of assistance information for overloading	Huawei, China Telecom, China Unicom

- R3-235673	TP to 38.413, 38.423 BLCR and draft CR 38.300 for INACTIVE IDLE QoE	ZTE, China Telecom, China Unicom

- R3-235674	Discussion on INACTIVE/IDLE QoE and high mobility QoE	ZTE, China Telecom, CMCC

- R3-235675	Discussion on selection policy for IDLE/INACTIVE QoE report	ZTE, China Telecom

- R3-235744	(TP for BL CR for TS 38.423) QMC support in NR-DC	Ericsson

- R3-235745	(TP for QoE BL CR for TS 37.340) QMC support in NR-DC	ZTE, Ericsson, China Unicom, China Telecom, Samsung, Huawei

- R3-235747	Summary of offline discussion on QMC (QoE Measurement Collection) for NR-DC	Ericsson

- R3-235766	Summary of the offline discussion on IDLE INACTIVE QoE	ZTE

- R3-235777	(TP for BL CR of TS 38.401) Deactivation of RVQoE reporting over F1AP	ZTE, Nokia, Nokia Shanghai Bell, China Telecom

- R3-235780	Summary of offline discussion about QoE other aspects	Huawei

- R3-235796	Reply LS to R3-234745 on QMC support in RRC_IDLE and RRC_INACTIVE (R2-2311409; to: RAN3; cc: SA2, SA5, SA3; contact: China Unicom)	RAN2(China Unicom)

- R3-235803	(TP for TS 38.413) Configuration of MBS QMC	Nokia, Nokia Shanghai Bell

- R3-235804	(TP to 38.420) Support of QoE measurement in RRC_INACTIVE	Lenovo

- R3-235805	TP to 38.300 for INACTIVE IDLE QoE	ZTE, China Telecom, China Unicom

- R3-235806	Summary for offline discussion QoE1_INACTIVE	ZTE

- R3-235807	Draft reply LS to R2-2309004 = R3-235011 and S5-235542 = R3-235028 on Priority information and NR-DC (to: RAN2; cc: SA4, SA5; contact: Huawei)	Huawei

- R3-235808	Draft Reply to S4-231491 = R3-235025 and S5-235781 = R3-235032 on MBS communication service (to: SA4, SA5, RAN2; cc: -; contact: Huawei)	Huawei

- R3-235821	(BL CR for 38.470) on RVQoE reporting over F1	Lenovo

- R3-235822	(TP for TS 38.473) Discussion on QoE reporting assistance information provisioning during RAN overload and RVQoE report deactivation over F1 interface	Nokia, Nokia Shanghai Bell, ZTE

- R3-235823	(TP to 38.413) on support of assistance information for overloading	Huawei, China Telecom, China Unicom

- R3-235898	(TP for BL CR for TS 38.423) QMC support in NR-DC	Ericsson

- R3-235899	(BL CR for 38.470) on RVQoE reporting over F1	Lenovo, ZTE, Ericsson, Huawei, Samsung, Nokia

- R3-235900	(TP for TS 38.473) RVQoE report deactivation over F1 interface	Nokia, Nokia Shanghai Bell, ZTE, Ericsson

- R3-235901	(TP for BL CR of TS 38.401) Deactivation of RVQoE reporting over F1AP	ZTE, Nokia, Nokia Shanghai Bell, China Telecom

- R3-235909	TP to 38.300 for INACTIVE IDLE QoE	ZTE, China Telecom, China Unicom, Ericsson

- R3-235910	(TP to 38.423) Support of QoE measurement in RRC_INACTIVE	Lenovo

- R3-235911	(TP for TS 38.413) Configuration of MBS QMC	Nokia, Nokia Shanghai Bell

- R3-235912	Reply LS to R2-2309004 = R3-235011 and S5-235542 = R3-235028 on Priority information and NR-DC (to: RAN2; cc: SA4, SA5; contact: Huawei)	RAN3

- R3-235913	Reply LS to S4-231491 = R3-235025 and S5-235781 = R3-235032 on MBS communication service (to: SA4, SA5, RAN2, SA2; cc: -; contact: Huawei)	RAN3

- R3-235989	(BL CR to 37.340) QMC enhancements for NR-DC	Nokia, Nokia Shanghai Bell, ZTE, China Unicom, Orange, Ericsson

- R3-235990	(BL CR to 38.300) Introduction of R18 QoE measurement	 China Unicom

- R3-235991	(BL CR to 38.401) Introduction of R18 QoE measurement 	Samsung

- R3-235992	(BLCR to 38.413) Introduction of R18 QoE measurement	Huawei, China Telecom, China Unicom

- R3-235993	(BLCR to 38.423) Introduction of R18 QoE measurement	Ericsson

- R3-235994	(BLCR to 38.473) Introduction of R18 QoE measurement	ZTE

RAN3#122

- R3-237018	(BLCR to 38.470) Introduction of R18 QoE measurement	Lenovo, ZTE, Ericsson, Huawei, Samsung, Nokia, Nokia Shanghai Bell

- R3-237019	(BL CR to 37.340) QMC enhancements for NR-DC	Nokia, Nokia Shanghai Bell, ZTE, China Unicom, Orange, Ericsson

- R3-237020	(BLCR to 38.300) Introduction of R18 QoE measurement Title	China Unicom

- R3-237021	(BL CR to 38.401) Introduction of R18 QoE measurement	Samsung

- R3-237022	(BLCR to 38.413) Introduction of R18 QoE measurement	Huawei, China Telecom, China Unicom

- R3-237023	(BLCR to 38.423) Introduction of R18 QoE measurement	Ericsson

- R3-237024	(BLCR to 38.473) Introduction of R18 QoE measurement	ZTE

- R3-237142	Reply LS on area scope for QoE measurements	RAN2(Qualcomm)

- R3-237179	(TP for QoE BL CR for TS 38.413) QoE and RVQoE Measurement Support for MBS	Ericsson

- R3-237180	(TP for QoE BL CR for TS 38.423, TS 37.340, and TS 38.300) QoE and RVQoE Measurements and Reporting in NR-DC Scenarios	Ericsson

- R3-237181	(TPs for QoE BL CRs for TS 38.413 and TS 38.423) Enhancements of Rel-17 QoE and RVQoE Features	Ericsson

- R3-237242	Discussion on INACTIVE&IDLE QoE	NEC

- R3-237243	Discussion on intra-5GC Inter-RAT handover	NEC

- R3-237383	(TP for TS 38.300) QMC support for RRC_IDLE	Xiaomi

- R3-237405	(TPs for BLCR 38.423 and 38.420) Remaining issues on QoE measurement in RRC_INACTIVE and RRC_IDLE states	Lenovo

- R3-237406	On remaining issues of QoE measurement in NR-DC	Lenovo

- R3-237447	(TP for TS 38.413) Storage/retrieval of QMC context	Nokia, Nokia Shanghai Bell, Qualcomm, Ericsson, Orange

- R3-237448	(TP for TS 38.413) Handling of failed MBS QMC activation	Nokia, Nokia Shanghai Bell

- R3-237449	Discussion on QoE/RVQoE measurement report continuity during SCG/MCG failure	Nokia, Nokia Shanghai Bell

- R3-237457	QMC for applications carried over MBS broadcast and multicast	Qualcomm Incorporated

- R3-237458	QoE enhancements for UEs in HSDN cells and high speed	Qualcomm Incorporated

- R3-237459	Support for QoE in NR-DC	Qualcomm Incorporated

- R3-237510	(draft CR to 38.420) QMC enhancements for NR-DC	Qualcomm Technologies Int

- R3-237593	TP to BLCR for 38.413 on NR QoE in RRC_INACTIVE/RRC_IDLE states	CATT

- R3-237594	[Draft] Reply LS on QMC support in RRC_IDLE and RRC_INACTIVE	CATT

- R3-237595	Discussion on Support for QoE in NR-DC	CATT

- R3-237637	Leftover issues on QMC for MBS and RRC state	Samsung

- R3-237638	Leftovers for QMC support of NR-DC	Samsung

- R3-237651	Discussion on RAN overload in NR-DC	Nokia, Nokia Shanghai Bell

- R3-237655	Discussion on the remaining issues on QoE enhancement for NR-DC	ZTE, China Telecom

- R3-237656	Stage 2 TPs to BL CR of 37.340 and 38.300 on QoE in NR-DC	ZTE, China Telecom

- R3-237657	(TP to BLCR of 38.423) QoE enhancement for NR-DC	ZTE, China Telecom

- R3-237658	Further discussion on other issues	ZTE, China Telecom, China Unicom, CMCC

- R3-237659	(TPs for BL CR of TS38.401&38.473) Deactivation of RVQoE reporting over F1AP	ZTE, China Telecom, China Unicom

- R3-237689	Discussion on IDLE INACTIVE QoE with draft LS	ZTE, China Telecom, CMCC

- R3-237690	TP to 38423 and 38300 for INACTIVE IDLE QoE	ZTE, China Telecom, China Unicom

- R3-237706	Update Workplan for Rel-18 NR QoE Enhancement	China Unicom

- R3-237707	(BLCR to 38.300) Introduction of R18 QoE measurement	China Unicom

- R3-237708	Discussion on QoE measurement in RRC_INACTIVE and RRC_IDLE states	China Unicom

- R3-237716	(TP to BL CR of 38.300 38.423 37.340) QoE in NR-DC	China Unicom

- R3-237717	(TP to BL CR of 38.413) Inter-RAT mobility for QoE measurement	China Unicom

- R3-237718	Further discussions on QoE measurement for MBS service	Huawei

- R3-237719	(TP to BL CR of 38.413) on support of QoE measurement continuity in unicast for MBS service	Huawei, China Telecom, China Unicom

- R3-237720	Further discussions on QoE measurement for NR-DC	Huawei

- R3-237721	(TP to BL CR of 38.423) on QoE measurement enhancements in DC	Huawei, China Telecom, China Unicom

- R3-237722	Further discussion on remaining open issues and leftovers	Huawei

- R3-237723	(TP to BL CR of 38.300) on intra-system inter-RAT handover and CHO for QoE measurement	Huawei, China Telecom, China Unicom

- R3-237738	LS reply for LS on QMC support in RRC_IDLE and RRC_INACTIVE	SA3(Nokia)

- R3-237871	Summary of offline discussion on CB on QoE RRC_IDLE/INACTIVE	Lenovo

- R3-237889	summary of offline discussion on QoE others	Huawei

- R3-237897	Summary of offline discussion on QoE in NR-DC	ZTE

- R3-237899	(TP for QoE BL CR for TS 38.423): QoE support in NR-DC	Ericsson

- R3-237903	(BLCR to 38.413) Introduction of R18 QoE measurement	Huawei, China Telecom, China Unicom

- R3-237904	(BLCR to 38.470) Introduction of R18 QoE measurement	Lenovo, ZTE, Ericsson, Huawei, Samsung, Nokia

- R3-237905	(BLCR to 38.423) Introduction of R18 QoE measurement	Ericsson

- R3-237906	(BLCR to 38.300) Introduction of R18 QoE measurement	China Unicom

- R3-237910	CB:#QoE1_Inactive	Lenovo

- R3-237911	CB:#QoE2_NRDC	ZTE

- R3-237912	CB:#QoE3_Others	Huawei

- R3-237933	(TP for BL CR for TS 37.340) on QoE in NR-DC	ZTE, China Telecom

- R3-237934	(draft CR to 38.420) QMC enhancements for NR-DC	Qualcomm Technologies Int

- R3-237935	(TP for BLCR for TS 38.300) on QoE in NR-DC	Huawei

- R3-237957	(TP to BLCR of 38.473) Deactivation of RVQoE reporting over F1AP	ZTE, China Telecom, China Unicom

- R3-237970	(TP to BL CR of 38.300) on intra-system inter-RAT handover and CHO for QoE measurement	Huawei, China Telecom, China Unicom

- R3-237971	(TP to BL CR of 38.413) on support of QoE measurement for MBS service	Huawei, China Telecom, China Unicom

- R3-237972	(TP to BL CR of 38.300) on support of QoE measurement  for MBS service	Huawei

- R3-237976	TP for 38.410 on Introduction of R18 QoE measurement	CATT

- R3-237983	[Draft] Support for MCE ID	Ericsson

- R3-237996	TP to 38423 BLCR for INACTIVE/IDLE QoE	ZTE, China Telecom, CMCC

- R3-237997	LS on QMC support in RRC_IDLE and RRC_INACTIVE	RAN3(ZTE)

- R3-238003	Support for MCE ID	RAN3(Ericsson)

- R3-238004	TP to 38423 BLCR for INACTIVE/IDLE QoE	ZTE, China Telecom, CMCC

- R3-238006	(TP to BL CR of 38.300) on intra-system inter-RAT handover and CHO for QoE measurement	Huawei, China Telecom, China Unicom

- R3-238007	(TP to BLCR of 38.473) Deactivation of RVQoE reporting over F1AP	ZTE, China Telecom, China Unicom, Nokia, Nokia Shanghai Bell, CATT, Ericsson

- R3-238039	(TP for QoE BL CR for TS 38.423): QoE and RVQoE Measurements and Reporting in NR-DC Scenarios	Ericsson

- R3-238040	(TP to BL CR of 38.300) on QoE measurement enhancements in DC	Huawei

- R3-238041	(TP to BL CR of 37.340) on QoE enhancement in NR-DC	ZTE, China Telecom, Ericsson

- R3-238042	(BL CR to 38.420) QMC enhancements for NR-DC	Qualcomm Technologies Int

- R3-238102	(BL CR to 37.340) QMC enhancements for NR-DC	Nokia, Nokia Shanghai Bell, ZTE, China Unicom, Orange, Ericsson

- R3-238103	(BLCR to 38.300) Introduction of R18 QoE measurement Title	China Unicom

- R3-238104	(BLCR to 38.410) Introduction of R18 QoE measurement	CATT

- R3-238105	(BLCR to 38.413) Introduction of R18 QoE measurement	Huawei, China Telecom, China Unicom

- R3-238106	(BLCR to 38.423) Introduction of R18 QoE measurement	Ericsson

- R3-238107	(BLCR to 38.473) Introduction of R18 QoE measurement	ZTE