3GPP TSG RAN meeting #102										RP-233756

Edinburgh, Scotland, December 11-15, 2023

## Status Report to TSG

Agenda item:			13.2.2

| WI / SI Name | UE Conformance Test Aspects for RF requirements for NR frequency range 1 (FR1) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_RF_FR1-UEConTest |  |  |  |  |
| Unique ID | 870061 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-230427 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: Dec.2023 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 100% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Yuxin HAO |
|  | Company | Huawei Technologies. Co., Ltd. |
|  | Email | haoyuxin@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

Status after RAN5#101 (the details can be found in [1])

- 20 CRs are submitted and agreed.

- WP is updated to capture the latest progress.

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

## 4.	References

General papers

- R5-237086	WP of RF requirements for NR frequency range 1, Huawei, Hisilicon

TS 38.521-1 CRs

- R5-237902	Updating Configured output power for intra-band non-contiguous CA, Huawei, HiSilicon

- R5-237650	Updating AMPR for MIMO for band n39, Huawei, HiSilicon

- R5-237903	Updating minimum output power for UL non-contiguous CA, Huawei, HiSilicon

- R5-237631	Updating Frequency error for CA test case for intra-band UL CA, Huawei, HiSilicon

- R5-237904	Updating Spurious emission testing for intra-band non-contiguous CA, Huawei, HiSilicon

- R5-237057	Updating additional spurious emissions for MIMO for n39, Huawei, HiSilicon

- R5-237632	Updating Transmit intermodulation testing for intra-band UL CA, Huawei, HiSilicon

- R5-237905	Updating EVM testing for intra-band UL CA, Huawei, HiSilicon

- R5-237906	Updating carrier leakage testing for intra-band UL CA, Huawei, HiSilicon

- R5-237064	Updating In-band emissions for intra-band UL CA, Huawei, HiSilicon

- R5-237907	Updating annexF MU and TT for intra-band UL CA testing, Huawei, HiSilicon

TS 38.522 CRs

- R5-237779	Updating FR1 test case branches for intra-band UL CA testing, Huawei, HiSilicon

TR 38.905 CRs

- R5-237049	Updating TP analysis for Configured output power for CA. Huawei, HiSilicon

- R5-237052	Updating TP analysis for Minimum output power for CA, Huawei, HiSilicon

- R5-237054	Updating TP analysis for Frequency error testing for intra-band UL CA, Huawei, HiSilicon

- R5-237056	Updating TP analysis for Spurious emission for CA, Huawei, HiSilicon

- R5-237059	Updating TP analysis for FR1 test case Transmit intermodulation for CA, Huawei, HiSilicon

- R5-237061	Updating TP analysis for FR1 test case EVM for CA, Huawei, HiSilicon

- R5-237630	Updating TP analysis for FR1 test case Carrier Leakage for CA, Huawei, HiSilicon

- R5-237065	Updating TP analysis for FR1 test case Inband emissions for CA, Huawei, HiSilicon

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template