3GPP TSG RAN meeting #102										RP-233759

Edinburgh, Scotland, December 11-15, 2023

## Status Report to TSG

Agenda item:			13.3.1

| WI / SI Name | UE Conformance - Rel-17 NR CA and DC; and NR and LTE DC Configurations |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_CADC_NR_LTE_DC_R17-UEConTest |  |  |  |  |
| Unique ID | 900056 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-231237 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: | Performance part: | Testing part: December.2024 |  |
| Overall Completion level | Study Item: | Core part: | Performance Part: | Testing part: 11% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Yuxin Hao |
|  | Company | Huawei Technologies. Co., Ltd. |
|  | Email | haoyuxin@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

46 CRs were agreed during RAN5#101 meeting. No new test cases were introduced.

The percentage completion of the test case framework can be traced in work plan [1].

The status of configurations can be traced in the Annex.B in TS 38.508-2.

#### 2.5.2	Remaining Open issues

See the work plan for details [1]

#### 2.5.3	Remaining Open issues with cross-WG dependencies

N/A

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

## 4.	References

General paper

- R5-237082	WP of Rel-17 NR CA and DC; and NR and LTE DC Configurations

- R5-236671	Update NR band and CADC configs status in ICS Annex B, CMCC

TS 38.508-1 CR:

- R5-237817	Update additional ENDC inter-band configurations, Verizon

- R5-237601	Addition of test frequencies for new R17 NR CA comb within FR1, KDDI Corporation

- R5-237602	Introduction of test frequencies for CA_n25A-n66A-n77(2A) and CA_n25A-n66A-n78(2A), Nokia, Nokia Shanghai Bell, Apple

- R5-237646	Addition of several EN-DC combinations to inter-band configurations table, WE Certification Oy, AT&T

- R5-237817	Update additional ENDC inter-band configurations, Verizon

- R5-236374	Update additional NR CA two bands configurations, Verizon Spain

- R5-236401	Addition of test frequencies for new EN-DC configurations within FR1, KT Corp.

- R5-237603	Introduction of test freqs for CA_n66(3A), Ericsson, AT&T

- R5-237908	Introduction of Test freqs for CA_n77(2A), BCS1, Ericsson, AT&T

- R5-237909	Correction of test frequencies for CA_n48B, Ericsson

TS 38.508-2 CR:

- R5-237608	Addition of UE capability for new R17 NR CA configurations, KDDI Corporation

- R5-237609	Introduction of CA_n25A-n66A-n77(2A) and CA_n25A-n66A-n78(2A) for physical layer baseline implementation capabilities, Nokia, Nokia Shanghai Bell, Apple

- R5-236349	Addition of several EN-DC combos to supported configurations tables, WE Certification, AT&T

- R5-236368	Update additional ENDC inter-band configurations, Verizon

- R5-237610	Updates for NR CA four band configurations, Verizon Spain

- R5-236375	Update additional NR CA two band configurations, Verizon Spain

- R5-236402	Update of A.4.3.2B.2.3 for new EN-DC capabilities within FR1, KT Corp.

- R5-236931	Adding new FR2 CA BW class capabilities to A.4.3.2A.3.2 for intra-band contiguous CA, ZTE Corporation

TS 38.521-1 CRs:

- R5-237643	Add UE maximum power requirements for CA_n25A-n66A, CA_n25A-n77A, CA_n25A-n78A, CA_n66A-n78A, CA_n78(2A), Nokia, Nokia Shanghai Bell

- R5-236083	Add general spurious emissions for UE co-existence requirements for CA_n25A-n66A, CA_n25A-n77A, CA_n25A-n78A, CA_n66A-n78A, Nokia, Nokia Shanghai Bell

- R5-236084	Add Spurious emissions for UE co-existence test requirements for CA_n25A-n66A, CA_n25A-n77A, CA_n25A-n78A, CA_n66A-n78A, CA_n78(2A), Nokia, Nokia Shanghai Bell

- R5-237644	Addition of delta TIBc for new R17 NR CA comb within FR1	KDDI Corporation

- R5-237645	Addition of max power requirements for several NR CA combos, WE Certification Oy, AT&T

- R5-236354	Addition of spurious emissions test for several NR CA combos, WE Certification Oy, AT&T

- R5-237647	Update minimum requirements for additional four bands NR CA configurations, Verizon

- R5-237618	Adding Reference sensitivity test requirements for CA_n25A-n66A-n77(2A) and CA_n25A-n66A-n78(2A), Nokia, Nokia Shanghai Bell

- R5-237620	Addition of delta RIBc and reference sensitivity for new R17 NR CA comb within FR1, KDDI Corporation

- R5-236329	IBNC CA - n2 and n71 - undefined frequencies for custom Wgap, Keysight Technologies UK Ltd

- R5-237621	Update requirements for additional NR CA configurations, Verizon Spain, Qualcomm, Ericsson

- R5-237648	Remove Editors Notes which are no longer needed and core specification alignment, Verizon

- R5-236379	Test configuration table modification due to core specification alignments and CR implementation mismatch, Verizon

- R5-237649	General updates of TS 38.521-1 clause 5 for R17 CA configurations, CU Digital Technology, Nokia, KDDI CORPORATION, Verizon

- R5-236932	Corrections to 5.5B on inter-band NR DC configuration table, ZTE Corporation

TS 38.521-3 CRs:

- R5-236351	Addition of max power requirements for several EN-DC combos, WE Certification Oy, AT&T

- R5-236352	Addition of spurious emissions test for several EN-DC combos, WE Certification Oy, AT&T

- R5-236369	Update minimum requirements for additional ENDC configurations, Verizon Spain, Qualcomm, Ericsson

- R5-237664	Addition of reference sensitivity test for several EN-DC combos, WE Certification Oy, AT&T, Keysight Technologies UK Ltd, Anritsu

- R5-236370	Update test configurations and test requirements for additional three band ENDC configurations, Verizon Spain, Qualcomm, Ericsson

- R5-237665	Update to R17 Configuration for DC, Bureau Veritas ADT, Verizon, WE Certification, AT&T, Keysight

TR 38.905 CRs:

- . R5-237617	Introduction of reference sensitivity test point analysis for CA_n25A-n66A-n77(2A) and CA_n25A-n66A-n78(2A), Nokia, Nokia Shanghai Bell, Apple

- R5-236081	Introduction of spurious emission TP analysis for CA_n25A-n66A, CA_n25A-n77A, CA_n25A-n78A, CA_n66A-n78A, Nokia, Nokia Shanghai Bell

- R5-237619	Addition of reference sensitivity TP analysis for new R17 NR CA comb within FR1, KDDI Corporation

- R5-236356	Test point analysis for several EN-DC and NR CA combos for spurious emissions, WE Certification Oy, AT&T

- R5-236371	Update reference sensitivity test cases for additional three bands ENDC configurations, Verizon, Qualcomm, Ericsson

- R5-236377	Update test point analysis clause for additional NR CA band configurations, Verizon Spain

- R5-237622	Remove Editors Notes and made the necessary changes for Table 4.1.3.1-3, Verizon

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time