3GPP TSG RAN meeting #102			   					                     RP-234042

Edinburgh, Scotland, December 11-15, 2023

Status Report to TSG

Agenda item:			9.4.1.2

| WI / SI Name | Additional NR bands for UL-MIMO in Rel-18 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_bands_UL_MIMO_R18 |  |  |  |  |
| Unique ID | 960095 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-232374 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: 03/2024 | Performance part: 12/2023 | Testing part: - |  |
| Overall Completion level | Study Item: - | Core part: 90% | Performance Part: 90% | Testing part: - |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Xiang Gao |
|  | Company | Huawei |
|  | Email | gaoxiang74@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

Based on the announcement from the RAN4 chair during RAN4#109 meeting, it is suggested to postpone all the basket WIs in RAN4#109 by one quarter (i.e., postpone the completion of basket WIs to March).

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN4

2.1.1	Agreements

RAN4#109

- According to the endorsed CR in R4-2320074, NR band n86 is enabled to support UL MIMO with MOP PC2 and PC3.

RAN4#108bis

- According to the endorsed CR in R4-2315178, NR band n81 and n83 are enabled to support UL MIMO with MOP PC3.

- According to the endorsed CR in R4-2315303, NR band n5 is enabled to support UL MIMO with MOP PC3.

- According to the endorsed CR in R4-2316399, NR band n66 is enabled to support UL MIMO with MOP PC2.

- According to the endorsed CR in R4-2316400, NR band n70 is enabled to support UL MIMO with MOP PC2.

- According to the endorsed CR in R4-2316764, NR band n25 is enabled to support UL MIMO with MOP PC2.

- According to the endorsed CR in R4-2316765, NR band n71 is enabled to support UL MIMO with MOP PC2.

- According to the endorsed CR in R4-2317683, NR band n85 is enabled to support UL MIMO with MOP PC3.

RAN4#108

- According to the endorsed CR in R4-2311925, NR band n13 is enabled to support UL MIMO with MOP PC3.

RAN4#107

- According to the endorsed CR in R4-2310247, the missing PC2 configuration for single band operation has been added for SUL band n80 and n84 respectively.

RAN4#106

- According to the endorsed CR in R4-2303716, the form factor restriction (i.e., FWA) for NR band n8, n28 and n71 to be configured with UL MIMO operation is removed.

- According to the endorsed CR in R4-2301766, NR band n1, n3 and corresponding SUL band n84, n80 are enabled to support UL MIMO with MOP PC2.

RAN4#105

- According to the endorsed CR in R4-2220483, NR band n8 is included as a band supporting UL MIMO with MOP PC3. This is targeted for FWA form factor.

RAN4#104-e

- According to the endorsed CR in R4-2212283, NR band n28 is included as a band supporting UL MIMO with MOP PC3. This is targeted for FWA form factor.

2.1.2	Remaining Open issues

- NR band n26 was requested for PC3 UL MIMO.

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

N/A

4.	References

RAN4#104-e

[1] R4-2212283, Draft CR for n28 UL MIMO, CMCC.

[2] R4-2213741, Revised WID R18 NR bands for UL-MIMO, Huawei, HiSilicon.

RAN4#105

[3] R4-2220483, Draft CR for n8 PC3 UL MIMO, China Unicom, CHTTL.

[4] R4-2219493, Big CR for 38.101-1 introduce UL MIMO configurations for Rel-18, Huawei, HiSilicon.

[5] R4-2219492, Revised WID R18 NR bands for UL-MIMO, Huawei, HiSilicon.

RAN4#106

[6] R4-2303716, Draft CR to support n8, n28 and n71 with PC3 UL MIMO for handheld, CMCC, OPPO, Huawei, HiSilicon, China Unicom, CHTTL, T-Mobile USA.

[7] R4-2301766, draft CR for 38.101-1 introduce PC2 UL MIMO configurations for band n1, n3 and corresponding SUL band n84, n80, Huawei, HiSilicon, China Unicom, China Telecom.

[8] R4-2301767, Big CR for 38.101-1 introduce UL MIMO configurations for Rel-18, Huawei, HiSilicon.

RAN4#107

[9] R4-2310247, Draft CR for 38.101-1: add missing PC2 configurations for SUL band n80 and n84, Huawei, HiSilicon, China Unicom, China Telecom.

[10] R4-2308954, Big CR for 38.101-1: introduce UL MIMO configurations for Rel-18, Huawei, HiSilicon.

RAN4#108

[11] R4-2311925, Draft CR for n13 PC3 UL MIMO, Samsung, Bell Mobility, TELUS.

[12] R4-2313092, Big CR for 38.101-1: introduce UL MIMO configurations for Rel-18, Huawei, HiSilicon.

[13] R4-2314749, Revised WID: Additional NR bands for UL-MIMO in Rel-18, Huawei, HiSilicon.

RAN4#108bis

[14] R4-2315178, Draft CR for 38.101-1: PC3 UL-MIMO configurations for band n81 and n83, CMCC, Huawei, HiSilicon.

[15] R4-2315303, DraftCR for 38.101-1: introduce UL MIMO configuration for Rel-18, Verizon, Samsung, Ericsson, Nokia.

[16] R4-2315570, Draft CR on UL MIMO for n81, China Unicom.

[17] R4-2315887, Draft CR for 38.101-1: add PC3 UL-MIMO configurations for n5, China Telecom, Huawei, HiSilicon.

[18] R4-2316399, draftCR for 38.101-1: Introduce PC2 UL MIMO configurations for band n66, DISH Network, T-Mobile USA, Fujitsu, Samsung.

[19] R4-2316400, draftCR for 38.101-1: Introduce PC2 UL MIMO configurations for band n70, DISH Network, Fujitsu, Samsung.

[20] R4-2316764, Draft CR for 38.101-1: Introduce PC2 UL MIMO configurations for band n25, T-Mobile USA.

[21] R4-2316765, Draft CR for 38.101-1: Introduce PC2 UL MIMO configurations for band n71, T-Mobile USA, DISH Network.

[22] R4-2317638, Draft CR for 38.101-1: Introduce PC3 UL MIMO configurations for band n85, T-Mobile USA.

[23] R4-2317789, Draft TS 38.101-1 big CR for NR_bands_UL_MIMO_R18, Huawei, HiSilicon.

RAN4#109

[24] R4-2320074, Draft CR for 38.101-1 PC2 and PC3 UL-MIMO configurations for SUL band n86, Huawei, HiSilicon, Bell Mobility, TELUS.

[25] R4-2321684, TS 38.101-1 big CR for NR_bands_UL_MIMO_R18, Huawei, HiSilicon.

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template