3GPP TSG RAN meeting #103										RP-240127

Maastricht, Netherlands, March 18-21, 2024

## Status Report to TSG

Agenda item:			9.4.2.4

| WI / SI Name | Rel-18 NR NTN (Non-Terrestrial Networks) enhancements |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Study Item: No | Study Item: No |  | Study Item: No |
| Acronym | NR-NTN-enh |  |  |  |  |
| Unique ID | 941006 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-232669 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 03/2024 -> 06/2024 | Performance part: 06/2024 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: Overall: 99% RAN1: 100% RAN2: 100% RAN3: 100% RAN4: 99% | Performance Part: Overall: 35% RAN4: 35% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN2 |
| --- | --- | --- |
| Rapporteur | Name | Nicolas Chuberre |
|  | Company | Thales |
|  | Email | Nicolas.chuberre@thalesaleniaspace.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

Extension request by one quarter for RAN4 as per the exception sheet in RP-240142

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

At RAN1#116 meeting

##### 2.1.1.1	Maintenance on satellite switch with resync

Agreement

The draft LS reply in R1-2401610 is endorsed with the deletion of “CC RAN WG4” in the action.

Final LS in R1-2401748.

##### 2.1.1.2	Maintenance on Network verified UE location for NR NTN

Agreement

Confirm the following working assumption:

Working assumption

For UE RX-TX measurements in NTN, the time of the beginning of a subframe is determined by assuming the time durations of the OFDM symbols at the receiver are the same as defined in 38.211.

Agreement

The TP below is endorsed

------------------------------------------------------- Start of TP for TS 38.215  ------------------------------------------------------------

5.1.30	UE Rx – Tx time difference

| Definition | The UE Rx – Tx time difference is defined as TUE-RX – TUE-TX Where: TUE-RX is the UE received timing of downlink subframe #i from a Transmission Point (TP) [18], defined by the first detected path in time. TUE-TX is the UE transmit timing of uplink subframe #j that is closest in time to the subframe #i received from the TP. Multiple DL PRS or CSI-RS for tracking resources, as instructed by higher layers, can be used to determine the start of one subframe of the first arrival path of the TP. The time of the beginning of a subframe is determined by assuming the time durations of the OFDM symbols at the receiver are the same as defined in 38.211. For frequency range 1, the reference point for TUE-RX measurement shall be the Rx antenna connector of the UE and the reference point for TUE-TX measurement shall be the Tx antenna connector of the UE. For frequency range 2, the reference point for TUE-RX measurement shall be the Rx antenna of the UE and the reference point for TUE-TX measurement shall be the Tx antenna of the UE. |
| --- | --- |
| Applicable for | RRC_CONNECTED, RRC_INACTIVE |

*** Unchanged parts are omitted ***

##### 2.1.1.3	Maintenance on RACH-less handover

R1-2401535	Moderator summary #1 on remaining issues for RACH-less handover	Moderator (Samsung)

Agreement

TP#1_2 in section 2 of R1-2401535 is endorsed for TS38.213 clause 22.

Agreement

TP#3_2 in section 2 of R1-2401535 is endorsed for TS38.213 clause 22.

#### 2.1.2	Remaining Open issues

Further corrections may be discussed/implemented at next meeting. However none of these would require category B CR (addition of feature)

Possible topics for discussion at RAN1#116bis:

- whether to reuse Table 6.3.3.2-4 of TS 38.211 without modification for NR over NTN for FR2-NTN in Rel-18, or to reuse the table with modifications.

## 2.2	RAN2

#### 2.2.1	Agreements

At RAN2#125 meeting

Support of VSAT

Agreements:

1.	Introduce two per-UE capabilities for FR2-only band as below to indicate VSAT UE’s mobility and antenna types:

-	A UE capability to indicate whether UE uses electronic or mechanical steering antenna

-	A UE capability to indicate whether UE is a fixed or mobile VSAT

2.	Introduce two separate indications in SIB1 to indicate whether current cell is barred for mobile VSAT, or barred for fixed VSAT

3.	Introduce two separate indications in SIB1 to indicate whether current cell is barred for mobile VSAT, or barred for fixed VSAT

Stage 2 corrections

Agreed CR

- R2-2401599	Stage 2 corrections for NR NTN	Thales, …	CR	Rel-18	38.300	18.0.0	XXXX	-	F	NR_NTN_enh-Core

RRC corrections

Agreed CR

- R2-2400696	[H005][H004][H008] Event D2 for earth-moving cell	Huawei, HiSilicon

- R2-2400535	[RILH005,H400] Consideration on location-based CHO remaining issues	ZTE Corporation, Sanechips

Agreements:

1.	For the EMC case, ephemeris and epochTime information for candidate CHO cell need to be provided in RRC Reconfiguration. Make The relevant fields conditionally mandatory in ASN.1 (i.e. for the EMC case)

2.	CondEventD2 is only applicable to moving cell to moving cell scenario (No need to clarify this further in the specs)

3.	Event D2 is supported for moving cell

4.	Introduce a UE capability to indicate support of event D2. It is conditional mandatory for UE to support event D2 based measurement trigger if UE indicates supports locationBasedCondHandoverEMC in any NTN band.

5.	For condEventD2 evaluation, the UE always relies on the ephemerisInfo, epochTime and associated movingReferenceLocation in SIB19 for serving cell. (the description of movingReferenceLocation needs to be updated accordingly and reference location1 removed from dedicated signalling). This also needs a clarification in the field description of movingReferenceLocation to indicate that if there is no associated threshold the feature is not supported for idle. Same behaviour is adopted for IoT-NTN

Agreements:

1.	For soft satellite switch, UE shall apply the acquired DL timing and start accessing the target satellite with related operations (e.g. restart T430, reset N_TA, resume UL operations) not before t-Service

2.	For soft satellite switch, UE shall start acquiring the DL synchronization information for the target satellite from t-ServiceStart, while maintaining the connection with source satellite.

3.	We don’t introduce the support for configuring and reporting measurements on the target cell (from target satellite) in the soft switch case

4.	RAN2 understands that the NW is not expected to configure PDD reporting between serving and target satellites involved in the satellite switch

5.	There is no need for the network to activate the use of the satellite switch with re-sync feature. If the UE supports satellite switch with re-sync it can perform it at any time during RRC Connected (up to UE implementation to use the information in broadcast signalling to switch to the new satellite in other states than RRC connected)

6.	All UEs supporting satellite switch with resync shall be able to perform satellite switch with re-sync without RACH (this does not mean that a UE supporting satellite switch with resync needs to support RACH-less HO)

Endorsed TPs

- R2-2400309	[H009] NTN coverage enhancement implementation in RRC	Huawei, HiSilicon

- R2-2400854	RIL Q638 on FR2 in NTN	Qualcomm Incorporated

List of post meeting discussions

- [Post125][301][NR-NTN Enh] 38.331 CR (Ericsson) => in R2-2401589

- [Post125][302][NR-NTN Enh] 38.321 CR (Interdigital) => in R2-2401590

- [Post125][303][NR-NTN Enh] 38.304 CR (ZTE) => in R2-2401591

- [Post125][304][NR-NTN Enh] 37.355 CR (CATT) => in R2-2401592

- [Post125][305][NR-NTN Enh] UE Caps CRs (Intel) => in R2-2401593 and R2-2401594

- [Post125][307][NR-NTN Enh] 36.321 CR (Mediatek) => in R2-2401596

#### 2.2.2	Remaining Open issues

Further corrections may be discussed/implemented at next meeting. However none of these would require category B CR (addition of feature)

Possible topics for discussion:

- Handover delay in FR2 NTN with mechanically steered beams

## 2.3	RAN3

#### Agreements

At RAN3#123 meeting

#### 2.3.1.1 Agreements related to R18 NR NTN

Agreed CRs & TPs

- R3-241030 Correction for NR NTN early data forwarding and data discarding (NEC), CR1052r, TS 38.413 v18.0.0, Rel-18, Cat. F

- R3-241037 Correction on textual description of MME Early Status Transfer procedure (ZTE), CR1931r, TS 36.413 v18.0.0, Rel-18, Cat. F

- R3-241182 Correction to X2AP Conditional Handover Time Based Information IE (CATT, Nokia, Nokia Shanghai Bell)	CR1773r, TS 36.423 v18.0.0, Rel-18, Cat. F

- R3-240437 Correction to the XnAP Conditional Handover Time Based Information IE (Nokia, Nokia Shanghai Bell, CATT)	CR1172r, TS 38.423 v18.0.0, Rel-18, Cat. F

- R3-241049 Correction of timer-based conditional handover for NR NTN (Huawei)	draftCR

- R3-241048 Correction of timer-based conditional handover for IoT NTN (Huawei)	draftCR

- R3-240534 Correction of E-RABs Subject To DL Discarding for IoT NTN (Huawei), CR1930r, TS 36.413 v18.0.0, Rel-18, Cat. F

- R3-240220 ASN.1 and tabular alignment for NR NTN (CATT, ZTE, Nokia, Nokia Shanghai Bell, China Telecom), CR1066r, TS 38.413 v18.0.0, Rel-18, Cat. F

#### 2.3.1.2 Other agreements on previous releases

For RAT restriction information, add 4 codepoints to S1AP and X2AP (NR-LEO, NR-MEO, NR-GEO, NR-OTHERSAT), and 4 codepoints to NGAP and XnAP (e-UTRA-LEO, e-UTRA-MEO, e-UTRA-GEO, e-UTRA-OTHERSAT); criticality ignore

Introduce enhancements to indicate GTP-U Error over E1, F1, Xn?

Agreed CR or TPs

- R3-241054 Mobility Restrictions with NR NTN - S1AP Impacts (Ericsson, Vodafone, Thales Alenia Space, Qualcomm Incorporated, Nokia, Nokia Shanghai Bell), CR1923r, TS 36.413 v17.5.0, Rel-17, Cat. F

- R3-241055 Mobility Restrictions with NR NTN - X2AP Impacts (Ericsson, Vodafone, Thales Alenia Space, Qualcomm Incorporated, Nokia, Nokia Shanghai Bell), CR1765r, TS 36.423 v17.6.0, Rel-17, Cat. F

- R3-241056 Mobility Restrictions with NR NTN - S1AP Impacts (Ericsson, Vodafone, Thales Alenia Space, Qualcomm Incorporated, Nokia, Nokia Shanghai Bell), CR1924r, TS 36.413 v18.0.0, Rel-18, Cat. A

- R3-241057 Mobility Restrictions with NR NTN - X2AP Impacts (Ericsson, Vodafone, Thales Alenia Space, Qualcomm Incorporated, Nokia, Nokia Shanghai Bell)

- R3-241058 Correction on handover restriction from NR TN to LTE NTN (ZTE), CR1108r, TS 38.413 v17.7.0, Rel-17, Cat. F

- R3-241059 Correction on handover restriction from NR TN to LTE NTN (ZTE), CR1109r, TS 38.413 v18.0.0, Rel-18, Cat. A

- R3-241060 Correction on handover restriction from NR TN to LTE NTN (ZTE), CR1201r, TS 38.423 v17.7.0, Rel-17, Cat. F

- R3-241061 Correction on handover restriction from NR TN to LTE NTN (ZTE), CR1202r, TS 38.423 v18.0.0, Rel-18, Cat. A

- R3-241062 [DRAFT] Reply LS on the service requirement of restricting satellite access RAT type (Ericsson LM)

- R3-241122 Response LS on NG-RAN receiving a GTP-U Error Indication (Nokia, Nokia Shanghai Bell)	LS out To: CT4 CC:

- R3-241117 NG-RAN indicates to SMF when a GTP-U Error Indication is received (Ericsson), CR1114r, TS 38.413 v18.0.0, Rel-18, Cat. F

#### 2.3.2	Remaining Open issues

Further corrections may be discussed/implemented at next meeting. However none of these would require category B CR (addition of feature)

## 2.4	RAN4

#### 2.4.1	Agreements

- RAN4#110 meeting

Issue 2-1: The minimum peak EIRP and minimum output power for VSAT

Agreement:

- Define two sets of minimum peak EIRP requirements

  - Set 1 requirements: based on type 1/2 UE with GSO, which can cover type 4/5 UE with GSO

  - Set 2 requirements: for type 3 UE with LEO [600]km

    - For (type 3 UE) fixed VSAT supporting LEO only with electronical steering antenna, specify the minimum EIRP as [60, 62, or 67.6] dBm.

      - Further down-selection of the values of minimum EIRP

Agreement:

    - For (type 3 UE) fixed VSAT supporting LEO only with electronical steering antenna, specify the minimum EIRP as 61 dBm under the assumption of 600km orbit.

    - For  (type 1,2,4,5 UE),  specify the minimum EIRP as 70 dBm under the assumption of GSO.

Open issues:

- Further discuss the minimum output power requirements

Issue 2-3: Transmitter spurious emission

Agreement:

- Further check if Prated,c,sys is based on TRP or EIRP.

  - If Prated,c,sys is based on TRP, go with proposal 3

  - If Prated,c,sys is based on EIRP, go with proposal 4

Agreement:

  - If Prated,c,sys is based on TRP and go with proposal 3:

| Frequency Range | Maximum Level | Measurement bandwidth |
| --- | --- | --- |
| 30 MHz ≤ f ≤ 2nd harmonic of the upper frequency edge of the UL operating band in GHz | -13 dBm | 4 kHz |

  - Further figure out the exact wording of Prated,c,sys for VSAT

Issue 2-6: the applicability of antenna type for GSO and LEO scenario

Agreement:

- Add the following definitions:

  - Co-polarized transmission: when the DUT transmission antenna polarization is aligned with test antenna polarization.

  - Cross-polarized transmission: when the DUT transmission antenna polarization is aligned with the tangent of the test antenna polarization.

Issue 2-7: feature list

| Features | Index | Feature group | Components | Prerequisite feature groups | Need for the gNB to know if the feature is supported | Applicable to the capability signalling exchange between UEs (V2X WI only)”. | Consequence if the feature is not supported by the UE | Type (the ‘type’ definition from UE features should be based on the granularity of 1) Per UE or 2) Per Band or 3) Per BC or 4) Per FS or 5) Per FSPC) | Need of FDD/TDD differentiation | Need of FR1/FR2 differentiation | Capability interpretation for mixture of FDD/TDD and/or FR1/FR2 | Note | Mandatory/Optional |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 40.NR_NTN_enh | 40-1 | VSAT UE type in NTN | Support of fixed or mobile VSAT (Very Small Aperture Terminal) UE type a) Type 1: a fixed VSAT, which can only be fixed. b) Type 2: a mobile VSAT, which is capable to move. A VSAT (Very Small Aperture Terminal) UE as defined in TS 38.101-5 shall indicate support of this capability with only one type. |  | Yes | N/A | The network doesn’t know the VSAT UE type. | Per UE | N/A | FR2 | N/A | Support receiving access control indication in system information The feature group is applied to FR2-NTN | Optional with capability signalling |
| 40.NR_NTN_enh | 40-2 | Beam steering | Support of beam steering capability - Type 1: Fully electronically-steered beam UEs - Type 2: Fully mechanically-steered beam UEs A VSAT (Very Small Aperture Terminal) UE as defined in TS 38.101-5 shall indicate support of this capability with only one type. |  | Yes | N/A | Beam steering is not supported. | Per UE | N/A | FR2 | N/A | The capability is not applicable for UE other than VSAT. The feature group is applied to FR2-NTN | Optional with capability signaling |

Issue 2-1: REFSENS requirements

Agreement:

- For minimum EIS requirement,Lower aperture size/low antenna gain compared with 60cm/39.7dBi simulation assumption could be considered for minimum EIS requirement.

  - FFS on the concrete values of requirements

Agreement:

- For the VSAT REFSENS requirement, single polarization shall be assumed as baseline.

- [If VSAT is capable with 2Rx diversity, the further delta_R [-2.5dB] with 2Rx could be added].

Agreement:

- For the type 3, to specify the minimum EIS requirement as [-115.6dBm]for 50MHz and for the other channel bandwidth, the corresponding EIS requirement could be scaled with PRB based compared with 50MHz under the assumption of 600km orbit.

- For the type 1,2,4,5, to specify the minimum EIS requirement as [-126.8dBm]for 50MHz and for the other channel bandwidth, the corresponding EIS requirement could be scaled with PRB based compared with 50MHz under the assumption of GSO orbit.

Issue 2-2: Maximum input power for NTN VSAT

Agreement:

- Specify [-101]dBm as OTA maximum input level for (type 3 UE) fixed VSAT supporting LEO only with electronical steering antenna.

  - Take the proposal 2 method into consideration for the further evaluation to confirm the value above

  - Further study on the modulation order for maximum input level.

Agreement:

For type 3, for the maximum input power requirement, for Ka-band VSAT, only to define the requirement up to [16/64QAM].

- FFS on the coding rate when defining the FRC configuration for [16/64QAM] maximum input power.

- FFS on the value for maximum input power level.

- Note: for 64QAM modulation order, the lower orbits compared with 600KM might be considered .

For type 1/2 capable of connecting with both GSO and LEO, for the maximum input power requirement, for Ka-band VSAT, only to define the requirement up to [16/64QAM] under the LEO assumption as maximum input power

- FFS on the coding rate when defining the FRC configuration for [16/64QAM/] maximum input power.

- FFS on the value for maximum input power level.

For type 4/5 capable of connecting with GSO, for the maximum input power requirement, for Ka-band VSAT, only to define the requirement up to [16/64QAM/] under the GSO assumption as maximum input power

- FFS on the coding rate when defining the FRC configuration for [16/64QAM/] maximum input power.

- FFS on the value for maximum input power level.

Issue 2-7: Others

Agreement:

- Use ERC 74-01 as reference for band n512.

BS RF/Demod

SAN RF

SAN type 2-O out-of-band blocking requirement

Agreement:

Requirement:

| Frequency range of interfering signal (MHz) | Wanted signal mean power (dBm) | Interferer RMS field-strength (V/m) | Type of interfering signal |
| --- | --- | --- | --- |
| 30 to 12750 | EISREFSENS + 6 dB | 0.0029 | CW |
| 12750 to FUL,low – [1500] | EISREFSENS + 6 dB | 0.0029 | CW |
| FUL,high + [1500] to 2nd harmonic of the upper frequency edge of the operating band | EISREFSENS + 6 dB | 0.0029 | CW |

SAN type 2-O in-channel selectivity requirement

Agreement:

Specify ICS requirement based on ICS value of 14 dBc and considering the IoT level is up to 5dBc

SAN Conformance

MU for 27.5-30 GHz for SAN type 2-O OTA receiver tests

Agreement:

Reused FR2 TN MUs (24.25-29.5 GHz) for SAN type 2-O receivers tests in 27.5-30.0 GHz.

MU for 17.3-20.2 GHz for SAN type 2-O OTA transmitter tests

Agreement:

Consider FR2 TN MUs (24.25-29.5 GHz) for SAN type 2-O transmitter tests in 17.3-20.2 GHz.

Values are kept in [], encouraging additional inputs from TE vendors.

Manufacturer declarations

Agreement:

Reused manufacturer declarations for SAN type 1-O except OSDD-related manufacturer  declaration

Add EIS REFSENS for FR2 (EISREFSENS_50M)

Test signal

Agreement:

Use the following test signal when testing SAN type 2-O

| Operating band characteristics |  | FDL_high – FDL_low ≤ 3250 MHz |
| --- | --- | --- |
| TC signal | BWchannel | 100 MHz (Note 1, Note 2) |
| characteristics | Subcarrier spacing | Smallest supported subcarrier spacing declared per operating band (D.7) |
| NOTE 1: SAN vendor can decide to test with 50 MHz SAN channel bandwidth and smallest supported SCS declared per operating band (D.7) instead of 100 MHz SAN channel bandwidth in certain regions, where spectrum allocation and regulation require testing with 50 MHz. NOTE 2: If this SAN channel bandwidth is not supported, the narrowest supported SAN channel bandwidth declared per operating band (D.7) shall be used. |  |  |

Test models

Agreement:

Specify following test models:

| Test models for FR2 in TS38.141-2 | Applicability for NTN SAN | Test model for FR2-NTN |
| --- | --- | --- |
| NR-FR2-TM1.1 | Applicable but need to be updated for FDD NTN FR2 | NR-SAN-FR2-TM1.1 |
| NR-FR2-TM2 | Applicable, applicability for 64QAM pending on the further discussion. | NR-SAN-FR2-TM2 |
| NR-FR2-TM3.1 | Applicable | NR-SAN-FR2-TM3.1 |

Test configurations

Agreement:

Reuse test configuration NRTC1 (TS 38.181) for SAN type 2-O, no other TC is needed.

RF channels to be tested

Agreement:

RF channels for single carrier and multi-carrier operation for transmitter requirements for SAN type 1-O can be reused for SAN type 2-O.

| Requirements |  | single carrier | Multi-carrier |
| --- | --- | --- | --- |
| 9.2 | Radiated transmit power | B,M,T | BRFBW, MRFBW, TRFBW |
| 9.3 | OTA SAN output power | B,M,T | BRFBW, MRFBW, TRFBW |
| 9.4 | OTA total power dynamic range | M | - |
| 9.6.2 | OTA Frequency Error | Same as EVM | Same as EVM |
| 9.6.3 | OTA Modulation quality | B, T | BRFBW, TRFBW |
| 9.7.2 | OTA Occupied BW | M | - |
| 9.7.3 | OTA ACLR | B, T | BRFBW, TRFBW |
| 9.7.4 | OTA Out-of-band emissions | B,M,T | BRFBW, MRFBW, TRFBW |
| 9.7.5 | OTA Transmitter spurious emissions | B for spurious frequencies below the band, T for frequencies above the band | BRFBW for spurious frequencies below the band, TRFBW for frequencies above the band |

Issue 3-2: SAN ACLR

Agreement: SAN ACLR is 12 dBc for GEO & LEO

Issue 3-3: SAN ACS

Agreement: SAN ACS is 18 dBc for GEO and 24 dBc for LEO

Issue 3-4: UE ACLR

Agreement: NTN UE ACLR is 14 dBc for Fixed UE and Mobile UE.

SAN UE demod

Topic #1 General

Sub-topic 1-1: channel model

Issue 1-1-2: Doppler for UL

- Agreements

  - 3000Hz as baseline

Topic #2: UE demodulation performance requirements

Sub-topic 2-1: Test scope

Issue 2-1-1: Test for Disabled HARQ process for above 10 GHz bands

- Agreements:

  - Define performance requirements for Disabled HARQ process

  - Set the number of HARQ Processes as: 4 with feedback disabled, 12 with feedback enabled in 16 HARQ processes with re-Tx disable for all HARQ processes and only transmit initial transmissions with NDI toggling. Throughput shall be measured on processes with HARQ enabled. Which 4 processes to disable are randomly select at test configuration.

| Prop. Channel | MCS | HARQ Config |
| --- | --- | --- |
| NTN-TDLC5-[600] | MCS4 | Disabled HARQ |
|  | MCS4 | 16 HARQ Proc |
| NTN-TDLC5-[600] | MCS4 | 32 HARQ Proc |
|  | MCS13 | 16 HARQ Proc |

Issue 2-1-3: UE PDCCH demodulation requirements for above 10 GHz bands

- Agreement

  - Define new PDCCH demodulation requirements for above 10GHz bands

Sub-topic 2-2: General issues for above 10 GHz bands

Issue 2-2-1: Channel bandwidth

- Agreement

  - 200MHz

Issue 2-2-3: Beamforming and beam steering

- Agreements

  - Do not consider beamforming and beam steering for FR2 NTN demodulation requirements.

Issue 2-2-4: Rx phase noise

- Agreements

  - Do not consider PN impact in ideal simulation results alignment. The phase noise impact can be considered in impairment results.

Sub-topic 2-3: Test setup for above 10 GHz bands

Issue 2-3-1: MCS for PDSCH

- Agreement

  - MCS4 (QPSK, 0.30) and MCS13 (16QAM, 0.48)

Issue 2-3-2: PDCCH aggregation level

- Agreement

  - Option 1: 8 as baseline

  - Option 2: 2 and 4

  - Option 3: 4, 8 and 16

Topic #3: SAN demodulaton requirements

Sub-topic 3-1: General issues for above 10 GHz bands

Issue 3-1-1: Antenna configuration

- Agreement

  - Do not consider 2Tx

Issue 3-1-2: Phase noise

- Agreement

  - Do not model the phase noise for PUSCH SAN demodulation requirements in FR2-NTN in the ideal simulation assumption. The impact of phase noise can be considered in the impairment results.

Sub-topic 3-2: Test setup for normal PUSCH with CP-OFDM for above 10 GHz bands

Issue 3-2-1: MCS

- Agreement

  - MCS 2/16/20 in Table 1 with downselection based on SNR operating point:

    - MCS: MCS 2, FFS MCS16 and/or MCS20,

    - SNR operating point: should be lower than the link budget suggested SNR value, FFS SNR value

Issue 3-2-2: Additional DM-RS position

- Agreement

  - pos1

Issue 3-2-3: RB assignment

- Agreement

  - Full applicable test bandwidth

Issue 3-2-4: PTRS configuration

- Agreement

  - Not configure PT-RS for all test cases to be defined

  - FFS the configuration of PT-RS for test cases other than MCS2

Issue 3-2-5: Other parameters

- Agreements

| Parameter |  | Value |
| --- | --- | --- |
| Transform precoding |  | Disabled |
| HARQ | Maximum number of HARQ transmissions | 4 |
|  | RV sequence | 0, 2, 3, 1 |
| DM-RS | DM-RS configuration type | 1 |
|  | DM-RS duration | single-symbol DM-RS |
|  | Number of DM-RS CDM group(s) without data | 2 |
|  | Ratio of PUSCH EPRE to DM-RS EPRE | -3 dB |
|  | DM-RS port(s) | {0} |
|  | DM-RS sequence generation | NID=0, nSCID =0 |
| Time domain resource | PUSCH mapping type | B |
|  | Start symbol index | 0 |
|  | Allocation length | 10 |
| Frequency domain resource | Frequency hopping | Disabled |
| Code block group based PUSCH transmission |  | Disabled |

Sub-topic 3-3: Test setup for normal PUSCH with DFT-s-OFDM for above 10 GHz bands

Issue 3-3-1: MCS

- Agreement

  - MCS 2 in Table 1

Issue 3-3-2: Additional DM-RS position

- Agreement

  - pos1

Issue 3-3-3: RB assignment

- Agreement

  - 30 PRBs in the middle of the test bandwidth

Issue 3-3-4: PTRS configuration

- Agreement

  - Do not configure

Issue 3-3-5: Other parameters

- Agreement

| Parameter |  | Value |
| --- | --- | --- |
| Transform precoding |  | Enabled |
| HARQ | Maximum number of HARQ transmissions | 4 |
|  | RV sequence | 0, 2, 3, 1 |
| DM-RS | DM-RS configuration type | 1 |
|  | DM-RS duration | single-symbol DM-RS |
|  | Number of DM-RS CDM group(s) without data | 2 |
|  | Ratio of PUSCH EPRE to DM-RS EPRE | -3 dB |
|  | DM-RS port(s) | {0} |
|  | DM-RS sequence generation | NID=0, nSCID =0 |
| Time domain resource | PUSCH mapping type | B |
|  | Start symbol index | 0 |
|  | Allocation length | 10 |
| Frequency domain resource | Frequency hopping | Disabled |
| Code block group based PUSCH transmission |  | Disabled |

Sub-topic 3-4: Test setup for PUSCH repetition Type A for above 10 GHz bands

Issue 3-4-1: MCS

- Agreement

  - MCS 5 in Table 3

Issue 3-4-2: Other parameters

- Agreement

| Parameter |  | Value |
| --- | --- | --- |
| Transform precoding |  | Disabled |
| HARQ | Maximum number of HARQ transmissions | 4 |
|  | RV sequence | 0, 3, 0, 3 [Note 1] |
| DM-RS | DM-RS configuration type | 1 |
|  | DM-RS duration | single-symbol DM-RS |
|  | Additional DM-RS symbols | Pos1 |
|  | Number of DM-RS CDM group(s) without data | 2 |
|  | Ratio of PUSCH EPRE to DM-RS EPRE | -3 dB |
|  | DM-RS port(s) | 0 |
|  | DM-RS sequence generation | NID=0, nSCID =0 |
| Time domain resource | PUSCH mapping type | B |
|  | Start symbol index | 0 |
|  | Allocation length | 10 |
|  | PUSCH aggregation factor | n2 |
| Frequency domain resource | RB assignment | Full applicable test bandwidth |
|  | Frequency hopping | Disabled |
| Code block group based PUSCH transmission |  | Disabled |
| PT-RS configuration | Frequency density (KPT-RS) | Disabled |
|  | Time density (LPT-RS) | Disabled |
| NOTE 1: The effective RV sequence is {0,2,3,1} with slot aggregation |  |  |

Sub-topic 3-5: Test setup for PUCCH for above 10 GHz bands

Issue 3-5-2: Test parameters

- Agreement

    - PUCCH format 0

| Parameter | Test |
| --- | --- |
| Number of UCI information bits | 1 |
| Number of PRBs | 1 |
| First PRB prior to frequency hopping | 0 |
| Intra-slot frequency hopping | N/A for 1 symbol Enabled for 2 symbols |
| First PRB after frequency hopping | The largest PRB index – (Number of PRBs - 1) |
| Group and sequence hopping | neither |
| Hopping ID | 0 |
| Initial cyclic shift | 0 |
| First symbol | 13 for 1 symbol 12 for 2 symbols |
| Antenna configuration | 1x1, 1x2 |
| Propagation condition | NTN-TDLC5-3000 Low |
| Test metric | 1% of DTX to ACK probability 1% of ACK missed detection probability |

    - PUCCH format 1

| Parameter | Test |
| --- | --- |
| Number of information bits | 2 |
| Number of PRBs | 1 |
| Number of symbols | 14 |
| First PRB prior to frequency hopping | 0 |
| Intra-slot frequency hopping | enabled |
| First PRB after frequency hopping | The largest PRB index – (nrofPRBs – 1) |
| Group and sequence hopping | neither |
| Hopping ID | 0 |
| Initial cyclic shift | 0 |
| First symbol | 0 |
| Index of orthogonal cover code (timeDomainOCC) | 0 |
| Antenna configuration | 1x1, 1x2 |
| Propagation condition | NTN-TDLC5-3000 Low |
| Test metric | 1% of DTX to ACK probability 0.1% of NACK to ACK probability 1% of ACK missed detection probability |

    - PUCCH format 2 (ACK missed detection)

| Parameter | Value |
| --- | --- |
| Modulation order | QSPK |
| Starting RB location | 0 |
| Intra-slot frequency hopping | N/A |
| Number of PRBs | 4 |
| Number of symbols | 1 |
| The number of UCI information bits | 4 |
| First symbol | 13 |
| DM-RS sequence generation | NID0=0 |
| Antenna configuration | 1x1, 1x2 |
| Propagation condition | NTN-TDLC5-3000 Low |
| Test metric | 1% of DTX to ACK probability 1% of ACK missed detection probability |

    - PUCCH format 2 (UCI BLER)

| Parameter | Value |
| --- | --- |
| Modulation order | QSPK |
| First PRB prior to frequency hopping | 0 |
| Intra-slot frequency hopping | enabled |
| Frist PRB after frequency hopping | The largest PRB index – (Number of PRBs – 1) |
| Number of PRBs | 9 |
| Number of symbols | 2 |
| The number of UCI information bits | 22 |
| First symbol | 12 |
| DM-RS sequence generation | NID0=0 |
| Antenna configuration | 1x1, 1x2 |
| Propagation condition | NTN-TDLC5-3000 Low |
| Test metric | 1% of BLER |

    - PUCCH format 3

| Parameter | Test 1 | Test 2 |
| --- | --- | --- |
| Modulation order | QPSK |  |
| First PRB prior to frequency hopping | 0 |  |
| Intra-slot frequency hopping | enabled |  |
| First PRB after frequency hopping | The largest PRB index – (Number of PRBs – 1) |  |
| Group and sequence hopping | neither |  |
| Hopping ID | 0 |  |
| Number of PRBs | 1 | 3 |
| Number of symbols | 14 | 4 |
| The number of UCI information bits | 16 | 16 |
| First symbol | 0 | 0 |
| Antenna configuration | 1x1, 1x2 |  |
| Propagation condition | NTN-TDLC5-3000 Low |  |
| Test metric | 1% of BLER |  |

    - PUCCH format 4

| Parameter | Value |
| --- | --- |
| Modulation order | QPSK |
| First PRB prior to frequency hopping | 0 |
| Number of PRBs | 1 |
| Intra-slot frequency hopping | enabled |
| First PRB after frequency hopping | The largest PRB index – (Number of PRBs – 1) |
| Group and sequence hopping | neither |
| Hopping ID | 0 |
| Number of symbols | 14 |
| The number of UCI information bits | 22 |
| First symbol | 0 |
| Length of the orthogonal cover code | n2 |
| Index of the orthogonal cover code | n0 |
| Antenna configuration | 1x1, 1x2 |
| Propagation condition | NTN-TDLC5-3000 Low |
| Test metric | 1% of BLER |

Sub-topic 3-6: Test setup for PRACH for above 10 GHz bands

Issue 3-6-1: Time error tolerance

- Agreement

  - 0.522μ+Tdelay where Tdelay is the largest delay of the propagation channel = 0.06 us

Issue 3-6-2: Requirements under AWGN channel

- Agreement

  - Not define PRACH performance requirements under AWGN channel for above 10GHz bands

Sub-topic 3-7: Test setup for PUSCH with DM-RS bundling for FR1 UL coverage enhancement

Issue 3-7-1: Timing drift

- Agreement

  - Do not model timing drift/frequency drift in the ideal simulation. The impact of timing drift/frequency drift can be considered in the impairment results.

Issue 3-7-2: Antenna configuration

- Agreement

  - Consider both 1Tx1Rx and 1Tx2Rx for PUSCH with DMRS bundling demodulation requirements. Apply the same test applicability for 1T1Rx and 1Tx2Rx performance test defined in TS 38.181.

Issue 3-7-3: Channel model

- Agreement

  - NTN-TDLA100-200

Issue 3-7-4: MCS

- Agreement

  - MCS 4 in Table 1

Issue 3-7-5: Additional DM-RS position

- Agreement

  - pos1

Issue 3-7-7: PUSCH mapping type

- Agreement

  - A and B. Apply the same test applicability for 1T1Rx and 1Tx2Rx performance test defined in TS 38.181.

Issue 3-7-8: Allocation length

- Agreement

  - 14

Issue 3-7-9: PTRS configuration

- Agreement

  - Do not configure

Issue 3-7-10: RV sequence

- Agreement

  - 0,0,0,0

Issue 3-7-13: Other parameters

- Agreement

| Parameter |  | Value |
| --- | --- | --- |
| Transform precoding |  | Disabled |
| HARQ | Maximum number of HARQ transmissions | 4 |
| DM-RS | DM-RS configuration type | 1 |
|  | DM-RS duration | single-symbol DM-RS |
|  | Additional DM-RS position | pos1 |
|  | Number of DM-RS CDM group(s) without data | 2 |
|  | Ratio of PUSCH EPRE to DM-RS EPRE | -3 dB |
|  | DM-RS port | 0 |
|  | DM-RS sequence generation | NID0=0, nSCID =0 |
| Time domain resource assignment | Start symbol | 0 |
| Frequency domain resource assignment | Frequency hopping | Disabled |
| Code block group based PUSCH transmission |  | Disabled |
| Note 1: The effective RV sequence is {0, 2, 3, 1} with slot aggregation. |  |  |

RRM

Topic #1: UL timing requirements in bands above 10 GHz

Issue 1-3: Further relaxation of Te_NTN for PRACH

Online Agreement:

- Define same Te_NTN requirements for all UL channels, i.e. no separate Te_NTN requirement for PRACH

Issue 1-6A: Te_NTN for 60kHz and 120kHz in Case2

Agreement: (ad-hoc agreement)

- For 120kHz of UL SCS in case2, the requirements are applicable only if the ephemeris information be refreshed (i.e. update rate of ephemeris information in SIB19) at least every X seconds.

  - X= [7] s

Issue 1-6B: Te_NTN for 60kHz and 120kHz in Case3

Agreement:

- For 120kHz of UL SCS in case3, Te_NTN [Ts] is X.

    - [10] Ts

    - Further discussion on the side condition is not precluded in maintenance part based on contribution driven.

Issue 1-7: NTA-offset

Online Agreement:

- NTA,offset for FR2-NTN is 0.

Issue 1-12: Applicability of UL timing requirements for PUSCH DMRS bundling

Online Agreement:

- The existing UL timing accuracy requirements apply to UL transmissions in TDW for PUSCH DMRS bundling.

Topic #2: RRM requirements in bands above 10 GHz

Issue 2-7: Measurement gap

Online Agreement:

- For FR2-NTN support, UE is not required to support per-FR gap (e.g. independentGapConfig). FR2-NTN capable UE is not expected to perform measurements on FR1-NTN.

Issue 2-13: UE capability

Online Agreement:

- The following UE capabilities introduced in Rel-17 NR NTN are not applicable for each UE type (Type 1 and Type 2) in FR2-NTN:

  - maxNumber-NGSO-SatellitesWithinOneSMTC-r17

  - parallelMeasurementWithoutRestriction-r17

  - parallelSMTC-r17

  - maxNumber-LEO-SatellitesPerCarrier-r17

  - parallelMeasurementGap-r17

Issue 2-14: Draft reply LS to RAN2 (R4-2400007	/R1-2312553, Response on LS on the system parameters for NTN above 10 GHz)

Online Agreement: (Nokia will draft a reply LS)

- RAN4 to send a reply LS to RAN2 (R4-2400007/R1-2312553, Response on LS on the system parameters for NTN above 10 GHz).

Topic #3: Network verified UE location

Issue 3-2: Measurement period and accuracy requirements on RTD

Agreement: (online agreement)

- Nsample = 1 for UE Rx-Tx measurement period requirements

- Define additionally the single satellite based RTT requirement without MG based on the existing RTT requirements, given that the RTT requirement with MG was already agreed as baseline.

Issue 3-3: Measurement period and accuracy requirements on DL timing drift

Online Agreement:

- No UE requirement on DL timing drift measurement/calculation.

Issue 3-4: Measurement accuracy requirements on UL timing drift

Online Agreement:

- Further discussion in maintenance phase is not precluded based on contribution driven.

  - No new applicability condition for UE Rx-Tx measurement requirements related to amount of variation in the applied TA during measurement period.

Issue 3-5: Other impact on RRM

Online Agreement:

- When UE switches to a new satellite switch with same PCI, and no UE requirement applies. RAN4 can further discuss whether to stop or re-start the measurement in maintenance phase based on contribution driven.

Topic #4: Idle/Inactive mode mobility enhancements

Issue 4-1: TN to NTN cell reselection

Agreement: (ad-hoc agreement)

- Requirement applicability

  - Only inter-frequency cell reselection from TN to NTN only in FR1-NTN

  - Timer-based measurement triggering parts not applicable for cell reselection from TN to NTN

  - The requirements apply provided that UE has valid SIB19

  - UE is not required to ensure having a valid version of SIB19 and the exact time of reacquiring SIB19 is up to UE implementation.

Online Agreement:

- Measurement requirements on inter-frequency cell reselection from NR TN to NTN

      - Kcarrier_TN * Tdetect/measure/evaluate,NR_Inter_TN + i=1Kcarrier_NTNKmulti_SMTC,i*Tdetect/measure/evaluate,NR_Inter_NTN + T_GNSS if the UE does not support the feature for enhanced RRM requirements defined in TS38.306 [14]  or if the enhancedMeasurementLEO-r17 is not enabled, or within Kcarrier_TN * Tdetect/measure/evaluate,NR_Inter_TN + i=1Kcarrier_NTNKmulti_SMTC,i*Tdetect/measure/evaluate,NR_Inter_enh + T_GNSS if the UE supports the feature for enhanced RRM requirements defined in TS38.306 [14]  and the enhancedMeasurementLEO-r17 is enabled.

        - The parameter Kcarrier_TN is the number of NR TN inter-frequency carriers indicated by the serving cell.

        - The parameter Kcarrier_NTN is the number of NR NTN inter-frequency carriers indicated by the serving cell.

        - Tdetect/measure/evaluate,NR_Inter_TN is the NR TN inter-frequency cell re-selection requirement defined in Table 4.2.2.4-1 in TS38.133

        - Tdetect/measure/evaluate,NR_Inter_NTN is the NR NTN inter-frequency cell re-selection requirement defined in Table 4.2C.2.4-1 in TS38.133

  - T_GNSS is TTFF (Time To First Fix) of which value is left undefined in RRM spec. If UE GNSS has been switched ON, T_GNSS can be assumed zero.

    - The note below is to be implemented in RRM requirement spec:

      - the above requirement does not assume UE always performs NTN cell detection/measurement as well as TN cells.

- Implement the requirements for TN-to-NTN cell reselection in IDLE mode in a new subclause under clause 4.2.

- FFS how to implement in CR the impact to the TN-to-TN requirement under this scenario in the maintenance phase.

Updated agreement on top of adhoc agreement:

  - The requirements apply provided that network provides SIB19. UE is not required to ensure having a valid version of SIB19 and the exact time of reacquiring SIB19 is up to UE implementation.

Issue 4-2: NTN to TN cell reselection

Agreement: (ad-hoc agreement)

- Requirement applicability

  - Only inter-frequency cell reselection from NTN in FR1-NTN to TN

  - FFS inter-RAT cell resection

- Measurement requirements on cell reselection from NTN to NR TN (inter-frequency)

  - Remove HST components.

  - Remove HST components if inter-RAT considered in Rel-18

Online Agreement:

- Measurement requirements on cell reselection from NTN to NR TN (inter-frequency intra-RAT)

    - Kcarrier_TN * Tdetect/measure/evaluate,NR_Inter_TN +  i=1Kcarrier_NTNKmulti_SMTC,i*Tdetect/measure/evaluate,NR_Inter_NTN if the UE does not support the feature for enhanced RRM requirements defined in TS38.306 [14]  or if the enhancedMeasurementLEO-r17 is not enabled, or within Kcarrier_TN * Tdetect/measure/evaluate,NR_Inter_TN + Kcarrier_HST * Tdetect/measure/evaluate,NR_Inter_HST + i=1Kcarrier_NTNKmulti_SMTC,i*Tdetect/measure/evaluate,NR_Inter_enh if the UE supports the feature for enhanced RRM requirements defined in TS38.306 [14]  and the enhancedMeasurementLEO-r17 is enabled.

      - The parameter Kcarrier_TN is the number of NR TN inter-frequency carriers indicated by the serving cell, except for the frequency carrier where there is no coverage of that frequency based on the provide TN cell coverage information and UE GNSS position information.

      - The parameter Kcarrier_HST is the number of NR TN inter-frequency carriers which are configured with highSpeedMeasInterFreq-r17 indicated by the serving cell, except for the frequency carrier where there is no coverage of that frequency based on the provide TN cell coverage information and UE GNSS position information.

      - The parameter Kcarrier_NTN is the number of NR NTN inter-frequency carriers indicated by the serving cell.

      - Tdetect/measure/evaluate,NR_Inter_TN is the NR TN inter-frequency cell re-selection requirement defined in Table 4.2.2.4-1 in TS38.133

      - Tdetect/measure/evaluate,NR_Inter_NTN is the NR NTN inter-frequency cell re-selection requirement defined in Table 4.2C.2.4-1 in TS38.133

    - When the distance between the UE and tn-ReferenceLocation is larger than tn-DistanceRadius +50m, the UE is allowed to not perform measurements on the TN frequency in the corresponding area.

- Measurement requirements on cell reselection from NTN to LTE TN (inter-RAT)

    - NEUTRA_carrier * Tdetect/measure/evaluate,EUTRAN

      - The parameter NEUTRA_carrier_HST is the total number of configured E-UTRA carriers indicated to meet high speed requirements in the neighbour frequency list, except for the frequency carrier where there is no coverage of that frequency based on the provide TN cell coverage information and UE GNSS position information.

      - The parameter NEUTRA_carrier is the number of EUTRA TN carriers indicated by the serving cell, except for the frequency carrier where there is no coverage of that frequency based on the provide TN cell coverage information and UE GNSS position information.

    - When the distance between the UE and tn-ReferenceLocation is larger than tn-DistanceRadius +50m, the UE is allowed to not perform measurements on the TN frequency in the corresponding area.

Issue 4-3: NTN to NTN time-based measurement initiation for cell reselection in earth-moving cell

Agreement (online on Tuesday):

- For companies not supporting the moderator’s WF, to have offline discussion with other companies. If consensus on any other compromised alternative can be achieved, we can go with that alternative. If not, the moderator’s WF will be agreed on Thursday.

Online agreement:

- For time-based NTN to NTN cell reselection in earth-moving cell, reuse the existing RRC idle/inactive mode requirements (4.2C and 5.1C) referring to ‘t-service’.

  - Note: “UE shall start measurement of the neigbhor cells indicated by the serving cell before t-Service is reached according to the requirements” is already stated in the existing requirements.

Issue 4-4: NTN to NTN location-based measurement initiation for cell reselection in earth-moving cell

Agreement: (online agreement)

- For location triggered cell reselection measurement for earth moving cell, a margin of X meters for determining the distance between UE and reference location is added. X = [80]m

Topic #5: Connected mode mobility enhancements

Issue 5-1: NTN to NTN RACH-less (C)HO

Online Agreement: (f/u can be through CRs in the future meetings)

- For RACH-less HO,

  - on PRACH in TIU

    - Leave TIU as is. RAN4 to add back PRACH to TIU if supported by RAN2 spec in maintenance phase, e.g.

      - PRACH if TA timer is not running and there is no PUCCH SR

      - PRACH if no valid configured grant based PUSCH is found

  - Remove SR on PUCCH from TIU

    - RAN4 to add back it to TUE if supported by RAN2 spec in maintenance phase.

- For RACH-less CHO,

  - The requirement for time-based CHO can be the baseline, with the following modification on TIU

    - For combination of RACH-less handover with time-based conditional handover, TIU can be a configured grant based PUSCH, dynamic grant based PUSCH, SR on PUCCH, according to NW configuration and scheduling.

Issue 5-2-C: Common aspects for ‘Hard’ and ‘Soft’ Satellite switch

Agreement: (ad-hoc agreement)

- Decide a specific value for Tprocessing time

  - 10ms

- Side condition for the requirement applicability

  - the target cell Es/Iot ≥ -2 dB

Issue 5-2-H1: (‘Hard’ Satellite switch) Separate link switch time instances for UL and DL

Online Agreement:

- Do not define separate starting points for UL and DL for hard switch

Issue 5-2-H2: (‘Hard’ Satellite switch) Interruption time

Online Agreement:

- Starting point of the interruption time

  - t-Service

- Tsearch

  - Tfirst_SSB [ms], where Tfirst_SSB is the time to the end of the first complete SSB burst indicated by

    - SMTC of serving cell + ssb-TimeOffset + PDD propagation difference

- TIU

  - The interruption uncertainty in acquiring the first UL transmission resource, which can be a configured grant based PUSCH, dynamic grant based PUSCH, SR on PUCCH, according to NW configuration and scheduling, or PRACH if TA timer is not running and there is no PUCCH SR

  - Note: Anything not compliant with RAN2 spec, if identified, will be removed.

- From T-service until the satellite switch completion, the UE is allowed to skip measurements other cells and satellites than the target satellite

Issue 5-2-S1: (‘Soft’ Satellite switch) RAN2 LS on soft satellite switch

Agreement: (ad-hoc agreement – details for LS reply is separately discussed/approved, ledy by Apple)

- It is feasible that a soft satellite switch capable UE can perform downlink synchronization with the target NGSO satellite and keep the connection (DL and UL) with the source NGSO satellite simultaneously under the following conditions.

  - Only if SSBs from the two satellites are spaced apart from each other at least by [1 OFDM symbol] in the time domain at UE Rx side.

- [If the UE not capable of parallelMeasurementWithoutRestriction-r17 then scheduling restriction shall be expected within the duration from Tstart to T service.]

Agreement:

Further discuss on the solutions of alleviating the scheduling restriction problem can be further discussed in maintenance phase.

Issue 5-2-S2: (‘Soft’ Satellite switch) Interruption time

Agreement: (Needs online discussion)

- The starting point of the downlink synchronization time/interruption time.

  - Between t-serviceStart and t-Service, the exact starting time is up to UE implementation

- The starting point of the interruption time.

  - t-Service

- Online Agreement: Satellite switch latency Requirement

  - If t-Service – t-serviceStart >= Tsearch + T∆ + Tmargin and UE is able to perform downlink synchronization with the target NGSO satellite and keep the connection (DL and UL) with the source NGSO satellite simultaneously

    - Satellite switch ending pint is no later than is Tprocessing + TIU from t-Service

  - Otherwise

    - Satellite switch latency ending pint is no later than Tsearch + T∆ + Tmargin + Tprocessing + TIU from t-serviceStart

  - Interruption is allowed only after t-Service

Agreement:

- Satellite switch delay (Tsoft-switch), from t-serviceStart to the time instance for the first UL transmission to the target satellite, is defined as below:

  - Tsoft-switch = max(t-Service - t-serviceStart, Tsearch + T∆ + Tmargin) + Tprocessing + TIU

- ‘The time instance for the first UL transmission to the target satellite’ is no earlier than t-Service.

Online Agreement:

- Tsearch

  - Tfirst_SSB [ms], where Tfirst_SSB is the time to the end of the first complete SSB burst indicated by

    - SMTC of serving cell + ssb-TimeOffset + PDD propagation difference

- TIU (ending point of interruption is at TIU)

  - The interruption uncertainty in acquiring the first UL transmission resource, which can be a configured grant based PUSCH, dynamic grant based PUSCH, SR on PUCCH, according to NW configuration and scheduling, or PRACH if TA timer is not running and there is no PUCCH SR

  - Note: Anything not compliant with RAN2 spec, if identified, will be removed.

- T∆: Same as the existing requirements

- Tmargin: Same as the existing requirements

- Further discuss whether UE is allowed to skip or deprioritize measurements on the serving cell and neighbor cells from T-Start in maintenance phase

Issue 5-3: NTN to NTN time and location-based trigger CHO enhancements

Online Agreement:

- For NTN to NTN time or location only-based trigger CHO enhancements, the existing conditional CHO requirement defined in 6.1C.2.2 (DCHO = TRRC + TEvent_DU + Tmeasure + Tinterrupt + TCHO_execution, Tinterrupt = Tprocessing + TIU + T∆ + Tmargin) is reused with the following updates:

  - TEvent_DU is the delay uncertainty which is the time from when the UE successfully decodes a conditional handover command until the time (condition T1-1) or location condition (both condition D1-1 and condition D1-2) is fulfilled.

  - Remove Tmeasure

  - Add Tsearch to Tinterrupt, i.e. Tinterrupt = Tprocessing + TIU + T∆ + Tmargin+ Tsearch, and the definition of Tsearch is the same as the existing one defined in [6.1C.1.2]

Topic #6: Performance requirements

Issue 6-1: Configuration of test cases

Agreement:

- Strive to reuse Rel-17 NR NTN test setup for satellite specific parameters. Any changes, if needed/identified for FR2-NTN, can be considered.

Issue 6-2: NTN bands above 10 GHz

Agreement:

- For FR2-NTN Type 1 and Type 2 UEs, the below are baseline. Type 1 and Type 2 UEs can have different sets of test cases.

  - RRC Idle and Inactive mobility in intra-satellite scenario

  - UL timing accuracy

  - L1-RSRP

  - RLM

  - L3 measurements in intra-satellite scenario

  - Intra-satellite Handover

  - Blind inter-satellite Handover

  - For relative accuracy for intra-frequency measurement, FFS whether to define requirements for intra-sat only based on the assumption of same Rx beam.

Issue 6-3: NTN bands below 10 GHz

Agreement:

- For FR1-NTN test cases, the below are baseline.

- Network verified UE location

- NTN-TN cell reselection

- NTN to NTN time-based measurement initiation for cell reselection in earth-moving cell, only for satellite switch

- NTN to NTN location-based measurement initiation for cell reselection in earth-moving cell, for cell switch

- NTN to NTN RACH-less (C)HO

- NTN to NTN Satellite switching without PCI change

  - Hard switch

    - RACH based

    - RACH-less

  - soft switch

    - RACH based

    - RACH-less

- NTN to NTN time-based trigger CHO enhancements

- NTN to NTN location- based trigger CHO enhancements

Agreement:

- For network verified UE location,

- For accuracy requirement, re-use the TN accuracy requirements, including both baseband estimation accuracy and RF calibration margin, and side conditions with Nsample = 1

- Existing report mapping for UE and gNB Rx-Tx are re-used for NW verified location

#### 2.4.2	Remaining Open issues

UE RF

Issue 2-1: The minimum peak EIRP and minimum output power for VSAT

Open issues:

- Further discuss the minimum output power requirements

Issue 2-2: Maximum input power for NTN VSAT

For type 3, for the maximum input power requirement, for Ka-band VSAT, only to define the requirement up to [16/64QAM].

- FFS on the coding rate when defining the FRC configuration for [16/64QAM] maximum input power.

- FFS on the value for maximum input power level.

- Note: for 64QAM modulation order, the lower orbits compared with 600KM might be considered .

For type 1/2 capable of connecting with both GSO and LEO, for the maximum input power requirement, for Ka-band VSAT, only to define the requirement up to [16/64QAM] under the LEO assumption as maximum input power

- FFS on the coding rate when defining the FRC configuration for [16/64QAM/] maximum input power.

- FFS on the value for maximum input power level.

For type 4/5 capable of connecting with GSO, for the maximum input power requirement, for Ka-band VSAT, only to define the requirement up to [16/64QAM/] under the GSO assumption as maximum input power

- FFS on the coding rate when defining the FRC configuration for [16/64QAM/] maximum input power.

- FFS on the value for maximum input power level.

BS RF/Demod

Issue 3-5: UE ACS

Further investigate and check the current TN FR2 ACS test methodology/configuration and conclude a single ACS value from Option 1 and Option 2 in the next meeting

- Option 1: [27.5]dBc

- Option 2: [23-28]dBc

NOTE 1:              At the time of this 3GPP co-existence study, there is no TN band defined or planned near 17 GHz. The parameters are derived based on 3GPP coexistence scenarios in which a TN system is simulated to be operating in the band directly adjacent to the proposed NTN system as well as technical assumptions that may or may not be applicable in practice. The results of the study are not intended to address coexistence issues from a regulatory standpoint.

NOTE 2:             There are existing non-3GPP VSAT UE operating in Ka band at present and will likely continue operating in the future, with ACS performance lower than the values proposed.

NOTE 3:              Additional solutions could be further considered to address coexistence issues if and when TN is deployed in 17 GHz.

[Editor’s Note]

For a better reading, latest agreement/WF of Issue 3-2 to Issue 3-5 are summarized in the table below for reference.

|  | SAN |  | UE |  |
| --- | --- | --- | --- | --- |
|  | GEO | LEO | Fixed | Mobile |
| ACLR (dBc) | 12 | 12 | 14 | 14 |
| ACS (dBc) | 18 | 24 | [See Issue 3-5]1, 2, 3 | [See Issue 3-5]1, 2, 3 |
| NOTE 1: At the time of this 3GPP co-existence study, there is no TN band defined or planned near 17 GHz. The parameters are derived based on 3GPP coexistence scenarios in which a TN system is simulated to be operating in the band directly adjacent to the proposed NTN system as well as technical assumptions that may or may not be applicable in practice. The results of the study are not intended to address coexistence issues from a regulatory standpoint. NOTE 2: There are existing non-3GPP VSAT UE operating in Ka band at present and will likely continue operating in the future, with ACS performance lower than the values proposed. NOTE 3: Additional solutions could be further considered to address coexistence issues if and when TN is deployed in 17 GHz. |  |  |  |  |

For performance part:

- Specify RRM performance requirements and test cases

- Specify UE demodulation and CSI reporting requirements

- Specify satellite access node demodulation requirements

- Specify satellite access node conformance tests

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

## 4.1	RAN1

RAN1#116 meeting, Athens, Greece, Feb 26 – Mar 1, 2024

- R1-2400353	discussion	Remaining issue on NR-NTN	ZTE

- R1-2400587	discussion	Discussion on maintenance on NR NTN enhancements	OPPO

- R1-2400532	discussion	Discussion on remaining issues in NR NTN enhancements	xiaomi

- R1-2400224	discussion	Maintenance on Rel-18 NR NTN	vivo

- R1-2400713	discussion	Maintenance on NR NTN enhancements	Samsung

- R1-2400995	discussion	On Remaining Issue of Uplink Coverage Enhancement	Apple

- R1-2400976	discussion	On maintenance of NR NTN enhancements	Ericsson

- R1-2400970	discussion	Open aspects related to Rel-18 maintenance for NR over NTN	Nokia, Nokia Shanghai Bell

- R1-2401096	discussion	Maintenance of NR NTN enhancements	NTT DOCOMO, INC.

- R1-2401764	other	Session notes for 8.10 (Maintenance on NR NTN enhancements)	Ad-Hoc Chair (Huawei)

- R1-2401669	discussion	Discussion on FR2-NTN aspects at RAN1#116, second round	Moderator (Nokia)

- R1-2401748	LS out	Reply LS on Satellite Switch with Resync	Moderator (Apple)

- R1-2401846	discussion	Discussion on FR2-NTN aspects at RAN1#116, third round	Moderator (Nokia)

- R1-2401813	LS out	DRAFT Reply LS on UE capability to support DMRS bundling for GSO and NGSO	Ericsson

- R1-2401814	LS out	Reply LS on UE capability to support DMRS bundling for GSO and NGSO	RAN1, Ericsson

- R1-2401377	discussion	Maintenance of coverage enhancement for NR NTN	Huawei, HiSilicon

- R1-2401422	discussion	Maintenance on NR NTN enhancements	Qualcomm Incorporated

- R1-2401167	discussion	Maintenance on coverage enhancement for NR NTN	Sharp

- R1-2401498	discussion	Summary #1 on 8.10 Coverage enhancement for NR NTN	Moderator (NTT DOCOMO)

- R1-2401499	discussion	Summary #2 on 8.10 Coverage enhancement for NR NTN	Moderator (NTT DOCOMO)

- R1-2401535	discussion	Moderator summary #1 on remaining issues for RACH-less handover	Moderator (Samsung)

- R1-2401537	discussion	FL Summary #1: Maintenance on Network verified UE location for NR NTN	Moderator (Thales)

- R1-2401538	discussion	FL Summary #2: Maintenance on Network verified UE location for NR NTN	Moderator (Thales)

- R1-2401539	discussion	FL Summary #3: Maintenance on Network verified UE location for NR NTN	Moderator (Thales)

- R1-2401540	discussion	Discussion on FR2-NTN aspects at RAN1#116, first round	Moderator (Nokia)

- R1-2401609	discussion	Moderator summary of Reply LS to R1-2400009 (LS on RAN2 agreements for satellite switch with resync)	Moderator (Apple)

- R1-2401610	LS out	Draft Reply LS on Satellite Switch with Resync	Moderator (Apple)

## 4.2	RAN2

RAN2#125 meeting, Athens, Greece, Feb 26 – Mar 1, 2024

- R2-2400085	LS in	Response to “Reply LS on the service requirement of restricting satellite access RAT type” (S2-2401650; contact: Vodafone)	SA2

- R2-2400036	LS in	LS on OAM requirements for UE location verification (R3-238056; contact: CATT)	RAN1

- R2-2400068	LS in	Reply LS on the service requirement of restricting satellite access RAT type (S1-233296; contact: Apple)	SA1

- R2-2400061	LS in	LS on NTN VSAT capability (R4-2321975; contact: ZTE)	RAN4

- R2-2400062	LS in	LS on UE capability to support DMRS bundling for GSO and NGSO (R4-2321976; contact: Ericsson)	RAN4

- R2-2400054	LS in	LS on Handover Times for NTN UEs with mechanically steered beams in FR2-NTN (R4-2321576; contact: Nokia)	RAN4

- R2-2400033	LS in	LS on NR-NTN TP for TS 38.300 (R1-2312681; contact: Thales	RAN1

- R2-2400045	LS in	Reply LS on NW verified UE location failure during cell change (R3-238024; contact: Qualcomm)	RAN3

- R2-2400711	discussion	RIL List on 37.355 for NR NTN	CATT

- R2-2400712	CR	Correction on NR NTN in TS 37.355	CATT

- R2-2400609	CR	Miscellaneous Corrections in 38.304	ZTE Corporation, Sanechips

- R2-2400534	discussion	Consideration on VSAT support requested in R4-2321975	ZTE Corporation, Sanechips

- R2-2401410	CR	Rapporteur input R18 NR NTN RRC	Ericsson

- R2-2401411	discussion	Rapporteur input R18 NR NTN RRC RIL	Ericsson

- R2-2401449	LS out	Draft LS response on Handover delay in FR2 NTN with mechanically steered beams	Nokia

- R2-2401403	draftCR	Corrections to stage 2 for NR NTN R18	Ericsson

- R2-2401282	CR	Correction to Stage 2 on NTN mobility	Huawei, HiSilicon

- R2-2401513	CR	Correction to Stage 2 on NTN mobility	Huawei, HiSilicon

- R2-2401462	discussion	Miscellaneous Stage 2 corrections for NR NTN	Samsung

- R2-2400771	draftCR	38.300 corrections for network verified UE location	Nokia, Nokia Shanghai Bell

- R2-2400772	discussion	On combining CHO and RACH-less	Nokia, Nokia Shanghai Bell

- R2-2400535	discussion	[RILH005,H400] Consideration on location-based CHO remaining issues	ZTE Corporation, Sanechips

- R2-2400536	discussion	Inclusion of NTN-Config for PCI unchanged	ZTE Corporation, Sanechips

- R2-2400537	discussion	Inclusion of Msg4 ACK repetition parameters	ZTE Corporation, Sanechips

- R2-2400538	discussion	[RILH001]Discussion on the switch timing for soft-switch case	ZTE Corporation, Sanechips

- R2-2400808	discussion	Issues on condEventD2 and RACH-less HO	Samsung

- R2-2400809	discussion	Issues on satellite switch with PCI unchanged and RIL S481	Samsung

- R2-2400802	discussion	RRC corrections for NTN	InterDigital

- R2-2400500	discussion	Open Issues on the Satellite Switch with Resynchronization	Google Inc.

- R2-2400501	discussion	Provision of the TN PLMN ID in an NTN Cell	Google Inc.

- R2-2400497	discussion	Discussion on open issue for NTN CHO	LG Electronics France

- R2-2400498	discussion	Discussion on open issue for satellite swithcing with re-sync	LG Electronics France

- R2-2400481	discussion	The remaining issues of satellite switch of re-sync	TCL

- R2-2400992	discussion	[H015] Start and stop condition of T430	Huawei, HiSilicon

- R2-2401005	discussion	[O600] Discusssion on TN cell broadcasting NTN info	OPPO

- R2-2401006	discussion	[O601] Discussion on location-based CHO for earth moving cells	OPPO

- R2-2401007	discussion	[O602] Discussion on unchanged PCI	OPPO

- R2-2400937	discussion	Open issues on satellite switch with unchanged PCI	Apple

- R2-2400938	discussion	Open issues on NR NTN Enhancements	Apple

- R2-2400852	discussion	RIL Q571 and H792 on issue of serving satellite change	Qualcomm Incorporated

- R2-2400853	discussion	DL sync and switch time in Satellite switch with re-sync	Qualcomm Incorporated

- R2-2400855	discussion	RACH-less satellite switch with resync	Qualcomm Incorporated

- R2-2400892	discussion	[K003] Discussion on satellite switch triggering	ASUSTeK

- R2-2400869	discussion	Discussion on configuration of ntn-cg-RACH-less-RetransmissionTimer	LG Electronics Inc.

- R2-2401084	discussion	[C606] Further discussion on CHO in EMC	CATT, Thales, vivo, Samsung, Ericsson, Nokia, Nokia Shanghai Bell, Huawei, HiSilicon, ITL, OPPO

- R2-2401183	discussion	On first UL transmission for unchanged PCI RIL H001	Nokia, Nokia Shanghai Bell

- R2-2401134	discussion	Considerations on left issues on EMC CHO	CMCC

- R2-2401135	discussion	Considerations on left issues on PCI unchanged	CMCC

- R2-2400182	discussion	Consideration of remaining open issues of NTN	China Telecom

- R2-2400695	discussion	[H001] Discussion on unchanged PCI	Huawei, HiSilicon

- R2-2400696	discussion	[H005][H004][H008] Event D2 for earth-moving cell	Huawei, HiSilicon

- R2-2400697	discussion	[H792] Measurement results reporting for unchanged PCI cell	Huawei, HiSilicon

- R2-2400698	discussion	[H010][O602][C603] Discussion on ssb-TimeOffset	Huawei, HiSilicon

- R2-2400699	discussion	[H791] SMTC for measuring unchanged PCI cell	Huawei, HiSilicon

- R2-2400700	discussion	[H790] Applicable events for unchanged PCI cell	Huawei, HiSilicon

- R2-2400701	discussion	[H062] SIB19 acquisition after satellite switching	Huawei, HiSilicon

- R2-2400702	discussion	[H400] Correction to CondEvent D2	Huawei, HiSilicon

- R2-2400703	discussion	CHO configuration in satellite switching	Huawei, HiSilicon

- R2-2400670	discussion	Further Thoughts on CHO in EMC [C606]	Nokia, Nokia Shanghai Bell

- R2-2400122	discussion	[V503] Remaining Issues on Location Based CHO for Moving Cell	vivo

- R2-2400123	discussion	Remaining Issues on Satellite Switch with Re-sync	vivo

- R2-2400124	discussion	[V507] Clarification on RACH-less CG Periodicity	vivo

- R2-2400309	discussion	[H009] NTN coverage enhancement implementation in RRC	Huawei, HiSilicon

- R2-2400248	discussion	Discussion on leftover open issues of TS 38.331	CATT

- R2-2400249	discussion	[C604] [C622] On parameter applicability to CG RACH-less HO in NR NTN	CATT

- R2-2400250	discussion	[C619] On serving cell configuration for EMC CHO	CATT

- R2-2400251	discussion	Discussion on Remaining Open Issue for Unchanged PCI Mechanism (H001)	CATT, Huawei, HiSilicon, CMCC

- R2-2400195	discussion	[H063] RACH-based satellite switching with re-sync	Huawei, HiSilicon, CATT, CMCC

- R2-2401256	discussion	Open issues on location based CHO	ITL

- R2-2401258	discussion	Open issues on satellite switching with re-sync	ITL

- R2-2401393	discussion	Remaining issues on NR NTN Enhancements	Sequans Communications

- R2-2401400	discussion	Remaining issue on soft satellite switch with re-sync	Ericsson

- R2-2401281	discussion	Discussion on MAC behaviours related to RACH-less HO and unchanged PCI	Huawei, HiSilicon

- R2-2400125	discussion	Remaining Issues on PUCCH Repetition	vivo

- R2-2400871	discussion	Indication for HARQ feedback for RACH-less handover	LG Electronics Inc.

- R2-2400881	discussion	Discussion on corrections for RACH-less handover without retransmission timer	NEC

- R2-2400882	discussion	Discussion on remaining issues of RACH-less handover for NTN	NEC

- R2-2400939	discussion	Clarification on UE operation upon TATimer expiry during RACH-less HO	Apple

- R2-2400803	discussion	MAC corrections for NTN	InterDigital

- R2-2400810	discussion	Corrections on NTN MAC issues	Samsung

- R2-2401000	discussion	Discussion on PUCCH enhancement for Msg4 HARQ-ACK in NR NTN	OPPO

- R2-2400854	discussion	RIL Q638 on FR2 in NTN	Qualcomm Incorporated

- R2-2400587	discussion	Discussion on the measurement rules for cell re-selection	ETRI

- R2-2401277	discussion	Open issues on GNSS enhancements	Huawei, HiSilicon

- R2-2401278	discussion	Remaining issues on discontinous coverage	Huawei, HiSilicon

- R2-2401401	discussion	R18 IoT NTN GNSS extension	Ericsson

- R2-2401409	discussion	Remaining issue on switch procedure for satellite switch with re-sync	Ericsson

- R2-2401404	discussion	Remaining issue on VSAT UEs	Ericsson

## 4.3	RAN3

RAN3#125 meeting, Athens, Greece, Feb 26 – Mar 1, 2024

- R3-240125	CR	Correction for NR NTN early data forwarding and data discarding	NEC

- R3-241030	CR	Corrections on NR NTN	NEC, Samsung

- R3-240634	CR	Correction on textual description of Downlink RAN Early Status Transfer procedure	ZTE

- R3-241036	CR	Correction on textual description of Downlink RAN Early Status Transfer procedure	ZTE

- R3-240635	CR	Correction on textual description of MME Early Status Transfer procedure	ZTE

- R3-241037	CR	Correction on Time-based HO over S1	ZTE, CATT, Nokia, Nokia Shanghai Bell

- R3-240501	CR	Correction to S1AP Time Based Handover Information IE	CATT, Nokia, Nokia Shanghai Bell

- R3-240520	CR	Correction to X2AP Conditional Handover Time Based Information IE	CATT, Nokia, Nokia Shanghai Bell

- R3-241038	CR	Correction to X2AP Conditional Handover Time Based Information IE	CATT, Nokia, Nokia Shanghai Bell

- R3-241182	CR	Correction to X2AP Conditional Handover Time Based Information IE	CATT, Nokia, Nokia Shanghai Bell, ZTE, Qualcomm Incorporated

- R3-240436	CR	Correction to the NGAP Time Based Handover Information IE	Nokia, Nokia Shanghai Bell, CATT

- R3-240437	CR	Correction to the XnAP Conditional Handover Time Based Information IE	Nokia, Nokia Shanghai Bell, CATT

- R3-240636	CR	Correction on Handover Window Start of Time-based HO	ZTE

- R3-240637	CR	Correction on Handover Window Start of Time-based CHO	ZTE

- R3-240532	draftCR	Correction of timer-based conditional handover for NR NTN	Huawei

- R3-241049	draftCR	Correction of timer-based conditional handover for NR NTN	Huawei

- R3-240434	discussion	Discussion on the support for HO with location-based trigger condition	Nokia, Nokia Shanghai Bell

- R3-240435	draftCR	Clarification on the support for NG-HO with Location-based Trigger Condition	Nokia, Nokia Shanghai Bell

- R3-240083	draftCR	Clarification for NTN on MBS and Disaggregated gNB	Qualcomm Incorporated

- R3-240084	draftCR	Clarification for NTN on MBS and Disaggregated gNB	Qualcomm Incorporated

- R3-240245	CR	ASN.1 review to 38.413 for NTN	Samsung

- R3-240534	CR	Correction of E-RABs Subject To DL Discarding for IoT NTN	Huawei

- R3-240535	CR	Correction of presence of DL Discarding	Huawei

- R3-240220	CR	ASN.1 and tabular alignment for NR NTN	CATT, ZTE, Nokia, Nokia Shanghai Bell, China Telecom

## 4.4	RAN4

RAN4#110 meeting, Athens, Greece, Feb. 26 – Mar. 1, 2024:

- R4-2400039	Updated co-existence simulation result for above 10GHz bands	CATT

- R4-2400040	Further discussion on Co-existence simulation result for above 10GHz bands	CATT

- R4-2400041	Further discussion on SAN RF requirements for above 10GHz bands	CATT

- R4-2400042	Discussion on SAN RF conformance testing requirements for above 10GHz bands	CATT

- R4-2400043	Further discussion on SAN demodulation requirements for above 10 GHz bands	CATT

- R4-2400123	Discussion on NTN RRM requirements in above 10GHz bands	CATT

- R4-2400124	Reply LS on the system parameters for NTN above 10 GHz	CATT

- R4-2400125	Reply LS on satellite switch with resync	CATT

- R4-2400219	On NTN mobility and service continuity enhancements	China Telecom

- R4-2400223	Further discussion on coexistence study between TN and NTN above 10GHz bands	Qualcomm Incorporated

- R4-2400253	NR NTN SAN demodulation disussion	Nokia, Nokia Shanghai Bell

- R4-2400254	NR NTN UE demodulation disussion	Nokia, Nokia Shanghai Bell

- R4-2400285	Discussions on NTN UE Tx RF requirements	Samsung

- R4-2400286	draftCR to TS 38.101-5 sub-clause 9.2.1	Samsung

- R4-2400461	On UE demod requirements for NR NTN enhancement	Apple

- R4-2400484	On NR-NTN RRM requirements in above 10 GHz bands	Apple

- R4-2400485	On mobility and service continuity for eNTN	Apple

- R4-2400486	Reply LS on RAN2 agreements for satellite switch with resync	Apple

- R4-2400509	Regulatory Analysis of the Ku Band  	Intelsat

- R4-2400510	Ku Band Standardization: Topics on Coexistence Studies 	Intelsat

- R4-2400511	Motivation to support mobile VSAT in NGSO deployment scenarios	Eutelsat Group

- R4-2400516	Regulatory status of NTN in bands above 10 GHz post WRC-23	Eutelsat Group

- R4-2400712	VSAT device type reference architecture and requirements	Qualcomm Incorporated

- R4-2400713	(NR_NTN_enh-Core) draft CR clarifications for the FCC requirements	Qualcomm Incorporated

- R4-2400735	[NR_NTN_enh-Perf]Discussion on the performance requirements for NR NTN enhancements	Qualcomm India Pvt Ltd

- R4-2400736	[NR_NTN_enh-Perf]Simulation results for NR NTN enhancements	Qualcomm India Pvt Ltd

- R4-2400760	Topic summary for [110][224] NR_NTN_enh	Moderator (Qualcomm)

- R4-2400846	(NR_NTN_enh-Core) Discussion on the LS from RAN2 and RRM core requirement for NR NTN mobility enhancements	CMCC

- R4-2400943	Discussion on RRM requirements for NR NTN UE in above 10GHz bands	LG Electronics Inc.

- R4-2400944	Discussion on NTN service continuity enhancement	LG Electronics Inc.

- R4-2401016	Discussion on RRM requirements for NTN above 10 GHz bands and other enhancement	MediaTek inc.

- R4-2401017	Discussion on RRM requirements for NR NTN mobility enhancement	MediaTek inc.

- R4-2401089	Topic summary for [110][130] NR_NTN_enh_UERF	Moderator(ZTE)

- R4-2401116	Big CR on TS38.101-5 for UE RF Requirements	Samsung Electronics France SA

- R4-2401118	CR on TR38.863 Addition of simulation assumptions in above 10GHz	Samsung Electronics, Thales

- R4-2401192	Discussion on RRM requirements for NTN bands above 10GHz	xiaomi

- R4-2401193	Discussion on Network verified UE location	xiaomi

- R4-2401194	Discussion on NTN-TN and NTN-NTN mobility and service continuity enhancements	xiaomi

- R4-2401402	Discussion on NR NTN enhancement SAN demodulation requirements	Ericsson

- R4-2401403	Simulation results for NR NTN enhancement SAN demodulation requirements	Ericsson

- R4-2401497	Discussion on remain issues for NR-NTN RRM requirements in above 10 GHz bands	vivo

- R4-2401498	Discussion on remain issues for NTN-NTN mobility enhancements	vivo

- R4-2401499	Discussion on RRM impact on Network verified UE location in NTN	vivo

- R4-2401500	Draft CR on RRC_CONNECTED state mobility for NTN	vivo

- R4-2401501	Draft CR on cell reselection requirements for NTN-NTN mobility	vivo

- R4-2401556	On UE demodulation requirement for NR NTN enhancement	Ericsson

- R4-2401557	Simulation results for NR NTN enhancement UE demodulation requirement	Ericsson

- R4-2401565	Draft CR on title header for enhanced NR_ARFCN	LG Electronics Finland

- R4-2401579	View on BS demodulation requirements for NTN enhancement	Samsung

- R4-2401596	RRM requirements in above 10 GHz bands	Ericsson

- R4-2401597	Network verified UE location	Ericsson

- R4-2401598	NTN-TN and NTN-NTN mobility and service continuity enhancements	Ericsson

- R4-2401599	RRM performance requirements for NTN	Ericsson

- R4-2401716	Discussion on general issues for demodulation requirements for NR NTN enhancements	Huawei,HiSilicon

- R4-2401717	Discussion on SAN demodulation requirements for NR NTN enhancements	Huawei,HiSilicon

- R4-2401718	Discussion on UE demodulation requirements for NR NTN enhancements	Huawei,HiSilicon

- R4-2401719	Simulation assumption on demodulation requirements for NR NTN enhancements	Huawei,HiSilicon

- R4-2401821	Discussion on NR-NTN deployment in above 10GHz bands	ZTE Corporation

- R4-2401822	Discussion on NTN-TN and TN-NTN mobility	ZTE Corporation

- R4-2401830	Reply LS to RAN1 on the system parameters for NTN above 10GHz	ZTE Corporation

- R4-2401963	(NR_NTN_enh–Core) Modify the section number for Tmeasure in handover delay.	ZTE

- R4-2401976	Revised NR NTN enhancement workplan	NTT DOCOMO, INC.

- R4-2402060	Discussion on simulation conclusion for Ka band NTN UE ACS	Huawei, HiSilicon

- R4-2402061	Draft CR for 38.101-5 to introduce clause 10.1~10.3	Huawei, HiSilicon

- R4-2402062	Discussion on Tx requirement for Ka band NTN UE	Huawei, HiSilicon

- R4-2402063	Discussion on Rx requirement for Ka band NTN UE	Huawei, HiSilicon

- R4-2402064	CR for 38.101-5 to introduce Phase continuity requirements for NTN UE DMRS bundling	Huawei, HiSilicon

- R4-2402192	Discussion on RRM requirements for NTN in Ka band	Huawei, HiSilicon

- R4-2402193	draftCR on measurement requirements for NTN in Ka band	Huawei, HiSilicon

- R4-2402194	draftCR for RRM impacts of DMRS bundling	Huawei, HiSilicon

- R4-2402195	Discussion on RRM requirements for NW verified location	Huawei, HiSilicon

- R4-2402196	Discussion on mobility enhancements in NTN	Huawei, HiSilicon

- R4-2402197	draftCR on requirements for satellite switch with re-sync	Huawei, HiSilicon

- R4-2402198	Discussion on performance requirements for Rel-18 NTN	Huawei, HiSilicon

- R4-2402314	Response LS on the systems parameters for NTN above 10 GHz	Ericsson

- R4-2402327	NTN enhancement - further investigation on coexistence	Ericsson

- R4-2402328	NTN enhancement: Running CR to TS 38.108 NTN Ka-band	Ericsson

- R4-2402329	NTN enhancement: draft CR to TS 38.101-5 NTN Ka-band - clauses 9.2.3	Ericsson

- R4-2402330	NTN enhancement: draft CR to TS 38.101-5 NTN Ka-band - clauses 10.7	Ericsson

- R4-2402331	NTN enhancement: VSAT spurious emission	Ericsson

- R4-2402332	NTN enhancement: draft CR to TS 38.101-5 NTN Ka-band - Tx spurious	Ericsson, Thales

- R4-2402382	Timing considerations and LS reply to RAN1 on FR2-NTN.	Nokia, Nokia Shanghai Bell

- R4-2402383	Discussion on the required modifications on Rx-Tx time difference for NTN	Nokia, Nokia Shanghai Bell

- R4-2402384	Considerations on Satellite Switching with re-sync	Nokia, Nokia Shanghai Bell

- R4-2402385	Test cases scope and configuration for NTN enhancements	Nokia, Nokia Shanghai Bell

- R4-2402485	Discussion on RRM requirements for NR-NTN UEs in above 10GHz bands	Samsung

- R4-2402486	Discussion on RRM requirements for NTN-NTN and NTN-TN mobility	Samsung

- R4-2402487	Discussion on RRM performance part for Rel-18 NTN	Samsung

- R4-2402488	Draft CR on VSAT UE timing requirements for NTN in above 10GHz	Samsung

- R4-2402496	Draft CR to 38.101-5 on DMRS bundling for FR1	Ericsson

- R4-2402497	Draft CR to 38.101-5 on DMRS bundling for FR2	Ericsson

- R4-2402520	Further discussion on SAN RF requirements for NTN in Ka-band	ZTE Corporation

- R4-2402521	Further discussion on UE Tx RF requirements for NTN in Ka-band	ZTE Corporation

- R4-2402522	Further discussion on UE Rx RF requirements for NTN in Ka-band	ZTE Corporation

- R4-2402523	Joint contribution for NTN VSAT RF requirements in Ka-band	ZTE Corporation , Thales

- R4-2402524	Draft CR to TS 38.108  Clause 10.6  OTA out-of-band blocking	ZTE Corporation

- R4-2402525	Draft CR to TS 38.108 Clause 10.7 OTA in-channel selectivity	ZTE Corporation

- R4-2402526	Draft CR to TS 38.101-5 Clause 9.3 Output power dynamics	ZTE Corporation

- R4-2402527	Draft CR to TS 38.101-5 Clause 10.4 Maximum input power requirement	ZTE Corporation

- R4-2402528	Draft CR to TS 38.101-5 Clause 10.6 Blocking requirement	ZTE Corporation

- R4-2402529	Draft CR to TS 38.101-5 Annex: NTN VSAT related FRC	ZTE Corporation

- R4-2402645	Topic summary for [110][305] NR_NTN_enh_Part1	Moderator (Thales)

- R4-2402646	Topic summary for [110][306] NR_NTN_enh_Part2	Moderator (Ericsson)

- R4-2402647	Topic summary for [110][307] NR_NTN_enh_Part3	Moderator (Samsung)

- R4-2402660	Topic summary for [110][320] NR_NTN_enh_SAN_UE_demod	Moderator (Huawei)

- R4-2402708	DraftCR to 38.133 on measurement requirements for UE verified Location in NTN	Nokia, Nokia Shanghai Bell

- R4-2402709	DraftCR to 38.133 on performance requirements for UE verified Location in NTN	Nokia, Nokia Shanghai Bell

- R4-2402762	NTN enhancement: draft CR to TS 38.101-5 NTN Ka-band - Tx spurious	Ericsson, Thales

- R4-2402788	(NR_NTN_enh-Core) 1 NTN support for frequency band above 10GHz	Qualcomm Incorporated

- R4-2402789	(NR_NTN_enh-Core) Network verified UE location	Qualcomm Incorporated

- R4-2402790	(NR_NTN_enh-Core) Mobility requirements for NTN below 10GHz	Qualcomm Incorporated

- R4-2402797	NTN Enhancement: Discussion on SAN RF Conformance Testing in FR2-NTN	Ericsson

- R4-2402854	Way forward on [110][306] NR_NTN_enh_Part2	Ericsson

- R4-2402855	Way forward on [110][307] NR_NTN_enh_Part3	Samsung

- R4-2402865	Way forward on [110][320] NR_NTN_enh_SAN_UE_demod	Huawei

- R4-2402924	Draft CR for 38101-5	THALES

- R4-2402927	CR proposal to add Doppler and Delay variation examples as a function of time for NGSO and GSO in a new Annex	THALES

- R4-2402928	Reply LS on the system parameters for NTN above 10 GHz	THALES

- R4-2402930	Remaining issues on NTN UL Timing Accuracy for above 10 GHz	THALES

- R4-2402933	Remaining issues on VSAT UE requirements for above 10 GHz	THALES, Magister Solutions Ltd

- R4-2402963	Ad-hoc meeting minutes for [110][307] NR_NTN_enh_Part3	Samsung

- R4-2402964	Draft CR on title header for enhanced NR_ARFCN	LG Electronics Finland

- R4-2402965	NTN enhancement: Running CR to TS 38.108 NTN Ka-band	Ericsson

- R4-2402966	Draft CR to TS 38.108 Clause 10.7 OTA in-channel selectivity	ZTE Corporation

- R4-2403012	Offline minutes for topic [110][320] NR_NTN_enh_SAN_UE_demod	Huawei, HiSilicon

- R4-2403091	Collection table of co-existence simulation result for above 10GHz bands	Samsung

- R4-2403092	WF on [110][307] NR_NTN_enh_Part3	Samsung

- R4-2403256	Ad-hoc minutes on RRM requirements for NR_NTN_enh	Samsung

- R4-2403492	WF on RRM requirements for NR_NTN_enh	Qualcomm

- R4-2403493	Reply LS on RAN2 agreements for satellite switch with resync	Apple

- R4-2403494	Further LS reply on the system parameters for NTN above 10 GHz	Nokia

- R4-2403495	draftCR on measurement requirements for NTN in Ka band	Huawei, HiSilicon

- R4-2403496	Draft CR on VSAT UE timing requirements for NTN in above 10GHz	Samsung

- R4-2403497	DraftCR to 38.133 on measurement requirements for UE verified Location in NTN	Nokia, Nokia Shanghai Bell

- R4-2403498	DraftCR to 38.133 on performance requirements for UE verified Location in NTN	Nokia, Nokia Shanghai Bell

- R4-2403499	Draft CR on RRC_CONNECTED state mobility for NTN	vivo

- R4-2403500	Draft CR on cell reselection requirements for NTN-NTN mobility	vivo

- R4-2403572	Big CR to TS 38.133 on RRM requirements for NR NTN enhancement	Qualcomm

- R4-2403641	draftCR to TS 38.101-5 sub-clause 9.2.1	Samsung

- R4-2403642	NTN enhancement: draft CR to TS 38.101-5 NTN Ka-band - clauses 9.2.3	Ericsson

- R4-2403643	Draft CR to TS 38.101-5 Clause 9.3 Output power dynamics	ZTE Corporation

- R4-2403644	Draft CR for 38101-5	THALES

- R4-2403645	Draft CR for 38.101-5 to introduce clause 10.1~10.3	Huawei, HiSilicon

- R4-2403646	Draft CR to TS 38.101-5 Clause 10.4 Maximum input power requirement	ZTE Corporation

- R4-2403647	Draft CR to TS 38.101-5 Clause 10.6 Blocking requirement	ZTE Corporation

- R4-2403648	Draft CR to TS 38.101-5 Annex: NTN VSAT related FRC	ZTE Corporation

- R4-2403649	WF on NR-NTN UE RF Requirements	ZTE

- R4-2403866	CR for 38.101-5 to introduce Phase continuity requirements for NTN UE DMRS bundling	Huawei, HiSilicon

- R4-2403867	Draft CR to 38.101-5 on DMRS bundling for FR2	Ericsson

16.02.2024		minor adaptations for RAN #103

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template