3GPP TSG RAN Meeting #103	RP-240145

Maastricht, Netherlands, Mar 18 - 21, 2024

Status Report to TSG

Agenda item:			13.2.1

| WI / SI Name | UE Conformance Test Aspects - Rel-16 NR CA and DC; and NR and LTE DC Configurations |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_CADC_NR_LTE_DC_R16-UEConTest |  |  |  |  |
| Unique ID | 830083 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-233414 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: Jun. 2024 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 52% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Luyang ZHAO, Kuba Kolodziej, Yu SHI |
|  | Company | CMCC, Ericsson, China Unicom |
|  | Email | zhaoluyang@chinamobile.com, kuba.kolodziej@ericsson.com, shiyu19@chinaunicom.cn |

# 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

Status after RAN5#101 (the details can be found in R5-240088):

- 52% overall completeness achieved

- For test environment, 7 Tdocs were agreed.

- For Common ICS, 2 Tdocs were agreed.

- For RF, 21 Tdocs were agreed.

- For applicability, 1 Tdoc was agreed.

- For TT analysis, 4 Tdocs were agreed.

2.5.2	Remaining Open issues

See the work plan for details [1].

2.5.3	Remaining Open issues with cross-WG dependencies

N/A.

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General Papers

- R5-240088	WP NR_Rel-16_CA_DC after RAN5#102, CMCC

- R5-240640	PRD21 CDS PC3 NRCA CA_n1A-n41A, CA_n3A-n28A, CA_n3A-n77(2A), CA_n28A-n77(2A), CA_n3A-n28A-n77A, KDDI Corporation

- R5-240675	PRD21 CDS PC3 EN-DC DC_18A_n257G, KDDI Corporation

- R5-240834	PRD21 CDS NR CA PC3 FR1 CA_n1A-n3A-n78A, ZTE, China Telecom

TS 38.508-1 CRs

- R5-241927	Addition of test frequencies for new EN-DC comb within FR2, KDDI Corporation

- R5-240233	Update inter-band NR CA configuration of three bands CA_n1A-n8A-n78A, CU Digital Technology

- R5-240274	Addition of test frequencies for new R16 NR CA combos within FR1, KDDI Corporation

- R5-241927	Addition of test frequencies for new EN-DC comb within FR2, KDDI Corporation

- R5-241705	Addition of test frequencies for DC_2A_n2A and DC_66A_n66A, WE Certification Oy, AT&T

- R5-241706	Correction to test frequencies for CA_n48(2A), Anritsu

- R5-241580	Addition of signalling test frequencies for DC_2A_n2A and DC_66A_n66A, WE Certification, AT&T

TS 38.508-2 CRs

- R5-240276	Addition of UE capability for new R16 NR CA combos within FR1, KDDI Corporation

- R5-240410	Addition of UE capability for new EN-DC comb within FR2, KDDI Corporation

TS 38.521-1 CRs

- R5-241727	Update test configuration table for NS_13, MediaTek Beijing Inc.

- R5-240315	Editorial correction to test requirement of MPR for CA test case, Huawei, HiSilicon

- R5-241728	Addition of delta TIBc and UE maximum output power for new R16 NR CA combos within FR1, KDDI Corporation

- R5-240443	Corrections to spurious emissions for CA_n3A-n28A, KDDI Corporation

- R5-241729	Add UE maximum power requirements for CA_n1A-n28A and CA_n3A-n28A, Nokia, Nokia Shanghai Bell

- R5-241730	Add spurious emissions for UE co-existence requirements for CA_n1A_n28A, Nokia, Nokia Shanghai Bell

- R5-241880	General updates of Spurious emissions for UE co-existence for Inter-band CA, China Unicom

- R5-240232	Update 3DL CA reference sensitivity exceptions TC for CA_n1A-n8A-n78A, CU Digital Technology

- R5-241731	Addition of delta RIBc and reference sensitivity for new R16 NR CA combos within FR1, KDDI Corporation

- R5-240619	FR1 CA - Test requirement correction for n2-n48 combo in test 7.3A.1_1, Keysight Technologies UK Ltd

- R5-240620	Corrections for combo n48A-n66A in test case 7.3A.1_1, Keysight Technologies UK Ltd, Anritsu

- R5-240772	Addition of new test case 7.4A.4 Maximum input level for CA (5DL CA), KTL

- R5-240773	Addition of new test case 7.5A.4 Adjacent channel selectivity for (5DL CA), KTL

- R5-241732	Correction to Reference sensitivity for Rel-16 CA, Anritsu

- R5-240228	General updates of TS 38.521-1 clause 5 for R16 CA configurations, CU Digital Technology

TS 38.521-2 CRs

- R5-241005	Update to MU and TT for AMPR for CA test case, Huawei, HiSilicon, China Unicom

TS 38.521-3 CRs

- R5-241785	Addition of new test case 6.4B.1.4_1.4 Frequency Error for Inter-band EN-DC including FR2 for 5 NR CCs, NTT DOCOMO INC..

- R5-241786	Addition of new test case 6.4B.1.4_1.5 Frequency Error for Inter-band EN-DC including FR2 for 6 NR CCs, NTT DOCOMO INC..

- R5-241787	Addition of new test case 6.4B.1.4_1.6 Frequency Error for Inter-band EN-DC including FR2 for 7 NR CCs, NTT DOCOMO INC..

- R5-241788	Addition of new test case 6.4B.1.4_1.7 Frequency Error for Inter-band EN-DC including FR2 for 8 NR CCs, NTT DOCOMO INC..

- R5-240934	Update to R16 Configuration for DC, Bureau Veritas ADT, KDDI, WE Certification, AT&T

TS 38.522 CRs

- R5-241843	Update to R16 NR CADC configuration test cases applicability, CMCC, Sporton

TS 38.905 CRs

- R5-240234	Update reference sensitivity test cases for CA_n1A-n8A-n78A, CU Digital Technology

- R5-240324	Addition of reference sensitivity and spurious emissions TP analysis for new R16 NR CA combos within FR1, KDDI Corporation

- R5-240778	Introduction of spurious emission TP analysis for CA_n1A_n28A, Nokia, Nokia Shanghai Bell

- R5-241903	Update of TP analysis for Spurious emissions test cases for FR1 UL CA, China Unicom

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template