3GPP TSG RAN Meeting #103										       RP-240155

Maastricht, Netherlands, March 18-21, 2024

Status Report to TSG

Agenda item:			9.2.3

| WI / SI Name | New SID: Study on solutions for Ambient IoT (Internet of Things) in NR |  |  |  |
| --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: | Performance part: | Testing part: |
| Acronym | FS_Ambient_IoT_solutions |  |  |  |
| Unique ID | 1020085 |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-234058 |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: 12/2024 (No change) | Core part: | Performance part: | Testing part: |
| Overall Completion level | Study Item: 8 % | Core part: | Performance Part: | Testing part: |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN1 |
| --- | --- | --- |
| Rapporteur | Name | Xiaodong Shen |
|  | Company | CMCC |
|  | Email | shenxiaodong@chinamobile.com |
|  | Name | Matthew Webb |
|  | Company | Huawei |
|  | Email | matthew.webb@huawei.com |
|  | Name | John Humbert |
|  | Company | T-Mobile USA |
|  | Email | John.Humbert2@T-Mobile.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

Agreement

The Skeleton for TR 38.769 in R1-2401795 is endorsed.

2.1.1.1	Evaluation assumptions and results

Agreement

For this study item, the coverage evaluation methodology is based on the following steps.

For an evaluation scenario

- For each of the link i,

  - Step 1: Obtain the required SINR for the physical channels under target scenarios and service/reliability requirements if Budget-Alt2 is used for this link i.

  - Step 2: Obtain the receiver sensitivity using the method Budget-Alt1 (if a predefined threshold is assumed to derive the receiver sensitivity) or Budget-Alt2 (if no predefined threshold is assumed to derive the receiver sensitivity).

  - Step 3: Obtain the coverage performance for link i based on the receiver sensitivity from step 2 and link budget template.

- The coverage results for each link are provided.

- FFS: what links are evaluated besides R2D and D2R (e.g., RF-EH)

- FFS whether/how to model the interferenceFFS: for which device(s) a predefined threshold is assumed

Note the following alternatives for obtaining receiver sensitivity are defined,

- Budget-Alt1: receiver sensitivity is derived by a predefined threshold and no LLS is needed for link budget calculation

  - The results rely on the received sensitivity and maximum transmit power, and directly calculate the maximum distance / pathloss based on these values and other related parameters. The link-level simulation (LLS) performances, such as required SINR can be satisfied for such case and no LLS is needed for link budget calculation.

- Budget-Alt2: receiver sensitivity is derived by required SINR which is given by LLS results

  - The results rely on link-level simulation results, e.g., required SINR which corresponds to detail LLS assumptions (e.g., BW, coding, data rate). And based on the required SINR, the received sensitivity can be calculated and then the maximum distance / pathloss can be derived.

  - Note: For noise power, a noise figure value needs to be provided.

Agreement

MPL and distance is used as performance evaluation metric for link budget calculation.

- Note: the distance is derived from MPL and corresponding pathloss model.

- FFS: Pathloss model

Agreement

The following pathloss model is used in the coverage evaluation.

- For D1T1,

  - InF-DH defined in TR38.901 is used.

  - Decide which of the following is used for each link,

    - NLOS

    - LOS

  - FFS: InF-SH

- For D2T2, down-select from the following path loss models

  - InF-DL defined in TR38.901 where the BS path loss model is reused for intermediate-UE with antenna height of 1.5m

  - InH-Office model defined in TR38.901, (a.k.a, InH_B in Report ITU-R M.2412-0) where the BS path loss model is reused for intermediate-UE with antenna height of 1.5m

  - Decide which of the following is used for each link,

    - NLOS

    - LOS

Conclusion

Companies are encouraged to consider Table 3.4.2 in R1-2401735 for their contributions to RAN1#116bis regarding link budget template.

2.1.1.2	Ambient IoT device architectures

Agreement

For the purpose of the study, RAN1 uses the following terminologies:

- Device 1: ~1 µW peak power consumption, has energy storage, initial sampling frequency offset (SFO) up to 10X ppm, neither DL nor UL amplification in the device. The device’s UL transmission is backscattered on a carrier wave provided externally.

- Device 2a: ≤ a few hundred µW peak power consumption, has energy storage, initial sampling frequency offset (SFO) up to 10X ppm, both DL and/or UL amplification in the device. The device’s UL transmission is backscattered on a carrier wave provided externally.

- Device 2b: ≤ a few hundred µW peak power consumption, has energy storage, initial sampling frequency offset (SFO) up to 10X ppm, both DL and/or UL amplification in the device. The device’s UL transmission is generated internally by the device.

R1-2401703	FL Summary#2 for 9.4.1.2 Ambient IoT Device Architecture	Moderator (Qualcomm)

Agreement

Study at least the following blocks for device 1 architecture.

- Antenna could be either shared or separate for RF energy harvester and receiver/transmitter.

- Matching network is to match impedance between antenna and other components (including RF energy harvester and receiver related blocks).

- RF energy harvester can include rectifier performing RF signal (AC) to DC conversion.

- Energy storage (e.g., capacitor) stores harvested energy from RF energy harvester.

- Power management unit (PMU) manages storing energy to energy storage from energy harvester and suppling power to active component blocks which needs power supply.

- Digital BB logic includes functional blocks like encoder, decoder, controller, etc.

- Memory can include two types of memory: 1) Non-Volatile Memory (NVM) such as EEPROM for permanently storing device ID, etc, and 2) registers for temporarily keeping any information required for its operation only while energy is available in energy storage.

- Clock generator provides required clock signal(s).

- Reception related blocks

  - RF BPF for improving selectivity.

    - Depending on implementation, it may not exist. RAN4 RF requirement (if any, e.g., ACS) and peak power consumption target also need to be considered.

  - RF Envelope Detector converts RF signal to baseband.

  - BB LPF can filter out harmonics and high frequency components to improve input signal quality to comparator.

    - Depending on implementation, it may not exist. Presence of BB LPF is assumed for the study.

  - Comparator determines high/low of input signal.

- Transmission related blocks

  - Backscatter modulator switches impedance to modulate backscattered signal with tx signal from BB logics. Waveform/Modulation type is FFS.

Agreement

Study at least following blocks for device 2a architecture w/ RF-ED receiver.

- Antenna could be either shared or separate for RF energy harvester (if present) and receiver/transmitter.

- Matching network is to match impedance between antenna and other components (including RF energy harvester (if present) and receiver related blocks).

- Energy harvester.

- Energy storage (e.g., capacitor) stores harvested energy from energy harvester.

- Power management unit (PMU) manages storing energy to energy storage from energy harvester and suppling power to active component blocks which needs power supply.

- Digital BB logic includes functional blocks like encoder, decoder, controller, etc.

- Memory can include two types of memory: 1) Non-Volatile Memory (NVM) such as EEPROM for permanently storing device ID, etc, and 2) registers for temporarily keeping any information required for its operation only while energy is available in energy storage.

- Clock generator provides required clock signal(s).

- Reflection amplifier can amplify reflected backscattered signal.

  - FFS study applicability of amplification of rx signal, power consumption.

  - At least one of R2D/CW2D and D2R could be amplified by either reflection amplifier or LNA.

- Reception related blocks

  - RF BPF filter for improving selectivity.

    - Depending on implementation, it may not exist. RAN4 RF requirement (if any, e.g., ACS) and peak power consumption target also need to be considered.

  - FFS: LNA for improving signal strength and sensitivity of receiver.

    - At least one of R2D/CW2D and D2R could be amplified by either reflection amplifier or LNA.

  - RF envelope detector (RF-ED) detects envelope from RF signal.

  - BB amplifier amplifies BB signal to improve signal strength.

  - BB LPF can filter out harmonics and high frequency components to improve input signal quality to comparator/ADC.

    - Depending on implementation, it may not exist.

  - Comparator or N-bit ADC

- Transmission related blocks

- Backscatter modulator switches impedance to modulate backscattered signal with tx signal from BB logics.

- FFS: Large Frequency shifter (e.g., tens of MHz) for shifting backscattered signal from one frequency (e.g., FDD-DL frequency) to another frequency (e.g., FDD-UL frequency).

2.1.1.3	General aspects of physical layer design

Agreement

A-IoT DL study includes an OFDM-based waveform from A-IoT R2D (reader-to-device) perspective.

- Depending on what modulation(s) are decided to be studied:

  - Study whether/how to handle CP at transmitter/device/design

- Study other characteristics of the OFDM waveform, e.g.:

  - CP-OFDM

  - DFT-s-OFDM

  - Etc.

  - The type of OFDM waveform is transparent to A-IoT device.

Other waveforms from DL transmitter’s perspective can be proposed, and further discussion will consider whether or not they are included in the study.

Agreement

A-IoT DL study includes OOK from DL transmitter’s perspective.

- For an OFDM waveform, assume OOK-1 for single-chip per OFDM symbol transmission, and OOK-4 for M-chip per OFDM symbol transmission, starting from definitions in TR 38.869.

  - FFS value(s) of M.

  - FFS: Any changes needed from the definitions in TR 38.869.

  - FFS: Exact definition of chip

- If other DL waveforms are included, further elaboration of the transmitter’s OOK generation would be needed.

Agreement

For R2D, line codes studied are: Manchester encoding and pulse-interval encoding (PIE).

- FFS: Mapping(s) from bit(s) to line-code codewords

- FFS: Time domain definition of e.g., chips and relation to OFDM symbols, resource allocation unit, etc.

Agreement

Regarding FEC, R2D with no forward error-correction code (FEC) is studied as baseline.

- Evaluations would be by comparison to this baseline

Agreement

R2D study assumes use of CRC. FFS which CRC generator polynomial(s) are assumed, and if any cases are included with no CRC.

- FFS: Association, if any, between down-selected CRC(s) and message size, considering at least false-alarm rate target

Agreement

D2R study assumes use of CRC. FFS which CRC generator polynomial(s) are assumed, and if any cases are included with no CRC.

- FFS: Association, if any, between down-selected CRC(s) and message size, considering at least false-alarm rate target

Agreement

At least the following bandwidths for R2D are defined for the purpose of the study:

- Transmission bandwidth, Btx,R2D from a Reader perspective: The frequency resources used for transmitting R2D

- Occupied bandwidth, Bocc,R2D from a Reader perspective: The frequency resources used for transmitting R2D, and potential guard band

- Bocc,R2D ≥ Btx,R2D

  - FFS: Further constraint(s) e.g. Bocc,R2D = Btx,R2D.

  - Possible values of each bandwidth are FFS

2.1.1.4	Frame structure and timing aspects

Agreement

From RAN1 perspective, at least when a response is expected from multiple devices that are intended to be identified, an A-IoT contention-based access procedure initiated by the reader is used.

Agreement

For A-IoT contention-based access procedure, at least slotted-ALOHA based access is studied.

Agreement

At least the following time domain frame structure is studied for A-IoT R2D and D2R transmission.

- For R2D transmission,

  - A R2D timing acquisition signal (e.g. R2D preamble) is included at least for timing acquisition and for indicating the start of the R2D transmission in time domain.

- For D2R transmission,

  - A D2R timing acquisition signal (e.g. D2R preamble) is included at least for timing acquisition and for indicating the start of the D2R transmission in time domain.

- FFS other necessary component(s), e.g. midamble, postamble, periodic sync signal, control fields, guard period

Agreement

For further discussion, the following terminologies are used for A-IoT for studying processing time aspects:

- TR2D_min: Minimum Time between a R2D transmission and the corresponding D2R transmission following it.

- TD2R_min: Minimum Time between a D2R transmission and the corresponding R2D transmission following it.

- TR2D_R2D_min: Minimum Time between two different consecutive R2D transmissions to the same A-IoT device.

- TD2R_D2R_min: Minimum Time between two different consecutive D2R transmissions from the same A-IoT device.

- The study should consider at least following aspects

  - Implementation restrictions for the existing BS/UE

  - [Processing time is common or different for different A-IoT devices]

  - [Processing time for different traffic types/command types (e.g. DT or DO-DTT) and/or different use case (e.g., Inventory or Command)]

- FFS other timing aspects

2.1.1.5	Downlink and uplink channel/signal aspects

Agreement

For ambient IoT devices, a dedicated physical broadcast channel for R2D, e.g. PBCH-like, is not considered for study.

Agreement

For ambient IoT devices, at least for R2D data transmission, a physical channel (PRDCH) is studied,

  - System information (if defined) is transmitted on the PRDCH

  - FFS Whether/how control information is transmitted on the PRDCH

- Note: the naming of PRDCH is used for the sake of the study

Agreement

For ambient IoT devices, at least for D2R data transmission, a physical channel (PDRCH) is studied along with the following,

- Response transmitted from device to reader during contention-based access procedure is transmitted on the PDRCH

  - FFS: Details of response

- FFS Whether/how/what D2R control information (if defined) is transmitted on the PDRCH

- Note: the naming of PDRCH is used for the sake of the study

2.1.1.6	Waveform characteristics of carrier-wave provided externally to the Ambient IoT device

Agreement

For R19 A-IoT study item, at least single-tone unmodulated sinusoid waveform is a candidate waveform for carrier wave for D2R backscattering.

Agreement

For R19 A-IoT study item, multi-tone waveforms for carrier wave for D2R backscattering can be studied.

Agreement

For the case that D2R backscattering is transmitted in the same carrier as CW for D2R backscattering, and for topology 1, the following cases for CW transmission are studied.

- Case 1-1: CW is transmitted from inside the topology, transmitted in DL spectrum

- Case 1-2: CW is transmitted from inside the topology, transmitted in UL spectrum

- Case 1-4: CW is transmitted from outside the topology, transmitted in UL spectrum

Agreement

For the case that D2R backscattering is transmitted in the same carrier as CW for D2R backscattering, and for topology 2, the following cases for CW transmission are studied.

- Case 2-2: CW is transmitted from inside the topology (i.e., intermediate UE), transmitted in UL spectrum

- Case 2-3: CW is transmitted from outside the topology, transmitted in DL spectrum

- Case 2-4: CW is transmitted from outside the topology, transmitted in UL spectrum

2.1.2	Remaining Open issues

The following opens need to be addressed in RAN1:

- Evaluation assumptions

- Conclude at least the following aspects of design targets left to WGs in Clause 5 (RAN design targets) of TR 38.848 [RAN1].

  - Clause 5.3: Applicable maximum distance target values(s)

  - Clause 5.6: Refine the definition of latency suitable for use in RAN WGs

  - Clause 5.8: 2D distribution of devices

- Define necessary further evaluation assumptions of deployment scenarios for coverage and coexistence evaluations [RAN1, RAN4]

- Identify basic blocks/components of possible Ambient IoT device architectures, taking into account state of the art implementations of low-power low-complexity devices which meet the RAN design target for power consumption and complexity. [RAN1]

- Define link budget calculation for coverage, including whether/how to model carrier wave from node(s) inside or outside the connectivity topology.

NOTE: Assessment performance of the design targets is within the study of feasibility and necessity of proposals in the following objectives, e.g. by inspection of reference implementations in the field, simulations, analytically.

NOTE: strive to minimize evaluation cases in RAN1.

- Study necessary and feasible solutions for Ambient IoT as prescribed in the General Scope, including decisions on which functions, procedures, etc. are needed and not needed, and ensuring at least the required functionalities in Section 6.2 of TR 38.848.

Study the feasibility and required functionalities for proximity determination (coordination with SA3 is required for privacy aspects).

- RAN1-led:

For the Ambient IoT DL and UL:

  - Frame structure, synchronization and timing, random access

  - Numerologies, bandwidths, and multiple access

  - Waveforms and modulations

  - Channel coding

  - Downlink channel/signal aspects

  - Uplink channel/signal aspects

  - Scheduling and timing relationships

  - Study necessary characteristics of carrier-wave waveform for a carrier wave provided externally to the Ambient IoT device, including for interference handling at Ambient IoT UL receiver, and at NR basestation.

For Topology 2, no difference in physical layer design from Topology 1.

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

- RAN2-led:

  - Study and decide which functions are needed for an Ambient IoT compact protocol stack and lightweight signalling procedure to enable DO-DTT and DT data transmission, and study those functions.

For example:

    - Paging

    - Random access

    - Data transmission, including necessary radio resource control aspects, respecting the limitation in the General Scope

    - Interactions with upper layers

For functionalities not listed above, they are studied only if found essential.

2.3	RAN3

2.3.1	Agreements

#### 2.3.2	Remaining Open issues

- RAN3-led:

  - Identify necessary impacts on signaling and procedures for CN-RAN interface, to enable:

    - Paging

    - Device context management

    - Data transport

  - Identify RAN architecture aspects, including whether support for split architecture is necessary.

  - Identify potential solutions for locating an Ambient IoT device with no specification impact, e.g. reusing existing user location report, or minimal specification impact to convey location information to core network.

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

- RAN4-led:

  - Coexistence study of Ambient IoT and NR/LTE.

  - RF requirements study for Ambient IoT:

    - Ambient IoT BS transmission and reception

    - Ambient IoT Device, as per the General Scope, transmission and reception

    - Intermediate node (UE), as per the General Scope, transmission and reception

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

- R1-2401767	Session notes for 9.4 (Study on solutions for Ambient IoT in NR)	Ad-Hoc Chair (Huawei)

- R1-2400328	Ambient IoT Study Item work plan	CMCC, Huawei, T-Mobile USA

- R1-2401404	Skeleton for TR 38.769 "Study on Solutions for Ambient IoT (Internet of Things)" v0.0.1	Huawei

- R1-2401795	Skeleton for TR 38.769 "Study on Solutions for Ambient IoT (Internet of Things)" v0.0.1	Huawei

- R1-2401797	Editor’s summary for discussion on TR 38.769 skeleton	Huawei

- R1-2400783	Operator view on Ambient IoT design targets	T-Mobile USA Inc.

- R1-2400956	LS to SA3 requesting Ambient IoT security requirements	T-Mobile USA Inc.

- R1-2400075	Evaluation assumptions and results for Ambient IoT	Ericsson

- R1-2401306	On evaluation assumptions and results for A-IoT	MediaTek Inc.

- R1-2400056	Discussion on evaluation assumptions and results for Ambient IoT	Spreadtrum Communications

- R1-2400087	Discussion on evaluation assumptions and results for Ambient IoT devices	FUTUREWEI

- R1-2400113	Evaluation assumptions for Ambient IoT	Huawei, HiSilicon

- R1-2400244	Evaluation methodologies assumptions and results for Ambient IoT	vivo

- R1-2400329	Discussion on evaluation methodology and assumptions	CMCC

- R1-2400361	Initial views on Evaluation assumptions and results for Ambient IoT	Nokia, Nokia Shanghai Bell

- R1-2400435	The evaluation methodology and preliminary results of Ambient IoT	CATT

- R1-2400486	Discussion on Ambient IoT evaluations	ZTE, Sanechips

- R1-2400560	Evaluation methodology and assumptions for Ambient IoT	xiaomi

- R1-2400609	Discussion on evaluation assumptions and results for A-IoT	OPPO

- R1-2400662	Discussion on evaluation assumptions and results for Ambient IoT	China Telecom

- R1-2400734	Considerations for evaluation assumptions and results	Samsung

- R1-2400805	Discussion on ambient IoT evaluation framework	NEC

- R1-2400855	Evaluation assumptions for Ambient IoT	Sony

- R1-2400885	Discussion on the evaluation assumptions for Ambient IoT devices	Lenovo

- R1-2400924	The Evaluation on Ambient IoT in NR	Comba

- R1-2400942	Considerations for evaluation assumptions and results	Semtech Neuchatel SA

- R1-2401014	Views on evaluation assumptions and link budget analysis for AIoT	Apple

- R1-2401156	Discussion on Evaluation Assumptions and Results for Ambient IoT	Indian Institute of Tech (M), IIT Kanpur

- R1-2401180	Evaluation assumptions for Ambient IoT	InterDigital, Inc.

- R1-2401326	Discussion on Ambient IoT evaluation	LG Electronics

- R1-2401443	Evaluation Assumptions and Results	Qualcomm Incorporated

- R1-2401647	FL summary #1 for Ambient IoT evaluation	Moderator (CMCC)

- R1-2401735	FL summary #2 for Ambient IoT evaluation	Moderator (CMCC)

- R1-2400735	Considerations for Ambient-IoT device architectures	Samsung

- R1-2401015	Views on device architecture for AIoT	Apple

- R1-2400057	Discussion on Ambient IoT device architectures	Spreadtrum Communications

- R1-2400076	Ambient IoT device architectures	Ericsson

- R1-2400088	Discussion on Ambient IoT device architectures	FUTUREWEI

- R1-2400114	Ultra low power device architecutre for Ambient IoT	Huawei, HiSilicon

- R1-2400187	Discussion on ambient IoT architecture	TCL

- R1-2400245	Discussion on Ambient IoT Device architectures	vivo

- R1-2400330	Discussion on Ambient IoT device architectures	CMCC

- R1-2400362	Initial views on Ambient IoT device architectures	Nokia, Nokia Shanghai Bell

- R1-2400436	Study of the Ambient IoT devices architecture	CATT

- R1-2400487	Discussion on Ambient IoT device architectures	ZTE, Sanechips

- R1-2400524	Discussion on Ambient IoT device architectures	Honor

- R1-2400561	Discussion on ambient IoT device architectures	xiaomi

- R1-2400610	Discussion on device architecture for A-IoT device	OPPO

- R1-2400856	Ambient IoT device architectures	Sony

- R1-2400887	Discussion on the Ambient IoT device architectures	Lenovo

- R1-2400926	Ambient IoT device architectures	Comba

- R1-2401065	Ambient IoT device architectures	China Unicom

- R1-2401182	Device architectures for Ambient IoT	InterDigital, Inc.

- R1-2401264	Discussion on Ambient IoT device architectures	IIT Kanpur, Indian Institute of Tech (M)

- R1-2401275	Discussion on Ambient IoT device architectures	CEWiT

- R1-2401307	On Ambient IoT device architectures	MediaTek Inc.

- R1-2401327	Discussion on Ambient IoT device architectures	LG Electronics

- R1-2401444	Ambient IoT Device Architecture	Qualcomm Incorporated

- R1-2401682	FL Summary#1 for 9.4.1.2 Ambient IoT Device Architecture	Moderator (Qualcomm)

- R1-2401703	FL Summary#2 for 9.4.1.2 Ambient IoT Device Architecture	Moderator (Qualcomm)

- R1-2401704	FL Summary#3 for 9.4.1.2 Ambient IoT Device Architecture	Moderator (Qualcomm)

- R1-2400331	Discussion on general aspects of Ambient IOT physical layer design	CMCC

- R1-2400777	Consideration on general aspects of physical layer	Fujitsu

- R1-2400058	Discussion on general aspects of physical layer design for Ambient IoT	Spreadtrum Communications

- R1-2400077	General aspects of physical layer design for Ambient IoT	Ericsson

- R1-2400089	Discussion on physical layer design for Ambient IoT devices	FUTUREWEI

- R1-2400115	On general aspects of physical layer design for Ambient IoT	Huawei, HiSilicon

- R1-2400246	Discussion on General Aspects of Physical Layer Design	vivo

- R1-2400363	Initial views on General aspects of physical layer design for Ambient IoT	Nokia, Nokia Shanghai Bell

- R1-2400385	Optimal Training Sequence for Backscattering Tag	BJTU

- R1-2400437	Discussion on general aspects of physical layer design	CATT

- R1-2400459	Discussion on general aspects of ambient IoT physical layer design	NEC

- R1-2400488	Discussion on general aspects of physical layer design for Ambient IoT	ZTE, Sanechips

- R1-2400562	Discussion on physical layer design of Ambient IoT	xiaomi

- R1-2400611	Discussion on general aspects of physical layer design of A-IoT communication	OPPO

- R1-2400630	Discussion on general aspects of physical layer design	Sharp

- R1-2400663	Discussion on general aspects of physical layer design for Ambient IoT	China Telecom

- R1-2400736	Discussion on general aspects of Ambient IoT	Samsung

- R1-2400756	On General Physical Layer Design Considerations for Ambient IoT Applications	Lekha Wireless Solutions

- R1-2400857	General aspects of physical layer design for Ambient IoT	Sony

- R1-2400872	Discussions on general aspects for A-IoT	Intel Corporation

- R1-2400888	Discussion on the Physical layer design for Ambient IoT devices	Lenovo

- R1-2400934	Discussions on general aspects of physical layer design for Ambient IoT	Ruijie Network Co. Ltd

- R1-2401016	Views on general physical layer design aspects for AIoT	Apple

- R1-2401034	General aspects of physical layer design for Ambient IoT	Panasonic

- R1-2401119	Study on general aspects of physical layer design for Ambient IoT	NTT DOCOMO, INC.

- R1-2401160	Views on physical layer design	Comba

- R1-2401183	Physical layer design for Ambient IoT	InterDigital, Inc.

- R1-2401230	Discussion on general aspects of physical layer design for ambient IoT	ETRI

- R1-2401258	Discussion on general aspects of physical layer design	Google

- R1-2401265	Discussion on General aspects of physical layer design	IIT Kanpur, Indian Institute of Tech (M)

- R1-2401276	Discussion on General aspects of physical layer design	CEWiT

- R1-2401308	On general aspects of physical layer design for A-IoT	MediaTek Inc.

- R1-2401328	General aspects of Ambient IoT physical layer design	LG Electronics

- R1-2401350	General aspects of physical layer design	Nordic Semiconductor ASA

- R1-2401445	General aspects of physical layer design	Qualcomm Incorporated

- R1-2401464	General aspects of physical layer design for Ambient IoT	ITL

- R1-2400755	Modulation Comparison for AIoT	Wiliot Ltd.

- R1-2401567	Feature Lead Summary for 9.4.2.1: “Ambient IoT – General aspects of physical layer design” #1	Moderator (Huawei)

- R1-2401568	Feature Lead Summary for 9.4.2.1: “Ambient IoT – General aspects of physical layer design” #2	Moderator (Huawei)

- R1-2400116	On frame structure and timing aspects of Ambient IoT	Huawei, HiSilicon

- R1-2400373	Discussions on frame structure and timing aspects for A-IoT	Intel Corporation

- R1-2400059	Discussion on frame structure and timing aspects for Ambient IoT	Spreadtrum Communications

- R1-2400078	Frame structure and timing aspects for Ambient IoT	Ericsson

- R1-2400090	Discussion on frame structure and timing aspects for Ambient IoT devices	FUTUREWEI

- R1-2400200	Discussion on frame structure and timing aspects for ambient IoT	Lenovo

- R1-2400247	Discussion on Frame structure, random access, scheduling and timing aspects	vivo

- R1-2400305	Discussion on frame structure and timing aspects for Ambient IoT	TCL

- R1-2400332	Discussion on frame structure and timing aspects for Ambient IOT	CMCC

- R1-2400364	Initial views on Frame structure and timing aspects for Ambient IoT	Nokia, Nokia Shanghai Bell

- R1-2400438	Study of Frame structure and timing aspects for Ambient IoT	CATT

- R1-2400460	Discussion on frame structure and timing for ambient IoT	NEC

- R1-2400489	Discussion on frame structure and physical layer procedure for Ambient IoT	ZTE, Sanechips

- R1-2400563	Discussion on frame structre and timing aspects for Ambient IoT	xiaomi

- R1-2400612	Initial considerations on frame structure and timing aspects of A-IoT communication	OPPO

- R1-2400631	Discussion on frame structure and timing aspects	Sharp

- R1-2400664	Discussion on frame structure and timing aspects for Ambient IoT	China Telecom

- R1-2400737	Considerations for frame structure and timing aspects	Samsung

- R1-2400778	Discussion on frame structure and timing	Fujitsu

- R1-2400784	Discussion on frame structre and timing aspects for Ambient IoT	BUPT

- R1-2400799	The frame structure consideration for Ambient IoT	Comba

- R1-2400858	Frame structure and timing aspects for Ambient IoT	Sony

- R1-2400954	Frame structure and timing aspects of Ambient IoT	InterDigital, Inc.

- R1-2401017	Views on frame structure, synchronization, random access and timing for AIoT	Apple

- R1-2401062	Discussion on A-IoT Frame Structure and Timing Aspects	Panasonic

- R1-2401066	Ambient IoT: Frame structure and timing aspects	China Unicom

- R1-2401120	Study on frame structure and timing aspects for Ambient IoT	NTT DOCOMO, INC.

- R1-2401157	Discussion on Frame Structure and Timing Aspects for Ambient IoT	Indian Institute of Tech (M), IIT Kanpur

- R1-2401231	Discussion on frame structure for ambient IoT	ETRI

- R1-2401259	Discussion on frame structure and timing aspects	Google

- R1-2401266	"Discussion on 	Frame structure and timing aspects"	IIT Kanpur, Indian Institute of Tech (M)

- R1-2401277	Discussion on Frame structure and timing aspects	CEWiT

- R1-2401309	On frame structure and timing aspects for A-IoT	MediaTek Inc.

- R1-2401329	Frame structure and timing aspects for Ambient IoT	LG Electronics

- R1-2401402	Discussion on frame structure and timing aspects for Ambient IoT	Sequans Communications

- R1-2401446	Frame structure and timing aspects	Qualcomm Incorporated

- R1-2401541	FL summary #1 on frame structure and timing aspects for Rel-19 Ambient IoT	Moderator (vivo)

- R1-2401789	FL summary #2 on frame structure and timing aspects for Rel-19 Ambient IoT	Moderator (vivo)

- R1-2400490	Discussion on downlink and uplink channel and signal for Ambient IoT	ZTE, Sanechips

- R1-2401447	Downlink and uplink channel/signal aspects	Qualcomm Incorporated

- R1-2400060	Discussion on downlink and uplink channel/signal aspects for Ambient IoT	Spreadtrum Communications

- R1-2400079	Downlink and uplink channel/signal aspects for Ambient IoT	Ericsson

- R1-2400091	Discussion on DL and UL channel/signal aspects for Ambient IoT devices	FUTUREWEI

- R1-2400117	Physical channels and signals for Ambient IoT	Huawei, HiSilicon

- R1-2400188	Discussion on downlink and uplink channel/signal aspects	TCL

- R1-2400201	Discussion on downlink and uplink channel/signal aspects for ambient IoT	Lenovo

- R1-2400248	Discussion on  Downlink and uplink channel/signal aspects	vivo

- R1-2400333	Discussion on downlink and uplink channel/signal aspects	CMCC

- R1-2400365	Initial views on Downlink and uplink channel/signal aspects for Ambient IoT	Nokia, Nokia Shanghai Bell

- R1-2400439	DL and UL Physical Channels/signals design in support of Ambient IoT devices	CATT

- R1-2400461	Discussion on downlink and uplink channel for ambient IoT	NEC

- R1-2400564	Discussion on downlink and uplink channel/signal aspects for Ambient IoT	xiaomi

- R1-2400613	Discussion on downlink and uplink channel/signal aspects for A-IoT	OPPO

- R1-2400632	Discussion on downlink and uplink channel/signal aspects	Sharp

- R1-2400665	Discussion on downlink and uplink channel/signal aspects for Ambient IoT	China Telecom

- R1-2400738	Considerations for downlink and uplink channel/signal aspect	Samsung

- R1-2400779	Discussion on downlink and uplink channel/signal	Fujitsu

- R1-2400800	The downlink and uplink channel consideration for Ambient IoT	Comba

- R1-2400812	Discussion on Downlink and Uplink Channel/Signal Aspects for A-IoT	EURECOM

- R1-2400859	Downlink and uplink physical channel for Ambient IoT	Sony

- R1-2400890	Discussion on downlink and uplink channels and signals for A-IoT	Panasonic

- R1-2400955	Downlink and uplink channels aspects of Ambient IoT	InterDigital, Inc.

- R1-2401018	Views on DL and UL PHY channels/signals and proximity determination for AIoT	Apple

- R1-2401067	Ambient IoT: Downlink and uplink channel/signal aspects	China Unicom

- R1-2401121	Study on downlink and uplink channel/signal aspects for Ambient IoT	NTT DOCOMO, INC.

- R1-2401260	Discussion on downlink and uplink transmission aspects	Google

- R1-2401283	Discussion on Downlink and uplink channel/signal aspects	IIT Kanpur, Indian Institute of Tech (M)

- R1-2401310	On downlink and uplink channel/signal aspects for A-IoT	MediaTek Inc.

- R1-2401330	Downlink and uplink channel/signal aspects for Ambient IoT	LG Electronics

- R1-2401401	Discussion on DL and UL channel/signal aspects for Ambient IoT	Sequans Communications

- R1-2401729	Feature lead summary#1 on downlink and uplink channel/signal aspects	Moderator (Apple)

- R1-2401799	Feature lead summary#2 on downlink and uplink channel/signal aspects	Moderator (Apple)

- R1-2400249	Discussion on CW waveform and interference handling at AIoT UL receiver	vivo

- R1-2401122	Study on waveform characteristics of carrier-wave for Ambient IoT	NTT DOCOMO, INC.

- R1-2400061	Discussion on waveform characteristics of external carrier-wave for Ambient IoT	Spreadtrum Communications

- R1-2400080	Waveform characteristics of carrier wave provided externally to the Ambient IoT device	Ericsson

- R1-2400092	Discussion on external carrier waveform characteristics for Ambient IoT devices	FUTUREWEI

- R1-2400118	On external carrier wave for backscattering based Ambient IoT device	Huawei, HiSilicon

- R1-2400190	Discussion on waveform characteristics of external carrier-wave for Ambient IoT	TCL

- R1-2400202	Discussion on external carrier wave for ambient IoT	Lenovo

- R1-2400334	Discussion on waveform characteristics of carrier-wave provided externally to the Ambient IoT device	CMCC

- R1-2400366	Initial views on Waveform characteristics of carrier-wave provided externally to the Ambient IoT device	Nokia, Nokia Shanghai Bell

- R1-2400386	Backscatter Scheme for Same Frequency Interference Avoidance and Image Interference Suppression	BJTU

- R1-2400440	Discussion on the waveform characteristics of carrier-wave for the Ambient IoT device	CATT

- R1-2400491	Discussion on carrier wave for Ambient IoT	ZTE, Sanechips

- R1-2400565	Discussion on waveform characteristics of carrier-wave	xiaomi

- R1-2400614	Discussion on Waveform characteristics of carrier-wave provided externally to the A-IoT device	OPPO

- R1-2400633	Discussion on waveform characteristics of externally provided carrier-wave	Sharp

- R1-2400666	Discussion on waveform characteristics of carrier-wave provided externally to the Ambient IoT device	China Telecom

- R1-2400739	Considerations for Waveform characteristics of carrier-wave	Samsung

- R1-2401481	Considerations for Waveform characteristics of carrier-wave	Samsung

- Revision of R1-2400739

- R1-2400860	External carrier wave for Ambient IoT	Sony

- R1-2401019	Views on carrier waveform and interference handling for AIoT	Apple

- R1-2401158	Discussion on Waveform Characteristics of External Carrier Wave in Ambient IoT	Indian Institute of Tech (M), IIT Kanpur

- R1-2401184	Carrier-wave design for Ambient IoT	InterDigital, Inc.

- R1-2401261	Discussion on waveform characteristics of carrier-wave provided externally to the Ambient IoT device	Google

- R1-2401278	Discussion on Waveform characteristics of carrier-wave provided externally to the Ambient IoT device	CEWiT

- R1-2401311	On carrier-wave waveform characteristics for A-IoT	MediaTek Inc.

- R1-2401331	Consideration points on carrier-wave transmission for Ambient IoT	LG Electronics

- R1-2401448	Waveform characteristics of carrier-wave provided externally to the Ambient IoT device	Qualcomm Incorporated

- R1-2401647	FL summary #1 for Ambient IoT evaluation	Moderator (CMCC)

- R1-2401735	FL summary #2 for Ambient IoT evaluation	Moderator (CMCC)

- R1-2401874	FL summary (final) for Ambient IoT evaluation	Moderator (CMCC)

- R1-2401682	FL Summary#1 for 9.4.1.2 Ambient IoT Device Architecture	Moderator (Qualcomm)

- R1-2401703	FL Summary#2 for 9.4.1.2 Ambient IoT Device Architecture	Moderator (Qualcomm)

- R1-2401704	FL Summary#3 for 9.4.1.2 Ambient IoT Device Architecture	Moderator (Qualcomm)

- R1-2401835	FL Summary#4 for 9.4.1.2 Ambient IoT Device Architecture	Moderator (Qualcomm)

- R1-2401567	Feature Lead Summary for 9.4.2.1: “Ambient IoT – General aspects of physical layer design” #1	Moderator (Huawei)

- R1-2401568	Feature Lead Summary for 9.4.2.1: “Ambient IoT – General aspects of physical layer design” #2	Moderator (Huawei)

- R1-2401851	Feature Lead Summary for 9.4.2.1: “Ambient IoT – General aspects of physical layer design” – #3	Moderator (Huawei)

- R1-2401541	FL summary #1 on frame structure and timing aspects for Rel-19 Ambient IoT	Moderator (vivo)

- R1-2401789	FL summary #2 on frame structure and timing aspects for Rel-19 Ambient IoT	Moderator (vivo)

- R1-2401849	Final summary on frame structure and timing aspects for Rel-19 Ambient IoT	Moderator (vivo)

- R1-2401729	Feature lead summary#1 on downlink and uplink channel/signal aspects	Moderator (Apple)

- R1-2401799	Feature lead summary#2 on downlink and uplink channel/signal aspects	Moderator (Apple)

- R1-2401857	Final feature lead summary on downlink and uplink channel/signal aspects	Moderator (Apple)

- R1-2401695	FL summary#1 on CW waveform characteristics for A-IoT	Moderator (Spreadtrum Communications)

- R1-2401788	FL summary#2 on CW waveform characteristics for A-IoT	Moderator (Spreadtrum Communications)

R1-2401855	Final summary on CW waveform characteristics for A-IoT	Moderator (Spreadtrum Communications)

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template