3GPP TSG RAN Meeting #103	RP-240242

March 18–21, 2023, Maastricht, Netherlands

Source:	Ericsson

Title:	Rel-18 Work Item Exception for High power UE (power class m with 1<m<3) for a single FR1 band in UL of Dual Connectivity (DC) combinations of x bands (x=1,2,3, 4 for y=1 or x=1, 2 for y=2) LTE inter-band CA (xDL/1UL) and y bands NR inter-band CA (yDL/1UL)

Document for:	Approval

Agenda Item:	9.5.4.4

3GPP™ Work Item Exception

# Title: 	High power UE (power class m with 1<m<3) for a single FR1 band in UL of Dual Connectivity (DC) combinations of x bands (x=1,2,3, 4 for y=1 or x=1, 2 for y=2) LTE inter-band CA (xDL/1UL) and y bands NR inter-band CA (yDL/1UL)

## Acronym: 	HPUE_FR1_DC_LTE_NR_R18

## Unique Identifier:	970088

Release 18 Submission form

| Feature / Item: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: no | ME: yes | AN: no | CN: no | Others (specify): no |
| Expected Completion Date: | 3GPP RAN#104 (June 2024) |  |  |  |  |
| Service(s) impacted: | None |  |  |  |  |
| Specification(s) affected: | TR 38.898, TS 38.101-3 |  |  |  |  |
| Task(s) within work which are not complete: | Some band combinations from operators’ request are not completed in this WI. The uncompleted band combinations are provided in the attached excel document. |  |  |  |  |
| Consequences if not included in Release ZZ: | These combinations are not support in Release 18. |  |  |  |  |

Abstract of document:

This WI exception requests to extend the competition date of HPUE_FR1_DC_LTE_NR_R18.

Contentious Issues:

None.