3GPP TSG RAN meeting #103										RP-240277

Maastricht, Netherlands, March 18-21, 2024

## Status Report to TSG

Agenda item:			13.3.1

| WI / SI Name | UE Conformance - Rel-17 NR CA and DC; and NR and LTE DC Configurations |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_CADC_NR_LTE_DC_R17-UEConTest |  |  |  |  |
| Unique ID | 900056 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-231237 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: | Performance part: | Testing part: December.2024 |  |
| Overall Completion level | Study Item: | Core part: | Performance Part: | Testing part: 11% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Yuxin Hao |
|  | Company | Huawei Technologies. Co., Ltd. |
|  | Email | haoyuxin@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

36 CRs were agreed during RAN5#102 meeting. No new test cases were introduced.

The percentage completion of the test case framework can be traced in work plan [1].

The status of configurations can be traced in the Annex.B in TS 38.508-2 [2].

#### 2.5.2	Remaining Open issues

See the work plan for details [1]

#### 2.5.3	Remaining Open issues with cross-WG dependencies

N/A

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

## 4.	References

General paper

- R5-240299	WP of Rel-17 NR CA and DC; and NR and LTE DC Configurations

- R5-240093	Update NR band and CADC configs status in ICS Annex B, CMCC

- R5-241665	Revised WID on UE Conformance - Rel-18 NR CA and DC; and NR and LTE DC Configurations

- R5-241364	Discussion 2 regarding limiting number of test frequencies for CA combinations, Ericsson

TS 38.508-1 CR:

- R5-241928	Update for additional NR-CA and NR-DC band configurations, Verizon

- R5-240275	Addition of test frequencies for new R17 NR CA combos within FR1, KDDI Corporation

- R5-240460	Introduction of test frequencies for CA_n66A-n71A-n77(2A) and CA_n66A-n71A-n78(2A), Nokia, Nokia Shanghai Bell, Apple

- R5-240775	Introduction of test frequencies for CA_n1A-n28A-n78A and CA_n3A-n28A-n78A, Nokia, Nokia Shanghai Bell

- R5-241928	Update for additional NR-CA and NR-DC band configurations, Verizon

- R5-240878	Update NR inter-band CA configurations FR1 four bands table, Verizon Spain

- R5-241708	Update additional inter-band NR CA configurations, Verizon

R5-241944	Addition of test frequencies for CA n77(2A), BCS1, UL CA, Ericsson

TS 38.508-2 CR:

- R5-240277	Addition of UE capability for new R17 NR CA combos within FR1, KDDI Corporation

- R5-240461	Introduction of CA_n66A-n71A-n77(2A) and CA_n66A-n71A-n78(2A) for physical layer baseline implementation capabilities, Nokia, Nokia Shanghai Bell, Apple

- R5-241709	Update for additional NR-DC band configurations, Verizon Spain

- R5-240887	Update additional FR1 NR CA inter-band band configurations, Verizon

- R5-241710	Editorial correction to supported EN-DC configuration table, WE Certification

TS 38.521-1 CRs:

- R5-241734	Addition of spurious emissions, delta TIBc and UE maximum output power for new R17 NR CA combos within FR1, KDDI Corporation

- R5-240465	Add UE maximum power requirements for CA_n71A-n78A, Nokia, Nokia Shanghai Bell

- R5-240466	Add general spurious emissions for UE co-existence requirements for CA_n71A-n77A and CA_n71A-n78A, Nokia, Nokia Shanghai Bell

- R5-240835	Update of 6.3C.1 for minimum output power for SUL bands, ZTE Corporation

- R5-240836	Update of 6.3C.2 for transmit OFF power for SUL bands, ZTE Corporation

- R5-241735	Addition of delta RIBc and reference sensitivity for new R17 NR CA combos within FR1, KDDI Corporation

- R5-241736	Adding Reference sensitivity test requirements for CA_n66A-n71A-n77(2A) and CA_n66A-n71A-n78(2A), Nokia, Nokia Shanghai Bell

- R5-240777	Adding Reference sensitivity test requirements for CA_n1A-n28A-n78A and CA_n3A-n28A-n78A, Nokia, Nokia Shanghai Bell

- R5-240888	Update reference sensitivity requirement table for additional band configurations, Verizon

- R5-241737	Correction to Reference sensitivity for CA_n28A-n41A-n79A, Anritsu

- R5-241738	Clarification of asymmetric BW in Rx test cases for CA, Anritsu

- R5-242015	Correction to Reference sensitivity for CA_n26A-n70A, Anritsu

- R5-241907	Update of 4DL CA test cases, ROHDE & SCHWARZ

- R5-241868	General updates of TS 38.521-1 clause 5 for R17 CA configurations, CU Digital Technology, Verizon, Nokia, KDDI

- R5-241121r2	Correction to note for inter-band CA including n48, Anritsu

TS 38.521-3 CRs:

- R5-241108	Correction to Reference sensitivity for DC_21A_n28A, Anritsu

TS 38.522 CR:

- R5-241946	Update of applicability for FR1 4DL CA test cases, ROHDE & SCHWARZ

TR 38.905 CRs:

- R5-240325	Addition of reference sensitivity and spurious emissions TP analysis for new R17 NR CA combos within FR1, KDDI Corporation

- R5-240462	Introduction of reference sensitivity test point analysis for CA_n66A-n71A-n77(2A) and CA_n66A-n71A-n78(2A), Nokia, Nokia Shanghai Bell, Apple

- R5-240464	Introduction of spurious emission TP analysis for CA_n71A-n78A, Nokia, Nokia Shanghai Bell

- R5-240776	Introduction of reference sensitivity test point analysis for CA_n1A-n28A-n78A and CA_n3A-n28A-n78A, Nokia, Nokia Shanghai Bell

- R5-240891	Update reference sensitivity test cases for additional band configurations, Verizon

- R5-241908	Update of test point selection for 4DL CA configurations, ROHDE & SCHWARZ

16.02.2024		minor adaptations for RAN #103

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time