3GPP TSG RAN meeting #103										       RP-240302

Maastricht, Netherlands, March 18th – 21st, 2024

## Status Report to TSG

Agenda item:			9.4.1.9

| WI / SI Name | Work Item on expanded and improved NR positioning |  |  |  |
| --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes | Testing part: No |
| Acronym | NR_pos_enh2 |  |  |  |
| Unique ID | 981038 |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-233382 |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 03/2024 | Performance part: 06/2024 | Testing part: N/A |
| Overall Completion level | Study Item: N/A | Core part: Overall: = 100% RAN1: 100% RAN2: 100% RAN3: 100% RAN4: 100% | Performance Part: 35% | Testing part: N/A |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN1 |
| --- | --- | --- |
| Rapporteur | Name | Debdeep Chatterjee |
|  | Company | Intel Corporation |
|  | Email | debdeep.chatterjee@intel.com |
|  | Name | Jianxiang Li |
|  | Company | CATT |
|  | Email | lijianxiang@catt.cn |
|  | Name | Florent Munier |
|  | Company | Ericsson |
|  | Email | florent.munier@ericsson.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

RAN1 work 100% completed at RAN 101. The following decisions from maintenance phase included for information as the overall core part of the WI was incomplete at the previous TSG meeting.

#### 2.1.1	Agreements

##### 2.1.1.1	Decisions during RAN1#116

##### 2.1.1.1.1 	General aspects

Higher layer parameters for Rel-18 Positioning

Agreement

The draft LS in R1-2401826 is endorsed. Final LS in R1-2401827.

For response to RAN2 LS on Sidelink positioning MAC agreements in R1-2400008

Agreement

To the following question from RAN2 in R1-2400008, RAN1 to respond as below:

  - Question from RAN2:

    - On the maximum number of parallel SL-PRS transmission

      - What is the maximum total number of parallel SL-PRS transmission on SL-PRS shared/dedicated resource pool?

  - RAN1’s response: While the interpretation intended by RAN2 for “parallel SL PRS transmission” is not fully clear, RAN1 understands that it is referring to the number of processes similar to the number of SL processes associated with a SL HARQ entity for SL communications. There is no concept of parallel SL PRS transmission processes defined/used in RAN1 and such a concept is expected to be transparent to RAN1 specifications. Accordingly, the maximum total number of parallel SL PRS transmission in a shared/dedicated SL PRS resource pool can be up to RAN2.

Agreement

To the following question from RAN2 in R1-2400008, RAN1 to respond as below:

  - Question from RAN2:

    - On the maximum number of parallel SL-PRS transmission

      - What is the maximum number of parallel SL-PRS transmission supported on a SL-PRS shared resource pool and SL-PRS dedicated resource pool, respectively?

  - RAN1’s response: Following from the response to the first question, the maximum number of parallel SL PRS transmission in a shared/dedicated SL PRS resource pool respectively can be up to RAN2.

Agreement

To the following question from RAN2 in R1-2400008, RAN1 to respond as below:

  - Question from RAN2:

    - When SL-PRS is transmitted on a SL-PRS shared resource pool where PSFCH is configured, if the associated PSSCH transmission is positively acknowledged, should the UE continue to perform SL-PRS retransmission?

  - RAN1’s response: Since there is no notion of Layer 1 feedback in response to SL PRS transmission, a positive acknowledgement for an associated PSSCH may not be interpreted to indicate successful reception of SL PRS (see RAN1 conclusion from RAN1 #113 below). Accordingly, a Tx UE may continue to perform SL PRS retransmissions if it has been provided with multiple resources for (re-)transmission by the MAC layer, subject to any restrictions on the maximum number of retransmissions.

Conclusion Do not support ACK/NACK feedback for SL-PRS or lower-layer feedback-based retransmissions in Release 18.

Agreement

The draft LS in R1-2401551 is endorsed (with the addition of the missing conclusion). Final LS in R1-2401552.

##### 2.1.1.1.2 	SL positioning reference signal

Conclusion

Indication of whether same antenna port may be assumed for SL PRS and PSSCH to enable joint processing at UE receiver is not supported in Rel-18.

Agreement

Agree on TP#1 in section 6 of R1-2401547 for Subclause 8.4.1.6.3 of TS 38.211 to capture the transmit power for the AGC symbol associated with SL PRS resource in a dedicated SL PRS resource pool.

Agreement

Agree on TP#3 in section 6 of R1-2401547 for Subclause 8.2.4.1.2 of TS 38.214 to reflect that the bandwidth of SL PRS in a dedicated SL PRS resource pool is same as the resource pool bandwidth in number of RBs of the same resource pool.

Agreement

Agree on TP#4 in section 6 of R1-2401547 for Subclause 16.2.3A of TS 38.213 to correct the reference to higher layer parameter for controlling the maximum transmission power for SL PRS in a dedicated SL PRS resource pool and for alignment of higher layer parameter names.

Agreement

Agree on TP#5 in section 6 of R1-2401547 for Subclause 8.4.1.6.3 of TS 38.211 to improve clarity of the specifications and align with higher layer parameter names in description for mapping of SL PRS to physical resources.

Agreement

- For SL PRS transmission, the higher layer parameter sl-FilterCoefficient is provided on a per resource pool basis.

- Inform RAN2 to add sl-FilterCoefficient to SL-PRS-ResourcePool.

Agreement

TP#6 in Section 8 of R1-2401548 for Subclause 8.2.4 of TS 38.214 is endorsed to improve clarity of the specifications and align with higher layer parameter names for description of SL PRS resource.

##### 2.1.1.1.3	Measurements and reporting for SL positioning

Agreement

Endorse the TP 3.1-1 in section 8.1 of R1-2401611 for TS 38.214 clause 8.4.4.

Agreement

Endorse the TP 3.2-1 in section 8.1 of R1-2401611 for TS 38.214 clause 8.4.4.

Agreement

Endorse the TP 5.1-1 in section 8.1 of R1-23401611 for TS 38.214 clause 8.4.4.

##### 2.1.1.1.4	Resource allocation for SL positioning reference signal

Agreement

Feature Lead Proposal 8-v0 in section 6 of R1-2401608 is agreed with the corresponding TP for 38.214.

Agreement

Feature Lead Proposal 6-v0 in section 6 of R1-2401608 is agreed with the corresponding TP for 38.213.

Agreement

Feature Lead Proposal 10-v0 in section 6 of R1-2401608 is agreed with the corresponding TP for 38.214.

Agreement

Send an LS to RAN2 to inform them of the parameter sl-ThreshS-RSSI-PRS-CBR that needs to be introduced in TS 38.331 and is currently missing from the list of higher layer parameters in R1-2312708:

| Sub-feature group | RAN1 specification | Parameter name in the spec | New or existing? | Description | Value range | Per (UE, cell, TRP, …) | Required for initial access or IDLE/INACTIVE | Specification |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| SL PRS configuration in a dedicated resource pool | 38.215 | sl-ThreshS- RSSI-PRS-CBR | New | Indicates the S-RSSI threshold for determining the contribution of a sub-channel to the SL PRS-CBR measurement in a dedicated SL PRS resource pool. Value 0 corresponds to -112 dBm, value 1 to -110 dBm, value n to (-112 + n*2) dBm, and so on. | INTEGER (0..45) | Per dedicated SL PRS resource pool | Yes | 38.331 |

Conclusion

1-symbol PSCCH is not supported for Rel-18.

Agreement

Feature Lead Proposal 9-v0 in section 6 of R1-2401608 is agreed with the corresponding TP for 38.212.

Agreement

Feature Lead Proposal 13.4-v0 in section 6 of R1-2401608 is agreed with the corresponding TP for 38.215.

Agreement

Feature Lead Proposal 13.1-v0 in section 6 of R1-2401608 is agreed with the corresponding TP for 38.212.

Agreement

Text Proposal 1 for TS38.214 in section 16 of R1-2401792 is endorsed for the editor’s alignment CR.

Agreement

Text Proposal 2 for TS38.213 in section 16 of R1-2401792 is endorsed for the editor’s alignment CR.

Agreement

The TP below is endorsed for TS38.202.

| Reason for change | For the characterization of simultaneous “Reception Type” combinations for sidelink, further qualification would be necessary to describe the scope within which the numbers of simultaneous “Reception Type” combinations apply for SL PRS reception. In particular, - For a shared SL PRS resource pool, the number of simultaneous SL PRS receptions should be defined within one sub-channel to align with SL communications (cf. Note 1 applicable for PSSCH and PSCCH). - For a dedicated SL PRS resource pool, the number of simultaneous SL PRS receptions should be defined within a dedicated SL PRS resource pool (analogous to a sub-channel for SL communications). |
| --- | --- |
| Summary of change | Clarify notes Note 3 and 4 in Table 6.3-4 |
| Consequences if not approved | Incomplete/ambiguous specifications: It is unclear as to the time-frequency region within which the maximum numbers of simultaneous receptions of SL PRS for a shared and dedicated SL PRS resource pool is defined. |

< Unchanged text omitted >

Table 6.3-4: Sidelink "Reception Type" combinations

| Supported Combinations | Comment |
| --- | --- |
| A |  |
| B | Note 1, Note 2 |
| C | Note 1, Note 2 |
| E | Note 3 |
| M1× E | Note 4 |
| M× D | Note 2 |
| B+C | Note 1, Note 2 |
| Note 1: Corresponds to simultaneous reception within one sub-channel Note 2: Depending on the UE capability, the UE may be able to perform simultaneous sidelink communication receptions of the same sidelink “Reception Type” combinations across multiple SL carriers. Note 3: Applicable for a shared SL PRS resource pool. Corresponds to simultaneous reception within one sub-channel. Note 4: Applicable for a dedicated SL PRS resource pool with M1≥1. Corresponds to simultaneous reception within one dedicated SL PRS resource pool. |  |

< Unchanged text omitted >

Working assumption

In NR Rel-18, in a band (pre)configured with SL CA, SL PRS transmission /reception can be supported:

- In a shared SL PRS resource pool in a single SL carrier.

  - Tx power control follows the rule defined for SL CA in NR Rel-18

- In a dedicated SL PRS resource pool in a single SL carrier when the slots (pre)configured for the dedicated SL PRS resource pool do not collide with the slots (pre)configured for any other resource pool or S-SSB resource(s) in other carriers.

- FFS: new UE capability(ies) are defined for this combination of features

Note: whether this combination of features is supported in Rel-18 requires a conclusion on whether to introduce new UE capability(ies). No specification work until the FFS is resolved.

##### 2.1.1.1.5	NR DL and UL carrier phase positioning

Agreement

Endorse the TP below for TS 38.214 Clauses 5.1.6.5.

| Reason for change: | A Rel-17 UE can perform positioning measurements inside measurement gap or PPW. According to the agreements of the 3GPP RAN1#113, a Rel-18 UE can only perform CPP positioning measurements within measurement gap. In Rel-18, the DL RSCPD and/or DL RSCP can be reported together with the Rel-16 timing measurement (RSTD / UE Rx-Tx time difference), but it needs to be clarified at 38.214 that a Rel-18 UE can only perform CPP measurement within MG. Agreement Support the reuse of existing physical layer procedures for DL positioning (e.g., DL-TDOA) with the necessary enhancements in measurement configuration, request and report (e.g., adding the configuration related to the NR DL CPP) for both UE-based and UE-assisted NR DL carrier phase positioning, including - UE in RRC_CONNECTED state with measurement gap. - FFS: UE in RRC_CONNECTED state without measurement gap - UE in RRC_ INACTIVE state Conclusion From RAN1’s perspective, carrier phase positioning for UE in RRC_CONNECTED state without measurement gap is not supported in Rel-18. Agreement From RAN1’s perspective, carrier phase positioning for UE in RRC_IDLE state is supported for UE-based and UE-assisted positioning in Rel-18. - Note: No additional specification work is expected specifically related to carrier phase positioning for UE in RRC_IDLE state in RAN1. |
| --- | --- |
| Summary of change: | In clause 5.1.6.5 of TS 38.214, add the UE behavior that a Rel-18 UE can only perform DL RSCPD and/or DL RSCP measurements in measurement gap. |
| Consequences if not approved: | The UE behavior for DL RSCPD and/or DL RSCP measurement is not clearly defined. |

-------------------------------------------- Start of text proposal to TS 38.214 v18.1.0 ---------------------------------------

5.1.6.5.2 PRS for carrier phase positioning

For DL UE positioning measurement reporting in higher layer parameter NR-DL-TDOA-SignalMeasurementInformation, the UE may be configured to report the DL Reference Signal Carrier Phase Difference (RSCPD) [7, TS 38.215] measurement along with the DL RSTD. When the UE reports RSCPD measurements, the reference nr-DL-PRS-ReferenceInfo is the same as the one reported, for the RSTD measurements. For DL UE positioning measurement reporting in higher layer parameter NR-Multi-RTT-SignalMeasurementInformation, the UE may be configured to report the DL Reference Signal Carrier Phase (RSCP) measurement [7, TS 38,215] along with the UE Rx-Tx time difference measurement. When the UE reports DL RSCPD measurement(s) along with DL RSTD measurement(s) or DL RSCP measurement(s) along with UE Rx-Tx time difference measurement(s), the DL RSCPD and/or DL RSCP measurement(s) should be measured from a single DL PRS positioning frequency layer. For a UE in RRC_CONNECTED state, DL RSCP/RSCPD measurements are measured within the configured measurement gap.

-------------------------------------------- End of text proposal to TS 38.214 v18.1.0 ---------------------------------------

Agreement

The TP below is endorsed.

| Reason for change: | - In 5.1.6.5, there is a typo in “within one or more-two time window(s)”, - “DL carrier phase measurement” should be replaced with DL RSCP/RSCPD measurement - A number of IEs in brackets in 38.214 can be replaced with the IEs defined in TS 37.355. |
| --- | --- |
| Summary of change: | - Correct the typo - Replace “DL carrier phase measurement” with “DL RSCP/RSCPD measurement” - Replace the IEs in brackets in 38.214 with the IEs defined in TS 37.355. |
| Consequences if not approved: | The specification is not clearly defined. |

-------------------------------------------- Start of text proposal to TS 38.214 v18.1.0 ---------------------------------------

5.1.6.5	PRS reception procedure

===================== Unchanged parts omitted ======================

The UE, subject to UE capability, may be requested to perform DL RSCPD and/or DL RSCP measurements on indicated DL PRS resource sets occurring within one or two time window(s) indicated by NR-DL-PRS-MeasurementTimeWindowsConfig. Within each window indicated by NR-DL-PRS-MeasurementTimeWindowsConfig, the UE expects that the indicated DL PRS resource sets across all dl-PRS-IDs are from one DL PRS positioning frequency layer, and that the number of indicated DL PRS resource sets associated with each dl-PRS-ID are the same.

The UE, subject to UE capability, may be requested to perform DL RSTD, UE Rx – Tx time difference, DL PRS-RSRP, and DL PRS-RSRPP measurement on the indicated DL PRS resource sets only within the window(s) indicated by DL-PRS-MeasurementTimeWindowsConfig.

…===================== Unchanged parts omitted ======================

Agreement

TP#4 in R1-2401486 Section7 for TS 38.214 Clause 5.1.6.5 is endorsed.

##### 2.1.1.1.6	LPHAP (Low Power High Accuracy Positioning)

Agreement

The TP below is endorsed.

| Reasons for change | Align the higher-layer parameters. |
| --- | --- |
| Summary of change | Update higher-layer parameter name in TS 38.211 Clause 6.4.1.4.4. |
| Consequences if not approved | The higher layer parameters in TS 38.211 are not aligned with TS 38.331. |
| Text proposal | ### 6.4.1.4.4 Sounding reference signal slot configuration Throughout this clause, when the higher layer parameter SRShoppingNrofHops is provided for SRS-PosResource, the sounding reference signal slot configuration applies to a given hop. For an SRS resource configured as periodic or semi-persistent by the higher-layer parameter resourceType, a periodicity (in slots) and slot offset are configured according to the higher-layer parameter periodicityAndOffset-p or periodicityAndOffset-sp in the SRS-Resource IE, or periodicityAndOffset-p or periodicityAndOffset-sp in the SRS-PosResource IE. Candidate slots in which the configured SRS resource may be used for SRS transmission are the slots satisfying Nslotframe,μnf+ns,fμ-Toffset mod TSRS=0 and, if the higher-layer parameter srs-PosHyperSFN-IndexXXX is configured, nHFN+NSRSHFN mod 2=0 where NSRSHFN∈0,1 is given by the higher-layer parameter srs-PosHyperSFN-IndexXXX and nHFN is the hyper-frame number. |

Agreement

Endorse TP 6-2 in Section 6 of R1-2401628 for TS 38.213 Clause 7.3.1 to align the higher layer parameters with TS 38.331.

Agreement

Endorse TP 6-3 in Section 6 of R1-2401628 for TS 38.214 Clause 6.2.1.4 to align the higher layer parameters with TS 38.331.

Agreement

The TP below is endorsed for TS 38.211 Clause 6.4.1.4.4.

| Reasons for change | Avoid the case where there are multiple SRS instances in a hyper-frame when the period is 20480ms. |
| --- | --- |
| Summary of change | Add a description to avoid the case where there are multiple SRS instances in a hyper-frame when the period is 20480ms. |
| Consequences if not approved | The specification is not completed. |
| Text proposal | ### 6.4.1.4.4 Sounding reference signal slot configuration Throughout this clause, when the higher layer parameter SRShoppingNrofHops is provided for SRS-PosResource, the sounding reference signal slot configuration applies to a given hop. For an SRS resource configured as periodic or semi-persistent by the higher-layer parameter resourceType, a periodicity (in slots) and slot offset are configured according to the higher-layer parameter periodicityAndOffset-p or periodicityAndOffset-sp in the SRS-Resource IE, or periodicityAndOffset-p or periodicityAndOffset-sp in the SRS-PosResource IE. Candidate slots in which the configured SRS resource may be used for SRS transmission are the slots satisfying Nslotframe,μnf+ns,fμ-Toffset mod TSRS=0 and, if the higher-layer parameter XXX configured for periodicity larger than or equal to 2μ10240 slots, nHFN+NSRSHFN mod 2=0 where NSRSHFN∈0,1 is given by the higher-layer parameter XXX and nHFN is the hyper-frame number. |

Agreement

The TP below is endorsed for TS 38.214 Clause 6.2.1.

| Reasons for change | The current specification text in 38.214 does not include the description for the hyper SFN parameter of the SRS for positioning in LPHAP. |
| --- | --- |
| Summary of change | Include Hyper SFN parameter for SRS configuration for TS 38.214 Clause 6.2.1. |
| Consequences if not approved | Incomplete description of SRS configuration. |
| Text proposal | 6.2.1 UE sounding procedure < Unchanged parts are omitted > The following SRS parameters are semi-statically configurable by higher layer parameter SRS-Resource or SRS-PosResource. - srs-ResourceId or SRS-PosResourceId determines SRS resource configuration identity. - Number of SRS ports, as defined by the higher layer parameter nrofSRS-Ports and described in clause 6.4.1.4 of [4, TS 38.211]. If not configured, nrofSRS-Ports is 1. - Time domain behaviour of SRS resource configuration as indicated by the higher layer parameter resourceType, which may be periodic, semi-persistent, aperiodic SRS transmission as defined in clause 6.4.1.4 of [4, TS 38.211]. - Slot level periodicity and slot level offset as defined by the higher layer parameters periodicityAndOffset-p or periodicityAndOffset-sp for an SRS resource of type periodic or semi-persistent. The UE is not expected to be configured with SRS resources in the same SRS resource set SRS-ResourceSet or SRS-PosResourceSet with different slot level periodicities. For an SRS-ResourceSet configured with higher layer parameter resourceType set to 'aperiodic', a slot level offset is defined by the higher layer parameter slotOffset. For an SRS-ResourceSet configured with higher layer parameter resourceType set to 'aperiodic', a list of up to four different available slot offset values from the reference slot n + k to the slot where the aperiodic SRS resource set is transmitted where n is the slot with triggering DCI and k is slotOffset, can be configured by the higher layer parameter availableSlotOffsetList. The parameter availableSlotOffsetList can be configured up to 4 different values. For an SRS-PosResourceSet configured with higher layer parameter resourceType set to 'aperiodic', the slot level offset is defined by the higher layer parameter slotOffset for each SRS resource. - srs-PosHyperSFN-Index indicates whether the current hyper-frame number is even or odd for SRS for positioning transmission, if configured. < Unchanged parts are omitted > |

##### 2.1.1.1.7	Bandwidth aggregation for positioning measurements

Agreement

For PRS/SRS bandwidth aggregation, capture the “single Tx chain” (same Tx antenna) assumption in RAN1 specification. Endorse the TP 2.1-2 in section 2.1 of R1-2401594 for TS 38.214 clause 5.1.6.5.3 and 6.2.1.4.2.

Agreement

RAN1 understands that the current RRC ASN.1 only supports single “aggregated combination”, in which only one SRS resource set from each of the 2 or 3 carriers are aggregated, e.g. CC#1 SRS resource set 1 + CC#2 SRS resource set 2 + CC#3 SRS resource set 3. RAN1 suggests to extend the number of such “aggregated combinations” to up to 32. Send an LS to RAN2 and RAN3.

Conclusion

It is supported that the SCell not configured with DL but contain only positioning SRS in the UL to be aggregated with positioning SRS on another PCell/SCell. Send LS to RAN2.

Agreement

The draft LS to RAN2 and RAN3 in R1-2401707 is endorsed. Final LS in R1-2401708.

Agreement

Endorse the TP below for TS 38.214 clause 6.2.1.4.2

| Reason for change | There are brackets in the specification |
| --- | --- |
| Summary of change | Remove the whole bracket and make the spec complete |
| Consequences if not approved | The specification is not complete |
| Text proposal | ---------------------------- Start of Text Proposal for TS 38.214 ---------------------------- ##### 6.2.1.4.2 SRS bandwidth aggregation for positioning measurements < Unchanged parts are omitted > When an SRS resource configured in a CC without PUSCH or PUCCH is linked for bandwidth aggregation with an SRS resource configured in an active UL BWP of another CC, there is a guard period during which the UE is not expected to transmit or receive other signals or channels, subject to UE capability. ---------------------------- End of Text Proposal for TS 38.214 ---------------------------- |

Agreement

Endorse the TP 9.1-2 in section 9.1 of R1-2401594 for TS 38.214 clause 5.1.6.5.3 and 6.2.1.4.2

Agreement

Endorse the TP 10.1-1 in section 10.1 of R1-2401594 for TS 38.214 clauses 5.1.6.5.

Agreement

Endorse the TP 10.1-2 in section 10.1 of R1-2401594 for TS 38.214 clauses 5.1.6.5.3 and 6.2.1.4.2.

Agreement

TP 6.2-1 in section 6.2 of R1-2401595 for TS 38.214 clause 5.1.6.5.3 is endorsed.

This does not have LPP impact

Agreement

TP 8.1-1 in section 8.1 of R1-2401595 for TS 38.214 clause 5.1.6.5.3 is endorsed.

##### 2.1.1.1.8	Positioning for RedCap UEs

Agreement

TP 2.2-1 for 38.211 in section 2.2.1 of R1- 2401636 is endorsed.

Agreement

The TP below for 38.211 is endorsed.

| TP 2.4-2 |  |
| --- | --- |
| reason for change: | 1. l' is the number of OFDM symbol number within the hop if SRShoppingNrofHops for SRS-PosResource is provided other than the OFDM symbol number within the SRS resource. 2. Align the typeface and description of the two sentences in the paragraph. |
| summary of change: | Summary of change: Modify the l'is the number of OFDM symbol number within the hop if SRShoppingNrofHops for SRS-PosResource is provided, and modify the typeface of the second sentence as Times New Roman, and modify the “consecutive OFDM symbol” as “consecutive OFDM symbols”. |
| Consequences if not approved: | there are some typos and error issues in the specification |
| < Unchanged parts are omitted > ### 6.4.1.4.1 SRS resource - NsymbSRS∈1,2,4,8,10,12,14 consecutive OFDM symbols given by the field nrofSymbols contained in the higher layer parameter resourceMapping. If Nhop>1, NsymbSRS is the number of consecutive OFDM symbols per hop. < Unchanged parts are omitted > |  |

Agreement

TP 2.6-1 for 38.214 in section 2.6.1 of R1- 2401636 is endorsed

Conclusion

The network may configure positioning SRS outside the active UL BWP with Tx hopping configured with the number of hops equal to 1.

Agreement

For a RedCap UE receiving nr-DL-PRS-RxHoppingTotalBandwidth in location information request, clarify that for each DL-PRS resource, the RedCap UE performs PRS Rx frequency hopping to a bandwidth of min {the requested bandwidth in request location information, the configured DL-PRS bandwidth in the provided assistance data}.

- This clarification has no RAN1 specification impact, but may have impact to other specifications.

- Send an LS to RAN4 and RAN2 with this agreement

Agreement

The draft LS in R1-2401800 is endorsed (with the addition of RAN2 in To RAN4). Final LS in R1-2401801.

##### 2.1.1.1.9	Approved LSs

R1-2401552	Reply LS on MAC agreements for SL Positioning	RAN1, Intel Corporation LS out	Rel-18	NR_pos_enh2-Core	To: RAN2	cc: None

R1-2401827	LS on higher layer parameters for SL Positioning	RAN1, Intel Corporation, Qualcomm	LS out	Rel-18	NR_pos_enh2-Core	To: RAN2	cc: None

R1-2401708	LS on bandwidth aggregation for positioning	RAN1, ZTE	LS out	Rel-18	NR_pos_enh2-Core	To: RAN2, RAN3	cc: None

R1-2401801	LS on the bandwidth used in measurements for positioning of RedCap UEs	RAN1, Ericsson	LS out	Rel-18	NR_pos_enh2-Core	To: RAN4, RAN2	cc: None

#### 2.1.2	Remaining Open issues

None.

## 2.2	RAN2

RAN2 work 100% completed at RAN 102. The following decisions from maintenance phase included for information as the overall core part of the WI was incomplete at the previous TSG meeting.

#### 2.2.1	Agreements

##### 2.2.1.1	Decisions during RAN2#125

##### 2.2.1.1.1	Organization

Agreements:

RAN2 intend to delete the NOTE in stage 2 excluding partial coverage for SL positioning.  No stage 3 impact is anticipated.

Companies are asked to investigate if the WID needs to be updated.

Agreement:

PropAgree and PropReject RILs from R2-2401239 are confirmed.

##### 2.2.1.1.2	SLPP corrections

Agreements on SLPP RILs:

Confirmed as PropAgree, and have been captured in Rapporteur CR “R2-2400360 Miscellaneous corrections to SLPP specification”:

-	A001, A002, A005,

-	E001, E002,E003,  E005, E007, E008, E009, E010, E011, E012

-	H001, H005, H006, H007, H009, H010, H014, H017, H018

-	OPPO001, OPPO002, OPPO005,

-	Q001, Q007, Q008, Q009, Q011

-	Rapp006, Rapp007, Rapp008, Rapp009, Rapp011, Rapp012, Rapp013, Rapp014, Rapp015, Rapp016, Rapp017, Rapp018, Rapp019, Rapp020, Rapp021

-	V002

-	ZTE001, ZTE002

Confirmed as PropReject:

-	A004

-	E003 (1), E004

-	H002, H003, H004, H008, H012, H019

-	OPPO007, OPPO003, OPPO004

-	V001

-	ZTE003

Moved to ToDo:

-	Rapp010

Agreements on SLPP RILs based on R2-2400361, for baseline drafting of the rapporteur CR:

PropAgree: H006, OPPO006, Q002, Q003, Q006, Q012, Z005

PropReject: A003, E006, E013, H015, Q010,

ToDo: Q004, Q005, Rapp002, V003, H011, A006

Agreement:

Add relativeLocation as.

-	In LocationInformationType , add relativeLocationEstimateRequired, relativeLocationMeasurementsRequired, relativeLocationEstimatePreferred, relativeLocationMeasurementsPreferred

-	In CommonIEsProvideLocationInformation, add RelativeLocation, format to be discussed in the rapporteur CR.

Close Rapp001 provided this discussion converges.

Agreements:

Close Rapp003, move FreqBandIndicatorNR and GNSS-ID into 6.6	SLPP PDU Common SL-PRS Methods Contents.

Close Rapp004 and make SLPP field descriptions transparent to the UE role where possible (to be checked case by case).

Close Rapp005, update the SL-RTD-Info as [ASN.1 provided in R2-2400361], with sync type added.

Agreements:

The association information between ARP-ID and the already transmitted SL PRS resource(s) is placed inside the CommonSL-PRS-MethodsIEsRequestLocationInformation/CommonSL-PRS-MethodsIEsProvideLocationInformation, based on the corresponding TP of P3 from R2-2401244.  To do this, the SL-PRS Tx UE can send the CommonSL-PRS-MethodsIEsProvideLocationInformation without providing any measurements.  Notify RAN1 by LS.

Regarding the Anchor UE location and ARP location, do not introduce two groups of the assistance data (e.g., to avoid duplicated applicationLayerID's). agree corresponding TP of P5 from R2-2401244

LCS-GCS-Translation information in measurement report shall be common for sl-AzimuthAoA and sl-ZenithAoA, i.e. no separate parameters for sl-AzimuthAoA and sl-ZenithAoA

For SL-AoA, introduce separate request for “sl-AzimuthAoA” and “sl-ZenithAoA”

For SL-AoA, introduce separate request for “measurementReportingTypes ENUMERATED { gcs, lcsWithTranslation, lcsWithoutTranslation}

Agree the Rapp010, i.e. remove CP from the field description of sequenceNumber and acknowlegement;

Update the reason of Rapp010 in the RIL issue list to clarify that CP is supported but reliable delivery is available with all transport options.

Keep A006 “the need of applicationLayerID for capability/request assistanceData, request Location messages” as open issue.

For SL-AoA, do not introduce additional request for “sl-AngleQuality” , sl-PRS-ResourceId and sl-TimeStamp

For SL-RTT, introduce separate request for tx-TimeInfo. And do not introduce additional request for sl-PRS-ResourceId

For SL-TDOA, do not introduce additional request for sl-RSTD-FirstPathResult, sl-PRS-ResourceId , sl-TimeStamp and sl-TimingQuality

For SL-TOA, do not introduce additional request for sl-RTOA-FirstPathResult , sl-RTOA-FirstPathResult sl-PRS-ResourceId , sl-TimeStamp and sl-TimingQuality

Remove “firstPath” from all measurement results.

Regarding the format of RelativeLocation, work on the details of option 2 and take into account of the comments, e.g reference point. (Xiaomi)

Mark V003 as PropReject.

Mark Q004 as PropAgree, agree the suggested changes (P1) and the corresponding TP from R2-2401245, mark Q004 as PropAgree.

Regarding Q004, FFS on whether some clarifications are needed in stage 2.

P2/P3 from R2-2401245 can be discussed under A006.

Mark Q005 as propReject

Capture the editorial changes from P6 in R2-24006257 in Rapporteur’s CR.

Capture the editorial changes from R2-2400944 in Rapporteur’s CR.

Regarding Association of ARP-ID and transmitted SL-PRS, agree P2 and corresponding TP from R2-2401244

Regarding the Anchor UE location and ARP location, only a 2D or 3D ellipsoid point (with or without uncertainty) are allowed for the Anchor/ARP locations. Agree the corresponding TP of P4 from R2-2401244

Regarding the issue on MetaData “the specific Role(s) to be discovered”, agree to describe two use cases (“the specific Role(s) to be discovered”, and “supported UE role”) separately.

RAN2 do not have consensus on the scenario where the SL-PRS Rx UE reports measurements for multiple Rx ARP-IDs in a single measurement report.  Current signalling structure cannot support this scenario, and it will be changed to accommodate it if RAN1 want to support the scenario.

For the LS to RAN1, indicate our agreements and give them the opportunity to feed back.

##### 2.2.1.1.3	LPP corrections

Agreement:

Add DL-PRS resource set ID to the NR-AggregatedDL-PRS-ResourceSetID-Element (and set H003 to PropAgree).

Agreements:

When the field nr-AggregatedDL-PRS-ResourceSetID-List is present, how to set the DL-PRS ID within NR-DL-TDOA-MeasElement and NR-Multi-RTT-MeasElement is undefined.  The spec should make clear that in this case the Rel-16 DL-PRS-ID is not meaningful; exact wording to be determined in rapporteur CR review.

LS to RAN1 should ask about the handling of the DL-PRS-ID when the IE is used in additional measurements, and whether the DL-PRS ID should not exceed the scope of DL-PRS IDs from the main measurement.

Agreement:

Do not introduce the reference point integrity bound.

Agreement:

Add a request/support indication for each integrity assistance data element.  TP to be captured in the rapporteur CR.

Agreements:

Stick to RAN1’s parameter list, and delete aggregated DL PRS resource ID in UE’s measurement report.

Include in the LS to RAN1 a request to clarify the behaviour for a RedCap UE receiving nr-DL-PRS-RxHoppingTotalBandwidth in location information request, when the requested bandwidth is different from the configured bandwidth.

Agreement:

Replace the IE description for NR-DL-PRS-MeasurementTimeWindowsConfig with “The IE NR-DL-PRS-MeasurementTimeWindowsConfig provides a set of indicated time window(s) which is configured for the target device to perform measurements on indicated DL PRS resource set(s) occurring within indicated time window(s).”

##### 2.2.1.1.4	RRC corrections

Agreement:

The PropAgree and PropReject RILs in R2-2401365 are confirmed.

Agreements:

Configure the SL-PRS shared resource pool under SIB12 and the SL-PRS dedicated resource pool under SIB23.

TP from R2-2400340 is the implementation baseline, details to be worked on in the rapporteur CR discussion.

Support segmentation of SIB23.

Agreements:

Capture the agreement “For preconfigured SRS, the configuration is released only when the network releases it explicitly” in RRC Release in order to indicate to remove all stored configuration related to preconfiguration.

For preconfigured SRS, when the UE moves to a new validity area, it does not continue transmitting SRS until it has gone through RRCResumeRequest/RRCRelease procedure.  No additional acknowledgement message is needed for the activation request, i.e., the UE can apply the preconfiguration after it receives the RRCRelease.

Dedicated SR is needed for SL-PRS request MAC CE.

Agreements:

Exceptional pool for SL-PRS transmission can be included in the SL-PRS dedicated pool configuration.  Procedural impact can be further investigated towards next meeting and in CR drafting.

RAN1 to be notified in the general LS to RAN1.

##### 2.2.1.1.5	MAC corrections

Agreements:

Multiple/single SL-PRS transmission can be triggered by the UE’s own higher layer.

Capture in the NOTE of the MAC spec that SL-PRS delay budget is provided by higher layer of the UE.

LS to RAN1/RAN4 for questions related to the MAC.

Ask RAN1 whether a new RRC parameter is needed to configure the minimum time gap between last symbol of SL PRS and the start of the first symbol of the PSFCH reception that is associated with the PSSCH transmission on SL-PRS shared resource pool.

For resource allocation scheme 2, SL-PRS resource ID selection is determined by the UE’s implementation, applicable for initial transmission and retransmission.

R17 RSRP-based TA validation for positioning SRS transmission in RRC_INACTIVE can be reused for positioning SRS bandwidth aggregation in RRC_INACTIVE. Check with RAN1 and RAN4 in the LS.

RAN2 understand that different carriers in SRS bandwidth aggregation belong to the same TAG, for both RRC_CONNECTED and RRC_INACTIVE. No spec change is needed.  Check with RAN1 and RAN4 in the LS.

SL-PRS resource request MAC CE’s priority in LCP is lower than SL-BSR MAC CE but higher than MAC CE for IAB-MT Recommended Beam Indication.

For activation/deactivation of SP positioning SRS with multiple carrier indications, design a new MAC CE for activation/deactivation of SP positioning SRS across multiple carriers.

SL MAC entity cancels the triggered SL-PRS resource request upon upper layer indication of SL MAC reset.

Include the SL-PRS bandwidth in the SL-PRS resource request MAC CE for aperiodic SL-PRS transmission and RRC UAI message for periodic SL-PRS transmission.

Bandwidth, delay budget, and priority are provided to the SL-PRS Tx UE in SLPP signalling.  FFS periodicity.

RAN2 will not specify anything in this release for SL-PRS bandwidth indication from LMF to gNB.

Indicate in the LS to RAN3 that the LMF is not involved in SL-PRS resource allocation.

Agreement:

The SL-PRS transmission multiplicity (single/multiple transmission) is determined by the UE’s own higher layer by implementation.

Agreements:

The reservation period for multiple SL-PRS transmission when triggered by the peer UE’s SCI is determined by the UE’s own higher layer and delivered to the MAC layer by implementation.

When SL-PRS transmission is triggered by SCI, SL-PRS priority is determined by the UE’s own higher layer and delivered to the MAC layer by implementation.

Agreement:

SL-PRS priority is provided to the MAC by the UE’s own higher layer, according to the priority sent in the SLPP parameter exchange in the sidelink positioning session, when SL-PRS transmission is triggered by its own higher layer.

##### 2.2.1.1.6	UE capabilities

Agreements:

The UE capability on scheduled location time in SLPP is introduced per positioning mode per positioning method.

The UE capabilities for LMF based positioning integrity are not needed.

Introduce the UE capability for the on-demand PRS for bandwidth aggregation in the LPP.

Replace the ‘BOOLEAN’ with ‘ENUMERATED { supported }’ for the ReducedNumOfSamples fields in the UE capabilities.  Change M002 to PropAgree.

The UE capability on FG 41-2-3 is for the CPP measurement and it is defined for DL-TDOA and Multi-RTT respectively.

The UE capability on FG 41-2-4 is introduced for DL-TDOA.

##### 2.2.1.1.7	Corrections to other specifications

Agreements:

Follow legacy SL communication/discovery for SL positioning: the cell selection/reselection parameters in the concerned cell selected for sidelink operations should be used for evaluation.  TP in R2-2400339 is the baseline; CR to be developed in post-meeting discussion.

RAN2 will not implement anything to enable SL positioning for a UE in limited service in this release.

##### 2.2.1.1.8	Approved LSs

R2-2401643	Reply LS  on SL-PRS resource allocation	Xiaomi	LS out	Rel-18	NR_pos_enh2-Core	To:RAN1, RAN3	Cc:SA2

- Approved (email discussion [AT125][407])

R2-2400682	Draft reply LS on coverage condition for Ranging Sidelink Positioning	ZTE Corporation	LS out	Rel-18	NR_pos_enh2	To:SA2	Cc:RAN3

- Add “RAN2 have determined to remove the NOTE excluding partial coverage in stage 2.”

- Approved with this change as R2-2401629

R2-2401644	Questions on RAN1 parameter list	CATT	LS out	Rel-18	NR_pos_enh2-Core	To:RAN1	Cc:RAN3, RAN4

- Approved (email discussion [AT125][408])

#### 2.2.2	Remaining Open issues

None.

## 2.3	RAN3

#### 2.3.1	Agreements

##### 2.3.1.1	Decisions during RAN3#123

##### 2.3.1.1.1 	General aspect

The following BL CRs are endorsed online：

- R3-240988 (BL CR to 38.413) Support of NR Positioning Enhancements (ZTE, CATT, Huawei, Nokia, Nokia Shanghai Bell, Ericsson) Endorsed as BL CR

- R3-240036 (BL CR to 38.423) Support of NR Positioning Enhancements (Huawei, CATT, ZTE, Nokia, Nokia Shanghai Bell, Ericsson) Endorsed as BL CR

- R3-240037 (BL CR to 38.455) Support of NR Positioning Enhancements (CATT, Huawei, Ericsson, Nokia, Nokia Shanghai Bell, ZTE, Xiaomi, Samsung, China Telecom) Endorsed as BL CR

- R3-240038 Support of NR Positioning Enhancements (Ericsson, CATT, Huawei, ZTE, Nokia, Nokia Shanghai Bell, Xiaomi, Samsung) Endorsed as BL CR

- R3-240039 (BL CR to TS 38.470) Support of NR Positioning Enhancements (Samsung, Huawei, CATT, Ericsson, Nokia, Nokia Shanghai Bell, ZTE, Xiaomi) Endorsed as BL CR

- R3-240040 (BL CR to TS 38.305) Support of NR Positioning Enhancements (Nokia, Nokia Shanghai Bell, CATT, Huawei, Ericsson, Xiaomi, ZTE, Samsung) Endorsed as BL CR

After Post-meeting TP implementation, CR review and update, final CRs and draft CRs have been uploaded.

| Spec. | Allocated Tdoc# | Allocated CR#(*same as original CR) | Allocated CR Rev# | Allocated Title for final CR (*changeable to proper one) | Classification | TDoc |
| --- | --- | --- | --- | --- | --- | --- |
| 38.305 | R3-241192 | draftCR |  | Support of NR Positioning Enhancements | BL CR | R3-240040 |
|  |  |  |  |  | TP | R3-240902 |
| 38.413 | R3-241194 | 0991 | 10 | Support of NR Positioning Enhancements | BL CR | R3-240988 |
|  |  |  |  |  | TP | R3-240911 |
| 38.423 | R3-241195 | 1061 | 9 | Support of NR Positioning Enhancements | BL CR | R3-240036 |
| 38.455 | R3-241196 | 0113 | 7 | Support of NR Positioning Enhancements | BL CR | R3-240037 |
|  |  |  |  |  | TP | R3-240903 |
|  |  |  |  |  | TP | R3-240905 |
|  |  |  |  |  | TP | R3-240912 |
|  |  |  |  |  | TP | R3-241162 |
| 38.470 | R3-241197 | 0122 | 3 | Support of NR Positioning Enhancements | BL CR | R3-240039 |
|  |  |  |  |  | TP | R3-240904 |
| 38.473 | R3-241198 | 1180 | 11 | Support of NR Positioning Enhancements | BL CR | R3-240038 |
|  |  |  |  |  | TP | R3-240906 |
|  |  |  |  |  | TP | R3-240907 |
|  |  |  |  |  | TP | R3-241161 |

With above, RAN3 Chair announced in the RAN3 reflector that the R18 Positioning WI is completed in RAN3.

##### 2.3.1.1.2 	SL positioning

On LMF involvement for SL-PRS resource allocation, according to the agreement of RAN2, LMF is not involved in the SL-PRS allocation in Rel-18.

##### 2.3.1.1.3 	LPHAP

The following agreements are achieved for LPHAP:

- In POSITIONING INFORMATION REQUEST, combine the new added parameters in Requested SRS Transmission Characteristics IE to a new IE, e.g. Validity Area specific SRS Information.

- Add new IE in Positioning Information Request in NRPPa/F1AP to provide pre-configured SRS information (requested SRS transmission characteristics, including the VA), a new IE listed 16 SRS characteristics.

- Add a list of preconfigured SRS configuration, each of them is associated to a VA in Positioning Information Response in NRPPa and F1AP.

- Introduce SRS Reservation Notification in NRPPa and F1AP

- Use the Requested SRS Transmission Characteristics IE instead of the SRS Config in SRS INFORMATION RESERVATION NOTIFICATION.

- For area-specific SRS allocation, the cell list of positioning validity area is signaled to gNB-DU in POSITIONING INFORMATION REQUEST. (It’s not needed in the POSITIONING INFORMATION RESPONSE.)

- The cell list of positioning validity area is provided to gNB-DU in F1AP SRS INFORMATION RESERVATION NOTIFICATION for the purpose of SRS reservation.

Corresponding TPs are agreed:

- R3-240902 (TP to BL CR for TS 38.305) Support of LPHAP  Agreed

- R3-240903 (TP to BL CR for TS 38.455) Support of LPHAP  Agreed

- R3-241161 (TP to BL CR for TS 38.473) Support of LPHAP  Agreed

- R3-240904 (TP to BL CR for TS 38.470) Support of LPHAP  Agreed

- R3-240911 (TP to BL CR for TS 38.423) Support of LPHAP  Agreed

##### 2.3.1.1.4	RedCap positioning, Carrier Phase Positioning, and Bandwidth aggregation

The following agreements are achieved for RedCap Positioning, CPP and BW aggregation:

- Support new Reporting Granularity Factor {-3, -4, -5, -6} in addition to {-1, -2}.

- Rename PRS Bandwidth Aggregation Request Information IE to PRS Bandwidth Aggregation Request Indication IE.

- Existing Bandwidth in Requested SRS Transmission Characteristics IE is used to implicitly indicate the RedCap with Tx FH configuration, no new sub-IE is needed.

- Introduce a new Tx Hopping Configuration IE in the Positioning SRS Resource IE that is aligned with RRC (TxHoppingConfig-r18).

- Introduce a new SRS Periodicity IE which can be reused within the Requested SRS Transmission Characteristics IE, Positioning SRS Resource IE, and Tx Hopping Configuration IE (in alignment with RRC).

- Add new IE in TRP Measurement Result to indicate either a single-hop or multi-hops measurement. (e.g. define it as ENUMERATED (singleHop, multiHop, …) )

- The IE IDs are missing for the Additional Path List IE and Extended Additional Path List IE in the NRPPa BL CR. They should be added, e.g. id-ReportingGranularitykminus1AdditionalPath.

- In NRPPa, add enumerated value UL RSCP for TRP Measurement Type, both to tabular and ASN.1.

Corresponding TPs are agreed:

- R3-240905 (TP to BL CR for TS 38.455) Support of RedCap Positioning  Agreed

- R3-240906 (TP to BL CR for TS 38.473) Support of RedCap Positioning  Agreed

- R3-240912 (TP to BL CR for TS 38.455) Support of BW Aggregation  Agreed

- R3-240907 (TP to BL CR for TS 38.473) Support of BW Aggregation  Agreed

- R3-241162 (TP to BL CR for TS 38.455) Support of CPP  Agreed

##### 2.3.1.1.5	Approved LSs

None.

#### 2.3.2 Remaining Open issues

None.

## 2.4	RAN4

RAN4-core part work 100% completed at RAN 102. The following decisions from maintenance phase included for information as the overall core part of the WI was incomplete at the previous TSG meeting.

#### 2.4.1	Agreements

##### 2.4.1.1	Decisions during RAN4#110

##### 2.4.1.1.1	General aspects

##### 2.4.1.1.2	RF

Discussions focused on Rel-18 UE features. And the agreements are listed below.

  - Difference between the RAN1 feature 41-4-6 and 41-4-7:

    - CA capability is pre-requisite for a UE supporting feature 41-4-6.

    - 41-4-7 is decoupled with CA.

  - Other agreements related to 41-4-6 and 41-4-7:

    - No new RF requirement need be specified for 41-4-6.

    - Parameter defined in feature 41-4-6 needs to be in line with CA capability.

    - The power class to transmit the SRS aggregated CCs needs to be reported.

    - Add a new sentence in clause 6.1A for feature 41-4-7.

  - The detail agreement is captured in LS R4-2403654.

An LS is approved in R4-2403654 reflecting RAN4 agreements:

  - RAN4 agreed that the UL CA capability shall be the pre-requisite for a UE support RAN1 feature 41-4-6 and parameter defined in feature 41-4-6 needs to be in line with parameters reported in UL CA capability.

  - For RAN1 feature 41-4-7, RAN4 agreed that the capability on UE power class to transmit the SRS aggregated CCs needs to be reported to the network. The reported power class can be PC2 or PC3 and applicable to FR1 only. For the case when UE can support aggregation of 2 and 3 SRS CCs, and if the power class for 2 aggregated CCs is different with power class for 3 aggregated CCs, both power class should be indicated to the network.

Maintenance draftCR is endorsed.

##### 2.4.1.1.3	RRM

The following agreements were made for RedCap positioning core and performance RRM requirements (R4-2403529):

  - Number of hops within a single MG occasion. The requirements shall support the following Rx frequency hopping cases:

    - 1 hop per slot.

    - 2 hops per slot.

    - 1 hop every 2 slots.

  - The number of Rx hops measured by the UE in a MG instance is given by:

    - Nhops=minNhops,effect, Nhops, max where

      - Nhops, max is the maximum number of Rx hops signaled in the UE capability (FG 41-5-1).

      - Nhops, effect is the effective number of Rx hops within a MG instance.

  - How to use Rel. 17 core requirement as baseline, the time duration of available PRS is derived by:

    - Lavailable_PRS,i=Nhop*Lper_hop where

      - Nhop is the number of hops in a single MG occasion.

      - Lper_hop is the time duration of available PRS per hop (i.e., excluding RF retuning time).

  - The minimum PRS BW expected to be measured with Rx hopping is given by minBWPRS,Nhops∙BWhop-BWoverlap∙Nhops-1 where

      - BWPRS is determined by the min. among 1) the configured PRS BW, 2) UE capability (Component 1 of FG 41-5-1), and 3) total BW of all hops requested by LMF.

      - BWhop is the BW per hop signaled in the UE capability.

      - BWoverlap is the minimum hop overlap signaled in the UE capability.

      - Nhops is the number of Rx hops measured by the UE within a MG instance.

  - Side conditions and channel models for RSTD and UE Rx-Tx measurements for 1Rx UE without Rx FH

    - The brackets in the side conditions for 1Rx without FH under fading propagation condition can be removed, i.e., the side conditions should be:

      - RSTD accuracy requirement for 1Rx RedCap UE under fading propagation condition is defined for SINR values of -6 dB for the reference cell and -10 dB for the target cell and is based on 4 samples.

      - UE Rx-Tx accuracy requirement for 1Rx RedCap UE under fading propagation condition is defined for SINR values of -3 dB and -10 dB and is based on 4 samples.

  - Side conditions and channel models for RSRP measurements for 1Rx UE without Rx FH

    - PRS-RSRP accuracy requirements for 1 Rx RedCap UE without Rx FH:

      - Side conditions: -3 dB, -10 dB.

      - 4 samples.

      - Generic requirements, not limited to specific propagation conditions.

  - Side conditions and channel models for RSRPP measurements for 1Rx UE without Rx FH

    - PRS-RSRPP accuracy requirements for 1 Rx RedCap UE without Rx FH:

      - Side conditions: -3 dB, -10 dB,

      - 2-tap channel model from Rel-17 with Nsamples = 4.

  - Accuracy requirements for Rx FH and without Rx FH

    - Accuracy requirements will be defined also for the case with FH.

      - The BW set will be extended for the FH case in the accuracy requirements.

      - FFS: whether the accuracy requirements are the same or different for the cases with and without FH.

  - Channel model for Rx FH in FR2

    - Accuracy requirement for RedCap positioning with FH in FR2 is defined for TDL-C instead of TDL-A (60 ns delay spread, 300 Hz).

      - Update simulation assumptions from R4-2314460 accordingly (Ericsson will request a tdoc number and updated the sim. assumptions).

      - Updated simulation assumptions are captured in R4-2403471.

The following agreements were made for PRS/SRS bandwidth aggregation RRM requirements (R4-2403529):

  - Nominal channel spacing for PRS aggregation:

    - A note on nominal channel spacing can be added in the accuracy requirements to clarify the applicability of the requirements.

      - Simulations assumptions in R4-2321461 are already covering the nominal channel spacing.

  - Impact of PRS collision with other signals on PRS bandwidth aggregation requirement:

    - Do not define UE behavior for the case of PRS collision with other signals on PRS bandwidth aggregation. For the case of PRS collision with other signals a longer measurement period can be expected.

  - Interruption due to guard period for SRS aggregation:

    - If no RAN1 solution is defined to handle the impact of SRS transmission for BW aggregation on other channels/signals the RAN4 will define interruption requirements for SRS transmission for BW aggregation on CC without PUSCH/PUCCH.

    - Send LS to RAN1 to explain the technical issue and check if there will be a RAN1 solution to handle it.

    - LS to RAN1 in R4-2403489 is agreed.

  - Bandwidth configuration to define accuracy requirements for positioning measurements based on bandwidth aggregation

    - For PRS BW aggregation for RSTD and UE Rx-Tx, the requirements are to be defined at least for the following per-PFL BWs:

      - 15 kHz SCS: 104 PRBs (20 MHz)

      - 30 kHz SCS: 132 PRBs (50 MHz), 272 (100 MHz)

      - 60 kHz SCS FR1: 64 PRBs (50 MHz), 132 (100 MHz)

      - 60 kHz SCS FR2: 64 PRBs (50 MHz), 132 (100 MHz)

      - 120 kHz SCS: 64 PRBs (100 MHz), 128 (200 MHz)

    - Note: The aggregated PFLs will have the same SCS.

    - FFS: Other BWs.

  - Separate accuracy requirement for positioning measurements based on bandwidth aggregation depending on the number of PFLs

    - Accuracy requirements shall cover 2 and 3 PFLs.

      - FFS: For the same BW, the same accuracy requirements (table) apply for 2 PFLs and 3 PFLs

      - Accuracy requirements can be different for different BWs.

  - Measurements for which accuracy requirements are defined

    - For PRS/SRS BW aggregation, RAN4 will define accuracy requirements for:

      - PRS-based RSTD and UE Rx-Tx,

      - PRS-RSRP and PRS-RSRPP (existing requirements shall apply for both).

The following agreements were made for NR sidelink positioning core and performance RRM requirements (R4-2403368):

  - Clarification on the formula of SL PRS measurement period requirements:

    - The start of measurement period for a Tx UE is defined as when the Rx UE receives the first SCI from the Tx UE triggering SL PRS measurement, while both the number of active slots and number of active resources per slot for the ongoing measurement are below the UE capabilities.

    - UE may drop the SL PRS measurement samples if the number of active slots and number of active resources per slot for the ongoing SL PRS measurement exceed the UE capabilities

      - For the case of single sample measurement the whole measurement is not performed

    - Update the measurement period as marked in red.

      - TSL RSTD=s=1S-1Teffect,s+Tlast

      - The definition of S is S=N_sample assuming the UE measures the SL-PRS for at least one UE.

      - T_(effect,s)=t_(s+1)-t_s, where t_s and t_(s+1) are the start of the s-th and (s+1)-th slot where UE receives SCI from a Tx UE triggering SL PRS measurement, while both the number of active slots and number of active resources per slot for the ongoing measurement are within the UE capabilities

      - T_last=〖T_(dur,S)+T〗_(SL_processing), which includes both the duration (T_(dur,S)) of SL-PRS resources of the S-th slot where UE receives SCI from a Tx UE triggering SL PRS measurement, while both the number of active slots and number of active resources per slot for the ongoing measurement are within the UE capabilities, and minimum processing time.

      - Note: for CR stage the references to specific UE capabilities will be added

    - In the measurement period formula for SL PRS measurements, clarify that the duration of one SL PRS sample T_(dur,s) is one slot.

    - The measurement period formula (T_(SL RSTD)) agreed in RAN4#109 applies for each individual SL PRS resource measured by a UE.

    - The common understanding is that UE shall receive multiple PRS resources in parallel without impact on the PRS measurement period while both the number of active slots and number of active resources per slot for the ongoing measurement are within the UE capabilities.

  - The definition of Nsample for one Tx UE:

    - N_sample = 1 for SL-PRS BW > 48 PRBs,

    - N_sample = 4 for SL-PRS BW ≤ 48 PRBs

  - Applicability of SL PRS measurement period requirements:

    - Measurement requirements for SL Rx-Tx apply for maximum delay (Dmax) between the PRS transmission and the reception of the SL PRS from the Tx UE. Dmax is 160 ms.

  - Measurement types to be defined accuracy requirements:

    - Define accuracy requirements for SL-PRS based RSTD, SL-PRS based UE Rx-Tx time difference, SL-PRS based RSRP and SL-PRS based RSRPP.

    - Do not define accuracy requirements for SL PRS based RTOA and AOA/ZOA measurement in Rel-18.

  - Assumptions to define SL PRS measurement accuracy requirements:

    - SL measurement accuracy requirements are defined for all supported SL PRS comb configurations (comb sizes and fully/partially staggered comb configurations).

  - Test case list:

    - Define measurement delay test cases for SL RSTD, SL RTOA, SL Rx-Tx and SL-AoA/ZoA.

    - Define measurement accuracy test cases for SL RSTD, SL Rx-Tx.

    - Further discuss whether and how to define delay test cases for SL RSRP and SL RSRPP.

    - Further discuss whether and how to define accuracy test cases for SL RSRP and SL RSRPP.

  - Specification structure:

    - A new separate section is created for SL positioning measurement performance in clause 10, e.g.:

      - 10.4A NR Sidelink Measurements for Positioning.

    - The draft CR is endorsed in R4-2403292.

The following agreements were made for carrier phase positioning core and performance RRM requirements (R4-2403368):

  - Clarification on the PRS measurement period requirements for DL RSCP/DL RSCPD:

    - Define CPP measurement requirements with multiple PFLs used for legacy measurements and CPP measurements done on a single PFL

    - When LMF does not configure measurement time window(s) for a PFL or UE does not support FG 41-2-3 (Measurement on indicated DL PRS resource sets within the indicated time window(s) for UE based and UE assisted):

      - For a single PFL: existing requirements without time window apply.

      - FFS: When multiple PFLs are configured for legacy measurements.

  - Clarification on the measurement reporting requirements:

    - RAN4 to adjust the measurement reporting requirements for CPP such that up to 2 RSCPD/DL RSCP measurements in case of reduced latency (case 1) and else up to 4 RSCPD/DL RSCP measurements (case 2) are reported along with 1 RSTD/UE Rx-Tx time difference measurement to LMF.

      - FFS: Side conditions for each case

      - Number of samples: 1 for accuracy requirements, upon configuration for measurement period requirements.

  - The impact of carrier frequency offset:

    - Frequency errors in general are already in the latest simulation assumptions.

    - The issue can be more relevant for larger separation in time.

    - The interested companies can bring simulation results, showing the difference compared to the baseline simulations results (current simulation results).

    - All companies: to clarify their assumptions on frequency errors, if any.

    - The current baseline for defining accuracy requirements: the agreed simulation assumption in R4-2321459.

  - Measurement gap configuration:

    - The gap pattern depends on NW configuration. No need to specify the mapping between time windows and gap patterns in the specification.

  - Additional reporting:

    - The additional reporting for UE Rx-Tx time difference / RSTD / UL RTOA / gNB Rx-Tx time difference measurement in LS R4-2400004 (R1- 2312393) means the reporting based on additional resources not for additional path.

  - Channel model for accuracy requirements:

    - Define accuracy requirements for DL RSCPD measurement and relative DL RSCP under 2-Tap channel.

      - FFS: whether to define an accuracy test case for RSCPD/RSCP jointly with another measurement (note: the requirement of the other non-CPP measurement may not need to be verified in these test cases or the existing accuracy requirements for fading channel are verified for these other measurements).

    - Define accuracy requirements for DL RSCPD measurement and relative DL RSCP under AWGN channel.

  - Report mapping:

    - DL-RSCPD measurement report mapping table is defined as:

| Reported value | Measured quantity value (DL-RSCPD) | Unit |
| --- | --- | --- |
| DL-RSCPD_0000 | -180 ≤ DL-RSCPD < -179.9 | Degree |
| DL-RSCPD_0001 | -179.9 ≤ DL-RSCPD < -179.8 | Degree |
| DL-RSCPD_0002 | -179.8 ≤ DL-RSCPD < -179.7 | Degree |
| … | … | … |
| DL-RSCPD_1798 | -0.2 ≤ DL-RSCPD < -0.1 | Degree |
| DL-RSCPD_1799 | -0.1 ≤ DL-RSCPD < 0 | Degree |
| DL-RSCPD_1800 | 0 ≤ DL-RSCPD < 0.1 | Degree |
| DL-RSCPD_1801 | 0.1 ≤ DL-RSCPD < 0.2 | Degree |
| DL-RSCPD_1802 | 0.2 ≤ DL-RSCPD < 0.3 | Degree |
| … | … | … |
| DL-RSCPD_3598 | 179.8 ≤ DL-RSCPD < 179.9 | Degree |
| DL-RSCPD_3599 | 179.9 ≤ DL-RSCPD < 180 | Degree |

    - DL-RSCP measurement report mapping table is defined as:

| Reported value | Measured quantity value (DL-RSCP) | Unit |
| --- | --- | --- |
| DL-RSCP_0000 | 0 ≤ DL-RSCP < 0.1 | degree |
| DL-RSCP_0001 | 0.1 ≤ DL-RSCP < 0.2 | degree |
| DL-RSCP_0002 | 0.2 ≤ DL-RSCP < 0.3 | degree |
| … | … | … |
| DL-RSCP_3598 | 359.8 ≤ DL-RSCP < 359.9 | degree |
| DL-RSCP_3599 | 359.9 ≤ DL-RSCP < 360 | degree |

    - UL-RSCP measurement report mapping table is defined as:

| Reported value | Measured quantity value (UL-RSCP) | Unit |
| --- | --- | --- |
| UL-RSCP_0000 | 0 ≤ UL-RSCP < 0.1 | degree |
| UL-RSCP_0001 | 0.1 ≤ UL-RSCP < 0.2 | degree |
| UL-RSCP_0002 | 0.2 ≤ UL-RSCP < 0.3 | degree |
| … | … | … |
| UL-RSCP_3598 | 359.8 ≤ UL-RSCP < 359.9 | degree |
| UL-RSCP_3599 | 359.9 ≤ UL-RSCP < 360 | degree |

    - Include the CPP report mapping agreement in the LS to RAN2, i.e., together with the corrected mapping for BW aggregation.

The following agreements were made for LPHAP RRM requirements (R4-2403475):

  - Start of PRS measurements

    - For Case 1, PRS measurement start is not limited to PTW when the PRS resource indicated in the assistance data is not within PTW.

  - Multiple times of autonomous TA adjustments:

    - Negative TA value is not expected for one-shot autonomous TA adjustment within the positioning validity area.

  - Accuracy requirements

    - Existing accuracy requirements are applicable for PRS measurement in INACTIVE with eDRX, and PRS measurement in IDLE.

  - RRM testing for cell reselection requirements:

    - Define test cases for RRM measurement (cell reselection) in Case 2.

  - Test case list

    - Test case list will be defined in next meeting based on the outcome of open issues. Companies can bring proposals on the detailed test case list.

##### 2.3.1.1.4	Approved LSs

R4-2403489	LS on SRS BW aggregation impact on other channels/signals	To: RAN1	cc: None

R4-2403654	Response to LS on SRS and PRS bandwidth aggregation for positioning on guard	To: RAN1/RAN2	cc: None

#### 2.4.2	Remaining Open issues

None.

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

###### RAN1 #116

- R1-2401759	Session notes for 8.3 (Maintenance on expanded and improved NR positioning)	Ad-Hoc Chair (Huawei)

- R1-2401827	LS on higher layer parameters for SL Positioning	RAN1, Intel Corporation, Qualcomm	LS out	Rel-18	NR_pos_enh2-Core	To: RAN2	cc: None

- R1-2400008	LS on MAC agreements for SL positioning	RAN2, Huawei

- R1-2400140	Discussion on RAN2 LS on MAC agreement for SL positioning	Huawei, HiSilicon

- R1-2400212	Draft reply LS on MAC agreements for SL positioning	vivo

- R1-2400306	Discussion on RAN 2 LS on MAC agreements for SL positioning	CMCC

- R1-2400454	Discussion on MAC agreements for SL positioning	CATT

- R1-2400455	Draft reply LS on MAC agreements for SL positioning	CATT

- R1-2400698	Discussion on reply LS on MAC agreements for SL positioning	Samsung

- R1-2400967	Draft Reply LS on MAC agreements on SL positioning	Intel Corporation

- R1-2401068	Draft reply LS on MAC agreements for SL positioning	ZTE

- R1-2401381	Draft reply LS on MAC agreement for SL positioning	Huawei, HiSilicon

- R1-2401550	Moderator summary #1 on RAN2 LS on MAC agreements for SL Positioning	Moderator (Intel Corporation)

- R1-2401552	Reply LS on MAC agreements for SL Positioning	RAN1, Intel Corporation LS out	Rel-18	NR_pos_enh2-Core	To: RAN2	cc: None

- R1-2400018	Reply LS on TA validation for LPHAP	RAN4, Huawei

- R1-2400020	Reply LS on measurement definitions for positioning with bandwidth aggregation	RAN4, Huawei

- R1-2400141	Discussion on measurement definitions for positioning with bandwidth aggregation	Huawei, HiSilicon

- R1-2400213	Discussion on LS on measurement definitions for positioning with bandwidth aggregation	vivo

- R1-2401353	Discussion on Reply LS on measurement definitions for positioning with bandwidth aggregation	Ericsson

- R1-2401382	Draft reply LS on measurement definitions for positioning with bandwidth aggregation	Huawei, HiSilicon

- R1-2400023	Reply LS on guard period for SRS and PRS bandwidth aggregation for positioning	RAN4, CATT

- R1-2400138	Maintenance of expanded and improved NR positioning	Huawei, HiSilicon

- R1-2400191	Remaining issues on NR Positioning	Nokia, Nokia Shanghai Bell

- R1-2400219	Maintenance on Rel-18 Positioning	vivo

- R1-2400310	Maintenance on expanded and improved NR positioning	CMCC

- R1-2400374	Maintenance issues on Rel-18 Positioning	Intel Corporation

- R1-2400409	Maintenance on Expanded and Improved NR Positioning	CATT, CICTCI

- R1-2400539	Maintenance on Expanded and Improved NR Positioning	xiaomi

- R1-2400580	Text Proposals on Expanded and Improved NR Positioning	OPPO

- R1-2400708	Maintenance on Expanded and Improved NR Positioning	Samsung

- R1-2400989	Remaining Issues On Expanded and Improved Positioning	Apple

- R1-2401039	Discussion on remaining issues for R18 NR positioning	InterDigital, Inc.

- R1-2401073	Maintenance on expanded and improved NR positioning	ZTE

- R1-2401162	Maintenance on Resource allocation for SL PRS	ASUSTeK

- R1-2401247	Maintenance of expanded and improved NR positioning	LG Electronics

- R1-2401351	Remaining issues on expanded and improved NR positioning	Ericsson

- R1-2401418	Maintenance on Expanded and Improved NR Positioning	Qualcomm Incorporated

- R1-2401547	FL summary #1 on SL positioning reference signal	Moderator (Intel Corporation)

- R1-2401548	FL summary #2 on SL positioning reference signal	Moderator (Intel Corporation)

- R1-2401549	FL summary #3 on SL positioning reference signal	Moderator (Intel Corporation)

- R1-2401611	Summary #1 on Measurements and reporting for SL positioning	Moderator (vivo)

- R1-2401612	Summary #2 on Measurements and reporting for SL positioning	Moderator (vivo)

- R1-2401613	Summary #3 on Measurements and reporting for SL positioning	Moderator (vivo)

- R1-2401608	Moderator Summary #0 on resource allocation for SL PRS	Moderator (Qualcomm)

- R1-2401792	Moderator Summary #2 on resource allocation for SL PRS	Moderator (Qualcomm)

- R1-2401485	FL Summary #1 for maintenance on NR DL and UL carrier phase positioning	Moderator (CATT)

- R1-2401486	FL Summary #2 for maintenance on NR DL and UL carrier phase positioning	Moderator (CATT)

- R1-2401487	FL Summary #3 for maintenance on NR DL and UL carrier phase positioning	Moderator (CATT)

- R1-2401628	Summary #1 for low power high accuracy positioning	Moderator (CMCC)

- R1-2401594	Summary #1 for BW aggregation positioning	Moderator (ZTE)

- R1-2401595	Summary #2 for BW aggregation positioning	Moderator (ZTE)

- R1-2401708	LS on bandwidth aggregation for positioning	RAN1, ZTE	LS out	Rel-18	NR_pos_enh2-Core	To: RAN2, RAN3	cc: None

- R1-2401636	Feature Lead summary #1 for Positioning for RedCap UEs	Moderator (Ericsson)

- R1-2401637	Feature Lead summary #2 for Positioning for RedCap UEs	Moderator (Ericsson)

- R1-2401801	LS on the bandwidth used in measurements for positioning of RedCap UEs	RAN1, Ericsson	LS out	Rel-18	NR_pos_enh2-Core	To: RAN4, RAN2	cc: None

- R1-2400083	Remaining issues of Positioning UE features	Nokia, Nokia Shanghai Bell

- R1-2400139	UE features for Rel-18 positioning	Huawei, HiSilicon

- R1-2400228	Discussion on UE features for Rel-18 positioning	vivo

- R1-2400375	UE features for Rel-18 Positioning	Intel Corporation

- R1-2400415	Discussion on UE features for expanded and improved NR positioning	CATT

- R1-2400536	Discussion on UE features for expanded and improved NR positioning	xiaomi

- R1-2400585	Remaining issues on UE features for expanded and improved NR positioning	OPPO

- R1-2400719	UE features for expanded and imporved NR positionin	Samsung

- R1-2401001	Views on UE features for expanded and improved NR positioning	Apple

- R1-2401074	UE features for Rel-18 NR positioning	ZTE

- R1-2401103	Discussion on UE features for expanded and improved NR positioning	NTT DOCOMO, INC.

- R1-2401352	UE features for expanded and improved NR positioning	Ericsson

- R1-2401359	Summary of UE features for expanded and improved NR positioning	Moderator (AT&T)

- R1-2401426	UE features for expanded and improved NR positioning	Qualcomm Incorporated

- R1-2401619	Session Notes of AI 8.12.3	Ad-Hoc Chair (AT&T)

###### RAN2 #125

- R2-2400007	LS on UE selection for Ranging_SL (C1-240431; contact: Xiaomi)	CT1	LS in	Rel-18	Ranging_SL	To:SA2	Cc:RAN2

- R2-2400086	Reply LS on security aspects for Ranging/Sidelink Positioning (S2-2401651; contact: Sony)	SA2	LS in	Rel-18	Ranging_SL	To:SA3	Cc:CT1, RAN2

- R2-2400052	Reply LS on TA validation for LPHAP (R4-2321464; contact: Huawei)	RAN4	LS in	Rel-18	NR_pos_enh2	To:RAN2	Cc:RAN1

- R2-2400053	Response to reply LS on SRS and PRS bandwidth aggregation for positioning (R4-2321545; contact: Ericsson)	RAN4	LS in	Rel-18	NR_pos_enh2-Core	To:RAN2, RAN3	Cc:RAN1

- R2-2400074	LS to RAN2/CT WGs on RAN&CT alignment issues (S2-2313889; contact: Xiaomi)	SA2	LS in	Rel-18	Ranging_SL	To:RAN2, CT1, CT4	Cc:RAN3, SA3

- R2-2400084	LS reply on introduction of RAT-Dependent integrity (S2-2401589; contact: CATT)	SA2	LS in	Rel-18	5G_eLCS_Ph3	To:RAN2	Cc:CT4, RAN1

- R2-2400027	LS on the request for specific SL PRS resource characteristic(s)/SL-PRS resource configuration (R1-2312630; contact: Qualcomm)	RAN1	LS in	Rel-18	NR_pos_enh2-Core	To:RAN2, RAN3

- R2-2401236	Request for specific SL-PRS resource characteristic(s)/SL-PRS resource configuration [LS in R2-2400027 (R1-2312630)]	Qualcomm Incorporated	discussion

- R2-2400038	LS on LMF involvement in SL-PRS resource allocation (R3-237860; contact: Xiaomi)	RAN3	LS in	Rel-18	NR_pos_enh2	To:RAN2	Cc:RAN1, SA2

- R2-2400282	Discussion on RAN3 and SA2 LSs for SL positioning	Xiaomi	discussion	Rel-18	NR_pos_enh2

- R2-2400281	Draft Reply LS  on  LMF involvement in SL-PRS resource allocation	Xiaomi	LS out	Rel-18	NR_pos_enh2	To:RAN3	Cc:RAN1, SA2

- R2-2400067	Reply LS on security aspects for Ranging/Sidelink Positioning (S3-235078; contact: Xiaomi)	SA3	LS in	Rel-18	Ranging_SL	To:SA2, RAN2

- R2-2400076	LS on coverage condition for Ranging/Sidelink Positioning (S2-2401383; contact: ZTE)	SA2	LS in	Rel-18	Ranging_SL	To:RAN2	Cc:RAN3

- R2-2400679	Discussion on SA2 LS on partial coverage	ZTE Corporation	discussion	Rel-18	NR_pos_enh2

- R2-2400682	Draft reply LS on coverage condition for Ranging Sidelink Positioning	ZTE Corporation	LS out	Rel-18	NR_pos_enh2	To:SA2	Cc:RAN3

- R2-2400206	LS on confirmation of DL measurements for RedCap and BW	CATT	LS out	Rel-18	NR_pos_enh2	To:RAN1	Cc:RAN3

- R2-2400967	Support of SRS pre-configuration in RAN3	Samsung	discussion	Rel-18	NR_pos_enh2

- R2-2400677	Discussion on LSs of LMF involvement in SL positioning	ZTE Corporation	discussion	Rel-18	NR_pos_enh2

- R2-2401465	Discussion on reply to SA3 LS on security aspects for Ranging Sidelink Positioning	OPPO	discussion	Rel-18	NR_pos_enh2	Late

- R2-2400338	Editorial corrrections to MAC CR for R18 positioning	Huawei, HiSilicon	CR	Rel-18	38.321	18.0.0	1739	-	F	NR_pos_enh2-Core

- R2-2401241	LPP Class 0 Issues 	Qualcomm Incorporated	draftCR	Rel-18	37.355	18.0.0	F	NR_pos_enh2

- R2-2401239	LPP ASN.1 Review File and Consolidated RIL List	Qualcomm Incorporated	other

- R2-2401082	Corrections to TS 37.355 (rapporteur's CR)	CATT	CR	Rel-18	37.355	18.0.0	0490	-	F	NR_pos_enh2-Core

- R2-2401318	RRC Positioning Corrections based upon RILs	Ericsson	CR	Rel-18	38.331	18.0.0	4599	-	F	NR_pos_enh2

- R2-2400683	Discussion on stage-2 procedure corrections	ZTE Corporation	discussion	Rel-18	NR_pos_enh2

- R2-2400987	Solution for some key RIL issues impacting stage-2	Nokia, Nokia Shanghai Bell	discussion	Rel-18	NR_pos_enh2-Core

- R2-2401009	Discussion on correction for TS 38.305	InterDigital, Inc.	discussion	Rel-18	NR_pos_enh2

- R2-2401243	Miscellaneous Stage 2 Corrections and Alignments	Qualcomm Incorporated	CR	Rel-18	38.305	18.0.0	0158	-	F	NR_pos_enh2

- R2-2400359	[POST124][POS] [TS 38.355] Open Issue list and ASN.1 review	Intel Corporation	discussion	Rel-18	NR_pos_enh2

- R2-2400361	Further considerations on SLPP open issues	Intel Corporation	discussion	Rel-18	NR_pos_enh2

- R2-2400360	Miscellaneous corrections to SLPP specification	Intel Corporation	CR	Rel-18	38.355	18.0.0	0001	-	F	NR_pos_enh2-Core

- R2-2400285	Draft CR 38.355 for SLPP capability	Xiaomi	draftCR	Rel-18	38.355	18.0.0	B	NR_pos_enh2

- R2-2400154	Discussion on SLPP open issues	vivo	discussion	Rel-18	FS_NR_pos_enh2

- R2-2400284	Discussion on SLPP open issues	Xiaomi	discussion	Rel-18	NR_pos_enh2

- R2-2400336	Discussion on the remaining issues for SLPP	Huawei, HiSilicon	discussion	Rel-18	NR_pos_enh2

- R2-2400583	Open issues in SLPP	Nokia, Nokia Shanghai Bell	discussion	Rel-18

- R2-2400625	Discussion on open issues in SLPP	Lenovo	discussion	Rel-18	NR_pos_enh2

- R2-2400681	Discussion on SLPP corrections	ZTE Corporation	discussion	Rel-18	NR_pos_enh2

- R2-2400961	Remaining issues on SLPP	Samsung	discussion	Rel-18	NR_pos_enh2

- R2-2401107	Open issues on SLPP specification	LG Electronics Inc.	discussion	Rel-18	38.355

- R2-2400943	[A006], [Rapp004] SLPP Issues	Apple	discussion	Rel-18	NR_pos_enh2

- R2-2401244	[RILs Q001, Q002] Common SL-PRS Request/Provide Assistance Data	Qualcomm Incorporated	discussion

- R2-2401245	[RILs Q004, Q006] SL-RTT Request/Provide Location Information	Qualcomm Incorporated	discussion

- R2-2401246	[RILs Q003, Q005, Q012] Various SLPP Corrections 	Qualcomm Incorporated	discussion

- R2-2400944	Miscellaneous SLPP corrections	Apple	discussion	Rel-18	NR_pos_enh2

- R2-2401464	Discussion on including the server UE positioning method in the discovery message	OPPO	discussion	Rel-18	NR_pos_enh2	Late

- R2-2401466	Discussion on reporting multiple Rx-Tx measurement for the sidelink positioning	OPPO	discussion	Rel-18	NR_pos_enh2	Late

- R2-2401496	LPP RIL list for Rel-18 Positioning	CATT	discussion	Rel-18	NR_pos_enh2-Core 	Late

- R2-2401444	[POST124][POS][37355] Open Issue list and RIL	CATT	discussion	Rel-18	NR_pos_enh2-Core 	Late

- R2-2401247	LPP Open Issue: DL-PRS–DRX Alignment	Qualcomm Incorporated	discussion

- R2-2400362	Further considerations on LPP open issues	Intel Corporation	discussion	Rel-18	NR_pos_enh2

- R2-2400155	Discussion on LPP open issues	vivo	discussion	Rel-18	FS_NR_pos_enh2

- R2-2400303	Open issues for LPP spec	Spreadtrum Communications	discussion	Rel-18

- R2-2400678	Discussion on Rel-18 corrections in LPP	ZTE Corporation	discussion	Rel-18	NR_pos_enh2

- R2-2400713	LPP Maintenance issues 	Lenovo	discussion	Rel-18

- R2-2401248	LPP Open Issue: PRU Operation	Qualcomm Incorporated	discussion

- R2-2401321	Addressing sidelink open issues and various LS	Ericsson	discussion	Rel-18

- R2-2400203	[C001] Correction to need code of the IE NR-PeriodicControlParam	CATT	CR	Rel-18	37.355	18.0.0	0487	-	F	NR_pos_enh2-Core

- R2-2400345	[H023][H024][H025] Correction to measurement report for CA positioning	Huawei, HiSilicon	discussion	Rel-18	NR_pos_enh2

- R2-2400346	[H015] Per error source Integrity service paremeters	Huawei, HiSilicon	discussion	Rel-18	NR_pos_enh2

- R2-2400425	[M001] Definition of PRU in 37.355	MediaTek Inc.	discussion	Rel-18	NR_pos_enh2-Core

- R2-2400942	[A001], [A002], [A003], [A006] LPP Issues	Apple	discussion	Rel-18	NR_pos_enh2

- R2-2400988	Solution for some key RIL issues impacting LPP	Nokia, Nokia Shanghai Bell	discussion	Rel-18	NR_pos_enh2-Core

- R2-2401083	[V300] Correction on integrityBeamInfoBounds	CATT, vivo	CR	Rel-18	37.355	18.0.0	0491	-	F	NR_pos_enh2-Core

- R2-2401163	[H003] Discusson on the CA positioning resource set indication	Huawei, HiSilicon	discussion	Rel-18	NR_pos_enh2-Core

- R2-2401182	[H018] Discussion on the integrity parameters	Huawei, HiSilicon	discussion	Rel-18	NR_pos_enh2-Core

- R2-2401184	[H006] Disucssion on the TRP ID for CA POS	Huawei HiSilicon	discussion	Rel-18	NR_pos_enh2-Core

- R2-2401186	[H001] Disucssion on PRU modeling	Huawei, HiSilicon	discussion	Rel-18	NR_pos_enh2-Core

- R2-2401249	[RILs Q018, Q026, Q027] Integrity Assistance Data Request/Support	Qualcomm Incorporated, CATT	discussion

- R2-2401250	[RILs Q019, Q024, Q028]  Clarification of field description for aggregated and hopping measurement results	Qualcomm Incorporated	discussion

- R2-2401310	RIL E100 LPP and E013 SLPP capability for hybrid positioning	Ericsson	discussion	Rel-18

- R2-2401311	RIL E101 Discussion on Optional or conditional for field nr-DL-PRS-MeasurementTimeWindowsConfig	Ericsson	discussion	Rel-18

- R2-2401312	RIL E103 Missing RedCap capability for RRC Connected mode	Ericsson	discussion	Rel-18

- R2-2401313	Discussion related to LPP RILs E001-E003 and Q033 [LocalCoords]	Ericsson	discussion	Rel-18

- R2-2401314	Discussions related to LPP RIL E004 on Integrity Bounds	Ericsson	discussion	Rel-18

- R2-2401010	Discussion on correction for LPP	InterDigital, Inc.	discussion	Rel-18	NR_pos_enh2

- R2-2401325	Addressing Remaining Integrity Issues	Ericsson	discussion	Rel-18

- R2-2401365	RRC Positioning RIL List	Ericsson	discussion	Rel-18

- R2-2401317	Open issues list For RRC Positioning	Ericsson	discussion	Rel-18

- R2-2400202	Discussion on the release of SRS configuration	CATT, Samsung, LG Electronics Inc	discussion	Rel-18	NR_pos_enh2

- R2-2400156	Discussion on RRC open issues for POS	vivo	discussion	Rel-18	FS_NR_pos_enh2

- R2-2401252	Remaining issues for pre-configured SRS 	Qualcomm Incorporated	discussion

- R2-2400205	[C414] Activation of SP SRS when configured with validity	CATT	discussion	Rel-18	NR_pos_enh2

- R2-2400340	[H571][H901][H902] Discussion on SIB23	Huawei, HiSilicon	discussion	Rel-18	NR_pos_enh2

- R2-2400341	[H573] [H574] [H575] Discussion on SRS configuration/activation request	Huawei, HiSilicon	discussion	Rel-18	NR_pos_enh2

- R2-2400342	[H577] Discussion on UAI for SL positoning	Huawei, HiSilicon	discussion	Rel-18	NR_pos_enh2

- R2-2400344	[H903] Disucssion on collision handlig for SL-PRS	Huawei, HiSilicon	discussion	Rel-18	NR_pos_enh2

- R2-2400347	[H581][H590] Discusison on SUI for SL positioning	Huawei, HiSilicon	discussion	Rel-18	NR_pos_enh2

- R2-2400676	Discussion on LPHAP, SL pos and BW aggregation in RRC	ZTE Corporation	discussion	Rel-18	NR_pos_enh2

- R2-2400968	[S207][Z156] Remaining issues on RRC	Samsung	discussion	Rel-18	NR_pos_enh2

- R2-2400989	Solution for some key RIL issues impacting RRC	Nokia, Nokia Shanghai Bell	discussion	Rel-18	NR_pos_enh2-Core

- R2-2400970	Discussion on the validity timer for the SRS with validity area	Beijing Xiaomi Electronics	discussion	NR_pos_enh2

- R2-2401612	(Report from [401])	Huawei, HiSilicon	discussion	Rel-18	NR_pos_enh2-Core

- R2-2401189	MAC spec open issue list for R18 POS	Huawei, HiSilicon	discussion	Rel-18	NR_pos_enh2-Core

- R2-2400157	Discussion on MAC open issues for POS	vivo	discussion	Rel-18	FS_NR_pos_enh2

- R2-2400204	Discussion on the remaining issues on bandwidth aggregation for SRS	CATT	discussion	Rel-18	NR_pos_enh2

- R2-2400229	Discussion on MAC open issue [CA#02] for NR Pos	Lenovo	discussion	Rel-18

- R2-2400261	Discussion on MAC issues for SL positioning	InterDigital, Inc.	discussion	Rel-18	NR_pos_enh2

- R2-2400283	Discussion on positioning MAC open issues	Xiaomi	discussion	Rel-18	NR_pos_enh2

- R2-2400337	Discussion on the remaining issues for R18 positioning MAC spec	Huawei, HiSilicon	discussion	Rel-18	NR_pos_enh2

- R2-2400363	Further considerations on MAC open issues	Intel Corporation	discussion	Rel-18	NR_pos_enh2

- R2-2400680	Discussion on SL pos and BW in MAC	ZTE Corporation	discussion	Rel-18	NR_pos_enh2

- R2-2400716	SL Positioning MAC Maintenance issues 	Lenovo	discussion	Rel-18

- R2-2400884	Remaining issues on SL-PRS transmission	ASUSTeK	discussion	Rel-18	38.321	NR_pos_enh2

- R2-2400885	Discussion and correction regarding SL PRS resource request	ASUSTeK	discussion	Rel-18	38.321	NR_pos_enh2

- R2-2400969	Remaining issues on MAC	Samsung	discussion	Rel-18	NR_pos_enh2

- R2-2401056	MAC related remaining issues of SL positioning	Sharp	discussion

- R2-2401108	Open issues on MAC specification	LG Electronics Inc.	discussion	Rel-18	38.321

- R2-2401253	MAC Open Issue CA#02: MAC CE for activation/deactivation of aggregated SP SRS for positioning	Qualcomm Incorporated	discussion

- R2-2401322	Addressing MAC open issues	Ericsson	discussion	Rel-18

- R2-2401467	Discussion on Sidelink positioning MAC open issues	OPPO	discussion	Rel-18	NR_pos_enh2	Late

- R2-2400958	Open issue list for Rel-18 positioning capability	Xiaomi	discussion	Rel-18	NR_pos_enh2

- R2-2400915	draft 38.306 CR for Positioning Capability	Xiaomi	draftCR	Rel-18	38.306	18.0.0	B	NR_pos_enh2

- R2-2400953	Draft 38.331 CR for positioning capability	Xiaomi	draftCR	Rel-18	38.331	18.0.0	B	NR_pos_enh2

- R2-2400954	draft LPP CR for Positioning Capability	Xiaomi	draftCR	Rel-18	37.355	18.0.0	B	NR_pos_enh2

- R2-2400364	Further considerations on UE capability open issues	Intel Corporation	discussion	Rel-18	NR_pos_enh2

- R2-2400339	Discussion on the remaining issues for idle mode procedure	Huawei, HiSilicon	discussion	Rel-18	NR_pos_enh2

- R2-2400365	Further considerations on TS 38.304 open issues	Intel Corporation	discussion	Rel-18	NR_pos_enh2

- R2-2401324	Addressing SL cell reselection open issues	Ericsson	discussion	Rel-18

###### RAN3 #123

- R3-240035 (BL CR to 38.413) Support of NR Positioning Enhancements (ZTE, CATT, Huawei, Nokia, Nokia Shanghai Bell, Ericsson)

- R3-240036 (BL CR to 38.423) Support of NR Positioning Enhancements (Huawei, CATT, ZTE, Nokia, Nokia Shanghai Bell, Ericsson)

- R3-240037 (BL CR to 38.455) Support of NR Positioning Enhancements (CATT, Huawei, Ericsson, Nokia, Nokia Shanghai Bell, ZTE, Xiaomi, Samsung, China Telecom)

- R3-240038 Support of NR Positioning Enhancements (Ericsson, CATT, Huawei, ZTE, Nokia, Nokia Shanghai Bell, Xiaomi, Samsung)

- R3-240039 (BL CR to TS 38.470) Support of NR Positioning Enhancements (Samsung, Huawei, CATT, Ericsson, Nokia, Nokia Shanghai Bell, ZTE, Xiaomi)

- R3-240040 (BL CR to TS 38.305) Support of NR Positioning Enhancements (Nokia, Nokia Shanghai Bell, CATT, Huawei, Ericsson, Xiaomi, ZTE, Samsung)

- R3-240540 (TP to 38.455 etc ) Discussion on SRS Reservation Procedure (Huawei)

- R3-240331 (TP for TS 38.455 BL CR) Coordination of area-specific SRS (Nokia, Nokia Shanghai Bell)

- R3-240575 (TP to NRPPa BL CR) Addressing remaining LPHAP outstanding issues (Ericsson)

- R3-240293 (TP for 38.455) Support of LPHAP (Xiaomi)

- R3-240524 (TP to BL 38.305) Support of LPHAP (Xiaomi)

- R3-240238 Remaining issues on LPHAP (Samsung)

- R3-240239 TP for BLCR to 38.470 on LPHAP (Samsung)

- R3-240222 (TP to BL CR for TS 38.455, 38.423, 38.305) On remaining issues for LPHAP (CATT)

- R3-240597 Discussion on remaining issue on LPHAP (ZTE)

- R3-240007 Reply LS on CPP (RAN1(CATT))

- R3-240009 LS on the request for specific SL PRS resource characteristic(s)/SL-PRS resource configuration (RAN1(Qualcomm))

- R3-240041 LS on coverage condition for Ranging/Sidelink Positioning (SA2(ZTE))

- R3-240518 [TP to 38.455 & 38.473] LMF involvement in SL positioning (ZTE)

- R3-240294 (TP for 38.455) Support of Sidelink Positioning (Xiaomi)

- R3-240576 (TP for F1AP BL CR) Support of Sidelink Positioning (Ericsson, Xiaomi)

- R3-240240 Remaining issues on SL-PRS resource allocation (Samsung)

- R3-240541 (TP to BL 38.423 etc ) Discussion on SL Positioning (Huawei)

- R3-240224 (TP to BL CR for TS 38.455) SL Positioning and BW aggregation (CATT)

- R3-240223 (TP to BL CR for TS 38.455) Support of Redcap Positioning (CATT)

- R3-240332 (TP for TS 38.455 BL CR) Resolution of open issues for BW aggregation and RedCap UEs (Nokia, Nokia Shanghai Bell)

- R3-240333 (TP for TS 38.473 BL CR) F1AP updates for NR positioning (Nokia, Nokia Shanghai Bell)

- R3-240577 Support of RedCap Positioning (Ericsson)

- R3-240542 (TP to 38.455 etc.) Discussion on Redcap positioning (Huawei)

- R3-240519 [TP to 38.455 & 38.473] Bandwidth Aggregation (ZTE)

- R3-240094 [TPs to BL CR for TS38.305, 38.455] Various Corrections to NR Positioning Enhancements (Qualcomm Incorporated)

- R3-240902 (TP to BL 38.305) Support of LPHAP	(Xiaomi, Ericsson, Samsung, Huawei, ZTE, Nokia, Nokia Shanghai Bell, CATT)

- R3-240903 (TP to BL CR for TS 38.455) Support of LPHAP (CATT, Ericsson, Xiaomi, Nokia, Nokia Shanghai Bell, Huawei, ZTE, Samsung)

- R3-240904 (TP to BL CR for TS 38.470) Support of LPHAP (Samsung, CATT, Ericsson, ZTE, Huawei, Nokia, Nokia Shanghai Bell, Xiaomi)

- R3-240905 (TP to BL CR for TS 38.455) Support of RedCap Positioning (Nokia, Nokia Shanghai Bell, CATT, Ericsson, Huawei, Samsung, Xiaomi, ZTE)

- R3-240906 (TP to BL CR for TS 38.473) Support of RedCap Positioning (Ericsson, Nokia, Nokia Shanghai Bell, Huawei, ZTE, CATT, Qualcomm Inc., Xiaomi, Samsung)

- R3-240907 (TP to BL CR for TS 38.473) Support of BW Aggregation	(ZTE, CATT, Huawei, Nokia, Nokia Shanghai Bell, Ericsson, Samsung, Xiaomi)

- R3-240908 (TP to BL CR for TS 38.455) Support of CPP	 (Qualcomm Incorporated)

- R3-240909 Summary of Positioning R18 offline discussion (CATT)

- R3-240910 (TP to BL CR for TS 38.473) Support of LPHAP (Huawei)

- R3-240911 (TP to BL CR for TS 38.413) Support of LPHAP (Nokia, Nokia Shanghai Bell, CATT, Ericsson, Huawei, Samsung, Xiaomi, ZTE)

- R3-240912 (TP to BL CR for TS 38.455) Support of BW Aggregation	(CATT, Ericsson, Xiaomi, Nokia, Nokia Shanghai Bell, Huawei, ZTE, Samsung)

- R3-241161 (TP to BL CR for TS 38.473) Support of LPHAP (Huawei , Ericsson, CATT, Nokia, Nokia Shanghai Bell, Xiaomi, ZTE,  Samsung)

- R3-241162 (TP to BL CR for TS 38.455) Support of CPP (Qualcomm Incorporated, CATT, Huawei)

###### RAN4 #110

- R4-2400044	Discussion on remaining UE RF issues for positioning	CATT

- R4-2400081	Discussion on Core requirements of RedCap UE positioning	CATT

- R4-2400082	(NR_pos_enh2-Core) CR on correction of measurement period requirements for RedCap UE with FH	CATT

- R4-2400083	Discussion on Core requirements of PRS SRS bandwidth aggregation	CATT

- R4-2400084	(NR_pos_enh2-Core) CR on correction of measurement period requirements with BWA	CATT

- R4-2400085	Discussion on Performance requirements of RedCap UE positioning	CATT

- R4-2400086	Discussion on Performance requirements of PRS SRS bandwidth aggregation	CATT

- R4-2400114	Discussion on core requirements maintenance for sidelink positioning	CATT

- R4-2400115	Discussion on core requirements maintenance for LPHAP	CATT

- R4-2400117	(NR_pos_enh2-Core) CR on core requirements for sidelink positioning	CATT

- R4-2400118	(NR_pos_enh2-Perf) CR on performance requirements for LPHAP	CATT

- R4-2400119	(NR_pos_enh2-Core) CR on core requirements for carrier phase positioning	CATT

- R4-2400120	Discussion on performance requirements for sidelink positioning	CATT

- R4-2400121	Discussion on performance requirements for LPHAP	CATT

- R4-2400122	Discussion on performance requirements for carrier phase positioning	CATT

- R4-2400199	Simulation results for PRSSRS BW aggregation	CATT

- R4-2400200	Simulation results for CPP measurement	CATT

- R4-2400753	Topic summary for [110][217] NR_pos_enh2_part1	Moderator (Ericsson)

- R4-2400754	Topic summary for [110][218] NR_pos_enh2_part2	Moderator (CATT)

- R4-2400755	Topic summary for [110][219] NR_pos_enh2_part3	Moderator (Huawei)

- R4-2401005	Discussion on SL positioning	OPPO

- R4-2401006	Discussion on LPHAP use case	OPPO

- R4-2401007	CR on carrier phase positioning	OPPO

- R4-2401047	(NR_pos_enh2-Perf) Discussion on performance requirements for sidelink positioning	CMCC

- R4-2401048	(NR_pos_enh2-Perf) Discussion on performance requirements for positioning with RedCap	CMCC

- R4-2401049	(NR_pos_enh2-Perf) Discussion on performance requirements for LPHAP	CMCC

- R4-2401050	(NR_pos_enh2-Perf) Discussion on performance requirements for CPP	CMCC

- R4-2401051	(NR_pos_enh2-Perf) Discussion on performance requirements for bandwidth aggregation for positioning	CMCC

- R4-2401052	(NR_pos_enh2-Core) Discussion on LPHA positioning	CMCC

- R4-2401053	(NR_pos_enh2-Core) Draft CR on UE transmit timing for positioning measurements	CMCC

- R4-2401087	Topic summary for [110][128] NR_pos_enh2_UERF	Moderator(CATT)

- R4-2401198	Discussion on Bandwidth Aggregation for Positioning	xiaomi

- R4-2401199	Rel-18 RAN4 UE feature list for Rel18 Positioning WI	xiaomi

- R4-2401201	Draft CR # 16:PRS measurement requirements for RedCap positioning in RRC INACTIVE state (PRS RSRP measurement requirements)	xiaomi

- R4-2401220	On RRM core maintenance for SL positioning	Qualcomm Incorporated

- R4-2401221	On performance requirements for SL positioning	Qualcomm Incorporated

- R4-2401222	Additional simulation results for SL positioning	Qualcomm Incorporated

- R4-2401223	On RRM core requirements for LPHAP	Qualcomm Incorporated

- R4-2401224	On RRM core maintenance for RedCap positioning	Qualcomm Incorporated

- R4-2401225	On performance requirements for RedCap positioning	Qualcomm Incorporated

- R4-2401226	Simulation results for RedCap positioning with FH	Qualcomm Incorporated

- R4-2401227	On RRM core maintenance for PRS/SRS BW aggregation	Qualcomm Incorporated

- R4-2401228	Simulation results for PRS/SRS BW aggregation	Qualcomm Incorporated

- R4-2401229	On RRM core maintenance for carrier phase positioning	Qualcomm Incorporated

- R4-2401230	Correction to UE autonomous TA adjustment for positioning SRS transmission within the SRS validity area in RRC_INACTIVE	Qualcomm Incorporated

- R4-2401231	Correction to CSSF for SSB when PRS measurements are configured for RedCap UE	Qualcomm Incorporated

- R4-2401232	Corrections to core requirements for Sidelink positioning	Qualcomm Incorporated

- R4-2401613	Discussion on remainaining issues for sidelink positioning requirements	vivo

- R4-2401614	(NR_pos_enh2-Core) Draft CR on core requirement for SL AoA and SL RTOA measurement requirements	vivo

- R4-2401615	Discussion on performance requirements for sidelink positioning	vivo

- R4-2401820	RRM aspects in the study on Redcap positioning	ZTE Corporation

- R4-2401824	Discussion on RRM impacts on PRS/SRS bandwidth aggregation	ZTE Corporation

- R4-2401869	General aspects for RRM core maintenance	Nokia, Nokia Shanghai Bell

- R4-2401870	RRM core maintenance for SL positioning	Nokia, Nokia Shanghai Bell

- R4-2401871	RRM core maintenance for PRS/SRS Bandwidth Aggregation	Nokia, Nokia Shanghai Bell

- R4-2401872	CR 38.133 Corrections to measurement period requirements for PRS BW aggregation	Nokia, Nokia Shanghai Bell

- R4-2401873	RRM core maintenance for NR Carrier Phase Positioning	Nokia, Nokia Shanghai Bell

- R4-2401874	Simulation results for PRS Bandwidth Aggregation	Nokia, Nokia Shanghai Bell

- R4-2401875	Simulation results for DL RSCPD	Nokia, Nokia Shanghai Bell

- R4-2402175	Discussion on RRM requirements for SL positioning	Huawei, HiSilicon

- R4-2402176	Updated simulation results for SL positioning	Huawei, HiSilicon

- R4-2402177	draftCR on RRM requirements for SL positioning	Huawei, HiSilicon

- R4-2402178	Discussion on RRM requirements for LPHAP	Huawei, HiSilicon

- R4-2402179	draftCR on RRM requirements for LPHAP	Huawei, HiSilicon

- R4-2402180	Discussion on RedCap positioning	Huawei, HiSilicon

- R4-2402181	draftCR on RRM requirements for RedCap positioning	Huawei, HiSilicon

- R4-2402182	Discussion on PRS/SRS Bandwidth Aggregation	Huawei, HiSilicon

- R4-2402183	draftCR on RRM requirements for PRS CA	Huawei, HiSilicon

- R4-2402184	Simulation results for Bandwidth Aggregation	Huawei, HiSilicon

- R4-2402185	Discussion on RRM requirements for CPP	Huawei, HiSilicon

- R4-2402186	draftCR on RRM requirements for CPP	Huawei, HiSilicon

- R4-2402187	On performance requirements for SL positioning	Huawei, HiSilicon

- R4-2402188	On performance requirements for LPHAP	Huawei, HiSilicon

- R4-2402189	On performance requirements for RedCap positioning	Huawei, HiSilicon

- R4-2402190	On performance requirements for SRS/SRS CA	Huawei, HiSilicon

- R4-2402191	On performance requirements for CPP	Huawei, HiSilicon

- R4-2402503	Response to LS on SRS and PRS bandwidth aggregation for positioning on guard	Ericsson

- R4-2402504	Draft CR to 38.101-1 for SRS aggregation for positioning	Ericsson

- R4-2402603	Positioning Error Due to Carrier Frequency Offset	Lenovo

- R4-2402676	DraftCR to 38.133 to implement measurement gap patterns for RedCap positioning	Ericsson

- R4-2402677	On remaining issues related to LPHAP core requirements	Ericsson

- R4-2402678	DraftCR to 38.133 Corrections to core requirements for LPHAP	Ericsson

- R4-2402679	On remaining issues related to RedCap positioning core requirement	Ericsson

- R4-2402680	DraftCR to 38.133 Corrections to core requirements for RedCap positioning	Ericsson

- R4-2402681	On remaining issues related to PRS/SRS aggregation core requirement for positioning measurements	Ericsson

- R4-2402682	DraftCR to 38.133 Corrections to core requirements for bandwidth aggregation based positioning measurements	Ericsson

- R4-2402683	On remaining issues related to carrier phase positioning core requirement	Ericsson

- R4-2402684	DraftCR to 38.133 Corrections to core requirements for carrier phase measurement for positioning	Ericsson

- R4-2402685	Work plan for RRM performance requirements for positioning enhancement	Ericsson

- R4-2402686	On LPHAP performance requirements	Ericsson

- R4-2402687	On performance requirement for RedCap positioning	Ericsson

- R4-2402688	Additional simulation results for RedCap positioning with FH in FR2	Ericsson

- R4-2402689	Summary of simulation results for RedCap positioning	Ericsson

- R4-2402690	On performance requirement for positioning measurements based on bandwidth aggregation	Ericsson

- R4-2402691	Simulation results for PRS aggregation	Ericsson

- R4-2402692	DraftCR to 38.133 Update to measurement report mapping for positioning measurements	Ericsson

- R4-2402693	On performance requirement for carrier phase measurement based positioning	Ericsson

- R4-2402694	Additional simulation results for carrier phase measurement	Ericsson

- R4-2402732	RRM Core Requirements for LPHAP	Nokia, Nokia Shanghai Bell

- R4-2402733	RRM Performance Requirements for LPHAP	Nokia, Nokia Shanghai Bell

- R4-2402734	RRM Core Requirements for RedCap Positioning	Nokia, Nokia Shanghai Bell

- R4-2402735	RRM Performance Requirements for RedCap Positioning	Nokia, Nokia Shanghai Bell

- R4-2402736	Simulation Results for RedCap Positioning with Frequency Hopping	Nokia, Nokia Shanghai Bell

- R4-2402799	On remaining issues for SL positioning	Ericsson

- R4-2402800	Draft CR to 38.133: corrections for SL positioning	Ericsson

- R4-2402801	Big CR remaining issues for SL positioning	Ericsson

- R4-2402802	On SL positioning performance	Ericsson

- R4-2402803	Draft CR to 38.133: SL positioning performance requirements structure	Ericsson

- R4-2402813	RRM performance requirements for PRS/SRS Bandwidth Aggregation	Nokia, Nokia Shanghai Bell

- R4-2402902	Discussion on RedCap positioning maintenance	MediaTek inc.

- R4-2402903	Draft CR on correction for Rel-18 RSTD and PRS-RSRP requirements for RedCap in RRC connected state	MediaTek inc.

- R4-2402911	RRM performance requirements for NR Carrier Phase Positioning	Nokia, Nokia Shanghai Bell

- R4-2403259	Ad-hoc minutes #1 for NR positioning	Intel

- R4-2403260	Ad-hoc minutes #2 for NR positioning	Ericsson

- R4-2403266	DraftCR to 38.133 to implement measurement gap patterns for RedCap positioning	Ericsson

- R4-2403267	(NR_pos_enh2-Core) CR on core requirements for sidelink positioning	CATT

- R4-2403268	Corrections to core requirements for Sidelink positioning	Qualcomm Incorporated

- R4-2403269	(NR_pos_enh2-Core) Draft CR on core requirement for SL AoA and SL RTOA measurement requirements	vivo

- R4-2403270	draftCR on RRM requirements for SL positioning	Huawei, HiSilicon

- R4-2403271	Draft CR to 38.133: corrections for SL positioning	Ericsson

- R4-2403272	Big CR remaining issues for SL positioning	Ericsson

- R4-2403273	(NR_pos_enh2-Core) Draft CR on UE transmit timing for positioning measurements	CMCC

- R4-2403274	Correction to UE autonomous TA adjustment for positioning SRS transmission within the SRS validity area in RRC_INACTIVE	Qualcomm Incorporated

- R4-2403275	draftCR on RRM requirements for LPHAP	Huawei, HiSilicon

- R4-2403276	DraftCR to 38.133 Corrections to core requirements for LPHAP	Ericsson

- R4-2403277	(NR_pos_enh2-Core) CR on correction of measurement period requirements for RedCap UE with FH	CATT

- R4-2403278	Draft CR # 16:PRS measurement requirements for RedCap positioning in RRC INACTIVE state (PRS RSRP measurement requirements)	xiaomi

- R4-2403279	Correction to CSSF for SSB when PRS measurements are configured for RedCap UE	Qualcomm Incorporated

- R4-2403280	draftCR on RRM requirements for RedCap positioning	Huawei, HiSilicon

- R4-2403281	DraftCR to 38.133 Corrections to core requirements for RedCap positioning	Ericsson

- R4-2403282	DraftCR to 38.133 Corrections to core requirements for RedCap positioning	Ericsson

- R4-2403283	Draft CR on correction for Rel-18 RSTD and PRS-RSRP requirements for RedCap in RRC connected state	MediaTek inc.

- R4-2403284	(NR_pos_enh2-Core) CR on correction of measurement period requirements with BWA	CATT

- R4-2403285	CR 38.133 Corrections to measurement period requirements for PRS BW aggregation	Nokia, Nokia Shanghai Bell

- R4-2403286	draftCR on RRM requirements for PRS CA	Huawei, HiSilicon

- R4-2403287	DraftCR to 38.133 Corrections to core requirements for bandwidth aggregation based positioning measurements	Ericsson

- R4-2403288	(NR_pos_enh2-Core) CR on core requirements for carrier phase positioning	CATT

- R4-2403289	CR on carrier phase positioning	OPPO

- R4-2403290	draftCR on RRM requirements for CPP	Huawei, HiSilicon

- R4-2403291	DraftCR to 38.133 Corrections to core requirements for carrier phase measurement for positioning	Ericsson

- R4-2403292	Draft CR to 38.133: SL positioning performance requirements structure	Ericsson

- R4-2403293	(NR_pos_enh2-Perf) CR on performance requirements for LPHAP	CATT

- R4-2403294	DraftCR to 38.133 Update to measurement report mapping for positioning measurements	Ericsson

- R4-2403363	Updates on measurement report mapping for Positioning Enhancements WI	 Huawei, HiSilicon

- R4-2403368	WF on R18 NR positioning - SL positioning and Carrier Phase Positioning	CATT

- R4-2403369	Updated summary of the simulation results for CPP	CATT

- R4-2403370	Updated summary of the simulation results for SL positioning	CATT

- R4-2403384	Ad-hoc minutes #3 for NR positioning	Ericsson

- R4-2403471	Updated simulation assumptions for RedCap Positioning with Rx FH	Ericsson

- R4-2403475	WF on R18 NR positioning – LPHAP	Huawei, HiSilicon

- R4-2403480	WF on R18 NR positioning – RedCap positioning and bandwidth aggregation for positioning measurements	Ericsson

- R4-2403489	LS on SRS BW aggregation impact on other channels/signals	Huawei, HiSilicon

- R4-2403529	WF on R18 NR positioning – RedCap positioning and bandwidth aggregation for positioning measurements	Ericsson

- R4-2403546	DraftCR to 38.133 Corrections to core requirements for bandwidth aggregation based positioning measurements	Ericsson

- R4-2403561	Correction to CSSF for SSB when PRS measurements are configured for RedCap UE	Qualcomm Incorporated

- R4-2403562	(NR_pos_enh2-Core) Draft CR on core requirement for SL AoA and SL RTOA measurement requirements	vivo

- R4-2403654	LS on SRS and PRS bandwidth aggregation feature for positioning	Ericsson

- R4-2403655	Draft CR to 38.101-1 for SRS aggregation for positioning	Ericsson

- R4-2403656	WF on UE RF for NR positioning enhancements	CATT

- R4-2403858	Big CR for to 38.101-1 for SRS aggregation for positioning	Ericsson

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template