3GPP TSG-RAN Meeting #103	RP-240309
Maastricht, Netherlands, 18-21 Mar 2024

Source:	OPPO, Samsung

Title:	Rel-18 Work Item Exception for Rel-18 basket WI 3Tx NR inter-band UL Carrier Aggregation (CA) and EN-DC

Document for:	Approval

Agenda Item:	9.5.5.3

3GPP™ Work Item Exception

Title : 	Rel-18 basket WI 3Tx NR inter-band UL Carrier Aggregation (CA) and EN-DC

Acronym  : 	R18_3Tx_NR_CA_ENDC

Unique Identifier :	1010053

Release R18 Submission form

| Feature / Item: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: no | ME: yes | AN: no | CN: no | Others (specify): no |
| Expected Completion Date: | 3GPP RAN#104 (June 2024) |  |  |  |  |
| Service(s) impacted: | None |  |  |  |  |
| Specification(s) affected: | TS 38.101-1, TS 38.101-3, TR 38.880 |  |  |  |  |
| Task(s) within work which are not complete: | Some band combinations from companies’ request haven’t been complete in this WI up to Mar 2024. The uncompleted band combinations and new band combinations are provided in the attached excel document. |  |  |  |  |
| Consequences if not included in Release ZZ: | These combinations will not be supported in Release 18. |  |  |  |  |

Abstract of document:

This WI exception requests to extend the competition date of R18_3Tx_NR_CA_ENDC to June 2024.

Contentious Issues:

None.