3GPP TSG RAN Meeting #103								RP-240383

Maastricht, Netherlands, March 18-21, 2024

Source:	Nokia, Nokia Shanghai Bell

Title:	Rel-18 Work Item Exception for WID on DC of x bands LTE inter-band CA (x=3,4,5) and 1 NR band

Document for:	Approval

Agenda Item:	9.5.2.3

3GPP™ Work Item Exception

# Title : 		Rel-18 WID on DC of x bands LTE inter-band CA (x=3,4,5) and 1 NR band

## Acronym  : 	DC_R18_xBLTE_1BNR_yDL2UL

## Unique Identifier :	961005

Release 18 Submission form

| Feature / Item: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: No | ME: Yes | AN: No | CN: No | Others (specify): No |
| Expected Completion Date: | 3GPP RAN#104 (June 2024) |  |  |  |  |
| Service(s) impacted: | None |  |  |  |  |
| Specification(s) affected: | 38.101-3 |  |  |  |  |
| Task(s) within work which are not complete: | Completion of unfinished band combinations listed in the Rel-18 WID on DC of x bands LTE inter-band CA (x=3,4,5) and 1 NR band. The uncompleted band combinations are provided in the attached excel document. |  |  |  |  |
| Consequences if not included in Release 18: | These combinations are not supported in Release 18. The operators who requested the combinations cannot deploy them. |  |  |  |  |

Abstract of document:

This WI exception requests to extend the competition date of DC_R18_xBLTE_1BNR_yDL2UL WI to June 2024.

Contentious Issues: