TSG RAN Meeting #103	RP-240419

18 - 21 March. 2024, Maastricht, Netherlands

Source:	Huawei, HiSilicon

Title:	WI exception request: Rel-18 Band combinations for SA NR supplementary uplink (SUL), NSA NR SUL, NSA NR SUL with UL sharing from the UE perspective (ULSUP)

Document for:	Approval

Agenda Item:	9.5.3.5

3GPP™ Work Item Exception

Title : 	Rel-18 Single SUL band combinations for SA NR supplementary uplink (SUL), NSA NR SUL, NSA NR SUL with UL sharing from the UE perspective (ULSUP)

Acronym: 	NR_SUL_combos_R18

Unique Identifier:	961009

Release 18 Submission form

| Feature / Item: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: no | ME: yes | AN: no | CN: no | Others (specify): no |
| Expected Completion Date: | 3GPP RAN#104 (Jun 2024) |  |  |  |  |
| Service(s) impacted: | None |  |  |  |  |
| Specification(s) affected: | TS 38.101-1, TS 38.101-3 |  |  |  |  |
| Task(s) within work which are not complete: | 3 SUL band combinations from operators’ request are not completed in this WI. The uncompleted 3 SUL band combinations listed in the latest WID should be finalized in Rel-18 timeframe. |  |  |  |  |
| Consequences if not included in Release ZZ: | These combinations are not support in Release 18. |  |  |  |  |

Abstract of document:

This WI exception requests to extend the competition date of NR_SUL_combos_R18 WI to Jun 2024.

Contentious Issues:

None.