3GPP TSG RAN meeting #103										RP-240446

Maastricht, Netherlands, March 18-21, 2024

## Status Report to TSG

Agenda item:			10.2.1

| WI / SI Name | Perf. part: IoT (Internet of Things) NTN (non-terrestrial network) enhancements |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: Yes |  | Testing part: No |
| Acronym | IoT_NTN_enh-Perf |  |  |  |  |
| Unique ID | 950284 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-234073 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: | Performance part: 06/2024 | Testing part: - |  |
| Overall Completion level | Study Item: | Core part: | Performance Part: 40% | Testing part: - |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN2 |
| --- | --- | --- |
| Rapporteur | Name | Abhishek Roy |
|  | Company | MediaTek |
|  | Email | abhishek.roy@mediatek.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

##### RRM performance part:

RAN4 made the following agreements for RRM performance. [R4-2403296]

Issue 2-1-1: Test case principle

Agreement:

Discuss the test cases for both IoT NTN and eMTC NTN in RAN4 RRM.

Issue 2-1-2: SIB33

Agreement:

- Introduce the general parameters for SIB33 setup for neighbour satellite assistance information as follows:

| Parameter | Unit | Value |  |
| --- | --- | --- | --- |
| Reference configuration for serving satellite |  | NSC.1 | NSC.2 |
| Scenario |  | GSO | NGSO |
| Interval between adjacent epoch time | s | 10.24 | 2.56 |
| neighValidityDuration-r18 | s | 900 | 5 |
| k-Mac-r18 | slot | Not configured | Not configured |
| nta-Common-r18 |  | 0 | 0 |
| nta-CommonDrift-r18 |  | 0 | 0 |
| nta-CommonDriftVariation-r18 |  | 0 | 0 |
| ephemerisInfo |  | According to Annex B.8 |  |

Issue 2-1-3: propagation channel

Agreement:

Propagation channel for eMTC and NB-IoT NTN:

- Revise the propagation condition to AWGN for the existing tests of intra-frequency event triggered reporting for Cat-M1 UE (A.14.5 in TS36.133).

- For the new test cases which to be introduced, set AWGN as propagation condition.

Issue 2-2-1: For NB/eMTC, inter-frequency tests with neighbour cells

Agreement:

- Define test cases which are suspended in Rel-17 due to lack of neighbour cell assistant information.

- Define the following TCs for NB-IoT inter-frequency tests with neighbour cells

| Cell Re-Selection (A.13.1.1) | HD – FDD Inter frequency case for UE Category NB1 in normal coverage | NB-1-1 |
| --- | --- | --- |
| RRC Re-establishment (A.13.3.1) | HD-FDD Inter-frequency RRC Re-establishment for UE category NB1 in Standalone mode under normal coverage | NB-3-1 |

- Define the following TC for NB inter-frequency tests with neighbour cells

| RRC Re-establishment (A.13.3.1) | A.13.3.1.2x HD-FDD Inter-frequency RRC Re-establishment for UE category NB1 in Standalone mode under enhanced coverage | NB-3-2 |
| --- | --- | --- |

- Discuss the down-selection from the following TCs for eMTC inter-frequency tests with neighbour cells

| Cell re-selection (A.14.1.1) | E-UTRAN FDD – FDD Inter frequency case for Cat-M1 UE in normal coverage | M-1-1 |
| --- | --- | --- |
|  | E-UTRAN HD – FDD Inter frequency case for Cat-M1 UE in normal coverage | M-1-2 |
| Handover (A.14.2.1) | E-UTRAN FDD inter frequency handover for Cat-M1 UEs in CEModeA | M-2-1 |
|  | E-UTRAN HD-FDD inter frequency handover for Cat-M1 UEs in CEModeA | M-2-2 |
|  | E-UTRAN FDD inter frequency handover for Cat-M1 UEs in CEModeB | M-2-3 |
|  | E-UTRAN HD-FDD inter frequency handover for Cat-M1 UEs in CEModeB | M-2-4 |
|  | E-UTRAN FDD inter frequency conditional handover for Cat-M1 UEs in CEModeA | M-2-5 |
|  | E-UTRAN HD-FDD inter frequency conditional handover for Cat-M1 UEs in CEModeA | M-2-6 |
| RRC re-establishment (A.14.3.1) | E-UTRAN FD-FDD Inter-frequency RRC Re-establishment for Cat-M1 UE in CEModeA | M-3-1 |
|  | E-UTRAN HD-FDD Inter-frequency RRC Re-establishment for Cat-M1 UE in CEModeA | M-3-2 |
| UE measurement procedure in RRC-CONNECTED (A.14.5.2) | E-UTRAN FDD-FDD Inter-frequency event triggered reporting under [fading propagation or AWGN] conditions in asynchronous cells for UE category M1 with discontinuous MPDCCH monitoring in CEModeA | M-5-1 |
|  | E-UTRAN FDD-FDD Inter-frequency event triggered reporting under [fading propagation or AWGN]conditions in asynchronous cells for UE category M1 in CEModeA when DRX is used | M-5-2 |
|  | E-UTRAN HD-FDD Inter-frequency event triggered reporting under [fading propagation or AWGN]conditions in asynchronous cells for UE category M1 with discontinuous MPDCCH monitoring in CEModeA | M-5-3 |
|  | E-UTRAN HD-FDD Inter-frequency event triggered reporting under [fading propagation or AWGN] conditions in asynchronous cells for UE category M1 in CEModeA when DRX is used | M-5-4 |
|  | E-UTRAN FDD-FDD inter-frequency event triggered reporting under [fading propagation or AWGN]conditions in asynchronous cells for UE category M1 with discontinuous MPDCCH monitoring in CEModeB | M-5-5 |
|  | E-UTRAN HD-FDD inter-frequency event triggered reporting under [fading propagation or AWGN] conditions in asynchronous cells for UE category M1 with discontinuous MPDCCH monitoring in CEModeB | M-5-6 |
|  | E-UTRAN FDD-FDD Inter-frequency event triggered reporting under [fading propagation or AWGN] conditions in asynchronous cells with burst gap | M-5-7 |

| Measurement Performance Requirements (A.14.6.1) | FD-FDD RSRP Inter frequency case for Cat-M1 UE in CEModeA | M-6-1 |
| --- | --- | --- |
|  | HD-FDD RSRP Inter frequency case for Cat-M1 UE in CEModeA | M-6-2 |
|  | FD-FDD RSRP Inter frequency case for Cat-M1 UE in CEModeB | M-6-3 |
|  | HD-FDD RSRP Inter frequency case for Cat-M1 UE in CEModeB | M-6-4 |

Issue 2-2-3: For NB/eMTC, NGSO test configuration

Agreement:

- Both GSO test configuration and NGSO test configuration should be supported for the test cases.

Issue 2-2-4: For NB-IoT, neighbour cell measurement in CONNNECTED mode

Agreement:

Test both inter-frequency and intra-frequency.

Issue 2-3-1: For NB/eMTC, test cases for time/location-based triggering of cell reselection in IDLE mode

Agreement:

For NB-IoT,

| Cell Re-Selection (A.13.1.1) | HD – FDD Intra frequency case for UE Category NB1 in normal coverage, time-based triggering | NB-IDLE-1T |
| --- | --- | --- |
|  | HD – FDD Intra frequency case for UE Category NB1 in [enhanced] coverage, location-based triggering | NB-IDLE-1D |
|  | HD – FDD Inter frequency case for UE Category NB1 in [enhanced] coverage, time-based triggering | NB-IDLE-2T |
|  | HD – FDD Inter frequency case for UE Category NB1 in normal coverage, location-based triggering | NB-IDLE-2D |

For eMTC, discuss the down-selection from the following list:

| Cell Re-Selection (A.14.1.1) | E-UTRAN FDD – FDD Intra frequency case for Cat-M1 UE in normal coverage, time-based triggering | M-IDLE-1T |
| --- | --- | --- |
|  | E-UTRAN FDD – FDD Intra frequency case for Cat-M1 UE in [enhanced] coverage, location-based triggering | M-IDLE-1D |
|  | E-UTRAN HD – FDD Intra frequency case for Cat-M1 UE in [enhanced] coverage, time-based triggering | M-IDLE-2T |
|  | E-UTRAN HD – FDD Intra frequency case for Cat-M1 UE in normal coverage, location-based triggering | M-IDLE-2D |
|  | E-UTRAN FDD – FDD Inter frequency case for Cat-M1 UE in [enhanced] coverage, time-based triggering | M-IDLE-3T |
|  | E-UTRAN FDD – FDD Inter frequency case for Cat-M1 UE in normal coverage, location-based triggering | M-IDLE-3D |
|  | E-UTRAN HD – FDD Inter frequency case for Cat-M1 UE in normal coverage, time-based triggering | M-IDLE-3T |
|  | E-UTRAN HD – FDD Inter frequency case for Cat-M1 UE in [enhanced] coverage, location-based triggering | M-IDLE-3D |

Issue 2-3-2: For NB/eMTC, test cases for time/location-based triggering of neighbour cell measurements in CONNECTED mode

Agreement:

For NB/eMTC, test cases for time/location-based triggering of neighbour cell measurements in CONNECTED mode

For NB-IoT,

| Measurement Procedure | HD-FDD Intra-frequency neighbour cell measurement for UE category NB1 in standalone mode under normal coverage, time-based triggering | NB-CONN-1T |
| --- | --- | --- |
|  | HD-FDD Intra-frequency neighbour cell measurement for UE category NB1 in standalone mode under normal coverage, location-based triggering | NB-CONN-1D |
|  | HD-FDD Inter-frequency neighbour cell measurement for UE category NB1 in standalone mode under normal coverage, time-based triggering | NB-CONN-2T |
|  | HD-FDD Inter-frequency neighbour cell measurement for UE category NB1 in standalone mode under normal coverage, location-based triggering | NB-CONN-2D |

For eMTC, discuss the down-selection based on the following test, and replace “fading propagation” by “AWGN”

| Measurement Procedure (A.14.5.1) | E-UTRAN FDD-FDD intra-frequency event triggered reporting under fading propagation conditions in asynchronous cells for Cat-M1 UE in CEModeA, time-based triggering | M-CONN-1T |
| --- | --- | --- |
|  | E-UTRAN FDD-FDD intra-frequency event triggered reporting under fading propagation conditions in asynchronous cells for Cat-M1 UE in CEModeA, location-based triggering | M-CONN-1D |
|  | E-UTRAN HD-FDD intra-frequency event triggered reporting under fading propagation conditions in asynchronous cells for Cat-M1 UE in CEModeA, time-based triggering | M-CONN-2T |
|  | E-UTRAN HD-FDD intra-frequency event triggered reporting under fading propagation conditions in asynchronous cells for Cat-M1 UE in CEModeA, location-based triggering | M-CONN-2D |
|  | E-UTRAN FDD-FDD Inter-frequency event triggered reporting under fading propagation conditions in asynchronous cells for UE category M1 with discontinuous MPDCCH monitoring in CEModeA, time-based triggering | M-CONN-3T |
|  | E-UTRAN FDD-FDD Inter-frequency event triggered reporting under fading propagation conditions in asynchronous cells for UE category M1 with discontinuous MPDCCH monitoring in CEModeA, location-based triggering | M-CONN-3D |
|  | E-UTRAN HD-FDD Inter-frequency event triggered reporting under fading propagation conditions in asynchronous cells for UE category M1 with discontinuous MPDCCH monitoring in CEModeA, time-based triggering | M-CONN-4T |
|  | E-UTRAN HD-FDD Inter-frequency event triggered reporting under fading propagation conditions in asynchronous cells for UE category M1 with discontinuous MPDCCH monitoring in CEModeA, location-based triggering | M-CONN-4D |

Issue 2-3-3: For eMTC, test cases for time/location-based CHO

Agreement:

- Further discuss the down-selection from the following TCs for eMTC location/time-based CHO

- Change some of the “Time/location only-based conditional handover” tests to “time/location and RSRP based conditioned HO”

| E-UTRAN FDD-FDD Intra frequency Time only-based conditional handover for Cat-M1 UEs in CEModeA [for unknown target cell] | M1-2-11 |
| --- | --- |
| E-UTRAN FDD-FDD Intra frequency Location only-based conditional handover for Cat-M1 UEs in CEModeA [for unknown target cell] | M1-2-12 |
| E-UTRAN HD-FDD Intra frequency Time only-based conditional handover for Cat-M1 UEs in CEModeA [for unknown target cell] | M1-2-13 |
| E-UTRAN HD-FDD Intra frequency Location only-based conditional handover for Cat-M1 UEs in CEModeA [for unknown target cell] | M1-2-14 |
| E-UTRAN FDD-FDD Inter frequency Time only-based conditional handover for Cat-M1 UEs in CEModeA [for unknown target cell] | M1-2-15 |
| E-UTRAN FDD-FDD Inter frequency Location only-based conditional handover for Cat-M1 UEs in CEModeA [for unknown target cell] | M1-2-16 |
| E-UTRAN HD-FDD Inter frequency Time only-based conditional handover for Cat-M1 UEs in CEModeA [for unknown target cell] | M1-2-17 |
| E-UTRAN HD-FDD Inter frequency Location only-based conditional handover for Cat-M1 UEs in CEModeA [for unknown target cell] | M1-2-18 |

Issue 2-3-4: For NB/eMTC, test cases upon t-ServiceStart

<Wayforward>

- FFS RAN4 to introduce tests as follows for verify the UE can be scheduled on the serving cell depending on whether t-ServiceStart is reached or not:

- Subtest 1: UE is scheduled on the serving cell and t-ServiceStart is not reached .

- Subtest 2: t-ServiceStart is reached and UE performs negibhour cell measurements.

Issue 2-3-5: Margin for location-based test cases with earth moving cell

Agreement:

- Regarding whether to consider additional margin for location related test cases for earth moving cell, conclusion in NR NTN can be reused.

Issue 2-3-6: Cell setting

<Wayforward>

FFS

- For NB-IoT/eMTC introduce distance-based measurement triggering test cases for RRC Idle and RRC connected modes in Earth moving cell scenarios.

- For NB-IoT/eMTC introduce time-based measurement triggering test cases for RRC Idle and RRC connected modes in Earth Fixed cell scenarios.

Issue 2-4-1: For eMTC, test case with GNSS gap

<Wayforward>

- FFS RAN4 to introduce tests as follows for verify the GNSS measurement when the GNSS gaps overlaps with the mobility measurement gaps for eMTC, considering selecting a short GNSS gap length to make test practical:

  - Subtest 1: gaps are colliding and GNSS measurements are performed and neighbour cell measurements are not performed.

  - Subtest 2: GNSS measurement is completed and UE performs neighbour cell measurements.

Sub-Topic 2-5: Test cases Worksplit

Agreement:

For NB-IoT

| Category | Titlle | Tag | Volunteer | Draft target date |
| --- | --- | --- | --- | --- |
| Cell Re-Selection (A.13.1.1) | HD – FDD Inter frequency case for UE Category NB1 in normal coverage | NB-1-1 | MTK | Phase 1 (2024.04) |
|  | HD – FDD Intra frequency case for UE Category NB1 in [enhanced] coverage, location-based triggering | NB-IDLE-1D |  |  |
|  | HD – FDD Inter frequency case for UE Category NB1 in [enhanced] coverage, time-based triggering | NB-IDLE-2T |  |  |
| RRC Re-establishment (A.13.3.1) | HD-FDD Inter-frequency RRC Re-establishment for UE category NB1 in Standalone mode under normal coverage | NB-3-1 |  |  |
|  | HD-FDD Inter-frequency RRC Re-establishment for UE category NB1 in Standalone mode under enhanced coverage | NB-3-2 |  |  |

| Category | Titlle | Tag | Volunteer | Draft target date |
| --- | --- | --- | --- | --- |
| Measurement Procedure in CONN (new) | HD-FDD Intra-frequency neighbour cell measurement for UE category NB1 in standalone mode under normal coverage | NB-CONN-1 | Huawei | Phase 2 (2024.05) |
|  | HD-FDD Inter-frequency neighbour cell measurement for UE category NB1 in standalone mode under normal coverage | NB-CONN-2 |  |  |
| Measurement Procedure in CONN with time/location triggering (new) | HD-FDD Intra-frequency neighbour cell measurement for UE category NB1 in standalone mode under normal coverage, time-based triggering | NB-CONN-1T |  |  |
|  | HD-FDD Inter-frequency neighbour cell measurement for UE category NB1 in standalone mode under normal coverage, location-based triggering | NB-CONN-2D |  |  |

For eMTC

| Category | Titlle | Tag | Volunteer | Draft target date |
| --- | --- | --- | --- | --- |
| Cell re-selection (A.14.1.1) | E-UTRAN FDD – FDD Inter frequency case for Cat-M1 UE in normal coverage | M-1-1 | CMCC | Phase 1 (2024.04) |
|  | E-UTRAN HD – FDD Inter frequency case for Cat-M1 UE in normal coverage | M-1-2 |  |  |
|  | E-UTRAN FDD – FDD Intra frequency case for Cat-M1 UE in normal coverage, time-based triggering | M-IDLE-1T |  |  |
|  | E-UTRAN HD – FDD Intra frequency case for Cat-M1 UE in [enhanced] coverage, time-based triggering | M-IDLE-2T |  |  |
|  | E-UTRAN FDD – FDD Inter frequency case for Cat-M1 UE in enhanced coverage, location-based triggering | M-IDLE-3D |  |  |
|  | E-UTRAN HD – FDD Inter frequency case for Cat-M1 UE in normal coverage, location-based triggering | M-IDLE-4D |  |  |
| RRC re-establishment (A.14.3.1) | E-UTRAN FD-FDD Inter-frequency RRC Re-establishment for Cat-M1 UE in CEModeA | M-3-1 | Ericsson | Phase 1 (2024.04) |
|  | E-UTRAN HD-FDD Inter-frequency RRC Re-establishment for Cat-M1 UE in CEModeA | M-3-2 |  |  |

| Category | Titlle | Tag | Volunteer | Draft target date |
| --- | --- | --- | --- | --- |
| Handover (A.14.2.1) | E-UTRAN FDD inter frequency handover for Cat-M1 UEs in CEModeA | M-2-1 | Nokia | Phase 1 (2024.04) |
|  | E-UTRAN HD-FDD inter frequency handover for Cat-M1 UEs in CEModeA | M-2-2 |  |  |
|  | E-UTRAN FDD inter frequency handover for Cat-M1 UEs in CEModeB | M-2-3 |  |  |
|  | E-UTRAN HD-FDD inter frequency handover for Cat-M1 UEs in CEModeB | M-2-4 |  |  |
|  | E-UTRAN FDD inter frequency conditional handover for Cat-M1 UEs in CEModeA | M-2-5 |  |  |
|  | E-UTRAN HD-FDD inter frequency conditional handover for Cat-M1 UEs in CEModeA | M-2-6 |  |  |
|  | E-UTRAN FDD-FDD Intra frequency handover for Cat-M1 UEs in CEModeA | M-2-7 |  |  |
|  | E-UTRAN HD-FDD Intra frequency handover for Cat-M1 UEs in CEModeA | M-2-8 |  |  |
| Time/location based conditional Handover (A.14.2.1) | E-UTRAN FDD-FDD Intra frequency Time-based conditional handover for Cat-M1 UEs in CEModeA [for unknown target cell] | M1-2-11 |  | Phase 2 (2024.05) |
|  | E-UTRAN HD-FDD Intra frequency Location-based conditional handover for Cat-M1 UEs in CEModeA [for unknown target cell] | M1-2-14 |  |  |
|  | E-UTRAN FDD-FDD Inter frequency Location-based conditional handover for Cat-M1 UEs in CEModeA [for unknown target cell] | M1-2-16 |  |  |
|  | E-UTRAN HD-FDD Inter frequency Time-based conditional handover for Cat-M1 UEs in CEModeA [for unknown target cell] | M1-2-17 |  |  |
|  | Note: for Time/location based conditional handover TCs, both time/location only-based conditional handover” tests and “time/location and RSRP based conditioned HO tests” are considered |  |  |  |

| Category | Titlle | Tag | Volunteer | Draft target date |
| --- | --- | --- | --- | --- |
| UE measurement procedure in RRC-CONNECTED (A.14.5.1) | E-UTRAN FDD-FDD Inter-frequency event triggered reporting under AWGN conditions in asynchronous cells for UE category M1 with discontinuous MPDCCH monitoring in CEModeA | M-5-1 |  | Phase 1 (2024.04) |
|  | E-UTRAN FDD-FDD Inter-frequency event triggered reporting under AWGN conditions in asynchronous cells for UE category M1 in CEModeA when DRX is used | M-5-2 |  |  |
|  | E-UTRAN HD-FDD Inter-frequency event triggered reporting under AWGN conditions in asynchronous cells for UE category M1 with discontinuous MPDCCH monitoring in CEModeA | M-5-3 |  |  |
|  | E-UTRAN HD-FDD Inter-frequency event triggered reporting under AWGN conditions in asynchronous cells for UE category M1 in CEModeA when DRX is used | M-5-4 |  |  |
|  | E-UTRAN FDD-FDD inter-frequency event triggered reporting under AWGN conditions in asynchronous cells for UE category M1 with discontinuous MPDCCH monitoring in CEModeB | M-5-5 |  |  |
|  | E-UTRAN HD-FDD inter-frequency event triggered reporting under AWGN conditions in asynchronous cells for UE category M1 with discontinuous MPDCCH monitoring in CEModeB | M-5-6 |  |  |
|  | E-UTRAN FDD-FDD Inter-frequency event triggered reporting under AWGN conditions in asynchronous cells with burst gap | M-5-7 |  |  |

| Category | Titlle | Tag | Volunteer | Draft target date |
| --- | --- | --- | --- | --- |
| UE measurement procedure in RRC-CONNECTED with time/location based triggering (A.14.5.1) | E-UTRAN FDD-FDD intra-frequency event triggered reporting under AWGN conditions in asynchronous cells for Cat-M1 UE in CEModeA, location-based triggering | M-CONN-1D | Nokia | Phase 2 (2024.05) |
|  | E-UTRAN HD-FDD intra-frequency event triggered reporting under AWGN conditions in asynchronous cells for Cat-M1 UE in CEModeA, location-based triggering | M-CONN-2D |  |  |
|  | E-UTRAN FDD-FDD Inter-frequency event triggered reporting under AWGN conditions in asynchronous cells for UE category M1 with discontinuous MPDCCH monitoring in CEModeA, time-based triggering | M-CONN-3T |  |  |
|  | E-UTRAN HD-FDD Inter-frequency event triggered reporting under AWGN conditions in asynchronous cells for UE category M1 with discontinuous MPDCCH monitoring in CEModeA, time-based triggering | M-CONN-4T |  |  |

| Category | Titlle | Tag | Volunteer | Draft target date |
| --- | --- | --- | --- | --- |
| Measurement Performance Requirements (A.14.6.1) | FD-FDD RSRP Inter frequency case for Cat-M1 UE in CEModeA | M-6-1 | MTK | Phase 1 (2024.04) |
|  | HD-FDD RSRP Inter frequency case for Cat-M1 UE in CEModeA | M-6-2 |  |  |
|  | FD-FDD RSRP Inter frequency case for Cat-M1 UE in CEModeB | M-6-3 |  |  |
|  | HD-FDD RSRP Inter frequency case for Cat-M1 UE in CEModeB | M-6-4 |  |  |

##### UE demodulation performance part:

Whether to define PDSCH requirements for IoT-NTN with HARQ feedback disabled?

Agreement:

- Not to introduce PDSCH requirements with HARQ feedback disabled for Cat-M.

- FFS whether to define NPDSCH requirements with HARQ feedback disabled for NB-IoT. If it cannot be agreed in RAN4 April meeting (RAN4#110bis), RAN4 will not introduce NPDSCH requirements with HARQ feedback disabled for NB-IoT.

RAN4 made the following agreements for UE demodulation performance. [R4-2402874]

#### 2.4.2	Remaining Open issues

RRM performance part:

- Test configuration on cell setting

- Decide whether to define test cases upon t-ServiceStart

- For eMTC, decide whether to define test cases with GNSS gap

- CRs for RRM test cases

Demodulation performance part:

- Decide whether to define PDSCH requirements for IoT-NTN with HARQ feedback disabled

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

#### RAN4#110

##### RRM performance part

R4-2400769	Topic summary for [110][233] IoT_NTN_enh	Moderator (MediaTek)

R4-2403296	WF on R18 IoT NTN RRM requirements	MediaTek

R4-2400850	(IoT_NTN_enh-Perf) Discussion on RRM test cases for IOT NTN enhancement	CMCC

R4-2401015	Discussion on RRM performance requirements for IoT NTN enhancement	MediaTek inc.

R4-2401317	Discussion on performance requirements for IoT NTN enhancement	Huawei, HiSilicon

R4-2401957	Discussions on RRM performance requirements for IoT NTN enhancements	Ericsson

R4-2402701	Performance Considerations for IoT NTN enhancements	Nokia, Nokia Shanghai Bell

##### UE demodulation performance part

R4-2402669	Topic summary for [110][329] IoT_NTN_Demod	Moderator (MediaTek)

R4-2402874	Way forward on [110][329] IoT_NTN_Demod	MediaTek

R4-2400255	Discussion on IoT NTN	Nokia, Nokia Shanghai Bell

R4-2400533	Discussion on UE requirements for IoT-NTN enhancement	MediaTek inc.

R4-2400732	[IoT_NTN_enh-Perf]Discussion on the performance requirements for IoT NTN enhancements	Qualcomm India Pvt Ltd

R4-2400733	[IoT_NTN_enh-Perf]Simulation results for IoT NTN enhancements	Qualcomm India Pvt Ltd

R4-2401703	Discussion on demodulation performance requirements for IoT NTN enhancement	Huawei,HiSilicon

R4-2401748	UE demodulation requirements for IoT-NTN enhancements	Ericsson

16.02.2024		minor adaptations for RAN #103

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template