3GPP TSG RAN meeting #103	RP-240450

Maastricht, Netherlands, March 18 – 21, 2024

## Status Report to TSG

Agenda item:			10.3.2

| WI / SI Name | Introduction of FDD LTE band (L+S band) for IoT NTN operation |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | IoT_NTN_FDD_LS_band |  |  |  |  |
| Unique ID | 991043 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-233259 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 12/2023 | Performance part: 06/2024 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 100% | Performance Part: 50% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Huanren FU |
|  | Company | MediaTek Inc. |
|  | Email | huanren.fu@mediatek.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

## 2.2	RAN2

## 2.3	RAN3

## 2.4	RAN4

#### 2.4.1	Agreements

RAN4#108bis

- No A-MPR is specified for A-MPR for Cat. M1

- Re-using the existing TS 36.102 requirements for occupied bandwidth

- Re-using the existing TS 36.102 requirements for out of band emission

- Re-using the existing TS 36.102 requirements for general spurious emission

- Re-using the existing TS 36.102 requirements for Cat. NB1/NB2 spurious emission band UE coexistence

- Re-using the existing TS 36.102 requirements for Tx inter-modulation

- Re-using the existing TS 36.102 requirements for ACS

- Re-using the existing TS 36.102 requirements for Rx inter-modulation

- Introduce the note “The power level of the interferer (Pinterferer) for Range 3 shall be modified to -20dBm for Finterferer > 2585 MHz and FInterferer < 2775 MHz”

RAN4#109

- Introducing NS_04N/NS_05N for both category M1 and NB1/NB2 for ETSI regulatory requirements

- The corresponding A-MPR requirements remain as TBD for NB1/NB2, and will be specified if receiving sufficient inputs from ETSI

- Introduce NS_03N for FCC requirements for B254 both for category M1 and NB1/NB2

- A-MPR is not needed for FCC regulatory requirements

RAN4#110 (Performance part)

- R4-2402226	CR to TS36.181 Introduction of a new FDD band (L+S band) for IoT NTN operation

#### 2.4.2	Remaining Open issues

- None

## 2.5	RAN5

## 2.6	RAN6

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

## 4.1	RAN WG4#108bis meeting

- R4-2315678 Discussion on UE RF requirements for FDD band (L+S band) for IoT NTN operation,	ZTE Corporation

- R4-2315679 Draft CR to TS36.102 Introduction of a new FDD band (L+S band) for IoT NTN operation,	ZTE Corporation

- R4-2315680 Draft CR to TS36.108 Introduction of a new FDD band (L+S band) for IoT NTN operation,	ZTE Corporation

- R4-2315681 Draft CR to TS36.133 Introduction of a new FDD band (L+S band) for IoT NTN operation,	ZTE Corporation

- R4-2316131 DraftCR to TS 36.102 on Blocking requirement for IoT NTN operation,	OPPO

- R4-2316132 further discusiion on IOT NTN LS band,	OPPO

- R4-2316133 TP to Draft TR for IoT NTN bands,	OPPO

- R4-2316657 Running draftCR to TS 36.102 on introducing L+S FDD band for IoT NTN operation,	MediaTek Inc.

- R4-2316658 DraftCR to TS 36.102 on A-MPR for B254 for IoT NTN operation,	MediaTek Inc.

- R4-2316659 Draft TR for IoT NTN bands v0.0.3,	 MediaTek Inc.

- R4-2316660 Further discussion on UE RF requirements for B254 for IoT NTN operation,	MediaTek Inc.

- R4-2317572 Further discussion on UE RF requirements for B254 for IoT NTN operation,	MediaTek Inc.

- R4-2317646 Running draftCR to TS 36.102 on introducing L+S FDD band for IoT NTN operation, MediaTek Inc.

- R4-2317242 Topic summary for [108-bis][118] IoT_NTN_FDD_LS_band, Moderatro(MediaTek)

- R4-2317647 WF on new FDD band (L+S band) for IoT NTN, MediaTek Inc.

## 4.2	RAN WG4#109 meeting

- R4-2318363 Analysis on ETSI emission requirement for NB-IoT in IoT NTN band b254	Sony

- R4-2318704 Running draftCR to TS 36.102 on introducing L+S FDD band for IoT NTN operation	MediaTek Inc.

- R4-2318705	CR to TS 36.102 on intrdoucing L+S FDD band for IoT NTN operation	MediaTek Inc.

- R4-2318706 DraftCR to TS 36.102 on A-MPR for B254 for IoT NTN operation	MediaTek Inc.

- R4-2318707 Draft TR 36.764 for IoT NTN bands v0.0.5	MediaTek Inc.

- R4-2318708 Further discussion on UE RF requirements for B254 for IoT NTN operation	MediaTek Inc.

- R4-2318709 TP on A-MPR evaluation results for B254 for IoT NTN operation	MediaTek Inc.

- R4-2319558 Discussion on UE RF requirements for FDD band (L+S band) for IoT NTN operation	ZTE Corporation

- R4-2319559 CR to TS36.108 Introduction of a new FDD band (L+S band) for IoT NTN operation	ZTE Corporation

- R4-2319560 CR to TS36.133 Introduction of a new FDD band (L+S band) for IoT NTN operation	ZTE Corporation

- R4-2321817 WF on new FDD band (L+S band) for IoT NTN, MediaTek Inc.

## 4.3	RAN WG4#110 meeting

- R4-2402226 CR to TS36.181 Introduction of a new FDD band (L+S band) for IoT NTN operation ZTE Corporation, MediaTek

- R4-2402393 Measurement bandwidth for NB-IoT in IoT NTN band b254 Sony

- R4-2402613 (IoT_NTN_FDD_LS_band-Perf) CR to TS 36.181 on introduction of a new FDD band (L+S band) for IoT NTN operation, MediaTek Inc.

- R4-2402614 (IoT_NTN_FDD_LS_band-Core) CR to TS 36.102 for additional spurious emission for band 254, MediaTek Inc.

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template