3GPP TSG RAN meeting #103										RP-240463

Maastricht, Netherlands, March 18-21, 2024

## Status Report to TSG

Agenda item:			9.4.1.7

| WI / SI Name | Perf. part: Enhanced support of reduced capability NR devices |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: Yes |  | Testing part: No |
| Acronym | NR_redcap_enh-Perf |  |  |  |  |
| Unique ID | 970280 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-233637 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: | Performance part: 06/2024 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: | Performance Part: 40% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN1 |
| --- | --- | --- |
| Rapporteur | Name | Johan BERGMAN |
|  | Company | Ericsson |
|  | Email | johan.bergman@ericsson.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

##### 2.4.1.1	RAN4#110

RRM performance part:

16 contributions were submitted to this meeting (for details see agenda item 8.23.3 and 8.23.4. in Tdoc list)

RAN4 made the following agreements for RRM performance [R4-2403531].

INACTIVE mode tests - No tests cases are defined for release 18 RedCap UE with enhanced eDRX. Test for transition requirements - No additional performance requirement needs to be specified for transition.

Demodulation performance part:

RAN4 made the following agreements for UE demodulation performance.

Scope of UE demodulation performance part - Rel-18 eRedCap UE demodulation performance part focus only on Rel-18 eRedCap UE. Rel-18 eRedCap UE demodulation requirements are specified for UE indicating support of supportOfERedCap-r18. Whether to define PDSCH demodulation requirements - Define new PDSCH demodulation requirements for Rel-18 eRedCap UEs in FR1. Supported UE capability - Define PDSCH demodulation requirements targeting: - UE not supporting eRedCapNotReducedBB-BW-r18 (FG 48-1) - UE supporting eRedCapNotReducedBB-BW-r18 (FG 48-2) Test setup - Specify PDSCH demodulation requirements for both 1Rx and 2Rx configurations, and for TDD, FDD and HD-FDD configurations. PDSCH test cases for UE not supporting eRedCapNotReducedBB-BW-r18 (FG 48-1, supportOfERedCap-r18 only) - RAN4 define the following PDSCH demodulation requirements - QPSK 1/3 and 16QAM 1/2 for both FDD/HD-FDD SCS=15kHz and TDD SCS=30kHz PDSCH test cases for UE supporting eRedCapNotReducedBB-BW-r18 (FG 48-2) - RAN4 define the following PDSCH demodulation requirements - QPSK 1/3 and 16QAM 1/2 for both FDD/HD-FDD SCS=15kHz and TDD SCS=30kHz Applicability of SDR requirements for eRedCap UEs - SDR requirements are applicable for Rel-18 eRedCap. - Existing PRB bundling type and bundling size parameters can be applicable for eRedCap, i.e., PRBs are allocated in contiguous manner. PDCCH demodulation requirements - Not define new PDCCH demodulation requirements - PDCCH demodulation requirements for Rel-17 RedCap are applicable for Rel-18 eRedCap PBCH demodulation requirements - Not define new PBCH demodulation requirements - PBCH demodulation requirements for Rel-17 RedCap are applicable for Rel-18 eRedCap Whether to define new CSI reporting requirements - Reuse the same test scenario of Rel-17 RedCap CSI reporting requirements for Rel-18 eRedCap UE. - FRC/RMC should adapt to Rel-18 eRedCap UE capabilities (e.g., 10Mbps, baseband BW) CQI reporting test in static condition - Define CQI reporting test in static condition for 1Rx/2Rx with TDD/FDD/HD-FDD - Reused Rel-17 test scenarios: - 1Rx FDD/HD-FDD: TS38.101-4 6.2.1.1.1.1 - 1Rx TDD: TS38.101-4 6.2.1.2.1.1 - 2Rx FDD/HD-FDD: TS38.101-4 6.2.2.1.1.4 - Set to Rank 1 - 2Rx TDD: TS38.101-4 6.2.2.2.1.5 - Set to Rank 1 CQI reporting test in fading condition - Define CQI reporting test in fading condition for 1Rx/2Rx with TDD/FDD/HD-FDD - Reused Rel-17 test scenarios: - 1Rx FDD/HD-FDD: TS38.101-4 6.2.1.1.2.1 - 1Rx TDD: TS38.101-4 6.2.1.2.2.1 - 2Rx FDD/HD-FDD: TS38.101-4 6.2.2.2.1.5 - 2Rx TDD: TS38.101-4 6.2.2.2.2.4 CQI-TBS table - Use the following CQI-TBS table to define CQI reporting requirements for Rel-18 eRedCap UE - Use rank 1 only for eRedCap CSI reporting requirements. PMI reporting tests - Define PMI reporting test for 1Rx/2Rx with TDD/FDD/HD-FDD by reusing the Rel-17 RedCap PMI test setup. - For PMI reporting test, the test metric is given as a throughput ratio of follow PMI and random PMI at 90% of peak rate with follow PMI. - Reused Rel-17 test scenarios: - 1Rx FDD/HD-FDD: TS38.101-4 6.3.1.1.1 - 1Rx TDD: TS38.101-4 6.3.1.2.1 - 2Rx FDD/HD-FDD: TS38.101-4 6.3.2.1.1 - 2Rx TDD: TS38.101-4 6.3.2.2.7 - Use the FRC with 25PRBs for SCS=15kHz and 12PRBs for SCS=30kHz RI reporting requirements - Not define new RI reporting requirements for Rel-18 eRedCap UE

RAN4 made the following agreements for BS demodulation performance.

Scope of BS demodulation requirements - No additional BS demodulation requirements need to be specified for Rel-18 eRedCap.

#### 2.4.2	Remaining Open issues

RRM performance part:

- No open issues for RRM performance part.

Demodulation performance part:

- Decide whether to define PDSCH demodulation requirements with 64QAM/256QAM.

- Test applicability of new requirements

- Alignment of simulation results for UE demodulation requirements.

- CR for UE demodulation and CQI reporting requirements.

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

## 4.	References

RAN4#110

16 contributions (for details see agenda items 8.23.3 and 8.23.4 in Tdoc list)